Council Of The Isles Of Scilly Off Site Toilets & Fire Stations Part 1 - Invitation To Tender 4101565 30 June 2023

Originated by: Harrison Elliott Version: 1.0 Status: DRAFT

Contact details

| Keith Grossett |  |
| --- | --- |
| D 01720 424491 E Keith.Grossett@scilly.gov.uk | Town Hall, St Mary’s, Isles Of Scilly, TR21 0LW T: 01720 424000 |

Advertised at:

https://www.gov.uk/contracts-finder

http://www.scilly.gov.uk/business-licensing/contracts/current-contract-opportunities

- Instruction To Tenderers

The Council of The Isles of Scilly (CIoS) wish to appoint a Single Main Contractor for the works specified in the Council’s contract notice reference number: PoW_BR 15112022

The tender will follow a two stage process.

Stage 1 Tender

The Stage 1 Tender will be evaluated on the basis of Price. Part 4a of this document contains a number of pass/fail questions within the standard selection questionnaire. Based upon the submissions at Stage 1 a preferred Contractor will be selected to provide preconstruction services.

The Employer will appoint a Contractor on the basis of a Pre-Construction Agreement and the Pre-Construction Services set out in Part 3 of this document. The successful Contractor will receive an initial instruction to work collaboratively with the Employer’s Consultant team during the preconstruction stage to fulfil these duties with a view to being awarded the underlying construction contract.

The Stage 1 Tender is for the works described in this document. Your return shall conform to the requirements set out in these documents and shall be exclusive of Value Added Tax (VAT).

The First Stage prices shall include for the following:-

- Stage 2 Tender Deliverables

- Main Contractor’s Preliminaries

- Main Contractor’s Head Office Overheads.

- Main Contractor’s Profit.

- Main Contractor’s Risk Allowances.

- Contract Conditions

The Contractor is to include a provision for risk of financial loss with respect to all items for which the Contractor has no entitlement under the contract. Typical examples include:-

- Sub-Contractor insolvency

- General sub-contracting risks (resourcing, quality, programme etc)

- Quantification risk (where Without Quantities contract used or elements of the tendered work are based upon specification and drawings)

- Pricing errors

- Inflation

- Final Account settlement and claims

- Design errors (for Contractor Designed sections of the work)

- Site errors (where Contractors responsibility)

- Contract over-run and delay damages

- General uninsurable risks

- Defective work

- Site constraints risks (as detailed in the Preliminaries)

The Contractor is required to complete the standard selection questionnaire in part 4a. This is a pass/fail requirement.

Tenders are to be provided on the basis of:

- JCT Intermediate Building Contract (with Contractor’s Design) 2016.

Stage 2 Tender

Acceptance by The Employer of the Stage 2 Tender Submission (negotiated tender) and the award of the works in the underlying contract as referred to in Part 2.