# Schedule 3 (Tasking Order Form)

DRAFT

| Tasking Identification |  |  |  |
| --- | --- | --- | --- |
| Unique Tasking Order Number | FTS/DE/ARTY/002 | Version No. & Date | V.01 29/09/2016 |
| FATS Business Case Number | Original FBC6077 (FATS team supplied) | Unique Reference Number | N/A |
| Project / Equipment for which task is in support | Dismounted – Joint Fires Integrator | UOR | N/A |

| Task Title |  | Specialist technical support for the production of the Dismounted – Joint Fires Integrator (D-JFI) System Requirements Document (SRD) and Integrated Test, Evaluation and Acceptance Plan (ITEAP) |  |  |
| --- | --- | --- | --- | --- |
| NCAs Selected (in accordance with MKM search) |  | NCA Numbers: As per attached MKM search. |  |  |
| Please refer to FATS Customer Guidance for definition of Work Category |  |  |  |  |
|  | Directorate & PT / Organisation Title | Artillery Systems | Supplier Name |  |

| PT Leader/ Project Manager | Andrew Ellis | Post |  |
| --- | --- | --- | --- |
| Post | DES LE AVP-Arty-DJFI-PM | Address |  |
| Address | Elm 3A, #1003 |  |  |
|  | Abbey Wood South |  |  |
|  | Bristol |  |  |
| Postcode | BS34 8JH | Postcode |  |
| Telephone / Fax No | 030 679 89148 | Telephone / Fax No |  |
| E-mail | DESLEAVP-ARTY-DJFI-PM@mod.uk | E-mail |  |
| UIN & RAC | P5192J NPF001 | CPV Code |  |

| Date Draft Tasking Order Issued | 29/09/2016 |  | Deadline for Authority’s receipt of Contractor’s response to the Draft Tasking Order | 19/10/2016 |
| --- | --- | --- | --- | --- |

1.	Schedule of Requirements

| Item No | Description | Firm Price £ (Ex VAT) |
| --- | --- | --- |
| 1 | Production of a completed System Requirement Document (SRD) in accordance with Annex A – Statement of Work. |  |
| 2 | Production of a completed Integrated Test Evaluation and Acceptance Plan (ITEAP) in accordance with Annex A – Statement of Work. |  |
| 3 | Production of fortnightly progress reports on the production of the SRD and ITEAP in accordance with Annex A – Statement of Work. |  |
| 4 | Attendance at monthly progress review meetings in accordance with Annex A – Statement of Work. |  |

STATEMENT OF REQUIREMENT

| Unique Tasking Order Number: FTS/DE/ARTY/002 | Issue Number & Date: V.01 29/09/2016 |  | Unique Reference Number: N/A |
| --- | --- | --- | --- |
| Task Title: Specialist technical support for the production of a completed SRD and ITEAP for D-JFI. |  |  |  |
| Brief Description of Task: - The production of draft SRD and ITEAP documents resulting in delivery of a completed and final SRD and ITEAP. This will be completed in accordance with the Statement of Work at Annex A to this Tasking Form. - Production of fortnightly progress reports. - Attendance at monthly progress meetings. |  |  |  |
| Background/Justification: D-JFI is a Cat B project to enhance and replace the in-service Joint Fires Integrator. This task will produce a Systems Requirement Document (SRD) that will enable the requirement described in the approved User Requirement Document (URD) to be delivered under contract and an Integrated Test Evaluation and Acceptance Plan (ITEAP) that will enable the tendered solutions to be evaluated. Early delivery of the Key System Requirements will be used to inform the issue of the Dynamic Pre-Qualification Questionnaire. LEOC does not have the capacity to deliver the SRD organically and therefore it is necessary to obtain this from the market. |  |  |  |
| Activities to be Undertaken: Production of a completed and endorsed SRD and ITEAP. This will include: - Technical input to create SR’s, clear and coherent threshold and objective Measure Of Performance to create ITEAP information on each System Requirement (SR), testing and demonstrating the ITEAP. - Logistic input to create defence support SR’s and sustainable SR’s, create ITEAP framework against the logistic SR’s. There is also a requirement for fortnightly progress reports to be submitted to the D-JFI Project Manager and monthly progress meetings. |  |  |  |
| Deliverables option 1: Deliverable; Date Due; Description. 1. SRD 1st Draft; 15 Nov 16; 1. Identification of Key System Requirements (KSRs) and Priority 1 SRs 2. Framework Document Complete in MS Word 2010 and in line with ASG. 2. SRD 2nd Draft; 14 Dec 16; 1. KSRs and Priority 1 SRs complete to support DPQQ. 3. ITEAP 1st Draft; 14 Dec 16; 1. Outline ITEAP complete 2. Framework document complete in MS Word 2010 and in line with ASG. 4. SRD Complete, reviewed and accepted; 31 Jan 17; 1. All system requirements articulated with threshold and objective MOP. 5. ITEAP Complete, reviewed and accepted; 31 Jan 17; 1. ITEAP complete ensuring alignment between URs and SRS.. Deliverables option 2: Deliverable; Date Due; Description. 1. SRD 1st Draft; 30 Nov 16; 1. Identification of Key System Requirements (KSRs) and Priority 1 SRs 2. Framework Document Complete in MS Word 2010 and in line with ASG. 2. SRD 2nd Draft; 31 Dec 16; 1. KSRs and Priority 1 SRs complete to support DPQQ. 3. ITEAP 1st Draft; 31 Dec 16; 1. Outline ITEAP complete 2. Framework document complete in MS Word 2010 and in line with ASG. 4. SRD Complete, reviewed and accepted; 31 Mar 17; 1. All system requirements articulated with threshold and objective MOP. 5. ITEAP Complete, reviewed and accepted; 31 Mar 17; 1. ITEAP complete ensuring alignment between URs and SRS.. The Contractor shall submit their completed SRD and ITEAP documents no later than 10 working days prior to the date of the final deliverable to allow for Authority review and acceptance. This should be articulated in the schedule which is to be submitted as part of the Tender return. The Contractor shall provide plans for both deliverable options (Contractor’s Plan) to demonstrate how they will meet the deliverables listed within the Statement of Requirement, each to include assumptions, a resourced schedule showing dependencies, and a risk register showing the necessary mitigations that will enable the required delivery dates to be met. Please note only one option will be chosen by the Authority. The Contractor must be able to meet the Authority’s’ required delivery dates, for both deliverable options above, for all deliverables and identify the high risk deliverables. |
| Key Project Indicators (KPIs): |  |  |  |
| Government Furnished Assets N/A (GFA) (List all GFA applicable to the task in accordance with DEFCON 611 (Edn 07/10)& 694 (Edn 02/12)): |  |  |  |
| Additional Quality Requirements & Standards: N/A ### See AOF Quality Assurance Website: www.aof.dii.r.mil.uk/aofcontent/tactical/ppm/content/quality.htm |  | Timescale: Contract Commencement Date: 19/10/2016 Contract Expiry Date: 31st March 2017 |  |
| Project Manager: Andrew Ellis Signature: Signed on Original Date: 29/09/2016 |  |  |  |

2. Order Conditions All conditions of the framework shall apply as supplemented by the terms selected below. The two sets of conditions become a binding contract at the time of signature on the Schedule.

| Type of Contract |  |
| --- | --- |
| Competitive Competitive Award Criteria & Weightings | As stated in the Invitation to Tender |
| Reverse Auction used? |  |
| Single Source |  |

| General Conditions |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEFCON 624 (Edn 04/10) – Use of Asbestos in Arms, Munitions or War Materials |  |  |  |  | DEFCON 603 (Edn 10/04) – Aircraft Integration and Clearance Procedure |  |  |  |  |
| DEFCON 176A (Edn 06/08) - MOD Requirements For Competition In Subcontracting (Non-Competitive Main Contract) |  |  |  |  | Additional Conditions (Refer to conditions that have been added at Annex D to this Schedule 3 (Tasking Order Form)) |  |  |  |  |
| Choose one of the following: |  |  |  |  |  |  |  |  |  |
| DEFCON 92 (Edn 08/90) – Failure of Performance |  |  |  |  | DEFCON 514 (Edn 08/15) – Material Breach |  |  |  |  |
| Special Indemnity Conditions |  |  |  |  |  |  |  |  |  |
| DEFCON 661 (Edn 10/06) – War Risk Indemnity |  |  |  |  |  |  |  |  |  |
| DEFCON 661A (Edn 05/02) – War Indemnity Risk ( Alternative Version) |  |  |  |  |  |  |  |  |  |
| DEFCON 684 (Edn 01/04) – Limitation upon Claim in Respect of Aviation Products |  |  |  |  |  |  |  |  |  |
| DEFCON 638 (Edn 12/08) – Flights Liability and Indemnity |  |  |  |  |  |  |  |  |  |
| Pricing Conditions Required |  |  |  |  |  |  |  |  |  |
| Firm Priced at Outset (this applies to all tasks other than by exception) |  |  |  |  |  |  |  |  |  |
| For single source tasks valued below £5M, the following conditions shall apply: DEFCON 127 (Edn 12/14) – Price Fixing Condition for Contracts of a Lesser Value DEFCON 812 (Edn 12/14) – Single Source Open Book DEFCON 815 (Edn 04/15) – Contract Pricing Statement – Single Source Non-qualifying contracts |  |  |  |  |  |  |  |  |  |
| Exceptionally, if other than Firm Priced at Outset (include additional conditions in attachment & complete Appendix 4) |  |  |  |  |  |  |  |  |  |
| Payment Terms (Use of P2P and Payment on Completion are the default) |  |  |  |  |  |  |  |  |  |
| DEFCON 522J (Edn 05/03) – Payment under P2P (If applicable attach completed Form 522A) |  |  |  |  | DEFCON 693 (Edn 04/06) – Government Procurement Card |  |  |  |  |
| DEFCON 643 (Edn 07/04) – Price Fixing (for use in Max price tasks above £250k) |  |  |  |  | Milestone/Stage Payments (see DEFCON 649 (Edn 07/99) below) |  |  |  |  |
| DEFCON 127 (Edn 10/04) – Price Fixing Condition for Contracts of Lesser Value (for use in Max price tasks below £250k) |  |  |  |  | - DEFCON 649 (Edn 07/99) – Vesting (applicable to Tasks with deliverables where provision has been made for milestone/Stage payments in advance of completion) |  |  |  |  |
| DEFCON 5J (Edn 03/15) – Unique Identifiers |  |  |  |  | - DEFCON 129 (Edn 07/08) – Packaging (For Articles other than Ammunition & Explosives) |  |  |  |  |
| - Alternative Payment Arrangements Required (Where payment cannot be made through the MOD invoice payment department (eg for tasks placed by other Government departments), please provide full details of the payment procedure to be followed, as an attachment to this tasking form) |  |  |  |  |  |  |  |  |  |
| Milestone/Stage Payments N/A – Payment will be paid upon satisfactory completion. |  |  |  |  |  |  |  |  |  |
| Milestone/Stage No | Key Deliverable |  |  |  |  | Due Date | % | Value £k (ex VAT) |  |
| 1 |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |  |
| FINAL (Payment should be subject to a reasonable retention based on % of total cost) | Satisfactory delivery of all work under the contract |  |  |  |  |  |  |  |  |

| Intellectual Property Rights Completion of this section is mandatory. Select the appropriate condition(s) by ticking the boxes below after consulting FTS/STS Customer Guidance or with DIPR, if appropriate. In the event that no boxes are ticked in this section (Intellectual Property Rights), all intellectual property generated under the Task shall be subject to the terms of DEFCON 703. |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEFCON | Tick As Applicable |  | Tasking Order Line Item ( tick as appropriate) |  |
| If DEFCON 703 does not apply then select either: |  |  |  |  |
| DEFCON 705 (Edn 11/02) |  | All | The following Item Nos. only (insert below) |  |
| OR: |  |  |  |  |
| DEFCON 14 Edn 11/05, 15 21 ,126 Edn 11/06 & DEFFORM 315 |  | All |  | The following Item Nos. only (insert below) |
| DEFCON 14 Edn 11/05, 16 Edn 10/04, 21 & DEFFORM 315 |  | All |  | The following Item Nos. only (insert below) |
| DEFCON 14 Edn 11/05, 90 Edn 11/06 & 126 Edn 11/06) |  | All |  | The following Item Nos. only (insert below) |
| DEFCON 14 (Edn 11/05), 91 (Edn 11/06) & 126 (Edn 11/06) |  | All |  | The following Item Nos. only (insert below) |
| Other, as specified in a special IPR condition to be applied to the Tasking Order |  | All |  | The following Item Nos. only (insert below) |
| No intellectual property conditions apply (refer to DIPR before ticking this box). |  |  |  |  |

| Issue of Government Stores |  |
| --- | --- |
| DEFCON 23 (Edn 08/09)* – Special Jigs, Tooling and Test Equipment |  |

| Controlled Information |  |
| --- | --- |
| Issue of Controlled Information (subject Condition 50 of Schedule 1) (if ticked then list Controlled Information and attach list to Tasking Form) |  |

| Payment of Customs Duty – select one box only |  |  |  |
| --- | --- | --- | --- |
| DEFCON 619A (Edn 09/97) - Customs Duty Drawback |  | Issue of Certificate in accordance with EU (Council) Regulation 150/2003 |  |

| Progress Reports |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| If ticked, progress reports must utilise the current version of DRRS Format Standards for Scientific and Technical Reports Prepared for the United Kingdom Ministry of Defence. |  |  | DEFCON 642 (Edn 06/97) – Progress Meetings |  | Frequency required | Progress Reports will be fortnightly |
| Brief Description | Please see the Statement of Work at Annex A which shall detail what each progress report shall cover. |  |  |  |  |  |

| Transport – select one box only |  |  |  |
| --- | --- | --- | --- |
| DEFCON 621A (Edn 06/97) – Transport (if the Authority is responsible for transport) |  | DEFCON 621B (Edn 10/04) – Transport (if the Contractor is responsible for transport) |  |

| Liquidated Damages applicable? (Refer to Condition 46 of Schedule 1) |  |
| --- | --- |
| Task Item 1 £ per day/week/month up to a maximum of £ Task Item 2 £ per day/week/month up to a maximum of £ Task Item 3 £ per day/week/month up to a maximum of £ Task Item 4 £ per day/week/month up to a maximum of £ Task Item 5 £ per day/week/month up to a maximum of £ Force Majeure Maximum period of extension of time in the case of a Force Majeure Event |  |

| Quality Assurance Conditions According to the product or scope of the work to be carried out, the Contractor shall meet the requirements of: |  |  |  |
| --- | --- | --- | --- |
| AQAP 2110 – NATO Quality Assurance Requirements for Design, Development and Production |  |  |  |
| Deliverable Quality Plan requirements |  |  |  |
| DEFCON 602A (Edn 12/06) - Quality Assurance with Quality Plan |  | DEFCON 602B (Edn 12/06) - Quality Assurance without Quality Plan |  |
| AQAP 2105 – NATO Requirements for Delivering Quality Plans |  |  |  |
| Software Quality Assurance requirements |  |  |  |
| AQAP 2210 – NATO Supplementary Software Quality Assurance Requirements to AQAP 2110 |  |  |  |
| Air Environment Quality Assurance requirements |  |  |  |
| Def. Stan. 05-100 – Ministry of Defence Requirements for Certification of Aircraft for Authorised Flight and Ground Running (Mandatory where flying and/or ground running of issued aircraft is a requirement of the Task) |  |  |  |
| Relevant MAA Regulatory Publications (See attachment for details) |  |  |  |
| Additional Quality Requirements (See attachment for details) |  |  |  |
| Warranty |  |  |  |
| Express Warranty (See attachment for details) |  | Warranty – remedies implied by general law |  |

| Security |  |
| --- | --- |
| DEFCON 659 (Edn 11/14) – Security Measures |  |

3. Price

| TOTAL CONTRACT PRICE | TYPE OF PRICING |
| --- | --- |

4. Authority Tasking Order Commercial Officer Authorisation

| Name | Katie Court |  |  |
| --- | --- | --- | --- |
| Position | DES LE AVP-Arty-Comrcl-Mgr2b |  |  |
| Signature |  |  |  |
| Date |  | Telephone Number | 030-679-71006 |

5. Acknowledgement by supplier

| Name |  |  |  |
| --- | --- | --- | --- |
| Position |  |  |  |
| Signature |  |  |  |
| Date |  | Telephone Number |  |

6. Record of Authorised Changes

| Change Issue Number | Date of Issue | Comments / Reason for change |
| --- | --- | --- |

7. Final Administration

Where the output of any research or study is a Technical Report, the Report is to be completed in accordance with the current version of the ATHENA Defence Research Reports Specification  - ‘Format Standards for Scientific and Technical Reports Prepared for the United Kingdom Ministry of Defence’. MOD Customers may obtain this document via the www.dstl.gov.uk.  The Contractor shall send a copy of the report on CD ROM in unlocked pdf.format to:

Dstl Knowledge & Information Services,

Bldg 247,

Dstl Porton Down,

Salisbury

Wilts SP4 0JQ.

Tel: 01980 613971

Any staff on DII can search the ATHENA system via the online science gateway to ascertain if particular research or a study already exists.  Access can be requested utilising a password (supplied) via this link: http://osg.dstl.r.mil.uk/SignIn/SignIn.aspx/

### On receipt of the order acknowledgement from the Contractor, the Authority’s Commercial Manager (who placed the task) must send a copy of the acknowledged final tasking order form together with a completed DEFFORM 57 AND DEFFORM 111 (Edn 07/12) to:

### DGFM-FMSSC

### Walker House

### Exchange Flags

### Liverpool

### L2 3YL

A copy of the acknowledged final tasking order form must be sent by the Authority’s Commercial Manager (who placed the task) electronically to the FATS team at the following address:

- DESComrclCC-FATSCases@mod.uk

- However, if this is not possible, please send a hard copy to:

DES Comrcl CC/FATS Cases

Larch Level 0 #2017

MOD Abbey Wood South

Bristol

BS34 8JH

ANNEX A to FTS/DE/ARTY/002

(Version 1)

Statement of Work for a System Requirements Document (SRD) and an Integrated Test, Acceptance and Evaluation Plan (ITEAP)

- The Authority has a requirement for the provision of technical support for the production of SRD and ITEAP documents to support the D-JFI project.

- The Contractor shall report to the D-JFI Project Manager.

- The Contractor shall submit all deliverables to the D-JFI Project Manager for approval.

- The Contractor shall produce a complete SRD that reflects the following key characteristics:

- The Contractor shall identify all System Requirements (SRs) necessary to deliver the User Requirements (URs).

- The Contractor shall produce clear and distinctive threshold and objective Measures of Performance (MOPs).

- The Authority will provide access to relevant Subject Matter Experts, in accordance with the Contractors plan.

- The Contractor shall construct the SRD using the DOORS software package.

- The Contractor shall produce a complete ITEAP that reflects the following key characteristics:

- Support Maturity Levels (SML) against the ITEAP information to support testing and demonstrating in accordance with JSP 886 Defence Logistics Support Chain Manual.

- The Contractor shall create ITEAP information for each SR ensuring alignment,  coherence and traceability between the URD via the SRD to the ITEAP.

- The Contractor shall propose and justify methods to be used for testing and demonstrating against each SML within the SRD.

- The Contractor shall create an ITEAP framework against the System Requirements including test, demonstration and evaluation criteria to support the Preliminary Design Review (PDR), Critical Design Review (CDR) and Logistic Support Date (LSD).

- The ITEAP shall address Support Analysis functional and physical test activities to achieve mission success relating to:

- Reliability

- Maintainability

- Availability

- Support Efficiency

- Support Sustainability

- Support Agility

- The Contractor shall present both the SRD and ITEAP in Microsoft Word 2010 format.

- The Contractor shall present both the SRD and ITEAP in accordance with Joint Service Publication 101 - Defence Writing.

- The Contractor shall construct both the SRD and ITEAP in accordance with the MOD’s Acquisition System Guidance.

- SRD ASG Link:

https://www.aof.mod.uk/aofcontent/tactical/randa/content/srdstructure.htm?zoom_highlight=

- ITEAP ASG Link:

https://www.aof.mod.uk/aofcontent/tactical/randa/content/iteaprocess.htm?zoom_highlight=

- The Contractor shall provide fortnightly progress updates on the SRD and ITEAP work to the D-JFI Project Manager by email. The progress reports shall be split into SRD and ITEAP sections which shall each cover the following:

- SRD:

- a. Personnel working on the task.

- b. Recent activities

- c. Current activities

- d. Planned activities.

- e. Timeline /Schedule update

- f. Present evidence of progress on SRD:

- (1) Part 1: General Description

- (2) Part 2: Key System Requirements

- (3) Part 3: Individual Systems Requirements and Constraints (latest DOORS print out)

- (4) Part 4: Context Documents

- (5) Part 5: Glossary

- g. Risks, Opportunities and Issues

- h. Clarification required from Project Team

- ITEAP:

- a. Personnel working on the task.

- b. Recent activities

- c. Current activities

- d. Planned activities

- e. Timeline/ Schedule update

- f. Present evidence of progress on SRD:

- (1) Section 1: Introduction

- (2) Section 2: Acceptance Strategy

- (3) Section 3: Stakeholders

- (4) Section 4: T&E Strategy

- (5) Section 5: Glossary

- g. Risks, Opportunities and Issues

- h. Clarification required from Project Team.

- The Contractor shall attend face-to-face monthly progress review meetings with the D-JFI Project Manager to provide updates on the SRD and ITEAP work.

- The Contractor shall note that the Authority asserts ownership of the Intellectual Property Rights over all material developed and output under this tasking and the Authority shall be free to use and distribute the outputs without reference to the Contractor.

ANNEX B to FTS/DE/ARTY/002

(Version 1)

ACCEPTANCE CRITERIA

TO BE DEFINED POST CONTRACT AWARD

APPENDIX 1 to FTS/DE/ARTY/002

(Version 1)

CONFIDENTIALITY AGREEMENT

# The provisions of this Clause are supplemental to DEFCON 531 (Edn 11/14)

1 Both DEFCON 531 and the provisions of this Clause apply to:

- This Tasking Order;

- Any Information disclosed by either party prior to the issue of a draft Tasking Order and in contemplation of Work being placed by the Authority under a Tasking Order; and

(C)  Any Task placed under this Agreement, provided that Information provided to a party for the purpose of tendering for a Tasking Order shall only be used for that tendering purpose, and Information provided to a party for performing a Task placed on it under this Agreement shall only be used for the performance of that Task.

2 Subject to its requirements of continued access to Information necessary to exercise its rights of disclosure and use hereunder including under any Tasking Order, and to the obligations set out herein in respect of any Controlled Information (Definition in Clause 42 Schedule 1), the recipient of any Information shall:

(A)  Upon the expiry or termination of the Agreement; or

(B) Upon the expiry or termination of any Tasking Order (for the purposes of which Information is disclosed); or

(C) If the Authority decides not to proceed with the issue of a Tasking Order (for the purposes of which Information is disclosed),

in accordance with any reasonable directions given and/or a reasonable request made by the other party promptly:

(1)   Return to the other party the Information and all copies thereof; or

(2)   Take such other measures in respect of the Information and all copies thereof as may be required elsewhere in the Tasking Order.

3 The provisions of DEFCON 531 and of this Clause shall survive the expiry or termination of the Agreement or any Tasking Order in accordance with 2(A) or 2(B) or the decision not to proceed in accordance with 2(C).

APPENDIX 2 to FTS/DE/ARTY/002

(Version 1)

PRICE SUMMARY

| Supplier price summary: To be completed by the supplier in support of a quotation provided in response to an ITT for the requirement captured on the above Draft Tasking Order Form. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. To: |  |  |  | 2. From: |  |  |  |  |  |
| Date of submission: |  |  |  |  |  |  |  |  |  |
| In response to your request for a quotation reference FTS/STS / |  |  |  |  |  |  | Dated |  |  |
| *The work can be undertaken and our detailed response is attached. *We are unable to provide the resources/deliverables identified on this occasion. (* Check box as appropriate) |  |  |  |  |  |  |  |  |  |
| Signed: |  |  |  |  | Name: (Block Capitals) |  |  |  |  |
| Date: |  |  |  |  |  |  |  |  |  |
| 2. | Task title): |  |  |  |  |  |  |  |  |
| 3. | Unique Reference Number: |  |  |  |  |  |  |  |  |
| 4. | Start Date: |  |  |  |  | Completion Date: |  |  |  |

| 5a. Quotation |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Broad Capability Area No. |  | Grade |  | Hourly rate quoted at ITT |  |  | Hourly rate quoted for this task |  | Reduction on original ITT rate |  | No of Hours |  | Total |
| 5b. Travel | Rail |  |  |  |  | Unit cost |  | Number of Journeys / Miles |  |  |  | Total |  |
|  | Motor Mileage (max price per mile) |  |  |  |  | £0.25 (inc VAT) |  |  |  |  |  |  |  |
|  | Air |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Sea |  |  |  |  |  |  |  |  |  |  |  |  |
| 5c. Subsistence | Estimated expenditure on: Accommodation |  |  |  |  | Unit cost |  | Number of Night/Days |  |  |  | Total |  |
|  | Meals |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Misc (please state below) |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | The above T&S costs relate to the period to |  |  |  |  |  |  |  |
| 5d.Other Costs | Sub-contractor Price Sub-Contractor Details |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Materials |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Other (Please provide details below) |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Description |  |  |  |  | Cost |  |  |  |  |  |  |  |
|  | Total Price |  |  |  |  | (excl. VAT) |  |  |  |  |  |  |  |

APPENDIX 3 to FTS/DE/ARTY/002

(Version 1)

DEFFORM 111 (Edn 02/16) – ADDRESS AND OTHER INFORMATION

| DEFFORM 111 (Edn 02/16) Appendix - Addresses and Other Information |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 1. Commercial Officer Name: DES LE AVP-Arty-Comrcl-Mgr2b Address: Elm 3A #1003 MOD Abbey Wood Bristol, BS34 8JH Email: DESLEAVP-Arty-Comrcl-Mgr2b@mod.uk  030 79 71006 |  | 8. Public Accounting Authority 1. Returns under DEFCON 694 (or SC equivalent) should be sent to DBS Finance ADMT – Assets In Industry 1, Level 4 Piccadilly Gate, Store Street, Manchester, M1 2WD  44 (0) 161 233 5397 2. For all other enquiries contact DES Fin FA-AMET Policy, Level 4 Piccadilly Gate, Store Street, Manchester, M1 2WD  44 (0) 161 233 5394 |  |  |
|  | 2. Project Manager, Equipment Support Manager or PT Leader (from whom technical information is available) Name: DES LE AVP-ARTY-D-JFI-PM Address: Elm 3A #1003 MOD Abbey Wood Bristol, BS34 8JH Email: DESLEAVP-ARTY-DJFI-PM@mod.uk  030 6679 89148 |  | 9. Consignment Instructions The items are to be consigned as follows: Deliverables as per the Statement of Requirement within the Tasking Form. |  |  |
|  | 3. Packaging Approving Authority (Where no address is shown please contact the Project Team in Box 2) DES LE AVP-ARTY-DJFI-PM Elm 3A, #1003 MOD, Abbey Wood Bristol, BS34 8JH  030 679 89148 |  | 10. Transport. The appropriate Ministry of Defence Transport Offices are: A. DSCOM, DE&S, DSCOM, MoD Abbey Wood, Cedar 3c, Mail Point 3351, BRISTOL BS34 8JH Air Freight Centre IMPORTS  030 679 81113 / 81114 Fax 0117 913 8943 EXPORTS  030 679 81113 / 81114 Fax 0117 913 8943 Surface Freight Centre IMPORTS  030 679 81129 / 81133 / 81138 Fax 0117 913 8946 EXPORTS  030 679 81129 / 81133 / 81138 Fax 0117 913 8946 |  |  |
|  | 4. (a) Supply/Support Management Branch or JIGSAW Order Manager: : (b) U.I.N. P5192J |  | B. JSCS JSCS Helpdesk No. 01869 256052 (select option 2, then option 3) JSCS Fax No. 01869 256837 www.freightcollection.com |  |  |
|  | 5. Drawings/Specifications are available from DES LE AVP-ARTY-DJFI-PM Elm 3A #1003 Abbey Wood Bristol, BS34 8JH Email:DESLEAVP-ARTY-DJFI-PM@mod.uk |  | 11. The Invoice Paying Authority (see Note 1) Ministry of Defence  0151-242-2000 DBS Finance Walker House, Exchange Flags Fax: 0151-242-2809 Liverpool, L2 3YL Website is: https://www.gov.uk/government/organisations/ministry-of-defence/about/procurement#invoice-processing |  |  |
|  | 6. For contracts containing DEFCON 5, mauve Copies of MOD Form 640 are to be sent to N/A (where no address is shown the mauve copy should be destroyed) |  | 12. Forms and Documentation are available through *: Ministry of Defence, Forms and Pubs Commodity Management PO Box 2, Building C16, C Site Lower Arncott Bicester, OX25 1LP (Tel. 01869 256197 Fax: 01869 256824) Applications via fax or email: DESLCSLS-OpsFormsandPubs@mod.uk |  |  |
|  | - Quality Assurance Representative: Commercial staff are reminded that all Quality Assurance requirements should be listed under the General Contract Conditions. AQAPS and DEF STANs are available from UK Defence Standardization, for access to the documents and details of the helpdesk visit http://dstan.uwh.diif.r.mil.uk/ [intranet] or https://dstan.mod.uk [extranet, registration needed]. |  | NOTES 1. Forms. Hard copies, including MOD Form 640 are available from address in Box 12., All other invoicing forms e.g. AG Forms 169 and 173, are available from the website address shown at Box 11. 2.* Many DEFCONs and DEFFORMs can also be obtained from the MOD Internet Website; https://www.aof.mod.uk/aofcontent/tactical/toolkit/index.htm |  |  |

APPENDIX 4 to FTS/DE/ARTY/002

(Version 1)

DEFFORM 539A (Edn 08/13) – CONTRACTOR’S COMMERCIALLY SENSITIVE INFORMATION

ITT Ref No:

Description of Contractor’s Commercially Sensitive Information:

Cross Reference(s) to location of sensitive information in Tender:

Explanation of Sensitivity:

Details of potential harm resulting from disclosure:

Period of Confidence (if applicable):

Contact Details for Transparency / Freedom of Information matters: Name: Position: Address: Telephone Number: Email Address: