National Army Museum Tender Reference Number K-7-10-1-1

Date of Release: 3 September 2019

Transport and installation of vehicles for foyer display.

Project Brief

The National Army Museum (NAM) (the Client) wishes to appoint a heavy object transport company (the company) to transport and install three large objects.  One from the National Army Museum Stores (Stevenage) and one from the Tank Museum, Dorset for display in the National Army Museum (Chelsea) Foyer.  One object is required to be moved within the museum. Collection of object from Stevenage will also requirement the movement of two vehicles to access the large object.  The installation of the objects must be achieved on the 28 or 29 October, the actual date will be confirmed on award of tender.

Included as separate documents with this tender brief are:

- Schedule of works

- Object details including weight and measurements

- Measurements of doors to the space.

- The company will be responsible for:

1.1.	Liaising with NAM and lenders from appointment onwards to ensure that transport and installation of the objects will be achieved on time;

1.2.	Where applicable, the provision of suitable packing systems to enable the safe transit of objects.

1.3.	Packing of objects for transport on collection at NAM with guidance and support from external conservator.

1.4.	Ensuring all objects are transported in an appropriate vehicle and appropriately secured.

1.5.	Collection and movement of objects to and from the National Army Museum foyer.

1.6.    Insurance for all objects while in transit;

1.8.   A duty of care to building and internal structures during transport and de-installation of objects. All precautions must be taken to avoid damage including the supply/fitting of suitable protection for floor and other areas of gallery spaces during de-installation of objects;

1.9.	Ensuring the correct licences are held to transport the objects.

- Access notes:  Entry to the National Army Museum will be via the front doors and work will be required to take place out of hours (p.m. – am)

- Examples of similar projects:  The provision of evidence relating to previous projects of a similar nature to those detailed in the accompanying document is essential and will be viewed in support to suggested method and cost estimates.  Of particular relevance would be evidence demonstrating appropriate handling of large 3D objects and the logistical management of projects involving multiple lenders.

2. Timetable/ Schedule

The tender will be awarded in the week of 30 September commencing the movement week beginning 28 October.

3. Health and Safety

The company will be required to provide method statements and risk assessments for any potentially hazardous process that take place on NAM property (e.g. use of heavy lifting equipment, work at heights, etc.) and will be fully responsible for health and safety compliance for all work at lenders sites and during transit.

4. Site Visits

Site visits to NAM in Chelsea can be accommodated if required.  To arrange these please contact Terri Dendy, Head of Collections Standards and Care (tdendy@nam.ac.uk) 0207 881 2471.

- Criteria on which tenders will be awarded

In order of relevance:

- Strength of tender (Consideration of specific needs of objects). (50%)

- Overall cost. (30%)

- Proven experience of similar projects. (20%)

- Deadline for tenders

All tender documents/electronic media are to be addressed to Secretariat or tenders@nam.ac.uk and annotated with “TENDER DOCUMENTS NOT TO BE OPENED BEFORE 27 September.  On no account are the tender documents to be passed to the requesting department before the tender board date.

Address for the return of hard copy tenders:

Secretariat

National Army Museum

Royal Hospital Road

Chelsea

London

SW3 4HT

Object details

Stevenage to Chelsea – Section of the Berlin Wall

- Movement of two vehicles to provide access to section of the Berlin Wall

- Provision of materials to hoist and lay flat section of the Berlin Wall

- Provision of packing materials and supports to safely lay flat and transport section of the Berlin Wall to specifications outlined by the Museums’ Conservation team.

- Transport of Berlin Wall from Stevenage to National Army Museum Chelsea

- Installation out of hours.

Berlin Wall details

Object number:	2008-12-166

Height:		3.65m

Width:		2.20m

Depth:		2.11m

Weight:		Approx 3 tonnes

The Tank Museum to Chelsea – Fox armoured vehicle

- Collection and transport for the Fox from The Tank Museum, Dorset to The National Army Museum, Chelsea

- Installation out of hours.

Fox armoured vehicle details

Weight:		5133kg

Length:		Gun forward 	- 5.08m

Gun rear		4.242m

Hull Length only	4.30m

Width			2.20m

Height		2.20m

National Army Museum, Chelsea – Bren Gun Carrier

- Movement of Bren gun carrier from foyer of museum to outside Soldier gallery

Bren gun carrier details

Object number:	1994-11-5-1

Height:		145cm

Width:		213cm

Length:		397cm

Weight:		Approx 3000 kg