Route Map into Lakeside from The Parks (on topo survey)

KEY

Trail

Fence / retaining  wall

Note this map shows land owner / manager in relation to the trail and not the actual extent of any land holding.

The Parks

LANDING HOW

L&HR

D

A – Ramp down from Landing How Section 1:10m gradient

B – Pole removed

C – Pole removed

D – trail passes through the arch @ 150mm – 300mm above track bed.  Trial width @ 2.5-3.0m through arch with retaining wall against bank.

E – trail ramps up

E

B

C

A

Map Two – Station

Cabinet to be screened or fenced / gated access from car park.  Route passes to E (left).  Trail @ 2.5mwide

Please confirm nature of cabinate & if connected to services?  It will require moving or romoval.

Fence / retaining  wall

Trail

Box Culvert

Station Approach

1 – fence / retaining wall edge taken as ‘step’ up from ballast / track bed.  Please confirm distance from rail required?

2 – ballast used as sub base.  Level reduced by 300mm.

3 – Telegraph pole removed.  Can be replaced if required but location would need to be identified.

4 – Concrete box culvert to prevent impounding

5 – Concrete box culvert to prevent impounding

4

5

2

3

1