Area 3 Asset Support Contract

Service Information

Annex 5

Cost Capture Data Requirements

SERVICE INFORMATION FOR AREA 3 ASC

ANNEX 5

CONTENTS AMENDMENT SHEET

| Amend. No. | Issue Date | Amendments | Initials | Date |
| --- | --- | --- | --- | --- |
| 0 | August 2012 | First Issue | SOS | 09/08/12 |
| 1 | October 2012 | Table 5.1.2 Activity/Sub-Activity Schedule, items 24 and 25 amended to include ‘SE’. | SOS | 24/10/12 |

LIST OF CONTENTS

5	COST CAPTURE DATA STRUCTURE	4

5.1	Outline Data Structure	4

# COST CAPTURE DATA STRUCTURE

## Outline Data Structure

      - The data structure is to capture costs of activities and sub-activities and assist the Employer on its understanding of the Provider’s costs of activities. The data structure is also intended to provide a basis for benchmarking, monitor continual improvement and help towards developing an efficiency indicator.

      - The outline requirements of cost capture are defined in the Cost Capture Diagram, Schedules of Cost Components, Activity and sub-Activity Schedules and Prescribed Route Locations.

      - All Providers’ costs are to be recorded, reported and be accessible for inspection by the Employer. The method of recording costs enables accurate calculation of Defined Costs including actual costs where the defined cost is deemed to be zero and reporting activity costs.

      - The indicative cost capture requirements do not preclude any other separate requirements that may be needed as part of the Employer‘s current budgeting and payment processes.

- Table 5.1.1. Cost Breakdown Data Components

| - Schedule of Cost Components - Fee schedules |  | - Cost Breakdown Structure |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | - Staff | - Labour | - Plant | - Materials | - Subcontract | - Overheads |
| - Ref | - Component |  |  |  |  |  |  |
| - 1 | - People |  |  |  |  |  |  |
|  | - Split between Staff and labour |  |  |  |  |  |  |
| - 11 | - Wages, salaries and amounts paid by the Provider for people. |  |  |  |  |  |  |
| - 12 | - Payments to people for |  |  |  |  |  |  |
| - (a) | - bonuses and incentives | - √ | - √ |  |  |  |  |
| - (b) | - overtime | - √ | - √ |  |  |  |  |
| - (c) | - working in special circumstances | - √ | - √ |  |  |  |  |
| - (d) | - special allowances | - √ | - √ |  |  |  |  |
| - (e) | - absence due to sickness and holidays | - √ | - √ |  |  |  |  |
| - (f) | - statutory redundancy and notice severance on a pro rata basis for the period engaged in Providing the Services where redundancy arises because the person is no longer required to be employed to Provide the Services and that person cannot be deployed elsewhere. The amount of the statutory redundancy and notice severance will relate only to the length of service of that person in Providing the Services. | - √ | - √ |  |  |  |  |
| - 13 | - Payments made in relation to people for: | - √ | - √ |  |  |  |  |
| - (a) | - travel | - √ | - √ |  |  |  |  |
| - (b) | - subsistence and lodging | - √ | - √ |  |  |  |  |
| - (c) | - relocation | - √ | - √ |  |  |  |  |
| - (d) | - medical examinations | - √ | - √ |  |  |  |  |
| - (e) | - passports and visas | - √ | - √ |  |  |  |  |
| - (f) | - travel insurance | - √ | - √ |  |  |  |  |
| - (g) | - items (a) to (f) for dependants | - √ | - √ |  |  |  |  |
| - (h) | - protective clothing | - √ | - √ |  |  |  |  |
| - (i) | - National Insurance contributions | - √ | - √ |  |  |  |  |
| - (j) | - meeting the requirements of the law | - √ | - √ |  |  |  |  |
| - (k) | - life assurance | - √ | - √ |  |  |  |  |
| - (l) | - death benefit | - √ | - √ |  |  |  |  |
| - (m) | - occupational accident benefits | - √ | - √ |  |  |  |  |
| - (n) | - medical aid | - √ | - √ |  |  |  |  |
| - (o) | - a vehicle | - √ | - √ |  |  |  |  |
| - (p) | safety training specific to Providing the Services in the Area Network and/or the Regional Technology Network | - √ | - √ |  |  |  |  |
| - (q) | - vetting in accordance with the Service Information | - √ | - √ |  |  |  |  |
| - 2 | - Equipment and Temporary Accommodation |  |  |  |  |  |  |
| - 21 | - Amounts for Equipment and Temporary Accommodation assessed at open market rates multiplied by the time for which the Equipment or Temporary Accommodation is required. |  |  |  |  |  |  |
| - 22 | - Payments for the purchase price of Equipment which is consumed. |  |  | - √ |  |  | - √ |
| - 23 | - Unless included in the open market rates, payments for: |  |  |  |  |  |  |
| - (a) | - transporting Equipment and Temporary Accommodation to and from the Working areas other than for repair and maintenance, |  |  | - √ |  |  | - √ |
| - (b) | - erecting and dismantling Equipment and Temporary Accommodation and |  |  | - √ |  |  | - √ |
| - (c) | - Constructing, fabricating or modifying Equipment and Temporary Accommodation as a result of a compensation event. |  |  | - √ |  |  | - √ |
| - 24 | - Payments for purchase of materials used to construct/fabricate Equipment & Temporary Accommodation. |  |  | - √ |  |  | - √ |
| - 25 | - Unless included in the open market rates, the cost of operatives is included in the cost of people. | - √ | - √ |  |  |  |  |
| - 3 | - Materials |  |  |  |  |  |  |
| - 31 | - Payments for: |  |  |  |  |  |  |
| - (a) | - purchasing Materials, |  |  |  | - √ |  | - √ |
| - (b) | - delivery to and removal from the Working Areas, |  |  |  | - √ |  | - √ |
| - (c) | - providing and removing packaging and |  |  |  | - √ |  | - √ |
| - (d) | - samples and tests. |  |  |  | - √ |  | - √ |
| - 32 | - Cost is credited with payments received for disposal of Materials unless the cost is disallowed. |  |  |  | - √ |  | - √ |
| - 4 | - Charges |  |  |  |  |  |  |
| - 41 | - Payments for provision and use in the Working Areas of |  |  |  |  |  |  |
| - (a) | - water, |  |  |  |  |  | - √ |
| - (b) | - gas and |  |  |  |  |  | - √ |
| - (c) | - electricity |  |  |  |  |  | - √ |
| - 42 | - Payments to public authorities and other properly constituted authorities of charges which they are authorised to make in respect of the Services. |  |  |  |  |  | - √ |
| - 43 | - Payments for |  |  |  |  |  |  |
| - (a) | - cancellation charges arising from a compensation event |  |  |  |  |  | - √ |
| - (b) | - leasing of land |  |  |  |  |  | - √ |
| - (c) | - compensation for loss of crops or buildings |  |  |  |  |  | - √ |
| - (d) | - royalties |  |  |  |  |  | - √ |
| - (e) | - inspection certificates |  |  |  |  |  | - √ |
| - (f) | - charges for access to the Working Areas |  |  |  |  |  | - √ |
| - (g) | - facilities for visits to the Working Areas by Others |  |  |  |  |  | - √ |
| - (h) | - Advertising, leaflet drops and the like in connection with the Services |  |  |  |  |  | - √ |
| - 4 | - Charges (continued) |  |  |  |  |  |  |
| - 43 | - Payments for (continued) |  |  |  |  |  |  |
| - (i) | - specialist services excluding payments for people providing services for or in connection with the management, administration and/or operation of the contract and/or providing head office functions supporting the provision of the Services |  |  |  |  |  | - √ |
| - (j) | - consumables and equipment provided by the Provider for the Service Manager‘s offices. |  |  |  |  |  | - √ |
| - 44 | - A charge calculated by applying the percentage for people overheads stated in the Contract Data to people items 11, 12, 13 & 14. The charge includes provision and use of equipment, supplies and services, but excludes accommodation, for |  |  |  |  |  |  |
| - (a) | - telephone, telex, fax, postal and electronic mail, radio and CCTV |  |  |  |  |  | - √ |
| - (b) | - computing |  |  |  |  |  | - √ |
| - (c) | - copying |  |  |  |  |  | - √ |
| - (d) | - cleaning |  |  |  |  |  | - √ |
| - (e) | - catering |  |  |  |  |  | - √ |
| - (f) | - medical facilities and first aid |  |  |  |  |  | - √ |
| - (g) | - recreation |  |  |  |  |  | - √ |
| - (h) | - sanitation |  |  |  |  |  | - √ |
| - (i) | - security |  |  |  |  |  | - √ |
| - (j) | - surveying and setting out |  |  |  |  |  | - √ |
| - (k) | - hand tools not powered by compressed air. | - √ | - √ |  |  |  | - √ |
| - 5 | - Insurance |  |  |  |  |  |  |
| - 45 | The following are deducted from cost: - the cost of events for which this contract requires the Provider to insure and - other costs paid to the Provider by insurers. |  |  |  |  |  | - √ |

Table 5.1.2. Activity / sub-Activity Schedule

| Activity |  | Sub-activity |
| --- | --- | --- |
| 1 | General Management | Quality Management |
|  |  | Performance Management |
|  |  | Health & Safety |
|  |  | Publicity, Public Relations and the Media |
|  |  | Customer Enquiries, Correspondence and Complaints |
| 2 | Financial Management | Budget Planning |
|  |  | Annual Planning |
|  |  | Forecasting |
|  |  | Collection of Fees |
|  |  | Invoicing |
| 3 | Watchman Role | General duties |
|  |  | Accident / incident / congestion analysis |
|  |  | Monitor the operation of the network |
| 4 | Manage Network Occupancy | Managing Road Space |
|  |  | NRSWA Requirements |
|  |  | Special Order Movements |
|  |  | Abnormal Load Routeing |
| 5 | Asset Inspection | Safety Patrol |
|  |  | Paved Areas |
|  |  | Drainage |
|  |  | Geotechnical |
|  |  | Structures |
|  |  | Tunnels |
|  |  | Road Restraint Systems |
|  |  | Road Markings & Studs |
|  |  | Road Traffic Signs |
|  |  | Lighting |
|  |  | Fencing, Walls, Screens and Environmental Barriers |
|  |  | Soft Estate |
|  |  | Sweeping & Cleaning |
|  |  | Special Inspections |
| 6 | Asset Data Management | Paved Areas |
|  |  | Lighting |
|  |  | Drainage |
|  |  | Geotechnical |
|  |  | Structures |
|  |  | Tunnels |
|  |  | Road Restraint Systems |
|  |  | Road Markings & Studs |
|  |  | Road Traffic Signs |
|  |  | Fencing, Walls, Screens and Environmental Barriers |
|  |  | Soft Estate |
|  |  | Sweeping & Cleaning |
|  |  | Damage repair by third parties >£10,000 |
| 7 | Paved Areas | Make safe |
|  |  | Repair |
| 8 | Drainage – Gully / Catchpit cleaning | Make safe |
|  |  | Repair |
|  |  | Gully & ditch cleaning |
|  |  | Catch - pit cleaning |
| 9 | Drainage - Other Works | Drainage - Repairs |
|  |  | Drainage – Make safe |
|  |  | Drainage - Soakaway cleaning |
|  |  | Drainage - Oil Interceptor cleaning |
|  |  | Drainage - Piped system cleaning |
|  |  | Drainage - Drainage kerb cleaning |
|  |  | Drainage - Subway drainage channels cleaning |
|  |  | Drainage - Kerb/channel offlet pipes cleaning |
|  |  | Drainage - Drainage Pump Servicing |
|  |  | Drainage - Filter/perimeter drain cleaning |
|  |  | Drainage - Clearing of un piped channel offlets (grips) |
|  |  | Drainage - Clearing of ditches |
|  |  | Drainage - Clearing of culvert grills and inverts |
|  |  | Drainage - Clearing & Inspection of Grills, Valves, Penstocks, Weirs |
| 10 | Geotechnical Asset | Make safe |
| 11 | Structures | Make safe |
|  |  | Repair |
| 12 | Tunnels | Make safe |
|  |  | Repair |
| 13 | Road Restraint Systems | Make safe |
|  |  | Repair |
|  |  | Retensioning |
| 14 | Technology Systems | Make Safe |
|  |  | Repair |
| 15 | Road Markings & Studs | Road Markings - Make Safe |
|  |  | Road Markings – Repair |
|  |  | Road Studs - Make Safe |
|  |  | Road Studs – Repair |
| 16 | Road Traffic Signs | Road Traffic Signs - Make Safe |
|  |  | Road Traffic Signs - Repairs |
|  |  | Road Traffic Signs - Sign cleaning |
| 17 | Road Traffic Signals | Make Safe |
|  |  | Repair |
| 18 | Lighting | Lighting - Make Safe |
|  |  | Lighting - Repair |
|  |  | Lighting - Lamp cleaning |
|  |  | Lighting - Lamp replacement |
|  |  | Road Traffic Signs - Lamp cleaning |
|  |  | Road Traffic Signs - Lamp replacement. |
| 19 | Fencing, Walls, Screens and Environmental Barriers | Make Safe |
|  |  | Fencing, Walls, Screens and Environmental Barriers - Repairs |
|  |  | Fencing, Walls, Screens and Environmental Barriers - Stockproofing |
| 21 | Soft Estate | Make Safe |
|  |  | Repair |
|  |  | Soft Estate - Swathe cut |
|  |  | Soft Estate - Visibility cuts |
|  |  | Soft Estate - Amenity cuts |
|  |  | Soft Estate - Weed control |
|  |  | Soft Estate - Hedge maintenance |
|  |  | Soft Estate - Grassland Maintenance |
| 22 | Sweeping & Cleaning | Make safe |
|  |  | Repair (of facilities) |
|  |  | Sweeping and Cleaning |
| 23 | Litter Picking | Rapid Response |
| 24 | RTMC (SE) – Management | As per Annex 26 |
| 25 26 | RTMC (SE) – Traffic Management Incident Response (damage caused by 3rd parties £<10,000 | Make Safe |
|  |  | Repair |
| 27 | Incident Response (damage caused by 3rd parties £>10,000) | Make Safe |
|  |  | Repair |
| 28 | Employer's Premises | Employer's Premises - Repairs |
|  |  | Employer's Premises - Maintenance |
|  |  | Employer's Premises - Decoration |
|  |  | Employer's Premises - Improvements |
| 29 | Employer's Stock |  |
| 30 | Claims by Third Parties against the Employer | Support |
| 31 | Severe Weather Service | Severe Weather Service |
|  |  | Stock_Salt |
|  |  | Winter Fleet & National Reserve Maintenance - A&C Services, Calibration & Scheduled Tests |
|  |  | Winter Fleet & National Reserve Maintenance |
| 32 | Technical Services | Technical Services - Safety Audits |
|  |  | Technical Services - Development Control |
|  |  | Technical Services - Surveys, Studies etc |
|  |  | Technical Services - Arbitration and Legal Proceedings |
|  |  | Technical Services - Acquisition of Land |
|  |  | Technical Services - Land Transaction Duties |
|  |  | Technical Services - Land Search Enquiries |
|  |  | Technical Services - Translation of existing records into an approved format |
|  |  | Technical Services - Safe checking of vehicles |
|  |  | Technical Services - Proposed Tourist Signs and Footway Crossings |
|  |  | Collection of Fees (taking further action) |
|  |  | Completing existing inventories |
|  |  | Other Strategies and Plans |
|  |  | Traffic Management for non AMOR Cost Reimbursable activities |
| 33 | Provider Works – technology Schemes | Identification (Stage 1) as per Annex 20 |
|  |  | Procurement |
|  |  | Commercial |
|  |  | Disbursements |
|  |  | CDM Co-ordinator Role |
|  |  | Principal Contractor Role |
|  |  | Works (see Table 19.4(a)) as per Annex 19 |
| 34 | Provider Works – Renewals and Improvement (non technology Schemes) | Design Identification (Stage 1) as per Annex 20 |
|  |  | Procurement |
|  |  | Commercial |
|  |  | CDM co-ordinator Role |
|  |  | Principal Contractor Role |
|  |  | Disbursements |
|  |  | Works (see Table 19.4(a)) as per Annex 19 |
| 35 | Management of works constructed by Other Contractors | Design Identification (Stage 1) as per Annex 20 |
|  |  | Procurement |
|  |  | Commercial |
|  |  | Disbursements |
|  |  | Supervision |
|  |  | CDM Co-ordinator role |
| 36 | Design and Management | Stage 2 duties as per Annex 20 |
| 37 | Overheads_Fixed | Insurances |
|  |  | Legal and Professional Fees |
|  |  | Leasing of Land |
|  |  | Office Rental |
|  |  | Cleaning |
|  |  | Heat, Lighting & Power |
|  |  | Office Expenses |
|  |  | Telephone and Fax |
|  |  | Radios / Communication |
|  |  | Computer / IT Costs |
|  |  | Security |
|  |  | Rates |
|  |  | Other Service Charges |
|  |  | Weighbridge |
|  |  | GPS Systems |
|  |  | Compound / Depot Costs |
|  |  | Certification |
|  |  | Project Set Up Cost |
|  |  | Mobilisation |
|  |  | Demobilisation |
|  |  | De -Trunking |
|  |  | Facilities for the Employer |
| 38 | Overheads_Variable | Vehicle Damage / Repair Costs |
|  |  | Vehicle Insurance Recovery |
|  |  | Third Party Claims |
|  |  | Damage to STATs Apparatus |
|  |  | Survey Equipment |
|  |  | Testing |
|  |  | Alcohol and Drug Tests |
|  |  | Medical Screening |
|  |  | Skips |
|  |  | Fuel (adjusted stock) |
|  |  | Recruitment & Training |
|  |  | CITB Levy Recovery |
|  |  | Vehicle Maintenance |
|  |  | Unallocated Plant |
|  |  | Stock_PPE |
|  |  | Stock_Small Plant and Tools |
|  |  | Stock_Fuel |
|  |  | Residual Stock_Salt |
|  |  | Depreciation and maintenance of equipment |
|  |  | Depreciation and maintenance of furnishings |
| 39 | Traffic Management | Paved Areas |
|  |  | Drainage |
|  |  | Geotechnical |
|  |  | Structures |
|  |  | Tunnels |
|  |  | Road Restraint Systems |
|  |  | Road Markings & Studs |
|  |  | Road Traffic Signs |
|  |  | Lighting |
|  |  | Fencing, Walls, Screens and Environmental Barriers |
|  |  | Soft Estate |
|  |  | Sweeping & Cleaning |
|  |  | Incident Response (assistance to TOS & ES but not DCP) |

Table 5.1.3 Prescribed Route Locations (as provided in Network Information Section 1.1.3.)

A27 from M27 Hilsea to A259 Warblington

A3 from Ocklam Interchange to A3(M) Horndean Slips

A31 from Junction 1 M27 Cadnam to A35 Bere Regis Roundabout

A308M from Junction 8/9 M4 Interchange to A308 Bray Wick Roundabout

A34 from M3 Junction 9 to M40 Junction 9

A3(M) from A3 Horndean Slips to Junction 5

A303 from A338 Parkhouse Cross to M3

A404 from Junction 9B (A4) Maidenhead Thicket to M40 Junction 4 Handycross Interchange

A404(M) Junction 8/9 M4 Interchange to Junction 9B (A4) Maidenhead Thicket

M27 Junction 1 to A27 Hilsea

M271 from A3057 Romsey to A35 Redbridge Flyover

M3 from Kitsmead Lane Bridge MP 37.3 to M27 (Chilworth Junctions)

M4 from Junction 5 (A4) Slough to Junction 15 (A419) Swindon

Note: For activity 31, Severe Weather services Treatment Route Locations are to be agreed between the Provider and Service Manager. Costs that are captured at Treatment Route Locations are to be allocated to the prescribed Route Locations.