# EXIT PLAN

# 1. DEFINITIONS

# In this Schedule, the following definitions shall apply:

| # “Emergency Exit” | # any termination of this Agreement which is # a: # (a) termination of the whole or part of this # Agreement in accordance with # Clause 8 (Termination), # except where the period of notice # given under that Clause is greater than # or equal to 6 months; # (b) termination of the provision of the # Services for any reason prior to the # expiry of any period of notice of # termination served pursuant to # Clause 8 (Termination); or # (c) wrongful termination or repudiation of # this Agreement by either Party; |
| --- | --- |
| # “Ordinary Exit” | # any termination of the whole or part of this # Agreement which occurs: # pursuant to Clause 8 (Termination) # where the period of notice given by the # Party serving notice to terminate pursuant # to such Clause is greater than or equal to # 6 months; or # as a result of the expiry of the Initial Term # or any Extension Period; |

2. EXIT PLAN

  - The Supplier shall, within 3 months after the Effective Date, deliver to the Authority

an Exit Plan which:

(a) sets out the Supplier's proposed methodology for achieving an orderly

transition of the relevant Services from the Supplier to the Authority and/or

its Replacement Supplier on Partial Termination, expiry or termination of

this Agreement;

(b) complies with the requirements set out in Paragraph 2.2;

(c) is otherwise reasonably satisfactory to the Authority.

  - The Parties shall use reasonable endeavours to agree the contents of the Exit Plan.

If the Parties are unable to agree the contents of the Exit Plan within 20 Working

Days of its submission, then such Dispute shall be resolved in accordance with the

Dispute Resolution Procedure (Schedule 4).

  - The Exit Plan shall set out, as a minimum:

- how the Exit Information is obtained;

(b) separate mechanisms for dealing with Ordinary Exit and Emergency Exit, the

provisions relating to Emergency Exit being prepared on the assumption that

the Supplier may be unable to provide the full level of assistance which is

required by the provisions relating to Ordinary Exit, and in the case of

Emergency Exit, provision for the supply by the Supplier of all such reasonable

assistance as the Authority shall require to enable the Authority or its subcontractors

to provide the Services;

(c) a mechanism for dealing with Partial Termination on the assumption that the

Supplier will continue to provide the remaining Services under this

Agreement;

(d) the management structure to be employed during both transfer and cessation

of the Services in an Ordinary Exit and an Emergency Exit;

(e) the management structure to be employed during the Termination Assistance

Period;

(f) a detailed description of both the transfer and cessation processes, including

a timetable, applicable in the case of an Ordinary Exit and an Emergency Exit;

(g) how the Services will transfer to the Replacement Supplier and/or the

Authority, including details of the processes, documentation, data transfer,

systems migration, security and the segregation of the Authority's technology

components from any technology components operated by the Supplier or its

Sub-contractors (where applicable);

(h) the scope of the Termination Services that may be required for the benefit of

the Authority;

(i) a timetable and critical issues for providing the Termination Services;

(j) any charges that would be payable for the provision of the Termination

Services (calculated in accordance with the methodology that would apply if

such Services were being treated as a Contract Change), together with a

capped estimate of such charges;

(k) how the Termination Services would be provided (if required) during the

Termination Assistance Period;

(l) procedures to deal with requests made by the Authority and/or a

Replacement Supplier for Staffing Information pursuant to Schedule 5 (TUPE); and

(m) how each of the issues set out in this Schedule will be addressed to facilitate

the transition of the Services from the Supplier to the Replacement Supplier

and/or the Authority with the aim of ensuring that there is no disruption to

or degradation of the Services during the Termination Assistance Period.

  - The Parties acknowledge that the migration of the Services from the Supplier to the

Authority and/or its Replacement Supplier may be phased, such that certain of the

Services are handed over before others.

  - The Supplier shall review and (if appropriate) update the Exit Plan on a basis

consistent with the principles set out in this Clause in the first month of each

Contract Year (commencing with the second Contract Year) and if requested by the

Authority following the occurrence of a Financial Distress Event, within 14 days of

such request, to reflect any changes in the Services that have occurred since the Exit

Plan was last agreed. Following such update the Supplier shall submit the revised

Exit Plan to the Authority for review. Within 20 Working Days following submission

of the revised Exit Plan, the Parties shall meet and use reasonable endeavours to

agree the contents of the revised Exit Plan. If the Parties are unable to agree the

contents of the revised Exit Plan within that 20 Working Day period, such dispute

shall be resolved in accordance with the Dispute Resolution Procedure.

Finalisation of the Exit Plan

  - Within 20 Working Days after service of a Termination Notice by either Party or

6 months prior to the expiry of this Agreement, the Supplier will submit for the

Authority's approval the Exit Plan in a final form that could be implemented

immediately. The final form of the Exit Plan shall be prepared on a basis consistent

with the principles set out in this Schedule and shall reflect any changes in the

Services that have occurred since the Exit Plan was last agreed.

  - The Parties will meet and use their respective reasonable endeavours to agree the

contents of the final form of the Exit Plan. If the Parties are unable to agree the

contents of the Exit Plan within 20 Working Days following its delivery to the

Authority then such Dispute shall be resolved in accordance with the Dispute

Resolution Procedure. Until the agreement of the final form of the Exit Plan, the

Supplier shall provide the Termination Services in accordance with the principles set

out in this Schedule and the last approved version of the Exit Plan (insofar as

relevant).