| Contract Management CHANGE CONTROL FORM- General – v. 4 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Contract Name: | Provision of Consultancy for the Carrier Enabled Power Projection Programme |  | Contract Ref. No. | Contract Reference: CCCC16A68 (Variation Ref: CCCC16A68-01) |
| CUSTOMER CHANGE NOTICE (CCN) CUSTOMER CHANGE NOTICE (CCN) |  |  |  |  |
| CCN 1 CCN 1 REDACTED TEXT Initiated by: Initiated by: CCN Reference: CCN Reference: Date CCN Raised by relevant party: Date CCN Raised by relevant party: 12th January 2017 12th January 2017 MoD MoD Source of change: Source of change: : STAGE 1 - CUSTOMER This is a variation to the contract between the Crown Commercial Service, acting as Managing Agent on Behalf of the Ministry of Defence, and Explosive Learning Solutions. The Terms and Conditions of the Contract apply but with the following amendments: - The existing Contract period is 20th October 2016 to 19th April 2017. The Authority requires a revised Contract end date of the 16th July 2017. - A reduction in Readiness Reviews from 4 to 3 (as referred to on page 32, paragraph 16.1 of the Annex to the Contract document). This is a variation to the contract between the Crown Commercial Service, acting as Managing Agent on Behalf of the Ministry of Defence, and Explosive Learning Solutions. The Terms and Conditions of the Contract apply but with the following amendments: - The existing Contract period is 20th October 2016 to 19th April 2017. The Authority requires a revised Contract end date of the 16th July 2017. - A reduction in Readiness Reviews from 4 to 3 (as referred to on page 32, paragraph 16.1 of the Annex to the Contract document). Summary of proposals / requirements Summary of proposals / requirements In line with the existing terms and conditions of Contract and the existing Contract Value of £41,652.00 (exc. VAT). In line with the existing terms and conditions of Contract and the existing Contract Value of £41,652.00 (exc. VAT). Proposed payment: Proposed payment: In line with the existing terms and conditions of Contract and the new proposed end date of 16th July 2017. In line with the existing terms and conditions of Contract and the new proposed end date of 16th July 2017. Required delivery date, with rationale: Required delivery date, with rationale: Change authorised to proceed to Stage 2 (Customer organisation representative) ): Change authorised to proceed to Stage 2 (Customer organisation representative) ): REDACTED TEXT REDACTED TEXT Date Date Print Name & Position Print Name & Position Signature Signature Change authorised to proceed to Stage 2 (CCS representative): Change authorised to proceed to Stage 2 (CCS representative): REDACTED TEXT REDACTED TEXT Date Date Print Name & Position Print Name & Position Signature Signature |  |  |  |  |
| STAGE 2 – SUPPLIER |  |  |  |  |
| Comments/ Caveats on requested change |  | Nil |  |  |
| In line with the existing terms and conditions of Contract and the new proposed end date of 16th July 2017 In line with the existing terms and conditions of Contract and the new proposed end date of 16th July 2017 Anticipated period from CCN being authorised by customer to start of related provision Anticipated period from CCN being authorised by customer to start of related provision In line with the existing terms and conditions of Contract and the new proposed end date of 16th July 2017 In line with the existing terms and conditions of Contract and the new proposed end date of 16th July 2017 Anticipated implementation period, if any Anticipated implementation period, if any Signed (Supplier Representative): Signed (Supplier Representative): REDACTED TEXT REDACTED TEXT Print Name & Position: Print Name & Position: REDACTED TEXT Date: Date: Change authorised to proceed to Stage 4 (CCS): Change authorised to proceed to Stage 4 (CCS): REDACTED TEXT REDACTED TEXT Signature Signature Date Date Print Name & Position Print Name & Position |  |  |  |  |
| STAGE 3 - CLARIFICATIONS |  |  |  |  |
| Clarifications/ queries to supplier regarding Date: their proposals: Supplier Response Date: |  |  |  |  |
| STAGE 4 - CUSTOMER CCN SIGN-OFF TO PROCEED TO IMPLEMENTATION |  |  |  |  |
| CCN Withdrawn: CCN Withdrawn: |  |  |  |  |
| By signing below, unless CCN is withdrawn, the Ministry of Defence agrees to pay Explosive Learning Solutions the costs detailed in Stage 1, by deadlines agreed with the supplier, or as defined in the contract. |  |  |  |  |
| REDACTED TEXT REDACTED TEXT Signed (Customer Representative)): Signed (Customer Representative)): Print Name & Position Print Name & Position Date: Date: REDACTED TEXT Change authorised to proceed to implementation (CCS): Change authorised to proceed to implementation (CCS): REDACTED TEXT Signature Signature Print Name & Position Print Name & Position Date: Date: |  |  |  |  |
| STAGE 5 - CCN COMPLETION SIGN-OFF I confirm that the provision required under the CCN commenced in accordance with the customer requirements and supplier proposals in this CCN. I confirm that the provision required under the CCN commenced in accordance with the customer requirements and supplier proposals in this CCN. Date provision required under the CCN commenced: Date provision required under the CCN commenced: Date Signed by Customer: Date Signed by Customer: REDACTED TEXT REDACTED TEXT REDACTED TEXT Signed (Customer representative): Signed (Customer representative): REDACTED TEXT Print Name & Position Print Name & Position |  |  |  |  |