National Army Museum Tender Number K-7-9-4-7-1 (internal reference only):

Date of Release:  26 02 2019

# Project Brief

The National Army Museum wishes to appoint a graphics contractor to print and install graphics for the National Army Museum’s next temporary exhibition The Art of Persuasion. War-time posters by Abram Games which runs from 6 Apr – 24 Nov 2019.

- Print production of graphics to supplied graphic schedule

- Install of graphics on site w/c 25 Mar 2019 exact date TBC.

# Contractors are requested to read the following documentation in conjunction:

# 1. Graphic schedule document

# 2. Graphic specification document

# 3. Graphic tender drawings

# 4. Relevant 3D and lighting drawings.

# All the above are included as separate documents with this tender brief. Please provide an itemized cost breakdown and indication of length of installation for this project.

- The company will be responsible for:

1.1	Print and production of graphic package to specifications provided by the Lead Graphic Designer.

1.2	Install of printed graphics on site.

1.3 	Liaise with 3D contractor for the following items: Voile Screens; AV Interactive Table and Banner panels.

1.4 	Responsibility for duty of care to building and internal structures during work.  All precautions must be taken to avoid damage including the supply/fitting of suitable protection for floor and other areas of gallery spaces if required.

1.5 	Removal of waste from site

Access notes: Movements outside the gallery will need to be restricted to outside of opening hours. Entry to the National Army Museum will be via the Groups Entrance, from the Museum’s staff carpark off Royal Hospital Road. These doors enter the Museum on the first floor. We do not have a loading bay or dedicated goods lift but there is a large passenger lift that will accommodate most of the movements.

Normal working hours are 08.00 – 18.00 Monday to Friday but late night working until 22.00 and weekend working are available on request.

- Timetable/ Schedule

The contract will be awarded on Tuesday 12 Mar. On-site installation will commence from Monday 25 Mar 2019 and must be completed within 1 week.

- Health and Safety

The company will be required to provide method statements and risk assessments for any potentially hazardous process that take place on NAM property (e.g. use of heavy lifting equipment, work at heights, etc.) and will be fully responsible for health and safety compliance for all work at lenders sites and during transit.  Note where the contractor expects CDM compliance will be required they should highlight this and expected costs in their tender submission.

The company will be expected to comply with the Museum Contractor’s Code of Conduct which will be issued to the successful company.

- Site visits

Site visits to NAM in Chelsea can be accommodated if required. To arrange site visit contact Mal Clarke at 020 7730 2450 or at mclarke@nam.ac.uk .

- Criteria on which tenders will be awarded

In order of relevance:

- Strength of tender (Consideration of specific needs and experience). (50%)

- Overall cost. (30%)

- Proven experience of similar projects. (20%)

- Deadline for tenders

The deadline for the tender is 12noon on Monday 11 Mar

All tender documents/electronic media are to be addressed to Secretariat or tenders@nam.ac.uk and annotated with “TENDER DOCUMENTS NOT TO BE OPENED BEFORE 12noon on Monday 11 Mar.  On no account are the tender documents to be passed to the requesting department before the tender board date.

Hard copy tenders are requested for reference but are not essential and can follow after the electronic submission.

Address for the return of hard copy tenders:

Secretariat

National Army Museum

Royal Hospital Road

Chelsea

London

SW3 4HT