Requirement: Support & execute the Transition of Data, Applications and GP services from NEL CSU to Arden & GEM CSU.

Reporting: The roles will report to the project manager and / or technical architect

Timescales: 4/6/18 – 4/12/18

Locations: Mainly based in Essex with regular trips to Derby. Approximately 70/30 split

Deliverables: Working with the AGEM project team, Lead and execute the workstreams listed below to ensure the effective transition of services from NEL CSU to Arden & GEM CSU

Working with the existing project team as per structure below

Existing roles

Data

- Identify all data to be migrated to Arden & GEM ICT platform & Support

- Identify all CCG & CSU file shares and relevant access arrangements

- Manage IG related matters

- Schedule data migration activity in line with CCG migration weekends

The supplier will ensure that that any resources are competent in the following areas

- Experience of handling large volumes of data hosted within a distributed Windows server environment

- Experience of managing file security permissions (NTFS)

- Experience of securing large volumes of data using CommVault

- Working knowledge of using ROBOCOPY within large scale data transfers

- Ability to write PowerShell scripts to manipulate file permissions within large amounts of imported data

- Excellent working knowledge of Windows Server 2016 for file sharing across enterprise environments involving thousands of users

- Ability to produce detailed documentation during and prior to BAU handover

Applications

- Identify applications to be transitioned to Arden & GEM CSU

- Investigate how applications are delivered to end users

- Document technical requirements to support delivery and recognised limitations of specific platforms

- Oversee the build out and/or migration of infrastructure to support application migrations

The supplier will ensure that that any resources are competent in the following areas

- Experience of documenting applications, pre-requisites and access requirements

- Ability to recognise security implications of application delivery and to document as necessary

- Experience of producing comprehensive documentation around applications discovered

- Produce detailed documentation during and prior to BAU handover

- Mobile with ability to travel to multiple GP locations if required

GP Locations

- Lead and oversee the migration of GP locations to the Arden & GEM service model

- Process all audit data to schedule and prioritise the migration plan for GP locations

- Undertake visits to GP locations to verify / validate & schedule migrations

- Ensure the effective handover of migrated locations to BAU

The supplier will ensure that that any resources are competent in the following areas

- A working understanding of IM&T services used within General Practice

- System One & NHS Smartcard experience

- Excellent knowledge of client devices (Windows 7 / Windows 10)

- Experience of working with clinical staff to support reliable IM&T delivery

- Knowledge of N3 / HSCN networks

- Working knowledge of governance around clinical information

- Experience of migrating large numbers of client devices between domains

- Experience of imaging large numbers of devices using MDT

- Working knowledge of Microsoft Office products

- Experience of active directory policies and impact on client device management

- Operational experience of using / deploying Sophos AV

- Operational experience of migrating Sophos between enterprise consoles (New)

- Experience of deploying software packages via AutoTask

- Experience of deploying BitLocker within Enterprise environments