| CHANGE CONTROL NOTICE (CCN) |  |  |  |
| --- | --- | --- | --- |
| Contract Title: | Contract for the Provision of Annual IT Health Check (The Contract) |  |  |
| Contract Reference: | CCIT23B12 | Contract Change Number: | CCIT23B12-2 |
| Date CCN issued: | 21st May 2025 | Date Change Effective from: | 26th May 2025 |
| Between: The Crown Commercial Service (The Buyer) and CGI IT UK Ltd (The Supplier) - The Contract is varied as follows: ## Change to scope; This contract variation is increasing the volume of checks required to cover the outstanding health checks that are still required. ## Increase the contract value; as per the change of scope above the contract value is being increased to cover the additional services required. ## Breakdown of changes is detailed below: ### New Total Contract Value including all extension options which is being varied in this contract amendment: ### £600,000.00 (excluding VAT) ### £720,000.00 (including VAT as per PPN 10/21) ### This request covers the higher than anticipated level of CCS unexpected requests (£492,191 (£362,191 + £130,000)) and recognising the level of CO funded unexpected requests (£105,772.50 (£73,772.50 + £32,000)). The Sub Committee is requested to note that this change will increase the contract value from £400,000 to £600,000 to cover the increased scope and cost of the CCS and CO activities. ### The funding for these additional tests are taken from respective cost centres (e.g. CO, DDS, etc.) ### The original contract value was up to a maximum of £400,000 excluding VAT (including the extension option). This has now been increased by 50% to £600,000 as a result of the above breakdown. - Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract. - The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice. |  |  |  |
| REDACTED TEXT under FOIA Section 40 Personal Information. 23/05/2025 REDACTED TEXT under FOIA Section 40 Personal Information. Change authorised to proceed by: (Buyer’s representative): Signature Print Name and Job Title Date |  |  |  |
| 16/06/2025 REDACTED TEXT under FOIA Section 40 Personal Information. REDACTED TEXT under FOIA Section 40 Personal Information. Authorised for and on behalf of the Supplier: Signature Print Name and Job Title Date |  |  |  |
| 20/06/2025 REDACTED TEXT under FOIA Section 40 Personal Information. REDACTED TEXT under FOIA Section 40 Personal Information. Authorised for and on behalf of the Buyer: Signature Print Name and Job Title Date |  |  |  |