CONTENTS

Form of Agreement	2

Contract schedule A - CONTRACT DATA PART ONE – DATA PROVIDED BY THE EMPLOYER	5

Contract schedule b - Option Z: Additional conditions of contract	14

Contract schedule c - CONTRACT DATA Part two – Data provided by the Contractor	74

CONTRACT SCHEDULE D - THE SERVICE INFORMATION	77

CONTRACT SCHEDULE E - THE PRICE LIST	80

contract schedule f - COLLATERAL WARRANTY AGREEMENTS	82

CONTRACT SCHEDULE G - NOT USED	84

contract schedule h - Arbitration procedure	86

CONTRACT SCHEDULE i - STAFF TRANSFER	88

CONTRACT SCHEDULE J - SECURITY PROVISIONS	119

contract schedule K - MANAGEMENT and PERFORMANCE INFORMATION	133

contract schedule l - OPERATIONAL KEY PERFORMANCE INDICATORS	135

CONTRACT SCHEDULE M - NOT USED	136

CONTRACT SCHEDULE N – Prices For Task Orders	138

CONTRACT SCHEDULE O – payment mechanism	145

CONTRACT SCHEDULE P – TUPE SURCHARGE	152

CONTRACT SCHEDULE q – BUILDING CLOSURE REDUNDANCY SURCHARGE	157

CONTRACT SCHEDULE R - NOT USED	160

CONTRACT SCHEDULE S - GOVERNANCE	162

CONTRACT SCHEDULE T - EQUALITY	167

CONTRACT SCHEDULE U - EXIT MANAGEMENT	171

CONTRACT SCHEDULE V – Gainshare	179

CONTRACT SCHEDULE W – Financial statement	185

Date:									 2017

# Form of Agreement

Incorporating the NEC3 Term Service Contract

April 2013

Between

The Department for Work and Pensions

And

Interserve (Facilities Management) Ltd

For the provision of

Total Facilities Management Services

THIS AGREEMENT is made the                                                                                       2017

BETWEEN

(1)	The Department for Work and Pensions, of Caxton House, Tothill Street, London, SW1H 9NA acting as part of the Crown (the “Employer”); and

(2)	Interserve (Facilities Management) Ltd (Company Number 03253304) whose registered address is at Capital Tower, 91 Waterloo Road, London, SE1 8RT (the “Contractor”).

BACKGROUND

- The Minister for the Cabinet Office (the "Cabinet Office") as represented by Crown Commercial Service, a trading fund of the Cabinet Office, without separate legal personality (the "Authority"), established a framework for facilities management services for the benefit of public sector bodies.

- The Contractor was appointed to the framework and executed the framework agreement (with reference number RM1056) which is dated 28 July 2015 (the “Framework Agreement”).

- On the 8 February 2017 the Employer, acting as part of the Crown, invited the Contractor along with other framework suppliers to tender for Employer’s facilities management service requirements in accordance with the Call Off Procedure (as defined in the Framework Agreement).

- On the 9 May 2017 the Contractor submitted a tender response and was subsequently selected by the Employer to provide the service.

- The Contractor has agreed to perform the service in accordance with this contract and the Framework Agreement.

IT IS AGREED AS FOLLOWS:

- Definitions and Interpretation

This agreement (this “contract”) incorporates the terms and conditions of the NEC3 Term Service Contract April 2013 which is supplemented and amended in accordance with such information and supplementary provisions as are provided in the Contract Schedules.

The “Contract Schedules” means any one or all of the contract schedules appended to this contract.

2	Entire Agreement

2.1 	This contract is the entire agreement between the parties in relation to the service  and supersedes and extinguishes all prior arrangements, understandings, agreements, statements, representations or warranties (whether written or oral) relating thereto.

2.2	Neither party has been given, nor entered into this contract in reliance on any arrangements, understandings, agreements, statements, representations or warranties other than those expressly set out in this contract.

2.3	Nothing in this clause 2 shall exclude any liability in respect of misrepresentations made fraudulently.

IN WITNESS WHEREOF the Parties have caused this contract to be executed as a deed by their duly authorised representatives and delivered on the date first above written

Signed as a Deed for and on behalf of the EMPLOYER

By:	.....................................................

Name:	.....................................................

Title:	Authorised signatory

Date:	.....................................................

Signed as a Deed for and on behalf of the CONTRACTOR

| By: ..................................................... Name: ..................................................... Title: Director Date: ..................................................... | By: ..................................................... Name: ..................................................... Title: Company Secretary Date: ..................................................... |
| --- | --- |

CONTRACT SCHEDULE A

# Contract schedule A - CONTRACT DATA PART ONE – DATA PROVIDED BY THE EMPLOYER

### Statements given in all contracts

## 1. General

### The conditions of contract are the core clauses of the NEC3 Term Service Contract April 2013, together with:-

| Main Option: |  | A |
| --- | --- | --- |
| Secondary Options: |  |  |
| Dispute resolution Option |  | W2 |
| X2 | Changes in the law |  |
| X4 | Call Off Guarantee |  |
| X18 | Limitation of liability |  |
| X19 | Task Order |  |
| X20 | Key Performance Indicators |  |
| Y(UK)2 | The Housing Grants, Construction and Regeneration Act 1996 |  |

Option Z:	Additional conditions of contract:

| SECTION 1 |  |
| --- | --- |
| Z2 | Identified and defined terms |
| Z3 | Assignment and novation |
| Z4 | Admittance to Affected Property |
| Z5 | Prevention of fraud and bribery |
| Z6 | Good Industry Practice |
| Z7 | Official secrets |
| Z8 | The Transfer of Undertakings (Protection of Employment) Regulation 2008 |
| Z9 | Retention of documents and Audit |
| Z10 | Freedom of Information |
| Z11 | Employer Data |
| Z12 | Protection of Personal Data |
| Z13 | Confidentiality |
| Z14 | Security Requirements |
| Z15 | Malicious Software |
| Z16 | Tax Compliance |
| Z17 | Change of Control |
| Z18 | Conflicts of Interest |
| Z18A | Independence |
| Z18B | The Contractor's Plan |
| Z19 Z20 | Extension to service period Assessing the amount due |
| Z21 | Payment |
| Z22 | Fair payment |
| Z23 | Contractual right of set off |
| Z24 | Compensation Events |
| Z25 | Assessing Compensation events |
| Z26 | Staff Transfer |
| Z27 | Insurance cover |
| Z28 | Professional indemnity insurance |
| Z29 | Termination Table |
| Z30 | Reasons for Termination |
| Z30A | Termination of Sub-Contracts |
| Z30B | Procedures on termination |
| Z30C | Service Exclusion |
| Z31 | Option W3 Negotiation |
| Z32 | Option W4 Mediation |
| Z33 | Change in the law |
| Z34 | Call Off Guarantee |
| Z35 | Limitation of Liability |
| Z36 | Task Order |
| Z37 | Management and Performance Information |
| SECTION 2 |  |
| Z38 | Environmental requirements |
| Z39 | Collateral warranty agreements |
| Z40 | Public Liability Insurance |
| Z41 | Not Used |
| Z42 | The Housing Grants, Construction and Regeneration Act 1996 |
| Z43 | Employer provides right of access and things |
| Z44 | Intellectual Property Rights |
| Z45 | Schedule W |
| Z46 | Not Used |
| Z47 | Small and Medium Sized Enterprises (SMEs) |
| Z48 | Apprenticeships |
| Z49 | Information Sharing |
| Z50 | Compensation Events (Pensions) |
| Z51 | Furniture Management Service |
| SECTION 3 EMPLOYER'S Z CLAUSES |  |
| Z60 | Governance |
| Z61 | Sub-Contracting |
| Z62 | Exclusion of Subcontractors |
| Z63 | Publicity and Branding |
| Z64 | Equality and Diversity |
| Z65 | Improvement Plan Process |
| Z66 | Increased Monitoring |
| Z67 | Remedial Adviser |
| Z68 | Step-in rights |
| Z69 | Service Manager |
| Z70 | Procedure of expiry of the Contract |
| Z71 | Working with the Employer and Others |
| Z72 | Continuous Improvement |
| Z73 | Contractor's Personnel |
| Z74 | Key Personnel |
| Z75 | Income Tax and National Insurance Contributions |

- The Employer is defined in the form of agreement to which this Contract Schedule A (Contract Data Part One – Data Provided by the Employer) is annexed.

- The Service Manager is:

Name: Sodexo Limited (company number 00842846)

Address One Southampton Row, Holborn, London, WC1B 5HA

- The Adjudicator is:

Name............................................................................................

Address........................................................................................

- The Affected Property is: set out in the attached spreadsheet.

Contract Schedule D (The Service Information) – Annex A - Service Matrix and Service Level Requirements

The Employer may from time to time add additional or remove Affected Properties from the list contained in the spreadsheet that are within the scope of the required service.

- The service is identified in the Service Information.

- The Service Information is in Contract Schedule D (The Service Information).

- The language of this contract is English.

- The law of the contract is the law of England and Wales.

- The period for reply is 2 weeks.

- The period for retention is 12 years following the end of the service period or earlier termination.

- The Adjudicator nominating body is the Royal Institution of Chartered Surveyors (RICS).

- The tribunal is litigation unless both parties agree to refer a dispute to arbitration in accordance with Contract Schedule H (Arbitration Procedure).

- The following matters will be included in the Risk Register:

  - Rationalisation of the estate in line with People and Locations Programme.

  - Machinery of Government changes

- 3 Time

- The starting date is 1 April 2018

- The service period will be for an initial five (5) year period with an option to extend for a maximum of two (2), one (1) yearly extension periods reviewed on an annual basis.

5 Payment

    - The assessment interval is Monthly.

    - The currency of this contract is: GBP (pounds sterling)

    - The interest rate is 2 % per annum above the base rate of the Bank of England.

8 Risks and Insurance

- The minimum amount of cover for insurance against loss of or damage caused by the Contractor to the Employer’s property is 20,000,000 GBP (pounds sterling).

- The minimum amount of cover for insurance in respect of loss of or damage to property (except the Employer’s property, Plant and materials and Equipment) and liability for bodily injury to or death of a person (not an employee of the Contractor) arising from or in connection with the Contractor’s Providing the Service for any one event is 25,000,000 GBP (pounds sterling).

- The minimum limit of indemnity for insurance in respect of death of or bodily injury to employees of the Contractor arising out of and in the course of their employment in connection with this contract for any one event is 15,000,000 GBP (pounds sterling).

Contract Schedule H – Arbitration procedure

- The location of the arbitration is in London

Contract Schedule N – Prices for Task Orders

    - The estimated total value range of Tier One New Works is from £0-£5,000.

    - The estimated total value range of Tier Two New Works is from £5,001-£25,000.

    - The estimated total value range of Tier Three New Works is from £25,0001-£100,000.

    - The estimated total value range of Tier Four New Works is from £100,001-£100,000,000.

    - The Comprehensive Liability Threshold is £1,500

#### The Business Critical Events are as follows:

- immediate health and safety risk;

- immediate security risk;

- the Employer being in breach of or without action will imminently be in breach of law

#### Value of Billable Works not requiring Approval:

#### Nil

Contract Schedule O – Payment Schedule

- The first Adjustment Date is the first Working Day following the first anniversary of the starting date.

- The Payment Index is the Consumer Price Index

Z19 Extension to service period:

- The notification period is 6 month(s) prior to the expiry of the current service period

Option X18 is used:

- For any one event, the Contractor’s liability to the Employer for loss or damage to the Employer’s property is limited to 20,000,000 GBP

- The Contractor’s liability for Defects due to his design of an item of Equipment is limited to the higher of:

  - £5,000,000 (five million pounds); or

  - 120% of the total of the Prices (as adjusted in accordance with this Contract) subject to a maximum of £20,000,000 (twenty million pounds).

- The Contractor’s total liability to the Employer for all matters arising under or in connection with this contract, is limited to the higher of:

  - £5,000,000 (five million pounds); or

  - 120% of the total of the Prices (as adjusted in accordance with this Contract) subject to a maximum of £20,000,000 (twenty million pounds).

- The end of liability date is 12 years after the end of the service period.

Option X19 is used:

- The Contractor submits a Task Order programme to the Service Manager within 7 days of receiving the Task Order unless otherwise agreed with the Service Manager.

Option X20 is used:

- The performance adjustment schedule for Key Performance Indicators is Annex 1, Monthly KPI Measures Model of Contract Schedule L (Operational Key Performance Indicators)

Option A is used:

- The Contractor prepares forecasts of the final total of the Prices for the whole of the service at intervals no longer than Monthly.

Option Z is used:

- The additional conditions of contract are contained in Contract Schedule B (Option Z: Additional Conditions of Contract).

Optional statements

If both parties agree that the tribunal is arbitration:

- The arbitration procedure and place of arbitration is identified in Contract Schedule H (Arbitration Procedure).

If Y (UK) 2 is used and the final date for payment is not 14 days after the date when payment is due:

- The period for payment is 21 days.

If there are additional Employer’s risks:

- These are additional Employer’s risks

  - Inconsistencies in the asset data provided by the Employer and which are discovered by the Contractor prior to the starting date

  - A difference between the rates of pay of Transferring Former Contractor Employees and/or Transferring Employer Employees and the equivalent rates of pay used by the Contractor and/or the Notified Contractor at Further Competition to calculate the Prices. Such difference, if any, shall be calculated and accounted for in accordance with Contract Schedule P (TUPE Surcharge)

  - A Transferring Former Contractor Employee and/or any Transferring Employer Employee is made redundant by the Contractor as a result of an economic technical organisational reason entailing changes to the workforce and the Contractor has followed a fair dismissal procedure and complied with all contractual and legislative requirements. Any resultant redundancy costs shall be calculated and accounted for in accordance with paragraph 1.6 of Contract Schedule P (TUPE Surcharge).

The Contractor provides these additional insurances:

1.	Professional indemnity insurance providing cover against a failure of the Contractor to exercise Good Industry Practice.

Cover / indemnity is 5,000,000 in respect of each claim, without limit to the number of claims

The deductibles are £10,000

Notwithstanding the provisions of clause 83.2 the Contractor maintains this insurance from the starting date until 12 years after either the end of the service period or the issue of a termination certificate.

2.	Insurance against...................................................................

Cover / indemnity is................................................................

The deductibles are................................................................

If Option X13 is used:

- NOT USED

Option Z39 (Collateral Warranties) is used:

- applies where required in writing by the Employer with the identity of those third parties (being a person with an interest in the Affected Property) in respect of whom a collateral warranty is to be provided and the identity of any Subcontractors from whom a collateral warranty is required.

If Option Z47 (Small and Medium Sized Enterprises) is used:

- The SME Percentage is 20%

If Option Z48 (Apprenticeships) is used:

  - The Apprentice Percentage is 2%

CONTRACT SCHEDULE B

# Contract schedule b - Option Z: Additional conditions of contract

## The following provisions supplement, modify or replace the published provisions of the NEC3 Term Service Contract (April 2013) (the “NEC3 TSC”).

## SECTION 1: RECOMMENDED FOR ALL CONTRACTS

| Option Z 2 |  |  |  |  | Identified and defined terms |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Supplement to NEC3 TSC clause 11 |  | 11.1 |  |  | At the end of clause 11.1 add: Terms defined in the form of agreement to which this Contract Schedule B (Option Z: Additional Conditions Of Contract) is annexed apply to this contract. Terms with capital initials not defined in this contract (excluding the Framework Agreement) have the meaning given to them in the Framework Agreement. Terms for which no interpretation is provided in this contract shall have the meaning ordinarily given to them by the legal profession where appropriate but otherwise shall be interpreted in accordance with their dictionary meaning. |  |  |  |
|  |  | 11.2(6) |  |  | Amend the definition of ‘Disallowed Cost’ as follows After the words “and the cost of” insert new fifth and sixth bullet points: - any claim for: - discrimination, including on the grounds of sex, race, disability, age, gender reassignment, marriage or civil partnership, pregnancy and maternity or sexual orientation, religion or belief, or - equal pay or compensation for less favourable treatment of part-time workers or fixed-term employees, in any case in relation to any alleged act or omission of the Contractor and/or any Subcontractor; - any claim that termination of employment was unfair because the Contractor and/or any Subcontractor neglected to follow a fair dismissal procedure. |  |  |  |
|  |  | 11.2(9) |  |  | At the end of clause 11.2(9) add before the full stop: "and includes but is not limited to the Employer Supply Chain Members and their sub-contractors". |  |  |  |
|  |  | 11.2(17) |  |  | Delete 11.2 (17) and replace with: The Price for Services Provided to Date is the monthly payment calculated in accordance with Contract Schedule O (Payment Mechanism). |  |  |  |
| Additional Clause 11.2(21) | 11.2(21) |  |  |  | Acquired Rights Directive is the European Council Directive 77/187/EEC on the approximation of laws of European member states relating to the safeguarding of employees’ rights in the event of transfers of undertakings, businesses or parts of undertakings or businesses, as amended or re-enacted from time to time. |  |  |
| Additional Clause 11.2(21A) | 11.2(21A) |  |  |  | Affiliate is in relation to a body corporate, any other entity which directly or indirectly controls, is controlled by, or is under direct or indirect common control with, that body corporate from time to time. |  |  |
| Additional Clause 11.2(21B) | 11.2(21B) |  |  |  | Employer Supply Chain is the Contractor and the principal suppliers to the Employer of the following services: - landlord and lease management; - furniture fittings & equipment; - security; and - project works each an Employer Supply Chain Member. |  |  |
| Additional Clause 11.2(22) | 11.2(22) |  |  |  | Contractor Personnel are persons employed or engaged by the Contractor together with the Contractor’s servants, agents, suppliers, consultants and Subcontractors (and all persons employed by any Subcontractor together with the Subcontractor’s servants, consultants, agents, suppliers and sub-subcontractors). |  |  |
| Additional Clause 11.2(22A) | 11.2(22A) |  |  |  | Contractor System means the information and communications technology system used by the Contractor in implementing and performing the services including software, the equipment, configuration and management utilities, calibration and testing tools and related cabling (but excluding the Employer's System). |  |  |
| Additional Clause 11.2(22B) | 11.2(22B) |  |  |  | Critical Performance Failure is a failure by the Contractor in any Contract Month regarding: - CFM K1; - CLG K1; and/or - BM K1, (the "Relevant KPIs" and references to "Relevant KPI" shall be construed accordingly) which results in the Employer becoming entitled to a KPI performance deduction equal to thirty per cent (30%) of the amount set out in the column headed 'Proportion of Fee at Risk' for the Relevant KPI in Annex 1 to Contract Schedule L (Operational Key Performance Indicators). |  |  |
| Additional Clause 11.2(23) | 11.2(23) |  |  |  | Data Controller has the meaning given to it in the Data Protection Act 1998. |  |  |
| Additional Clause 11.2(24) | 11.2(24) |  |  |  | Data Processor has the meaning given to it in the Data Protection Act 1998. |  |  |
| Additional Clause 11.2(25) | 11.2(25) |  |  |  | Data Protection Legislation means the Data Protection Act 1998, the EU Data Protection Directive 95/46/EC, the Regulation of Investigatory Powers Act 2000, the Telecommunications (Lawful Business Practice) (Interception of Communications) Regulations 2000 (SI 2000/2699), the Electronic Communications Data Protection Directive 2002/58/EC, the Privacy and Electronic Communications (EC Directive) Regulations 2003 and all applicable laws and regulations relating to processing of personal data and privacy, including where applicable the guidance and codes of practice issued by the Information Commissioner. |  |  |
| Additional Clause 11.2(26) | 11.2(26) |  |  |  | Data Subject has the meaning given to it in the Data Protection Act 1998. |  |  |
| Additional Clause 11.2(27) | 11.2(27) |  |  |  | DOTAS is the Disclosure of Tax avoidance Schemes rules which require a promoter of tax schemes to tell HM Revenue & Customs of any specified notable arrangements or proposals and to provide prescribed information on those arrangements or proposals within set time limits as contained in Part 7 of the Finance Act 2004 and in secondary legislation made under vires contained in Part 7 of the Finance Act 2004 and as extended to National Insurance Contributions by the National Insurance Contributions (Application of Part 7 of the Finance Act 2004) Regulations 2012, SI 2012/1868 made under s.132A Social Security Administration Act 1992. |  |  |
| Additional Clause 11.2(28) | 11.2(28) |  |  |  | Employer Data is: - the data, text, drawings, diagrams, images or sounds (together with any database made up of any of these) which are embodied in any electronic, magnetic, optical or tangible media, and which are: - supplied to the Contractor by or on behalf of the Employer; or - which the Contractor is required to generate, process, store or transmit pursuant to this contract; or - any Personal Data for which the Employer is the Data Controller to the extent that such Personal Data is held or processed by the Contractor. |  |  |
| Additional Clause 11.2(28A) | 11.2(28A) |  |  |  | Employer's Policies are the Employer's published policies and/or such policies as are notified to the Contractor and as may be updated or replaced from time to time. |  |  |
| Additional Clause 11.2(28B) | 11.2(28B) |  |  |  | Employer's System means the Employer's computing environment (consisting of hardware, software and/or telecommunications networks or equipment) used by the Employer or the Contractor in connection with this Contract which is owned by the Employer or licensed to it by a third party and which interfaces with the Contractor System or which is necessary for the Employer to receive the services. |  |  |
| Additional Clause 11.2(29) | 11.2(29) |  |  |  | Employment Regulations are the Transfer of Undertakings (Protection of Employment) Regulations 2006 (SI 2006/246) as amended or replaced or any other Regulations implementing the Acquired Rights Directive. |  |  |
| Additional Clause 11.2(30) | 11.2(30) |  |  |  | Environmental Information Regulations is the Environmental Information Regulations 2004 and any guidance and/or codes of practice issued by the Information Commissioner in relation to such regulations. |  |  |
| Additional Clause 11.2(31) | 11.2(31) |  |  |  | FOIA is the Freedom of Information Act 2000 and any subordinate legislation made under this Act from time to time together with any guidance and/or codes of practice issued by the Information Commissioner in relation to such legislation. |  |  |
| Additional Clause 11.2(32) | 11.2(32) |  |  |  | Former Contractor is the contractor supplying services to the Employer before the Relevant Transfer Date that are the same as or substantially similar to the service (or any part of the service) and shall include any sub-contractor of such supplier (or any sub-contractor of any such sub-contractor). |  |  |
| Additional Clause 11.2(32A) | 11.2(32A) |  |  |  | Furniture Management Service is the furniture management service described more particularly in Annex I to Contract Schedule (D) (Service Information). |  |  |
| Additional Clause 11.2(33) | 11.2(33) |  |  |  | General Anti-Abuse Rule is: - the legislation in Part 5 of the Finance Act 2013; and - any future legislation introduced into parliament to counteract tax advantages arising from abusive arrangements and to avoid national insurance contributions. |  |  |
| Additional Clause 11.2(34) | 11.2(34) |  |  |  | Halifax Abuse Principle is the principle explained in the CJEU Case C-255/02 Halifax and others. |  |  |
| Additional Clause 11.2(34A) | 11.2(34A) |  |  |  | Improvement Notice has the meaning given in clause 66.2. |  |  |
| Additional Clause 11.2(34B) | 11.2(34B) |  |  |  | Improvement Plan the plan to address the impact of and prevent the reoccurrence of a Notifiable Default. |  |  |
| Additional Clause 11.2(34B) | 11.2(34C) |  |  |  | Improvement Plan Failure has the meaning given in clause 66.8. |  |  |
| Additional Clause 11.2(35) | 11.2(35) |  |  |  | Information has the meaning given under section 84 of the Freedom of Information Act 2000. |  |  |
| Additional Clause 11.2(35A) | 11.2(35A) |  |  |  | Integrator means the Supplier named in the Integrator Agreement. |  |  |
| Additional Clause 11.2(35B) | 11.2(35B) |  |  |  | Integrator Agreement means the agreement entered into by the Employer and the Integrator on 13 June 2017. |  |  |
| Additional Clause 11.2(35C) | 11.2(35C) |  |  |  | Intervention Period has the meaning given to it at clause 68.2(3). |  |  |
| Additional Clause 11.2(35D) | 11.2(35D) |  |  |  | Intervention Trigger Event is: - a default by the Contractor that is materially preventing or delayed the performance of the services or any material part of the services; - the Contractor fails to achieve the Target Score set out in Attachment 3 to Annex C to Contract Schedule L (Operational Key Performance Indicators) for the same Measurement Indicator on three (3) or more consecutive Contract Months; - the Contractor fails to achieve the Target Score set out in Attachment 3 to Annex C to Contract Schedule L (Operational Key Performance Indicators) for the same Measurement Indicator in any five (5) Contract Months during any period of twelve (12) Contract Months on a rolling basis; and/or - the Contractor is at or below the Service Failure Score set out in Attachment 3 to Annex C to Contract Schedule L (Operational Key Performance Indicators) for any Measurement Indicator in any Contract Month. |  |  |
| Additional Clause 11.2(36) | 11.2(36) |  |  |  | Key Performance Indicator is defined in Option Clause X20.1. |  |  |
| Additional Clause 11.2(36D) | 11.2(36D) |  |  |  | Notifiable Event is: - A default by the Contractor which is material and is capable of remedy; or - A Critical Performance Failure. |  |  |
| Additional Clause 11.2(37) | 11.2(37) |  |  |  | An Occasion of Tax Non-Compliance is: - where any tax return of the Contractor submitted to a Relevant Tax Authority on or after 1 October 2012 is found on or after 1 April 2013 to be incorrect as a result of: - A Relevant Tax Authority successfully challenging the Contractor under the General Anti-Abuse Rule or the Halifax Abuse Principle or under any tax rules or legislation that have an effect equivalent or similar to the General Anti-Abuse Rule or the Halifax Abuse Principle; - The failure of an avoidance scheme which the Contractor was involved in, and which was, or should have been, notified to a Relevant Tax Authority under DOTAS or any equivalent or similar regime; and/or - where any tax return of the Contractor submitted to a Relevant Tax Authority on or after 1 October 2012 gives rise, on or after 1 April 2013, to a criminal conviction in any jurisdiction for tax related offences which is not spent at the Contract Date or to a civil penalty for fraud or evasion. |  |  |
| Additional Clause 11.2(38) | 11.2(38) |  |  |  | Personal Data has the meaning given to it in the Data Protection Act 1998. |  |  |
| Additional Clause 11.2(39) | 11.2(39) |  |  |  | A Prohibited Act is: - to directly or indirectly offer, promise or give any person working for or engaged by the Employer and/or the Authority or other Contracting Body or any other public body a financial or other advantage to: - induce that person to perform improperly a relevant function or activity; or - reward that person for improper performance of a relevant function or activity; - to directly or indirectly request, agree to receive or accept any financial or other advantage as an inducement or a reward for improper performance of a relevant function or activity in connection with this contract. - committing any offence: - under the Bribery Act 2010 (or any legislation repealed or revoked by such Act) - under legislation or common law concerning fraudulent acts; or - defrauding, attempting to defraud or conspiring to defraud the Employer; or - any activity, practice or conduct which would constitute one of the offences listed above if such activity, practice or conduct had been carried out in the UK. |  |  |
| Additional Clause 11.2(39A) | 11.2(39A) |  |  |  | Proscribed Conduct is: - agreeing, permitting or entering into any arrangement (whether by contract, joint venture or otherwise) other than by this contract to carry out the services provided to the Employer under the Integrator Agreement, either as Integrator or as any part of the Integrator's supply chain; - receiving or being entitled to receive any benefit. Financial, commercial or otherwise which is derived expressly or impliedly from the Integrator save as expressly permitted by this contract; - being connected by a shareholding (controlling or otherwise) or by any arrangement (whether written or oral, by contract (other than this contract), joint venture or otherwise) in the Integrator or its Affiliates or its sub-contractors; - allowing the Integrator, its Affiliates or sub-contractors to exercise any control or influence over the Contractor or a Subcontractor save as required in the performance of the Integrator's duties under the Integrator Agreement; - exercising any control or influence over or permitting any Subcontractor to exercise and control or influence over the Integrator or its supply chain; or - appointing the Integrator or any Affiliate of the Integrator as a Subcontractor. |  |  |
| Additional Clause 11.2(40) | 11.2(40) |  |  |  | Relevant Requirements are all applicable laws relating to bribery, corruption and fraud, including the Bribery Act 2010 and any guidance issued by the Secretary of State for Justice pursuant to section 9 of the Bribery Act 2010. |  |  |
| Additional Clause 11.2(41) | 11.2(41) |  |  |  | Relevant Tax Authority is HM Revenue & Customs, or, if applicable, a tax authority in the jurisdiction in which the Contractor is established. |  |  |
| Additional Clause 11.2(42) | 11.2(42) |  |  |  | Relevant Transfer is a transfer of employment to which the Employment Regulations applies. |  |  |
| Additional Clause 11.2(43) | 11.2(43) |  |  |  | Relevant Transfer Date is, in relation to a Relevant Transfer, the date upon which the Relevant Transfer takes place. |  |  |
| Additional Clause 11.2(43A) | 11.2(43A) |  |  |  | Remedial Adviser the person appointed pursuant to clause 68. |  |  |
| Additional Clause 11.2(43B) | 11.2(43B) |  |  |  | Remedial Adviser Failure has the meaning given to it in clause 68.6. |  |  |
| Additional Clause 11.2(44) | 11.2(44) |  |  |  | Request for Information is a request for information or an apparent request under the Code of Practice on Access to government Information, FOIA or the Environmental Information Regulations. |  |  |
| Additional Clause 11.2(44A) | 11.2(44A) |  |  |  | Required Action has the meaning given to it at clause 69.1. |  |  |
| .Additional Clause 11.2 (44B) | 11.2 (44B) |  |  |  | Saving has the meaning given it in Contract Schedule V (Gainshare). |  |  |
| Additional Clause 11.2(44C) | 11.2(44C) |  |  |  | Security Management Plan has the meaning given to it in Contract Schedule J (Security Provisions). |  |  |
| Additional Clause 11.2(45) | 11.2(45) |  |  |  | Security Policy means the Employer’s security policy attached as Annex 1 to Contract Schedule J (Security Policy) as may be updated from time to time. |  |  |
| Additional Clause 11.2(45A) | 11.2(45A) |  |  |  | Step-In Notice has the meaning given to in clause 69.1. |  |  |
| Additional Clause 11.2(45B) | 11.2(45B) |  |  |  | Step-In Trigger Event is - any event giving rise to a right to terminate this Contract; - a default by the Contractor which is materially preventing or delaying the performance of the services or a material part of them; - circumstances which the Employer consider to amount to an emergency notwithstanding there is no breach of the Contract by the Contractor; - the Employer being advised by a regulatory body that the exercise of its step-in rights is necessary; - the need for the Employer to exercise its step-in rights to discharge a statutory duty; - fire, leaks, act of god, storm damage, floods or similar events of force majeure. |  |  |
| Additional Clause 11.2(45C) | 11.2(45C) |  |  |  | Step-Out Date has the meaning given to it in clause 69.5. |  |  |
| Additional Clause 11.2(45D) | 11.2(45D) |  |  |  | Step-Out Notice has the meaning given to it in clause 69.5. |  |  |
| Additional Clause 11.2(45E) | 11.2(45E) |  |  |  | Step-Out Plan has the meaning given to it in clause 69.6. |  |  |
| Additional Clause 11.2(45F) | 11.2(45F) |  |  |  | Termination Assistance Period means the period up to the end of the service period commencing on the earlier of: - the issue of a termination certificate by the Service Manager; - the date 12 months prior to the end of the service period as may be extended pursuant to clause 30.2. |  |  |
| Additional Clause 11.2(46) | 11.2(46) |  |  |  | Transferring Employer Employees are those employees of the Employer to whom the Employment Regulations will apply on the Relevant Transfer Date. |  |  |
| Additional Clause 11.2(47) | 11.2(47) |  |  |  | Transferring Former Contractor Employees are, in relation to a Former Contractor, those employees of the Former Contractor to whom the Employment Regulations will apply on the Relevant Transfer Date. |  |  |
| Additional Clause 11.2(48) | 11.2(48) |  |  |  | TUPE Surcharge has the meaning given in Contract Schedule P (TUPE Surcharge). |  |  |
| Additional Clause 11.2(49) | 11.2(49) |  |  |  | Working Day is any day other than a Saturday or Sunday or public holiday in England and Wales. |  |  |
| Option Z 3 |  |  |  |  | Assignment and Novation |  |  |
| Supplement to NEC3 TSC clause 12 |  |  |  |  | Insert new clauses: |  |  |
|  | 12.5 |  |  |  | The Employer is entitled to assign or otherwise dispose of its rights under this contract or any part thereof to: - any Contracting Body; - any other body (including any private sector body) which substantially performs any of the functions that previously had been performed by the Employer; or - to a devolved government or assembly (or agency thereof) which performs any of the functions that previously had been performed by the Employer. |  |  |
|  | 12.6 |  |  |  | The Contractor does not, without the written consent of the Service Manager, assign or transfer this contract, or any part of, share of or interest in it. In the absence of the Service Manager’s written consent no sum of money becoming due under this contract is payable to any person other than the Contractor. |  |  |
|  | 12.7 |  |  |  | The Employer is entitled to, and the Contractor gives consent to, the novation of this contract or any part thereof to: - any Contracting Body; or - any other body (including any private sector body) which substantially performs any of the functions that previously had been performed by the Employer; upon such terms as the Employer proposes, provided that where such novation increases the burden on the Contractor pursuant to this contract, the novation shall be a compensation event. |  |  |
|  | 12.8 |  |  |  | Any change in the legal status of the Employer such that it ceases to be a Contracting Body does not affect the validity of this contract. In such circumstances, this contract binds and inures to the benefit of any successor body to the Employer. |  |  |
|  | 12.9 |  |  |  | If this contract is novated to a body which is not a Contracting Body or if a successor body which is not a Contracting Body becomes the Employer (both such bodies being referred to in the remainder of this clause as the “transferee”) the transferee is only able to assign, novate or otherwise dispose of its rights and obligations under this contract or any part thereof with the written consent of the Contractor. |  |  |
| Option Z 4 |  |  |  |  |  | Admittance to Affected Property |  |  |
| Supplement to NEC3 TSC clause 15 |  |  |  |  |  | Insert new clauses: |  |  |
|  |  | 15.3 |  |  |  | The Contractor submits to the Service Manager details of people who are to be employed by him and his Subcontractors in connection with the service. The details include a list of names and addresses, the capabilities in which they are employed, and other information required by the Service Manager. |  |  |
|  |  | 15.4 |  |  |  | The Service Manager may instruct the Contractor to take measures to prevent unauthorised persons being admitted to Affected Property. The instruction is a compensation event if the measures are additional to those required by the Service Information. |  |  |
|  |  | 15.5 |  |  |  | Employees of the Contractor and his Subcontractors are to carry an Employer’s pass whilst they are on the parts of the Affected Property identified in the Service Information. |  |  |
|  |  | 15.6 |  |  |  | The Contractor submits to the Service Manager for acceptance a list of the names of the people for whom passes are required. The Service Manager issues the passes to the Contractor. Each pass is returned to the Service Manager when the employee no longer requires access to that part of the Affected Property or after the Service Manager has given notice that the employee is not to be admitted to the Affected Property. |  |  |
|  |  | 15.7 |  |  |  | The Contractor does not take photographs of Affected Property or of work carried out in connection with the service unless he has obtained the acceptance of the Service Manager. |  |  |
|  |  | 15.8 |  |  |  | The Contractor takes the measures needed to prevent his and his Subcontractors’ people taking, publishing or otherwise circulating such photographs. |  |  |
|  |  | 15.9 |  |  |  | The Contractor ensures that all persons being admitted to the Affected Property are vetted in accordance with Good Industry Practice and, where applicable, the security requirements notified to it by the Employer or the Service Manager in respect of each Affected Property and comply with such rules, regulations and requirements (including those relating to security arrangements) as may be in force from time to time for the conduct of personnel and all reasonable requirements of the Employer concerning conduct at or outside of the Affected Premises. |  |  |
|  |  | 15.10 |  |  |  | If the Employer reasonably believes that any person identified by the Contractor as requiring access to the Affected Property is unsuitable to undertake work or access the Affected Property it may refuse admission to the Affected Property and/or direct the Contractor to end the involvement of the relevant person(s) in the supply of the services. |  |  |
| Option Z 5 |  |  |  |  |  | Prevention of fraud and bribery |  |  |
| Supplement to NEC3 TSC clause 19 |  |  |  |  |  | Insert new clauses: |  |  |
|  |  | 19.1 |  |  |  | The Contractor represents and warrants that neither it, nor to the best of its knowledge any of its employees, have at any time prior to the Contract Date: - committed a Prohibited Act or been formally notified that it is subject to an investigation or prosecution which relates to an alleged Prohibited Act; and/or - been listed by any government department or agency as being debarred, suspended, proposed for suspension or debarment, or otherwise ineligible for participation in government procurement programmes or contracts on the grounds of a Prohibited Act. |  |  |
|  |  | 19.2 |  |  |  | During the services period the Contractor does not: - commit a Prohibited Act; and/or do or suffer anything to be done which would cause the Employer or any of the Employer’s employees, consultants, contractors, sub-contractors or agents to contravene any of the Relevant Requirements or otherwise incur any liability in relation to the Relevant Requirements. |  |  |
|  |  | 19.3 |  |  |  | During the services period the Contractor: - establishes, maintains and enforces, and requires that its Subcontractors establish, maintain and enforce, policies and procedures which are adequate to ensure compliance with the Relevant Requirements and prevent the occurrence of a Prohibited Act; - keeps appropriate records of its compliance with this contract and make such records available to the Employer on request; - provides and maintains and where appropriate enforces an anti-bribery policy (which shall be disclosed to the Employer on request) to prevent it and any Contractor’s employees or any person acting on the Contractor's behalf from committing a Prohibited Act. |  |  |
|  |  | 19.4 |  |  |  | The Contractor immediately notifies the Employer in writing if it becomes aware of any breach of clause 19.1, or has reason to believe that it has or any of the its employees or Subcontractors have: - been subject to an investigation or prosecution which relates to an alleged Prohibited Act; - been listed by any government department or agency as being debarred, suspended, proposed for suspension or debarment, or otherwise ineligible for participation in government procurement programmes or contracts on the grounds of a Prohibited Act; and/or - received a request or demand for any undue financial or other advantage of any kind in connection with the performance of this contract or otherwise suspects that any person or Party directly or indirectly connected with this contract has committed or attempted to commit a Prohibited Act. |  |  |
|  |  | 19.5 19.6 |  |  |  | If the Contractor makes a notification to the Employer pursuant to clause 19.4 (Prevention of fraud or bribery), the Contractor responds promptly to the Employer's enquiries, co-operates with any investigation, and allows the Employer to audit any books, records and/or any other relevant documentation in accordance with this contract. If the Contractor breaches clause 19.3 (Prevention of fraud or bribery), the Employer may by notice require the Contractor to remove from Providing the Service any Contractor employee whose acts or omissions have caused the Contractor’s breach. |  |  |
| Option Z 6 |  |  |  |  |  | Good Industry Practice |  |  |
| Supplement to NEC3 TSC clause 20 |  |  |  |  |  | Delete clause 20.1 and replace with: |  |  |
|  |  | 20.1 |  |  |  | The Contractor Provides the Service in accordance with: - the Service Information; - Good Industry Practice; - the Framework Agreement; and - the Employer's Policies. |  |  |
| Option Z 7 |  |  |  |  |  | Official secrets |  |  |
| Supplement to NEC3 TSC clause 20 |  |  |  |  |  | Insert new clauses: |  |  |
|  |  | 20.6 |  |  |  | The Official Secrets Act 1989 and, where appropriate, the provisions of section 11 of the Atomic Energy Act 1946 apply to this contract from the starting date until the expiry of the service period or until a termination certificate has been issued. |  |  |
|  |  | 20.7 |  |  |  | The Contractor notifies his employees and his Subcontractors of their duties under these Acts. |  |  |
| Option Z 8 |  |  |  |  |  | The Transfer of Undertakings (Protection of Employment Regulations 2006 |  |  |
| Supplement to NEC3 TSC Clause 24 |  |  |  |  |  | Insert a new clause: |  |  |
|  |  |  |  | 24.3 |  | The Parties agree that: - where the commencement of the provision of the service or any part thereof results in one or more Relevant Transfers, Contract Schedule I (Staff Transfers) shall apply as follows: - where the Relevant Transfer involves the transfer of Transferring Employer Employees, Part A of Contract Schedule I (Staff Transfers) shall apply; - where the Relevant Transfer involves the transfer of Transferring Former Contractor Employees, Part B of the Contract Schedule I (Staff Transfers) shall apply; - where the Relevant Transfer involves the transfer of Transferring Employer Employees and Transferring Former Contractor Employees, Parts A and B of Contract Schedule I (Staff Transfers); and - Part C of Contract Schedule I (Staff Transfers) shall not apply; - where commencement of the provision of the service or a part of thereof does not result in a Relevant Transfer, Part C of Contract Schedule I (Staff Transfers) shall apply and Parts A and B of Contract Schedule I (Staff Transfers) shall not apply; and - Part D of Contract Schedule I (Staff Transfers) shall apply on the expiry or termination of the service or any part of thereof. |  |  |
| Option Z 9 |  |  |  |  |  | Retention of documents and Audit |  |  |
| Supplement to NEC3 TSC clause 27 |  |  |  |  |  | Insert new clauses: |  |  |
|  |  |  |  | 27.5 |  | The Contractor retains throughout the period for retention: - copies of drawings, specifications, reports, calculations and other documents which record the service; - documents and information obtained or prepared by the Contractor or any subcontractor in connection with this contract. |  |  |
|  |  |  |  | 27.6 |  | The copies are retained in the form stated in the Service Information and: - in accordance with the requirements of the National Archives and Good Industry Practice; - in chronological order; - in a form capable of audit; and - at its own expense. |  |  |
|  |  |  |  | 27.7 |  | The Contractor permits the Employer and the Auditor to examine documents held or controlled by the Contractor or any Subcontractor. |  |  |
|  |  |  |  | 27.8 |  | The Contractor provides such oral or written explanations as the Employer or the Auditor considers necessary. |  |  |
|  |  |  |  | 27.9 |  | This clause does not constitute a requirement or agreement for the purposes of section 6(3) (d) of the National Audit Act 1983 for the examination, certification or inspection of the accounts of the Contractor. |  |  |
|  |  |  |  | 27.10 |  | The Contractor acknowledges that all Employer Data is owned by the Employer. The Service Manager and/or the Employer may request the Contractor to deliver up to the Employer and/or Service Manager (in a format notified by the Employer and/or Service Manager and at no cost) any and all Employer Data and the Contractor delivers up such Employer Data within 7 days following a request. |  |  |
|  |  |  |  | 27.11 |  | The Contractor ensures that (at no additional cost to the Employer) the Contractor System on which the Contractor holds any Employer Data fully integrates and interoperates with any system of the Employer and Service Manager (including but not limited to the Employer's System) and the Employer Supply Chain Members and the Contractor such that the Employer Data is available to the Employer and Service Manager via the systems of the Employer and Service Manager (including but not limited to the Employer's System). The Contractor does not store or process any Employer Data on its own systems alone without such Employer Data being also available to the Employer and the Service Manager through the interface with the system of the Employer and Service Manager including but not limited to the Employer's System). The Contractor and the Service Manager work together to ensure that their respective systems on which Employer Data is stored and processed interface and interoperate appropriately. |  |  |
|  |  |  |  | 27.12 |  | The Contractor, via the Contractor System or otherwise, has systems and processes in place to receive and process requests from the helpdesk operated by the Integrator in accordance with and within the timescales stipulated in the Service Information. |  |  |
| Option Z 10 |  |  |  |  |  | Freedom of information |  |  |
| Supplement to NEC3 TSC clause 27 |  |  |  |  |  | Insert new clauses: |  |  |
|  |  |  |  | 27.13A |  | The Contractor acknowledges that unless the Service Manager has notified the Contractor that the Employer is exempt from the provisions of the FOIA, the Employer is subject to the requirements of the Code of Practice on Government Information, FOIA and the Environmental Information Regulations. The Contractor cooperates with and assists the Employer so as to enable the Employer to comply with its information disclosure obligations. |  |  |
|  |  |  |  | 27.13B |  | The Contractor: |  |  |
|  |  |  |  |  |  | - transfers to the Service Manager all Requests for Information that it receives as soon as practicable and in any event within two Working Days of receiving a Request for Information; |  |  |
|  |  |  |  |  |  | - provides the Service Manager with a copy of all Information in its possession, or power in the form that the Service Manager requires within five Working Days (or such other period as the Service Manager may specify) of the Service Manager’s request; |  |  |
|  |  |  |  |  |  | - provides all necessary assistance as reasonably requested by the Service Manager to enable the Employer to respond to the Request for Information within the time for compliance set out in section 10 of the FOIA or regulation 5 of the Environmental Information Regulations; and |  |  |
|  |  |  |  |  |  | - procures that its Subcontractors do likewise. |  |  |
|  |  |  |  | 27.13C |  | The Employer is responsible for determining in its absolute discretion whether any information is exempt from disclosure in accordance with the provisions of the Code of Practice on Government Information, FOIA or the Environmental Information Regulations. |  |  |
|  |  |  |  | 27.14 |  | The Contractor does not respond directly to a Request for Information unless authorised to do so by the Service Manager. |  |  |
|  |  |  |  | 27.15 |  | The Contractor acknowledges that the Employer may, acting in accordance with the Department of Constitutional Affairs’ Code of Practice on the Discharge of the Functions of Public Authorities under Part 1 of the Freedom of information Act 2000, be obliged to disclose Information without consulting or obtaining consent from the Contractor or despite the Contractor having expressed negative views when consulted. |  |  |
|  |  |  |  | 27.16 |  | The Contractor ensures that all Information is retained for disclosure throughout the period for retention and permits the Service Manager to inspect such records as and when reasonably requested from time to time. |  |  |
| Option Z 11 |  |  |  |  |  | Employer Data |  |  |
| Supplement to NEC3 TSC clause 27 |  |  |  |  |  | Insert new clauses: |  |  |
|  |  |  |  | 27.16A |  | The Contractor shall not delete or remove any proprietary notices contained within or relating to the Employer Data. |  |  |
|  |  |  |  | 27.17 |  | The Contractor shall not store, copy, disclose, or use the Employer Data except as necessary to Provide the Services or as otherwise expressly authorised in writing by the Employer. |  |  |
|  |  |  |  | 27.18 |  | To the extent that Employer Data is held and/or processed by the Contractor, the Contractor shall supply that Employer Data to the Employer as requested by the Employer and in the format specified in this contract (if any) and in any event as specified by the Employer from time to time in writing. |  |  |
|  |  |  |  | 27.19 |  | The Contractor shall take responsibility for preserving the integrity of Employer Data and preventing the corruption or loss of Employer Data. |  |  |
|  |  |  |  | 27.20 |  | The Contractor shall perform secure back-ups of all Employer Data and shall ensure that up-to-date back-ups are stored off-site in accordance with: - any business continuity and/or disaster recovery plan created as part of the contract (if any); - the Employer’s requirements set out in this contract (if any); - Good Industry Practice; and - such reasonable instructions in relation to business continuity and disaster recovery as the Employer may notify to the Contractor from time to time. (together the "BCDR Requirements") |  |  |
|  |  |  |  | 27.21 |  | The Contractor ensures that such back-ups are available to the Employer at all times upon request and delivers to the Employer at regular intervals prescribed by the Employer from time to time acting reasonably. The Contractor delivers all existing Employer Data not previously provided to the Employer within 10 days of termination of this Contract. |  |  |
|  |  |  |  | 27.22 |  | The Contractor shall ensure that any system on which the Contractor holds any Employer Data, including back-up data, is a secure system that: - complies with the DWP Information Security Policy; - complies with the Baseline Security Requirements; - is capable of implementing and enforcing appropriate security standards as specified by DWP from time to time including but not limited to the result of any information risk assessment undertaken pursuant to the DWP Enterprise Security Risk Management Strategy; - as part of HMG Security Policy Framework, complies with and shall have certificated the HMG Cyber Essentials Scheme or approved equivalent as defined under the HMG Cyber Essentials Scheme (further details available at: www.cyber-essentials-scheme.co.uk); - complies with all relevant aspects of the Government Digital Service Open Standards. |  |  |
|  |  |  |  | 27.23 |  | If the Employer Data is corrupted, lost or sufficiently degraded as a result of the Contractor's Default so as to be unusable, the Employer may: - require the Contractor (at the Contractor's expense) to restore or procure the restoration of Employer Data to the extent and in accordance with the BCDR Requirements and the Contractor shall do so as soon as practicable but in any event not later than such date as is notified to the Contractor by the Employer acting reasonably; and/or - itself restore or procure the restoration of Employer Data, and shall be repaid by the Contractor any reasonable expenses incurred in doing so to the extent and in accordance with the requirements specified the BCDR Requirements. |  |  |
|  |  |  |  | 27.23A |  | If at any time the Contractor suspects or has reason to believe that Employer Data has or may become corrupted, lost or sufficiently degraded in any way for any reason, then the Contractor shall notify the Employer immediately and inform the Employer of the remedial action the Contractor proposes to take. |  |  |
|  |  |  |  | 27.23B |  | The Contractor complies with the requirements of Contract Schedule J (Security Provisions). |  |  |
|  |  |  |  | 27.23C |  | - The Contractor and its Subcontractors comply with the DWP Offshoring Policy. The DWP Offshoring Policy applies to Landed Resources. |  |  |
|  |  |  |  | 27.23D |  | - In accordance with the DWP Offshoring Policy and without limiting any other provision of this Contract, the Contractor and any of its Subcontractors, do not offshore Employer Data outside the United Kingdom without the prior written consent of the Employer. Where the Employer gives consent, the Contractor complies with any reasonable instructions notified to it by the Employer in relation to the Employer Data in question. |  |  |
|  |  |  |  | 27.23E |  | - Where the Employer has given its prior written consent to the Contractor to process, host or access Employer Data from premises outside the United Kingdom (in accordance with clause 27.23D (Employer Data)): - the Contractor notifies the Employer (in so far as they are not prohibited by Law) where any regulatory bodies seek to gain or have gained access to such Employer Data; and - the Contractor takes all necessary steps in order to prevent any access to, or disclosure of, any Employer Data to any regulatory bodies outside the United Kingdom unless required by Law without any applicable exception or exemption. |  |  |
|  |  |  |  | 27.23F |  | The Employer notifies the Contractor of any changes or proposed changes to the Baseline Security Requirements. The Contractor complies with any such changes required by the Employer. |  |  |
| Option Z 12 |  |  |  |  |  | Protection of Personal Data |  |  |
| Supplement to NEC3 TSC clause 27 |  |  |  |  |  | Insert a new clause |  |  |
|  |  |  |  | 27.24 |  | With respect to the parties' rights and obligations under this contract, the parties agree that the Employer is the Data Controller and that the Contractor is the Data Processor. |  |  |
|  |  |  |  | 27.25 |  | The Contractor shall: - process the Personal Data only in accordance with instructions from the Employer (which may be specific instructions or instructions of a general nature as set out in this contract or as otherwise notified by the Employer to the Contractor during the service period); - process the Personal Data only to the extent, and in such manner, as is necessary for the provision of the service or as is required by the law of this contract or any Regulatory Bodies; - implement appropriate technical and organisational measures to protect the Personal Data against unauthorised or unlawful processing and against accidental loss, destruction, damage, alternation or disclosure. These measures shall be appropriate to the harm which might result from any unauthorised or unlawful Processing, accidental loss, destruction or damage to the Personal Data and having regard to the nature of the Personal Data which is to be protected; - take reasonable steps to ensure the reliability of any Contractor Personnel who have access to the Personal Data; - obtain prior written consent from the Employer in order to transfer the Personal Data to any Subcontractors or Affiliates for the provision of the service; - ensure that all Contractor Personnel required to access the Personal Data are informed of the confidential nature of the Personal Data and comply with the obligations set out in this clause; - ensure that none of Contractor Personnel publish, disclose or divulge any of the Personal Data to any third party unless directed in writing to do so by the Employer; - notify the Employer (within five Working Days) if it receives: - a request from a Data Subject to have access to that person's Personal Data; or - a complaint or request relating to the Employer's obligations under the Data Protection Legislation; - provide the Employer with full cooperation and assistance in relation to any complaint or request made, including by: - providing the Employer with full details of the complaint or request; - complying with a data access request within the relevant timescales set out in the Data Protection Legislation and in accordance with the Employer's instructions; - providing the Employer with any Personal Data it holds in relation to a Data Subject (within the timescales required by the Employer); - providing the Employer with any information requested by the Employer; - permit the Employer or the Service Manager (subject to reasonable and appropriate confidentiality undertakings), to inspect and audit the Contractor's data processing activities (and/or those of its agents, subsidiaries and Subcontractors) and comply with all reasonable requests or directions by the Employer to enable the Employer to verify and/or procure that the Contractor is in full compliance with its obligations under this contract; - provide a written description of the technical and organisational methods employed by the Contractor for processing Personal Data (within the timescales required by the Employer); and - not Process or otherwise transfer any Personal Data outside the European Economic Area. If, after the Contract Date, the Contractor (or any Subcontractor) wishes to Process and/or transfer any Personal Data outside the European Economic Area, the following provisions shall apply: - the Contractor shall submit an early warning to the Service Manager which shall be dealt with in accordance with the early warning procedure in clause 16 of this contract and the clauses listed below; and - the Contractor shall set out in its early warning details of the following: (a) the Personal Data which will be Processed and/or transferred outside the European Economic Area; (b) the country or countries in which the Personal Data will be Processed and/or to which the Personal Data will be transferred outside the European Economic Area; (c) any Subcontractors or other third parties who will be Processing and/or transferring Personal Data outside the European Economic Area; and (d) how the Contractor will ensure an adequate level of protection and adequate safeguards (in accordance with the Data Protection Legislation and in particular so as to ensure the Employer’s compliance with the Data Protection Legislation) in respect of the Personal Data that will be Processed and/or transferred outside the European Economic Area; - in providing and evaluating the early warning, the parties shall ensure that they have regard to and comply with then-current Employer, Government and Information Commissioner Office policies, procedures, guidance and codes of practice on, and any approvals processes in connection with, the Process and/or transfers of Personal Data outside the European Economic Area and/or overseas generally; and - comply with such other instructions and shall carry out such other actions as the Service Manager may notify in writing, including: (a) incorporating standard and/or model clauses (which are approved by the European Commission as offering adequate safeguards under the Data Protection Legislation) in this contract or a separate data processing agreement between the parties; and (b) procuring that any Subcontractor or other third party who will be Processing and/or transferring the Personal Data outside the European Economic Area enters into a direct data processing agreement with the Employer on such terms as may be required by the Employer, which the Contractor acknowledges may include the incorporation of standard and/or model clauses (which are approved by the European Commission as offering adequate safeguards under the Data Protection Legislation). |  |  |
|  |  |  |  | 27.26 |  | The Contractor shall comply at all times with the Data Protection Legislation and shall not perform its obligations under this contract in such a way as to cause the Employer to breach any of its applicable obligations under the Data Protection Legislation. |  |  |
| Option Z 13 |  |  |  |  |  | Confidentiality |  |  |
| Supplement to NEC3 TSC clause 27 |  |  |  |  |  | Insert a new clause |  |  |
|  |  |  |  | 27.27 |  | Except to the extent set out in this clause or where disclosure is expressly permitted elsewhere in this contract, each party shall: - treat the other party's Confidential Information as confidential and safeguard it accordingly; and - not disclose the other party's Confidential Information to any other person without the owner's prior written consent. |  |  |
|  |  |  |  | 27.28 |  | The clause above shall not apply to the extent that: - such disclosure is a requirement of the law of the contract placed upon the party making the disclosure, including any requirements for disclosure under the FOIA or the Environmental Information Regulations pursuant to clause Z17 (Freedom of Information); - such information was in the possession of the party making the disclosure without obligation of confidentiality prior to its disclosure by the information owner; - such information was obtained from a third party without obligation of confidentiality; - such information was already in the public domain at the time of disclosure otherwise than by a breach of this contract; or - it is independently developed without access to the other party's Confidential Information. |  |  |
|  |  |  |  | 27.29 |  | The Contractor may only disclose the Employer’s Confidential Information to the Contractor Personnel who are directly involved in the provision of the service and who need to know the information, and shall ensure that such Contractor Personnel are aware of and shall comply with these obligations as to confidentiality. |  |  |
|  |  |  |  |  |  | The Contractor shall not, and shall procure that the Contractor Personnel do not, use any of the Employer Confidential Information received otherwise than for the purposes of this contract. |  |  |
|  |  |  |  | 27.30 |  | The Contractor may only disclose the Employer Confidential Information to the Contractor Personnel who need to know the information, and shall ensure that such Contractor Personnel are aware of, acknowledge the importance of, and comply with these obligations as to confidentiality. In the event that any default, act or omission of any Contractor Personnel causes or contributes (or could cause or contribute) to the Contractor breaching its obligations as to confidentiality under or in connection with this contract, the Contractor shall take such action as may be appropriate in the circumstances, including the use of disciplinary procedures in serious cases. To the fullest extent permitted by its own obligations of confidentiality to any Contractor Personnel, the Contractor shall provide such evidence to the Employer as the Employer may reasonably require (though not so as to risk compromising or prejudicing the case) to demonstrate that the Contractor is taking appropriate steps to comply with this clause, including copies of any written communications to and/or from Contractor Personnel, and any minutes of meetings and any other records which provide an audit trail of any discussions or exchanges with Contractor Personnel in connection with obligations as to confidentiality. |  |  |
|  |  |  |  | 27.31 |  | At the written request of the Employer, the Contractor shall procure that those members of the Contractor Personnel identified in the Employer's notice signs a confidentiality undertaking prior to commencing any work in accordance with this contract. |  |  |
|  |  |  |  | 27.32 |  | Nothing in this contract shall prevent the Employer from disclosing the Contractor's Confidential Information: - to any Crown Body or any other Contracting Bodies. All Crown Bodies or Contracting Bodies receiving such Confidential Information shall be entitled to further disclose the Confidential Information to other Crown Bodies or other Contracting Bodies on the basis that the information is confidential and is not to be disclosed to a third party which is not part of any Crown Body or any Contracting Body; - to any consultant, contractor or other person engaged by the Employer or any person conducting an Office of Government Commerce gateway review; - for the purpose of the examination and certification of the Employer 's accounts; or - for any examination pursuant to Section 6(1) of the National Audit Act 1983 of the economy, efficiency and effectiveness with which the Employer has used its resources. and for the purposes of the foregoing, disclosure of the Contractor’s Confidential Information shall be on a confidential basis and subject to a confidentiality agreement or arrangement containing terms no less stringent than those placed on the Employer under this clause 27.32. |  |  |
|  |  |  |  | 27.33 |  | The Employer shall use all reasonable endeavours to ensure that any government department, Contracting Body, employee, third party or Subcontractor to whom the Contractor's Confidential Information is disclosed pursuant to the above clause is made aware of the Employer's obligations of confidentiality. |  |  |
|  |  |  |  | 27.34 |  | Nothing in this clause shall prevent either party from using any techniques, ideas or know-how gained during the performance of the contract in the course of its normal business to the extent that this use does not result in a disclosure of the other party's Confidential Information or an infringement of IPR |  |  |
| Option Z 14 |  |  |  |  |  | Security Requirements |  |  |
| Additional NEC3 TSC clause 27 |  |  |  |  |  | Insert a new clause: |  |  |
|  |  |  |  | 27.36 |  | The Contractor complies with, and procures the compliance of the Contractor Personnel, with: - the Security Policy and the Security Management Plan and the Contractor shall ensure that the Security Management Plan produced by the Contractor fully complies with the Security Policy; - Contract Schedule J (Security Provisions). |  |  |
| Option Z 15 |  |  |  |  |  | Malicious Software |  |  |
| Additional NEC3 TSC clause 27 |  |  |  |  |  | Insert new clauses: |  |  |
|  |  |  |  | 27.37 |  | The Contractor shall, as an enduring obligation throughout the service period, use the latest versions of anti-virus definitions and software available from an industry accepted anti-virus software vendor to check for, contain the spread of, and minimise the impact of Malicious Software in the ICT Environment (or as otherwise agreed by the parties). |  |  |
|  |  |  |  | 27.38 |  | Notwithstanding the above clause, if Malicious Software is found, the parties shall co-operate to reduce the effect of the Malicious Software and, particularly if Malicious Software causes loss of operational efficiency or loss or corruption of Employer Data, assist each other to mitigate any losses and to restore the service to their desired operating efficiency. |  |  |
|  |  |  |  | 27.39 |  | Any cost arising out of the actions of the parties taken in compliance with the provisions of the above clause shall be borne by the parties as follows: - by the Contractor where the Malicious Software originates from the Contractor Software, the Third Party Software supplied by the Contractor (except where the Employer has waived the obligation) or the Employer Data (whilst the Employer Data was under the control of the Contractor) unless the Contractor can demonstrate that such Malicious Software was present and not quarantined or otherwise identified by the Employer when provided to the Contractor; and - by the Employer if the Malicious Software originates from the Employer Software (in respect of which the Employer has waived its obligation) or the Employer Data (whilst the Employer Data was under the control of the Employer). |  |  |
| Option Z 16 |  |  |  |  |  | Tax Compliance |  |  |
| Supplement to NEC3 TSC clause 20 |  |  |  |  |  | Insert new clauses: |  |  |
|  |  |  |  | 20.9 |  | The Contractor represents and warrants that as at the Contract Date, it has notified the Employer in writing of any Occasions of Tax Non-Compliance or any litigation that it is involved in that is in connection with any Occasions of Tax Non-Compliance. |  |  |
| Option Z 17 |  |  |  |  |  | Change of Control |  |  |
| Supplement to NEC3 TSC clause 20 |  |  |  |  |  | Insert a new clause: |  |  |
|  |  |  |  | 20.11 |  | The Contractor promptly notifies the Service Manager in writing on each occasion of the occurrence of any change of control as defined by section 416 of the Income and Corporation taxes Act 1988 (any such case being a “Change of Control”). The Employer is permitted to exercise its rights pursuant to this clause for only six months after service of each and any notice by the Contractor pursuant to this clause and is not permitted to exercise such rights where the Employer has agreed in advance in writing to the particular Change of Control provided such Change of Control takes place as agreed. |  |  |
| Option Z 18 |  |  |  |  |  | Conflicts of interest |  |  |
| Supplement to NEC3 TSC clause 20 |  |  |  |  |  | Insert a new clause: |  |  |
|  |  |  |  | 20.12 |  | The Contractor discloses to the Service Manager any actual or potential conflict of interest arising from the Contractor’s provision of the service as soon as practicable after becoming aware of such actual or potential conflict. |  |  |
|  |  |  |  | 20.13 |  | The Contractor immediately notifies the Service Manager of any circumstances giving rise to or potentially giving rise to conflicts of interest relating to the Contractor and/or the Employer (including without limitation its reputation and standing) of which it is aware or anticipates may justify the Employer taking action to protect its interests. |  |  |
| Option Z18A |  |  |  |  |  | Independence |  |  |
| Supplement to NEC3 TSC clause 20 |  |  |  |  |  | Insert new clauses: |  |  |
|  |  |  |  | 20.14 |  | The Contractor carries out (and procures that the Contractor Personnel carry out) the services in the Employer's best interests. |  |  |
|  |  |  |  | 20.15 |  | Without prejudice to the Contractor's obligations under clauses 20.11 to 20.14 (inclusive), the Contractor does not and procures that Subcontractors and any Contractor Personnel do not engage in Proscribed Conduct and notifies the Employer immediately on any breach of this requirement. |  |  |
|  |  |  |  | 20.16 |  | Without Prejudice to the Employer's rights under clauses 91 (Termination) and 91A (Termination of Sub-Contracts) where the Contractor breaches clauses 20.11 – 20.15 the Contractor within five (5) day of any breach becoming apparent to it, provides proposals to the Employer for remedying and/or mitigating such breach. Upon any breach of clauses 20.11 – 20.15 (inclusive) becoming apparent to the Employer (whether or not notified by the Contractor), the Employer may at the Contractor's cost: - in accordance with clause 94 (Service Exclusion) remove any or all of the services from the scope of this contract and carry out such services itself and/or employ a third party to carry out such services; - require the Contractor to put such measures in place (including but not limited to information barriers) as required by the Employer in its absolute discretion to rectify and/or mitigate the effect of any breach of clauses 20.11 – 20.15 (inclusive); and/or instruct or commence increased monitoring in accordance with clause 67 (Increased Monitoring). |  |  |
|  |  |  |  | 20.17 |  | Save in the event of removal of the relevant element of the services pursuant to clause 94 (Service Exclusion) or termination of all or part of the services, where as a result of the matters leading or contributing to a breach of clauses 20.11 – 20.15 (inclusive) the Contractor or a Contractor Personnel realises a profit or other financial benefit: - the Contractor accounts to the Employer in respect of each assessment period; and - the Employer is entitled to set off an amount equivalent to that financial benefit (as accounted for by the Contractor or otherwise as the Employer may determine) from any amount due to the Contractor under this contract or under any other agreement between the Contractor and the Employer in accordance with clause 56 Contractual right of set off) of this contract. |  |  |
| Option Z18B |  |  |  |  |  | The Contractor's Plan |  |  |
| Supplement to NEC3 TSC clause 21 |  |  |  | 21.2 |  | In clause 21.2 insert at the end of the first bullet point: "updated with any extension" |  |  |
|  |  |  |  |  |  | In clause 21.2 insert at the end of the second bullet point: including provision for meeting specific requirements of the Employer, the service manager and Others and as a minimum the dates on which the Employer and/or Others will need: - access to the Affected Property as stated in the Service Information, - information, acceptance or other input from the Contractor, and - Plant and Materials, equipment and other things to be provided by the Contractor In clause 21.2 insert at the end of the fourth bullet point: "those matters identified in the Service Information as required in the "Mobilisation Plan" together with: - the timing and extent of resources to be employed by the Contractor through the mobilisation period, - the timing and sequencing of the systems to be engaged by the Contractor in the provision of the services; and generally demonstrating how the Contractor will be ready to provide full operational services on the starting date; |  |  |
|  |  |  |  |  |  | At the end of clause 21.2 insert the following additional bullet points: - the impact of compensation events and other changes within the period for reply; - an explanation of how the Contractor will secure the flow of information to the service manager and the Employer to ensure that the Employer has available to it up to date information as to the condition of the estate and service information; - other specific information required to be provided by the Service Information; and - an Exit Plan to provide for smooth transition of the Contract, data, people, plant and equipment to the Employer and a new provider on expiry or prior termination. |  |  |
| Option Z 19 |  |  |  |  |  | Extension to service period |  |  |
| Supplement to NEC3 TSC clause 30 |  |  |  |  |  | Insert a new clause: |  |  |
|  |  |  |  | 30.2 |  | The Service Manager may instruct the Contractor to extend the service period for a maximum of two (2), one (1) yearly extension periods up to a maximum of seven (7) years, inclusive of the initial term. The Service Manager instructs the Contractor no later than the period stated in the Contract Data. The instruction is a compensation event. |  |  |
| Option Z 20 |  |  |  |  |  | Assessing the amount due |  |  |
| Supplement to NEC3 TSC clause 50 |  |  |  |  |  | Delete clause 50.2 and replace with: |  |  |
|  |  |  |  | 50.2 |  | The amount due is - the Price for Services Provided to Date, - less any amounts to be paid by or retained from the Contractor. Any tax which the law requires the Employer to pay to the Contractor is included in the amount due. |  |  |
| Option Z 21 |  |  |  |  |  | Payment |  |  |
| Supplement to NEC3 TSC clause 51.1 |  |  |  |  |  | Delete clause 51.1 and replace with: |  |  |
|  |  |  |  | 51.1 |  | The Service Manager certifies a payment within one week of each assessment date. A payment is made by the Contractor to the Employer if the amount due is an amount due to the Employer. Other payments are made by the Employer to the Contractor. Payments are in the currency of this contract unless otherwise stated in this contract. |  |  |
| Option Z 22 |  |  |  |  |  | Fair payment |  |  |
| Supplement to NEC3 TSC clause 50 |  |  |  |  |  | Insert a new clause: |  |  |
|  |  |  |  | 55.1 |  | The Contractor assesses the amount due to a Subcontractor without taking into account the amount certified by the Service Manager. |  |  |
|  |  |  |  | 55.2 |  | The Contractor includes in the contract with each Subcontractor - a period for payment of the amount due to the Subcontractor not greater than 5 days after the final date for payment in this contract. The amount due includes, but is not limited to, payment for work which the Subcontractor has completed from the previous assessment date up to the current assessment date in this contract, - a provision requiring the Subcontractor to include in each subsubcontract the same requirement, except that the period for payment is to be not greater than 9 days after the final date for payment in this contract and - a provision requiring the Subcontractor to assess the amount due to a subsubcontractor without taking into account the amount paid by the Contractor. |  |  |
| Option Z 23 |  |  |  |  |  | Contractual right of set off |  |  |
| Supplement to NEC3 TSC clause 50 |  |  |  |  |  | Insert a new clause: |  |  |
|  |  |  |  | 56.1 |  | The Employer may set off any liability of the Contractor to: - the Employer; - any Contracting Body; or - any Crown Body against any liability of the Employer, any Contracting Body or any Crown Body, whether such liability is present or future, liquidated or unliquidated and whether or not such liability arises under this contract. |  |  |
| Option Z 24 |  |  |  |  |  | Compensation events |  |  |
| Supplement to NEC3 TSC clause 60.1 |  |  |  |  |  | Insert new sub-clauses to clause 60.1 (compensation events): |  |  |
|  |  |  |  | 60.1 |  | (15) Any change to the minimum hourly rate of pay set by Government which applies to workers. (16) Any change to the rate of employer’s National Insurance contribution. (17) Any introduction of a compulsory Living Wage or London Living Wage or any change thereto which applies to workers. |  |  |
| Option Z 25 |  |  |  |  |  | Assessing Compensation events |  |  |
| Supplement to NEC3 TSC clause 63.1 |  |  |  |  |  | Delete clause 63.1 and replace with: |  |  |
|  |  |  |  | 63.1 |  | In this clause 63.1 the “Threshold” means 40% of the quantity of work shown in the Price List current at the Contract Date. For a compensation event which: - only affects the quantities of work shown in the Price List, the change to the Prices is assessed by multiplying the changed quantities of work with the appropriate rates in the Price List; - extends the service period, the change to the Prices is assessed in accordance with Contract Schedule O (Payment Mechanism); - has the effect, either individually or cumulatively together with other compensation events, of omitting a quantity of work: - less than or equal to the Threshold, the change to the Prices is assessed by multiplying the changed quantities of work with the appropriate rates in the Price List; - more than the Threshold, the change to the Prices is assessed as follows: (a) for the quantity of work up to and including the Threshold the change to the Prices is assessed by multiplying the changed quantities of work with the appropriate rates in the Price List; (b) for the quantity of work in excess of the Threshold the change to the Prices is assessed by multiplying the changed quantities of work with the appropriate rates in the Price List less the Fee (the Fee is calculated on the quantity of work in excess of the Threshold). - arises from a difference between the rates of pay of Transferring Former Contractor Employees and/or Transferring Employer Employees and the equivalent rates of pay used by the Contractor and/or Notified Sub-contractor at Further Competition to calculate the Prices, the change to the Prices is the TUPE Surcharge assessed in accordance with Contract Schedule P (TUPE Surcharge). - arises where a Transferring Former Contractor Employee and/or any Transferring Employer Employee is made redundant by the Contractor and/or any Notified Sub-Contractor as a result of an economic technical organisational reason entailing changes to the workforce and the Contractor and/or the Notified Sub-Contractor has followed a fair dismissal procedure and complied with all contractual and legislative requirements, the change to the Prices is the Redundancy Surcharge assessed in accordance with Contract Schedule P (TUPE Surcharge). - arises where the Contractor or any Notified Sub-contractor makes a Redundancy Payment (as defined in Contract Schedule Q (Service Change Redundancy Surcharge)) in relation to any termination for redundancy made as a direct result of an Employer instigated building closure and the Contractor (or, if relevant, any Notified Sub-contractor) has followed a fair dismissal procedure and complied with all contractual and legislative requirements (save for a technical breach of notice entitlement where payment is made on termination in satisfaction of the employee's claim for damages), the change to the Prices is the Service Change Redundancy Surcharge assessed in accordance with Contract Schedule Q (Service Change Redundancy Surcharge). |  |  |
| Supplement to NEC3 TSC clause 63 |  |  |  |  |  | Insert a new clause 63.14: |  |  |
|  |  |  |  | 63.14 |  | A compensation event which could cause people who are employed by the Contractor to be redundant is assessed as if the Contractor takes reasonable steps to mitigate the effects of the compensation event by: - redeploying such people where it is practicable for the Contractor to do so; or - where redeployment is not practicable, taking such reasonable mitigation steps to minimise the costs of redundancy where practicable. |  |  |
| Option Z 26 |  |  |  |  |  | Staff Transfer |  |  |
| Supplement to NEC3 TSC clause 82.1 |  |  |  |  |  | Delete clause 82.1 and replace with: |  |  |
|  |  |  |  | 82.1 |  | Each Party indemnifies the other: - against claims, proceedings, compensation and costs due to an event which is at his risk; and - in accordance with the indemnities that apply to this contract in Contract Schedule I (Staff Transfer). |  |  |
| Option Z 27 |  |  |  |  |  | Insurance cover |  |  |
| Supplement to NEC3 TSC clause 83 |  |  |  |  |  | Insert a new clause: |  |  |
|  |  |  |  | 83.3 |  | All insurances required to be effected and maintained under this contract are placed with reputable insurers, to whom the other party has no reasonable objection, lawfully carrying on such insurance business in the United Kingdom, and upon customary and usual terms prevailing for the time being in the insurance market. The said terms and conditions do not include any term or condition to the effect that any insured must discharge any liability before being entitled to recover from the insurers, or any other term or condition which might adversely affect the rights of any person to recover from the insurers pursuant to the Third Parties (Rights Against Insurers) Act 1930 or the Third Parties (Rights Against Insurers) Act (Northern Ireland) 1930 as amended by the Insolvency (Northern Ireland) Order 1989. |  |  |
|  |  |  |  | 83.4 |  | Nothing in this clause relieves the Contractor from any of its obligations and liabilities under this contract. |  |  |
| Option Z 28 |  |  |  |  |  | Professional indemnity insurance |  |  |
| Supplement to NEC3 TSC clause 83 |  |  |  |  |  | Insert a new clause: |  |  |
|  |  |  |  | 83.5 |  | If required to obtain professional indemnity insurance, the Contractor obtains and maintains the professional indemnity insurance upon customary and usual terms and conditions prevailing for the time being in the insurance market, and with reputable insurers lawfully carrying on such insurance business in the United Kingdom on the basis and in an amount not less than that stated in the Contract Data, provided always that such insurance is available at commercially reasonable rates. The said terms and conditions do not include any term or condition to the effect that the Contractor must discharge any liability before being entitled to recover from the insurers, or any other term or condition which might adversely affect the rights of any person to recover from the insurers pursuant to the Third Parties (Rights Against Insurers) Act 1930 or the Third Parties (Rights Against Insurers) Act (Northern Ireland) 1930 as amended by the Insolvency (Northern Ireland) Order 1989. |  |  |
|  |  |  |  | 83.6 |  | The Contractor does not without the prior written approval of the Service Manager settle or compromise with the insurers any claim which the Contractor may have against the insurers and which relates to a claim by the Employer against the Contractor, nor by any act or omission lose or prejudice the Contractor’s right to make or proceed with such a claim against the insurers. |  |  |
|  |  |  |  | 83.7 |  | The Contractor immediately informs the Service Manager if the professional indemnity insurance ceases to be available at rates and on terms that the Contractor considers to be commercially reasonable. Any increased or additional premium required by insurers by reason of the Contractor’s own claims record or other acts, omissions, matters or things particular to the Contractor is deemed to be within commercially reasonable rates. |  |  |
|  |  |  |  | 83.8 |  | The Contractor co-operates fully with any measures reasonably required by the Service Manager including (without limitation) completing any proposals for insurance and associated documents, maintaining such insurance at rates above commercially reasonable rates if the Employer undertakes in writing to reimburse the Contractor in respect of the net cost of such insurance to the Contractor above commercially reasonable rates or, if the Employer effects such insurance at rates at or above commercially reasonable rates, reimbursing the Employer in respect of what the net cost of such insurance to the Employer would have been at commercially reasonable rates. |  |  |
|  |  |  |  | 83.9 |  | The above obligation in respect of professional indemnity insurance continues notwithstanding termination of the Contractor’s employment under this contract for any reason whatsoever, including (without limitation) breach by the Employer. |  |  |
| Option Z 29 |  |  |  |  |  | Termination Table |  |  |
| Supplement to NEC3 TSC clause 90 |  |  |  |  |  | Delete clause 90.5 in its entirety. Delete the Termination Table and replace with: |  |  |
| TERMINATION TABLE |  |  |  |  |  |  |
| Terminating Party |  |  |  | Reason |  | Procedure | Amount due |
| The Employer |  |  |  | A reason other than R1-R32 |  | P1, P2, P4 and P5 | A1, A2 and A4 |
|  |  |  |  | R1-R15, R18 or R22-R36 |  | P1, P2, P3, P4 and P5 | A1, A2 and A3 |
|  |  |  |  | R17 or R20 |  | P1, P4 and P5 | A1 and A2 |
|  |  |  |  | R21 |  | P1, P3, P4 and P5 | A1 and A2 |
| The Contractor |  |  |  | R1-R10, R16 or R19 |  | P1, P2, P4 and P5 | A1, A2 and A4 |
|  |  |  |  | R17 or R20 |  | P1, P2, P4 and P5 | A1 and A2 |
|  |  |  |  | R23 |  | P1, P2, P3, P4 and P5 | A1, A2 and A3 |
| Option Z 30 |  |  |  |  | Reasons for Termination |  |  |
| Supplement to NEC3 TSC clause 91 |  |  |  |  | Insert new clauses: |  |  |
|  |  |  | 91.8 |  | The Employer may terminate if: |  |  |
|  |  |  |  |  | (1) the Contractor breaches clause 19.3 (R22); or (2) the Parties are unable to either remove a conflict of interest and/or to reduce its damaging effect to a reasonably acceptable level (R23); or (3) the warranty given by the Contractor in relation to Occasions of Tax Non-Compliance is materially untrue (R24); or (4) the Contractor commits a material breach of its obligation to notify the Employer of any Occasion of Tax Non-Compliance (R25); or (5) the Contractor fails to provide details of proposed mitigating factors in accordance with this contract in relation to any Occasion of Tax Non-Compliance which in the reasonable opinion of the Employer, are acceptable (R26). (6) the Contractor: - is convicted or has been convicted of a criminal offence relating to the conduct of its business or profession (R27); or - commits or is found to have committed an act of grave misconduct in the course of its business or profession (R28); or - fails or has failed to comply with any obligations relating to the payment of any taxes or social security contributions (R29); or - has made any serious misrepresentations in the tendering process for any project or matter in which the public sector has or had a significant participation (R30); or - fails to obtain any necessary licences or to obtain or maintain membership of any relevant body (R31); or - demerges into two or more firms, merges with another firm, incorporates or otherwise changes its legal form or there is a change of control as defined by section 416 of the Income and Corporation taxes Act 1988 (any such case being a “Change of Control”) and, in any such Change of Control, there are reasonable grounds for the Employer to withhold its consent relating to the financial standing of the new entity through which it is proposed that the service will be delivered or there are security concerns arising from the provision of the service by the new entity (R32); - breaches clauses 20.14 or 20.15 (Independence) (R33); (7) on the occurrence of a: - Remedial Adviser Failure; or - Improvement Plan Failure; (R34) and (8) on the occurrence of a material breach pursuant to paragraph 3.4 of Contract Schedule O (Payment Mechanism) (R35); - (9) where: - the Contractor fails to notify the Employer of an event under Paragraph 2.1 to Contract Schedule W; and/or - the Contractor and the Employer fail to agree a Continuity Plan (or any updated Continuity Plan) under Paragraphs 3.3 to 3.7 to Contract Schedule W; and/or - the Contractor fails to comply in any respect with a Continuity Plan in accordance with Paragraph 3.8.3 to Contract Schedule W (R36). |  |  |
| Option Z30A |  |  |  |  | Termination of Sub-Contracts |  |  |
| Additional NEC3 TSC clause 91A |  |  |  |  | Insert a new clause: |  |  |
|  |  |  | 91A |  | 91A.1 The Contractor terminates a contract with a Subcontractor where the Employer requires the Contractor to do so for a reason (1) to (4) below: - the acts or omissions of the relevant Subcontractor have caused or materially contributed to the Employer's right of termination pursuant to clause 90 (Termination); - the relevant Subcontractor or any of its Affiliates have embarrassed the Employer or otherwise brought the Employer into disrepute by engaging in any act or omission which is reasonably likely to diminish the trust that the public places in the Employer, regardless of whether or not such act or omission is related to the Subcontractor's obligations in relation to the services or otherwise; - the relevant Subcontractor has failed to comply in the performance of its sub-contract with legal obligations in the fields of environmental, social or labour law; and/or - there is a breach of clauses 20.11 – 20.15 (Change of Control, Conflict of Interest and Independence) by the sub-contractor or by the Contractor as a result of the Subcontractors involvement in the delivery of the services. |  |  |
| Option Z30B |  |  |  |  | Procedures on termination |  |  |
| Additional NEC3 TSC clause 92.2 |  |  |  |  | Insert new sub- clause at the end of clause 92.2: |  |  |
|  |  |  | 92.2 |  | P5 Where the Employer gives notice to terminate the Contract, the parties comply with the provisions of Contract Schedule U (Exit Management) in relation to the orderly transition of the services to the Employer or any replacement provider of the services or part of them. |  |  |
| Option Z30C |  |  |  |  | Service Exclusion |  |  |
| Additional NEC3 TSC clause 94 |  |  |  |  | Insert new clauses: |  |  |
|  |  |  | 94 |  | 94.1 Where the Contractor: - breaches clause 20.11 – 20.15 (inclusive) (Change of Control, Conflict of Interest and Independence) or the Employer reasonably believes that a breach of clauses 20.11 – 20.15 (inclusive) has or is likely to occur; and/or - a material breach in relation to part of the services; (each a Service Exclusion Cause) the Employer may give notice to the Contractor (a Service Exclusion Notice) giving reasonable details of the Service Exclusion Cause. 94.2 Following service of a Service Exclusion Notice: - the Employer takes and/or procure that a third party takes the action set out in the Service Exclusion Notice and any consequential additional action as it reasonably believes is necessary to ensure that the services (or relevant part thereof) are delivered to the standard required pursuant to the terms of this contract and so that the Employer is not in breach of any applicable law, the Employer's Policies and/or its statutory duties; - without double counting with clause 94.2(3) the Contractor is responsible for the Employer's reasonable and properly incurred costs and expenses (including any internal management time and/or procurement cost associated with appointing a third party) relating to the exercise of the Employer's rights under this clause 94 (Service Exclusion); and - the Price is adjusted to reflect the removal of the relevant part of the services identified in the Service Exclusion Notice. |  |  |
| Option Z 31 |  |  |  |  | Option W3 Negotiation |  |  |
| Additional NEC3 TSC option W3 |  |  |  |  | Insert new clauses: |  |  |
|  |  |  | W3.1 |  | Without prejudice to either Party’s right to refer a dispute to the Adjudicator at any time, any dispute or difference between the Parties arising out of or relating to this contract is referred by either Party initially to representatives of the Employer and Contractor for negotiation and resolution. |  |  |
|  |  |  | W3.2 |  | If any dispute is not resolved within ten Working Days after it has been referred to the Parties’ representatives (or such other period as the Parties may agree), it is referred to an authorised senior officer of the Employer and an authorised senior officer of the Contractor for negotiation and resolution. |  |  |
|  |  |  | W3.3 |  | If any dispute cannot be resolved within the time period referred to in clause W3.2 after it has been referred to the authorised senior officers of the Employer and Contractor (or such longer period as the Parties may agree) either Party may decline to continue to participate in the negotiation. |  |  |
| Option Z 32 |  |  |  |  | Option W4 Mediation |  |  |
| Additional NEC3 TSC option W4 |  |  |  |  | Insert new clauses: |  |  |
|  |  |  | W4.1 |  | Without prejudice to either Party’s right to refer a dispute to the Adjudicator at any time, any dispute or difference between the Parties arising out of or relating to this contract and which has not been resolved by negotiation is referred to mediation in accordance with the provisions of this clause. |  |  |
|  |  |  | W4.2 |  | The procedure and associated provisions for mediation pursuant to this clause are as follows: |  |  |
|  |  |  |  |  | - a neutral adviser or mediator (‘the Mediator’) is chosen by agreement between the Employer and the Contractor or, if they are unable to agree upon the identity of the Mediator within ten Working Days after a request by one Party to the other, or if the Mediator agreed upon is unable or unwilling to act, either Party may within ten Working Days from the date of the proposal to appoint a Mediator or within ten Working Days of notice to either Party that he is unable or unwilling to act, apply to the Centre for Effective Dispute Resolution (“CEDR”) to appoint a Mediator; and |  |  |
|  |  |  |  |  | - the Parties and the Mediator within ten Working Days of his appointment shall agree the programme for exchange of all relevant information and the procedure under which negotiations will be held. The Parties may at any stage seek guidance from CEDR regarding a suitable procedure. |  |  |
|  |  |  | W4.3 |  | Unless otherwise agreed by the Parties, all negotiations connected with the dispute and any settlement agreement relating to it are confidential and without prejudice to the rights of the Parties in any future proceedings. |  |  |
|  |  |  | W4.4 |  | In the event that the Parties reach agreement on the resolution of the dispute, the agreement is reduced to writing and is binding on both Parties once it is signed by a duly authorised senior officer of the Employer and a duly authorised senior officer of the Contractor. |  |  |
|  |  |  | W4.5 |  | Failing agreement, the Employer or Contractor may agree to invite the Mediator to provide a non-binding but informative opinion in writing. No such invitation is made without the written consent of both Parties. If it is agreed that such an invitation is to be made, the opinion is provided on a without prejudice basis and is not used in evidence in any proceedings relating to this contract without the written consent of both Parties. |  |  |
|  |  |  | W4.6 |  | The Employer and the Contractor each bears their own costs in relation to any reference made to the Mediator and the fees and all other costs of the Mediator are borne jointly in equal proportions by both Parties unless otherwise directed by the Mediator. |  |  |
|  |  |  | W4.7 |  | In the event that the Employer and the Contractor fail to reach agreement within forty Working Days after the Mediator’s appointment, or such longer period as may be agreed, the dispute may be referred to the tribunal. |  |  |
| Option Z 33 |  |  |  |  | Changes in the law |  |  |
| Supplement to NEC3 TSC Option X2 |  |  |  |  | Delete X2.1 and replace with: |  |  |
|  |  |  | X2.1 |  | A change in the law in the country in which the Affected Property is located is a compensation event if: - it occurs after the Contract Date; - an experienced contractor would have judged at the Contract Date it to have such a small change of occurring that it would have been unreasonable for him to have allowed for; and - it is not one of the other compensation events stated in this contract. The Service Manager may notify the Contractor of a compensation event for a change in the law and instruct him to submit quotations. If the effect of a compensation event which is a change in the law is to reduce the total Defined Cost, the Prices are reduced. |  |  |
| Option Z 34 |  |  |  |  | Call Off Guarantee |  |  |
| Supplement to NEC3 TSC Option X4 |  |  |  |  | Delete X4 and replace with: |  |  |
|  |  |  | X4.1 |  | The Contractor gives to the Employer a guarantee by the Call Off Guarantor of the Contractor’s performance in the form of the Call Off Guarantee. If the Call Off Guarantee was not given by the Contract Date, it is given to the Employer within four weeks of the Contract Date. |  |  |
| Option Z 35 |  |  |  |  | Limitation of Liability |  |  |
| Supplement to NEC3 TSC Option X18 |  |  | X18.1 |  | Delete X18.1 |  |  |
|  |  |  | X18.4 |  | Delete X18.4 and replace with: The Contractor’s total liability to the Employer for all matters arising under or in connection with this contract is limited to the amount stated in the Contract Data and applies in contract, tort or delict and otherwise to the extent allowed under the law of the contract. |  |  |
| Option Z 36 |  |  |  |  | Task Order |  |  |
| Supplement to NEC3 TSC Option X19 |  |  |  |  | Delete X19.2 and X19.3 and replace with: |  |  |
|  |  |  | X19.2 |  | A Task Order includes: - a detailed description of the work in the Task, - a priced list of items of work in the Task in which items taken from the procedure in Contract Schedule N (Prices for Task Orders) are identified, - the starting and completion dates for the Task, - the amount of delay damages for the late completion of the Task and - the total of the prices for the Task. The Service Manager consults the Contractor about the contents of a Task Order before he issues it. When a Task Order is issued the work involved is added to the Service Information. An instruction to carry out a Task is not a compensation event. |  |  |
|  |  |  | X19.3 |  | The delay damages in a Task Order, if any, are not more than the estimated cost to the Employer of late completion of the Task. If Task Completion is later than the Task Completion Date, the Contractor pays delay damages at the rate stated in the Task Order from the Task Completion Date until Completion. The prices for items in the Task price list are assessed in accordance with Contract Schedule N (Prices for Task Orders). |  |  |
| Option Z 37 |  |  |  |  | Management and Performance Information |  |  |
| Supplement to NEC3 TSC Option X20 |  |  |  |  | Delete X20 and replace with: |  |  |
|  |  |  | X20.1 |  | A Key Performance Indicator is an aspect of performance by the Contractor for which a target is stated in the Performance Adjustment Schedule. The Performance Adjustment Schedule is the performance adjustment schedule unless later changed in accordance with this contract. |  |  |
|  |  |  | X20.2 |  | From the starting date until the end of the service period, the Contractor reports to the Service Manager: - the management and performance information required by Contract Schedule K (Management and Performance Information); - his performance against each of the Key Performance Indicators. Reports are provided at monthly intervals. |  |  |
|  |  |  | X20.3 |  | If the Contractor does not achieve the target stated in the Performance Adjustment Schedule, he submits to the Service Manager his proposals for improving performance. |  |  |
|  |  |  | X20.4 |  | The amount calculated in accordance with the Performance Adjustment Schedule is retained from the monthly payment in accordance with the calculation of the Price for Services Provided to Date. An amount is not retained to the extent that it is caused by: - a compensation event; or - any failure of the Employer’s property which is outside the control of the Contractor. |  |  |
| SECTION 2: RECOMMENDED FOR APPROPRIATE CONTRACTS ONLY |  |  |  |  |  |  |  |
| Option Z 38 |  |  |  |  | Environmental requirements |  |  |
| Supplement to NEC3 TSC clause 29 |  |  |  |  | Insert new clauses: |  |  |
|  |  |  | 29.1 |  | The Contractor complies with all applicable environmental laws and regulations in force from time to time in relation to the service and promptly provides evidence of compliance when reasonably requested by the Service Manager. |  |  |
|  |  |  | 29.2 |  | The Contractor satisfies all reasonable requests by the Service Manager for information regarding the environmental impact of the service. |  |  |
| Option Z 39 |  |  |  |  | Collateral warranty agreements |  |  |
| Supplement to NEC3 TSC clause 29 |  |  |  |  | Insert new clauses: |  |  |
|  |  |  | 29.5 |  | The Contractor enters into the collateral warranty agreements in the formats appended in Contract Schedule F (Collateral Warranty Agreements) in favour of the parties identified in the Contract Data and delivers executed copies in duplicate to the Service Manager no later than ten Working Days after the Service Manager has provided the Contractor with appropriate collateral warranty agreements suitable for execution. |  |  |
|  |  |  | 29.6 |  | The Contractor procures from the Subcontractors identified in the Contract Data collateral warranty agreements in the formats appended in Contract Schedule F (Collateral Warranty Agreements) in favour of the parties identified in the Contract Data and delivers executed copies in duplicate to the Service Manager no later than fifteen Working Days after the Service Manager has provided the Contractor with appropriate collateral warranty agreements suitable for execution. |  |  |
|  |  |  | 29.7 |  | If the Contractor fails to deliver the required collateral warranty agreements in the manner and within the time stipulated by this contract, one quarter (1/4) of the Price for Services Provided to Date is retained in assessments of the amount due until the Contractor has remedied the failure. |  |  |
| Option Z 40 |  |  |  |  | Public liability insurance |  |  |
| Supplement to NEC3 TSC clause 83 |  |  |  |  | Insert a new clause |  |  |
|  |  |  | 83.10 |  | The public liability insurance required by this contract is in the joint names of the Employer and such other person as the Service Manager may reasonably require including, without limitation, the Employer’s consultants and contractors, the Contractor and all Subcontractors. |  |  |
| Option Z 41 |  |  |  |  | Not Used |  |  |
| Option Z 42 |  |  |  |  | The Housing Grants, Construction and Regeneration Act 1996 |  |  |
| Supplement to NEC3 TSC option Y(UK)2 |  |  | Y2.5 |  | If Option Y(UK)2 is said to apply then notwithstanding that this contract relates to the carrying out of construction operations other than in England or Wales or Scotland, the Act is deemed to apply to this contract. |  |  |
| Option Z 43 |  |  |  |  | Employer provides right of access and things |  |  |
| Supplement to NEC3 TSC 15 |  |  |  |  | Insert a new clause 15.3 |  |  |
|  |  |  | 15.3 |  | If the Contractor is permitted to use equipment Plant and Materials or other such property belonging to the Employer (the “Employer’s Property”) the following provisions apply: - All Employer’s Property remains the property of the Employer; - Any failure of Employer’s Property shall not be a compensation event unless the Contractor demonstrates that the failure was caused by the Employer’s undue delay in its repair or replacement. |  |  |
| Option Z 44 |  |  |  |  | Intellectual Property Rights |  |  |
| Supplement to NEC3 TSC clause 29 |  |  |  |  | Insert new clauses: |  |  |
|  |  |  | 29.10 |  | In this clause 29.10 – 29.18 only: “Intellectual Property Rights” means any and all patents, trademarks, service marks, copyright, moral rights, rights in a design, know-how, Confidential Information and all or any other intellectual or industrial property rights whether or not registered or capable of registration and whether subsisting in the United Kingdom or any other part of the world together with all or any goodwill relating or attached thereto; “Confidential Information” means any information designated as such by the Party disclosing that information; and “Document” means all designs, drawings, specifications, software, electronic data, photographs, plans, surveys, reports, and all other documents and/or information prepared by or on behalf of the Contractor in relation to this contract. |  |  |
|  |  |  | 29.11 |  | The Intellectual Property Rights in all Documents prepared by or on behalf of the Contractor in relation to this contract and the work executed from them remains the property of the Contractor. The Contractor hereby grants to the Employer and to the Authority an irrevocable, royalty free, non-exclusive licence to use and reproduce the Documents for any and all purposes connected with the Affected Property. Such licence entitles the Employer and the Authority to grant sub-licences to third parties in the same terms as this licence provided always that the Contractor shall not be liable to any licencee for any use of the Documents or the Intellectual Property Rights in the Documents for purposes other than those for which the same were originally prepared by or on behalf of the Contractor. |  |  |
|  |  |  | 29.12 |  | In the event that the Contractor does not own the copyright or any Intellectual Property Rights in any Document the Contractor uses all reasonable endeavours to procure the right to grant such rights to the Employer to use any such copyright or Intellectual Property Rights from any third party owner of the copyright or Intellectual Property Rights. In the event that the Contractor is unable to procure the right to grant to the Employer in accordance with the foregoing the Contractor procures that the third party grants a direct licence to the Employer on industry acceptable terms. |  |  |
|  |  |  | 29.13 |  | The Contractor waives any moral right to be identified as author of the Documents in accordance with section 77, Copyright Designs and Patents Acts 1988 and any right not to have the Documents subjected to derogatory treatment in accordance with section 8 of that Act as against the Employer or any licensee or assignee of the Employer. |  |  |
|  |  |  | 29.14 |  | In the event that any act unauthorised by the Employer infringes a moral right of the Contractor in relation to the Documents the Contractor undertakes, if the Employer so requests and at the Employer’s expense, to institute proceedings for infringement of the moral rights. |  |  |
|  |  |  | 29.15 |  | The Contractor warrants to the Employer that he has not granted and shall not (unless authorised by the Employer) grant any rights to any third party to use or otherwise exploit the Documents. |  |  |
|  |  |  | 29.16 |  | The Contractor supplies copies of the Documents to the Service Manager and to the Employer’s other contractors and consultants for no additional fee to the extent necessary to enable them to discharge their respective functions in relation to this contract or related works. |  |  |
|  |  |  | 29.17 |  | After the termination or conclusion of the Contractor’s employment hereunder, the Contractor supplies the Service Manager with copies and/or computer discs of such of the Documents as the Service Manager may from time to time request and the Employer pays the Contractor’s reasonable costs for producing such copies or discs. |  |  |
|  |  |  | 29.18 |  | In Providing the Service the Contractor does not infringe any Intellectual Property Rights of any third party. The Contractor indemnifies the Employer against claims, proceedings, compensation and costs arising from an infringement or alleged infringement of the Intellectual Property Rights of any third party. |  |  |
|  |  |  | 29.19 |  | The Employer grants to the Contractor a limited, non-exclusive, non-transferable, non-sublicensable licence during the service period to use the Service Managers systems, and software solely for the purpose of providing the service to the Employer under this Contract and for no other use. The licence granted by the Employer terminates on termination of this contract howsoever arising. The Contractor indemnifies and keeps indemnified the Employer on demand from and against all and any losses, cost or expenses (including management costs and professional fees) whatsoever arising out of or in connection with any liability arising in respect of the Contractor's use of the Service Manager's systems and software licenced to the Contractor by the Employer under this clause 29.19 |  |  |
|  |  |  | 29.20 |  | The Contractor grants to the Employer and the Service Manager a royalty free, sub-licensable and non-exclusive licence to use (including but not limited to the right to load, execute, store, transmit, display and copy (for the purposes of archiving, backing-up, loading, execution, storage, transmission or display) the Contractor System for the purpose of receiving the benefit of the services or otherwise in connection with this contract for the service period and the applicable Termination Assistance Period subject to paragraph 2.5(5) of Contract Schedule U (Exit Management). The Contractor provides all support and maintenance services in respect of the use of the Contractor System by the Employer and the Service Manager. |  |  |
| Option Z 45 |  |  |  |  | Schedule W |  |  |
|  |  |  |  |  | Insert new clause 29.49 as follows: |  |  |
|  |  |  | 29.49 |  | The parties comply with the provisions of Contract Schedule W. |  |  |
| Option Z 46 |  |  |  |  | Not Used |  |  |
| Option Z 47 |  |  |  |  | Small and Medium Sized Enterprises (SMEs) |  |  |
| Supplement to NEC3 TSC clause 29 |  |  |  |  | Insert new clauses: |  |  |
|  |  |  | 29.40 |  | The Contractor is required to take all reasonable steps to engage SMEs as Subcontractors and to seek to ensure that no less than the percentage of the Subcontractors stated in the Contract Data (the “SME Percentage”) are SMEs or that a similar proportion of the Defined Cost of the service is undertaken by SMEs. |  |  |
|  |  |  | 29.41 |  | The Contractor is required to report to the Employer in its regular contract management monthly reporting cycle the numbers of SMEs engaged as Subcontractors and the value of the Defined Cost of the service that has been undertaken by SMEs. |  |  |
|  |  |  | 29.42 |  | Where available, the Contractor is required to tender its Subcontracts using the same online electronic portal as was provided by the Employer for the purposes of tendering this contract. |  |  |
|  |  |  | 29.43 |  | The Contractor is to ensure that the terms and conditions used to engage Subcontractors are no less favourable than those of this contract. A reason for the Service Manager not accepting subcontract conditions proposed by the Contractor is that they are unduly disadvantageous to the Subcontractor. |  |  |
| Option Z 48 |  |  |  |  | Apprenticeships |  |  |
|  |  |  |  |  | Insert new clauses: |  |  |
| Supplement to NEC3 TSC clause 29 |  |  | 29.44 |  | The Contractor is required to take all reasonable steps to employ apprentices, and report to the Employer the numbers of apprentices employed and the wider skills training provided, during the delivery of the service. |  |  |
|  |  |  | 29.45 |  | The Contractor is required to take all reasonable steps to ensure that no less than the percentage of its employees stated in the Contract Data (the “Apprenticeship Percentage”) are on formal apprenticeship programmes or that a similar proportion of hours worked in delivering the service, (which may include support staff and Subcontractors) are provided by employees on formal apprenticeship programmes. |  |  |
|  |  |  | 29.46 |  | The Contractor is required to make available to its employees and Subcontractors working on the contract, information about the Government’s Apprenticeship programme and wider skills opportunities. |  |  |
|  |  |  | 29.47 |  | The Contractor is to provide any further skills training opportunities that are appropriate for its employees engaged in Providing the Service. |  |  |
|  |  |  | 29.48 |  | The Contractor is to provide a written report detailing the following measures in its regular contract management monthly reporting cycle and be prepared to discuss apprenticeships at its regular meetings with the Service Manager: - the number of people during the reporting period employed on the contract, including support staff and Subcontractors; - the number of apprentices and number of new starts on apprenticeships directly initiated through the procurement process; - the percentage of all employees taking part in an apprenticeship programme; - if applicable, an explanation from the Contractor as to why it is not managing to meet the specified percentage target; - actions being taken to improve the take up of apprenticeships; - other training/skills development being undertaken by employees in relation to this contract, including: (a) work experience placements for 14 to 16 year olds; (b) work experience /work trial placements for other ages; (c) student sandwich/gap year placements; (d) graduate placements; (e) vocational training; (f) basic skills training; and (g) on site training provision/ facilities. |  |  |
| Option Z 49 |  |  |  |  | Information Sharing |  |  |
| Supplement to NEC3 TSC clause 27 |  |  |  |  | Insert new clause: |  |  |
|  |  |  | 27.35 |  | The Employer may disclose the Confidential Information of the Contractor: - on a confidential basis to any Crown Body for any proper purpose of the Employer or the relevant Crown Body; - to Parliament and Parliamentary Committees or if required by any Parliamentary reporting requirement; - to the extent that the Employer (acting reasonably) deems disclosure necessary or appropriate in the course of carrying out its public functions; - on a confidential basis to a professional adviser, consultant, supplier or other person engaged by any Crown Body (including any benchmarking organisation) for any purpose connected with this contract; - on a confidential basis for the purpose of the exercise of its rights under this contract; - on a confidential basis to a proposed successor body of the Employer in connection with any assignment, novation or disposal of any of its rights, obligations or liabilities under this contract; and for the purposes of the foregoing, references to disclosure on a confidential basis shall mean disclosure subject to a confidentiality agreement or arrangement containing terms no less stringent than those placed on the Employer under this Z clause. |  |  |
| Option Z 50 |  |  |  |  | Compensation Events (Pensions) |  |  |
| Supplement to NEC3 TSC clause 60.1 |  |  |  |  | Insert new sub-clauses to clause 60.1: |  |  |
|  |  |  | 60.1 |  | (20) A change to the pension employer contribution rate for Transferring Former Contractor Employees or Transferring Employer Employees. (21) A change to the pension auto-enrolment costs for Transferring Former Contractor Employees or Transferring Employer Employees. |  |  |
| Option Z 51 |  |  |  |  | Furniture Management Service |  |  |
| Supplement to NEC3 TSC clause 57.1 |  |  |  |  | Insert new sub-clause 57.1: |  |  |
|  |  |  | 57.1 |  | (1) During the Mobilisation Period the Employer requests and the Contractor proposes within 14 days of such request its Prices for the provision of the Furniture Management Services described in the Service Information. The Contractor's proposal for the Furniture Management Services: - is based on the forecast Defined Cost of providing the furniture management services plus the Fee; - contains proposed prices that are commensurate with market prices for such services at the time that the proposal is made; - contains proposed prices that are reasonably commensurate with the Contractor's other prices which make up the Prices, such that in particular (but without limitation) the Contractor's profit margin in relation to the provision of Furniture Management Services will be no greater than its profit margin on services for which the Prices were established by way of the competitive process that preceded the conclusion of this Contract; - is based on the latest TUPE data known to the Contractor at the time the proposal is made in relation to people providing furniture management services under the Prime Contract. (2) The Employer and the Contractor negotiate and seek to agree the adjustment to the Prices in relation to the provision of the Furniture Management Service. Pending agreement the Service Manager shall make an assessment of the appropriate Price which shall constitute the Price for the Furniture Management Service unless agreed otherwise or otherwise determined by the dispute resolution procedure. Notwithstanding any other provision of this Contract, the Contractor shall not be excused performance from the starting date of the Furniture Management Service. (3) Once the Prices in respect of the Furniture Management Service is agreed, an appropriate adjustment is made to the Prices. (4) For the avoidance of doubt: - the Contractor may refer a dispute as to the Prices for the Furniture Management Service under the dispute resolution procedure; any exercise by the Employer of its rights under this clause 57 shall not constitute nor give rise to a Compensation Event. |  |  |
| SECTION 3: FURTHER Z CLAUSES REQUIRED BY THE EMPLOYER |  |  |  |  |  |  |  |
| Option Z 60 |  |  |  |  | Governance |  |  |
| Supplement to NEC3 TSC clause 19 |  |  |  |  | Insert new clause 19A |  |  |
|  |  |  | 19A |  | The parties comply with the provisions of Contract Schedule S (Governance) in relation to the management and governance of this Contract. |  |  |
| Option Z 61 |  |  |  |  | Sub-Contracting |  |  |
| Supplement to NEC3 TSC clause 26 |  |  |  |  | Delete clauses 26.2 and 26.3 and replace with the following: |  |  |
|  |  |  | 26.2 26.3 26.4 |  | The Contractor exercises due skill and care in the selection and appointment of any Subcontractor to ensure that the Contractor is able to: - manage any Subcontractors in accordance with Good Industry Practice; - comply with its obligations under the contract in the delivery of the services; and - assign, novate or otherwise transfer to the Employer any of its rights and/or obligations under each Sub-Contract that relates to this Contract. Prior to sub-contracting any of its obligations under this Contract, the Contractor notifies the Employer in writing of: - the proposed Subcontractor's name, registered office and company registration number; - the scope of any services to be provided by the proposed Subcontractor; and - where the proposed Subcontractor is an Affiliate of the Contractor, evidence that demonstrates to the reasonable satisfaction of the Employer that the proposed Sub-Contract has been agreed on an arms-length basis, and provides the Employer with a copy of the proposed Sub-Contract and any other information reasonably required by the Employer. The Employer may within 10 days of receipt of the Contractor's notice issued pursuant to clause 26.3 (or if later receipt of any further information requested pursuant to clause 26.3) object to the appointment of the relevant proposed Subcontractor if it considers that: - the appointment of a proposed Subcontractor may prejudice the provision of the services and/or may be contrary to the interests of the Employer; - the proposed Subcontractor is unreliable and/or has not provided reasonable services to its other customers; - the proposed Subcontractor employs unfit persons; and/or - the proposed Subcontractor should be excluded in accordance with clause 26A (Exclusion of Subcontractors). |  |  |
| Option Z 62 |  |  |  |  | 26A Exclusion of Subcontractors |  |  |
| Additional NEC TSC clause 26A |  |  |  |  | Insert new clause 26A as follows: |  |  |
|  |  |  | 26A.1 |  | Where the Employer considers whether there are grounds for the exclusion of a Subcontractor under Regulation 57 of the Public Contracts Regulations 2015, then: - if the Employer finds there are compulsory grounds for exclusion, the Contractor replaces or does not appoint the proposed Subcontractor; - if the Employer finds there are non-compulsory grounds for exclusion, the Employer may require the Contractor to replace or not to appoint the Subcontractor and the Contractor complies with such a requirement. |  |  |
| Option Z 63 |  |  |  |  | Publicity and Branding |  |  |
| Supplement to NEC3 TSC clause 13 |  |  |  |  | Insert new clauses: |  |  |
|  |  |  | 13.9 13.10 13.11 |  | The Contractor does not: - make any press announcements or publicise this Contract or its contents in any way; or - use the Employer's name or brand in any promotion or marketing or announcement of orders; without the prior written consent of the Employer, which is not be unreasonably withheld or delayed. Each party acknowledges to the other that nothing in this Contract either expressly or by implication constitutes an endorsement of any products or services of the other party (including the services) and each party agrees not to conduct itself in such a way as to imply or express any such approval or endorsement. Each party takes reasonable steps to ensure that its employees, agents, Subcontractors, suppliers, professional advisers and consultants comply with clauses 13.9 – 13.11. |  |  |
| Option Z 64 |  |  |  |  | Equality and Diversity |  |  |
| Supplement to NEC3 TSC clause 20 |  |  |  |  | Insert new clause 20.3: |  |  |
|  |  |  | 20.3 |  | The Contractor performs its obligations under this Contract (including those in relation to the services) in accordance with: - all applicable equality law (whether in relation to race, sex, gender reassignment, age, disability, sexual orientation, religion or belief, pregnancy, maternity or otherwise); - the Employer's Policies; - any other requirements and instructions which the Employer reasonably imposes in connection with any equality obligations imposed on the Employer at any time under applicable equality Law; and - the provisions of Contract Schedule T (Equality). |  |  |
| Option Z 65 |  |  |  |  | Improvement Plan Process |  |  |
| Additional NEC3 TSC clause 66 |  |  |  |  | Insert new clauses: |  |  |
|  |  |  | 66.1 |  | In the event that a Notifiable Event occurs, the Contractor notifies the Employer within 3 days of becoming aware of the same setting out details of the actual or anticipated effect of the Notifiable Event. |  |  |
|  |  |  | 66.2 66.3 |  | If the Employer considers that a Notifiable Event has occurred it shall notify the Contractor of the same setting out sufficient detail to make it clear what the Contractor has to rectify (the Improvement Notice). Where a Notifiable Event is notified in accordance with clause 66.1 or following receipt of an Improvement Notice under clause 66.2 the Contractor submits to the Employer a draft Improvement Plan and the Employer reviews it as soon as possible and in any event within 10 days (or such other period as the parties agree) of the original notification under clause 66.1 or 66.2. The Contractor submits a draft Improvement Plan even if it disputes that it is responsible for the Notifiable Event. |  |  |
|  |  |  | 66.4 66.5 |  | The draft Improvement Plan sets out: - full details of the Notifiable Event; - the steps the Contractor proposes to take to rectify the Notifiable Event (if applicable) and to prevent such Notifiable Event from recurring, including timescales for such steps. The Contractor provides the Employer with such additional information or documentation as the Employer reasonably requires. |  |  |
|  |  |  | 66.6 66.7 |  | The Employer notifies the Contractor that: - it agrees the draft Improvement Plan; or - it rejects the draft Improvement Plan because it is inadequate for example because it is not detailed enough to evaluate, will take too long to complete, will not prevent reoccurrence of the Notifiable Event or is otherwise unacceptable to the Employer. Where the Employer does so it shall set out its reasons for doing so. Where the Employer accepts the Improvement Plan the Contractor immediately implements the actions in the Improvement Plan. |  |  |
|  |  |  | 66.8 |  | Where the Employer rejects the Improvement Plan the Contractor resubmits its draft Improvement Plan taking into account the Employer's comments within 5 day of notice that the Employer rejects the preceding Improvement Plan. |  |  |
|  |  |  | 66.9 |  | The Employer may terminate the Contract because the Contractor fails: - to submit a draft Improvement Plan to the Employer in accordance with clause 66.4 or 66.8; - to submit a draft Improvement Plan which the Employer acting reasonably does not approve; - to rectify a Notifiable Event capable of remedy within the later of: - 30 day of notification pursuant to clause 66.1; or - Where the parties agree an Improvement Plan and the Contractor is implementing the same, the date for rectification stipulated in the Improvement Plan. - Following successful implementation of a Improvement Plan the same event occurs within a period of 6 months for the same (or substantially the same) root cause as that original Notifiable Event, (each an Improvement Plan Failure). |  |  |
| Option Z 66 |  |  |  |  | Increased Monitoring |  |  |
| Additional NEC3 TSC clause 67 |  |  |  |  | Insert new clauses: |  |  |
|  |  |  | 67.1 |  | At any time the Employer may notify the Contractor that it is increasing its level of monitoring of the Contractor and/or (at the Employer's option) of the Contractor's monitoring of its own performance under this Contract until such time as the Contractor demonstrates to the reasonable satisfaction of the Employer that is performing its obligations under the Contract. |  |  |
|  |  |  | 67.2 |  | Where the Employer issues a notice under 67.1 as a result of any failure by the Contractor to perform its obligations under this Contract, the Contractor bears its own costs and indemnifies and keeps indemnified the Employer at all times from and against all reasonable costs and expenses incurred by or on behalf of the Employer (including management costs and professional fees) in relation to such increased monitoring. |  |  |
|  |  |  | 67.3 |  | Where the Employer issues a notice under 67.1 other than as a result of any failure by the Contractor to perform its obligations under this Contract, the Employer bears its own costs and indemnifies and keeps indemnified the Contractor at all times from and against all reasonable costs and expenses incurred by or on behalf of the Contractor in relation to such increased monitoring. |  |  |
| Option Z 67 |  |  |  |  | Remedial Adviser |  |  |
| Additional NEC3 TSC clause 68 |  |  |  |  | Insert new clauses: |  |  |
|  |  |  | 68.1 |  | Without prejudice to any right to terminate this Contract the Employer may have, if an Intervention Trigger Event occurs or, in the Employer's reasonable opinion, is likely to occur the Employer gives notice to the Contractor with reasonable details in the Intervention Trigger Event and requiring: - a meeting between the Employer and the Contractor to discuss the Intervention Trigger Event and the Contractor's detailed proposals to rectify the relevant Intervention Trigger Event; and/or - the appointment as soon as practicable of a Remedial Adviser. |  |  |
|  |  |  | 68.2 |  | If the Employer notifies the Contractor that it requires a Remedial Adviser to be appointed: - the Contractor shall select and the Employer shall approve within 10 day a person to be appointed as Remedial Adviser or if no such person is approved the Employer shall identify the person to be appointed as Remedial Adviser; - the terms of engagement and start date agreed with the Remedial Adviser are approved by the Employer; - any right of the Employer to terminate this Contract in respect of the relevant Intervention Trigger Event is suspended for 60 day from the date of the notice issued pursuant to clause 68.1 (the Intervention Period). |  |  |
|  |  |  | 68.3 |  | The Remedial Adviser's overall objective is to mitigate the effects of, and (to the extent possible) remedy the relevant Intervention Trigger Event and avoid the recurrence of the same. In order to achieve that objective the parties agree that the Remedial Adviser may: - observe the conduct of and work alongside the Contractor Personnel to the extent that the Remedial Adviser considers reasonable and proportionate having regard to the relevant Intervention Trigger Event; - gather any information the Remedial Adviser considers relevant in the furtherance of its objective; - write reports and provide information to the Employer in connection with the steps being taken by the Contractor to remedy the relevant Intervention Trigger Event; - make recommendations to the Employer and/or the Contractor as to how the relevant Intervention Trigger Event might be mitigated or avoided in the future; and/or - take any other steps that the Employer and/or the Remedial Adviser reasonably considers necessary or expedient in order to mitigate or rectify the relevant Intervention Trigger Event. |  |  |
|  |  |  | 68.4 |  | The Contractor: - works alongside, provide information to, co-operate in good faith with and adopt any reasonable methodology in providing the services recommended by the Remedial Adviser. - ensures that the Remedial Adviser has all the access it may require in order to carry out its objective, including access to the Affected Property; - submits to such monitoring as the Employer and/or the Remedial Adviser considers reasonable and proportionate in respect of the relevant Intervention Trigger Event; - implements all reasonable recommendations made by the Remedial Adviser and approved by the Employer within the timescales stipulated; and - shall not terminate the appointment of the Remedial Adviser prior to the end of the Intervention Period without the Employer's consent, not to be unreasonably withheld. |  |  |
|  |  |  | 68.5 |  | The Contractor is responsible for the costs of appointing, and the fees charged by, the Remedial Adviser. The Contractor bears its own costs in connection with any action required by the Employer and/or Remedial Adviser pursuant to this clause 68. |  |  |
|  |  |  | 68.6 |  | If the Contractor fails to comply with the instructions given in any notice issued pursuant to clause 68.2 or defaults on its obligations under clause 68.4 or if the relevant Intervention Trigger Event is not rectified by the end of the Intervention Period (each a Remedial Adviser Failure) the Employer is entitled to terminate this contract. |  |  |
| Option Z 68 |  |  |  |  | Step-in rights |  |  |
| Additional NEC3 TSC clause 69 |  |  |  |  | Insert new clauses: |  |  |
|  |  |  | 69.1 |  | On the occurrence of a Step-In Trigger Event the Employer serves notice on the Contractor (a Step-In Notice) that it will take action under this clause 69 either itself or via a third party specifying: - the action that the Employer wishes to take and in particular the services that it wishes to control (the Required Action); - the Step-In Trigger Event that has occurred and whether the Employer believes that the Required Action is due to a default by the Contractor; - the date on which it wishes to commence the Required Action; - the time period which it believes will be necessary for the Required Action; and - to the extent practicable, the impact that the Employer anticipates the Required Action will have on the Contractor's obligations to provide the services during the period that the Required Action is being taken. |  |  |
|  |  |  | 69.2 |  | Following service of a Step-In Notice the Employer: - takes the Required Action(s) and any consequential additional actions as it reasonably believes is necessary to achieve the Required Action; - keeps records of the Required Action(s) taken and provide information about the same to the Contractor; - co-operates wherever reasonable with the Contractor in order to enable the Contractor to continue to Provide the services in relation to which the Employer is not assuming control; - acts reasonably in mitigating the cost that the Contractor will incur as a result of the exercise of the Employer's rights under this clause 69. |  |  |
|  |  |  | 69.3 |  | - For so long as and to the extent that the Required Action is continuing, then: the Contractor shall not be obliged to Provide the Services to the extent that they are the subject of the Required Action; no deductions shall be applicable in relation to amounts due under this Contract in respect of services that are the subject of the Required Action; and the Employer shall deduct its additional costs of providing the Required Action(s) from amounts otherwise due under this Contract. |  |  |
|  |  |  | 69.4 |  | - If the Contractor demonstrates to the reasonable satisfaction of the Authority that the Required Action is resulting in the degradation of any services not subject to the Required Action beyond that which would be the case if the Employer was not taking the Required Action, then the Contractor shall be entitled to an agreed adjustment of the Price. |  |  |
|  |  |  | 69.5 |  | - Before ceasing to exercise its right to step-in, the Employer delivers a written notice to the Contractor (a Step-Out Notice), specifying: - the Required Action it has actually taken; and - the date on which the Employer plans to end the Required Action (the Step-Out Date) subject to the Employer being satisfied with the Contractor's ability to resume the provision of the services and the Contractor providing a satisfactory Step-Out Plan. |  |  |
|  |  |  | 69.6 |  | - The Contractor, following receipt of a Step-Out Notice and not less than twenty (20) day prior to the Step-Out Date, develops for approval a draft plan (a Step-Out Plan) relating to the resumption by the Contractor of the services, including any action the Contractor proposes to take to ensure that the affected services satisfy the requirements of this Contract. |  |  |
|  |  |  | 69.7 |  | - If the Employer does not approve the draft Step-Out Plan, the Employer informs the Contractor of its reasons for not doing so. The Contractor shall then revise the draft Step-Out Plan taking those reasons into account and shall re-submit the revised plan to the Employer for approval. The Employer shall not withhold or delay approval of the draft Step-Out Plan unnecessarily. |  |  |
|  |  |  | 69.8 |  | - The Contractor shall bear its own costs in connection with any step-in by the Employer under this clause 69 (Step-in Rights), provided that the Employer shall reimburse the Contractor's reasonable additional expenses incurred directly as a result of any step-in action taken by the Employer other than as a result of a default of threat of default by the Contractor. |  |  |
| Option Z 69 |  |  |  |  | - Service Manager |  |  |
| Supplement to NEC3 TSC clause 14 |  |  |  |  | Insert new clause: |  |  |
|  |  |  | 14.5 |  | The Contractor provides copies of all documents and/or information sent to the Service Manager to the Employer unless instructed not to do so by the Employer. |  |  |
| Option Z 70 |  |  |  |  | - Procedure on expiry of the Contract |  |  |
| Supplement to NEC3 TSC clause 33 |  |  |  |  | - Insert new clause: |  |  |
|  |  |  | 33.1 |  | - Upon expiry and in the six months prior to expiry of the Contract the parties comply with the provisions of Contract Schedule U (Exit Management) in relation to the orderly transition of the services to the Employer or any replacement provider of the services or part of them. |  |  |
| Option Z 71 |  |  |  |  | - Working with the Employer and Others |  |  |
| Supplement to NEC3 TSC clause 25 |  |  |  |  | Delete the first sentence of clause 25.2 and insert new clauses 25.3 – 25.5: |  |  |
|  |  |  | 25.3 25.3 |  | - Compliance by the Contractor with this clause 25.3 is without additional cost to the Employer. The Contractor shall not be entitled a Compensation Event or otherwise to additional time or cost as a consequence of failure by it to observe this clause nor by the failure of other Authority Supply Chain Members to observe similar provisions in their contracts with the Employer. - The Contractor: - provides access and co-operation to Others as required by the service manager; - co-ordinates and integrates the execution of the services with works of Others including those engaged by the Employer under any contract which the Employer may enter into in relation to the Affected Property; - complies with such instructions as issued by the service manager to co-ordinate the Contractor's execution of the services with the work of Others; - plans and coordinates the services in accordance with the requirements of the service manager, taking into account the presence of Others and acknowledging in particular the need to communicate and cooperate with other Employer Supply Chain Members so that the service and the services provided by Others are delivered in a coordinated and efficient manner without delay or disruption to the service and avoiding unnecessary disruption or inconvenience to the users of the Affected Property through lack observance of the requirements of this clause; - affords reasonable facilities for Others who are properly authorised or who are statutory bodies employed in the execution on or near the Affected Property of any work not in the Contract or which is required under any contract which the Employer may enter into in relation to the Affected Property; - provides or assists in provision of all information, data, know-how and calculations necessary for the Employer and/or any person appointed by the Employer to carry out any works or services in a timely, economic and efficient manner without delay and disruption and keeps the Employer informed at all times of all relevant matters pertaining to the Affected Property; - is fully responsible for identifying and obtaining all information, data, know-how, calculations, drawings, documents, reports, investigations and surveys used for or in connection with the Affected Property the provision of which is undertaken by Others in order that the services are executed in a timely, economic and efficient manner without delay and disruption to the business of the Employer; - jointly and severally with Others engaged by the Employer co-operates and manages the interface of the services with the works of such Others and provides all management services, labour, materials, goods, plants and services necessary for the Contractor's cooperation and management; and - updates the Contractor's Plan as appropriate to reflect any matter set out in this clause. |  |  |
|  |  |  | 25.4 |  | - It is agreed and declared that the Contractor could reasonably foresee the activities of Others engaged by the Employer and statutory undertakers referred to in the Service Information on or near the Affected Property. |  |  |
|  |  |  | 25.5 |  | - The Contractor provides attendance for Others as may be directed by the Employer. For this purpose attendance shall be deemed to cover all expenses incurred by the Contractor in: - (1) planning, programming and co-ordinating the services with that of Others; and (2) accepting delivery, unloading and storing material for Others as required. |  |  |
| Option Z 72 |  |  |  |  | Continuous Improvement |  |  |
| Supplement to NEC3 TSC clause 53 |  |  |  |  | Insert new clause: |  |  |
|  |  |  | 53 |  | The Contractor complies with its obligations pertaining to benchmarking, continuous improvement and gainshare under the Framework Agreement as set out in Framework Schedule 12 (Gainshare) in so far as such obligations relate to the services. Without prejudice to but in conjunction with the observance of such obligations the Contractor identifies to the Employer opportunities for cost reduction in the provision of the services in accordance with Contract Schedule V (Gainshare). |  |  |
| Option Z 73 |  |  |  |  | - Contractor personnel |  |  |
| Supplement to NEC3 TSC clause 31 |  |  |  |  | - Insert new clauses |  |  |
|  |  |  | 31.2 |  | - 31.2 The Contractor: - 31.2.1 provides at least seven (7) days' in advance of any admission to the Affected Premises a list of the names of all Contractor Personnel requiring such admission, specifying the capacity in which they require admission and giving such other particulars as the Employer reasonably requires; - ensures that all Contractor Personnel: are appropriately qualified, trained and experienced to provide the Services with all reasonable skill, care and diligence; are vetted in accordance with Good Industry Practice and, where applicable, the security requirements set out in the Service Information and Contract Schedule J (Security Provisions); and comply with such rules, regulations and requirements (including those relating to security arrangements) as are in force from time to time for the conduct of personnel and all reasonable requirements of the Affected Premises conduct at or outside of the Affected Premises, including the security requirements as set out in Contract Schedule J (Security Provisions); - subject to Contract Schedule I (Staff Transfer), retains overall control of the Contractor Personnel at all times so that the Contractor Personnel are not deemed to be employees, agents or contractors of the Employer; - is liable at all times for all acts or omissions of Contractor Personnel, so that any act or omission of a member of any Contractor Personnel which results in a default under this contract is a default by the Contractor; - uses all reasonable endeavours to minimise the number of changes in Contractor Personnel; - replaces (temporarily or permanently, as appropriate) any Contractor Personnel as soon as practicable if any Contractor Personnel have been removed or are unavailable for any reason whatsoever; - bears the programme familiarisation and other costs associated with any replacement of any Contractor Personnel; and - procures that the Contractor Personnel vacate the Affected Premises immediately upon the termination or expiry of this contract. |  |  |
|  |  |  | 31.3 |  | - If the Employer reasonably believes that any of the Contractor Personnel are unsuitable to undertake work in respect of this contract, it may: - 31.3.1 refuse admission to the relevant person(s) to the Affected Premises; and/or - 31.3.2 direct the Contractor to end the involvement in the provision of the Services of the relevant person(s). |  |  |
|  |  |  | 31.4 |  | - The Employer and the Contractor follow the provisions of Contract Schedule Q (Building Closure Redundancy Surcharge) were those provisions apply. |  |  |
| Option Z 74 |  |  | 24.1 |  | - Key Personnel |  |  |
| Supplement to NEC3 TSC clause 24 |  |  |  |  | - Replace core clause 24.1 with the following |  |  |
|  |  |  | 24.1 |  | - The Contractor ensures that the key people named in the Contract Data fulfil the relevant jobs specified in the Contract Data (the Key Roles) at all times during the service period. The Contractor appoints the key people to fill those Key Roles at the starting date. |  |  |
|  |  |  | 24.1A |  | The Employer identifies any further roles as being Key Roles and, following agreement to the same by the Contractor the list of key people in the Contract Data includes the relevant person selected to fill those Key Roles. |  |  |
|  |  |  | 24.1B |  | - The Contractor does not remove or replace any key person (including when complying with Contract Schedule U (Exit Management)) unless: - (1) the Employer request that the Contractor does so; - (2) the key person concerned resigns, retires or dies or is on maternity or long-term sick leave; - (3) the key person’s employment or contractual arrangement with the Contractor or a Subcontractor is terminated for material breach of contract by the employee; or - (4) the Contractor obtains the Employer's prior written consent (such consent not to be unreasonably withheld or delayed). |  |  |
|  |  |  | 24.1C |  | - The Contractor: - (1) notifies the Employer promptly of the absence of any key person(s) (other than for short-term sickness or holidays of 2 weeks or less, in which case the Contractor shall ensure appropriate temporary cover for that Key Role); - (2) ensures that any Key Role is not vacant for any longer than 10 Working Days; - (3) gives as much notice as is reasonably practicable of its intention to remove or replace any key person and, except in the cases of death, unexpected ill health or a material breach of the key person's employment contract, this will mean at least 60 Working Days’ notice; - (4) ensures that all arrangements for planned change of a key person or key people provide adequate periods during which incoming and outgoing key people work together to transfer responsibilities and ensures that such change does not have an adverse impact on the performance of the Services; and - (5) ensures that any replacement for a Key Role: - 24.1C.5.1 has a level of qualifications and experience appropriate to the relevant Key Role; and - 24.1C.5.2 is fully competent to carry out the tasks assigned to the key person whom he or she has replaced. |  |  |
| Option Z 75 |  |  |  |  | - Income Tax and National Insurance Contributions |  |  |
| Supplement to NEC3 TSC clause 27 |  |  |  |  | Insert new clause: |  |  |
|  |  |  | 27.40 |  | - Where the Contractor or any Contractor Personnel are liable to be taxed in the UK or to pay national insurance contributions in respect of consideration received under this contract, the Contractor: at all times complies with the Income Tax (Earnings and Pensions) Act 2003 and all other statutes and regulations relating to income tax, and the Social Security Contributions and Benefits Act 1992 and all other statutes and regulations relating to national insurance contributions, in respect of that consideration; and indemnifies the Employer against any income tax, national insurance and social security contributions and any other liability, deduction, contribution, assessment or claim arising from or made in connection with the provision of the Services by the Contractor or any Contractor Personnel. |  |  |

# Contract schedule c - CONTRACT DATA Part two – Data provided by the Contractor

## Statements given in all contracts:

The Contractor is defined in the form of agreement to which this Contract Schedule C (Contract Data Part Two – Data Provided by the Contractor) is annexed

The direct fee percentage is		[REDACTED]

The subcontracted fee percentage is 	[REDACTED]

The key persons are:

(1)	Name.	 [REDACTED]

Job		Business Unit Director

Responsibilities	Overall responsibility for multiple contracts within a DWP environment

Qualifications	[REDACTED]

Experience	[REDACTED]

(2)	Name			[REDACTED]

Job			Head of Commercial

Responsibilities	Overall commercial responsibility for multiple contracts within a DWP environment

Qualifications		[REDACTED]

Experience	[REDACTED]

The following matters will be included in the Risk Register:

...........None……..................................................................................

.............................................................................................................

Optional statements

If the Contractor is to provide Service Information for its plan:

- The Service Information for the Contractor’s plan is in.................

If a plan is identified in the Contract Data:

- The plan identified in the Contract Data is....................................

For Option A:

- The price list is in Contract Schedule E (The Price List).

For Option A:

- The tendered total of the Prices is £227,088,245.67

CONTRACT SCHEDULE D

THE SERVICE INFORMATION

# CONTRACT SCHEDULE D - THE SERVICE INFORMATION

## A list of the documents that are included in this Contract Schedule D – Service Information are as follows:

| Document Name | Original ITT Document Reference | Document |
| --- | --- | --- |
| Schedule D – DWP Service Information | Attachment 3 – Service Information | Please see Schedule D Attachments zip folder |
| Schedule D - Service Matrix and Service Requirements | Attachment 3 – Annex A – Service Matrix and Service Requirements | Please see Schedule D Attachments zip folder |
| Schedule D – DWP Process Maps | Attachment 3 – Annex B – Process Maps (zipped file) | Please see Schedule D Attachments zip folder |
| Schedule D – FM Standards | Attachment 3 – Annex D – FM Standards | Please see Schedule D Attachments zip folder |
| Schedule D – Paymech | Attachment 3 – Annex E - Paymech | Please see Schedule D Attachments zip folder |
| Schedule D – Service Level Agreement | Attachment 3 – Annex F – Service Level Agreement | Please see Schedule D Attachments zip folder |
| Schedule D – Integrator Scope of Services and System Requirements | Attachment 3 – Annex G - Integrator Scope of Services and System Requirements | Please see Schedule D Attachments zip folder |
| Schedule D – General Building Management | Attachment 3 – Annex H – General Building Management | Please see Schedule D Attachments zip folder |
| Schedule D – Furniture Management | Attachment 3 – Annex I – Furniture Management | Please see Schedule D Attachments zip folder |
| Schedule D – Cleaning Requirements | Attachment 3 – Annex K – Cleaning Requirements | Please see Schedule D Attachments zip folder |
| Schedule D – Security Services | Attachment 3 – Annex L – Security Services | Please see Schedule D Attachments zip folder |
| Schedule D – Projects | Attachment 3 – Annex M - Projects | Please see Schedule D Attachments zip folder |
| Schedule D – Waste Management | Attachment 3 – Annex N – Waste Management | Please see Schedule D Attachments zip folder |
| Schedule D – Catering Services | Attachment 3 – Annex O – Catering Services | Please see Schedule D Attachments zip folder |
| Schedule D – Asset Register & PPM Schedule | Attachment 3 – Annex P - Asset Register & PPM Schedule | Please see Schedule D Attachments zip folder |
| Schedule D – Reactive Works Order 1 | Attachment 3 – Annex Q – Reactive Works Order 1 | Please see Schedule D Attachments zip folder |
| Schedule D – Reactive Works Order 2 | Attachment 3 – Annex R – Reactive Works Order 2 | Please see Schedule D Attachments zip folder |
| Schedule D – Corporate Social Responsibility | Attachment 3 – Annex S – Corporate Social Responsibility | Please see Schedule D Attachments zip folder |
| Schedule D – Mail Messenger Service | Attachment 3 – Annex T – Mail Messenger Service | Please see Schedule D Attachments zip folder |
| Schedule D – DWP Indicative Three Year Life Cycle Works Plan | Attachment 3 – Annex U - DWP Indicative Three Year Life Cycle Works Plan | Please see Schedule D Attachments zip folder |
| Schedule D – Integrator PMO Services | Attachment 3 – Annex V – Integrator PMO Services | Please see Schedule D Attachments zip folder |
| Schedule D – DWP Security Policies and Standards | Attachment 3 – Annex X – DWP Security Policies and Standards | Please see Schedule D Attachments zip folder |
| Schedule D – DWP TFM Clarifications Log | DWP TFM Clarifications Log | Please see Schedule D Attachments zip folder |
| Schedule D – Contractor Award Questionnaire Responses | N/A | Please see Schedule D Attachments zip folder |
| Schedule D – Contractor Cost Model Clarification Documentation | N/A | Please see Schedule D Attachments zip folder |

CONTRACT SCHEDULE E

THE PRICE LIST

# CONTRACT SCHEDULE E - THE PRICE LIST

A list of the documents that form this Contract Schedule E – (The Price List)  and which are appended on the CD-ROM attached to this Contract Schedule are as follows:

| Document Name | Document |
| --- | --- |
| Schedule E – Annex 1 - Interserve Cost Model v.3 | [REDACTED] |
| Schedule E – Annex 2 - DWP Price List | [REDACTED] |

CONTRACT SCHEDULE F

COLLATERAL WARRANTY AGREEMENTS

# contract schedule f - COLLATERAL WARRANTY AGREEMENTS

## If Option Z 39, clause 29.5 is used and no alternative forms of collateral warranty are appended here, the collateral warranty agreements which may be required from the Contractor, are those published by the Joint Contracts Tribunal Ltd (“JCT”), namely:

| ### Contractor – Purchaser, Tenant or Operator: | ### JCT collateral warranty reference CWa/P&T |
| --- | --- |
| ### Contractor – Fund: | ### JCT collateral warranty reference CWa/F |

## If Option Z 39, clause 29.6 is used and no alternative forms of collateral warranty are appended here, the collateral warranty agreements which may be required from the Subcontractors are those published by the JCT, namely:

| ### Subcontractor – Employer: | ### JCT collateral warranty reference SCWa/E |
| --- | --- |
| ### Subcontractor – Purchaser, Tenant or Operator: | ### JCT collateral warranty reference SCWa/P&T |
| ### Subcontractor – Fund: | ### JCT collateral warranty reference SCWa/F |

CONTRACT SCHEDULE G

NOT USED

# CONTRACT SCHEDULE G - NOT USED

CONTRACT SCHEDULE H

ARBITRATION PROCEDURE

# contract schedule h - Arbitration procedure

## Instead of referring a dispute to litigation the Parties may, if they both agree, refer any dispute to arbitration in accordance with this procedure.

## The party seeking to initiate the arbitration shall give a written Notice of Arbitration to the other party.  The Notice of Arbitration shall:

### state that the dispute is referred to arbitration;

### state the particulars of this contract; and

### provide a brief summary of the subject of the dispute.

## Unless otherwise agreed in writing by the Employer and the Contractor, the provisions of the Arbitration Act 1996 shall govern the arbitration commenced pursuant to this paragraph 1.3 of Contract Schedule H (Arbitration Procedure).

## Any Dispute, if referred to arbitration in accordance with this procedure, shall be resolved by arbitration under the procedural rules of the London Court of International Arbitration.

## It is agreed between the Employer and the Contractor that for the purposes of the arbitration, the arbitrator shall have the power to make provisional awards as provided for in Section 39 of the Arbitration Act 1996.

## For the avoidance of doubt it is agreed by the Employer and the Contractor that the arbitration process and anything said, done or produced in or in relation to the arbitration process (including any awards) shall be confidential between the Parties, except as may be lawfully required in judicial proceedings relating to the arbitration or otherwise.  No report relating to anything said, done or produced in or in relation to the arbitration process may be made to anybody other than the tribunal, the Employer and the Contractor, their legal representatives and any person necessary to the conduct of the proceedings, without the agreement of the Parties.

## The arbitration proceedings shall take place in the location stated in the Contract Data and shall be in the English language and the arbitration proceedings shall be governed by, and interpretations made in accordance with, the law of the contract.

## The Employer and the Contractor shall each bear their own costs in relation to any reference made to the arbitrator and the fees and all other costs of the arbitrator shall be borne jointly in equal proportions by both Parties unless otherwise directed by the arbitrator.

## This procedure shall be without prejudice to either party’s right to refer any dispute to adjudication in accordance with this contract.

CONTRACT SCHEDULE I

STAFF TRANSFER

# CONTRACT SCHEDULE i - STAFF TRANSFER

## Definitions

### In this Contract Schedule, the following definitions shall apply:

| “Contractor’s Final Personnel List” | means a list provided by the Contractor of all staff who will transfer under the Employment Regulations on the Relevant Transfer Date; |
| --- | --- |
| “Contractor’s Provisional Personnel List” | means a list prepared and updated by the Contractor of all staff who are engaged in or wholly or mainly assigned to the provision of the service or any relevant part of the service which it is envisaged as at the date of such list will no longer be provided by the Contractor |
| “Employee Liabilities” | - means all claims, actions, proceedings, orders, demands, complaints, investigations (save for any claims for personal injury which are covered by insurance) and any award, compensation, damages, tribunal awards, fine, loss, order, penalty, disbursement, payment made by way of settlement and costs, expenses and legal costs reasonably incurred in connection with a claim or investigation including in relation to the following: - redundancy payments including contractual or enhanced redundancy costs, termination costs and notice payments; - unfair, wrongful or constructive dismissal compensation; - compensation for discrimination on grounds of sex, race, disability, age, religion or belief, gender reassignment, marriage or civil partnership, pregnancy and maternity or sexual orientation or claims for equal pay; - compensation for less favourable treatment of part-time workers or fixed term employees; - outstanding debts and unlawful deduction of wages including any PAYE and National Insurance Contributions in relation to payments made by the Employer or the Replacement Contractor to a Transferring Contractor Employee which would have been payable by the Contractor or the Subcontractor if such payment should have been made prior to the Service Transfer Date; - claims whether in tort, contract or statute or otherwise; - any investigation by the Equality and Human Rights Commission or other enforcement, regulatory or supervisory body and of implementing any requirements which may arise from such investigation; |
| "New Fair Deal" | the revised Fair Deal position set out in the HM Treasury guidance: “Fair Deal for staff pensions: staff transfer from central government” issued in October 2013; |
| "Notified Subcontractor" | means a Subcontractor identified in Annex 2 of this Contract Schedule I (Staff Transfer) to whom Transferring Employer’s Employees and/or Transferring Former Contractor Employees will transfer on a Relevant Transfer Date; |
| "Principles of Good Employment Practice" | means the guidance published by the Cabinet Office and found at www.gov.uk/government/publications/principles-of-good-employment-practice ; |
| “Replacement Contractor” | means any third party provider of Replacement Services appointed by or at the direction of the Employer from time to time or where the Employer is providing Replacement Services for its own account, shall also include the Employer |
| “Replacement Services” | means any services which are substantially similar to any of the service and which the Employer receives in substitution for any of the service following the end of the service period or earlier termination, whether those services are provided by the Employer internally and/or by any third party; |
| “Replacement Subcontractor” | means a subcontractor of the Replacement Contractor to whom Transferring Contractor Employees will transfer on a Service Transfer Date (or any sub-contractor of any such sub-contractor); |
| “Service Transfer” | any transfer of the service (or any part of the service), for whatever reason, from the Contractor or any subcontractor to a Replacement Contractor or a Replacement Subcontractor |
| “Service Transfer Date” | means the date of a Service Transfer; |
| "Staffing Information" | means, in relation to all persons identified on the Contractor's Provisional Personnel List or Contractor's Final Personnel List, as the case may be, such information as the Employer may reasonably request (subject to all applicable provisions of the Data Protection Legislation), but including in an anonymised format: their ages, dates of commencement of employment or engagement and gender; details of whether they are employed, self-employed contractors or consultants, agency workers or otherwise; details of contracted working hours; the identity of the employer or relevant contracting party; their relevant contractual notice periods and any other terms relating to termination of employment, including redundancy procedures, and redundancy payments; their wages, salaries and profit sharing arrangements as applicable; details of other employment-related benefits, including (without limitation) medical insurance, life assurance, pension or other retirement benefit schemes, share option schemes and company car schedules applicable to them; any outstanding or potential contractual, statutory or other liabilities in respect of such individuals (including in respect of personal injury claims); details of any such individuals on long term sickness absence, parental leave, maternity leave or other authorised long term absence; copies of all relevant documents and materials relating to such information, including copies of relevant contracts of employment (or relevant standard contracts if applied generally in respect of such employees); and any other “employee liability information” as such term is defined in regulation 11 of the Employment Regulations; |
| “Transferring Contractor Employees” | means those employees of the Contractor and/or the Subcontractors to whom the Employment Regulations will apply on the Service Transfer Date |
| "Transferring Employer Employees" | means those employees of the Employer to whom the Employment Regulations will apply on the Relevant Transfer Date; |

1.2    Interpretation

Where a provision in this Contract Schedule I (Staff Transfers) imposes an obligation on the Contractor to provide an indemnity, undertaking or warranty, the Contractor shall procure that each of its Subcontractors shall comply with such obligation and provide such indemnity, undertaking or warranty to the Employer, Former Contractor, Replacement Contractor or Replacement Subcontractor, as the case may be.

PART A

Transferring Employer Employees at commencement of the provision of Services

## Relevant Transfers

### The Employer and the Contractor agree that:

1.1.1.1	the commencement of the provision of the service or of each relevant part of the service will be a Relevant Transfer in relation to the Transferring Employer Employees; and

      - as a result of the operation of the Employment Regulations, the contracts of employment between the Employer and the Transferring Employer Employees (except in relation to any terms disapplied through operation of regulation 10(2) of the Employment Regulations) will have effect on and from the Relevant Transfer Date as if originally made between the Contractor and/or any Notified Subcontractor and each such Transferring Employer Employee.

### The Employer shall comply with all its obligations under the Employment Regulations and shall perform and discharge all its obligations in respect of the Transferring Employer Employees in respect of the period arising up to (but not including) the Relevant Transfer Date (including the payment of all remuneration, benefits, entitlements and outgoings, all wages, accrued but untaken holiday pay, bonuses, commissions, payments of PAYE, national insurance contributions and pension contributions which in any case are attributable in whole or in part to the period up to (but not including) the Relevant Transfer Date) and any necessary apportionments in respect of any periodic payments shall be made between: (i) the Employer; and (ii) the Contractor and/or any Notified Subcontractor (as appropriate).

## Employer Indemnities

### Subject to paragraph 1.1 of Part A of this Contract Schedule I (Staff Transfer), the Employer shall indemnify the Contractor and any Notified Subcontractor against any Employee Liabilities in respect of any Transferring Employer Employee (or, where applicable any employee representative as defined in the Employment Regulations) arising from or as a result of:

#### any act or omission by the Employer occurring before the Relevant Transfer Date;

#### the breach or non-observance by the Employer before the Relevant Transfer Date of:

##### any collective agreement applicable to the Transferring Employer Employees; and/or

##### any custom or practice in respect of any Transferring Employer Employees which the Employer is contractually bound to honour.

#### any claim by any trade union or other body or person representing the Transferring Employer Employees arising from or connected with any failure by the Employer to comply with any legal obligation to such trade union, body or person arising before the Relevant Transfer Date;

#### any proceeding, claim or demand by HMRC or other statutory authority in respect of any financial obligation including, but not limited to, PAYE and primary and secondary national insurance contributions:

##### in relation to any Transferring Employer Employee, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising before the Relevant Transfer Date; and

##### in relation to any employee who is not a Transferring Employer Employee and in respect of whom it is later alleged or determined that the Employment Regulations applied so as to transfer his/her employment from the Employer to the Contractor and/or any Notified Subcontractor as appropriate, to the extent that the proceeding, claim or demand by the HMRC or other statutory authority relates to financial obligations arising before the Relevant Transfer Date.

#### a failure of the Employer to discharge, or procure the discharge of, all wages, salaries and all other benefits and all PAYE tax deductions and national insurance contributions relating to the Transferring Employer Employees arising before the Relevant Transfer Date;

#### any claim made by or in respect of any person employed or formerly employed by the Employer other than a Transferring Employer Employee for whom it is alleged the Contractor and/or any Notified Subcontractor as appropriate may be liable by virtue of the Employment Regulations and/or the Acquired Rights Directive; and

#### any claim made by or in respect of a Transferring Employer Employee or any appropriate employee representative (as defined in the Employment Regulations) of any Transferring Employer Employee relating to any act or omission of the Employer in relation to its obligations under regulation 13 of the Employment Regulations, except to the extent that the liability arises from the failure by the Contractor or any Subcontractor to comply with regulation 13(4) of the Employment Regulations.

### The indemnities in paragraph 1.2.1 of Part A of this Contract Schedule I (Staff Transfer) shall not apply to the extent that the Employee Liabilities arise or are attributable to an act or omission of the Contractor or any Subcontractor (whether or not a Notified Subcontractor) whether occurring or having its origin before, on or after the Relevant Transfer Date including any Employee Liabilities:

#### arising out of the resignation of any Transferring Employer Employee before the Relevant Transfer Date on account of substantial detrimental changes to his/her working conditions proposed by the Contractor and/or any Subcontractor to occur in the period from (and including) the Relevant Transfer Date); or

#### arising from the failure by the Contractor or any Subcontractor to comply with its obligations under the Employment Regulations.

### If any person who is not identified by the Employer as a Transferring Employer Employee claims, or it is determined in relation to any person who is not identified by the Employer as a Transferring Employer Employee, that his/her contract of employment has been transferred from the Employer to the Contractor and/or any Notified Subcontractor pursuant to the Employment Regulations or the Acquired Rights Directive then:

#### the Contractor shall, or shall procure that the Notified Subcontractor shall, within five Working Days of becoming aware of that fact, give notice in writing to the Employer; and

#### the Employer may offer (or may procure that a third party may offer) employment to such person within fifteen Working Days of receipt of the notification by the Contractor and/or any Notified Subcontractor, or take such other reasonable steps as the Employer considers appropriate to deal with the matter provided always that such steps are in compliance with law of the contract.

### If an offer referred to in paragraph 1.2.3.2 of Part A of this Contract Schedule I (Staff Transfer) is accepted, or if the situation has otherwise been resolved by the Employer, the Contractor shall, or shall procure that the Notified Subcontractor shall, immediately release the person from his/her employment or alleged employment.

### If by the end of the fifteen Working Days period specified in paragraph 1.2.3.2 of Part A of this Contract Schedule I (Staff Transfer):

#### no such offer of employment has been made;

#### such offer has been made but not accepted; or

#### the situation has not otherwise been resolved,

the Contractor and/or any Notified Subcontractor may within five Working Days give notice to terminate the employment or alleged employment of such person except where if s188 Trade Union and Labour Relations (Consolidation) Act 1992 (“TULRCA”) applies in which case the Contractor and/or any Notified Subcontractor may:

###### within forty five (45) days give notice to terminate the employment or alleged employment of such person where s188(1A)(a) TULRCA applies; or

###### within thirty (30) days give notice to terminate the employment or alleged employment of such person where s188(1A)(b) TULRCA applies,

### Subject to the Contractor and/or any Notified Subcontractor acting in accordance with the provisions of paragraphs 1.2.3 to 1.2.5 of Part A of this Contract Schedule I (Staff Transfer) and in accordance with all applicable proper employment procedures set out in the law of the contract, the Employer shall indemnify the Contractor and/or any Notified Subcontractor (as appropriate) against all Employee Liabilities arising out of the termination pursuant to the provisions of paragraph 1.2.5 of Part A of this Contract Schedule I (Staff Transfer) provided that the Contractor takes, or procures that the Notified Subcontractor takes, all reasonable steps to minimise any such Employee Liabilities.

### The indemnity in paragraph 1.2.6 of Part A of this Contract Schedule I (Staff Transfer):

#### shall not apply to:

##### any claim for

###### discrimination, including on the grounds of sex, race, disability, age, gender reassignment, marriage or civil partnership, pregnancy and maternity or sexual orientation, religion or belief; or

###### equal pay or compensation for less favourable treatment of part-time workers or fixed-term employees,

#### in any case in relation to any alleged act or omission of the Contractor and/or any Subcontractor;

##### any claim that the termination of employment was unfair because the Contractor and/or Notified Subcontractor neglected to follow a fair dismissal procedure; and

#### shall apply only where the notification referred to in paragraph 1.2.3.1 of Part A of this Contract Schedule I (Staff Transfer) is made by the Contractor and/or any Notified Subcontractor (as appropriate) to the Employer within six (6) months of the Contract Date.

### If any such person as is referred to in paragraph 1.2.3 of Part A of this Contract Schedule I (Staff Transfer) is neither re-employed by the Employer nor dismissed by the Contractor and/or any Notified Subcontractor within the time scales set out in paragraph 1.2.5 of Part A of this Contract Schedule I (Staff Transfer) such person shall be treated as having transferred to the Contractor and/or any Notified Subcontractor and the Contractor shall, or shall procure that the Notified Subcontractor shall, comply with such obligations as may be imposed upon it under the law of the contract.

## Contractor Indemnities and Obligations

### Subject to paragraph 1.3.2 of Part A of this Contract Schedule I (Staff Transfer), the Contractor shall indemnify the Employer against any Employee Liabilities in respect of any Transferring Employer Employee (or, where applicable any employee representative as defined in the Employment Regulations) arising from or as a result of:

#### any act or omission by the Contractor or any Subcontractor whether occurring before, on or after the Relevant Transfer Date;

#### the breach or non-observance by the Contractor or any Subcontractor on or after the Relevant Transfer Date of:

##### any collective agreement applicable to the Transferring Employer Employees; and/or

##### any custom or practice in respect of any Transferring Employer Employees which the Contractor or any Subcontractor is contractually bound to honour;

#### any claim by any trade union or other body or person representing any Transferring Employer Employees arising from or connected with any failure by the Contractor or any Subcontractor to comply with any legal obligation to such trade union, body or person arising on or after the Relevant Transfer Date;

#### any proposal by the Contractor or a Subcontractor made before the Relevant Transfer Date to change the terms and conditions of employment or working conditions of any Transferring Employer Employees on or after their transfer to the Contractor or the relevant Subcontractor (as the case may be) on the Relevant Transfer Date, or to change the terms and conditions of employment or working conditions of any person who would have been a Transferring Employer Employee but for their resignation (or decision to treat their employment as terminated under regulation 4(9) of the Employment Regulations) before the Relevant Transfer Date as a result of or for a reason connected to such proposed changes;

#### any statement communicated to or action undertaken by the Contractor or any Subcontractor to, or in respect of, any Transferring Employer Employee before the Relevant Transfer Date regarding the Relevant Transfer which has not been agreed in advance with the Employer in writing;

#### any proceeding, claim or demand by HMRC or other statutory authority in respect of any financial obligation including, but not limited to, PAYE and primary and secondary national insurance contributions:

##### in relation to any Transferring Employer Employee, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising on or after the Relevant Transfer Date; and

##### in relation to any employee who is not a Transferring Employer Employee, and in respect of whom it is later alleged or determined that the Employment Regulations applied so as to transfer his/her employment from the Employer to the Contractor or a Subcontractor, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising on or after the Relevant Transfer Date;

#### a failure of the Contractor or any Subcontractor to discharge or procure the discharge of all wages, salaries and all other benefits and all PAYE tax deductions and national insurance contributions relating to the Transferring Employer Employees in respect of the period from (and including) the Relevant Transfer Date; and

#### any claim made by or in respect of a Transferring Employer Employee or any appropriate employee representative (as defined in the Employment Regulations) of any Transferring Employer Employee relating to any act or omission of the Contractor or any Subcontractor in relation to their obligations under regulation 13 of the Employment Regulations, except to the extent that the liability arises from the Employer's failure to comply with its obligations under regulation 13 of the Employment Regulations.

### The indemnities in paragraph 1.3.1 of Part A of this Contract Schedule I (Staff Transfer) shall not apply to the extent that the Employee Liabilities arise or are attributable to an act or omission of the Employer whether occurring or having its origin before, on or after the Relevant Transfer Date including, without limitation, any Employee Liabilities arising from the Employer’s failure to comply with its obligations under the Employment Regulations.

### The Contractor shall comply, and shall procure that each Subcontractor shall comply, with all its obligations under the Employment Regulations (including its obligation to inform and consult in accordance with regulation 13 of the Employment Regulations) and shall perform and discharge, and shall procure that each Subcontractor shall perform and discharge, all its obligations in respect of the Transferring Employer Employees, from (and including) the Relevant Transfer Date (including the payment of all remuneration, benefits, entitlements and outgoings, all wages, accrued but untaken holiday pay, bonuses, commissions, payments of PAYE, national insurance contributions and pension contributions which in any case are attributable in whole or in part to the period from and including the Relevant Transfer Date) and any necessary apportionments in respect of any periodic payments shall be made between the Employer and the Contractor.

## Information

### The Contractor shall, and shall procure that each Subcontractor shall, promptly provide to the Employer in writing such information as is necessary to enable the Employer to carry out its duties under regulation 13 of the Employment Regulations. The Employer shall promptly provide to the Contractor and each Notified Subcontractor in writing such information as is necessary to enable the Contractor and each Notified Subcontractor to carry out their respective duties under regulation 13 of the Employment Regulations.

## Principles of Good Employment Practice

### The Parties agree that the principles set out in the Principles of Good Employment Practice issued by the Cabinet Office in December 2010 apply to the treatment by the Contractor of employees whose employment begins after the Relevant Transfer Date, and the Contractor undertakes to treat such employees in accordance with the provisions of the Principles of Good Employment Practice.

### The Contractor shall, and shall procure that each Subcontractor shall, comply with any requirement notified to it by the Employer relating to pensions in respect of any Transferring Employer Employee as set down in:

#### the Cabinet Office Statement of Practice on Staff Transfers in the Public Sector of January 2000, revised 2007;

#### HM Treasury's guidance “Staff Transfers from Central Government: A Fair Deal for Staff Pensions of 1999;

#### HM Treasury's guidance: “Fair deal for staff pensions:  procurement of Bulk Transfer Agreements and Related Issues” of June 2004; and/or

#### The New Fair Deal.

## Pensions

### The Contractor shall, and shall procure that each of its Subcontractors shall, comply with the pensions provisions set out in Annex 1.

PART B

Transferring Former Contractor Employees at commencement of the provision of Services

## Relevant Transfers

### The parties agree that:

#### the commencement of the provision of the service or of any relevant part of the service will be a Relevant Transfer in relation to the Transferring Former Contractor Employees; and

#### as a result of the operation of the Employment Regulations, the contracts of employment between each Former Contractor and the Transferring Former Contractor Employees (except in relation to any terms disapplied through the operation of regulation 10(2) of the Employment Regulations) shall have effect on and from the Relevant Transfer Date as if originally made between the Contractor and/or Notified Subcontractor and each such Transferring Former Contractor Employee.

## Former Contractor Indemnities

1.2.1 	The Employer shall procure that the Former Contractor shall indemnify and keep indemnified the Contractor against all losses, costs, liabilities, expenses, actions, proceedings, claims and demands arising out of or in connection with any employment claim by a Transferring Former Contractor Employee in relation to the Transferring Former Contractor Employee’s employment prior to the Relevant Transfer Date.

1.2.2 	Where any Transferring Former Contractor Employee is due to be paid remuneration (such as salary, holiday pay, commission and all other payments made to the employee) after the Relevant Transfer Date in respect of the period before the Relevant Transfer Date, the same shall be paid by the Contractor. The Employer shall procure that the Contractor shall, within 30 days of making any demand and providing any supporting information or documentation which may reasonably be required by the Former Contractor, be indemnified by the Former Contractor, pro-rated in respect of the period before the Relevant Transfer Date.

1.2.3 	Where any Transferring Former Contractor Employee is due to be paid remuneration (such as salary, holiday pay, commission and all other payments made to the employee) before the Relevant Transfer Date in respect of the period after the Relevant Transfer Date, the same shall be paid by the Former Contractor who may within 30 days of making any demand and providing any supporting information and documentation which may reasonably be required by the Employer, be reimbursed by the Employer. The Contractor shall indemnify the Former Contractor pro-rated in respect of the period after the Relevant Transfer Date and the Authority in respect to any such reimbursements it may make to the Former Contractor in accordance with this paragraph.

1.2.4 	Subject to paragraphs 1.2.2 and 1.2.3 of this Part B to Contract Schedule I (Staff Transfer), the Contractor shall indemnify and keep indemnified the Employer and the Former Contractor against all losses, costs, liabilities, expenses, actions, proceedings, claims and demands arising out of or in connection with any employment claim by a Transferring Former Contractor Employee in relation to the Transferring Former Contractor Employee’s employment after the Relevant Transfer Date or arising before the Relevant Transfer Date as a result of the Employer or the Contractor proposing to employ the Transferring Former Contractor Employees on less favourable terms and conditions of employment or to take any other measure in relation to their employment.

## Information

### The Contractor shall, and shall procure that each Subcontractor shall, promptly provide to the Employer and/or at the Employer’s direction, the Former Contractor, in writing such information as is necessary to enable the Employer and/or the Former Contractor to carry out their respective duties under regulation 13 of the Employment Regulations.

## Principles of Good Employment Practice

### The Contractor shall, and shall procure that each Subcontractor shall, comply with any requirement notified to it by the Employer relating to pensions in respect of any Transferring Former Contractor Employee as set down in:

### the Cabinet Office Statement of Practice on Staff Transfers in the Public Sector of January 2000, revised 2007;

### HM Treasury's guidance “Staff Transfers from Central Government: A Fair Deal for Staff Pensions of 1999;

### HM Treasury's guidance: “Fair deal for staff pensions:  procurement of Bulk Transfer Agreements and Related Issues” of June 2004; and/or

### the New Fair Deal.

## Procurement Obligations

### Notwithstanding any other provisions of this Part B of this Contract Schedule I (Staff Transfers), where in this Part B the Employer accepts an obligation to procure that a Former Contractor does or does not do something, such obligation shall be limited so that it extends only to the extent that the Employer's contract with the Former Contractor contains a contractual right in that regard which the Employer may enforce, or otherwise so that it requires only that the Employer must use reasonable endeavours to procure that the Former Contractor does or does not act accordingly.

## Pensions

### The Contractor shall, and shall procure that each Subcontractor shall, comply with the pensions provisions in Annex 1 where any Transferring Former Contractor Employees who transfer from the Former Contractor to the Contractor.

PART C

No transfer of employees at commencement of the provision of Services

## Procedure in the Event of Transfer

### The Employer and the Contractor agree that the commencement of the provision of the service or of any part of the service will not be a Relevant Transfer in relation to any employees of the Employer.

### If any employee of the Employer claims, or it is determined in relation to any employee of the Employer, that his/her contract of employment has been transferred from the Employer to the Contractor and/or any Subcontractor pursuant to the Employment Regulations or the Acquired Rights Directive then:

#### the Contractor shall, and shall procure that the relevant Subcontractor shall, within five Working Days of becoming aware of that fact, give notice in writing to the Employer and, where required by the Employer, give notice to the Former Contractor; and

#### the Employer may offer (or may procure that a third party may offer) employment to such person within fifteen Working Days of the notification by the Contractor or the Subcontractor (as appropriate) or take such other reasonable steps as the Employer considers appropriate to deal with the matter provided always that such steps are in compliance with the law of the contract.

### If an offer referred to in paragraph 1.1.2.2 of Part C of this Contract Schedule I (Staff Transfer) is accepted (or if the situation has otherwise been resolved by the Employer), the Contractor shall, or shall procure that the Subcontractor shall, immediately release the person from his/her employment or alleged employment.

### If by the end of the fifteen Working Days period specified in paragraph 1.1.2.2 of Part C of this Contract Schedule I (Staff Transfer)

#### no such offer of employment has been made;

#### such offer has been made but not accepted; or

#### the situation has not otherwise been resolved,

the Contractor and/or the Subcontractor may within five Working Days give notice to terminate the employment or alleged employment of such person.

## Indemnities

### Subject to the Contractor and/or the relevant Notified Subcontractor acting in accordance with the provisions of paragraphs 1.1.2 to 1.1.4 of Part C of this Contract Schedule I (Staff Transfer) and in accordance with all applicable employment procedures set out in the law of the contract and subject also to paragraph 1.1.4 of Part C of this Contract Schedule I (Staff Transfer), the Employer shall  indemnify the Contractor and/or the relevant Notified Subcontractor against all Employee Liabilities arising out of the termination of the employment of any employees of the Employer referred to in paragraph 1.1.2 of Part C of this Contract Schedule I (Staff Transfer) made pursuant to the provisions of paragraph 1.1.4 of Part C of this Contract Schedule I (Staff Transfer) provided that the Contractor takes, or shall procure that the Notified Subcontractor takes, all reasonable steps to minimise any such Employee Liabilities.

### If any such person as is described in paragraph 1.1.2 of Part C of this Contract Schedule I (Staff Transfer) is neither re employed by the Employer as appropriate nor dismissed by the Contractor and/or any Subcontractor within the fifteen Working Days period referred to in paragraph 1.1.4 of Part C of this Contract Schedule I (Staff Transfer) such person shall be treated as having transferred to the Contractor and/or the Subcontractor (as appropriate) and the Contractor shall, or shall procure that the Subcontractor shall, comply with such obligations as may be imposed upon it under the law of the contract.

### Where any person remains employed by the Contractor and/or any Subcontractor pursuant to paragraph 1.1.2 of Part C of this Contract Schedule I (Staff Transfer), all Employee Liabilities in relation to such employee shall remain with the Contractor and/or the Subcontractor and the Contractor shall indemnify the Employer, and shall procure that the Subcontractor shall indemnify the Employer, against any Employee Liabilities that either of them may incur in respect of any such employees of the Contractor and/or employees of the Subcontractor.

### The indemnities in paragraph 1.2.1 of Part C of this Contract Schedule I (Staff Transfer):

#### shall not apply to:

##### any claim for

###### discrimination, including on the grounds of sex, race, disability, age, gender reassignment, marriage or civil partnership, pregnancy and maternity or sexual orientation, religion or belief; or

###### equal pay or compensation for less favourable treatment of part-time workers or fixed-term employees, or

in any case in relation to any alleged act or omission of the Contractor and/or any Subcontractor; or

##### any claim that the termination of employment was unfair because the Contractor and/or Notified Subcontractor neglected to follow a fair dismissal procedure; and

#### shall apply only where the notification referred to in paragraph 1.1.2.1 of Part C of this Contract Schedule I (Staff Transfer) is made by the Contractor and/or any Subcontractor to the Employer and within six (6) months of the Contract Date.

## Procurement Obligations

### Where in this Part C of this Contract Schedule I (Staff Transfer) the Employer accepts an obligation to procure that a Former Contractor does or does not do something, such obligation shall be limited so that it extends only to the extent that the Employer's contract with the Former Contractor contains a contractual right in that regard which the Employer may enforce, or otherwise so that it requires only that the Employer must use reasonable endeavours to procure that the Former Contractor does or does not act accordingly.

PART D

Employment Exit Provisions

## Pre-service Transfer Obligations

### The Contractor agrees that within twenty Working Days of the earliest of:

#### receipt of a notification from the Employer of a Service Transfer or intended Service Transfer;

#### receipt of the giving of notice of early termination or any partial termination of this contract;

#### the date which is twelve (12) months before the end of the  service period; and

#### receipt of a written request of the Employer at any time (provided that the Employer shall only be entitled to make one such request in any six (6) month period),

it shall provide in a suitably anonymised format so as to comply with the Data Protection Legislation, the Contractor's Provisional Personnel List, together with the Staffing Information in relation to the Contractor's Provisional Personnel List and it shall provide an updated Contractor's Provisional Personnel List at such intervals as are reasonably requested by the Employer.

### At least twenty Working Days prior to the Service Transfer Date, the Contractor shall provide to the Employer or at the direction of the Employer to any Replacement Contractor and/or any Replacement Subcontractor:

#### the Contractor's Final Personnel List, which shall identify which of the Staff are Transferring Contractor Employees; and

#### the Staffing Information in relation to the Contractor’s Final Personnel List (insofar as such information has not previously been provided).

### The Employer shall be permitted to use and disclose information provided by the Contractor under paragraphs 1.1.1 and 1.1.2 of Part D of this Contract Schedule I (Staff Transfer) for the purpose of informing any prospective Replacement Contractor and/or Replacement Subcontractor.

### The Contractor warrants, for the benefit of the Employer, any Replacement Contractor, and any Replacement Subcontractor that all information provided pursuant to paragraphs 1.1.1 and 1.1.2 of Part D of this Contract Schedule I (Staff Transfer) shall be true and accurate in all material respects.

### From the date of the earliest event referred to in paragraphs 1.1.1.1 to 1.1.1.3 of Part D of this Contract Schedule I (Staff Transfer), the Contractor agrees, that it shall not, and agrees to procure that each Subcontractor shall not, assign any person to the provision of the services who is not listed on the Contractor’s Provisional Personnel List and shall not without the approval of the Employer (not to be unreasonably withheld or delayed):

#### replace or re-deploy any Staff listed on the Contractor’s Provisional Personnel List other than where any replacement is of equivalent grade, skills, experience and expertise and is employed on the same terms and conditions of employment as the person he/she replaces;

#### make, promise, propose or permit any material changes to the terms and conditions of employment of the Staff (including any payments connected with the termination of employment);

#### increase the proportion of working time spent on the services (or the relevant part of the services) by any of the Staff save for fulfilling assignments and projects previously scheduled and agreed;

#### introduce any new contractual or customary practice concerning the making of any lump sum payment on the termination of employment of any employees listed on the Contractor's Provisional Personnel List;

#### increase or reduce the total number of employees so engaged, or deploy any other person to perform the services (or the relevant part of the services); or

#### terminate or give notice to terminate the employment or contracts of any persons on the Contractor's Provisional Personnel List save by due disciplinary process,

## and shall promptly notify, and procure that each Subcontractor shall promptly notify, the Employer or, at the direction of the Employer, any Replacement Contractor and any Replacement Subcontractor of any notice to terminate employment given by the Contractor or relevant Subcontractor or received from any persons listed on the Contractor's Provisional Personnel List regardless of when such notice takes effect.

### During the service period, the Contractor shall provide to the Employer any information the Employer may reasonably require relating to any individual employed, assigned or engaged in providing the services (subject to any limitations imposed by the Data Protection Legislation) including without limitation the Staffing Information and, upon reasonable request by the Employer and subject only to any limitation imposed by the Data Protection Legislation, the Contractor shall provide, and shall procure that each Subcontractor shall provide, the Employer or, at the direction of the Employer to a Replacement Contractor and/or any Replacement Subcontractor with access (on reasonable notice and during normal working hours) to such employment records as the Employer reasonably requests and shall allow the Employer or at the Employer’s direction, the Replacement Contractor and/or any Replacement Subcontractor to have copies of any such documents.

### The Contractor shall provide, and shall procure that each Subcontractor shall provide, all reasonable cooperation and assistance to the Employer, any Replacement Contractor and/or any Replacement Subcontractor to ensure the smooth transfer of the Transferring Contractor Employees on the Service Transfer Date including providing sufficient information in advance of the Service Transfer Date to ensure that all necessary payroll arrangements can be made to enable the Transferring Contractor Employees to be paid as appropriate.  Without prejudice to the generality of the foregoing, within five Working Days following the Service Transfer Date, the Contractor shall provide, and shall procure that each Subcontractor shall provide, the Employer or, at the direction of the Employer, to any Replacement Contractor and/or any Replacement Subcontractor (as appropriate), in respect of each person on the Contractor's Final Personnel List who is a Transferring Contractor Employee:

#### the most recent month's copy pay slip data;

#### details of cumulative pay for tax and pension purposes;

#### details of cumulative tax paid;

#### tax code;

#### details of any voluntary deductions from pay; and

#### bank/building society account details for payroll  purposes.

## Employment Regulations Exit Provisions

### The Employer and the Contractor acknowledge that subsequent to the starting date, the identity of the provider of the services (or any part of the services) may change (whether as a result of termination or partial termination of this contract or otherwise) resulting in the services being undertaken by a Replacement Contractor and/or a Replacement Subcontractor. Such change in the identity of the Contractor of such services may constitute a Relevant Transfer to which the Employment Regulations and/or the Acquired Rights Directive will apply. The Employer and the Contractor further agree that, as a result of the operation of the Employment Regulations, where a Relevant Transfer occurs, the contracts of employment between the Contractor and the Transferring Contractor Employees (except in relation to any contract terms disapplied through operation of regulation 10(2) of the Employment Regulations) will have effect on and from the Service Transfer Date as if originally made between the Replacement Contractor and/or a Replacement Subcontractor (as the case may be) and each such Transferring Contractor Employee.

### The Contractor shall, and shall procure that each Subcontractor shall, comply with all its obligations in respect of the Transferring Contractor Employees arising under the Employment Regulations in respect of the period up to (and including) the Service Transfer Date and shall perform and discharge, and procure that each Subcontractor shall perform and discharge, all its obligations in respect of all the Transferring Contractor Employees arising in respect of the period up to (and including) the Service Transfer Date (including the payment of all remuneration, benefits, entitlements and outgoings, all wages, accrued but untaken holiday pay, bonuses, commissions, payments of PAYE, national insurance contributions and pension contributions which in any case are attributable in whole or in part to the period ending on (and including) the Service Transfer Date) and any necessary apportionments in respect of any periodic payments shall be made between: (i) the Contractor and/or the Subcontractor (as appropriate); and (ii) the Replacement Contractor and/or Replacement Subcontractor.

### Subject to paragraph 1.2.4 of Part D of this Contract Schedule I (Staff Transfer), the Contractor shall indemnify the Employer and/or the Replacement Contractor and/or any Replacement Subcontractor against any Employee Liabilities in respect of any Transferring Contractor Employee (or, where applicable any employee representative as defined in the Employment Regulations) arising from or as a result of:

#### any act or omission of the Contractor or any Subcontractor whether occurring before, on or after the Service Transfer Date;

#### the breach or non-observance by the Contractor or any Subcontractor occurring on or before the Service Transfer Date of:

##### any collective agreement applicable to the Transferring Contractor Employees; and/or

##### any other custom or practice with a trade union or staff association in respect of any Transferring Contractor Employees which the Contractor or any Subcontractor is contractually bound to honour;

#### any claim by any trade union or other body or person representing any Transferring Contractor Employees arising from or connected with any failure by the Contractor or a Subcontractor to comply with any legal obligation to such trade union, body or person arising on or before the Service Transfer Date;

#### any proceeding, claim or demand by HMRC or other statutory authority in respect of any financial obligation including, but not limited to, PAYE and primary and secondary national insurance contributions:

##### in relation to any Transferring Contractor Employee, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising on and before the Service Transfer Date; and

##### in relation to any employee who is not a Transferring Contractor Employee, and in respect of whom it is later alleged or determined that the Employment Regulations applied so as to transfer his/her employment from the Contractor to the Employer and/or Replacement Contractor and/or any Replacement Subcontractor, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising on or before the Service Transfer Date;

#### a failure of the Contractor or any Subcontractor to discharge or procure the discharge of all wages, salaries and all other benefits and all PAYE tax deductions and national insurance contributions relating to the Transferring Contractor Employees in respect of the period up to (and including) the Service Transfer Date);

#### any claim made by or in respect of any person employed or formerly employed by the Contractor or any Subcontractor other than a Transferring Contractor Employee for whom it is alleged the Employer and/or the Replacement Contractor and/or any Replacement Subcontractor may be liable by virtue of this contract and/or the Employment Regulations and/or the Acquired Rights Directive; and

#### any claim made by or in respect of a Transferring Contractor Employee or any appropriate employee representative (as defined in the Employment Regulations) of any Transferring Contractor Employee relating to any act or omission of the Contractor or any Subcontractor in relation to its obligations under regulation 13 of the Employment Regulations, except to the extent that the liability arises from the failure by the Employer and/or Replacement Contractor to comply with regulation 13(4) of the Employment Regulations.

### The indemnities in paragraph 1.2.3 of Part D of this Contract Schedule I (Staff Transfer) shall not apply to the extent that the Employee Liabilities arise or are attributable to an act or omission of the Replacement Contractor and/or any Replacement Subcontractor whether occurring or having its origin before, on or after the Service Transfer Date, including any Employee Liabilities:

#### arising out of the resignation of any Transferring Contractor Employee before the Service Transfer Date on account of substantial detrimental changes to his/her working conditions proposed by the Replacement Contractor and/or any Replacement Subcontractor to occur in the period on or after the Service Transfer Date); or

#### arising from the Replacement Contractor’s failure, and/or Replacement Subcontractor’s failure, to comply with its obligations under the Employment Regulations.

### If any person who is not a Transferring Contractor Employee claims, or it is determined in relation to any person who is not a Transferring Contractor Employee, that his/her contract of employment has been transferred from the Contractor or any Subcontractor to the Replacement Contractor and/or Replacement Subcontractor pursuant to the Employment Regulations or the Acquired Rights Directive, then:

#### the Employer shall procure that the Replacement Contractor shall, or any Replacement Subcontractor shall, within five Working Days of becoming aware of that fact, give notice in writing to the Contractor; and

#### the Contractor may offer (or may procure that a Subcontractor may offer) employment to such person within fifteen Working Days of the notification by the Replacement Contractor and/or any and/or Replacement Subcontractor or take such other reasonable steps as it considers appropriate to deal with the matter provided always that such steps are in compliance with the law of the contract.

### If such offer is accepted, or if the situation has otherwise been resolved by the Contractor or a Subcontractor, the Employer shall procure that the Replacement Contractor shall, or procure that the Replacement Subcontractor shall, immediately release or procure the release of the person from his/her employment or alleged employment.

### If after the fifteen Working Days period specified in paragraph 1.2.5.2  of Part D of this Contract Schedule I (Staff Transfer) has elapsed:

#### no such offer of employment has been made;

#### such offer has been made but not accepted; or

#### the situation has not otherwise been resolved;

the Employer shall advise the Replacement Contractor and/or Replacement Subcontractor, as appropriate that it may within five Working Days give notice to terminate the employment or alleged employment of such person.

### Subject to the Replacement Contractor and/or Replacement Subcontractor acting in accordance with the provisions of paragraphs 1.2.5 to 1.2.7 of Part D of this Contract Schedule I (Staff Transfer) and in accordance with all applicable proper employment procedures set out in the law of the contract, the Contractor shall indemnify the Replacement Contractor and/or Replacement Subcontractor against all Employee Liabilities arising out of the termination pursuant to the provisions of paragraph 1.1.7 of Part D of this Contract Schedule I (Staff Transfer) provided that the Replacement Contractor takes, or shall procure that the Replacement Subcontractor takes, all reasonable steps to minimise any such Employee Liabilities.

### The indemnity in paragraph 1.2.8 of Part D of this Contract Schedule I (Staff Transfer):

#### shall not apply to:

##### any claim for

###### discrimination, including on the grounds of sex, race, disability, age, gender reassignment, marriage or civil partnership, pregnancy and maternity or sexual orientation, religion or belief; or

###### equal pay or compensation for less favourable treatment of part-time workers or fixed-term employees,

in any case in relation to any alleged act or omission of the Replacement Contractor and/or Replacement Subcontractor; or

##### any claim that the termination of employment was unfair because the Replacement Contractor and/or Replacement Subcontractor neglected to follow a fair dismissal procedure; and

#### shall apply only where the notification referred to in paragraph 1.2.5.1 of Part D of this Contract Schedule I (Staff Transfer) is made by the Replacement Contractor and/or Replacement Subcontractor to the Contractor within six (6) months of the Service Transfer Date.

### If any such person as is described in paragraph 1.2.5 of Part D of this Contract Schedule I (Staff Transfer) is neither re-employed by the Contractor or any Subcontractor nor dismissed by the Replacement Contractor and/or Replacement Subcontractor within the time scales set out in paragraphs 1.2.5 to 1.2.7 of Part D of this Contract Schedule I (Staff Transfer), such person shall be treated as a Transferring Contractor Employee and the Replacement Contractor and/or Replacement Subcontractor shall comply with such obligations as may be imposed upon it under the law of the contract.

### The Contractor shall comply, and shall procure that each Subcontractor shall comply, with all its obligations under the Employment Regulations and shall perform and discharge, and shall procure that each Subcontractor shall perform and discharge, all its obligations in respect of the Transferring Contractor Employees up to (but not including) the Service Transfer Date (including the payment of all remuneration, benefits, entitlements and outgoings, all wages, accrued but untaken holiday pay, bonuses, commissions, payments of PAYE, national insurance contributions and pension contributions which in any case are attributable in whole or in part in respect of the period up to (and including) the Service Transfer Date) and any necessary apportionments in respect of any periodic payments shall be made between:

#### the Contractor and/or any Subcontractor; and

#### the Replacement Contractor and/or the Replacement Subcontractor.

### The Contractor shall, and shall procure that each Subcontractor shall, promptly provide to the Employer and any Replacement Contractor and/or Replacement Subcontractor, in writing such information as is necessary to enable the Employer, the Replacement Contractor and/or Replacement Subcontractor to carry out their respective duties under regulation 13 of the Employment Regulations. The Employer shall procure that the Replacement Contractor and/or Replacement Subcontractor shall promptly provide to the Contractor and each Subcontractor in writing such information as is necessary to enable the Contractor and each Subcontractor to carry out their respective duties under regulation 13 of the Employment Regulations.

### Subject to paragraph 1.2.14 of Part D of this Contract Schedule I (Staff Transfer), the Employer shall procure that the Replacement Contractor indemnifies the Contractor on its own behalf and on behalf of any Replacement Subcontractor and its sub-contractors against any Employee Liabilities in respect of each Transferring Contractor Employee (or, where applicable any employee representative (as defined in the Employment Regulations) of any Transferring Contractor Employee) arising from or as a result of:

#### any act or omission of the Replacement Contractor and/or Replacement Subcontractor;

#### the breach or non-observance by the Replacement Contractor and/or Replacement Subcontractor on or after the Service Transfer Date of:

##### any collective agreement applicable to the Transferring Contractor Employees; and/or

##### any custom or practice in respect of any Transferring Contractor Employees which the Replacement Contractor and/or Replacement Subcontractor is contractually bound to honour;

#### any claim by any trade union or other body or person representing any Transferring Contractor Employees arising from or connected with any failure by the Replacement Contractor and/or Replacement Subcontractor to comply with any legal obligation to such trade union, body or person arising on or after the Relevant Transfer Date;

#### any proposal by the Replacement Contractor and/or Replacement Subcontractor to change the terms and conditions of employment or working conditions of any Transferring Contractor Employees on or after their transfer to the Replacement Contractor or Replacement Subcontractor (as the case may be) on the Relevant Transfer Date, or to change the terms and conditions of employment or working conditions of any person who would have been a Transferring Contractor Employee but for their resignation (or decision to treat their employment as terminated under regulation 4(9) of the Employment Regulations) before the Relevant Transfer Date as a result of or for a reason connected to such proposed changes;

#### any statement communicated to or action undertaken by the Replacement Contractor or Replacement Subcontractor to, or in respect of, any Transferring Contractor Employee on or before the Relevant Transfer Date regarding the Relevant Transfer which has not been agreed in advance with the Contractor in writing;

#### any proceeding, claim or demand by HMRC or other statutory authority in respect of any financial obligation including, but not limited to, PAYE and primary and secondary national insurance contributions:

##### in relation to any Transferring Contractor Employee, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising after the Service Transfer Date; and

##### in relation to any employee who is not a Transferring Contractor Employee, and in respect of whom it is later alleged or determined that the Employment Regulations applied so as to transfer his/her employment from the Contractor or Subcontractor, to the Replacement Contractor or Replacement Subcontractor to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising after the Service Transfer Date;

#### a failure of the Replacement Contractor or Replacement Subcontractor to discharge or procure the discharge of all wages, salaries and all other benefits and all PAYE tax deductions and national insurance contributions relating to the Transferring Contractor Employees in respect of the period from (and including) the Service Transfer Date; and

#### any claim made by or in respect of a Transferring Contractor Employee or any appropriate employee representative (as defined in the Employment Regulations) of any Transferring Contractor Employee relating to any act or omission of the Replacement Contractor or Replacement Subcontractor in relation to obligations under regulation 13 of the Employment Regulations.

### The indemnities in paragraph 1.2.3 of Part D of this Contract Schedule I (Staff Transfer) shall not apply to the extent that the Employee Liabilities arise or are attributable to an act or omission of the Contractor and/or any Subcontractor (as applicable) whether occurring or having its origin before, on or after the Relevant Transfer Date, including any Employee Liabilities arising from the failure by the Contractor and/or any Subcontractor (as applicable) to comply with its obligations under the Employment Regulations.

ANNEX 1: PENSIONS

The provisions of this Annex shall apply in respect of the Transferring Employees who transfer from the Employer to the Contractor.

## DEFINITIONS

### In this Annex the following definitions shall apply:

| "Admission Agreement" | - means an agreement to be entered into by which the Contractor agrees to participate in the Schemes as amended from time to time; |
| --- | --- |
| "Eligible Employee" | - means any Fair Deal Employee who at the relevant time is an eligible employee as defined in the Admission Agreement;; |
| "Fair Deal Employees" | - means those Transferring Employer Employees who are on the Relevant Transfer Date entitled to the protection of New Fair Deal and any Transferring Former Contractor Employees who originally transferred pursuant to a Relevant Transfer under the Employment Regulations (or the predecessor legislation to the Employment Regulations), from employment with a public sector employer and who were once eligible to participate in the Schemes and who at the Relevant Transfer Date become entitled to the protection of New Fair Deal; and |
| "Schemes" | - means the Principal Civil Service Pension Scheme available to employees of the civil service and employees of bodies under the Superannuation Act 1972, as governed by rules adopted by Parliament; the Partnership Pension Account and its (i) Ill health Benefits Scheme and (ii) Death Benefits Scheme; the Civil Service Additional Voluntary Contribution Scheme; and the 2015 New Scheme (with effect from a date to be notified to the Contractor by the Minister for the Cabinet Office); |

## Participation

### The Contractor undertakes to enter into the Admission Agreement.

### The Contractor and the Employer undertake to do all such things and execute any documents (including the Admission Agreement) as may be required to enable the Contractor to participate in the Schemes in respect of the Fair Deal Employees.

### The Contractor shall bear its own costs and all costs that the Employer reasonably incurs in connection with the negotiation, preparation and execution of documents to facilitate the Contractor participating in the Schemes.

## Future Service Benefits

### The Contractor shall (or in the event that Part B applies and staff have already been readmitted to the Schemes) procure  that the Fair Deal Employees shall be either automatically enrolled in or offered continued membership of the Schemes that they currently contribute to or were eligible to join immediately prior to the Relevant Transfer Date and the Contractor shall procure that the Fair Deal Employees shall continue to accrue or accrue benefits in accordance with the provisions governing the relevant section of the Schemes for service from (and including) the Relevant Transfer Date.

### The Contractor undertakes that should it cease to participate in the Schemes for whatever reason at a time when it has Eligible Employees, that it will, at no extra cost to the Employer, provide to any Fair Deal Employee who immediately prior to such cessation remained an Eligible Employee with access to an occupational pension scheme certified by the Government Actuary’s Department or any actuary nominated by the Employer in accordance with relevant guidance produced by the Government Actuary’s Department as providing benefits which are broadly comparable to those provided by the Schemes at the relevant date.

### The parties acknowledge that the Civil Service Compensation Scheme and the Civil Service Injury Benefit Scheme (established pursuant to section 1 of the Superannuation Act 1972) are not covered by the protection of New Fair Deal.

### In respect of Part B of this Contract Schedule I (Staff Transfer) only, if the Contractor is rejoining the Schemes for the first time, the Employer shall procure that the Fair Deal Employees shall be either admitted to or offered continued membership of the relevant section of the Schemes that they became eligible to join on the Relevant Transfer Date and shall continue to accrue or accrue benefits in accordance with the provisions governing the relevant section of the Schemes for service from (and including) the Relevant Transfer Date.

## Funding

### The Contractor undertakes to pay to the Schemes such amounts as are due under the Admission Agreement and shall deduct and pay to the Schemes such employee contributions as are required by the Schemes.

### The Contractor shall indemnify and keep indemnified the Employer on demand against any claim by, payment to, or loss incurred by the Schemes in respect of the failure to account to the Schemes for payments received and non-payment or the late payment of any sum payable by the Contractor to or in respect of the Schemes.

## Provision of Information

### The Contractor and the Employer respectively undertake to each other:

#### to provide all information which the other party may reasonably request concerning matters

##### referred to in this Annex and

##### set out in the Admission Agreement

and shall supply such information as expeditiously as possible; and

#### not to issue any announcements to the Fair Deal Employees prior to the Relevant Transfer Date concerning the matters stated in this Annex without the consent in writing of the other party (not to be unreasonably withheld or delayed).

## Indemnities

### The Contractor undertakes to the Employer to indemnify and keep indemnified the Employer on demand from and against all and any Losses whatsoever arising out of or in connection with any liability towards the Fair Deal Employees arising in respect of service on or after the Relevant Transfer Date which relate to the payment of benefits under an occupational pension scheme (within the meaning provided for in section 1 of the Pension Schemes Act 1993) or the Schemes.

## Employer Obligation

### The Contractor shall comply with the requirements of the Pensions Act 2008 and the Transfer of Employment (Pension Protection) Regulations 2005.

## Subsequent Transfers

### The Contractor shall:

#### not adversely affect pension rights accrued by any Fair Deal Employee in the period ending on the date of the relevant future transfer; and

#### provide all such co-operation and assistance as the Replacement Contractor and/or the Employer may reasonably require to enable the Replacement Contractor to participate in the Schemes in respect of any Eligible Employee and to give effect to any transfer of accrued rights required as part of participation under the New Fair Deal; and.

#### for the period either

##### after notice (for whatever reason) is given, in accordance with the other provisions of this contract, to terminate the contract or any part of the service; or

##### after the date which is two (2) years prior to the date of expiry of this contract,

ensure that no change is made to pension, retirement and death benefits provided for or in respect of any person who will transfer to the Replacement Contract or the Employer, no category of earnings which were not previously pensionable are made pensionable and the contributions (if any) payable by such employees are not reduced without (in any case) the prior approval of the Employer (such approval not to be unreasonably withheld).  Save that this sub-paragraph shall not apply to any change made as a consequence of participation in an Admission Agreement.

ANNEX 2: LIST OF NOTIFIED SUBCONTRACTORS

The following entities are Notified Sub-Contractors:

[REDACTED]

CONTRACT SCHEDULE J - SECURITY PROVISIONS

# CONTRACT SCHEDULE J - SECURITY PROVISIONS

## Definitions

For the purposes of this Contract Schedule J (Security Provisions) the following terms shall have the meanings given below:

| "Affiliates" | in relation to a body corporate, any other entity which directly or indirectly Controls, is Controlled by, or is under direct or indirect common Control with, that body corporate from time to time; |
| --- | --- |
| "Breach of Security" | in accordance with the Security Requirements and the Security Policy, the occurrence of: - any unauthorised access to or use of the service, the Employer Premises, the Sites, the Contractor System and/or any ICT, information or data (including the Confidential Information and the Employer Data) used by the Employer and/or the Contractor in connection with this contract; and/or - the loss and/or unauthorised disclosure of any information or data (including the Confidential Information and the Employer Data), including any copies of such information or data, used by the Employer and/or the Contractor in connection with this contract. |
| "Clearance" | means national security clearance and employment checks undertaken by and/or obtained from the Defence Vetting Agency; |
| "Commercially Sensitive Information" | the information agreed between the parties to be commercially sensitive (if any); |
| "Confidential Information" | the Employer's Confidential Information and/or the Contractor's Confidential Information; |
| "Contracting Body" | any Contracting Body as defined in Regulation 5(2) of the Public Contracts (Works, Service and Supply) (Amendment) Regulations 2000 other than the Employer. |
| "Contractor's Confidential Information" | any information, however it is conveyed, that relates to the business, affairs, developments, trade secrets, know-how, personnel and contractors of the Contractor, including IPRs, together with all information derived from the above, and any other information clearly designated as being confidential (whether or not it is marked as "confidential") or which ought reasonably to be considered to be confidential, including the Commercially Sensitive Information; |
| "Contractor Equipment" | the hardware, computer and telecoms devices and equipment supplied by the Contractor or its Subcontractors (but not hired, leased or loaned from the Employer) for the provision of the service; |
| "Contractor Software" | software which is proprietary to the Contractor, including software which is or will be used by the Contractor for the purposes of providing the service; |
| "Contractor System" | the information and communications technology system used by the Contractor in performing the service including the Software, the Contractor Equipment and related cabling (but excluding the Employer System); |
| "Control" | means that a person possesses, directly or indirectly, the power to direct or cause the direction of the management and policies of the other person (whether through the ownership of voting shares, by contract or otherwise) and "Controls" and "Controlled" shall be interpreted accordingly; |
| "Crown Body" | any department, office or agency of the Crown; |
| "Default" | any breach of the obligations of the relevant party (including but not limited to fundamental breach or breach of a fundamental term) or any other default, act, omission, negligence or statement of the relevant party, its employees, servants, agents or Sub contractors in connection with or in relation to the subject-matter of this contract and in respect of which such party is liable to the other; |
| "Dispute Resolution Procedure" | the dispute resolution procedure set out in this contract (if any) or as agreed between the parties; |
| "Employer Confidential Information" | all Personal Data and any information, however it is conveyed, that relates to the business, affairs, developments, trade secrets, know-how, personnel, and contractors of the Employer, including all IPRs, together with all information derived from any of the above, and any other information clearly designated as being confidential (whether or not it is marked "confidential") or which ought reasonably be considered to be confidential; |
| "Employer Premises" | means premises owned, controlled or occupied by the Employer or its Affiliates which are made available for use by the Contractor or its Subcontractors for provision of the service (or any of them) on the terms set out in this contract or any separate agreement or licence; |
| "Employer System" | the Employer's computing environment (consisting of hardware, software and/or telecommunications networks or equipment) used by the Employer or the Contractor in connection with this contract which is owned by or licensed to the Employer by a third party and which interfaces with the Contractor System or which is necessary for the Employer to receive the service; |
| "Environmental Information Regulations" | the Environmental Information Regulations 2004 together with any guidance and/or codes of practice issues by the Information Commissioner or relevant Government Department in relation to such regulations; |
| "FOIA" | the Freedom of Information Act 2000 and any subordinate legislation made under this Act from time to time together with any guidance and/or codes of practice issued by the Information Commissioner or relevant Government Department in relation to such legislation; |
| "Good Industry Practice" | the exercise of that degree of skill, care, prudence, efficiency, foresight and timeliness as would be expected from a leading company within the relevant industry or business sector; |
| "ICT" | information and communications technology; |
| "ICT Environment" | the Employer System and the Contractor System; |
| "Impact Assessment" | an assessment of a Change Request; |
| "Information" | has the meaning given under section 84 of the Freedom of Information Act 2000; |
| "Information Assets Register" | the register of information assets to be created and maintained by the Contractor throughout the service period as described in the contract (if any) or as otherwise agreed between the parties; |
| "Intellectual Property Rights" or "IPRs" | (a) copyright, rights related to or affording protection similar to copyright, rights in databases, patents and rights in inventions, semi-conductor topography rights, trade marks, rights in internet domain names and website addresses and other rights in trade names, designs, Know-How, trade secrets and other rights in Confidential Information; |
|  | (b) applications for registration, and the right to apply for registration, for any of the rights listed at (a) that are capable of being registered in any country or jurisdiction; and |
|  | (c) all other rights having equivalent or similar effect in any country or jurisdiction; |
| "ISMS" | the Information Security Management System as defined by ISO/IEC 27001. The scope of the ISMS will be as agreed by the parties and will directly reflect the scope of the service; |
| "Know-How" | all ideas, concepts, schemes, information, knowledge, techniques, methodology, and anything else in the nature of know how relating to the service but excluding know how already in the Contractor’s or the Employer’s possession before this contract; |
| "List x" | means, in relation to a Subcontractor, one who has been placed on List x in accordance with Ministry of Defence guidelines and procedures, due to that Sub contractor undertaking work on its premises marked as CONFIDENTIAL or above; |
| "Malicious Software" | any software program or code intended to destroy, interfere with, corrupt, or cause undesired effects on program files, data or other information, executable code or application software macros, whether or not its operation is immediate or delayed, and whether the malicious software is introduced wilfully, negligently or without knowledge of its existence; |
| "Process" | has the meaning given to it under the Data Protection Legislation but, for the purposes of this contract, it shall include both manual and automatic processing; |
| "Protectively Marked" | shall have the meaning as set out in the Security Policy Framework. |
| "Regulatory Bodies" | those government departments and regulatory, statutory and other entities, committees and bodies which, whether under statute, rules, regulations, codes of practice or otherwise, are entitled to regulate, investigate, or influence the matters dealt with in this contract or any other affairs of the Employer and "Regulatory Body" shall be construed accordingly; |
| "Request for Information" | a request for information or an apparent request under the Code of Practice on Access to Government Information, FOIA or the Environmental Information Regulations; |
| "Security Management Plan" | the Contractor's security plan prepared pursuant to paragraph 1.4.3 of Contract Schedule J (Security Provisions) an outline of which is set out in Appendix 1 of Contract Schedule J (Security Provisions); |
| "Security Policy Framework" | means the Cabinet Office Security Policy Framework (available from the Cabinet Office Security Policy Division); |
| "Security Requirements" | means the requirements in the contract relating to security of the provision of the service (if any) or such other requirements as the Employer may notify to the Contractor from time to time |
| "Security Tests" | shall have the meaning set out in paragraph 1.4.5.1 of this Contract Schedule J (Security Provisions); |
| "Service Levels" | the levels of service required to be provided, as prescribed in this contract (if any) or as otherwise agreed by the parties; |
| "Sites" | any premises from which the service are provided or from which the Contractor manages, organises or otherwise directs the provision or the use of the service or where any part of the Contractor System is situated or where any physical interface with the Employer System takes place; |
| "Software" | Specially Written Software, Contractor Software and Third Party Software; |
| "Specially Written Software" | any software created by the Contractor (or by a third party on behalf of the Contractor) specifically for the purposes of this contract; |
| "Staff Vetting Procedures" | the Employer's procedures and departmental policies for the vetting of personnel whose role will involve the handling of information of a sensitive or confidential nature or the handling of information which is subject to any relevant security measures, including, but not limited to, the provisions of the Official Secrets Act 1911 to 1989; |
| "Statement of Applicability" | shall have the meaning set out in ISO/IEC 27001 and as agreed by the parties during the procurement phase; |
| "Standards" | the British or international standards, Employer's internal policies and procedures, Government codes of practice and guidance together with any other specified policies or procedures referred to in this contract (if any) or as otherwise agreed by the parties; and |
| "Third Party Software" | software which is proprietary to any third party other than an Affiliate of the Contractor which is or will be used by the Contractor for the purposes of providing the service; |

## Introduction

### This Contract Schedule J (Security Provisions) covers:

#### principles of protective security to be applied in Providing the Service;

#### wider aspects of security relating to Providing the Service;

#### the development, implementation, operation, maintenance and continual improvement of an ISMS;

#### the creation and maintenance of the Security Management Plan;

#### audit and testing of ISMS compliance with the Security Requirements;

#### conformance to ISO/IEC 27001 (Information Security Requirements Specification) and ISO/IEC27002 (Information Security Code of Practice) and;

#### obligations in the event of actual, potential or attempted breaches of security.

## Principles of Security

### The Contractor acknowledges that the Employer places great emphasis on the confidentiality, integrity and availability of information and consequently on the security provided by the ISMS.

### The Contractor shall be responsible for the effective performance of the ISMS and shall at all times provide a level of security which:

#### is in accordance with Good Industry Practice, the law of the contract and this contract;

#### complies with the Security Policy;

#### complies with at least the minimum set of security measures and standards as determined by the Security Policy Framework (Tiers 1-4) available from the Cabinet Office Security Policy Division (COSPD);

#### meets any specific security threats to the ISMS; and

#### complies with ISO/IEC27001 and ISO/IEC27002;

#### complies with the Security Requirements; and

#### complies with the Employer’s ICT standards.

### The references to standards, guidance and policies set out in paragraph 1.3.2 of this Contract Schedule J (Security Provisions) shall be deemed to be references to such items as developed and updated and to any successor to or replacement for such standards, guidance and policies, from time to time.

### In the event of any inconsistency in the provisions of the above standards, guidance and policies, the Contractor gives an early warning to the Service Manager of such inconsistency immediately upon becoming aware of the same, and the Service Manager shall, as soon as practicable, advise the Contractor which provision the Contractor shall be required to comply with.

## ISMS and Security Management Plan

### Introduction:

#### The Contractor shall develop, implement, operate, maintain and continuously improve and maintain an ISMS which will, without prejudice to paragraph 1.3.2 of this Contract Schedule J (Security Provisions), be approved, by the Service Manager, tested in accordance with the provisions relating to testing as set out in the contract (if any) or as otherwise agreed between the parties, periodically updated and audited in accordance with ISO/IEC 27001.

#### The Contractor shall develop and maintain a Security Management Plan in accordance with this Contract Schedule J (Security Provisions) to apply during the service period.

#### The Contractor shall comply with its obligations set out in the Security Management Plan.

#### Both the ISMS and the Security Management Plan shall, unless otherwise specified by the Employer, aim to protect all aspects of the service and all processes associated with Providing the Service, including the Affected Property, the Contractor System and any ICT, information and data (including the Employer Confidential Information and the Employer Data) to the extent used by the Employer or the Contractor in connection with this contract.

### Development of the Security Management Plan:

#### Within sixty Working Days prior to the starting date and in accordance with paragraph 1.4.4 of this Contract Schedule J (Security Provisions), the Contractor will prepare and deliver to the Service Manager for approval a fully complete and up to date Security Management Plan which will be based on the draft Security Management Plan.  The format and content of the Security Management Plan shall be agreed between the Employer and the Contractor during the early stages of the Mobilisation Period.

#### If the Security Management Plan, or any subsequent revision to it in accordance with paragraph 1.4.4 of this Contract Schedule J (Security Provisions), is approved by the Service Manager it will be adopted immediately and will replace the previous version of the Security Management Plan at Appendix 2 of this Part 2 of this Contract Schedule J (Security Provisions).  If the Security Management Plan is not approved by the Service Manager the Contractor shall amend it within 10 day or such other period as the parties may agree in writing of a notice of non-approval from the Service Manager and re-submit to the Service Manager for approval. The parties will use all reasonable endeavours to ensure that the approval process takes as little time as possible and in any event no longer than fifteen Working Days (or such other period as the parties may agree in writing) from the date of its first submission to the Service Manager.  If the Service Manager does not approve the Security Management Plan following its resubmission, the matter will be resolved in accordance with the Dispute Resolution Procedure. No approval to be given by the Service Manager pursuant to this paragraph 1.4.2.2 of this Contract Schedule J (Security Provisions) may be unreasonably withheld or delayed. However any failure to approve the Security Management Plan on the grounds that it does not comply with the requirements set out in paragraph 1.4.3.4 of this Contract Schedule J (Security Provisions) shall be deemed to be reasonable.

### Content of the Security Management Plan:

#### The Security Management Plan will set out the security measures to be implemented and maintained by the Contractor in relation to all aspects of the service and all processes associated with Providing the Service and shall at all times comply with and specify security measures and procedures which are sufficient to ensure that the service comply with the provisions of this Contract Schedule J (Security Provisions) (including the principles set out in paragraph 1.3 of this Contract Schedule J (Security Provisions));

#### The Security Management Plan (including the draft version) should also set out the plans for transiting all security arrangements and responsibilities from those in place at the Contract Date to those incorporated in the Contractor’s ISMS at the date notified by the Service Manager to the Contractor for the Contractor to meet the full obligations of the Security Requirements.

#### The Security Management Plan will be structured in accordance with ISO/IEC27001 and ISO/IEC27002, cross-referencing if necessary to other Contract Schedules of this Contract which cover specific areas included within that standard.

#### The Security Management Plan shall be written in plain English in language which is readily comprehensible to the staff of the Contractor and the Employer engaged in the service and shall only reference documents which are in the possession of the Employer or whose location is otherwise specified in this Contract Schedule J (Security Provisions).

### Amendment and Revision of the ISMS and Security Management Plan:

#### The ISMS and Security Management Plan will be fully reviewed and updated by the Contractor annually or from time to time to reflect:

##### emerging changes in Good Industry Practice;

##### any change or proposed change to the Contractor System, the service and/or associated processes;

##### any new perceived or changed security threats; and

##### any reasonable request by the Service Manager.

#### The Contractor will provide the Service Manager with the results of such reviews as soon as reasonably practicable after their completion and amend the ISMS and Security Management Plan at no additional cost to the Employer.  The results of the review should include, without limitation:

##### suggested improvements to the effectiveness of the ISMS;

##### updates to the risk assessments;

##### proposed modifications to the procedures and controls that effect information security to respond to events that may impact on the ISMS; and

##### suggested improvements in measuring the effectiveness of controls.

#### On receipt of the results of such reviews, the Service Manager will approve any amendments or revisions to the ISMS or Security Management Plan in accordance with the process set out at paragraph 1.4.2.2 of this Contract Schedule J (Security Provisions).

#### Any change or amendment which the Contractor proposes to make to the ISMS or Security Management Plan (as a result of a Service Manager’s request or change to the service or otherwise) shall be subject to the early warning procedure and shall not be implemented until approved in writing by the Service Manager.

### Testing

#### The Contractor shall conduct tests of the ISMS ("Security Tests") on an annual basis or as otherwise agreed by the parties.  The date, timing, content and conduct of such Security Tests shall be agreed in advance with the Service Manager.

#### The Service Manager shall be entitled to witness the conduct of the Security Tests. The Contractor shall provide the Service Manager with the results of such tests (in a form approved by the Employer in advance) as soon as practicable after completion of each Security Test.

#### Without prejudice to any other right of audit or access granted to the Employer pursuant to this contract, the Service Manager and/or its authorised representatives shall be entitled, at any time and without giving notice to the Contractor, to carry out such tests (including penetration tests) as it may deem necessary in relation to the ISMS and the Contractor's compliance with the ISMS and the Security Management Plan. The Service Manager may notify the Contractor of the results of such tests after completion of each such test.  Security Tests shall be designed and implemented so as to minimise the impact on the delivery of the service.  If such tests adversely affect the Contractor’s ability to deliver the service to the agreed Service Levels, the Contractor shall be granted relief against any resultant under-performance for the period of the tests.

#### Where any Security Test carried out pursuant to paragraphs 1.4.5.2 or 1.4.5.3 of this Contract Schedule J (Security Provisions) reveals any actual or potential Breach of Security, the Contractor shall promptly notify the Service Manager of any changes to the ISMS and to the Security Management Plan (and the implementation thereof) which the Contractor proposes to make in order to correct such failure or weakness. Subject to the Service Manager's approval in accordance with paragraph 1.4.1.1 of this Contract Schedule J (Security Provisions), the Contractor shall implement such changes to the ISMS and the Security Management Plan in accordance with the timetable agreed with the Service Manager or, otherwise, as soon as reasonably possible.  For the avoidance of doubt, where the change to the ISMS or Security Management Plan to address a non-compliance with the Security Policy or Security Requirements the change to the ISMS or Security Management Plan shall be at no cost to the Employer.

## Compliance with ISO/IEC 27001

### Unless otherwise agreed by the parties, the Contractor shall obtain independent certification of the ISMS to ISO/IEC 27001 within 12 months of the Contract Date and shall maintain such certification for the duration of the contract.

### In the event that paragraph 1.5.1 of this Contract Schedule J (Security Provisions) above applies, if certain parts of the ISMS do not conform to Good Industry Practice, or controls as described in ISO/IEC 27002 are not consistent with the Security Policy, and, as a result, the Contractor reasonably believes that it is not compliant with ISO/IEC 27001, the Contractor shall promptly notify the Service Manager of this and the Employer in its absolute discretion may waive the requirement for certification in respect of the relevant parts.

### The Service Manager shall be entitled to carry out such regular security audits as may be required and in accordance with Good Industry Practice, in order to ensure that the ISMS maintains compliance with the principles and practices of ISO 27001.

### If, on the basis of evidence provided by such audits, it is the Service Manager's reasonable opinion that compliance with the principles and practices of ISO/IEC 27001 is not being achieved by the Contractor, then the Service Manager shall notify the Contractor of the same and give the Contractor a reasonable time (having regard to the extent and criticality of any non-compliance and any other relevant circumstances) to become compliant with the principles and practices of ISO/IEC 27001.  If the Contractor does not become compliant within the required time then the Service Manager has the right to obtain an independent audit against these standards in whole or in part.

### If, as a result of any such independent audit as described in paragraph 1.5.4 of this Contract Schedule J (Security Provisions) the Contractor is found to be non-compliant with the principles and practices of ISO/IEC 27001 then the Contractor shall, at its own expense, undertake those actions required in order to achieve the necessary compliance and shall reimburse in full the costs incurred by the Employer in obtaining such audit.

## Breach of Security

### Either party shall give an early warning to the other in accordance with the agreed security incident management process as defined by the ISMS upon becoming aware of any Breach of Security or any potential or attempted Breach of Security.

### Without prejudice to the security incident management process, upon becoming aware of any of the circumstances referred to in paragraph 1.6.1 of this Contract Schedule J (Security Provisions), the Contractor shall:

#### immediately take all reasonable steps necessary to:

##### remedy such breach or protect the integrity of the ISMS against any such potential or attempted breach or threat; and

##### prevent an equivalent breach in the future.

#### such steps shall include any action or changes reasonably required by the Service Manager; and

#### as soon as reasonably practicable provide to the Service Manager full details (using such reporting mechanism as defined by the ISMS) of the Breach of Security or the potential or attempted Breach of Security.

ANNEX 1 – Security Policy

The DWP Security Code of Conduct focuses on four main polices:

Acceptable Use Policy (AUP)

Summarises individual’s responsibilities for protecting DWP’s information, equipment and premises. This replaces the Electronic Media Policy from 12 September 2016.

Information Security Policy

Sets out at a high level how DWP protects its information and services.

Physical Security Policy

Compiles existing guidance on how to protect our colleagues, premises and equipment.

Continuity & Resilience Policy

Defines responsibilities relating to business continuity planning.

ANNEX 2 – Security Management Plan

The Security Management Plan developed and agreed by the Parties during the Mobilisation Period.

CONTRACT SCHEDULE K - MANAGEMENT INFORMATION

# contract schedule K - MANAGEMENT and PERFORMANCE INFORMATION

## The Contractor shall provide Monthly comprehensive Management Information statistics and trend analysis in relation to all aspects of the Services, including but not limited to:

### Inbound volume by type and region;

### Complete Service Requests by inbound channel;

### Average and maximum call waiting times;

### Average inbound call duration;

### Volume of duplicate Service Requests;

### Total outbound calls;

### Benchmarking; and

### Volume of requests originated by the Contractor.

## The Management Information to be reported on and the format in which the Management Information shall be reported shall be agreed between the Employer and the Contractor prior to the starting date.

## The Contractor must submits the following management information to the Employer on a monthly basis:

### as agreed during the Mobilisation Period.

CONTRACT SCHEDULE L - OPERATIONAL KEY PERFORMANCE INDICATORS

# contract schedule l - OPERATIONAL KEY PERFORMANCE INDICATORS

## This Contract Schedule sets out the Employer’s specific KPIs and weightings

## The documents that are included in this Contract Schedule L (Operational Key Performance Indicators) – Service Information are as follows:

| Document Name | Original ITT Document Reference | Document |
| --- | --- | --- |
| Schedule L – Annex 1 – DWP Key Performance Indicators | Attachment 3 – Service Information - Annex C -Key Performance Indicators v2. | Please see Schedule D Attachments zip folder |
| Schedule L – Annex 2 – DWP Key Performance Indicators Appendix 1 | Attachment 3 – Service Information – Annex C – Appendix 1 v2. | Please see Schedule D Attachments zip folder |

# CONTRACT SCHEDULE M - NOT USED

CONTRACT SCHEDULE N

PRICES FOR TASK ORDERS

# CONTRACT SCHEDULE N – Prices For Task Orders

## Introduction

### This Contract Schedule N (Prices for Task Orders) prescribes the procedure, calculations and rates to be used   by the Service Manager and Contractor when assessing the Prices for Task Orders. Works described in this Contract Schedule N (Prices for Task Orders) are instructed as Task Orders and are not compensation events.

### The following definitions shall apply to this Contract Schedule N (Prices for Task Orders):

#### Billable Works mean Works that become billable due to falling into the exclusions identified in paragraph 1.2.6 of this Contract Schedule N (Prices for Task Orders) or exceeding the Comprehensive Liability Threshold.

#### Business Critical Events means the events set out in Contract Schedule A (Data Part One – Data Provided by the Employer), or an event which relates to the immediate security or health and safety of an Affected Property and mitigation of Business Continuity and Disaster Recovery risks.

#### Comprehensive Liability Threshold means the value set out in Contract Schedule A (Data Part One – Data Provided by the Employer).

#### Project Management Percentage Uplift means those rates set out in Contract Schedule E (The Price List).

#### Resource Rates means those rates set out as such in the Price List.

#### Tier One New Works means works with a total estimated value range as set out in Contract Schedule A (Data Part One – Data Provided by the Employer).

#### Tier Two New Works means works with a total estimated value range as set out in Contract Schedule A (Data Part One – Data Provided by the Employer).

#### Tier Three New Works means works with a total estimated value range as set out in Contract Schedule A (Data Part One – Data Provided by the Employer).

#### Tier Four New Works means works with a total estimated value range as set out in Contract Schedule A, (Data Part One – Data Provided by the Employer).

## Commercial Requirements

### New Works

#### New Works shall all be authorised in accordance with Framework Schedule 2 Part A Annex 2 (New Works and Approvals Process). New Works may be required by the Employer:

#### The Employer may require these New Works:

##### to be managed and executed by the Contractor;

##### to be managed by any third party and executed by the Contractor;

##### to be managed by the Contractor and executed by suppliers under the Framework (other than the Contractor); or

##### to be managed by the Contractor and executed by any third party.

#### Any quotation for New Works shall breakdown the costs in the categories below (in addition to any other applicable cost category);

##### labour;

##### parts;

##### replacement Assets;

##### materials;

##### profit and overheads; and

##### Project Management Percentage Uplift (where applicable).

### Quotation and Tenders for New Works

#### Where the Service Manager gives instructions to the Contractor to manage and/or execute New Works of a certain value (value to be determined at Further Competition) the following shall apply:

##### Tier One New Works shall be managed and executed by the Contractor and valued in accordance with the rates set out in the agreed Resource Rates. The Contractor shall provide the Service Manager with an estimate of costs and shall not commence any Tier One New Works until approval has been granted by the Employer to proceed to completion.

##### Tier Two New Works shall be managed and executed by the Contractor. Where instructed by the Service Manager, the Contractor shall obtain three written quotations. The Contractor shall not commence any Tier Two New Works until approval has been granted by the Service Manager to proceed to completion.

##### Tier Three New Works shall be managed and executed by the Contractor.  Where instructed by the Service Manager, the Contractor shall obtain three formal tenders under the Contractor’s defined procurement process. The Contractor shall not commence any Tier Three New Works until approval has been granted by the Service Manager to proceed to completion.

##### Tier Four New Works shall be managed and executed by the Contractor. Where instructed by the Service Manager, the Contractor shall obtain five formal tenders under the Contractor’s defined procurement process. The Contractor shall not commence any Tier Four New Works until approval has been granted by the Service Manager to proceed to completion.

##### The Contractor shall seek approval from the Service Manager prior to proceeding on any Billable Works with the exception of

###### Billable Works up to the value  specified in the Contract Schedule A (Data Part One – Data Provided by the Employer); or

###### New Works required as a consequence of a Business Critical Event.

##### The Employer shall not unreasonably withhold approval of values; however the Contractor shall retrospectively follow the above defined processes during the next Working Day.

##### Where New Works arise as a result of any

###### Reactive Maintenance Works where the costs exceed the Comprehensive Liability Threshold,

###### Works that are Small Works, or

###### Works Arising from Planned Maintenance

##### the New Works shall not proceed until an instruction is received from the Service Manager in writing or via the CAFM System.

### Projects

#### The Service Manager may decide that the New Works should be allocated a specific resource dedicated to providing a project management service, i.e. that the New Works are a Project.

#### If the Service Manager does not specify this requirement at the initiation of a New Works request, the Contractor may provide a quotation which includes this. However acceptance of this service must be approved in advance by the Service Manager.

#### This Project Management Percentage Uplift will be in addition to any costs for other professional services related to the delivery of the Project, for example architects or professional space planning services. However this will not apply to the services of a project or programme management discipline (for example, CDM co-ordinator). Such costs would be expected to be borne within the Project Management Percentage Uplift.

#### The Project Management Percentage Uplift shall always be applied to the value of the Project prior to any other uplift, for example profit and overheads

#### The Contractor shall provide evidence of the resource allocation to be provided in discharging this service at the time of quotation or tender and this must be agreed as acceptable by the Employer prior to any works commencing.

##### This shall be evidenced clearly in the quotation for works, and shall include as a minimum:

###### Resource / trade rates to be applied;

###### Number of hours activity expected;

###### Any travel or other expenses expected to be incurred; and

###### Any additional resources required to discharge the service.

#### Where the Contractor cannot demonstrate that the entire resource indicated above has been delivered whilst discharging the works, the Employer reserves the right to withhold a proportion of or the whole project management fee as deemed appropriate. The Service Manager will be the final arbiter in such circumstances and it is for the Contractor to demonstrate that this Project has been delivered as expected to the levels or resource time quoted for.

### Not Used

### Comprehensive Liability Threshold

#### The Contractor shall note that with the exception of emergencies or Business Critical Events, no activity with a value in excess of the agreed Comprehensive Liability Threshold shall be undertaken without a Task Order instructed via the Service Manager

#### Where costs of Reactive Maintenance exceed the Comprehensive Liability Threshold, only the cost above this value shall be billed to the Employer through the approval process as detailed in Framework Schedule 2 Part A Annex 2 (New Works and Approvals Process).

#### The Contractor shall supply and install all parts associated with Reactive Maintenance at its own cost. The Contractor shall note that for the avoidance of doubt, that this requirement includes the replacement of entire Assets as well as component part of Assets where replacement is deemed appropriate.

#### The Contractor shall maximise the benefits of its own buying power supply agreements to offer the most advantageous commercial position to the Employer to ensure value for money. Any negotiated discounts applied against current trade price levels shall be passed to the Employer in full. Where appropriate the Contractor shall utilise the Employer’s Contractor parts agreements, where any such agreements exist.

#### The Contractor shall source parts at the most cost effective terms and in recognition of quality and delivery time requirements. The Contractor and the Employer shall agree in advance the use of refurbished parts where they are deemed to be cost beneficial without any loss of service or as required in order to achieve required return to full operational service.

#### In the event of emergencies or Business Critical Events, the Contractor may proceed with remedial action without prior approval from the Employer. These events shall be defined as Business Critical works. The Contractor shall seek formal approval from the Employer by email and/or telephone as soon as is operationally possible, and shall keep the Employer advised at all times on the technical and financial status of the task. The Employer shall not unreasonably withhold approval of values; however the Contractor shall retrospectively follow the above defined processes during the next Day.

### Hard FM General Requirements and Exclusions

#### Where works fall into the following categories, they are exclusions to the Lump Sum Price and charges will be subject to review and agreement between the Contractor and the Employer during Monthly contract performance meetings. Where charges apply, they will be considered via the New Works and Approvals process. This will include but not be limited to:

##### Equipment Beyond Economic Repair;

##### Misuse of an Asset and/or abuse of an Asset where this can be proven by the Contractor;

##### Damage or failure if due to continued use by the Employer or Building User after fault has been diagnosed and the Contractor has advised the Employer not to use the Asset;

##### The Building User not following the Employer or manufacturer’s operating procedural Standards;

##### Other unapproved Contractors repairing Assets;

##### Water or cleaning fluid damage due to incorrect cleaning procedures by Building Users;

##### Damage or failure due to electrical supplies being interrupted or altered by others;

##### Access denied to the Contractor where access had been agreed and prearranged;

##### Employer specifies a Compensation Event;

##### Fire, leaks, act of god, storm damage, floods or similar force majeure; unless caused by an act or failure of the Contractor;

##### New Works;

##### That part of the cost of the Reactive Maintenance Services for an event which exceeds the Comprehensive Liability Threshold;

##### Operator error by a Building User, where this can be proven by the Contractor.

#### The above listed works include Works Arising from Planned Maintenance.

#### A schedule of works arising from events listed in paragraph 1.2.6.1 of this Contract Schedule N (Prices for Task Orders) shall be provided to the Employer on a monthly basis and payment will be made through the defined approval process as agreed between the Employer and the Contractor.

CONTRACT SCHEDULE O - PAYMENT MECHANISM

# CONTRACT SCHEDULE O – payment mechanism

- Definitions

| - Adjustment Date | - the date at which indexation is to be applied on each anniversary of the starting date. The first Adjustment Date is stated in Contract Schedule A (Contract Data Part One – Data Provided by the Employer). Subsequent Adjustment Dates are on each anniversary of the first Adjustment Date. |
| --- | --- |
| - Contract Day | - a calendar day during the service period. |
| - Contract Month(n) | - a calendar month during the service period, referred to as “n”. |
| - Contract Year | - each annual period during the service period, starting on the starting date, and each anniversary thereof. |
| - Indexed Monthly Payment | - is an amount due which forms part of the Monthly Payment and is calculated in accordance with the formula for the Indexed Monthly Payment identified in this Contract Schedule O (Payment Mechanism). |
| - Monthly Disbursement | - is the amount of disbursements, if any, paid by the Contractor on behalf of the Employer (excluding any VAT) within the Previous Contract Month “n-1” and which are identified within the Service Information as a disbursement that the Contractor may reclaim from the Employer for reimbursement. |
| - Monthly Payment | - is the amount due at each assessment date calculated in accordance with this Contract Schedule O (Payment Mechanism). |
| - Payment Index | - is the index identified in Contract Schedule A (Contract Data Part One – Data Provided by the Employer). |
| - Previous Contract Month(n-1) | - is the calendar month, referred to as “n-1” during the service period immediately prior to the relevant Contract Month “n”. |
| - Monthly Total Value at Risk | - is 4% of the sum of the Indexed Monthly Payment and Un-Indexed Monthly Payment of the relevant Contract Month. |
| - Un-Indexed Monthly Payment | - is an amount due which forms part of the Monthly Payment and which is calculated differently depending on whether the relevant Monthly Payment is before or after the first Adjustment Date. The Un-Indexed Monthly Payment is calculated as follows: - a) Before the first Adjustment Date it is: One twelfth (1/12) of the total of the Prices (excluding adjustments for compensation events) identified in the Price List for the relevant Contract Year plus the cost of compensation events falling due for payment within the relevant Contract Month - or - b) After the first Adjustment Date: The cost of compensation events for the relevant Contract Month which: - fall due for payment within the relevant Contract Month; and - have been assessed by the Service Manager after the last Adjustment Date. |

- CALCULATION OF THE MONTHLY PAYMENT

  - The Monthly Payment, MPn, in respect of a Contract Month “n” shall be calculated in accordance with the following formula:

(1)

- where:

| - MPn | - is the Monthly Payment to be determined in respect of the Contract Month “n”; |
| --- | --- |
| - IMPn | - is the Indexed Monthly Payment for Contract Month “n”; |
| - UMPn | - is the Un-indexed Monthly Payment for Contract Month “n”; |
| - MDn-1 | - is the Monthly Disbursement evidenced by invoices; |
| - TO n-1 | - is the total of the prices for Tasks which have reached Task Completion during the Previous Contract Month; and |
| - PDn-1 | - is the performance deduction in respect of the Previous Contract Month for failure against the KPIs in accordance with clause X20 (Management and Performance Information). |

- Monthly Payment at Final Contract Month

  - Equation (1) is superseded by equation (2) at final Contract Month:

- (2)

  - The terms are consistent with those given above.

- Monthly Payment following Final Contract Month

  - A balancing payment to reflect the performance deduction in the final Contract Month will be paid to, or deducted from, the sums due to the Contractor following the assessment of the Contractor’s performance in the final Contract Month and will reflect actual performance in the final month of the services period.

  - A balancing payment will be paid to the Contractor for Monthly Disbursement, and Tasks which have reached Task Completion within the final month of the services period.

CALCULATION OF THE INDEXED MONTHLY PAYMENT (IMPn)

  - The Indexed Monthly Payment (IMPn) in respect of a Contract Month “n” shall be calculated in accordance with the following formula:

(3)

- where:

| - CPIo | Is: a) for the first Adjustment Date, the Payment Index for the Contract Month commencing at the starting date; or b) for each subsequent Adjustment Date, the Payment Index for the Contract Month commencing at the previous Adjustment Date. |
| --- | --- |
| - CPIAD | - is the Payment Index for the Contract Month commencing on the relevant Adjustment Date. |
| - IMPADn-1 | - is the Indexed Monthly Payment for the Contract Month prior to the relevant Adjustment Date. If this is for the first Adjustment Date then this will be taken as zero (0). |
| - UMPADn-1 | - is the Un-Indexed Monthly Payment for the Contract Month prior to the Adjustment Date. |

  - If the index has not been published for the relevant Contract Month as required for this calculation then the last published value of the index available at the Adjustment Date shall be used.

CALCULATION OF THE PERFORMANCE DEDUCTION (PDn)

  - The monthly performance deductions shall be a maximum of the Monthly Total Value at Risk for the relevant Contract Month.

  - The monthly adjustment in relation to performance deduction for the Contract Month “n” (PDn) is the sum of the performance deductions for Month “n” for failure against the KPI for each aspect of performance in that month (PDKPIsn), calculated in accordance with the following formula:

(6)

  - PDKPIsn shall be determined in accordance with the following formula:

(7)

- where:

| - PDKPIsn | is the aggregate of the performance deductions for each of the KPI, against the KPI for each aspect of performance, for the Contract Month “n” |
| --- | --- |
| - KSDn | is the KPI Service Deduction for each KPI for the Contract Month. This Deduction is applied to both the Indexed Monthly Payment and Un-Indexed Monthly Payment for Contract Month “n” and is detailed in Contract Schedule L (Operational Key Performance Indicators) and the Performance Adjustment Schedule; and |
| - R | is the Ratchet applied individually to each KPI with repeated or frequent failure, this will either be 1, 1.5, 1.75 or 2 and determined in accordance with mechanism below. |

RATCHET

  - A ratchet will apply to the total value of KPI performance deductions for each aspect of performance for frequent or repeated failure of the KPI target (the “Ratchet”).

  - The Ratchet is applied to the KPI for each aspect of performance and shall only apply once the aspect of performance against that KPI falls below the target stated in the Performance Adjustment Schedule.

  - The Ratchet is applied to the deduction for the relevant Contract Month.  There are three levels of Ratchet, the application of which depends on frequency of repeated failures against the KPIs for the aspect of performance.

  - In the instance that either the aspect of performance has not experienced repeat or consecutive failure, or that the conditions for the ratchets outlined below are not applicable, the Ratchet will be taken to be one (1).

  - Ratchet for ‘Consecutive Failure’:

    - A repetition ratchet of 1.5 will be applied if any aspect of performance has failed the KPI for two (2) consecutive months the Ratchet will apply to the deduction for the second month.

    - A repetition ratchet of 1.75 will be applied if any aspect of performance has failed the KPI for three (3) consecutive months the Ratchet will apply to the deduction for the third month.

    - A repetition ratchet of 2 will be applied if any aspect of performance has failed the KPI for four (4) consecutive months the Ratchet will apply to the deduction for the fourth and every subsequent consecutive month.

  - Ratchet for ‘Failure over a 12 month period’:

    - If in any 12 month rolling period the KPI for an aspect of performance is failed three (3) times a Ratchet of 1.5 will be applied to the deduction for the month in which the third occurrence occurs.

    - If in any 12 month rolling period the KPI for a Service is failed four (4) or five (5) times a Ratchet of 1.75 will be applied to the deduction for the month in which the fourth and fifth occurrence occurs.

    - If in any 12 month rolling period the KPI for a service is failed more than six (6) times a Ratchet 2 will be applied to the deduction for the month in which the sixth occurrence and for every subsequent occurrence within the 12 month rolling period occurs.

  - In the instance that there is an occurrence of both a ‘Consecutive Failure’ and a ‘Failure over a 12-month period’ and more than one Ratchet would apply the deduction and Ratchet resulting in the highest deductions will be used.

- IMPACT OF KPIs ON THE CALCULATION OF SAVINGS PAYMENT

  - Subject to paragraph 3.4 of this Contract Schedule O (Payment Mechanism) and without prejudice to any other right or remedy available to the Employer, the Employer may reduce the value of the Contractor Savings Account by an amount calculated as follows:

| SPCY = | PDCY x 100 = %A ACSR - %A AVPD |
| --- | --- |
| SPCY = | the Savings Payment payable to the Contractor for the relevant Contract Year |
| PDCY = | the total payment deductions (expressed in pounds sterling) applied by the Employer during the course of the relevant Contract Year |
| AVPD = | the aggregate value (expressed in pounds sterling) of the Monthly Total at Risk for each Contract Month in the relevant Contract Year |
| %A = | the percentage adjustment to be applied to the ACSR |
| ACSR = | the aggregate savings in the Contractor Savings Account actually realised in the relevant Contract Year pursuant to each Gainshare Implementation Plan actually implemented in accordance with its terms by the Contractor in the relevant Contract Year before adjustment by %A |

  - Worked Example: if in a given Contract Year the Contractor incurs performance deductions equivalent to 50% of the aggregate value of the Monthly Total at Risk for each Contract Month in the relevant Contract Year then the Savings payable to the Contractor for that Contract Year will be reduced by 50%

  - Where:

    - the difference between ACSR and SPCY in a Contract Year is a positive number, this shall be for the sole account of the Employer; and

    - ACSR is not a positive number (a Contractor Savings Deficit), any such Contractor Savings Deficit may be carried forward by the Employer into future Contract Years until such time as the Contractor Savings Deficit is zero (0).

  - Without prejudice to paragraph 3.3.1 of this Contract Schedule O (Payment Mechanism), where the Contractor Savings Deficit exceeds:

    - one (1) per cent of £54,674,478.89; and/or

    - in relation to each subsequent Contract Year one (1) per cent of the aggregate Monthly Payment paid to the Contractor under this contract in the immediately preceding Contract Year,

shall constitute a material breach of this Agreement.

- EXTENSION TO SERVICE PERIOD

  - Where the Service Manager instructs an extension to the service period, the Prices for the compensation event shall:

    - be calculated on a pro-rata basis using the Prices in the Price List and adjusted for indexation using the Payment Index; and

4.1.2   be apportioned to the Monthly Payment as part of the Un-Indexed Monthly Payment.

- BEDDING IN PERIOD

  - Without prejudice to the remedies available to the Employer under this Contract where the Contractor fails to achieve a KPI performance target during the period of three (3) Contract Months commencing on the  starting date  the Employer and the Contractor acknowledge and agree that  KPI performance deductions shall not be deducted from the Monthly Payment  pursuant to this Contract Schedule O (Payment Mechanism).

CONTRACT SCHEDULE P

TUPE SURCHARGE

# CONTRACT SCHEDULE P – TUPE SURCHARGE

## Introduction

### This Contract Schedule P (TUPE Surcharge) sets out the process for determining the:

#### TUPE Surcharge, if a Relevant Transfer takes place; and

#### Redundancy Surcharge in the event that, following a Relevant Transfer, a Transferring Former Contractor Employee and/or a Transferring Employer Employee is made redundant by the Contractor and/or a Notified Sub-Contractor as a result of an economic technical organisational reason entailing changes to the workforce and the Contractor and/or the Notified Sub-Contractor has followed a fair dismissal procedure and complied with all contractual and legislative requirements.

### The “TUPE Surcharge” means:

#### the difference, on an annual basis, between:

##### the costs to employ Transferring Former Contractor Employees and/or Transferring Employer Employees (as the case may be); and

##### the equivalent costs to employ staff used by the Contractor and/or Notified Sub-contractor(s) at Further Competition to calculate the Prices,

#### in respect of the Furniture Management Service the difference, on an annual basis, between:

##### the costs to employ Transferring Former Contractor Employees and/or Transferring Employer Employees (as the case may be); and

##### equivalent costs to employ staff used by the Contractor and/or  Notified Sub-contractor(s) services to derive the Prices as agreed by the Parties during the Mobilisation Period,

##### (for both 1.2.1 and 1.2.2) in respect of the following:

###### annual salary

###### annual national insurance cost

###### annual pension cost

###### holiday entitlement

###### annual life insurance cost

###### annual sick pay entitlement

###### maternity/paternity costs

###### any other cost arising directly from the contract of employment of the Transferring Former Contractor Employee and or Transferring Employer Employee for which there is an equivalent cost applicable to the employed staff used by the Contractor at Further Competition to calculate the Prices.

### The “Redundancy Surcharge” means, in relation to a redundancy as described in paragraph 1.1.2 of this Contract Schedule P (TUPE Surcharge) above, the following costs:

#### any tribunal awards, redundancy payments including contractual or enhanced redundancy costs and notice payments.

## TUPE Surcharge

### Where a Relevant Transfer takes place, or will take place, the Contractor shall, no later than 30 days after the Relevant Transfer Date, submit to the Service Manager, its calculation of the TUPE Surcharge together with a breakdown and supporting evidence as may be reasonably necessary for the Service Manager to corroborate and assess the calculation of the TUPE Surcharge.

### On receipt of the Contractor’s calculation of the TUPE Surcharge in accordance with paragraph 1.2.1 of this Contract Schedule P (TUPE Surcharge) the Service Manager shall either:

#### Notify the Contractor in writing of acceptance of the TUPE Surcharge relating to the Relevant Transfer.

#### Request further information/evidence; and/ or

#### Request a meeting to discuss/clarify the evidence provided

### Where the TUPE Surcharge is agreed following the receipt of further information/evidence or following a meeting, the Service Manager shall notify the Contractor in writing.

### In the event that the Contractor and the Service Manager are unable to agree the TUPE Surcharge, they shall follow the agreed dispute resolution procedure.

### On agreement of the TUPE Surcharge the Prices shall be changed accordingly.

## Annual Review of TUPE Surcharge

### The TUPE Surcharge shall be reviewed by the Service Manager at the commencement of each Contract Year (as defined in Schedule O – Payment Mechanism).

### The Contractor shall submit to the Service Manager, no later than 30 days prior to Contract Year, evidence (in accordance with clause 16.2.1) of any change to the TUPE Surcharge since it was last adjusted including but not limited to whether or not a Transferring Former Contractor Employee and/or a Transferring Employer Employee is still employed by the Contractor and/or engaged on this contract. The Employer shall cease to be liable to pay the TUPE Surcharge in respect of a particular Transferring Former Contractor Employee or a Transferring Employer Employee from the date upon which he ceases to be employed by the Contractor or engaged on this contract (whichever occurs the earliest).

### On receipt of the Contractor’s calculation of the TUPE Surcharge in accordance with paragraph 1.3.2 of this Contract Schedule P (TUPE Surcharge) the Service Manager shall either:

#### Notify the Contractor in writing of acceptance of the adjusted TUPE Surcharge; or

#### Request further information/evidence; and/ or

#### Request a meeting to discuss/clarify the evidence provided

### Where the adjustment to the TUPE Surcharge is agreed following the receipt of further information/evidence or following a meeting, the Service Manager shall notify the Contractor in writing.

### In the event that the Contractor and the Service Manager are unable to agree the adjustment to the TUPE Surcharge, they shall follow the agreed dispute resolution procedure.

## Adjustment to the TUPE Surcharge

### Where the adjusted TUPE Surcharge is less than the TUPE Surcharge in the previous Contract Year, the Prices shall be adjusted to account for the lower TUPE Surcharge.

### Where the adjusted TUPE Surcharge is more than the TUPE Surcharge in the previous Contract Year, the Prices shall be adjusted to account for the higher TUPE Surcharge.

### The adjusted TUPE Surcharge shall be used as the benchmark in the subsequent annual TUPE costs review.

## Right of Audit

### The Service Manager reserves the right to review and audit the calculation of the TUPE Surcharge at any time and the Contractor shall repay to the Employer any over payment between the TUPE Surcharge used to adjust the Prices and the corrected TUPE Surcharge calculated following a review and audit.

## Redundancy Surcharge

### Where a Relevant Transfer takes place, or will take place, the Contractor and/or a Notified Sub-Contractor shall not make any Transferring Former Contractor Employee(s) and/or Transferring Employer Employee(s) redundant without consulting the Service Manager.

### The Contractor and/or Notified Sub-Contractor shall mitigate the effects of any Redundancy Surcharge by:

#### redeploying such people where it is practicable for the Contractor and/or the Notified Sub-Contractor to do so; or

#### where redeployment is not practicable, taking such reasonable mitigation steps to minimise the costs of redundancy where practicable; and

#### complying with the law and any reasonable instructions from the Service Manager.

### The Redundancy Surcharge shall be zero unless the Contractor and/or the Notified Sub-Contractor has consulted with the Service Manager, pursuant to paragraph 1.6.1 of this Contract Schedule P (TUPE Surcharge), about the particular Transferring Former Contractor Employee(s) and/or Transferring Employer Employee(s) within 12 months of the starting date.

### Where redundancy is unavoidable, the Contractor and/or the Notified Sub-Contractor shall jointly prepare and provide the Service Manager with an estimate of the Redundancy Surcharge, broken down by entity, together with a breakdown and supporting evidence as may be reasonably necessary for the Service Manager to corroborate and assess the calculation of the Redundancy Surcharge.

### On receipt of the Contractor’s calculation of the Redundancy Surcharge in accordance with paragraph 1.6.4 of this Contract Schedule P (TUPE Surcharge) the Service Manager shall either:

#### notify the Contractor in writing of acceptance of the Redundancy Surcharge relating to the Relevant Transfer; and/or

#### request further information/evidence; and/ or

#### request a meeting to discuss/clarify the evidence provided.

### Where the Redundancy Surcharge is agreed following the receipt of further information/evidence or following a meeting, the Service Manager shall notify the Contractor in writing.

### In the event that the Contractor and the Service Manager are unable to agree the Redundancy Surcharge, they shall follow the agreed dispute resolution procedure.

### On agreement of the Redundancy Surcharge the Prices shall be changed accordingly.

CONTRACT SCHEDULE Q

BUILDING CLOSURE REDUNDANCY SURCHARGE

# CONTRACT SCHEDULE q – BUILDING CLOSURE REDUNDANCY SURCHARGE

- For the purposes of this Contract Schedule Q (Building Closure Redundancy Surcharge), the following terms shall have the following meanings:

"Early Retirement Right" means any right to retirement benefit arising on termination for redundancy, whether such benefit is reduced or otherwise and whether such right arises on retirement or otherwise;

"Redundancy Payment" means any and all of the following payments made by the Contractor (or, if relevant, the Notified Sub-contractor), to any of its or their employees:

- (a) 	statutory redundancy payments made in accordance with section 162 of the Employment Rights Act 1996;

- (b) 	contractual redundancy payments (which for this purpose shall mean redundancy payments made in accordance with the terms and conditions of employment to which the relevant employee was entitled at the Reference Date and for the avoidance of doubt, in each employee's case, shall not include any ex gratia payment, payment for accrued holiday or any other payment made as compensation for the termination of employment);

- where it is not reasonably practicable to require the employee to work their notice period, in respect of each relevant employee, either

      - payment of damages for breach of the applicable statutory notice entitlement or, if higher, the notice entitlement under the terms and conditions of employment to which the relevant employee was entitled at the Reference Date; or

      - payment in lieu of any such notice entitlement, made pursuant to such terms and conditions of employment, but for the avoidance of doubt, shall not include any payment of salary or wages or of any benefit in respect of any period of continuing employment (whether during a notice period or otherwise);

- any payment made in satisfaction of any Early Retirement Right to which the relevant employee was entitled under his or her terms and conditions of employment on the Reference Date;

"Reference Date" means either:

- the date of commencement of employment, if the employee became employed by the Contractor (or, if relevant, Notified Sub-contractor) after the Relevant Transfer Date; or otherwise

- the Relevant Transfer Date,

save that where the Contractor (or, if relevant, Notified Sub-contractor) and Former Contractor are the same entity such that the Employment Regulations do not apply to transfer staff, the relevant date shall be either the Contract Date or, if the employee became employed by the Contractor (or, if relevant, Notified Sub-contractor) after such date, the date of commencement of employment,

"Service Change Redundancy Surcharge" means, in relation to a redundancy as described in Paragraph 2, a surcharge on the Prices equal in amount to the Redundancy Payment.

- Subject to Paragraph 3, Paragraph 4 and Paragraph 6, where the Contractor or any Notified Sub-contractor makes a Redundancy Payment in relation to any termination for redundancy made as a direct result of an Employer instigated building closure, the Contractor shall be entitled to a Service Change Redundancy Surcharge.

- The Contractor shall not be entitled to a Service Change Redundancy Surcharge under Paragraph 2 unless it has, before any relevant termination for redundancy is made, first consulted the Service Manager about the proposal to make any such termination for redundancy and provided the Service Manager with written estimates of any relevant Redundancy Payment together with a breakdown of such estimates and such supporting evidence as the Service Manager may reasonably request to corroborate and assess the calculations on which such costs estimates are based and details of the steps the Contractor, or the Notified Sub-contractor (as applicable), has taken (or proposes to take) to mitigate such costs in accordance with paragraph 5.

- The Contractor shall not be entitled to a Service Change Redundancy Surcharge under paragraph 2 unless it, or the Notified Sub-contractor (as applicable), has followed a fair dismissal procedure and complied with all contractual and legislative requirements (save for a breach of notice entitlement where payment is made on termination in satisfaction of the employee's claim for damages) in respect of each termination for redundancy to which the Service Change Redundancy Surcharge relates.

- The Contractor shall (or, where relevant, shall procure that the Notified Sub-contractor shall) avoid having to make, or mitigate the extent of, any Redundancy Payment by:

  - redeploying any relevant person where it is practicable to do so;

  - where redeployment is not practicable, taking reasonable steps to minimise the amount of Redundancy Payment, including requiring employees to work their notice where this is practicable;

  - complying with the law and any reasonable instructions.

- The Contractor shall not be entitled to a Service Change Redundancy Surcharge under paragraph 2 unless:

  - the Contractor (or, where relevant, Notified Sub-contractor) has consulted with the Service Manager, pursuant to paragraph 2, within one month of receiving notice by the Employer of the Employer instigated building closure; and

  - the employment of any employee to whom the Redundancy Payment relates is terminated for redundancy no later than one month after the relevant Employer instigated building closure.

- On receipt of the Contractor’s calculation of the Redundancy Payments in accordance with paragraph 3 the Service Manager shall either:

  - notify the Contractor in writing of acceptance of the Service Change Redundancy Surcharge relating to the relevant Employer instigated building closure; and/or

  - request further information/evidence; and/ or

  - request a meeting to discuss/clarify the evidence provided.

- Where the Service Change Redundancy Surcharge is agreed following the receipt of further information/evidence or following a meeting, the Service Manager shall notify the Contractor in writing.

- In the event that the Contractor and the Service Manager are unable to agree the Service Change Redundancy Surcharge, they shall follow the agreed dispute resolution procedure.

# CONTRACT SCHEDULE R - NOT USED

CONTRACT SCHEDULE S

GOVERNANCE

# CONTRACT SCHEDULE S - GOVERNANCE

- DEFINITIONS

In this Contract Schedule, the following definitions shall apply:

| - "Chairperson" | - has the meaning given to it in paragraph 2.1.1 of this Contract Schedule S (Governance); |
| --- | --- |
| - "Project Board" | - has the meaning given to it in paragraph 2.1 of this Contract Schedule S (Governance); and |
| - "Temporary Member" | - has the meaning given to it in paragraph 6.9 of this Contract Schedule S (Governance). |

- PROJECT BOARD

  - The Employer and the Contractor shall establish and maintain throughout the Term a project board (the Project Board), consisting of at least:

    - three (3) members from the Employer, one of which will be the chairperson (the Chairperson) of the Project Board;

    - three (3) members from the Contractor.

The Service Manager may fulfil the Employer's obligations and exercise the rights of the Employer, save as otherwise notified by the Employer, for the purposes of this Contract Schedule S (Governance).

- FUNCTION

  - The functions of the Project Board shall be:

    - to provide a means for the joint review of all aspects of the performance of this Contract;

    - to provide a forum for joint strategic discussion and consideration of all aspects with regard to this Contract including ensuring dissemination of information and consideration of the views of all the stakeholders connected with this Contract; and

    - consideration of issues relating to:

      - the Approved Plan;

      - health and safety performance;

      - Risks, the Risk Register and risk management;

      - financial performance of the Contractor (including, without limitation, Savings);

      - incidents (including, without limitation, security issues (both physical and relating to IT) and Risks relating to the performance of the services);

      - escalation of issues (including unresolved issues requiring escalation to the Employer);

      - the quality management of delivery of the services;

      - innovation;

      - performance levels;

      - compensation events;

      - consider the outcome of the performance contract review meetings attended by the service manager and the Contractor;

      - customer feedback; and

      - any other issues that may be determined from time to time by the parties.

- ROLE

The role of the Project Board as regards this Contract is to make recommendations to the Employer and to the Contractor, which the Employer and the Contractor may accept or reject at their complete discretion.  Neither the Project Board itself, nor its members acting in that capacity, shall have any authority to vary any of the provisions of this Contract or to make any decision binding on the parties.  The Employer and the Contractor shall not rely on any act or omission of the Project Board, or any members of the Project Board acting in that capacity, so as to give rise to any waiver or personal bar in respect of any right, benefit or obligation of the Employer or of the Contractor under this Contract.  No discussion, review or recommendation by the Project Board shall relieve the Employer or the Contractor of any liability or vary any such liability or any right or benefit.

- REPRESENTATIVES

The Employer and the Contractor may appoint their representatives on the Project Board and remove those representatives and appoint replacements, by written notice delivered to the other Party at any time.  A representative on the Project Board may appoint and remove an alternate (who may be another representative of that Party) in the same manner.  If a representative is unavailable (and the other Parties' representative may rely on the alternate's statement that the representative is unavailable) his alternate shall have the same rights and powers as the representative.

- PRACTICES AND PROCEDURES

  - Place and time.

    - Subject to paragraph 6.1.2 of this Contract Schedule S (Governance), Project Board meetings will take place at such places and times as the Parties shall decide. Agendas will be circulated by the Contractor ten days in advance (with supporting papers) and any party wishing to raise other agenda items (including an item under “Any other business”) will notify all other parties (with supporting papers) no later three days in advance; and

    - In the event of an emergency, a meeting may be called at any time on such notice as may be reasonable in the circumstances.

  - Frequency. The Project Board shall meet at least once every month from the starting date until such time as the Project Board shall agree otherwise.  In the event that the Parties agree that the Project Board shall meet less frequently than monthly, the Project Board shall meet not later than once each quarter.

  - Quorum.

    - The quorum for the proper and valid conduct of any business of the Project Board shall be at least four (4) persons including the Employer's representative and the Contractor's representative.

    - If a quorum is not present at any meeting of the Project Board within thirty (30) minutes of that meeting’s start time, it shall be adjourned to the same time and place on the date which is five days later or such other time as the Parties may agree.

  - Recommendations of the Project Board. Recommendations and other decisions of the Project Board must have the affirmative vote of all those voting on the matter, which must include not less than one (1) representative of the Employer and not less than one (1) representative of the Contractor.

  - Minutes. Minutes of all decisions (including those made by telephone or other telecommunication form) and meetings of the Project Board shall be recorded by the Contractor and copies circulated promptly to the Employer, normally within ten days of the making of the decision or the holding of the meeting.  A full set of minutes shall be kept by the Contractor and shall be open to inspection by the Employer at any time, upon request.

  - Voting. Each member of the Project Board shall have one (1) vote.  In the event of deadlock on any issue before the Project Board, the Chairperson shall have the casting vote.

  - Attendance. Each of the Parties shall use all reasonable endeavours to ensure the regular attendance of their representatives at all meetings of the Project Board and will, unless unavoidable, ensure that their representatives are appropriately empowered to agree matters on its behalf.

Telephone meetings etc. Where the representatives of the Project Board consider it appropriate (by affirmative vote of all those voting on the matter which must include not less than one (1) representative of the Employer and one (1) representative of the Contractor) meetings may also be held by telephone call or video conference or a combination of the same, at which all participants are able to speak to and hear each of the other participants and at which for all times at that meeting a quorum of the Project Board is able to so participate.

Temporary members. The members of the Project Board may from time to time invite to any meeting of the Project Board such other persons including Subcontractors and/or Employer Supply Chain Members (Temporary Members) as members of the Project Board may agree (in accordance with paragraph 6.4 of this Contract Schedule S (Governance)).  For the avoidance of doubt, Temporary Members shall have no voting rights.

CONTRACT SCHEDULE T

EQUALITY

# CONTRACT SCHEDULE T - EQUALITY

- DEFINITIONS

In this Contract Schedule T (Equality) the following definitions shall apply:

| Equalities Legislation | the Racial and Religious Hatred Act 2006, the Civil Partnership Act 2004, the Sex Discrimination (Gender Reassignment) Regulations 1999; the Gender Recognition Act 2004; the Employment Equality (Sex Discrimination) Regulations 2005; the Employment Equality (Age) Regulations 2006, the Equality Act 2006; and the Equality Act 2010; |
| --- | --- |
| Prohibited Employment Grounds | the grounds of: colour, race, nationality, or ethnic or national origins contrary to the Equality Act 2010; sex or marital status contrary to the Equality Act 2010; disability contrary to the Equality Act 2010; religion or belief contrary to the Equality Act 2010; sexual orientation contrary to the Equality Act 2010; and/or age contrary to the Equality Act 2010; and |
| Prohibited Grounds | the grounds of: - colour, race, nationality, or ethnic or national origins contrary to the Equality Act 2010; - sex or marital status contrary to the Equality Act 2010; - disability contrary to the Equality Act 2010; - religion or belief contrary to the Equality Act 2010; - sexual orientation contrary to the Equality Act 2010; and/or - age contrary to the Equality Act 2010. |

ANTI DISCRIMINATION AND THE PROMOTION OF EQUALITY

The Contractor (including its agents and employees) shall not, and shall procure that any Subcontractor shall not:

discriminate directly or indirectly, or by way of victimisation or harassment, against any person on Prohibited Employment Grounds; and/or

discriminate directly or indirectly or by way of victimisation or harassment against any person on Prohibited Grounds; and/or

contravene Sections 39, 108 – 109 and 111 – 112 of the Equality Act 2010 and Section 24A of the Equality Act 2006 (or any of them),

where appropriate.

The Contractor (including its agents and employees) shall, and shall procure that any Subcontractor shall, for purposes of ensuring compliance with paragraphs 2.1(1) to 2.1(3) of this Contract Schedule S (Governance), in relation to staff engaged in the provision of the services observe as far as possible the provisions of:

the Commission for Racial Equality's Code of Practice in Employment;

the Disability Rights Commission's Statutory Code of Practice on Employment and Occupation and the Code of Practice on the Disability Equality Duty; and

any other relevant code of practice introduced by a commission or other body set up by Parliament to promote, monitor and enforce Equalities Legislation,

including, but not limited to, those provisions recommending the adoption, implementation and monitoring of an equal opportunities policy.

The Contractor shall, and shall procure that any Subcontractor shall, in performing its/their obligations under this contract, comply (to the extent permitted by law) with the provisions of Sections 149 and 150 of the Equality Act 2010 as if they were a body within the meaning of Schedule 19 to the Equality Act 2010.

Where in connection with this Contract the Contractor (including its agents and employees) or any Subcontractors are required to carry out work on the Affected Property or alongside the Employer's employees on any other premises, they shall comply with the Employer's own employment policy and codes of practice relating to discrimination and equal opportunities.

The Contractor shall, and shall procure that any Subcontractor shall, notify the Service Manager forthwith in writing as soon as it becomes aware of any investigation of or proceedings brought against the Contractor or any Subcontractor under the Equalities Legislation.

Where any investigation is undertaken by a person or body empowered to conduct such investigation and/or proceedings are instituted in connection with any matter relating to the Contractor's performance of its obligations under this Contract being in contravention of the Equalities Legislation, the Contactor shall, and shall procure that any Subcontractor shall, free of charge:

provide any information requested in the timescale allotted;

attend any meetings as required and permit any of its staff to attend;

promptly allow access to and investigation of any documents or data deemed by the Employer to be relevant;

allow itself and any of its staff to appear as witness in any ensuing proceedings; and

co-operate fully and promptly in every way required by the person or body conducting such investigation during the course of that investigation.

CONTRACT SCHEDULE U

EXIT MANAGEMENT

# CONTRACT SCHEDULE U - EXIT MANAGEMENT

- DEFINITIONS

In this Contract Schedule U (Exit Management) the following definitions shall apply:

| "Emergency Exit" | any termination of this contract which is a: - termination of the whole or part of this contract in accordance with clause 90 (Termination), except where the period of notice given under that clause is greater than or equal to 6 months; - termination of the provision of the services for any reason prior to the expiry of any period of notice of termination served pursuant to the Contract; or - wrongful termination or repudiation of this contract by either Party; |
| --- | --- |
| "Exclusive Assets" | those Assets used by the Contractor or a Subcontractor which are used exclusively in the provision of the services; |
| "Exit Information" | has the meaning given in paragraph 1.1 of this Contract Schedule U (Exit Management); |
| "Net Book Value" | the net book value of the relevant Asset(s) calculated in accordance with the depreciation policy of the Contractor set out in the letter in the agreed form from the Contractor to the Employer of the same date as this contract; |
| "Non-Exclusive Assets" | those Assets (if any) which are used by the Contractor or a Subcontractor in connection with the services but which are also used by the Contractor or Subcontractor for other purposes of material value; |
| "Ordinary Exit" | any termination of this contract which occurs: - pursuant to clause 35 (Termination Rights) where the period of notice given by the Party serving notice to terminate pursuant to such clause is greater than or equal to 6 months; or - as a result of the expiry of the Initial Term or any Extended Term Date; |
| "Registers" | The register of Transferable Assets, Exclusive Assets and Non-Exclusive Assets maintained by the Contractor throughout the term. |
| "Transferrable Assets" | those of the Exclusive Assets which are capable of legal transfer to the Employer; |
| "Transferrable Contracts" | the Sub-contracts, licences for Contractor's Software, licences for Third Party Software or other agreements which are necessary to enable the Employer or any Replacement Contractor to perform the services or the Replacement Services, including in relation to licences all relevant Documentation; and |
| "Transferring Contracts" | has the meaning given in paragraph 3.2(3) of this Contract Schedule U (Exit Management). |

- OBLIGATIONS TO ASSIST ON RE-TENDERING OF SERVICES

  - On reasonable notice at any point during the term the Contractor shall provide to the Employer and/or its potential replacement supplier (subject to the potential replacement supplier entering into reasonable written confidentiality undertakings), the following material and information in order to facilitate the preparation by the Employer of any invitation to tender and/or to facilitate any potential replacement suppliers undertaking due diligence:

    - details of the services;

    - an inventory of Employer Data in the Contractor's possession or control;

    - details of any key terms of any third party contracts and licences, particularly as regards charges, termination, assignment and novation;

    - a list of on-going and/or threatened disputes in relation to the provision of the services;

    - to the extent permitted by applicable Law, all information relating to Transferring Contractor Employees required to be provided by the Contractor under this contract; and

    - such other material and information as the Employer shall reasonably require,

(together, the “Exit Information”).

  - The Contractor acknowledges that the Employer may disclose the Contractor's Confidential Information to an actual or prospective replacement supplier or any third party whom the Employer is considering engaging to the extent that such disclosure is necessary in connection with such engagement (except that the Employer may not under this paragraph 1.2 of this Contract Schedule U (Exit Management) disclose any Contractor’s Confidential Information which is information relating to the Contractor’s or its Subcontractors’ prices or costs).

  - The Contractor shall:

    - notify the Employer within five (5) day of any material change to the Exit Information which may adversely impact upon the potential transfer and/or continuance of any services and shall consult with the Employer regarding such proposed material changes; and

    - provide complete updates of the Exit Information on an as-requested basis

as soon as reasonably practicable and in any event within ten (10) day of a request in writing from the Employer.

  - The Contractor may charge the Employer for its reasonable additional costs to the extent the Employer requests more than four (4) updates in any six (6) month period.

  - The Exit Information shall be accurate and complete in all material respects and the level of detail to be provided by the Contractor shall be such as would be reasonably necessary to enable a third party to:

    - prepare an informed offer for those services; and

    - not be disadvantaged in any subsequent procurement process compared to the Contractor (if the Contractor is invited to participate).

  - The Contractor shall:

    - include in the terms and conditions of employment for all new employees; and

    - shall use all reasonable endeavours to include in any updates to the terms and conditions of employment of any existing employees,

in each case delivering or reasonably likely to be delivering the services or any part thereof such term or terms (at all times compliant with all applicable Law) enabling the Contractor to comply with its obligations under paragraph 1.5(2) of this Contract Schedule U (Exit Management).

- EXIT PLAN

  - The Parties acknowledge that the migration of the services from the Contractor to the Employer and/or its replacement provider may be phased, such that certain of the services are handed over before others.

  - The Contractor shall review and (if appropriate) update the Exit Plan on a basis consistent with the principles set out in this Contract Schedule U (Exit Management) annually to reflect any changes in the services that have occurred since the Exit Plan was last agreed. Following such update the Contractor shall submit the revised Exit Plan to the Employer for approval.

  - Within twenty (20) day after service of a notice to terminate by either Party or six (6) Months prior to the expiry of this Contract, the Contractor will submit for the Employer's  approval  the  Exit  Plan  in  a  final  form  that  could  be  implemented immediately.

  - In the event that the parties cannot agree an approved Exit Plan the Contractor continues to Provide the Services in accordance with the terms of this Contract.

Termination Assistance Period

  - Throughout the Termination Assistance Period, or such shorter period as the Employer may require, the Contractor shall:

    - continue to Provide the Services (as applicable);

    - in addition to providing the services, provide to the Employer any reasonable assistance requested by the Employer to allow the services to continue without interruption following the termination or expiry of this contract and to facilitate the orderly transfer of responsibility for and conduct of the services to the Employer and/or its replacement services; and

    - Provide the Services at no detriment to the performance standards, save to the extent that the Parties agree otherwise in accordance with paragraph (2) of this Contract Schedule U (Exit Management);

    - at the Employer's request and on reasonable notice, deliver up-to-date Registers to the Employer; and

    - continue to licence the Contractor System to the Employer and the Service Manager on the terms of clause 29.20 and for the purposes of this paragraph (5) of this Contract Schedule U (Exit Management), the applicable Termination Assistance Period shall be 24 months from the date of the termination or expiry (as the case may be).

Termination Obligations

  - The Contractor shall comply with all of its obligations contained in the Exit Plan.

  - Upon termination or expiry (as the case may be) or at the end of the Termination Assistance Period (or earlier if this does not adversely affect the Contractor's performance of the services and its compliance with the other provisions of this Contract Schedule U (Exit Management)), the Contractor shall:

    - cease to use the Employer Data;

    - provide the Employer and/or the replacement supplier with a complete and uncorrupted version of the Employer Data in electronic form (or such other format as reasonably required by the Employer);

    - erase from any computers, storage devices and storage media that are to be retained by the Contractor after the end of the Termination Assistance Period all Employer Data and promptly certify to the Employer that it has completed such deletion;

    - return to the Employer such of the following as is in the Contractor's possession or control:

      - all materials created by the Contractor under this contract in which the IPRs are owned by the Employer;

      - any parts of the IT system and any other equipment which belongs to the Employer; and

      - any items that have been on-charged to the Employer, such as consumables;

    - vacate the Affected Property;

    - provide access during normal working hours to the Employer and/or the Replacement Contractor for up to 12 months after expiry or termination to:

      - such information relating to the services as remains in the possession or control of the Contractor; and

      - such members of the Contractor's personnel as have been involved in the design, development and provision of the services and who are still employed by the Contractor, provided that the Employer and/or the replacement supplier shall pay the reasonable costs of the Contractor actually incurred in responding to requests for access under this paragraph 2.7.6 (b) of this Contract Schedule U (Exit Management).

  - Upon termination or expiry (as the case may be) or at the end of the Termination Assistance Period (or earlier if this does not adversely affect the Contractor's performance of the services and its compliance with the other provisions of this Contract Schedule U (exit Management)), each Party shall return to the other party (or if requested, destroy or delete) all Confidential Information of the other party and shall certify that it does not retain the other party's Confidential Information save to the extent (and for the limited period) that such information needs to be retained by the party in question for the purposes of providing or receiving any services or for statutory compliance purposes.

  - Except where this Contract provides otherwise, all licences, leases and authorisations granted by the Employer to the Contractor in relation to the services shall be terminated with effect from the end of the Termination Assistance Period.

- SUB-CONTRACTS AND SOFTWARE

  - Following notice of termination of this Contract the Contractor shall not, without the Employer's prior written consent:

    - terminate, enter into or vary any Sub-Contract except to the extent that such change does not or will not affect the provision of services or the Charges;

    - terminate, enter into or vary any licence for software in connection with the services.

  - Within twenty (20) day of receipt of the up-to-date Registers provided by the Contractor pursuant to paragraph 2.5(4) of this Contract Schedule U (Exit Management), the Employer shall provide written notice to the Contractor setting out:

    - which, if any, of the Transferable Assets the Employer requires to be transferred to the Employer and/or the replacement supplier (Transferring Assets);

    - which, if any, of:

      - the Exclusive Assets that are not Transferable Assets; and

      - the Non-Exclusive Assets,

the Employer and/or the replacement supplier requires the continued use of; and

    - which, if any, of Transferable Contracts the Employer requires to be assigned or novated to the Employer and/or the Replacement Contractor (the Transferring Contracts),

in order for the Employer and/or its Replacement Contractor to provide the services from the expiry of the Termination Assistance Period. Where requested by the Employer and/or its Replacement Contractor, the Contractor shall provide all reasonable assistance to the Employer and/or its Replacement Contractor to enable it to determine which Transferable Assets and Transferable Contracts the Employer and/or its Replacement Contractor requires to provide the services or Replacement Services.

  - With effect from the expiry of the Termination Assistance Period, the Contractor shall sell the Transferring Assets to the Employer and/or its nominated Replacement Contractor for a consideration equal to their Net Book Value, except where the cost of the Transferring Asset has been partially or fully paid as part of sums due under the Contract at the time of expiry or termination of this contract, in which case the Employer shall pay the Contractor the Net Book Value of the Transferring Asset less the amount already paid through the Charges.

  - Risk in the Transferring Assets shall pass to the Employer or the replacement supplier(s) (as appropriate) at the end of the Termination Assistance Period and title to the Transferring Assets shall pass to the Employer or the Replacement Contractor (as appropriate) on payment for the same.

  - Where the Contractor is notified in accordance with paragraph 3.2(2) of this Contract Schedule U (Exit Management) that the Employer and/or the replacement supplier requires continued use of any Exclusive Assets that are not Transferable Assets or any Non-Exclusive Assets, the Contractor shall as soon as reasonably practicable:

    - procure a non-exclusive, perpetual, royalty-free licence (or licence on such other terms that have been agreed by the Employer) for the Employer and/or the replacement supplier to use such assets (with a right of sub-licence or assignment on the same terms); or failing which

    - procure a suitable alternative to such assets and the Employer or the replacement supplier shall bear the reasonable proven costs of procuring the same.

  - The Contractor shall as soon as reasonably practicable assign or procure the novation to the Employer and/or the replacement supplier of the Transferring Contracts. The Contractor shall execute such documents and provide such other assistance as the Employer reasonably requires to effect this novation or assignment.

  - The Employer shall:

    - accept assignments from the Contractor or join with the Contractor in procuring a novation of each Transferring Contract; and

    - once a Transferring Contract is novated or assigned to the Employer and/or the replacement contractor, carry out, perform and discharge all the obligations and liabilities created by or arising under that Transferring Contract and exercise its rights arising under that Transferring Contract, or as applicable, procure that the Replacement Contractor does the same.

  - The Contractor shall hold any Transferring Contracts on trust for the Employer until such time as the transfer of the relevant Transferring Contract to the Employer and/or the Replacement Contractor has been effected.

  - The Contractor shall indemnify the Employer (and/or the replacement supplier, as applicable) against each loss, liability and cost arising out of any claims made by a counterparty to a Transferring Contract which is assigned or novated to the Employer (and/or replacement supplier) pursuant to paragraph 3.6 of this Contract Schedule U (Exit Management) in relation to any matters arising prior to the date of assignment or novation of such Sub-contract.

- CONTRACTOR'S PERSONNEL

  - The Employer and Contractor agree and acknowledge that in the event of the Contractor ceasing to Provide the Services or part of them for any reason, Contract Schedule I (Staff Transfer) shall apply.

  - The Contractor shall not take any step (expressly or implicitly or directly or indirectly by itself or through any other person) to dissuade or discourage any employees engaged in the provision of the services from transferring their employment to the Employer and/or the Replacement Contractor.

  - During the Termination Assistance Period, the Contractor shall give the Employer and/or the Replacement Contractor reasonable access to the Contractor's Personnel to present the case for transferring their employment to the Employer and/or the Replacement Contractor.

  - The Contractor shall immediately notify the Employer or, at the direction of the Employer, the Replacement Contractor of any period of notice given by the Contractor or received from any person referred to in the Staffing Information, regardless of when such notice takes effect.

  - The Contractor shall not for a period of 12 months from the date of transfer re-employ or re-engage or entice any employees, Contractors or Subcontractors whose employment or engagement is transferred to the Employer and/or the Replacement Contractor, except that this paragraph shall not apply where the employee, Contractor or Subcontractor applies in response to a public advertisement of a vacancy.

CONTRACT SCHEDULE V

GAINSHARE

# CONTRACT SCHEDULE V – Gainshare

- DEFINITIONS

  - In this Contract Schedule V (Gainshare) unless the context otherwise requires, words and phrases shall have the following meanings:

| Actual Savings | the amount of FM Expenditure saved by the Employer, with reference to the FM Baseline, as a consequence of the implementation of a Savings Proposal; |
| --- | --- |
| Approved Savings Proposals | those Savings Proposals that are accepted in principle by the Employer in accordance with paragraph 1.4 of this Contract Schedule V (Gainshare); |
| Contractor Savings Account | the notional account maintained by the service manager that comprises all Actual Savings (as a credit) less any Overspend (included as a debit) achieved under all Approved Savings Proposals; |
| Contractor Savings Statement | - A statement by the Contractor of: - a summary of what, if any Actual Savings have been achieved against the FM Baseline; - a summary of any Overspend against the FM Baseline and a detailed explanation of why the Contractor believes that Savings Proposals failed to generate any Actual Savings; - whether the Contractor considers itself entitled to a Savings Payment or whether it considers a repayment to the Employer is required of any Savings Payments made in previous Contract Years; and - the basis of calculation of any Savings Payment to which the Contractor considers itself entitled |
| Contract Year | has the meaning given it in Contract Schedule O (Payment Mechanism); |
| FM Baseline | the total amount in a Contract Year that the Employer has available to it to pay for the services being the amount notified by the Employer on an annual basis no later than 31st March of the Contract Year in question; |
| FM Expenditure | the aggregate expenditure by the Employer in respect of the services in each Contract Year; |
| Gainshare | the percentages attributed to the Employer (on the one hand) and the Contractor, including the Employer Supply Chain Members (on the other hand) and used for the purpose of calculating the amount of any Savings Payment; |
| Gainshare Implementation Plan | an implementation plan which shall set out in more detail the way in which the Contractor intends that the Savings Proposal shall be implemented and the timetable for payments or adjustments to any element of the prices paid in accordance with the agreed Gainshare ratio |
| Maximum Savings Payment | ten per cent (10%) of the FM Baseline for the Contract Year; |
| Overspend | the amount of FM Expenditure by the Authority in excess of the FM Baseline as a consequence of the implementation of a Savings Proposal; |
| Savings | a proposed reduction in FM Expenditure) by the Employer measured against the FM Baseline, either by way of: - a cash saving which is a reduction in FM Expenditure; - an efficiency saving which is where a cost increase in FM Expenditure is avoided or reduced, and may include a cash or efficiency saving reducing the amount that would otherwise be recoverable by the Contractor; |
| Savings Payment | the payment made to the Contractor in accordance with paragraphs 1.20 to 1.22 of this Contract Schedule U (Exit Management); and |
| Savings Proposal | a written proposal by the Contractor under paragraph 1.2 of this Contract Schedule U (Exit Management) for Savings taking into account all appropriate technical, operational and commercial considerations. |

The Contractor makes proposals to the service manager for a new or different way of providing the services.  A Savings Proposal clearly states that it is submitted for consideration under this Contract Schedule V (Gainshare) and include as a minimum:

a business case for the new or different way the Contractor intends to Provide the Service or otherwise the nature of the proposed Savings;

the potential direct and indirect cost savings for the Contractor and the Employer;

the potential direct and indirect costs which might be incurred by the Contractor and the Employer;

the potential benefit(s) (financial or otherwise) to the Contractor and the Employer;

the amendments to this contract, particularly with regard to the Payment Mechanism and Compensation Events necessary to give effect to the Proposal and the Contractor's assessment of:

any impact on the delivery of the services including any changes that the Contractor considered necessary to be made to the Service Information;

any impact on works and/or services provided by other Employer Supply Chain Members;

the operational, commercial and reputational impact on the Employer and any risks associated with the Savings Proposal including any risk of not implementing the Savings Proposal;

whether an instruction changing the Service Information is required to give effect to the Savings Proposal and the terms of such change;

where the proposal is made jointly with other Employer Supply Chain Members, whether it is proposed to share any Savings Payment and the basis upon which the Savings Payment will be shared; and

the proposed Gainshare ratio.

The Contractor and the Employer meet to discuss the Proposal and attempt to agree the investment (financial or otherwise) to be contributed by the Contractor and the Employer, the estimated amount of Savings, the Gainshare ratio, the timing of any payments or adjustments and the proportion of the costs and losses to be borne by the Contractor and the Employer should the Savings Proposal be aborted or not meet its financial objectives. The Contractor submits a revised Savings Proposal to the Employer.

The Employer assesses the Savings Proposal and, in writing within one (1) Month (or such other time as agreed between the Parties), either accepts it in principle, rejects it or offers recommendations or refinements for the Contractor to submit a revised Savings Proposal.

Where the Savings Proposal is accepted in principle by the Employer and such agreement is put in writing, the Contractor formulates the Gainshare Implementation Plan.

The Contractor implements the Savings Proposal in accordance with the Gainshare Implementation Plan once the Gainshare Implementation Plan is agreed between the Parties.  The Contractor and the Employer comply with any obligations they have assumed, including adjustments to the prices paid and obligations to make payments in accordance with the timetable outlined in the Gainshare Implementation Plan.

Following implementation, the Parties meet to discuss the implementation as a whole, including a cost and benefit review.

The Contractor provides regular updates to the Employer on:

Savings Proposals that have been submitted for consideration, and

the resultant benefits that have been derived from Savings Proposals which have been implemented.

- Such information is collated by the service manager as Management Information.

The Contractor records all Actual Savings and any Overspend in the Contractor Savings Account, allocating the amount of Actual Savings or Overspend (as the case may be) to the Contract Approved Savings Proposal.

The Employer pays the Contractor a Savings Payment where at the end of each Contract Year there is credit balance of Actual Savings recorded in the Contractor Savings Account.

The amount of a Savings Payment is calculated with reference to the applicable Gainshare as applied to the credit balance of Actual Savings recorded in the Contractor Savings Account at the end of the Contract Year.  In any Contract Year the Savings Payment does not exceed the Maximum Savings Payment.

At the end of each Contract Year, after any Savings Payment has been paid to the Contractor, the balance of the Contractor Savings Account shall return to zero (0) provided that:

where the Contractor Savings Account is in deficit at the end of the Contract Year, the net Overspend will be carried over to the next Contract Year; and

any surplus in the Contractor Savings Account after payment of the Maximum Savings Payment may be used as credit against any Overspend in the subsequent Contract Year but shall not entitle otherwise be carried over to subsequent years.

The Contractor shall be only entitled to a Savings Payment for the Contract Year where:

any reduction in the Contractor Savings Account under the Payment Mechanism as a consequence of the contractor's performance has been fully accounted for; and

the Actual Savings:

are properly attributable to the performance of the Contractor under any Approved Savings Proposals; and

does not arise, or are not materially contributed to, through a reduction in the standard of performance of the services;

the Saving has effects which was contemplated in paragraph 1.2 of this Contract Schedule U (Exit Management); and

there is no reason identified in the Termination Table in relation to the Contractor that would entitle the service manager to issue a termination certificate is outstanding or has occurred during the Contract Year (which has not been satisfactorily remedied in accordance with this contract).

Within 30 Working Days of the end of a Contract Year the Contractor shall submit to the Employer a Contractor Savings Statement.

Within 20 Working Days of receipt of the Contractor Savings Statement under paragraph 1.14 of this Contract Schedule U (Exit Management), the Employer shall provide the Contractor with its assessment (Employer Savings Statement) of the amount, if any, that the Employer considers the Contractor is entitled to by way of a Savings Payment or any repayment to the Employer (as the case may be).

Following receipt by the Contractor of the Employer Savings Statement, the Contractor shall provide any Supporting Documentation requested by the Employer and shall respond to any requests for further information requested by the Employer.

The Parties shall convene such further meetings and make such other discussions, communication and exchanges with a view to reaching agreement in relation to whether the Contractor is entitled to any Savings Payment and if so the amount of such payment.

Where the Contractor has issued a Contractor Savings Statement under paragraph 1.14 of this Contract Schedule U (Exit Management), the Employer shall, no later than 12 weeks from the end of the Contract Year, issue a final statement (a Final Employer Savings Statement) of the amount, if any, that it considers to be due to the Contractor by way of Savings Payment for the preceding Contract Year.

Where at the end of the Contract Year, the aggregate Actual Savings over the Term are less than the aggregate Overspend, the Contractor shall repay any Savings Payment made in respect of previous Contract Years to the extent that by so doing the balance of the Contractor Savings Account shall be "zero".  Any deficit after such repayment shall be carried forward to the next Contract Year.

The Contractor may make application for a Savings Payment following issue of the Final Employer Savings Statement.  The amount due shall be the amount stated in the Employer Savings Statement or in the absence of such statement, the amount stated in the Contractor's application provided that the same does not exceed the amount stated in the Contractor Savings Statement.

The due date for payment of the amount stated as due to the Contractor or the Employer (as the case may be) in relation to a payment under the date of the Final Employer Savings Statement.  The final date for payment in respect of such payment shall be 60 days after the due date.

If the Employer or the Contractor (as the case may be) intends to pay less than the amount stated in the Final Employer Savings Payment or the Contractor' application (as the case may be), it may issue a notice no later than the date which is one day before the final date for payment for such payment stating the amount which it considers to be due on the date of such notice and the basis upon which it is calculated.

If the amount stated in the Final Employer Savings Statement is disputed such dispute may be referred for resolution under the Disputes Resolution Procedure.

Where the Contract is terminated any Savings Payment shall only be payable to the contractor if the reason for termination is R16.  The Amount due in respect for the purpose of clause 93 shall include any unpaid Savings Payment without prejudice to the Authority's entitlement in relation to be reimbursed any overpayment.

The Approval by the Employer of a Savings Proposal shall not in any way limit or excuse the performance of the Contractor of its obligations under this contract.  The provisions of this Contract Schedule V (Gainshare) are without prejudice to the Employer's other rights against the Contractor in respect if any Overspend or otherwise.

# CONTRACT SCHEDULE W – Financial statement

- DEFINITIONS

In this Schedule, the following definitions shall apply:

| Continuity Plan | the plan to be submitted by the Contractor pursuant to Paragraph 3.3(2)(i); |
| --- | --- |
| Financial Statement | the audited consolidated accounts for the relevant Major Contractor Party; |
| Financial Statement Event | has the meaning given to it in Paragraph 3.1 of this Contract Schedule; |
| Major Contractor Party | means the Contractor, the Guarantor, and/or any new guarantor; |
| Rating Agency | means Dun & Bradstreet, or such other credit rating agency generally recognised in the United Kingdom business sector as publishing ratings of the ability of a debtor to pay interest and the likelihood of debt default as the parties may agree from time to time. |

DUTY TO NOTIFY

Subject to compliance with the Contractor's regulatory and legal requirements, the Contractor shall:

Deliver to the Employer if demanded:

all financial information (including covenant certificates) that Interserve Plc is required to deliver to its lenders within the time period allowed by those lenders for doing so; and

the annual accounts of each Major Contractor Party as soon as they are available any in any event within 20 working days from 31 December in each year.

promptly and in any event within five (5) Working Days of its external announcement, notify the Employer in respect of a Major Contractor Party of any:

material adverse change to such party's financial standing, including any:

profit warning to a stock exchange or the making of any other public announcement concerning a material deterioration of its financial position or prospects;

public investigation into improper financial accounting or reporting, suspected fraud or any other impropriety;

material breach of covenant to lenders;

of the following:

- commencement of any dispute resolution procedure against with respect to such party's financial indebtedness of more than five million pounds (£5,000,000);

- non-payment of any financial indebtedness;

any financial indebtedness becoming due as a result of an event of default;

the cancellation or suspension of any financial indebtedness

downgrade or material adverse change in the credit rating issued by the Rating Agency

proposed changes to control or group structure, mergers or acquisitions or changes

- which could reasonably be considered directly to impact on the performance and delivery of the Service.

If there is a material downgrade of the credit rating issued by the Rating Agency for any Major Contractor Party, the Contractor shall ensure that the relevant Major Contractor Party's auditors thereafter provide the Employer within ten (10) Working Days of the end of each anniversary of the Contract Date  and within twenty (20) Working Days of written request by the Employer with written calculations of the quick ratio for the relevant Major Contractor Party as at the end of each Contract Year or such other date as may be requested by the Employer. For these purposes the “quick ratio” on any date means:

A + B + C

D

where

A 	is the value at the relevant date of all cash in hand and at the bank of the relevant Major Contractor Party;

B 	is the value of all marketable securities held by the relevant Major Contractor Party determined using closing prices on the Working Day preceding the relevant date;

C 	is the value at the relevant date of all account receivables of the relevant Major Contractor Party; and

D 	is the value at the relevant date of the current liabilities of the relevant Major Contractor Party.

FINANCIAL STATEMENT EVENT

Upon:

notification of an event under Paragraph 2.1(2)(a); and/or

notice from a Notified Sub-contractor to the Employer that the Contractor has not satisfied any material sums properly due under a specified invoice which is not subject to a genuine dispute; or

the Employer becoming aware of an event under Paragraph 2.1(2)(a) without notification and brings the event to the attention of the Contractor,

- the Employer may in its discretion inform the Contractor that it considers a Financial Statement Event has occurred in which case the Contractor shall have the obligations and the Employer shall have the rights and remedies set out in Paragraphs 3.3 to 3.8.

In the case of an event under Paragraph 3.1(2), the Employer shall not exercise any right under Paragraph 3.3 without first giving the Contractor ten (10) Working Days to:

rectify such late or non-payment; or

demonstrate to the Employer's reasonable satisfaction that there is a valid reason for late or non-payment.

The Contractor shall (and shall procure that other Major Contractor Parties shall):

at the Employer's request, meet the Employer within three (3) Working Days of the initial notification or awareness of the Financial Statement Event or as the Employer agrees) to review the effect of the Financial Statement Event on the continued performance and delivery of the Services; and

where the Employer reasonably believes that the Financial Statement Event will impact on the continued performance and delivery of the Services:

submit to the Employer for its approval, a draft Continuity Plan as soon as reasonably practicable (and in any event, within ten (10) Working Days of the initial notification (or awareness) of the Financial Statement Event

Where a Financial Statement Event relates to the Guarantor and the Guarantor's credit rating issued by the Rating Agency is lower than the credit rating issued by the Rating Agency as at the date of this Contract the Continuity Plan shall as a minimum set out details of additional or replacement security to be provided by the Contractor, being:

a bond in favour of the Employer (in the “ABI Model Form of Guarantee Bond” published by the Association of British Insurers) and value not to exceed £5,000,000 (five million pounds); or

a form of further guarantee from a new guarantor to be approved by the Employer in substantially the form of the Guarantee.

Following receipt of the Continuity Plan the Employer may, in addition to any other rights, notify the Contractor that it is increasing its monitoring pursuant to Clause 67.1 of the Contract and the Employer and Contractor acknowledge and agree that the provisions of clause 67.2 shall apply accordingly.

The Employer shall not withhold its approval of a draft Continuity Plan unreasonably. If the Employer does not approve the draft Continuity Plan, it shall inform the Contractor of its reasons and the Contractor shall take those reasons into account in the preparation of a further draft Continuity Plan, which shall be resubmitted to the Employer within five (5) Working Days of the rejection of the first draft. This process shall be repeated until the Continuity Plan is approved by the Employer or referred to the Dispute Resolution Procedure under Paragraph 3.7.

If the Employer considers that the draft Continuity Plan is insufficiently detailed to be properly evaluated, will take too long to complete or will not ensure the continued performance of the Contractor’s obligations in accordance with the Contract, or in relation to:

paragraph 3.5 applies, the additional comfort is not acceptable to the Employer; or

the new guarantor, the Employer does not believe that the proposed new guarantor is of at least the same financial standing and has at least the same credit rating from a Rating Agency as the Guarantor had at the date of this Contract,

- then it may either agree a further time period for the development and agreement of the Continuity Plan or escalate any issues with the draft Continuity Plan by referring the draft Continuity Plan to negotiation and/or mediation under clauses W3 and W4 save that clause W4.7 shall not apply.  If the Employer and the Contractor fail to reach agreement within twenty (20) Working Days of a Mediator's appointment under clause W4, the Employer may decline to participate further and may exercise its other rights under this Contract.

Following approval of the Continuity Plan by the Employer, the Contractor shall:

on a regular basis (at least monthly), review the Continuity Plan and assess whether it remains adequate and up to date to ensure the continued performance and delivery of the Services in accordance with this Contract;

where the Continuity Plan is not adequate or up to date in accordance with Paragraph (1), submit an updated Continuity Plan to the Employer for its approval, and the provisions of Paragraphs 3.5 and 3.6 shall apply to the review and approval process for the updated Continuity Plan; and

comply with the Continuity Plan (including any updated Continuity Plan).

Where the Contractor reasonably believes that the relevant Financial Statement Event under Paragraph 3.1 (or the circumstance or matter which has caused or otherwise led to it) no longer exists, it shall notify the Employer and the Parties may agree that the Contractor shall be relieved of its obligations under Paragraph 3.8.