SCHEDULE D – service information

projects

DEPARTMENT FOR WORK AND PENSIONS

FURTHER COMPETITION UNDER

FM SERVICES FRAMEWORK AGREEMENT (RM1056)

LOT 1

–

TOTAL FACILITIES MANAGEMENT

CONTENTS

1.	Background and Context	3

2.	Overview of the Current Supply Chain Structure	3

3.	Interior Fit-Out Contractors and Specialist Contractors / subcontractors	3

4.	Design Commodities	3

5.	Project Types	3

6.	Future Provision	3

7.	Appendices	4

# Background and Context

## Currently, all projects are fully outsourced with no in-house service provision within the Employer’s estate.

# Overview of the Current Supply Chain Structure

## The current PRIME contractor has the following supply chain structure:

### Programme Management Office (PMO) Function;

#### The PRIME contractor has established an Intelligent Client Unit (ICU) that delivers a PMO service in collaboration with their appointed Facilities Management (FM) services provider.

### External Professional Services for Construction

#### The PRIME contractor has established service agreements with 17 regional and/or national consultants covering all key disciplines, architect, mechanical and electrical (M&E), building surveyors, cost managers, health & safety, structural engineering etc.

# Interior Fit-Out Contractors and Specialist Contractors / subcontractors

## The current FM provider directly contracts approximately eight regional and national fit-out contractors covering both multi-skilled and trade specialists (carpet, lighting, lifts etc.) to deliver fabric refurbishment, mechanical and electrical services etc.  The contracts are based on pre-agreed schedules of rates for fit-out work activities though often mini – competitions off existing agreements are held for projects.

# Design Commodities

## The PRIME contractor has direct agreements with:

### Furniture, Fixtures and Equipment (FF&E) supplier(s); and

### Floor finishes supplier(s).

# Project Types

## Life-Cycle Works (Run the Estate Projects)

### The PRIME contractor publishes, on an annual basis, a three year rolling life- cycle plan to the Employer that is based on an annual inspection of each site, carried out by its Capital Investment team.

## Change the Estate (Move and Changes Projects)

### For fit-out work to cover business unit moves and changes, the Employer follows a project approvals process to allow budgets to be approved prior to projects being delivered.

# Future Provision

## The new service delivery structure for projects will change from the existing provision. The Employer shall, under the new operating model, enter into direct contracts in respect of each of the key disciplines as follows:

### Programme Management Office - this will be provided by the Supply Chain Integrator (please see Annex G – Integrator Scope and System Requirements of Services of Schedule D – Service Information);

### Professional Services for Construction – The Employer shall via a Crown Commercial Service (CCS) framework agreement, procure an approved list of consultants to provide various services (e.g. in the key disciplines of Project Management, Cost Management Architecture and MEP design etc) on either a regional or national basis;

### Interior Fit-Out and other Construction Works - This comprises of simple, low value, life cycle fit-out projects and more complex, higher value fit-out projects:

#### The Employer intends to set up a framework agreement via an OJEU process for the provision of fit-out services due to the irregular levels in volume and significant range in value of projects and range of capital work types across its large estate portfolio;

#### The Employer however recognises that the Contractor should be well-placed to effectively deliver some of the simple, low value (typically up to £50,000 - refer to Appendix 2), life cycle fit-out projects where it can demonstrate  value for money It is expected that many of the lower value projects will be provided by the Contractor;

#### The Employer intends to state within the terms of the fit-out framework agreement, that it reserves the right to allocate simple, low value, life cycle fit-out projects either via the framework agreement or via other means, including via this Call Off Contract;

#### The project work allocation methodology to be applied in determining whether simple, low value, life cycle fit-out projects will be allocated via the Contractor or via other means, including the new framework will be set and governed by the Employer and managed by the Integrator. It is anticipated that the criteria will include, but not be limited to:

#### Supplier capacity at the time the project needs allocating;

#### Project geographical location;

#### Project scope (e.g. predominant trade discipline required) and level of complexity;

#### Ability to demonstrate market value for money;

#### Such other criteria as may be relevant to the Employer’s business requirements at the material time.

### Design Commodities – The Employer will via a CCS and/or other public sector  framework agreement, procure the supply of core commodities to support office design standards e.g. carpet, furniture.

# Appendices

## Appendix 1 – Project Process Map provides, at a high level, a process map illustrating the hand-off and co-ordination required between different members of the supply chain for the delivery of projects. The map may be subject to change.

## Appendix 2 – LCW Estimates gives some indicative volumes and values of projects for information only.