# Annex I - Key Performance Indicators

KPI 1 – Response to Reported Corrective Maintenance Faults

| KPI NUMBER |  | 1 |  |
| --- | --- | --- | --- |
| ITEMS APPLICABLE TO |  | Corrective Maintenance Requirement - Statement Of Work paragraph 14 and Annex C. |  |
| Start of KPI |  | Contract Effective/Start Date |  |
| Performance Measure |  | Percentage of queries Closed |  |
| Monitoring Frequency |  | Monthly – Monthly Contractor and End User reports will provide details of queries and response and resolution rates for quarterly performance review. |  |
| KPI Reporting Period |  | Monthly |  |
| PERFORMANCE MEASUREMENT |  |  |  |
| Performance Measurement |  |  | Source of Measurement |
| The Authority requires that Corrective Maintenance queries from users are logged and responded to by the Contractor within the Gold/Silver/Bronze stated periods in order to support availability of the GTMS Equipment. |  |  | Monthly Contractor and End User Report with confirmation of satisfaction from Authority. |
| PERFORMANCE LEVELS |  |  |  |
| Level | Rate of Performance |  |  |
| Green | ≥ 95% of technical advice/visit requests are logged and responded to by the Contractor within the Gold/Silver/Bronze stated periods for the relevant STE. |  |  |
| Amber | ≥ 85% to < 95% of technical advice/visit requests are logged and responded to by the Contractor within the Gold/Silver/Bronze stated periods for the relevant STE. |  |  |
| Red | < 85% of technical advice/visit requests are logged and responded to by the Contractor within the Gold/Silver/Bronze stated periods for the relevant STE. |  |  |
| FEE RETENTION Green: No retention. Amber: Temporary retention for the first month of 1% of the Monthly Management Fee payment, increasing to permanent if not return to Green in the next period. Red: For any single month of Red performance, the Authority will permanently retain 2% of the Monthly Management Fee. |  |  |  |

KPI 2 – Equipment Maintained for Use in accordance with the agreed Preventative Maintenance Schedule

| KPI NUMBER |  | 2 |  |
| --- | --- | --- | --- |
| ITEMS APPLICABLE TO |  | Preventative Maintenance Schedule - Statement Of Work paragraphs 12, 13 and Annex B. |  |
| Start of KPI |  | Contract Effective/Start Date |  |
| Incidence Measure |  | Percentage of bookings made and agreed by the Customer representative for the STE listed at Annex F. |  |
| Monitoring Frequency |  | Monthly – Contractor and End User report will provide details of Preventative Maintenance bookings made and agreed by the Unit Customer for monthly review. |  |
| KPI Reporting Period |  | Monthly |  |
| PERFORMANCE MEASUREMENT |  |  |  |
| Performance Measurement |  |  | Source of Measurement |
| The Authority requires that bookings for Preventative Maintenance are made within 4 weeks of the last maintenance (service) date of the individual STE to ensure that they are available for training. |  |  | Monthly Contractor and End User Report with confirmation of satisfaction from Authority. |
| PERFORMANCE LEVELS |  |  |  |
| Level | Rate of Performance |  |  |
| Green | ≥ 95% of bookings for Preventative Maintenance are made within 4 weeks of the due date. |  |  |
| Amber | ≥ 90% to < 95% of bookings for Preventative Maintenance are made within 5 - 6 weeks of the due date. |  |  |
| Red | < 90% of bookings for Preventative Maintenance are made in excess of 7 weeks of the due date. |  |  |
| RETENTION Green: No retention Amber: Temporary retention for the first month of 1% of the monthly Management Fee payment, increasing to permanent if not return to Green in the next period. Red: For any single month of Red performance, the Authority will permanently retain 2% of the monthly Management Fee for that month. |  |  |  |

KPI 3 – 54 (R) SQN Mission Simulator Preventative and Corrective Requirements to ensure availability for use.

| KPI NUMBER |  | 3 |  |
| --- | --- | --- | --- |
| ITEMS APPLICABLE TO |  | Provision of the following requirements contained at Annex E of the Statement of Work, Serial Numbers 49, 50, 51, 57, 59 and 60. |  |
| Start of KPI |  | Contract Effective/Start Date |  |
| Incidence Measure |  | Percentage of requirements delivered on time and deemed acceptable. |  |
| Monitoring Frequency |  | Monthly |  |
| KPI Reporting Period |  | Monthly |  |
| PERFORMANCE MEASUREMENT |  |  |  |
| Performance Measurement |  |  | Source of Measurement |
| The Authority requires that the Preventative and Corrective Maintenance requirements listed are carried out as defined in the contract, in order to support the availability of the 54 (R) Sqn MS. |  |  | Monthly Contractor and End User Report with confirmation of satisfaction from Authority. |
| PERFORMANCE LEVELS |  |  |  |
| Level | Rate of Performance |  |  |
| Green | ≥ 95% of requirements listed are carried out as defined in the contract. |  |  |
| Amber | ≥ 90% to < 95% of requirements listed are carried out as defined in the contract. |  |  |
| Red | < 90% of requirements listed are carried out as defined in the contract. |  |  |
| RETENTION Green: No retention Amber: Temporary retention for the first month of 1% of the monthly Management Fee, increasing to permanent if not return to Green in the next period. Red: For any single month of Red performance, the Authority will permanently retain 2% of the monthly Management Fee payment for that month. |  |  |  |

KPI 4 – Timely Delivery of Individual Ad-Hoc Tasking/PDS

| KPI NUMBER |  | 4 |  |
| --- | --- | --- | --- |
| ITEMS APPLICABLE TO |  | Engineering Tasks in line with Statement of Work paragraphs 43 to 45 and Annex D. |  |
| Start of KPI |  | Contract Effective/Start Date |  |
| Incidence Measure |  | Individual Engineering Tasks delivered and completed successfully within the agreed Time period. |  |
| Monitoring Frequency |  | Ad Hoc |  |
| KPI Reporting Period |  | Monthly as and when Tasks initiated |  |
| PERFORMANCE MEASUREMENT |  |  |  |
| Performance Measurement |  |  | Source of Measurement |
| The Authority requires that Engineering Tasks (in line with paragraphs 43 to 45 and Annex D of the Statement of Requirement) are completed within the agreed timescales. |  |  | Timescales set by the Authority (in conjunction with the Contractor) on the Task Authorisation Form |
| PERFORMANCE LEVELS |  |  |  |
| Level | Rate of Performance |  |  |
| Green | ≥ 90% of all Engineering Tasks completed by the agreed delivery date. |  |  |
| Red | < 90% of all Engineering Tasks completed by the agreed delivery date. |  |  |
| FEE RETENTION Green: No fee retention Red: For any single Task that is deemed to be of Red performance, the Authority will permanently retain 2% of the Task Firm Price. |  |  |  |

## Appendix 1 to Annex I– Rectification Plan

| Rectification Plan |  |  |  |
| --- | --- | --- | --- |
| Issue Date: | DD/MM/YYYY | Issue Version: |  |
| Contract Ref: | FsASTC/00146 |  |  |
| KPI: |  |  |  |
| Quarter affected: |  |  |  |
| Due Date (end of quarter date): | DD/MM/YYYY | Estimated Revised Completion Date: | DD/MM/YYYY |
| Reasons: | [Insert reasons why deliverable not delivered or KPI not met] |  |  |
| Remedial Plan: | [Insert plan to provide the deliverable required by the obligation or meet the KPI in future quarters, including timescales, responsible person(s) and actions taken to prevent further delays/underperformance] |  |  |
| Supporting Documents: | [Insert document references for any attached supporting documentation] |  |  |
| Contractor’s Signature: | [NAME] [ROLE] [SIGNATURE] |  |  |