Date:	30 November 2018

Dear Sir/Madam,

Contract Title:	Environment Agency Daily Rainfall Tool

You are invited to quote for the above in accordance with the enclosed documents.

Instructions on what information we require you to provide is in Section 4 of the following Request for Quotation document.

Your response should be returned to the following email address by 21 December 2018

natalie.armitage@environment-agency.gov.uk

Please confirm, by email, receipt of these documents and whether you intend to submit a quote.

If you have any queries, please do not hesitate to contact me.

Yours sincerely

Natalie Armitage

Environment and Business Advisor (Hydrology)

E-mail:	natalie.armitage@environment-agency.gov.uk

Telephone: 020 302 58805

Request for Quotation

Title:	Environment Agency Daily Rainfall Tool

Section 1

Who is the Environment Agency?

We are an Executive Non-departmental Public Body responsible to the Secretary of State for Environment, Food and Rural Affairs. Our principal aims are to protect and improve the environment, and to promote sustainable development.

Further information on our responsibilities, Corporate Plan and how we are structured can be found on our Website.

https://www.gov.uk/government/organisations/environment-agency/about

What do we spend our money on?

We are a major procurer of goods and services within the UK, spending circa £600M per annum, our major spend areas are:

- Flood and Coastal Risk Management (design, construction and maintenance)

- ICT and Telecommunications

- Vehicles and Plant

- Environmental Consultancy and Monitoring

- Temporary Staff and Contractors

- Facilities Management, Energy and Utilities

- Flood Management and Water Related Services

What do we need from our suppliers?

Suppliers are vital in supporting the delivery of our corporate plan.  We aim to support the economy and society whilst delivering more environmental outcomes for every pound we spend. In many areas we are leading the way on environmental and technical developments. It is our role to ensure that suppliers clearly understand our corporate aims and objectives and know that we are committed to delivering the best value most sustainable solutions, taking into account the whole life cost of our procurement decisions.  We promote diversity and equality and treat all of our suppliers fairly.

Our procurement strategy may be of interest to you as a potential supplier. It sets out our priorities and key commitments in a range of areas such as delivering our corporate plan, Government policy, supplier management and sustainable procurement:

https://www.gov.uk/government/organisations/environment-agency/about/procurement#procurement-strategy

Government changes and collaboration

Since 1 April 2013, the Environment Agency is no longer responsible for delivering the environmental priorities of Wales. This is now the remit of Natural Resources Wales (NRW).Further information can be found here:

http://naturalresources.wales/splash?orig=/

By bidding for this requirement, you may also be approached by other members of the Defra network, NRW or other government departments that are specifically named in the tender document.

Further information

For further information and to see our commitments to Diversity and Equality, please visit our website.

https://www.gov.uk/government/organisations/environment-agency/about/procurement

https://www.gov.uk/government/organisations/environment-agency/about/equality-and-diversity

Also, are you up to date on environmental legislation? See links below for further information.

Waste and Environmental Impact - https://www.gov.uk/browse/business/waste-environment

Environmental Regulations - https://www.gov.uk/browse/business/waste-environment/environmental-regulations’

Section 2

The Customer

Summary

This Request for Quotation is for the delivery of a piece of work for the National Water Resources Hydrology team in the Environment Agency, which will allow us to maintain and improve the existing functionality of our Daily Rainfall Tool (DRT). We use a number of VBA macros based in MS Excel, Word and ESRI ArcGIS to automate and streamline some of the routine, labour intensive elements of our hydrology work for processing, analysing and presenting data for our Water Situation Reports, Incident Management activities and Water Resources Management. The macros save time and effort, and improve the QA of data and quality of the output.

Our Daily Rainfall Tool is a bespoke ArcGIS project used to perform four main functions, which are automated using VB macros based within ArcGIS;

- Quality checks of daily rainfall data from the EA’s network of intensity rain gauges

- Generation of 1 km² gridded daily rainfall data across England using the QC data as input

- Generation of spatially averaged daily rainfall data using the 1 km² gridded data as input

- Export of the 1 km² gridded data to multiple MS Access databases containing historic 1-GRID rainfall data.

The Daily Rainfall Tool will become unusable following the planned ArcGIS version upgrade within the EA over the next 12 months, which will make VB macros in ArcGIS obsolete.

We require this piece of work to migrate our DRT macro to Python code, to ensure we can continue to use the functionality offered by the tool, and additionally incorporate a number of efficiencies into the method used to access, analyse and output the various rainfall datasets used and produced by the DRT.

The owner and main user of the DRT is the National Water Resources Hydrology team. Area Hydrologists also benefit from and use the data output from the DRT on a regular basis. Outputs from the DRT are used as input to our routine Water Situation Reporting, as well as input to our hydrological modelling, water resources management and incident management activities.

## Contract Length

It is anticipated that this contract will be awarded to one supplier for a period of 10 weeks to end no later than 31 March 2019. Prices will remain fixed for the duration of the contract award period. We may at our sole discretion extend this contract to include related or further work. Any extension shall be agreed in advance of any work commencing and may be subject to further competition. Any amendment to contract prices for the extensions are to be by negotiation.

The Environment Agency Conditions of Contract for Services (Appendix C and Environment-Agency-Conditions-of-Contract-Services-2018.doc attached to this RFQ) shall apply to this contract.

This contract shall be managed on behalf of the Environment Agency by Natalie Armitage (natalie.armitage@environment-agency.gov.uk)

## Contact Details and Timeline

Natalie Armitage will be your contact for any questions linked to the content of the quote pack or the process. Please submit any questions by email and note that both the question and the response will be circulated to all tenderers.

Key elements of the process have been reviewed. Anticipated dates for planned activities are below:

| Activity | Due Date |
| --- | --- |
| Supplier responses for Request for Quote | 21 December 2018 |
| Evaluation of Request for Quote submissions | 11 January 2019 |
| Award of contract | 21 January 2019 |
| Project/Contract end date | 31 March 2019 |

It should be noted that these timescales and activities may be subject to change.

Section 3

## Evaluation Criteria

We will award this contract in line with the most economically advantageous tender (MEAT) as set out in the following award criteria:

- Price – 60%

- Quality – 40%

The following quality criteria are weighted in accordance with the importance and relevance attached to each one.

- The skills and expertise of proposed personnel, and their level of experience in completing similar pieces of work – 15%

- Proposed method for delivering the tasks outlined in the specification, using innovative thinking where relevant and beneficial – 20%

- The capacity of your organisation to work within relatively short timescales to deliver this piece of work before 31 March 2019 – 5%

The criteria listed above will be assessed on a 0 to 10 basis and will reflect the following judgements:

| Rating of Response The tenderer provides a response which in the opinion of the evaluators is: | Score |
| --- | --- |
| Excellent: Addresses all of the requirements and provides a response with relevant supporting information which does not contain any weaknesses, giving the Agency complete confidence that the requirements will be met. | 10 |
| Very Good: Addresses all of the requirements and provides a response with relevant supporting information, which contains very minor weaknesses, giving the Agency high confidence that the requirements will be met. | 8 |
| Good: Addresses all of the requirements and provides a response with relevant supporting information, which contains minor weaknesses, giving the Agency reasonable confidence that the requirements will be met. | 6 |
| Satisfactory: Substantially addresses the requirements and provides a response with relevant supporting information which may contain moderate weaknesses, but gives the Agency some confidence that the requirements will be met. | 4 |
| Weak: Partially addresses the requirements, or provides supporting information that is of limited relevance or contains significant weaknesses, and therefore gives the Agency low confidence that the requirements will be met. | 2 |
| Nil: No response or provides a response that gives the Agency no confidence that the requirements will be met. | 0 |

Section 4

Information to be returned

Please note, the following information requested must be provided. Incomplete tender submissions may be discounted.

Please complete and return the following information:

- completed Pricing Schedule (Appendix A and DRT_Price Schedule.xls attached to this RFQ);

- completed Prior Rights Schedule (Appendix B);

- confirmation that the terms and conditions are accepted (Appendix C. Please note that the terms cannot be amended later).

- CVs of your key personnel proposed to carry out this work

- Answers to the questions for evaluation in Appendix D

Section 5

Specification

# Background to the Requirement

The National Water Resources Hydrology team and Area Hydrologists in the Environment Agency (EA) use a number of VB macros based in MS Excel, Word and ESRI ArcGIS. These automate and streamline some of the routine, labour intensive elements of our hydrology work for processing, analysing and presenting data for our Water Situation Reports, Incident Management activities and Water Resources Management. The macros save time and effort, and improve the QA of data and quality of the output.

A number of these macro tools are vulnerable to a planned upgrade in the version of ESRI ArcGIS used within the EA, which means we will no longer be able to use VB code based within ArcGIS for automating some of our hydrological tasks. When this happens, we will no longer be able to carry out some of the business critical elements of our routine hydrological work.

We require work to be carried out to migrate our Daily Rainfall Tool (DRT) macro to Python code, to ensure we can continue to use the functionality offered by the tool. At present, the DRT relies completely on VB code based within ArcGIS, which will become unusable following the planned ArcGIS version upgrade within the EA. We also require this work to incorporate efficiencies in the methods used to access the data inputs to the tool, to analyse the data and in how data are output.

The owner and main user of the DRT is the National Water Resources Hydrology team. Area Hydrologists also benefit from and use the data output from the DRT on a regular basis. Outputs from the DRT are used to inform our routine Water Situation Reporting, as well as input to our hydrological modelling, water resources management and incident management activities.

# Objectives and Deliverables

The Daily Rainfall Tool (DRT) is a bespoke ArcGIS project used by the National Water Resources Hydrology team to perform four main functions;

- Quality checks of daily rainfall data from the EA’s network of intensity rain gauges

- Generation of 1 km² gridded daily rainfall data across England using the QC data as input

- Generation of spatially averaged daily rainfall data using the 1 km² gridded data as input

- Export of the 1 km² gridded data to multiple MS Access databases containing historic 1-GRID rainfall data.

These tasks are automated using VB code based within ESRI ArcGIS. The latest version of the DRT is based in ArcGISv10.2.2. However, operationally we use the DRT in ArcGISv9.3 because the export to the 1-GRID Access database currently only works in this version. We will not be able to use these VB macros with future upgrades to ArcGIS in the EA.

Objectives

- We require the tasks currently carried out in our DRT to be written in Python code to enable us to continue to do these activities when VB in ArcGIS becomes obsolete.

- We require a number of efficiencies to be incorporated into the method used to access, analyse and output the various rainfall datasets used and produced by the DRT.

Deliverables

The specific outcomes required are as follows. We welcome innovative solutions and recommendations for the best methods of delivering our required outcomes:

Task 1) Automated Quality Check of daily rainfall data from the EA intensity rain gauge network

The current method of data QC in our DRT uses VB macros within ArcGIS to apply a sequence of QC rules to daily rainfall totals from ~1000 raingauges held within an MS Excel worksheet. The Excel worksheet used as input to the QC routine is created manually from a WISKI7 xml export file, with an xml stylesheet applied, combined with a WISKI7 csv file for Scottish boundary catchments (received by email from SEPA). The QC routine edits or highlights data within the Excel input file according to a sequence of rules and outputs this as another Excel workbook.

We require the following:

- Python code to perform an automated QC of daily rainfall data from the EA network of intensity rain gauges. Input data are WISKI7 xml export files located on a network drive (currently either daily exports containing daily rainfall totals for the last 8 days or monthly exports containing daily data for the last 31 days). Perform the QC for a user defined time period.

- Use the SEPA API (https://apps.sepa.org.uk/rainfall/DataDownload) to access daily rainfall data from Scottish border catchments and combine with EA WISKI7 xml files prior to performing the QC.

- Amendments to the current QC rules used. Information on the QC routine used at present is available in the DRT instruction manual. We want to:

-  	remove period total QC and concentrate the QC routine on daily data

-    retain options to include/exclude Incomplete and Suspect data as flagged in the WISKI export file

- 	retain the Inverse Distance Weighting (IDW) method to flag values which are greater than the expected value for a rain gauge

- 	modify the IDW method to flag values which are lower than the expected value for a rain gauge and identify if this can modify the current QC rule which sets to zero all missing data remaining after all the QC rules have been applied (which currently does not function correctly).

- 	Flag e.g. top 10 and bottom 10 rainfall totals on any given day

- Incorporate a method that allows us to make use of the best quality rainfall data available on any given day (because data held in WISKI7 are subject to quality checks and edits over time). This may be using a moving window of data, or weekly first pass and monthly final QC runs – we welcome innovative solutions.

- Optionally, output the final QC dataset to a csv file for audit/review.

Task 2) Generation of 1 km² gridded daily rainfall totals

The current method used to produce 1 km² gridded daily rainfall totals in our DRT relies on VB macros within ArcGIS and calls upon the 3D Analyst and Spatial Analyst tools in ArcGIS. Utilising the Excel file containing QC daily rainfall totals (described in Task 1), a point layer of rain gauge locations and a raster file of monthly long term average 1 km² gridded rainfall, the macro normalises and interpolates (using Ordinary Kriging) the site rainfall data to a 1 km² grid of daily rainfall totals. A monthly geodatabase is created and used to store the 1 km² gridded rainfall data as raster files.

We require the following:

- Python code to generate 1 km² gridded daily rainfall totals. The input data will be the QC daily rainfall totals from Task 1.

- Output the 1 km² gridded daily rainfall totals to a file format(s) suitable for:

- Use as time series data in combination with other gridded datasets that we hold as netCDF files (CEH GEAR data and Met Office gridded rainfall)

- Input to the spatial averaging (Task 3) which we may carry out for time periods requiring a combination of both the EA and CEH GEAR/Met Office datasets

- Producing maps of aggregated period total 1 km² gridded rainfall

- Convert 1 km² gridded daily rainfall totals currently stored in monthly Arc9 geodatabases into the file format chosen for future output of gridded rainfall data in ii). We suggest netCDF for compatibility and convergence with CEH GEAR and Met Office gridded rainfall data.

Task 3) Generation of spatially averaged daily rainfall totals

The current method used to produce spatially averaged daily rainfall totals in our DRT relies on VB macros within ArcGIS and calls upon the 3D Analyst and Spatial Analyst extensions in ArcGIS. Generation of spatially averaged daily rainfall totals is mainly done on a monthly basis, with the macro using the 1 km² gridded rainfall data stored in the monthly geodatabases as input along with a user specified polygon shapefile to define the area(s) over which to average the gridded data. Routinely we use a polygon shapefile containing 138 Hydrological Areas.

We require the following:

- Python code to generate spatially averaged daily rainfall totals from the 1 km² gridded rainfall, with a user defined input of a polygon shapefile (may contain multiple polygons) and a specified time period.

- Ability to generate a time series of spatially averaged daily rainfall totals using a combination of the EA 1 km² gridded rainfall generated in Task 2), and CEH GEAR data and/or Met Office gridded rainfall held in netCDF files.

- Options for output of the spatially averaged rainfall to include daily totals to csv file format, and aggregation of daily rainfall to monthly totals which is output directly to our hydrological areas Excel worksheet used for routine water situation reporting.

Task 4) Extract 1 km² gridded rainfall data for specified co-ordinates or bounding box

Our DRT currently uses a VB macro based within ArcGIS which enables the 1 km² gridded daily rainfall data to be exported from the geodatabases into Access databases, which mirror the format used to hold our 1-GRID dataset. We plan to discontinue the update of the 1-GRID database (moving to the use of CEH GEAR and/or Met Office gridded data as the historic time series) but we want to retain the ability to extract time series rainfall data for individual 1km grid squares.

We require the following:

- Python code to extract daily rainfall time series of individual 1 km² grids with a user defined input of either a grid co-ordinate or a bounding box and a user specified time period.

- Ability to extract these time series for individual or groups of 1 km² grids using a combination of the EA 1 km² gridded rainfall generated in Task 2), and CEH GEAR data and/or Met Office gridded rainfall held in netCDF files.

- Output the time series data to a csv file.

Task 5) Produce an instruction manual

- Further Information

The work must be carried out with regard to the IT systems and software currently available within the EA as detailed below:

Central Modelling Platform

We require the tools to be located and function on the Environment Agency’s Central Modelling Platform (CMP) 64 bit virtual machine pool.

Python

The current versions of Python available are:

- Python 2.7.5 32 bit with ArcGIS and other extra libraries

- Python 2.7.11 64 bit – standard build from Python.org

- Python 3.6.5 32 bit – standard build from python.org

- Python 3.6.5 64 bit – standard build from python.org

In March 2019, we will move to the following versions of Python:

- Python 2.7.10 32 bit with ArcGIS and other extra libraries

- Python 2.7.15 64 bit – standard build from python.org

- Python 3.7.1 32 bit – standard build from python.org

- Python 3.7.1 64 bit – standard build from python.org

Please note – all relevant Python libraries used in the development of the tools described in Tasks 1 to 4 above, will need to be delivered with the tool if they are not already available within the EA. It is likely any extra libraries not currently available as standard within the EA can only be installed during a CMP gold build. We will need to work with the contractor to ensure any solutions are feasible given any IT constraints.

ArcGIS

Our current Daily Rainfall Tool is available as a project in ArcGIS10.2.2 and ArcGIS9.3. Operationally we use the ArcGIS9.3 version because the data export to 1-GRID database format does not work in the ArcGIS10.2.2 version.

In March 2019, the EA will move to ArcGIS10.4.1.

Existing Daily Rainfall Tool, instruction manual and sample data

We can make available on request under licence:

- The ArcGIS9.3 and ArcGIS10.2.2 versions of our DRT and associated files

- The DRT instruction manuals

- DRT data flow map for current process

- Sample data, including WISKI xml export files, xml stylesheet, WISKI QC files, CEH GEAR and Met Office netCDF files

### Timescales and Approach

The contract will commence by 21st January 2019 and end by 31st March 2019.

We would expect to have a start-up meeting within the first 2 weeks of the start of the contract, at the EA offices in Kings Meadow House, Reading.

Ideally the contractor would be able to spend 1 day/week in the Environment Agency office at Kings Meadow House Reading, to discuss any development/problems with the project manager and to test the tools on the EA IT system as work progresses.

We would like the project to be delivered in an agile way, working in approximate 2 week sprints to deliver the Tasks by the deadlines detailed in the table below. As each Task is completed, it should be made available to the National Water Resources Hydrology team for testing before a final version of the tools are made available along with an instruction manual by 31st March 2019.

| Task No. | Deliverable | Complete by: |
| --- | --- | --- |
| 1 | Automated Quality Check of daily rainfall data from the EA intensity rain gauge network | 8th February 2019 |
| 2 | Generation of 1 km² gridded daily rainfall totals | 22nd February 2019 |
| 3 | Generation of spatially averaged daily rainfall totals | 8th March 2019 |
| 4 | Extract 1 km² gridded rainfall data for specified co-ordinates or bounding box | 8th March 2019 |
| 5 | Produce an instruction manual, deliver final version of tools | 31 March 2019 |

### Skills of Personnel Required

The contractor must have the following skills:

- Ability to write Python code and a familiarity with VB code

- Knowledge and experience of hydrological techniques, datasets, and analysis and presentation of hydrological data

- Knowledge of ESRI ArcGIS

- Knowledge of xml and accessing netCDF data formats in Arc-GIS

- An ability to think innovatively

Section 6

Contract Management

This contract shall be managed on behalf of the Environment Agency by Natalie Armitage (natalie.armitage@environment-agency.gov.uk)

A start up meeting is required within the first 2 weeks of the contract at the Environment Agency offices in Kings Meadow House, Reading.

A brief written report showing progress against timescales for deliverables set out at the start of the project is required once per week.

The successful supplier should schedule weekly telecons with the EA project manager to discuss progress. If problems/questions arise in relation to the deliverables, these should be sent via email, or discussed by telephone, as soon as possible with the EA project manager.

We will raise purchase orders to cover the cost of the services and will issue to the awarded supplier following contract award.

The supplier can invoice us once all the Tasks outlined in Section 5 have been satisfactorily completed. Before the invoice is issued, a fee note must be emailed in advance to the contract manager for approval. All invoices must quote the purchase order number in order to be processed. A file copy invoice must be provided to the contract manager, on request. The timescale for payment of invoices will be up to 30 days after we have received a valid invoice.

Section 7

Sustainability Considerations

We are committed to continually improving our sustainability performance. The Environment Agency has set itself tough objectives as a clear commitment and contribution to sustainable development throughout England. The Agency recognises that this can only be achieved through commitment from all sectors of society and it is intent on raising awareness amongst industry and commerce.

Contractors must adopt a sound proactive environmental approach, designed to minimise harm to the environment.

Environmental criteria should be considered as part of your tender submission with credit given for innovation. Factors to be considered could include areas such as:

    - Paper use: All documents and reports prepared by consultants and contractors are produced wherever possible on recycled paper containing at least 100% post consumer waste and printed double sided.

    - Travel: use of public transport, reduce face to face meetings by using email and videoconferencing. Meetings to be held in locations to minimise travel and close to public transport links.

    - Packaging: should be kept to a minimum. Re-use and disposal issues must be considered.

    - Efficient Energy and Water Use.

    - Disposal of Waste: Whilst on site the contractor is responsible for the disposal of their own waste and can only use client facilities with express permission from the on site facilities officer.

    - Whilst on site, contractors should comply with the local environmental policy statement which will be made available to you in advance or on arrival.

Diversity and Equal Opportunities

We are committed to promoting equality and diversity in all we do and valuing the diversity of our workforce, customers and communities.  As a public body, we publish regular information about what our equality objectives are and how we’re meeting them.

https://www.gov.uk/government/organisations/environment-agency/about/equality-and-diversity

Health and Safety

Contractors will be responsible for making sure all required health and safety aspects including risk assessments are undertaken and required management measures are in place to protect worker exposure. This includes management of all partners, consortium members and subcontractors.

IEM2020:

## Sustainability Objectives

As the Environment Agency, our overarching aim is to protect and improve the environment for people and wildlife. Over the last 10 years we have achieved significant reductions in our environmental impacts that occur through our everyday operations. This included a 40% reduction in our carbon emissions and a 37% reduction in the number of miles we travel. This year we have launched our new Internal Environmental Management strategy to take us through to 2020, building on these successes and widening our ambition.

Supply chain

Our 2020 approach will have a very strong emphasis on the indirect impacts of our supply chain.

Our supply chain accounts for over 70% of our total environmental impacts.

Working with our supply chain we want to be world class in the area of environmental management. The environmental impacts of our work and that delivered by and through our supply chain must be reduced; environmental risks must be effectively managed and opportunities for enhancements investigated.

As an organisation, our environmental management system (EMS) is accredited to ISO14001 and EMAS standards. Our procurement activities form part of this system; driving environmental performance improvements across the value chain.

## Section 8

### Additional Information

### Copyright and confidentiality

Unless otherwise indicated, the copyright in all of the documentation belongs to the Environment Agency, and the documentation is to be returned to us with your tender. The contents of the documentation must be held in confidence by you and not disclosed to any third party other than is strictly necessary for the purposes of submitting your quote. You must also ensure that a similar obligation of confidentiality is placed upon any third party to whom you may need to disclose any of the documentation for the purposes of the tender.

### Accuracy of documentation

You should check all documentation; should any part be found to be missing or unclear you should immediately contact us at the address given in the covering letter. No liability will be accepted by the Environment Agency for any omission or errors in the documentation which could have been identified by you.

### Amendments to documentation

Prior to the date for return of tenders, we may clarify, amend or add to the documentation. A copy of each instruction will be issued to every Tenderer and shall form part of the documentation. No amendment shall be made to the documentation unless it is the subject of an instruction. The Tenderer shall promptly acknowledge receipt of such instructions.

### Alternative Offers

Alternative offers may be considered if they constitute a fully priced alternative and are submitted in addition to a quotation complying with the requirements of the Invitation to Quote Documents. If, for any reason you wish to submit an alternative offer without a fully compliant tender please contact us in accordance with the details in the covering letter.

## Continuity of personnel

The Contractor shall employ sufficient staff to ensure that the Services are provided at all times and in all respects to the Project Standard. It shall be the duty of the Contractor to ensure that a sufficient reserve of staff is available to ensure project delivery in the event of staff holidays, sickness or voluntary absence

The Environment Agency will be notified immediately of any changes to personnel associated with the project. The Contractor will ensure that every effort is made to replace outgoing staff with personnel of equal calibre and expertise. All new members of staff undertaking work for the Project will need to be agreed by the Environment Agency prior to commencement.

At all times, the Contractor shall only employ in the execution and superintendence of the Contract persons who are suitable and appropriately skilled and experienced.

## Intellectual property rights

All results, including material and tools produced, developed or paid for under this contract shall be the property of the Environment Agency.

## References

The Environment Agency may request recent and relevant references prior to the award of the project.

Contract award

This Request for Quote is issued in good faith but we reserve the right not to award any or all of this work.

### DATA PROTECTION ACT ADDENDUM TO SPECIFICATION

## Protection of personal data

In order to comply with the Data Protection Act 1998 the Contractor must agree to the following:

- You must only process the personal data in strict accordance with instructions from the Environment Agency.

- You must ensure that all the personal data that we disclose to you or you collect on our behalf under this agreement are kept confidential.

- You must take reasonable steps to ensure the reliability of employees who have access to personal data.

- Only employees who may be required to assist in meeting the obligations under this agreement may have access to the personal data.

- Any disclosure of personal data must be made in confidence and extend only so far as that which is specifically necessary for the purposes of this agreement.

- You must ensure that there are appropriate security measures in place to safeguard against any unauthorised access or unlawful processing or accidental loss, destruction or damage or disclosure of the personal data.

- On termination of this agreement, for whatever reason, the personal data must be returned to us promptly and safely, together with all copies in your possession or control.

# APPENDIX A - PRICING SCHEDULE

All costs must be quoted on this schedule. Any costs not detailed will not be paid.

Please provide a summary of your costs in the table below and provide a further breakdown of detailed costs in the ‘DRT_Price Schedule.xls’ attached to this Request for Quotation. You will be evaluated using Total Overall Cost.

| Cost Proposal (To be completed by Supplier) |  |  |  |
| --- | --- | --- | --- |
| Tasks | Hourly Rate | No of Hours | Cost |
| Task 1: Automated Quality Check of daily rainfall data from the EA intensity rain gauge network: |  |  |  |
| Task 2: Generation of 1 km² gridded daily rainfall totals |  |  |  |
| Task 3: Generation of spatially averaged daily rainfall totals |  |  |  |
| Task 4: Extract 1 km² gridded rainfall data for specified co-ordinates or bounding box |  |  |  |
| Task 5: Produce an instruction manual |  |  |  |
| ##### Total Staff Costs |  |  |  |
| Expenses |  |  |  |
| Other costs |  |  |  |
| Discounts applied |  |  |  |
| Total Overall Cost |  |  |  |

Note to bidders:

- All costs/ rates are to be exclusive of Value Added Tax

- Sums quoted are fully inclusive of all requirements as detailed in the specification, see Section 5 of this quotation document

- No work shall be carried out at day work rates without the prior agreement of the Environment Agency’s nominated representative

- The sums shown shall be fixed for the duration of the contract

- Receipts for all rail travel, hotel and food expenses will be required as proof of expenditure

- Payment will be made on satisfactory completion of the work in accordance with the Conditions of Contract, see Section 2.

APPENDIX B - PRIOR RIGHTS SCHEDULE

Details of Prior Rights held by the Parties (To be updated as Rights are introduced during the period of the Contract)

Prior Rights owned or lawfully used by a Party, whether under licence or otherwise, which it introduces to the Project for the purposes of fulfilling its obligations under the Contract

Held by the Environment Agency

| Name and description of Prior Rights | Extent of proposed use in the Project | Proprietary owner of the Prior Rights |
| --- | --- | --- |
| Daily Rainfall Tool_v13.93 - ArcGIS9.3 version | To demonstrate current EA Daily Rainfall Tool | Environment Agency |
| Daily Rainfall Tool_v13.93 - ArcGIS10.2.2 version | To demonstrate current EA Daily Rainfall Tool | Environment Agency |
| ArcGIS shapefile of hydrological areas. | Example input file for spatial averaging task 3 | Environment Agency |
| ArcGIS shapefile of raingauge locations | Example input file for gridding task in current EA Daily rainfall Tool | Environment Agency |
| WISKI xml export file containing daily rainfall data | Example export file from WISKI which will be used in Task 1 | Environment Agency |
| TSX Analyser | Current method/files used for preparing WISKI export file for DRT QC process | Environment Agency |
| tsx-Trans_Data Table_NatHyd xml stylesheet | Current method/files used for preparing WISKI export file for DRT QC process | Environment Agency |
| EATimeSeriesDataExchangeFormat.xsd | Current method/files used for preparing WISKI export file for DRT QC process | Environment Agency |
| EAMetadata.xsd | Current method/files used for preparing WISKI export file for DRT QC process | Environment Agency |
| Example Excel file containing daily rainfall totals prepared for input to DRT QC routine | Background information – example file prepared for input to current DRT QC routine | Environment Agency |
| Example Excel file containing daily rainfall totals output from QC routine | Example file output from current DRT QC routine | Environment Agency |
| ArcGIS monthly long term average rainfall 1km grid raster files | Long term average gridded rainfall data used for current gridding method in EA DRT | Met Office |
| Daily Rainfall Tool data flow map | Illustration of current data and process flow for EA DRT | Environment Agency |
| Daily Rainfall Tool Instruction Manual | Background information on current EA DRT | Environment Agency |

Held by the Contractor

| Name and description of Prior Rights | Extent of proposed use in the Project | Proprietary owner of the Prior Rights |
| --- | --- | --- |

Explanation of Contractor's Prior Rights
All Intellectual Property Rights owned by or lawfully used by the Contractor, whether under licence or otherwise before the date of this Contract. It can also mean any invention and know how or other intellectual property (whether or not patentable) owned by one of the parties prior to the commencement of the Project, or devised or discovered by one of them only in the course of other projects during the Project period and not arising directly from the Project.

APPENDIX C – ACCEPTANCE OF TERMS AND CONDITIONS

I/We accept in full the terms and conditions named in Section 2 (The Environment Agency Conditions of Contract for Services) and appended to this Request for Quote document.

Company 	____________________________________________________

Name

Signature	____________________________________________________

Print Name	____________________________________________________

Position	____________________________________________________

Date		____________________________________________________

APPENDIX D - RESPONSES TO QUESTIONS FOR EVALUATION

Please complete these questions using the boxes below:

| Question | Skill and Expertise - 15% |
| --- | --- |
| S1 | Please give examples of similar pieces of work that key personnel have carried out in order to demonstrate their skills and experience relevant to the specification detailed in Section 5. |

| Question | Proposed Method - 20% |
| --- | --- |
| M1 | Please provide details of your proposed method for Task 1: Automated Quality Check of daily rainfall data from the EA intensity rain gauge network |
| M2 | Please provide details of your proposed method for Task 2: Generation of 1 km² gridded daily rainfall totals |
| M3 | Please provide details of your method for Task 3: Generation of spatially averaged daily rainfall totals |
| M4 | Please provide details of your proposed method for Task 4: Extract 1 km² gridded rainfall data for specified co-ordinates or bounding box |

| Question | Capacity - 5% |
| --- | --- |
| C1 | Please provide details of how you will deliver the Tasks outlined in Section 5 by the contract end date of 31 March 2019. Please demonstrate your organisation’s capacity to work to these timescales, and illustrate how you will timetable and allow sufficient time for agile delivery and testing of each of the specified outcomes. |