Midsomer Norton Town Hall Phase 2 - Architect/ Contract Administrator Services RIBA 4-7

Query Response Sheet No.1 – 10th October 2022

| Date | No. | Query | Response |
| --- | --- | --- | --- |
| 7.10.22 | 1 | Is it possible to receive details of the Phase 1 works currently underway on site? | You can find details of the Phase 1 works as tendered and awarded via the link below: https://www.contractsfinder.service.gov.uk/notice/9317d6ee-17e4-4480-96d9-c24084da3b5c?origin=SearchResults&p=1 |
| 7.10.22 | 2 | Do you have any further Stage 3 details of the proposed Phase 2 works beyond those submitted for Planning and Listed Building consent? | No – the purpose of appointing an Architect/ CA for the Phase 2 works from RIBA 4 is in order to develop the RIBA 3 drawings. |
| 7.10.22 | 3 | Phase 1 construction works is estimated at approximately £1.2million – noted as currently on site. Do you have a current estimate for the cost of the proposed Phase 2 works envisaged in the 11-month construction programme? | It is difficult to forecast with certainty at this stage given current volatility, but the current estimate is c£1.3million. |
| 7.10.22 | 4 | Has a Building Regulation compliance review been carried out on the proposed Phase 2 works? | Not yet, although all works have been approved by Building Regulations subject to conditions as noted on the LBC/ PP approvals. |
| 7.10.22 | 5 | Please confirm Required Action 1: Stage 4 detailed design of Phase 2 - taking into account works already carried out in Phase 1 rather than the other way around? | Yes – Phase 2 to be developed with reference to works carried out/ due to be completed as part of Phase 1. |
| 7.10.22 | 6 | Please confirm the elements of the Phase 1 works that the CA would be responsible for? | Please note that the brief includes CA responsibilities only in respect of Phase 2, NOT Phase 1 as stated in error. |
| 7.10.22 | 7 | Would there be separate appointments for the detail design of specialist back of house areas, e.g. the bar and kitchen areas..? | It is not anticipated that there will be separate appointments for these areas. |
| 7.10.22 | 8 | Please confirm if electronic drawing information will be available and in what format? | Drawings will be available in CAD format. |
| 7.10.22 | 9 | Are you able to confirm who the other members of the design team will be? | Greenwood Projects have been appointed as Project Manager/ Quantity Surveyor; the remaining appointments of Structural Engineer, Principal Designer, and Mechanical & Electrical Engineer will be made shorty. |
| 4.10.22 |  | Do we need to allow to undertake the role of Principal Designer? Or is this being undertaken by a third party? | This will be a separate appointment. |