Invitation to Tender

for

The Purchase, Design, Installation, Maintenance and Ongoing Support of Industry-Standard Integrated Digital TV and Radio Broadcast Studios

CONTRACT-REFERENCE NUMBER – 	Marjon-Baker

OJEU NUMBER – 2019/S 084-199382

Date:  30th April 2019

Table of Contents

## Introduction of Project Requirements

## Tender Timetable

## Conditions of Tender

## Instruction/Guidance for Tender Return

## Standard Selection Questionnaire

## Form of Tender and Bona Fide Tender

## Introduction of Project Requirements

Introduction

This document contains information about the procurement process, the Contract, and sets out the conditions for submitting a Tender.

Value of the Contract

The estimated value of the Contract is £300,000.00. Details of potential expenditure are given in good faith as a guide to assist Tenderers in submitting their Tenders.  Any estimated value is not an undertaking on behalf of Plymouth Marjon University to purchase the Services to this or any other particular value and shall not create a binding obligation unless specifically stated within the Contract.

Contract Term

Plymouth Marjon University proposes to enter into a “Contract” with an initial period of 2 years, and an option to unilaterally extend for up to a further 3 years in 12-month extension periods. This term is subject to any termination rights contained within the Contract.

Site Visit - It is strongly advised that all tenderers attend a site visit.

The Tenderer is expected to visit the site to ascertain for themselves the full involvement of the service and supplies, including details of the existing building construction, existing mechanical and electrical services installations, space available for the equipment, means of access, general site details etc. prior to submitting their tender return.

Tenderers will be deemed to have visited and inspected the site before tendering, to satisfy themselves of all site conditions and locations.

Plymouth Marjon University wishes to invite interested suppliers to attend a Site Visit on either: -

- Wednesday 8th May 2019 @ 10:30 to 12:30 or 14:00 to 16:00

- Thursday 9th May 2019 @ 10:30 to 12:30 or 14:00 to 16:00

Arrangements to visit and inspect the site can only be made by emailing the following the details below to procurement@marjon.ac.uk

Name of the Organisation;

Names and Roles of the attendees/representatives;

Contact Details - Telephone Number and email address.

Date and time of preferred Site Visit

Site Visit Rules and Regulations: -

Mobile phones may need to be switched off during certain parts of the Site Visit.

Upon arrival, the Marjon representative will provide the visitors with an overview of the rules and regulations that shall be adhered to.

Should a visitor not adhere to these rules and regulations they may be escorted from the premises and take no further part in the Site Visit.

Site Visit Clarifications, Questions and Answers: -

All Clarifications and Questions will need to be submitted in writing to  procurement@marjon.ac.uk.  No questions regarding the tender process and procedures will be either captured or answered during the site visit.

## Tender Timetable

It is the intention of Plymouth Marjon University, that this procurement will follow a clear, structured and transparent process at all times and that all Tenderers will be treated equally.

Set out below is the proposed timetable.  This is intended as a guide and whilst Plymouth Marjon University does not intend to depart from the timetable it reserves the right to do so at any stage.

| ## TARGET DATE | ## STAGE |
| --- | --- |
| ## 30th April 2019 | ## OJEU Contract Notice Published |
| ## 1st May 2019 | ## Invitation to Tender formally published |
| ## 8th/9th May 2019 | ## Site Visits |
| ## 22nd May 2019 @ 17:00 | ## Clarification Period Closes |
| ## 27th May 2019 @ 16.00 | ## Target date – Final responses to Invitation to Tender Clarifications |
| ## 3rd June 2019 @ midday | ## Closing date and time for receipt by Plymouth Marjon University of Tenders via procurement@marjon.ac.uk |
| ## 4th – 6th June 2019 | ## Standard Selection Criteria Evaluations |
| ## 7th – 21st June 2019 | ## Quality Evaluation of Tenders commences |
| ## 25th/26th June 2019 | ## Supplier Interviews/Presentations |
| ## 28th June 2019 | ## Marjon Approvals |
| ## 3rd July 2019 | ## Intention to Award letters issued |
| ## 4th July up to and including 15th July 2019 | ## Commencement of Standstill Period |
| ## 16th July 2019 | ## Target Contract Award Date & Commencement of Contract Signing - Implementation/Mobilisation/On-Boarding |
| ## Week Commencing 22nd July 2019 | ## Formal Contract Commencement |

Tenderers should note that this is an indicative timetable only and may be subject to change. Any changes will be communicated to all Tenderers as soon as possible via Contracts Finder.

## Conditions of Tender

This section provides guidance to Tenderers on how to complete the Tender.

## Clarifications

Any enquiries or requests for clarification of any matter relating to this Invitation to Tender (ITT) or its contents must be made in writing via the procurement@marjon@ac.uk. Clarifications should be clearly identified by the email subject line through the insertion of “CLARIFICATION:”

Plymouth Marjon University will endeavour, so far as is practicable, to respond to all clarifications as soon as possible via procurement@marjon.ac.uk. The response to any clarifications will only be sent to the contact details provided to Plymouth Marjon University.

Plymouth Marjon University shall not be obliged to respond to any clarification and does not accept liability or responsibility for failure to provide any information requested.

If a Tenderer considers that a clarification and / or its response relates to confidential matters, it must mark the clarification as "confidential".  If Plymouth Marjon University believes it would be inappropriate to answer the clarification on a confidential basis it will notify the Tenderer and require the Tenderer to either withdraw the clarification or to raise any objection within two (2) working days of such notification and state, the grounds for its objection. If the Tenderer does not withdraw the clarification or raise any objection within the specified period, or if Plymouth Marjon University believes the clarification is not confidential, Plymouth Marjon University may issue the clarification response to all the Tenderers.

The Return Date for receipt of clarifications relating to the ITT is set out in the Tender Timetable detailed above.

However, if the terms of the Contract render the proposals in a Tenderer's Tender unworkable, the Tenderer should submit a clarification prior to the submission of a Tender, and Plymouth Marjon University will consider in its absolute discretion whether any amendment to the Contract is required. Any amendments which are proposed, but not approved by Plymouth Marjon University through this process, will not be accepted and may be construed as a rejection of the terms leading to the disqualification of the Tender.

## Late Return of Tenders

Any Tender received after the Return Date and time will not be considered. Plymouth Marjon University may, however, in its own absolute discretion extend the Return Date and in such circumstances Plymouth Marjon University will notify all Tenderers of any such extension. It is the Tenderer’s responsibility to ensure that their tender is received in accordance with the deadline for receipt of tenders.

Contract Award

Entering into the Contract is subject to the formal approval process of Plymouth Marjon University. Until all necessary approvals are obtained, and the Standstill Period completed (if applicable under Regulation 87 of the UK Public Contract Regulations) no Contract will be enacted.

Once Plymouth Marjon University has reached a decision in respect of a contract award, it will notify all Tenderers of that decision.

Debrief

Supplier Selection Criteria: those Tenderers who are unsuccessful at Selection Stage will be notified in writing and debriefed as to the reasons – unsuccessful Tenderers at Selection Stage will not have the remainder of their Tenders evaluated.

For those Tenderers who pass the Selection Stage but are unsuccessful after evaluation of their Award Criteria, notification of the Contract Award decision will be issued via email, informing them of the identity and relative advantages and characteristics of the successful Tenderer.

Variant Bids

Where Variant Bids are being accepted:

- This will be clearly identified in the contract advert

- Duplicate submission templates will be available for this purpose in the tender pack

Contract Terms and Conditions

By submitting a Tender, Tenderers are agreeing to be bound by the Terms and Conditions of this ITT and the form of Contract without further negotiation or amendment. PLYMOUTH MARJON UNIVERSITY CANNOT NEGOTIATE WITH ANY TENDERER ABOUT THE TERMS AND CONDITIONS OF THE CONTRACT.

Plymouth Marjon University Rights

Plymouth Marjon University reserves the right to:

- Seek clarifications or additional documents in respect of any Tenderer's submission;

- Disqualify any Tenderer that does not submit a compliant Tender in accordance with the instructions in this ITT or submits a tender that is vague or incomplete. Evasive, unclear or hedged. Tenders may be discounted in evaluation and may, at Plymouth Marjon University's discretion, be taken as a rejection by the Tenderer of the terms set out in this ITT;

- Disqualify any Tenderer in accordance with Regulation 57 (Exclusion Grounds; Mandatory Exclusions) of the Regulations;

- Withdraw this ITT at any time, or to re-invite Tenders on the same or any alternative basis;

- Choose not to award any Contract because of the current procurement process;

- Make whatever changes it sees fit to the Timetable, structure or content of the procurement process, depending on approvals processes or for any other reason;

Non-acceptance or rejection of any tender shall be without prejudice to any other civil remedies available to Plymouth Marjon University or any criminal liability which such conduct by a Tenderer may attract.

Tenderer Conduct

Tenderers are reminded of their obligations as set out in the Regulations, relating to their conduct. By submission of an ITT the Supplier warrants that:

The prices in this ITT have been arrived at independently, without consultation, communication, agreement or understanding for the purpose of restricting competition, as to any matter relating to such prices, with any other Supplier(s) or with any competitor.

Unless otherwise required by law, the prices which have been quoted in the ITT have not knowingly been disclosed by the Supplier(s), directly or indirectly, to any other Supplier(s) or competitor, nor will they be so disclosed.

No attempt has been made or will be made by the Tender(s) to induce any other person or firm to submit or not to submit an ITT for the purpose of restricting competition and or any other undesirable practises.

Conflicts of Interest

Tenderers are responsible for ensuring that no conflicts of interest exist between the Tenderer and its advisers, and Plymouth Marjon University and its advisors or the Tenderer’s constituent members. Any Tenderer who fails to comply with this requirement may be disqualified from the procurement at the discretion of Plymouth Marjon University. There is a duty on the Tenderer to notify Plymouth Marjon University of any such conflict.

Warranties and Disclaimers

While the information contained in this ITT is believed to be correct at the time of issue, Tenderers should not rely on this information and should carry out their own due diligence checks and verify the accuracy of the information.

Neither Plymouth Marjon University, its advisors, nor any other awarding authorities will accept any liability for its accuracy, adequacy or completeness, nor will any express or implied warranty be given. This exclusion extends to liability in relation to all information including any statement, opinion or conclusion contained in, or any omission from, this ITT (including this guidance, all information available on Contracts Finder, all appendices and attachments), and in respect of any other written or oral communication transmitted (or otherwise made available) to any Tenderer. This exclusion does not extend to any fraudulent misrepresentation made by or on behalf of Plymouth Marjon University. Plymouth Marjon University does not accept any responsibility for any pre-contractual representations made by it or on its behalf.

Misrepresentation

When submitting your Selection Questionnaire and Tender(s) you are confirming that your submission contains accurate information which will not mislead Marjon in the bid evaluation process.

If you seriously misrepresent any factual information in filling in the Selection Questionnaire, and so induce Marjon to enter into a contract, there may be significant consequences. You may be excluded from the procurement procedure, and from bidding for other contracts for three years. If a contract has been entered into you may be sued for damages and the contract may be rescinded. If fraud, or fraudulent intent, can be proved, you or your responsible officers may be prosecuted and convicted of the offence of fraud by false representation, and you must be excluded from further procurements for five years.

If a Tenderer proposes to enter into the Contract with Plymouth Marjon University, it must rely on its own enquiries and on the terms and conditions set out in the Contract. Neither the issue of this ITT, nor any of the information presented in it, should be regarded as a commitment or representation on the part of Plymouth Marjon University (or any other person) to enter into a contractual arrangement. Plymouth Marjon University has not made and is not making any contract, agreement or warranty that a Contract will be offered through the issue of this ITT.

Tenderer’s Warranties

In submitting the Tender the Tenderer warrants and represents and undertakes to Plymouth Marjon University that:

- It has not performed any of the acts or matters referred to in Regulation 57 of the Public Contracts Regulations and has complied in all respects with this ITT.

- All information, representations and other matters of fact communicated (whether in writing or otherwise) to Plymouth Marjon University by the Tenderer or its employees, officers, agents or advisers, in connection with or arising out of the Tender, are true, complete and accurate in all respects.

- It has made its own investigations and research and has satisfied itself in respect of all matters relating to this ITT.

- It has full power and authority to enter into the Contract and provide the Services and will if requested produce evidence of such to Plymouth Marjon University.

- It is of sound financial standing and the Tenderer and its partners, directors, officers and employees are not aware of any circumstances (other than such circumstances as may be disclosed in the audited accounts or other financial statements of the Tenderer submitted to Plymouth Marjon University) which may adversely affect such financial standing in the future.

The Tenderer shall indemnify, and keep indemnified, Plymouth Marjon University against all actions, claims, demands, proceedings, damages, costs, losses, charges and expenses whatsoever in respect of any breach by the Tenderer of any of its obligations in this ITT.

Costs Incurred

Plymouth Marjon University will not be liable for any bid costs, expenditure, work or effort incurred by a Tenderer or by a third party acting under instructions from them in proceeding with or participating in this procurement, including if the procurement process is terminated or amended by Plymouth Marjon University.

TUPE

It is the responsibility of the Tenderer to consider whether or not Transfer of Undertakings (Protection of Employment) Regulations 2006" as amended by the "Collective Redundancies and Transfer of Undertakings (Protection of Employment) (Amendment) Regulations 2014" (TUPE) is likely to apply in the particular circumstances of this tender exercise and to act accordingly. Tenderers should therefore take their own advice and make their own enquiries regarding the likelihood of TUPE applying.

If Plymouth Marjon University has chosen to share any TUPE information as part of the ITT this will be contained in the Specification.

Confidentiality and Freedom of Information Act (FOIA)

This ITT is made available on condition that its contents (including the fact that the Tenderer has received this ITT) is kept confidential by the Tenderer and is not copied, reproduced, distributed or passed to any other person at any time, except for the purpose of enabling the Tenderer to submit a Tender.

Under the Local government Transparency Code 2015 (Transparency Code) it is the responsibility of Plymouth Marjon University to publish details of all contracts it now places. Tenderers acknowledge that Plymouth Marjon University is obliged to disclose the provisions of any resulting Contract.

This does not apply to any information which is exempt from disclosure in accordance with FOIA principles.  In determining whether any information is exempt, Plymouth Marjon University shall seek to consult with the Contractor and shall take its reasonable concerns into consideration, provided that Plymouth Marjon University shall have the final decision in its absolute discretion.  The Contractor shall co-operate and assist Plymouth Marjon University to publish in accordance with Plymouth Marjon University’s obligation.

Freedom of Information

The Freedom of Information Act 2000 and Environmental Information Regulations 2004 affects all information held by contracting authorities. It is a matter of law and contracting authorities cannot contract out of it.

So far as procurement information is concerned, Marjon currently expects the position as to what information may be accessible to the public, to be as set out in the table below. However, it can give no guarantee that this will continue to be the case, as the legislation develops and as the Information commissioner issues decisions in this area, thus these are working assumptions as opposed to absolutes. Nor can Marjon give any commitment that it or other customers may not be required or feel obliged to make information available to the public or to withhold it on some other basis. By participating in the procurement process you are taken to accept this.

The table below details different types of information and how Marjon will treat each of these:

| Information | How it is treated |
| --- | --- |
| Questionnaire / Tender submissions | Will be treated as publicly inaccessible at least until the notification of successful Tenderer. |
| Identity and amount of bids | The total bid price of successful Tenderer will become accessible between notification of successful Tenderer and contract signature. |
| Contract Documents as completed by the successful Tenderer | Accessible during the advertisement period under Marjon auditing regime. |
| Amounts spent on purchases etc. | Accessible |
| Trade secrets and other information that is genuinely commercially confidential | Under European Law Marjon is obliged not to disclose information that is genuinely confidential (such as the formula for making a particular product). However, the Information Commissioner has made it clear that this cannot be used as a blanket justification for refusing access, and that Marjon may not agree to treat information as confidential unless there is a really strong justification for doing so. |

Data Protection

Plymouth Marjon University requires all Candidates to comply with the Data Protection Act 1998 and General Data Protection Regulations 2015 (to the extent the Regulations or any legislation enacting the Regulations are in force in the UK) and to take appropriate data security measures when processing any personal data in connection with the procurement process.

Publicity

Tenderers shall not undertake (or permit to be undertaken) at any time (whether prior to or after any contract award) any publicity or activity with any section of the media in relation to this tender process or resulting contract, other than with the prior written consent of Plymouth Marjon University. In this paragraph the word "media" includes (but is not limited to) radio, television, newspapers, trade and specialist press, the internet and email accessible by the public at large and the representatives of such media.

Consortia, Unincorporated Joint Ventures and Sub-Contracting arrangements

Plymouth Marjon University recognises that a Tenderer may be a collaboration of organisations either through a consortium arrangement, unincorporated joint venture or by way of a lead contractor and sub-contractors.  This does not preclude a single organisation submitting a response.

Any Tenderer which is a consortium will be required to form a legal entity prior to any award of a Contract. Suitable security for guaranteeing the obligations of the legal entity and the delivery of the works or services under the Contract may be required in the form of a parent company guarantee or performance bond from the Lead Organisation and/or the Relevant Organisations as required by Plymouth Marjon University.

For Tenderers who are Lead Contractors and sub-contractors, the Lead Contractor will be required to enter into the Contract and take all legal responsibility for the obligations under that Contract. All Tenders will be evaluated as a whole in accordance with this document and the details contained within this ITT.

All correspondence in relation to this procurement will be sent to the registered email address associated with this ITT.

Bribery Act 2010 & Whistleblowing

Plymouth Marjon University contracts include provisions under which the contract will be terminated if the service provider or anyone on its behalf bribes or tries to bribe anyone in connection with any contract, or commits an offence under the Bribery Act 2010.

There are stringent similar provisions under both UK and European law in respect of money laundering and misconduct in respect of European funding.

Plymouth Marjon University also requires of Tenderers that they sign non-collusion agreements to the effect that they will not collude with other Tenderers in submitting bids, except where they are consortiums.

Plymouth Marjon University encourages all Tenderers or for that matter anyone else, to contact us if any, employee or other service provider, Tenderer or potential Tenderer approaches them and either attempts to engage them in any such activity or hints that they could do so.

If so, or for that matter in respect of any concerns a supplier may raise about any other sort of irregularity, it will treat their information in confidence in comparable fashion as required by Whistle Blowing best practise.

Law

The laws of England and Wales will apply to this ITT and the procurement generally.

Form of Parent Company Guarantee

Where appropriate and Plymouth Marjon University deems relevant a Parent Company Guarantee will be required prior to any formal award of contract. If you are required to submit a Parent Company Guarantee then it will be requested as part of your submission.

Performance Bond

Where appropriate and Plymouth Marjon University deems relevant a Performance Bond will be required prior to any formal award of contract. If applicable this will be detailed as part of your submission.

Inter Government Information Sharing

All Central Government Departments and their Executive Agencies and Non-Departmental Public Bodies are subject to control and reporting within Government. In particular, they report to the Cabinet Office and HM Treasury for all expenditure. Further, the Cabinet Office has a cross-Government role delivering overall Government policy on public procurement - including ensuring value for money and related aspects of good procurement practice.

For these purposes, Plymouth Marjon University may disclose within Government any of the Contractor's documentation/information (including any that the Contractor considers to be confidential and/or commercially sensitive such as specific bid information) submitted by the Contractor to Plymouth Marjon University during this Procurement. The information will not be disclosed outside Government. Contractors taking part in this competition consent to these terms as part of the competition process.

## Instruction/Guidance for Tender Return

Instructions for Tender Return

You must return all documentation required by this ITT by the Return Date to Plymouth Marjon University’s via procurement@marjon.ac.uk

Any additional information which is necessary to support your Tender should be uploaded as part of your submission and cross-referenced in the main body of your Tender.

## Changes

After return of the tender the Tenderer must inform Plymouth Marjon University of any changes via email at procurement@marjon.ac.uk . Plymouth Marjon University reserves the right to disqualify any Tenderer that fails to undertake this task.

Plymouth Marjon University reserves the right to accept changes proposed by any Tenderer to the composition of their Tenderer entity subject to the necessary legal/eligibility, technical ability and financial standing criteria set out being met and such change resulting in satisfactory arrangements for the Tenderer's ability to deliver the Contract requirements, providing always that such change is notified and takes effect prior to the being executed.

## Missing and Omitted Materials in a Tender

Where it appears that there is an error in the information submitted within the Tender, including missing or omitted material, the relevant supplier shall be made aware of the apparent error.

The supplier shall be asked to confirm acceptance as to this position or highlight that the information required is actually included in their submission.

When contacting the tenderer the following information shall be provided to them:

- Which information is considered missing/omitted.

- The time limit within which a response is required.

## Submission of Tenders

Unless Plymouth Marjon University has expressly stated to the contrary, each Tenderer must submit only one Tender in respect of this ITT.

Each Tender must be a standalone bid and not be dependent on any other bid or any other factors external to the Tender itself. Each Tender must be capable of being accepted by Plymouth Marjon University in its own right.

The following requirements must be adhered to when submitting Tenders:

- Tenderers should submit only such information as is necessary to respond effectively to this ITT.

- Unless specifically requested, extraneous presentation materials, particularly company corporate sales material, are neither necessary nor desired. Such materials will only be taken into account if they are clearly referenced in a Tenderer's specific response to a question in this ITT and only then to the extent that information is considered relevant by Plymouth Marjon University.

- The Tender must be in English and drafted in accordance with the drafting guidance set out in this ITT.

- The Tender must be clear, concise and complete. Plymouth Marjon University reserves the right to mark a Tenderer down or exclude them from the procurement if its Tender contains any ambiguities or lacks clarity.

- Tenderers have provided contact information when submitting their tender response. Plymouth Marjon University shall not be responsible for contacting the Tenderer through any route other than the nominated contact. The Tenderer must therefore undertake changes relating to the contact promptly if required.

In accordance with Regulation 59 of the UK Public Contract Regulations 2015 and EU Implementing Regulation 2016/7 Plymouth Marjon University will accept submission of a European Single Procurement Document (ESPD) as part of any submission.

Where Tenderers choose to submit all or any part of the ESPD in place of Sections of this ITT this must be clearly identified and referenced by the Tenderer. Additionally, submission of an ESPD may not cover all of the Selection Criteria required for this procurement.

## Tender Evaluation Methodology

The Tender submission will be evaluated in two parts:

- Supplier Selection Criteria

- Tender Award Criteria

The first element Plymouth Marjon University will evaluate is the Supplier Selection Criteria. Tenderers not satisfying the Supplier Selection Criteria will, at the discretion of Plymouth Marjon University, be excluded from the remainder of the evaluation process and their Tender shall not be considered further.

Plymouth Marjon University will then evaluate the Tender Award Criteria for those Tenderers which were not excluded after evaluating the Supplier Selection Criteria.

## Supplier Selection Criteria

The purpose of the Supplier Selection Criteria is to enable Plymouth Marjon University to extract and evaluate the information required under Regulation 58 of the Public Contract Regulations.

The Selection Criteria used comply with Guidance issued by the Minister for the Cabinet Office under Regulation 111 of the Regulations unless stated otherwise in the NOTE TO TENDERER at the start of that any individual Section.

Tenderers that fail to complete the documentation (even when stated ‘for information only’) may be excluded from the remainder of the evaluation process and their Tender shall not be considered further.

Each element/question stated within the Supplier Selection Criteria referenced above will be assessed on the basis of pass/fail or scored - as

Where any of these Sections are not deemed relevant or proportional to the subject matter of the contract Plymouth Marjon University will not require tenderers to respond these Sections. Sections where this applies will be marked at ‘Not Applicable’

Pass / Fail Questions

Tenderers that receive a ‘fail’ in any of these questions/sections shall be excluded from the remainder of the evaluation process and their Tender shall not be considered further, unless Plymouth Marjon University, at its absolute discretion, decides otherwise (Plymouth Marjon University must evidence why such discretion was exercised).

Standard Selection Questionnaire

The Standard Selection Questionnaire below is a self-declaration, made by you (the potential supplier), that you do not meet any of the grounds for exclusion. If there are grounds for exclusion, there is an opportunity to explain the background and any measures you have taken to rectify the situation (we call this self-cleaning).

Instructions for Completion

The “authority” means the contracting authority, or anyone acting on behalf of the contracting authority, that is seeking to invite suitable candidates to participate in this procurement process.

“You” / “Your” refers to the potential supplier completing this standard Selection Questionnaire i.e. the legal entity responsible for the information provided. The term “potential supplier” is intended to cover any economic operator as defined by the Public Contracts Regulations 2015 (referred to as the “regulations”) and could be a registered company; the lead contact for a group of economic operators; charitable organisation; Voluntary Community and Social Enterprise (VCSE); Special Purpose Vehicle; or other form of entity.

Suppliers are required to complete the Standard Selection Questionnaire below and submit it, together with any requested supporting information, to Marjon by the due date and time for return in accordance with the procedures set out in this document.

Suppliers should follow the instructions outlined below when completing this Standard Selection Questionnaire.

For Part 1 and Part 2 every organisation that is being relied on to meet the selection must complete and submit the self-declaration.

For answers to Part 3 - If you are the lead organisation bidding on behalf of a group, for example, a consortium, or you intend to use sub-contractors, you should complete all the questions on behalf of the consortium and/ or any sub-contractors, providing one composite response and declaration.

Suppliers should answer all questions in full, as accurately and concisely as possible in the same order as the questions are presented. Where a question is not relevant to the Candidate’s organisation, this should be indicated, with an explanation.

The information supplied will be checked for completeness and compliance with the instructions before responses are evaluated. Failure to provide the required information, make a satisfactory response to any question, or supply documentation referred to in responses (e.g. a Non-Canvassing and Non-Collusion certificate (included at the end of this document), and the proofs of financial standing etc), within the specified timescale, may mean that a supplier is not invited to participate further in the procurement process. In the event that none of the responses are deemed satisfactory, Marjon reserves the right to terminate the procurement and where appropriate re-advertise the procurement.

Suppliers must be explicit and comprehensive in their responses to the Standard Selection Questionnaire as this will be the single source of information on which responses will be scored.  Suppliers are advised neither to make any assumptions about their past or current supplier relationships with Plymouth Marjon University nor to assume that such prior business relationships will be taken into account in the evaluation procedure.

The authority confirms that it will keep confidential and will not disclose to any third parties any information obtained from a named customer contact, other than to the Cabinet Office and/or contracting authorities defined by the regulations, or pursuant to an order of the court or demand made by any competent authority or body where the authority is under a legal or regulatory obligation to make such a disclosure.

| Evaluation Methodology |  |
| --- | --- |
| Section | Evaluation Methodology |
| Part 1: Potential supplier Information |  |
| Section 1: Potential Supplier Information – 1.1(a) to 1.1(p) | Info Only |
| Section 1: Bidding Model – 1.2(a) to 1.2 (b) | Info Only |
| Section 1: Contact Details and Declaration 1.3 (a) to 1.3 (h) | Pass/Fail |
| Part 2: Exclusion Grounds |  |
| Section 2: Grounds for mandatory exclusion 2.1(a) to 2.3(b) | Pass/Fail |
| Section 3: Grounds for discretionary exclusion 3.1 to 3.2 | Pass/Fail |
| Part 3: Selection Questions |  |
| Section 4: Economic and Financial Standing 4.1 to 4.3 | Pass/Fail |
| Section 5: If you have indicated in the Selection Questionnaire question 1.2 that you are part of a wider group, please provide further details below: | Pass/Fail |
| Section 6: Technical and Professional Ability | *Scored |
| Section 7: Modern Slavery Act 2015: Requirements under Modern Slavery Act 2015 | Pass/Fail |
| Section 8: Additional Questions - Insurance | Pass/Fail |

|  | *Scoring Methodology |
| --- | --- |
| Score 0 | The supplier/candidate response has not addressed the component points regarding their capability. As a result of this, the response does not provide Plymouth Marjon University with the confidence that the supplier/candidate is capable of successful delivery – OR – A response has not been provided to this question. |
| Score 4 | The supplier/candidate response partially addresses the component points regarding their capability, illustrating that the supplier/candidate has some understanding of the component parts, which provides Plymouth Marjon University with little confidence that the supplier/candidate is capable of successful delivery. |
| Score 7 | The supplier/candidate response satisfactorily addresses the component points regarding their capability, illustrating that the supplier/candidate has an understanding of the component parts which provides Plymouth Marjon University with confidence that the supplier/candidate is capable of successful delivery. |
| Score 10 | The supplier/candidate response fully addresses all of the component parts regarding their capability, including factors that will offer added value, illustrating that the supplier/candidate has a comprehensive understanding of the component parts which provides Plymouth Marjon University with complete confidence that the supplier/candidate is capable of successful delivery. |

Part 1: Potential supplier Information

Please answer the following questions in full. Note that every organisation that is being relied on to meet the selection must complete and submit the Part 1 and Part 2 self-declaration.

| Section 1 | Potential supplier information |  |
| --- | --- | --- |
| Question number | Question | Response |
| 1.1(a) | Full name of the potential supplier submitting the information |  |
| 1.1(b) – (i) | Registered office address (if applicable) |  |
| 1.1(b) – (ii) | Registered website address (if applicable) |  |
| 1.1(c) | Trading status - ppublic limited company - llimited company - llimited liability partnership - oother partnership - ssole trader - tthird sector - oother (please specify your trading status) |  |
| 1.1(d) | Date of registration in country of origin |  |
| 1.1(e) | Company registration number (if applicable) |  |
| 1.1(f) | Charity registration number (if applicable) |  |
| 1.1(g) | Head office DUNS number (if applicable) |  |
| 1.1(h) | Registered VAT number |  |
| 1.1(i) - (i) | If applicable, is your organisation registered with the appropriate professional or trade register(s) in the member state where it is established? | Yes ☐ No ☐ N/A ☐ |
| 1.1(i) - (ii) | If you responded yes to 1.1(i) - (i), please provide the relevant details, including the registration number(s). |  |
| 1.1(j) - (i) | Is it a legal requirement in the state where you are established for you to possess a particular authorisation, or be a member of a particular organisation in order to provide the services specified in this procurement? | Yes ☐ No ☐ |
| 1.1(j) - (ii) | If you responded yes to 1.1(j) - (i), please provide additional details of what is required and confirmation that you have complied with this. |  |
| 1.1(k) | Trading name(s) that will be used if successful in this procurement |  |
| 1.1(l) | Relevant classifications (state whether you fall within one of these, and if so which one) - Voluntary Community Social Enterprise (VCSE) - Sheltered Workshop - Public service mutual |  |
| 1.1(m) | Are you a Small, Medium or Micro Enterprise (SME)? | Yes ☐ No ☐ |
| 1.1(n) | Details of Persons of Significant Control (PSC), where appropriate: - Name; - Date of birth; - Nationality; - Country, state or part of the UK where the PSC usually lives; - Service address; - The date he or she became a PSC in relation to the company (for existing companies the 6 April 2016 should be used); - Which conditions for being a PSC are met; - Over 25% up to (and including) 50%, - More than 50% and less than 75%, - 75% or more. (Please enter N/A if not applicable) |  |
| 1.1(o) | Details of immediate parent company: - Full name of the immediate parent company - Registered office address (if applicable) - Registration number (if applicable) - Head office DUNS number (if applicable) - Head office VAT number (if applicable) (Please enter N/A if not applicable) |  |
| 1.1(p) | Details of ultimate parent company: - Full name of the ultimate parent company - Registered office address (if applicable) - Registration number (if applicable) - Head office DUNS number (if applicable) - Head office VAT number (if applicable) (Please enter N/A if not applicable) |  |

Please note: A criminal record check for relevant convictions may be undertaken for the preferred suppliers and the persons of significant in control of them.

Please provide the following information about your approach to this procurement:

| Section 1 | Bidding model |  |
| --- | --- | --- |
| Question number | Question | Response |
| 1.2(a) - (i) | Are you bidding as the lead contact for a group of economic operators? | Yes ☐ No ☐ If yes, please provide details listed in questions 1.2(a) (ii), (a) (iii) and to 1.2(b) (i), (b) (ii), 1.3, Section 2 and 3. If no, and you are a supporting bidder please provide the name of your group at 1.2(a) (ii) for reference purposes, and complete 1.3, Section 2 and 3. |
| 1.2(a) - (ii) | Name of group of economic operators (if applicable) |  |
| 1.2(a) - (iii) | Proposed legal structure if the group of economic operators intends to form a named single legal entity prior to signing a contract, if awarded. If you do not propose to form a single legal entity, please explain the legal structure. |  |
| 1.2(b) - (i) | Are you or, if applicable, the group of economic operators proposing to use sub-contractors? | Yes ☐ No ☐ |
| 1.2(b) - (ii) | If you responded yes to 1.2(b)-(i) please provide additional details for each sub-contractor in the following table: we may ask them to complete this form as well. Name. Registered address. Trading status. Company registration number. Head Office DUNS number (if applicable). Registered VAT number. Type of organisation. SME (Yes/No). The role each sub-contractor will take in providing the works and /or supplies e.g. key deliverables. The approximate % of contractual obligations assigned to each sub-contractor. |

Contact details and declaration

I declare that to the best of my knowledge the answers submitted, and information contained in this document are correct and accurate.

I declare that, upon request and without delay I will provide the certificates or documentary evidence referred to in this document.

I understand that the information will be used in the selection process to assess my organisation’s suitability to be invited to participate further in this procurement.

I understand that the authority may reject this submission in its entirety if there is a failure to answer all the relevant questions fully, or if false/misleading information or content is provided in any section.

I am aware of the consequences of serious misrepresentation.

| Section 1 | Contact details and declaration |  |
| --- | --- | --- |
| Question number | Question | Response |
| 1.3(a) | Contact name |  |
| 1.3(b) | Name of organisation |  |
| 1.3(c) | Role in organisation |  |
| 1.3(d) | Phone number |  |
| 1.3(e) | E-mail address |  |
| 1.3(f) | Postal address |  |
| 1.3(g) | Signature (electronic is acceptable) |  |
| 1.3(h) | Date |  |

Part 2: Exclusion Grounds

Please answer the following questions in full. Note that every organisation that is being relied on to meet the selection must complete and submit the Part 1 and Part 2 self-declaration.

| Section 2 | Grounds for mandatory exclusion |  |
| --- | --- | --- |
| Question number | Question | Response |
| 2.1(a) | Regulations 57(1) and (2) The detailed grounds for mandatory exclusion of an organisation are set out on this webpage, which should be referred to before completing these questions. Please indicate if, within the past five years you, your organisation or any other person who has powers of representation, decision or control in the organisation been convicted anywhere in the world of any of the offences within the summary below and listed on the webpage. |  |
|  | Participation in a criminal organisation. | Yes ☐ No ☐ If Yes please provide details at 2.1(b) |
|  | Corruption. | Yes ☐ No ☐ If Yes please provide details at 2.1(b) |
|  | Fraud. | Yes ☐ No ☐ If Yes please provide details at 2.1(b) |
|  | Terrorist offences or offences linked to terrorist activities | Yes ☐ No ☐ If Yes please provide details at 2.1(b) |
|  | Money laundering or terrorist financing | Yes ☐ No ☐ If Yes please provide details at 2.1(b) |
|  | Child labour and other forms of trafficking in human beings | Yes ☐ No ☐ If Yes please provide details at 2.1(b) |
| 2.1(b) | If you have answered yes to question 2.1(a), please provide further details. Date of conviction, specify which of the grounds listed the conviction was for, and the reasons for conviction, Identity of who has been convicted If the relevant documentation is available electronically please provide the web address, issuing authority, precise reference of the documents. |  |
| 2.2 | If you have answered Yes to any of the points above have measures been taken to demonstrate the reliability of the organisation despite the existence of a relevant ground for exclusion ? (Self Cleaning) | Yes ☐ No ☐ |
| 2.3(a) | Regulation 57(3) Has it been established, for your organisation by a judicial or administrative decision having final and binding effect in accordance with the legal provisions of any part of the United Kingdom or the legal provisions of the country in which the organisation is established (if outside the UK), that the organisation is in breach of obligations related to the payment of tax or social security contributions? | Yes ☐ No ☐ |
| 2.3(b) | If you have answered yes to question 2.3(a), please provide further details. Please also confirm you have paid, or have entered into a binding arrangement with a view to paying, the outstanding sum including where applicable any accrued interest and/or fines. |  |

Please Note: The authority reserves the right to use its discretion to exclude a potential supplier where it can demonstrate by any appropriate means that the potential supplier is in breach of its obligations relating to the non-payment of taxes or social security contributions.

| Section 3 | Grounds for discretionary exclusion |  |
| --- | --- | --- |
|  | Question | Response |
| 3.1 | Regulation 57 (8) The detailed grounds for discretionary exclusion of an organisation are set out on this webpage, which should be referred to before completing these questions. Please indicate if, within the past three years, anywhere in the world any of the following situations have applied to you, your organisation or any other person who has powers of representation, decision or control in the organisation. |  |
| 3.1(a) | Breach of environmental obligations? | Yes ☐ No ☐ If yes please provide details at 3.2 |
| 3.1 (b) | Breach of social obligations? | Yes ☐ No ☐ If yes please provide details at 3.2 |
| 3.1 (c) | Breach of labour law obligations? | Yes ☐ No ☐ If yes please provide details at 3.2 |
| 3.1(d) | Bankrupt or is the subject of insolvency or winding-up proceedings, where the organisation’s assets are being administered by a liquidator or by the court, where it is in an arrangement with creditors, where its business activities are suspended or it is in any analogous situation arising from a similar procedure under the laws and regulations of any State? | Yes ☐ No ☐ If yes please provide details at 3.2 |
| 3.1(e) | Guilty of grave professional misconduct? | Yes ☐ No ☐ If yes please provide details at 3.2 |
| 3.1(f) | Entered into agreements with other economic operators aimed at distorting competition? | Yes ☐ No ☐ If yes please provide details at 3.2 |
| 3.1(g) | Aware of any conflict of interest within the meaning of regulation 24 due to the participation in the procurement procedure? | Yes ☐ No ☐ If yes please provide details at 3.2 |
| 3.1(h) | Been involved in the preparation of the procurement procedure? | Yes ☐ No ☐ If yes please provide details at 3.2 |
| 3.1(i) | Shown significant or persistent deficiencies in the performance of a substantive requirement under a prior public contract, a prior contract with a contracting entity, or a prior concession contract, which led to early termination of that prior contract, damages or other comparable sanctions? | Yes ☐ No ☐ If yes please provide details at 3.2 |
| 3.1(j) 3.1(j) - (i) 3.1(j) - (ii) 3.1(j) –(iii) 3.1(j)-(iv) | Please answer the following statements The organisation is guilty of serious misrepresentation in supplying the information required for the verification of the absence of grounds for exclusion or the fulfilment of the selection criteria. The organisation has withheld such information. The organisation is not able to submit supporting documents required under regulation 59 of the Public Contracts Regulations 2015. The organisation has influenced the decision-making process of the contracting authority to obtain confidential information that may confer upon the organisation undue advantages in the procurement procedure, or to negligently provided misleading information that may have a material influence on decisions concerning exclusion, selection or award. | Yes ☐ No ☐ If Yes please provide details at 3.2 Yes ☐ No ☐ If Yes please provide details at 3.2 Yes ☐ No ☐ If Yes please provide details at 3.2 Yes ☐ No ☐ If Yes please provide details at 3.2 |

| 3.2 | If you have answered Yes to any of the above, explain what measures been taken to demonstrate the reliability of the organisation despite the existence of a relevant ground for exclusion? (Self Cleaning) |  |
| --- | --- | --- |

Part 3: Selection Questions

| Section 4 | Economic and Financial Standing |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Question |  |  |  |  | Response |  |
|  | To pass; the individual company must provide all the required information and be an acceptable financial risk for the University based upon the following assessment provided by ‘Credit safe Company Report’ for an estimated contract value of £300,000.00 Plymouth Marjon University reserves the right to use the services of an independent third party to assess your financial standing and offer a financial risk-based appraisal. Within two working days of the closing date for submissions Plymouth Marjon University will undertake a credit check on your organisation which shall yield a score between 0 and 100. This score will be utilised by Marjon to identify the following risk factor posed to it by the organisation. Score; Definition; Action. 0-25; Significant Risk; The organisation may not be suitable to progress with this tender opportunity and may be awarded a Fail and therefore eliminated from this process. A final decision will be based upon the findings and results described in Section 4.3 below.. 26-50; High to Moderate Risk; Further evaluations of the financial information provided is required to identify the level of risk in relation to the services required – as described in section 4.3 below.. 51-100; Low to Very Low Risk; Complete the financial standing criteria as described in Section 4.3 below.. |  |
| 4.1 | Are you able to provide a copy of your audited accounts for the last two years, if requested? If no, can you provide one of the following: answer with Y/N in the relevant box. |  |  |  |  |  | Yes ☐ No ☐ |
|  | (a) A statement of the turnover, Profit and Loss Account/Income Statement, Balance Sheet/Statement of Financial Position and Statement of Cash Flow for the most recent year of trading for this organisation. |  |  |  |  |  | Yes ☐ No ☐ |
|  | (b) A statement of the cash flow forecast for the current year and a bank letter outlining the current cash and credit position. |  |  |  |  |  | Yes ☐ No ☐ |
|  | (c) Alternative means of demonstrating financial status if any of the above are not available (e.g. forecast of turnover for the current year and a statement of funding provided by the owners and/or the bank, charity accruals accounts or an alternative means of demonstrating financial status). |  |  |  |  |  | Yes ☐ No ☐ |
| 4.2 | Where we have specified a minimum level of economic and financial standing and/ or a minimum financial threshold within the evaluation criteria for this procurement, please self-certify by answering ‘Yes’ or ‘No’ that you meet the requirements set out. |  |  |  |  |  | Yes ☐ No ☐ |
| 4.3 | The information provided by the Applicant/Tenderer will be assessed to establish the economic and financial standing of the Tenderer in relation to the contract. The Applicant/Tenderer will be awarded an overall pass or fail mark dependent on the score awarded from the assessment process found below. All information provided as attachments should be clearly referenced to the question number. |  |  |  |  |  |  |
|  | Group structures If the Tenderer is a subsidiary, the financial information is required for both the subsidiary and the relevant parent organisation. A financial assessment will also be performed on the relevant parent company based on the criteria outlined below. For purposes of assessment relevant parent company will be taken as the ultimate unless otherwise stated, and the assessment will be on the relevant parent company accounts not the consolidated group accounts. Information must be provided that enables the criteria outlined below to be assessed. |  |  |  |  |  |  |
|  | Additional Information Credit rating report: credit rating reports will be obtained for both the Tenderer and relevant parent company. These will be used to provide Plymouth Marjon University with an independent check of financial information supplied by the Tenderer. Where the Tenderer or parent company receives a “Nil” credit rating this could lead to an unsatisfactory financial assessment but further investigation will be carried out based on the financial accounts supplied with the tender. Litigation: outstanding claims or litigation to the value of 25% or more of the last financial year’s profits that are not covered by appropriate insurance could lead to an unsatisfactory financial assessment. This applies to the Tenderer and their relevant parent. Scoring mechanism: up to 100 marks are awarded taking into account turnover and the performance of the company in question measured by using standard accounting ratios. The scoring model is therefore as follows. |  |  |  |  |  |  |
|  | Where the Tenderer is a subsidiary The assessment process will be applied to the financial information obtained for both the Tenderer and its ultimate parent organisation and assessed as follows: For Tenderers who have a parent organisation, the ultimate parent organisation will also be assessed on the same financial standards as follows: - |  |  |  |  |  |  |
| Tenderer |  | Parent company | Ultimate result |  | Notes |  |  |  |
| Pass |  | Pass | Pass |  |  |  |  |  |
| Fail |  | Fail | Fail |  |  |  |  |  |
| Fail |  | Pass | Pass |  | Only if ultimate parent organisation confirms that it is willing to give financial support to the subsidiary organisation (the Tenderer) in the form of a parent company guarantee (PCG), or other form of suitable security as required by Plymouth Marjon University. |  |  |  |
| Pass |  | Fail | Pass |  | If the relevant parent organisation is a non-trading Holding Company. |  |  |  |
| Pass |  | Fail | Fail |  | If the relevant parent organisation is a trading organisation |  |  |  |
|  | Consortium bids The assessment process will be applied to the financial information obtained for each relevant organisation that is a member of the consortium. The combined turnover of all consortium members must meet the turnover requirement. All other elements of the financial assessment (profit, liquidity, gearing) will be based on the individual performance of each member of the consortium. Where any member of the consortium cannot demonstrate that it meets the minimum acceptable standard as identified in the Due North System then a fail may be awarded to the consortium. Scoring criteria calculations Scores will be calculated as follows: |  |  |  |  |  |  |
| Criteria |  |  |  | Maximum Score |  |  |  |  |
| (a) Turnover |  |  |  | 30 |  |  |  |  |
| (b) Liquidity (Acid Test Ratio) |  |  |  | 30 |  |  |  |  |
| (c) Gearing |  |  |  | 20 |  |  |  |  |
| (d) Net Profit Margin |  |  |  | 20 |  |  |  |  |
| Total Score |  |  |  | 100 |  |  |  |  |
| (a) | ) Turnover: 30 marks This calculation is used to demonstrate the Tenderer has sufficient resources to meet the requirement of the Contract. If the Tenderer's average annual turnover for each of the last two financial years is equal to or higher than the turnover requirement the Tenderer will receive 30 marks. If the Tenderer has an average annual turnover for each of the last two financial years of less than the turnover requirement (0) marks will be awarded. In the case of a newly formed organisation the average annual turnover will be determined from a combination of the company accounts (where provided) and the business plan. In the case of consortium bids the total combined turnover of the Lead Tenderer and all Relevant Organisations will be calculated and this combined turnover will be used within the individual assessment of each member of the consortium. |  |  |  |  |  |  |  |
| (b) | ) Liquidity (Acid Test Ratio): 30 marks This criterion assesses whether or not the Tenderer can demonstrate they have sufficient resources to pay its debts by comparing current assets minus stock to current liabilities. It is expressed as follows: (current assets – stock) = Acid Test current liabilities This will be measured on the average of the two years accounts. Stock will include stock, inventories and work in progress. The minimum standard for this criterion is that the Tenderer must have a current liquidity ratio of at least 1.0. Score Scores will be awarded as follows: |  |  |  |  |  |  |  |

| Current Ratio | Score |
| --- | --- |
| Equal to or greater than 1.0 | 30 |
| Less than 1.0 (minimum standard) | 0 |

| (c) | ) Gearing: 20 marks This criterion assesses whether or not the Tenderer can demonstrate it has sufficient equity (or capital) to borrowed funds. Gearing is a measure of financial leverage, demonstrating the degree to which a firm's activities are funded by owner's (shareholders) funds versus creditor's funds. This will be measured on the latest annual accounts only. It is expressed as follows: (Debt greater than 1 year + Debt less than a year + Overdrafts – Cash) Net worth (or equity) Plymouth Marjon University will calculate the gearing ratio. The minimum standard for this criterion is that the Tenderer must have a gearing ratio lower than 90% Sco Scores will be awarded as follows: |
| --- | --- |

| Gearing Ratio % | Score |
| --- | --- |
| Less than 90% | 20 |
| Equal to or greater than 90% | 0 |

| (d) | Net Profit Margin: 20 marks Marks will be awarded if the average profit margin for the last two years is above 0. Net Profit margin percentage will be calculated as follows: (Net Profit after interest but before tax / Turnover) Scores will be awarded as follows: |
| --- | --- |

| Mean profit margin percentage (%) | Score |
| --- | --- |
| Greater than 0 | 20 |
| Less than or equal to 0 (minimum standard) | 0 |

| Section 5 | If you have indicated in the Selection Questionnaire question 1.2 that you are part of a wider group, please provide further details below: |  |  |
| --- | --- | --- | --- |
| Name of organisation |  |  |  |
| Relationship to the Supplier completing these questions |  |  |  |
| 5.1 | Are you able to provide parent company accounts if requested to at a later stage? |  | Yes ☐ No ☐ |
| 5.2 | If yes, would the parent company be willing to provide a guarantee if necessary? |  | Yes ☐ No ☐ |
| 5.3 | If no, would you be able to obtain a guarantee elsewhere (e.g. from a bank)? |  | Yes ☐ No ☐ |

| Section 6 | Technical and Professional Ability |
| --- | --- |
| 6.1 | Relevant experience and contract examples Please provide details of up to three contracts, in any combination from either the public or private sector; voluntary, charity or social enterprise (VCSE) that are relevant to our requirement. VCSEs may include samples of grant-funded work. Contracts for supplies or services should have been performed during the past three years. Works contracts may be from the past five years. The named contact provided should be able to provide written evidence to confirm the accuracy of the information provided below. Consortia bids should provide relevant examples of where the consortium has delivered similar requirements. If this is not possible (e.g. the consortium is newly formed or a Special Purpose Vehicle is to be created for this contract) then three separate examples should be provided between the principal member(s) of the proposed consortium or Special Purpose Vehicle (three examples are not required from each member). Where the Supplier is a Special Purpose Vehicle, or a managing agent not intending to be the main provider of the supplies or services, the information requested should be provided in respect of the main intended provider(s) or sub-contractor(s) who will deliver the contract. If you cannot provide examples see question 6.3 |

|  | Contract 1 | Contract 2 | Contract 3 |
| --- | --- | --- | --- |
| Name of customer organisation |  |  |  |
| Point of contact in the organisation |  |  |  |
| Position in the organisation |  |  |  |
| E-mail address |  |  |  |
| Description of contract |  |  |  |
| Contract Start date |  |  |  |
| Contract completion date |  |  |  |
| Estimated contract value |  |  |  |

| 6.2 |  | Where you intend to sub-contract a proportion of the contract, please demonstrate how you have previously maintained healthy supply chains with your sub-contractor(s) Evidence should include, but is not limited to, details of your supply chain management tracking systems to ensure performance of the contract and including prompt payment or membership of the UK Prompt Payment Code (or equivalent schemes in other countries) |  |
| --- | --- | --- | --- |
| 6.3 | If you cannot provide at least one example for questions 6.1, in no more than 500 words please provide an explanation for this e.g. your organisation is a new start-up or you have provided services in the past but not under a contract. |  |
| 6.3 | In recognition of the specialist nature of this project, Marjon require an experienced supplier in systems integration of broadcast and educational TV and Radio facilities with proven knowledge, skills and abilities of designing, implementing and delivering a solution representative of typical broadcast industry practice. It is also preferred that Tenderers have a proven track record in the design, implementation and support of broadcast news environments. Plymouth Marjon University requires the tenderer to provide a detailed statement confirming the responsibilities, experiences and technical ability of the proposed team for the delivery, installation, testing and maintenance of this contract. (CVs are acceptable in support of your response – these should include details of their relevant knowledge and skills for this project – please only provide the CVs of the key personnel for example Design Engineer, Contract Manager, and Site Manager/Foreman.) Page Limit = Statement 2 sides of A4 CV’s A4 – two sided |  |  |

| Section 7 | Modern Slavery Act 2015: Requirements under Modern Slavery Act 2015 |  |
| --- | --- | --- |
| 7.1 | Are you a relevant commercial organisation as defined by section 54 ("Transparency in supply chains etc.") of the Modern Slavery Act 2015 ("the Act")? | Yes ☐ N/A ☐ |
| 7.2 | If you have answered yes to question 7.1 are you compliant with the annual reporting requirements contained within Section 54 of the Act 2015? | Yes ☐ Please provide the relevant url … No ☐ Please provide an explanation |

8. Additional Questions

Suppliers who self-certify that they meet the requirements to these additional questions will be required to provide evidence of this if they are successful at contract award stage.

| Section 8 | Additional Questions |
| --- | --- |
| 8.1 | Insurance |
| a. | Please self-certify whether you already have, or can commit to obtain, prior to the commencement of the contract, the levels of insurance cover indicated below: Y/N Employer’s (Compulsory) Liability Insurance = £10m Public Liability Insurance = £5m Professional Indemnity Insurance = £2m Product Liability Insurance = £2m *It is a legal requirement that all companies hold Employer’s (Compulsory) Liability Insurance of £5 million as a minimum. Please note this requirement is not applicable to Sole Traders. |

## Consortia, Unincorporated Joint Ventures and Subcontracting Tenderers

Where the Tenderer has completed the response and that Tenderer is made up of a Lead Organisation and Relevant Organisation(s) the following will apply (unless stated otherwise within the relevant section):

- For Pass/Fail Sections all Relevant Organisations will be required to pass all Sections unless an adequate justification is provided by the Relevant Organisation or the Lead Organisation which is satisfactory to Plymouth Marjon University; and

- For scored Sections, Plymouth Marjon University will provide the Tenderer with a global score for each question taking into account the responses received from each Relevant Organisation and looking at the submission in respect of that question as a whole.

## Tender Award Criteria

Only tender submissions from Tenderers who pass the Supplier Selection Criteria Stage will be evaluated.  The following therefore relates to the Tender Award Criteria.

The Contract awarded as a result of this procurement will be awarded on the basis of the offer that is the most economically advantageous to Plymouth Marjon University.

The Award Criteria is identified below: -

## Quality Evaluation

The Quality award criteria is 70% of the overall award and will consist of the following sub-criteria. The sub-criteria reflect the risks attached to this project and the wider aims of Plymouth Marjon University.

## Quality Sub-Weighting Criteria

| Requirements | Total Weighted Category Score | Pass/Fail |
| --- | --- | --- |
| 1. Specific Technical Requirements |  |  |
| 1.1 Technical Specification/Infrastructure | 8% |  |
| 1.2 Technical Specification/Infrastructure | 6% |  |
| 1.3 Technical Specification/Infrastructure (Mains Electrical) | 4% |  |
| 1.4 Technical Specification/Infrastructure (Mains Electrical) | 3% |  |
| 2. Project Planning and Implementation |  |  |
| 2.1 Nominated Point of Contact | 2% |  |
| 2.2 Planning | 5% |  |
| 2.3 Implementation | 7% |  |
| 3. Supplier Relationship Management |  |  |
| 3.1 Standards and Performance of all personnel | 5% |  |
| 3.2 Rubbish and Waste |  | 0 |
| 3.3 Chemicals and Hazardous Products (CHIP) |  | 0 |
| 4. Testing, Training and Handover |  |  |
| 4.1 Testing | 7% |  |
| 4.2 Training | 5% |  |
| 4.3 Project Handover & Sign-Off | 8% |  |
| 5. Service Level Agreement, Maintenance and Reporting |  |  |
| 5.1 Service Level Agreement | 8% |  |
| 5.2 Maintenance and Reporting | 2% |  |
| 6. Contract Management & Management Information |  |  |
| 6.1 Supplier Relationship Management processes and protocols. |  | 0 |
| 6.2 Asset Register |  | 0 |
| 6.3 Management Information |  | 0 |
|  | 70.00% |  |

The quality evaluation will be scored as below.

Each scored question/section will be allocated a score between 0 and 10 in accordance with the table set out below:

Tenderers that receive a score of 1 or less in any of the questions that designated as “mandatory” will be excluded from the remainder of the evaluation process and their Tender shall not be considered further, unless Marjon, at its absolute discretion, having regard for the EU Treaty principles (fairness, equality of treatment etc), decides otherwise. For the avoidance of doubt, candidates receiving a score of 0 or 1 for requirements that are marked as ‘Highly Desirable’ will not be subject to exclusion.

| Scoring Matrix |  |  |
| --- | --- | --- |
| Assessment | Score | Marking Guidelines: Reason to award this score based on evidence provided against the criteria included. |
| Poor/Unacceptable | 0 | No response or response which is irrelevant to question. |
| Weak/Serious Reservations | 1 | Response only partially answers question, with major deficiencies apparent. Little relevant detail. |
| Fair/Minor Reservations | 4 | Response almost meets question requirements but remains basic and missing some detail. |
| Satisfactory/Good | 7 | Response satisfies question requirement and has provided the detail requested. |
| Excellent | 10 | Comprehensive and useful response which answers the question and exceeds minimum expectations. Including a full description of techniques and measurements employed, and a level of detail which adds value to the tender. |

## Commercials

The commercial element of the evaluation will be carried out after Tenderers have been selected using the Selection Criteria. Only those Tenderers satisfying the Selection Criteria’s requirements will have their commercial submission evaluated.

The Commercial Document contains the details and requirements relating to the price element of this ITT. This may include, but is not limited to, the inclusion of specific instructions, documents, templates, pricing structures, etc., for the Tenderers to return as part of their Tender submission.

The Tenderer’s prices will be scored on a comparative basis.

Commercial Evaluation Example: -

| Supplier Name | Total Project Cost/Value £ | Difference £ | Weighting 40% | Ranking |
| --- | --- | --- | --- | --- |
| Supplier A | £50000.00 | 0 | 40% | 1st |
| Supplier B | £65000.00 | £15,000.00 | 30.77% | 2nd |
| Supplier C | £68000.00 | £18,000.00 | 29.41% | 3rd |

Ties

Where the Total Evaluated Scores of two or more tenderers are identical following the evaluation process identified above and a Tie has occurred the following will be applied to determine the preferred Supplier:

- Where in the commercial element accounts for 50% or more of the total available score, the highest commercial score awarded to any of the Tied tenderers will be used to select the preferred supplier e.g.

  - Supplier A  60% Commercial     34% Quality = 94%

  - Supplier B 54%  Commercial     40% Quality = 94%

Supplier A would be deemed the preferred Supplier

- Where the quality element accounts for 51% or more of the total available score, the highest quality score awarded to any of the Tied tenderers will be used to select the preferred supplier e.g.

  - Supplier A  60% Quality 34% Commercial = 94%

  - Supplier B  54% Quality 40% Commercial = 94%

Supplier A would be deemed the preferred Supplier

In the eventuality that two or more tenderers remain Tied (e.g. Commercial Score and Quality Score are identical) following the application of the methodology above the preferred supplier will be selected at random from the remaining tenderers using a fair and transparent process.  All tied supplier will be entered into a draw and the first supplier to be picked from the draw will be the preferred supplier. In the event of a draw and spirit of fairness and transparency the Tied Tenderers will be invited to send a representative to witness the draw.

## FORM OF TENDER AND BONA FIDE TENDER

Date: 3rd June 2019

Dear Plymouth Marjon University

Re:- The Purchase, Design, Installation, Maintenance and Ongoing Support of Industry-Standard Integrated Digital TV and Radio Broadcast Studios

I/we offer to supply the services described in the said contract documents in such manner as may be required.

Terms and Conditions. *I/we agree that this Tender and any contract which may result there from shall be based upon the documents provided Plymouth Marjon University.

In respect of the Plymouth Marjon University obligations under the Freedom of Information Act, we have identified any information, which is commercially sensitive, which we understand Marjon will not disclose without prior consultation.

The prices quoted in this Tender are valid for 90 days from the Date of Tender and I/we confirm that the terms of the Tender will remain binding upon me/us and may be accepted by you at any time before that date.

*I/we note that the contract shall be valid upon acceptance and signature by both parties of the Contract Documents.

*I/we agree that the construction, validity, performance and execution of any contract that may result from this tender shall be governed by and interpreted in accordance with English Law and shall be subject to the exclusive jurisdiction of the Courts of England and Wales.

*I/we agree to bear all costs incurred by me/us in connection with the preparation and submission of this Tender and to bear any further costs incurred by me/us prior to the award of any contract.

*I/we agree that any other terms or conditions of contract or any general reservation which may be printed on any correspondence emanating from me/us in connection with this tender or with any contract resulting from this tender, shall not be applicable to this tender or to the contract.

Print name: …………………………………………  Date: ……………………………

Title: ………………………………………………… Duly authorised to sign/submit Tenders for and on behalf of Registered Address:

………………………………………………………………………………………………….

*delete as applicable

APPENDIX (a) TO THE FORM OF TENDER

The prices to be inserted in the Contract shall be those shown in the accompanying pricing document.

Quality Commitment Questions replies to be inserted in the Contract shall be the replies to Quality Commitment Questions asked in the Invitation to Tender.

Value Added Tax

The prices contained herein shall exclude Value Added Tax which shall be chargeable, where appropriate, in accordance with Government legislation.

Total Tender Price £……………………. (Figure taken from Pricing document)

Total Tender Price (in words) ………………………………………………….

APPENDIX (b) TO THE FORM OF TENDER

ADDITIONAL INFORMATION REQUIRED BY PLYMOUTH MARJON UNIVERSITY

Section I: Information Required for Inclusion into the Form of Contract

The Contractor is

………………………………………………

Address for communication

…………………………………..

…………………………………..

…………………………………..

…………………………………..

Address for electronic communication

……………………………………………

Contractor’s Registered Address

………………………………………

………………………………………

………………………………………

………………………………………

………………………………………

Telephone No. ………………………………..

Fax No. ………………………………………..

APPENDIX (c) – TO THE FORM OF TENDER

CONTRACT TERMS & CONDITIONS

This Contract shall be made under the terms and conditions as outlined in the embedded Term and Conditions below

*I/we agree to the terms and conditions outlined in Terms and Conditions

Print name: …………………………………………….

Date: ……………………………………………………

Title:………………………………………………………

Duly authorised to sign/submit Tenders for and on behalf of

IN BLOCK CAPITALS

Registered Address:

*delete as applicable

APPENDIX (d) – TO THE FORM OF TENDER

CERTIFICATE AS TO NON-CANVASSING

To be completed and returned by the tenderer

Title:- The Purchase, Design, Installation, Maintenance and Ongoing Support of Industry-Standard Integrated Digital TV and Radio Broadcast Studios

To Plymouth Marjon University ("Marjon")

*I/We hereby certify that *I/we have not canvassed any member, officer, employee, agent or advisor of the University in connection with the award of the Contract for the Services and Works and that no person employed by me/us or acting on my/our behalf has done any such act.

*I/We hereby undertake that *I/we will not in the future canvass or solicit any member, officer, employee, agent or advisor of the University in connection with the award of the contract for the Services and Works and that no person employed by me/us or acting on my/our behalf will do any such act.

*I/We further hereby undertake that *I/we have not and will not seek to recruit any University employee who has during the year prior to the date of this tender bid been employed on matters relating to the Contract and that no person employed by me/us or acting on my/our behalf will do any such act.

- SIGNED .................................................................................................

POSITION ..................................................................................

On behalf of ...............................................................................

Date .........................................................................................

2.	SIGNED ....................................................................................

POSITION .................................................................................

On behalf of ...............................................................................

Date ........................................................................................

Two signatures must be provided.

*delete as applicable

APPENDIX (e)  – TO THE FORM OF TENDER

NON-COLLUSIVE CERTIFICATE

To be completed and returned by the tenderer

Title:- The Purchase, Design, Installation, Maintenance and Ongoing Support of Industry-Standard Integrated Digital TV and Radio Broadcast Studios

*I/We certify that this is a bona fide application and that I/we have not:

- entered into any agreement with any other person with the aim of preventing tenders being made or as to the amount of any tender or the conditions on which any tender is made;

- informed any other person, other than the person calling for these application, of the amount of the approximate amount of the application, except where the disclosure, in confidence, of the amount of the tender was necessary to obtain insurance premium quotations required for the preparation of the application;

- caused or induced any person to enter into such an agreement as is mentioned in paragraph a) above or to inform us of the amount of the approximate amount of any rival applicant for the Contract.

*I/We also undertake that we will not do any of the acts mentioned in paragraphs a), b) and c) above before the hour and date specified for the return of the application.

In this certificate ‘person’ includes any persons and anybody of persons corporate or unincorporated, and ‘agreement’ includes any arrangement whether formal or informal and whether legally binding or not.

Signed.………………………………………………………………………………

On behalf of…………………………………………..……………………………...

Date…………………………

*delete as appropriate

Appendix 1 - Defined Terms

For the purpose of this Invitation to Tender the following words and expressions shall have the meanings set out below:

“Commencement Date”

Means: 	the intended date for the commencement of the Contract set out in the tender timetable.

“Commercial Document”

Means: 	the schedule of prices required to be completed and returned by the Tenderer in accordance with the requirements of the ITT.

“Contract / Framework Agreement”

Means: 	the Contract / Framework Agreement (as applicable and identified in the Contract Notice) for the provision of the Goods / Works / Services (as applicable and identified in the Contract Notice), which Plymouth Marjon University intends to enter into with the Tenderers providing the most economically advantageous tender and the terms and conditions.

“Contract Notice/Contract Advertisement”

Means: 	as defined in the Public Contract Regulations 2015 (as amended) or other Contract advertisement as may apply for non OJEU projects.

“Contractors”

Means: 	any successful Tenderers that are appointed to the Contract / Framework Agreement.

“European Single Procurement Document (ESPD)”

Means: 	As detailed under Regulation 59 of the UK Public Contract Regulations 2015 and EU Implementing Regulation 2016/7. Available at http://eur-lex.europa.eu/legal-content/EN/TXT/PDF/?uri=OJ:JOL_2016_003_R_0004&from=EN

“Form of Tender”

Means: 	the form submitted by the Tenderer to Plymouth Marjon University as part of the Tender titled Form of Tender and Declarations.

“Goods / Works / Services”

Means: 	the provision of Goods / Works / Services as set out in the Contract / Framework Agreement and Specification.

“ITT”

Means: 	the Invitation to Tender document including all schedules and appendices.

“Lead Organisation”

Means: 	the organisation leading on the submission of the ITT.

“Marjon”

Means:	Plymouth Marjon University.

“OJEU”

Means: 	the Official Journal of the European Union.

"Open Procedure"

Means: 	the procedure as defined in the Public Contracts Regulations 2015 (as amended) Regulation 27

“Organisation”

Means: 	any person, company or authority permitted under the Contract Notice wishing to procure Goods / Works / Services under the terms of the Contract / Framework Agreement.

“Regulations / UK Public Contract Regulations”

Means: 	The Public Contract Regulations 2015 (as amended).

“Relevant Organisations”

Means: 	All those Organisations listed as part of a Lead Organisation’s ITT who would contribute to the delivery of the contract, should it be awarded.

“Selection Stage”

Means: 	the first stage of this tender evaluation at which the above, afore mentioned Supplier Selection Criteria is applied and used to select those Tenderers who will have their tender submissions evaluated further.

“Small or Medium Enterprise (SME)”

Means:	See EU definition of SME: http://ec.europa.eu/enterprise/policies/sme/facts-figures-analysis/sme-definition/

“Standstill”

Means:	the 10 day period between notice of intention to award and award, referred to in regulation 87 of the UK Public Contracts Regulations 2015 (as amended).

“Supplier Selection Criteria”

Means: 	the criteria used to select those Tenderers who will be considered for evaluation against the Tender Award Criteria.

“Tender”

Means: 	a Tenderers submission made in response to the ITT including the completed and signed Form of Tender, together with all completed schedules and information requested by Plymouth Marjon University.

“Tender Award Criteria”

Means: 	the evaluation criteria that will be applied to all tender’s progressing past the Selection Stage.

“Tender Evaluation Methodology”

Means: 	the evaluation methodology and approach to be used by Plymouth Marjon University to evaluate the Tenders in accordance with the Tender Award Criteria.

“Tenderer(s)”

Means: 	Tenderer(s) who has been invited by Plymouth Marjon University to submit a Tender.

“Terms and Conditions”

Means: 	the contract Terms and Conditions as detailed in Plymouth Marjon University ITT.

“Variant”

Means:	means “Variant” as defined in regulation 45 of the UK Public Contracts Regulations 2015 (as amended);

See EU definition of SME https://ec.europa.eu/growth/smes/business-friendly-environment/sme-definition_en

UK companies, Societates European (SEs) and limited liability partnerships (LLPs) will be required to identify and record the people who own or control their company. Companies, SEs and LLPs will need to keep a PSC register, and must file the PSC information with the central public register at Companies House. See PSC guidance.

Central Government contracting authorities should use this information to have the PSC information for the preferred supplier checked before award.

See Action Note 8/16 Updated Standard Selection Questionnaire