Terms and Conditions

Relating to The Purchase, Design, Installation, Maintenance and Ongoing Support of Industry-Standard Integrated Digital TV and Radio Broadcast Studios

between

Plymouth Marjon University

and

[ ]

Contents

Clause

1.	Definitions and interpretation	5

2.	Commencement and duration	18

3.	Supplier due diligence	18

4.	Supplier warranties	19

5.	Compliance	21

6.	Service standards	21

7.	Implementation Services	22

8.	Operational Services	26

9.	Continuing obligation to provide the Services	27

10.	Business continuity and disaster recovery	28

11.	Supplier Personnel	28

12.	Plymouth Marjon University Responsibilities	30

13.	Charges and payment	31

14.	Contract management	32

15.	Change control	34

16.	Best value and continuous improvement	35

17.	Intellectual Property Rights	36

18.	IPR Indemnity	38

19.	Confidentiality	40

20.	Freedom of information	41

21.	Data protection, security and integrity	42

22.	Records and audit	51

23.	Dispute resolution	54

24.	Limitation of liability	54

25.	Insurance	55

26.	Termination	56

27.	Consequences of termination	59

28.	Force majeure	60

29.	Prevention of bribery	61

30.	Non-solicitation	62

31.	Waiver	63

32.	Rights and remedies	63

33.	Severance	63

34.	Sub-Contracting and assignment	63

35.	No partnership or agency	64

36.	Third party rights	64

37.	Publicity	64

38.	Transparency requirements	65

39.	Notices	65

40.	Further assurance	67

41.	Entire agreement	67

42.	Counterparts	68

43.	Governing law and jurisdiction	68

Schedules

Schedule 1	Charges	70

Schedule 2	Supplier Personnel	74

Schedule 3	Implementation Plans	76

Schedule 4	Testing Procedures	82

Schedule 5	Project Governance	95

Schedule 6	Hosting Services	97

Schedule 7	Software	101

Schedule 8	Maintenance and Support Services	104

Schedule 9	Service Level Agreement	111

Schedule 10	Processing, Personal Data and Data Subjects	114

Schedule 11	Change Control Procedure	116

Schedule 12	Dispute Resolution Procedure	120

Schedule 13	Plymouth Marjon University’s Requirements	127

Schedule 14	Supplier’s Tender	128

THIS AGREEMENT is dated 								2019

Parties

PLYMOUTH MARJON UNIVERSITY of Derriford Road, Plymouth, Devon PL6 8BH (the University).

[ ] incorporated and registered in England and Wales with company number [ ] whose registered office is at [ ] (Supplier),

each a “Party” to this agreement and “Parties” shall be construed accordingly.

BACKGROUND

Plymouth Marjon University sought proposals for the purchase and provision of Design, Installation, Maintenance and Ongoing Support of Industry-Standard Integrated Digital TV and Radio Broadcast Studios, by means of a regulated public tender exercise, including publication of a contract notice 2019/S 084-199382 in the Official Journal of the European Union and a notice placed on Contracts Finder (Ref: - Marjon-Baker) seeking expressions of interest from potential providers for the provision of the aforementioned goods and support services.

Plymouth Marjon University has, through a competitive process, selected the Supplier to provide these services and the Supplier is willing and able to provide the services in accordance with the terms and conditions of this agreement.

The Parties have agreed to contract with each other in accordance with the terms and conditions set out below.

Agreed terms

Definitions and interpretation

The definitions and rules of interpretation in this clause apply in this agreement.

Achieve: means:

  - in respect of a Test, to successfully pass a Test without any Severity and or Priority Levels /issues (as detailed in Annex A – Severity and Priority Levels) Test Issues; and

  - in respect of a Milestone, the issue of a Milestone Achievement Certificate in respect of that Milestone in accordance with the provisions of Schedule 4 (Testing Procedures),

and “Achieved” and “Achievement” shall be construed accordingly;

Affiliate: means:

  - legal entities controlled by Plymouth Marjon University, where “controlled” is interpreted in accordance with Regulation 12(3) of The Public Contracts Regulations 2015 (PCR 2015), and includes “joint control” as defined in Regulation 12(5) and (6), irrespective of whether the controlled entity is also a “body governed by public law” under PCR 2015 or deemed outside the scope of Part 2 of PCR 2015 (a so called ‘Teckal’ company);

  - any partner organisations in relation to whom Plymouth Marjon University has procured the Services (as identified at the selection stage of the procurement process for the Services) and including other third parties that will require access to the Services as respondents;

  - in relation to paragraph (b) above, any comparable partner organisations or charities within Plymouth Marjon University’s administrative area for whom Plymouth Marjon University agrees to use the Services, but excluding any use by Plymouth Marjon University of the Services to provide a bureau or rental service;

Authorised Users: those employees, staff, agency workers of Plymouth Marjon University or any Affiliates and any agencies or and independent contractors working with Plymouth Marjon University in connection with the management of the Services (as more particularly described in Plymouth Marjon University’s Requirements) and/or other persons nominated by the Supplier who are authorised to use the Services under this agreement;

Change: any change to this agreement including to any of the Services;

Change Control Note: means a document, in the form included in the Annex to Schedule 11, detailing a Change to the Services and any related terms, used in accordance with the Change Control Procedure;

Change Control Procedure: the procedure for changing this agreement, as set out in clause 15 and Schedule 11;

Charges: the charges which shall become due and payable by Plymouth Marjon University to the Supplier in respect of the Services in accordance with the provisions of this agreement, as such charges are set out in Schedule 1 (Charges and Invoicing);

Confidential Information: means all confidential information (however recorded or preserved) disclosed by a Party or its representatives to the other Party and that Party's representatives in connection with this agreement, including but not limited to:

- Plymouth Marjon University Materials;

- all Personal Data and any information, however it is conveyed, that relates to the business, affairs, developments, property rights, trade secrets, know-how and Intellectual Property Rights of the Party;

- information derived from any of the above;

- any other information clearly designated as being confidential (whether or not it is marked confidential) or which ought reasonably be considered confidential which comes (or has come) to the Party’s attention or into the Party’s possession in connection with this agreement;

Configuration Data: means, as applicable, the data stored by the Equipment, Software and Hosting Services in respect of the configuration of the Equipment Software and/or Hosting Services (whether inputted or uploaded by Plymouth Marjon University or the Supplier);

Consistent Failure: means:

- Plymouth Marjon University serving three (3) or more Remediation Notices or six (6) or more ‘Default Notices’ (as defined in clause 6.3) in a rolling period of six (6) months;

- the Supplier repeatedly breaching any of the terms of this agreement in such a manner as to reasonably justify the opinion that its conduct is inconsistent with it having the intention or ability to give effect to the terms of this agreement;

Contract Year: means:

- a period of 12 months commencing on the Effective Date; or

- thereafter a period of 12 months commencing on each anniversary of the Effective Date,

provided that the final Contract Year shall end on the expiry or termination of the Term;

Cybersecurity Requirements:  all applicable Laws, relevant international and national standards, schemes and sanctions relating to security of network and information systems and security breach and incident reporting requirements, including the Data Protection Legislation, the Cybersecurity Directive (EU) 2016/1148), Commission Implementing Regulation (EU) 2018/151), the Network and Information Systems Regulations 2018 (SI 506/2018), all as amended or updated from time to time;

Data Protection Legislation: as defined in clause 21.1;

Delay: means:

- a delay in the Achievement of a Milestone by its Milestone Date; or

- a delay in the design, development, testing or implementation of a Deliverable by the relevant date set out in the Implementation Plans;

Deliverable: an item, feature, or defined level of functionality delivered or to be delivered by the Supplier and/or Plymouth Marjon University at or before a Milestone Date or at any other stage during the performance of this agreement, as more particularly described in the Implementation Plans;

Detailed Implementation Plan: as defined in Schedule 3 (Implementation Plans);

Default: as defined in clause 24.4.2;

Dispute: means any dispute, difference or question of interpretation arising out of or in connection with this agreement, including any dispute, difference or question of interpretation relating to the Equipment, Installation, Software and/or Hosted and Maintenance Services, failure to agree in accordance with the Change Control Procedure or any matter where this agreement directs the Parties to resolve an issue by reference to the Dispute Resolution Procedure;

Dispute Notice: means a written notice served by one Party on the other stating that the Party serving the notice believes that there is a Dispute;

Dispute Resolution Procedure: means the dispute resolution procedure set out in Schedule 12;

Documentation: means all and any:

- user guides and operating or other similar manuals and/or documentation, including training documentation, however provided, as required to be supplied by the Supplier to Plymouth Marjon University under this agreement and as would normally be supplied by a competent third party providing similar solutions and services in accordance with Good Industry Practice, to enable Plymouth Marjon University and Authorised Users to make full and proper use of the Operational Services;

- the Specifications;

Effective Date: means [the date of this agreement];

EIRs: the Environmental Information Regulations 2004 (SI 2004/3391) together with any guidance and/or codes of practice issued by the Information Commissioner or relevant government department in relation to such regulations;

Defect: means:

- any error or failure of code within the Equipment, Installation, Solutions and or Software; or

- any failure of the Equipment, Installation, Solutions, Software and/ or Hosted Services to perform in accordance with the features and functionality specified in Plymouth Marjon University’s Requirements or the Specifications;

- where applicable, any failure of the Equipment, Installation, Solutions, Software and or Hosting Services to operate in conjunction with or interface with any Plymouth Marjon University System in order to provide the performance, features and functionality specified in Plymouth Marjon University’s Requirements or the Specification;

- any other failure which affects delivery of the Equipment, Installation, Solutions, Software and or Hosting Services;

FOIA: the Freedom of Information Act 2000, and any subordinate legislation made under the Act from time to time, together with any guidance and/or codes of practice issued by the Information Commissioner or relevant government department in relation to such legislation;

Force Majeure Event: means any cause affecting the performance by a Party of its obligations under this agreement arising from acts, events, omissions, circumstances or causes beyond its reasonable control, including, without limitation:

- failure of a utility service or telecommunications provider’s network or the internet;

- acts of God, flood, drought, earthquake or other natural disaster;

- epidemic or pandemic;

- terrorist attack, civil war, civil commotion or riots, war, threat of or preparation for war, armed conflict, imposition of sanctions, embargo, or breaking off of diplomatic relations;

- nuclear, chemical or biological contamination or sonic boom;

- any law or action taken by a government or public authority, including without limitation imposing an export or import restriction, quota or prohibition;

- collapse of buildings, fire, explosion or accident; and

- any labour or trade dispute, strikes, industrial action or lockouts (excluding any labour or trade dispute, strike, industrial action or lockout confined to the Supplier's workforce or the workforce of any Sub-Contractor).

General Change in Law: means a change in Law which impacts on the supply of the Equipment, Installation, Solutions, Software and or Hosting Services; and/or services and the performance of this agreement, where such change in Law is of a general legislative nature (including taxation or duties of any sort affecting the Supplier) or affects or relates to the supply of the Equipment, Installation, Solutions, Software and or Hosting Services; and/or services to other customers of the Supplier that are the same or similar to the Software and/or Services;

Go Live Date: means the date that the Equipment, Installation, Solutions, Software and or Hosting Services; and hosting Services are made available in a live environment for operational use by all Authorised Users following the issue of a Milestone Achievement Certificate in respect of the satisfactory completion of all Testing);

Good Industry Practice: means standards, practices, methods and procedures conforming to the Law and the exercise of the degree of skill and care, diligence, prudence and foresight which would reasonably and ordinarily be expected from a skilled and experienced person or body engaged within the relevant industry or business sector;

Grace Period: the period defined as such in clause 8.2;

High Level Solution Design: as defined in Schedule 3 (Implementation Plans);

Hosting Services: the electronic information systems and services comprising any one or more of Hardware, Equipment, Software, Peripherals and Communications Networks that the Supplier provides to host the Software for use by Plymouth Marjon University over the internet (whether provided in relation to a build, test or other environment), including the set-up and ongoing provision of the services described in Schedule 6;

Implementation Plans: the Outline Implementation Plan or (if and when approved by Plymouth Marjon University pursuant to paragraph 3 of Schedule 3 (Implementation Plan)) the Detailed Implementation Plan as updated in accordance with paragraph 4 of Schedule 3 from time to time;

Implementation Services: means, as applicable, the design, build, configuration, Supplier testing, data migration, integration, training and other implementation and project management services or obligations to be performed by the Supplier under this agreement, including, as applicable, the development, implementation and integration of the Equipment, Installation, Solutions, Software and or Hosting Services ;or any Specially Written Software with Plymouth Marjon University Systems, the roll-out of the Services to users during the relevant stages of implementation, and the overlapping provision of enhanced support and debugging services during the Intensive Support Period following the commencement of Operational Services, as more particularly described in clause 7 and the Implementation Plans;

Insolvency Event: means, in respect of a company:

- a proposal is made for a voluntary arrangement within Part I of the Insolvency Act 1986 or of any other composition scheme or arrangement with, or assignment for the benefit of, its creditors; or

- a shareholders' meeting is convened for the purpose of considering a resolution that it be wound up or a resolution for its winding-up is passed (other than as part of, and exclusively for the purpose of, a bona fide reconstruction or amalgamation); or

- a petition is presented for its winding up (which is not dismissed within fourteen (14) Working Days of its service) or an application is made for the appointment of a provisional liquidator or a creditors' meeting is convened pursuant to section 98 of the Insolvency Act 1986; or

- a receiver, administrative receiver or similar officer is appointed over the whole or any part of its business or assets; or

- an application order is made either for the appointment of an administrator or for an administration order, an administrator is appointed, or notice of intention to appoint an administrator is given; or

- it is or becomes insolvent within the meaning of section 123 of the Insolvency Act 1986; or

- being a small company within the meaning of section 382(3) of the Companies Act 2006, a moratorium comes into force pursuant to Schedule A1 of the Insolvency Act 1986; or

- any event analogous to those listed in limbs (a) to (g) (inclusive) occurs under the law of any other jurisdiction;

- the company suspends or ceases, or threatens to suspend or cease, carrying on all or a substantial part of its business;

Intellectual Property Rights: patents, utility models, rights to inventions, copyright and neighbouring and related rights, trade marks and service marks, business names and domain names, rights in get-up and trade dress, goodwill and the right to sue for passing off or unfair competition, rights in designs, database rights, rights to use, and protect the confidentiality of, confidential information (including know-how and trade secrets), and all other intellectual property rights, in each case whether registered or unregistered and including all applications and rights to apply for and be granted, renewals or extensions of, and rights to claim priority from, such rights and all similar or equivalent rights or forms of protection which subsist or will subsist now or in the future in any part of the world, and “IPR” shall be construed accordingly;

Intensive Support Period: as defined in Schedule 3;

Law: means any law, subordinate legislation within the meaning of Section 21(1) of the Interpretation Act 1978, bye-law, enforceable right within the meaning of Section 2 of the European Communities Act 1972 or under any legislation replacing or superseding such Act in the event of the UK ceasing to be a member of the EU (‘Brexit’), regulation, order, regulatory policy, mandatory guidance or code of practice, judgment of a relevant court of law, or directives or requirements with which the Supplier is bound to comply;

Losses: means all claims, losses, liabilities, damages, costs and expenses (including reasonable professional advisers' costs and disbursements and reasonable legal costs and disbursements), costs of investigation, litigation, settlement, judgment interest and penalties whether arising in contract, tort (including negligence and breach of statutory duty) or otherwise;

Maintenance and Support Services: any Updates and Upgrades that the Supplier may provide or perform with respect to the Equipment, Installation, Solutions, Software and or Hosting Services;, as well as any other helpdesk or other support provided to Plymouth Marjon University under this agreement, as more particularly described in Schedule 8;

Milestone: an event or task described as such in the Implementation Plans (including a Payment Milestone), which may comprise a number of Deliverables and which, if applicable, must be completed by the relevant Milestone Date;

Milestone Achievement Certificate: the certificate to be granted by Plymouth Marjon University when the Supplier has Achieved a Milestone, which shall be in substantially the same form as that set out in Annex C of Schedule 4 (Testing Procedures);

Milestone Date: the target date set out against the relevant Milestone in the Implementation Plans by which the Milestone must be Achieved;

Milestone Payment: a payment identified in Schedule 1 (Charges and Invoicing) to be made following the issue of a Milestone Achievement Certificate in respect of a Payment Milestone;

Operational Services: the provision of Goods, Installation, Solution Software and the corresponding Hosting Services, Maintenance and Support Services and any other services described in this agreement (excluding the Implementation Services) in respect of the provision of the Software in a ‘business as usual’ service configuration, including in accordance with the provisions of clause 8;

Outline Implementation Plan: as defined in Schedule 3 (Implementation Plans);

Payment Milestone: a key Milestone identified as such in the Implementation Plan, which triggers payment of a corresponding Milestone Payment when it is Achieved;

Personal Data: as defined in clause 21;

Plymouth Marjon University Background IPR: means all Intellectual Property Rights belonging to Plymouth Marjon University prior to the Effective Date or created by Plymouth Marjon University independently of this agreement;

Plymouth Marjon University Data: any information, data (including Personal Data) or content (including, without limitation documents, records, pictures, photos, diagrams, images, text, files, audio and video in any format), that is inputted or uploaded into the information fields or any database forming part of the Solution and Software, or which is generated, displayed, processed, stored, downloaded or transmitted (in each case in any media or format) by the Solution and Software or the Supplier, in each case in connection with the provision or receipt of the Services, but excluding Configuration Data;

Plymouth Marjon University Materials: means Plymouth Marjon University Data and any other documents, plans, charts, materials, information, data (including Personal Data), diagrams, specifications, records, reports, or programs and codes (including linking instructions and middleware), embodied in any format and on any media, which are or may be used in connection with the provision or receipt of the Services and which:

- are provided to or shared with the Supplier by or on behalf of Plymouth Marjon University (whether created specifically for the purpose of this agreement or otherwise) and any updates and amendments of these;

- arise as a result of the performance of Plymouth Marjon University’s obligations under this agreement and all updates and amendments to the same;

- are generated by the Software specifically for or in relation to Plymouth Marjon University (whether generated by or on behalf of Plymouth Marjon University) including printouts or downloads of user or administrator reports, statistics, logs, or other information or data not forming part of Plymouth Marjon University Data;

- are transferred or assigned to Plymouth Marjon University pursuant to this agreement;

Plymouth Marjon University Responsibilities: the responsibilities of Plymouth Marjon University described in clause 12;

Plymouth Marjon University System: means, as applicable, Plymouth Marjon University’s computing environment (consisting of hardware, software and/or telecommunications networks or equipment) used by Plymouth Marjon University or the Supplier in connection with this agreement which is owned by or licensed to Plymouth Marjon University by a third party and which interfaces, where applicable, with the Services or which is necessary for Plymouth Marjon University to receive the Services;

Plymouth Marjon University’s Requirements: means, in respect of the Equipment, Installation, Solutions, Software and or Hosting Services; the Supplier’s tendered response to Plymouth Marjon University’s ‘Specification and Statement of Requirements’ issued by Plymouth Marjon University during the tender stage of the procurement process for the agreement, (including any clarifications issued by Plymouth Marjon University in respect of such requirements), included in Schedule 13;

Prohibited Act: the following constitute Prohibited Acts:

- to directly or indirectly offer, promise or give any person working for or engaged by Plymouth Marjon University a financial or other advantage to:

- induce that person to perform improperly a relevant function or activity; or

- reward that person for improper performance of a relevant function or activity;

- to directly or indirectly request, agree to receive or accept any financial or other advantage as an inducement or a reward for improper performance of a relevant function or activity in connection with this agreement;

- committing any offence:

- under the Bribery Act 2010 (or any legislation repealed or revoked by such Act);

- under legislation or common law concerning fraudulent acts;

- defrauding, attempting to defraud or conspiring to defraud Plymouth Marjon University;

- any activity, practice or conduct which would constitute one of the offences listed under limb (c), if such activity, practice or conduct had been carried out in the UK;

Project Board: means, as part of Plymouth Marjon University’s internal governance structure, a board made up of key officers, members and/or other stakeholders, including Plymouth Marjon University’s Project Manager, with oversight and accountability for a project and responsibility for providing overall direction to the project;

Project Manager: means the person appointed by each Party pursuant to clause 7.3 (Management of the Implementation Services);

Project Specific IPR: means:

- Intellectual Property Rights in items created by or on behalf of the Supplier specifically for the purposes of this agreement and any updates and amendments of these items including (but not limited to) database schema; and/or

- Intellectual Property Rights in or arising as a result of the performance of the Supplier’s obligations under this agreement and all updates and amendments to the same,

but shall not include the Supplier Background IPR, Configuration Data, or the Specially Written Software;

Quarter: a period of three calendar months forming part of Plymouth Marjon University’s financial year, where Quarter one (Q1) commences on the first day of August, (save that the final Quarter shall end on the date of termination or expiry of this agreement) and “Quarterly” shall be construed accordingly;

Remediation Notice: clause 26.1.1 (re material breach);

Remediation Plan: clause 26.5 (Remediation Process);

Remediation Plan Failure: means:

- the Supplier failing to submit or resubmit a draft Remediation Plan to Plymouth Marjon University within the timescales specified in clause 26.5 (Remediation Process);

- Plymouth Marjon University, acting reasonably, rejecting a revised draft of the Remediation Plan submitted by the Supplier pursuant to clause 26.5 (Remediation Process);

- the Supplier failing to rectify a material breach within the later of:

- 30 Working Days of a Remediation Notice; and

- where the Parties have agreed a Remediation Plan in respect of that material breach and the Supplier can demonstrate that it is implementing the Remediation Plan in good faith, the date specified in the Remediation Plan by which the Supplier must rectify the material breach;

Representative: means the person or persons appointed by a Party pursuant to clause 14.3 (Representatives);

Request for Information: a request for information or an apparent request under the Code of Practice on Access to Government Information, FOIA or the EIRs;

Retention Period: the optional period defined as such in clause 21.9;

Service Credits: the sums attributable to a failure to achieve a Service Level, as specified in the Service Level Agreement or any other document describing Service Levels;

Service Levels: the service levels described in the Service Level Agreement and, subject to clause 1.13, any additional Service Levels included in the Supplier’s Tender;

Service Level Agreement: the service level agreement set out in Schedule 9;

Service Period: means a calendar month, save that:

- the first service period shall begin on the Go Live Date and shall expire at the end of the calendar month in which the Go Live Date falls; and

- the final service period shall commence on the first day of the calendar month in which the Term expires or the agreement terminates and shall end on the expiry or termination of the agreement;]

Services: the Implementation Services and Operational Services (or any part thereof) as applicable in respect of the provision of the Software, and all other obligations of the Supplier under this agreement, including any services required in respect of delivering any requirements set out in Plymouth Marjon University’s Requirements, the Supplier’s Tender or otherwise performed pursuant to a Change;

Software: the software which will be used by the Supplier for the purposes of providing the Services, as identified in Schedule 7, including, as applicable, the Supplier Software, Third Party Software, Specially Written Software, Updates and Upgrades and any new software or modules provided pursuant to a Change;

Specially Written Software: means any software (including, as applicable, software extending the functionality of any commercial-off-the shelf Software, linking instructions and middleware) created by or on behalf of the Supplier specifically for the purposes of this agreement;

Specifications: means, in relation to the Equipment, Installation, Solutions, Software and or Hosting Services; and Services, all functional, technical, performance related or other software or system requirements, code of connections, designs or specifications included in the Supplier’s Tender, provided in the form of Supplier Background IPR or developed by the Supplier in the performance of the Services, including the High Level Solution Design, and any documents describing the standards and specifications in relation to interfacing and interoperability, and any specifications included in respect of a Change, but excluding the Implementation Plans;

Specific Change in Law: means a change in Law which impacts on the supply of the Equipment, Installation, Solutions, Software and or Hosting Services; and/or Services and the performance of this agreement, where such change in Law relates specifically to the business of Plymouth Marjon University and does not affect the supply of software and/or services to other customers of the Supplier that are the same or similar to the Software and/or Services;

Sub-Contract: means any contract between the Supplier and any third party whereby that third party agrees to provide to the Supplier the Services (or any part thereof) or any facilities or services necessary for the provision Services (or any part thereof) or the management, direction or control of the provision of the Services (or any part thereof);

Sub-Contractor: means any third party engaged by the Supplier from time to time under a Sub-Contract or its servants or agents and any third party with whom that third party enters into a sub-contract or its servants or agents;

Supplier Background IPR: means all Intellectual Property Rights belonging to the Supplier prior to the Effective Date, (including IPRs subsisting in the Supplier's standard development tools, templates, program components or standard code used in computer programming, or in physical or electronic media containing the Supplier's know-how or generic business methodologies), and/or created by the Supplier independently of this agreement, but excluding IPRs owned by the Supplier subsisting in the Supplier Software;

Supplier Personnel: all employees, staff, other workers, agents and consultants of the Supplier and of any Sub-Contractors who are engaged in the provision of the Services from time to time;

Supplier Software: means any software which is proprietary to the Supplier and identified as such in Schedule 7 (Software) together with all other such software which is not identified in the Schedule but which is or will be used by the Supplier for the purposes of providing the Services;

Supplier’s Tender: means the Supplier’s final tender submitted in response to Plymouth Marjon University’s tender documents issued in relation to the procurement process described in recital (A) of the ‘Background’ section of this agreement (including any post tender / pre-contract clarifications), as described in Schedule 14;

Term: the period of the Initial Term as may be varied by:

- any extensions to this agreement pursuant to clause 2; or

- the earlier termination of this agreement in accordance with its terms;

Test: and “Testing” have the meaning given in Annex A and Schedule 4 (Testing Procedures);

Test Issues: has the meaning given in Annex A and Schedule 4  (Testing Procedures);

Third Party Software: means any commercial software identified as such in Schedule 7 together with all other software, documentation and content included with such software which is not listed in the Schedule, which is procured by the Supplier under a Sub-Contract, or is ‘open source software’ (subject to an open-source license under which the owner of the IPR in such software provides the rights to use, study, change and distribute the software to any and all persons and for any and all purposes free of charge);

Updates: any patch or update that is provided to correct:

- any error or failure of code within the Software; or

- any failure of the Software or Hosted Services to perform in accordance with the features and functionality specified in Plymouth Marjon University’s Requirements or the Specifications;

- any failure of the Software or Hosting Services to operate in conjunction with or interface with any Plymouth Marjon University System in order to provide the performance, features and functionality specified in Plymouth Marjon University’s Requirements or the Specification;

- any other failure which affects delivery of the Software and/or Hosting Services;

Upgrades: any patch, modification or upgrade of the Software and/or Hosting Services including:

- changes necessary to comply with changes in Law (subject to clause 15.2 (Legislative Changes)); and

- product enhancements intended to extend, alter or improve the Software or Hosting Services by providing additional functionality or performance enhancement (whether or not Defects in the Software and/or Hosting Services are also corrected) to features described in Plymouth Marjon University’s Requirements and/or the Specifications, while still retaining the original designated purpose of that item),

but excluding any Updates which the Supplier or a third party software supplier releases during the Term;

Virus: any thing or device (including any software, code, macro, file or programme) which may:

- prevent, impair or otherwise adversely affect the operation of any computer software, hardware or network, any telecommunications service, equipment or network or any other service or device;

- prevent, impair or otherwise adversely affect access to or the operation of any programme or data, including the reliability of any programme or data (whether by rearranging, altering or erasing the programme or data in whole or part or otherwise); or

- adversely affect the user experience, including worms, trojan horses, email bombs, spyware, ransomware and other similar things or devices;

Working Day: a day other than a Saturday, Sunday or public holiday in England when banks in London are open for business.

Clause, Schedule and paragraph headings shall not affect the interpretation of this agreement.

A person includes a natural person, corporate or unincorporated body (whether or not having separate legal personality).

A reference to a company shall include any company, corporation or other body corporate, wherever and however incorporated or established.

Unless the context otherwise requires, words in the singular shall include the plural and in the plural include the singular.

Unless the context otherwise requires, an obligation on the Supplier to do, or to refrain from doing, any act or thing shall include an obligation upon the Supplier to procure that all Sub-Contractors and Supplier Personnel also do, or refrain from doing, such act or thing.

Unless the context otherwise requires, a reference to one gender shall include a reference to the other genders.

A reference to writing or written includes email but not faxes.

References to clauses and Schedules are to the clauses and Schedules of this agreement and references to paragraphs are to paragraphs of the relevant Schedule.

A reference to a statute or statutory provision is a reference to it as amended, extended or re-enacted from time to time.

A reference to a statute or statutory provision shall include all subordinate legislation made from time to time under that statute or statutory provision.

Any words following the terms including, include, in particular, for example or any similar expression shall be construed as illustrative and shall not limit the sense of the words, description, definition, phrase or term preceding those terms.

If there is an inconsistency between any of the provisions in the main body of this agreement or the Schedules, such conflict or inconsistency shall be resolved according to the following order of priority:

the clauses of this agreement;

the Schedules to this agreement other than the Annex of Schedule 6, Schedule 13 and Schedule 14;

Schedule 13 (Plymouth Marjon University’s Requirements);

the Annex of Schedule 6;

Schedule 14 (Supplier’s Tender).

Commencement and duration

This agreement shall take effect on the Effective Date and shall continue for the Term (up to five (5) years;

Supplier due diligence

The Supplier acknowledges and confirms that:

it has had an opportunity to carry out a thorough due diligence exercise in relation to the Services and has asked Plymouth Marjon University all the questions it considers to be relevant for the purpose of establishing whether it is able to provide the Services in accordance with the terms of this agreement;

it has received all information requested by it from Plymouth Marjon University pursuant to clause 3.1.1 to enable it to determine whether it is able to provide the Services in accordance with the terms of this agreement;

it has made and shall make its own enquiries to satisfy itself as to the accuracy and adequacy of any information supplied to it by or on behalf of Plymouth Marjon University pursuant to clause 3.1.2;

it has raised all relevant due diligence questions with Plymouth Marjon University before the Effective Date; and

it has entered into this agreement in reliance on its own due diligence.

The Supplier shall promptly notify Plymouth Marjon University in writing if it becomes aware during the performance of this agreement of any inaccuracies in any information provided to it by Plymouth Marjon University during such due diligence which materially and adversely affects its ability to perform the Services or meet any Service Levels.

The Supplier shall not be entitled to recover any additional costs from Plymouth Marjon University which arise from, or be relieved from any of its obligations as a result of, any matters or inaccuracies notified to Plymouth Marjon University by the Supplier in accordance with clause 3.2 save where such additional costs or adverse effect on performance have been caused by the Supplier having been provided with fundamentally misleading information by or on behalf of Plymouth Marjon University and the Supplier could not reasonably have known that the information was incorrect or misleading at the time such information was provided. If this exception applies, the Supplier shall be entitled to recover such reasonable additional costs from Plymouth Marjon University or shall be relieved from performance of certain obligations as shall be determined by the Change Control Procedure.

The Supplier shall not be excused from the performance of any of its obligations under this agreement on the grounds of, nor, shall the Supplier be entitled to recover any additional costs or charges, arising as a result of any misinterpretation of Plymouth Marjon University’s Requirements or any failure by the Supplier to satisfy itself as to the accuracy and/or adequacy of any information supplied to the Supplier by or on behalf of Plymouth Marjon University prior to the Effective Date.

Save as provided in this agreement, no representations, warranties or conditions are given or assumed by Plymouth Marjon University in respect of any information which is provided to the Supplier by Plymouth Marjon University and any such representations, warranties or conditions are excluded, save to the extent that such exclusion is prohibited by Law.

Nothing in this clause 3 shall limit or exclude the liability of Plymouth Marjon University for fraud or fraudulent misrepresentation.

Supplier warranties

The Supplier warrants and represents:

it is validly incorporated, organised and subsisting in accordance with the Laws of its place of incorporation;

it has full capacity and authority to enter into and to perform this agreement;

this agreement is executed by its duly authorised representative;

it has all necessary consents and regulatory approvals to enter into this agreement;

there are no actions, suits or proceedings or regulatory investigations before any court or administrative body or arbitration tribunal pending or, to its knowledge, threatened against it or any of its Sub-Contractors that might affect its ability to perform its obligations under this agreement;

its execution, delivery and performance of its obligations under this agreement will not constitute a breach of any Law or obligation applicable to it and will not cause or result in a default under any agreement by which it is bound;

its obligations under this agreement constitute its legal, valid and binding obligations, enforceable in accordance with their respective terms subject to applicable bankruptcy, reorganisation, insolvency, moratorium or similar Laws affecting creditors’ rights generally and subject, as to enforceability, to equitable principles of general application (regardless of whether enforcement is sought in a proceeding in equity or law);

all written statements and representations in any written submissions made by the Supplier as part of the competitive procurement process for this agreement, including without limitation its responses to Plymouth Marjon University’s standard ‘Selection Questionnaire’, the ‘Invitation to Tender’, the Supplier’s Tender and any other documents submitted remain true, accurate and not misleading, save to the extent that such statements and representations have been superseded or varied by this agreement or to the extent that the Supplier has otherwise disclosed to Plymouth Marjon University in writing prior to the execution of this agreement;

it has all the rights in relation to the Software and Services that are necessary to grant all the rights it purports to grant and perform all the obligations it agrees to perform under, and in accordance with, the terms of this agreement;

it has taken:

appropriate and proportionate technical and organisational measures to manage the risks posed to the security of its IT network and information systems and, having regard to Cybersecurity Requirements and the state of the art, those measures comply with Cybersecurity Requirements and ensure a level of security of the Supplier’s IT network and information systems appropriate to the risk posed; and

appropriate and proportionate measures to prevent and minimise the impact of adverse security incidents affecting the security of the Supplier’s IT network and information systems, with a view to ensuring the continuity of its business and the Services;

it is not subject to any contractual obligation, compliance with which is likely to have a material adverse effect on its ability to perform its obligations under this agreement; and

no proceedings or other steps have been taken and not discharged (nor, to the best of its knowledge, are threatened) for the winding up of the Supplier or for its dissolution or for the appointment of a receiver, administrative receiver, liquidator, manager, administrator or similar officer in relation to any of the Supplier’s assets or revenue.

The representations and warranties set out in shall be deemed to be repeated by the Supplier on the Effective Date (if later than the date of signature of this agreement) by reference to the facts then existing.

Each of the representations and warranties set out in clause 4.1 shall be construed as a separate representation and warranty and shall not be limited or restricted by reference to, or inference from, the terms of any other representation, warranty or any other undertaking in this agreement.

If at any time the Supplier becomes aware that a representation or warranty given by it under this agreement has been breached, is untrue or is misleading, it shall immediately notify Plymouth Marjon University of the relevant occurrence in sufficient detail to enable Plymouth Marjon University to make an accurate assessment of the situation.

For the avoidance of doubt, the fact that any provision within this agreement is expressed as a warranty shall not preclude any right of termination which Plymouth Marjon University may have in respect of breach of that provision by the Supplier.

Except as expressly stated in this agreement, all warranties and conditions whether express or implied by statute, common law or otherwise are hereby excluded to the extent permitted by Law.

Compliance

The Supplier shall ensure that all approvals, certificates, authorisations, permissions, licences, permits, regulations and consents necessary from time to time for the performance of the Services (each a “Necessary Consent”) are in place to provide the Services and Plymouth Marjon University shall not (unless otherwise agreed) incur any additional costs associated with obtaining, maintaining or complying with the same.

Where there is any conflict or inconsistency between the provisions of the agreement and the requirements of a Necessary Consent, then the latter shall prevail, provided that the Supplier has made all reasonable attempts to obtain a Necessary Consent in line with the requirements of the Services and informed Plymouth Marjon University in writing.

Without limiting the general obligation set out in clause 6.1.1(a), the Supplier shall (and shall procure that any Sub-Contractors and Supplier Personnel shall):

perform its obligations under this agreement (including those in relation to the Services) in accordance with:

all applicable equality Law (whether in relation to race, sex, gender reassignment, age, disability, sexual orientation, religion or belief, pregnancy, maternity or otherwise);

any other requirements and instructions which Plymouth Marjon University reasonably imposes in connection with any equality obligations imposed on Plymouth Marjon University at any time under applicable equality Law;

all legal obligations arising under environment, social or labour Law; and

take all necessary steps, and inform Plymouth Marjon University of the steps taken, to prevent unlawful discrimination designated as such by any court or tribunal, or the Equality and Human Rights Commission or (any successor organisation);

at all times comply with (and take reasonable steps to ensure that the Supplier’s contractors and supply chain comply with) all applicable anti-slavery and human trafficking Laws, statutes, regulations and codes from time to time in force including but not limited to the Modern Slavery Act 2015;

at all times comply with the provisions of the Human Rights Act 1998 in the performance of this agreement. The Supplier shall also undertake, or refrain from undertaking, such acts as Plymouth Marjon University requests so as to enable Plymouth Marjon University to comply with its obligations under the Human Rights Act 1998.

Service standards

The Supplier undertakes that it will:

perform all the Services for the duration of the Term in accordance with:

the provisions of this agreement, Good Industry Practice, Plymouth Marjon University’s Requirements (including any mandatory standards specified therein), the Specifications, the Implementation Plans, the Service Level Agreement, and in a timely and efficient manner, having regard to Plymouth Marjon University’s obligation to ensure best value in accordance with clause 16 (Best value and continuous improvement); and

to the extent that they are not included under 6.1.1(a), any other standards included in the Supplier’s Tender;

at all times allocate sufficient resources with the appropriate technical expertise to supply the Services in accordance with this agreement;

comply with all applicable Laws and regulations with respect to its activities under this agreement.

In the event that the Supplier becomes aware of any inconsistency between the requirements of clause 6.1, the Supplier shall immediately notify Plymouth Marjon University Representative in writing of such inconsistency and Plymouth Marjon University Representative shall, as soon as practicable, notify the Supplier which requirement the Supplier shall comply with.

Subject to clause 6.2, and without prejudice to any other rights of Plymouth Marjon University under this agreement in respect of a material breach, in the event that the Supplier does not comply with the provisions of clause 6.1 in any way, Plymouth Marjon University may serve the Supplier with a notice in writing setting out the details of the Supplier's default (a “Default Notice”). A Default Notice may relate to more than one breach and may specify any actions Plymouth Marjon University requires the Supplier to do in order to correct the default or prevent future defaults. On receipt of a Default Notice the Supplier shall, at its expense, take all steps as may be reasonably appropriate to ensure that the same or any similar default does not recur.

The undertaking at clause 6.1 shall not apply to the extent of any non-conformance which is caused by use of the Software by any Authorised User contrary to the Supplier's instructions or modification or alteration of the Software by any party other than the Supplier or the Supplier's duly authorised contractors or agents. If the Software does not conform with the foregoing undertaking, Supplier will, at its expense, use all reasonable commercial endeavours promptly to correct or procure the correction of any such non-conformance promptly, or provide Plymouth Marjon University with an alternative means of accomplishing the desired performance. Notwithstanding the foregoing, the Supplier does not warrant that Plymouth Marjon University's use of the Software and the Services will be uninterrupted or error-free.

This agreement shall not prevent the Supplier from entering into similar agreements with third parties or from independently developing, using, selling or licensing materials, products or services which are similar to those provided under this agreement.

Implementation Services

The Parties shall co-operate and comply with the provisions of Schedule 3 (Implementation Plans) in relation to the agreement and maintenance of the Implementation Plans.

The Supplier shall:

perform the Implementation Services in accordance with the Implementation Plans; and

ensure that each Milestone is Achieved on or before its Milestone Date;

comply with any quality plans, other required standards in respect of implementation and testing and project delivery methodologies required or agreed pursuant to this agreement, including any standards referred to in the Supplier’s Tender.

Management of the Implementation Services

The Supplier and Plymouth Marjon University shall each appoint a project manager for the purposes of this agreement through whom the Implementation Services shall be managed and co-ordinated on a day-to-day basis.

The Supplier’s Project Manager shall be the person named as such in Schedule 2 (Supplier Personnel). Any change to the Supplier’s Project Manager shall be agreed in accordance with clause 11.3 (Key Personnel).

Plymouth Marjon University shall notify the Supplier of the identity of Plymouth Marjon University’s Project Manager within 5 Working Days of the Effective Date. To the extent it is reasonably possible Plymouth Marjon University shall ensure the continuity of its Project Manager but may, by written notice to the Supplier, appoint a replacement Project Manager where necessary.

The Parties shall co-operate and comply with the provisions of Schedule 5 (Project Governance) in relation to the management and delivery of the Implementation Services.

Notification of Delay

If the Supplier becomes aware that there is, or there is reasonably likely to be, a Delay:

it shall:

notify Plymouth Marjon University’s Project Manager as soon as reasonably possible, detailing the nature of the Delay or anticipated Delay;

use all reasonable endeavours to eliminate or mitigate the consequences of any Delay or anticipated Delay; and

comply with any directions given by Plymouth Marjon University to address the impact of the Delay or anticipated Delay.

Supplier caused Delay

Subject to clause 7.6, and notwithstanding any other provision of this agreement, where such Delay is due wholly or substantially to the acts or omissions of the Supplier and/or its Sub-Contractors and prevents or is likely to prevent the rollout of the Operational Services by the required target Go Live Date in the Implementation Plans, the Supplier shall be liable to Plymouth Marjon University for any increased costs and expenses reasonably incurred by Plymouth Marjon University in respect of such Delay, including:

any increased costs in respect of the reasonable extension of its existing service arrangements that were due to be replaced by the Services (as measured against the Charges that would’ve been payable at the relevant target Go Live Date); and/or

any other related costs including, without limitation, Plymouth Marjon University’s costs of procuring any additional interim software or services (including consultancy time) to support Plymouth Marjon University’s implementation responsibilities under this agreement or in respect of its existing service arrangements that are due to be superseded under this agreement,

provided in each case Plymouth Marjon University seeks to mitigate such costs and can demonstrate that such costs were incurred solely and directly as a result of the Supplier caused Delay. Such compensation may be set off by Plymouth Marjon University in accordance with clause 13.10.

Plymouth Marjon University caused Delay

Where the Supplier can demonstrate that the Delay would not have occurred but for any material breach by Plymouth Marjon University of any of Plymouth Marjon University Responsibilities or any undue or unplanned delay in obtaining any Plymouth Marjon University approvals required under this agreement, except to the extent that such breach is:

the result of any act or omission by Plymouth Marjon University to which the Supplier has given its prior consent; or

caused by the Supplier, any Sub-contractor or any Supplier Personnel;

(such Plymouth Marjon University breach being a “Plymouth Marjon University Cause”), then (subject to the Supplier fulfilling its obligations in this clause 7.6):

the Supplier shall not be treated as being in breach of this agreement to the extent the Supplier can demonstrate that the Delay was caused by Plymouth Marjon University Cause;

Plymouth Marjon University shall not be entitled to exercise any rights that may arise as a result of that Delay including any right to terminate this agreement pursuant to clause 26.1 (re termination by Plymouth Marjon University for cause); or

where such Delay constitutes the failure to Achieve a Milestone by its Milestone Date:

the Milestone Date shall be postponed by a period equal to the period of Delay that the Supplier can demonstrate was caused by Plymouth Marjon University Cause;

if Plymouth Marjon University, acting reasonably, considers it appropriate, the Outline Implementation Plan and/or Detailed Implementation Plan shall be amended to reflect any consequential revisions required to subsequent Milestone Dates resulting from Plymouth Marjon University Cause;

the Supplier shall be entitled to claim compensation subject to and in accordance with the following principles:

- the compensation shall reimburse the Supplier for additional costs incurred by the Supplier that the Supplier can demonstrate it has incurred solely and directly as a result of Plymouth Marjon University Cause, and which it has been, or will be unable to mitigate, having complied with its obligations under clause 7.6 (Plymouth Marjon University caused Delay);

- where additional consultancy time is required the rates in Schedule 1 shall apply;

- the compensation shall not operate so as to put the Supplier in a better position than it would have been in but for the occurrence of Plymouth Marjon University Cause,

and the Supplier shall provide Plymouth Marjon University with any information Plymouth Marjon University may require in order to assess the validity of the Supplier's claim to compensation.

In order to claim any of the rights and/or relief referred to in clause 7.6.1, the Supplier shall as soon as reasonably practicable (and in any event within 5 Working Days) after becoming aware that a Plymouth Marjon University Cause has caused, or is reasonably likely to cause a Delay, give Plymouth Marjon University notice (a “Relief Notice”) setting out details of:

Plymouth Marjon University Cause and its effect, or likely effect, on the Supplier’s ability to meet its obligations under this agreement;

any steps which Plymouth Marjon University can take to eliminate or mitigate the consequences and impact of such Plymouth Marjon University Cause; and

the relief and/or compensation claimed by the Supplier.

Following the receipt of a Relief Notice, Plymouth Marjon University shall as soon as reasonably practicable consider the nature of the Supplier Non-Performance and the alleged Plymouth Marjon University Cause and whether it agrees with the Supplier’s assessment set out in the Relief Notice as to the effect of the relevant Plymouth Marjon University Cause and its entitlement to relief and/or compensation, consulting with the Supplier where necessary.

The Supplier shall use all reasonable endeavours to eliminate or mitigate the consequences and impact of a Plymouth Marjon University Cause, including any Losses that the Supplier may incur and the duration and consequences of any Delay or anticipated Delay.

Without prejudice to clause 9 (Continuing obligation to provide the Services), if a Dispute arises as to:

whether a Delay would not have occurred but for an Plymouth Marjon University Cause; and/or

the nature and/or extent of the relief and/or compensation claimed by the Supplier,

either Party may refer the Dispute to the Dispute Resolution Procedure. Pending the resolution of the Dispute, both Parties shall continue to resolve the causes of, and mitigate the effects of, the Delay.

Changes to the Implementation Plans and Charges

Any Change that is required to the Charges pursuant to this clause shall be implemented in accordance with the Change Control Procedure.

Any change required to the Implementation Plans shall be made in accordance with Schedule 3.

Testing and Achievement of Milestones and Deliverables

The Parties shall comply with the provisions of Schedule 4 (Testing Procedures) in relation to the procedures to determine whether any Tests or Milestones have been Achieved.

Training

The Supplier shall provide training, where appropriate utilising the Hosting Services training environment, to such number of the Authorised Users as are specified in, and otherwise in accordance with, the Detailed Implementation Plan.

The Supplier shall ensure that all user Documentation and training provided by the Supplier to Plymouth Marjon University are comprehensive, accurate and prepared in accordance with Good Industry Practice.

Operational Services

The Supplier shall perform the Operational Services from the Go Live Date.

The Service Level Agreement shall apply with effect from the Go Live Date[, provided that Supplier shall not become liable for any Service Credits arising during the period from the Go Live Date until the first day of the first calendar month falling not less than 20 Working Days after the Go Live Date (the “Grace Period”).]

In relation to the Software and Hosting Services:

the number of Authorised Users shall be unlimited;

Plymouth Marjon University shall be responsible for ensuring that each Authorised User keeps a secure password for his use of the Software and that each Authorised User keeps his password confidential;

the Parties acknowledge that Plymouth Marjon University’s access and use is subject to the terms and conditions set out in clause 17 (Intellectual Property Rights);

neither Party shall store, distribute or transmit any Virus, or any material that is unlawful, harmful, threatening, defamatory, obscene, infringing, harassing or racially or ethnically offensive; facilitates illegal activity; depicts sexually explicit images; or promotes unlawful violence, discrimination based on race, gender, colour, religious belief, sexual orientation, disability, or any other illegal activities;

the Supplier shall ensure that any Upgrade or Updates issued comply with the interface requirements for Plymouth Marjon University Systems in Plymouth Marjon University’s Requirements or Specification (as applicable);

Plymouth Marjon University shall not:

attempt to copy, duplicate, modify, create derivative works from or distribute all or any portion of the Software except to the extent expressly set out in this agreement or as may be allowed by any applicable Law which is incapable of exclusion by agreement between the Parties;

attempt to reverse compile, disassemble, reverse engineer or otherwise reduce to human-perceivable form all or any part of the Software, except as may be allowed by any applicable Law which is incapable of exclusion by agreement between the Parties;

use the Software or Hosting Services to provide services to third parties;

subject to clause 34.3, transfer, temporarily or permanently, any of its rights under this agreement; or

attempt to obtain, or assist third parties in obtaining, access to the Software, other than as provided under this clause 8.3.6; and

Plymouth Marjon University shall use reasonable endeavours to prevent any unauthorised access to, or use of, the Software and notify the Supplier promptly of any such unauthorised access or use.

Continuing obligation to provide the Services

The Supplier shall continue to perform all of its obligations under this agreement and shall not suspend the supply of the Services, notwithstanding:

the existence of an unresolved Dispute; and/or

any failure by Plymouth Marjon University to pay any Charges,

unless the Supplier is entitled to terminate this agreement under clause 26.3.1 re failure to pay undisputed Charges.

Business continuity and disaster recovery

The Supplier shall have and maintain a disaster recovery plan which is fully documented and which, in conjunction with any necessary agreements with third party service providers would enable the Supplier to continue to provide the Services if there were significant damage to or destruction of some or all of its IT network, information systems and/or data, including the Hosting Services and relevant Software.

The Supplier shall:

On request, provide Plymouth Marjon University with full details of its then current disaster recovery plan; and

maintain and test its current disaster recovery plan on a regular basis (and no less than once in every 12 months) in accordance with all applicable Cybersecurity Requirements and Good Industry Practice, and shall, on request, provide Plymouth Marjon University with information regarding the outcome of such tests.

If the disaster recovery plan is invoked, the cost and expense of invoking and executing such plan shall be borne by the Supplier.

Supplier Personnel

The Supplier shall:

provide in advance of any admission to Plymouth Marjon University’s premises a list of the names of Supplier Personnel requiring such admission, specifying the capacity in which they require admission and giving such other particulars as Plymouth Marjon University may reasonably require;

at all times, ensure that all Supplier Personnel:

are appropriately qualified, trained and experienced to provide the Services with all reasonable skill, care and diligence;

are vetted in accordance with Good Industry Practice; and

comply with all reasonable requirements of Plymouth Marjon University concerning conduct at the relevant Plymouth Marjon University premises;

retain overall control of Supplier Personnel at all times so that Supplier Personnel shall not be deemed to be employees, agents or contractors of Plymouth Marjon University;

be liable at all times for all acts or omissions of Supplier Personnel, so that any act or omission of any of Supplier Personnel which results in a breach of this agreement shall be a breach by the Supplier;

use all reasonable endeavours to minimise the number of changes in  Supplier Personnel;

replace (temporarily or permanently, as appropriate) any Supplier Personnel as soon as practicable if any Supplier Personnel have been removed or are unavailable for any reason whatsoever;

bear the project familiarisation and other costs associated with any replacement of Supplier Personnel; and

where applicable, procure that Supplier Personnel shall vacate Plymouth Marjon University’s premises immediately upon the termination or expiry of this agreement.

If Plymouth Marjon University reasonably believes that any Supplier Personnel are unsuitable to undertake work in respect of this agreement, it may:

refuse admission to the relevant person(s) to Plymouth Marjon University’s premises; and/or

direct the Supplier to end the involvement in the provision of the Services of the relevant person(s).

Key Personnel

The Supplier’s Project Manager and Representative together with any other Supplier Personnel who the Parties identify and agree are in “Key Roles” in respect of the delivery of the Services (whether in Schedule 2 (Supplier Personnel) of this agreement, any Change Control Note or other written communication or project document), shall be considered “Key Personnel”.

Schedule 2 (Supplier Personnel) lists the Key Roles and names of the persons who the Supplier shall appoint to fill those Key Roles at the Effective Date.

The Key Personnel shall have the authority to act on behalf of their respective Party on the matters for which they are expressed to be responsible.

The Supplier shall ensure that the Key Personnel fulfil the Key Roles at all times during the Term.

The Supplier shall not remove or replace any Key Personnel unless:

requested to do so by Plymouth Marjon University;

the person concerned resigns, retires or dies or is on maternity or long-term sick leave;

the person’s employment or contractual arrangement with the Supplier or a Sub-Contractor is terminated for material breach of contract by the employee; or

the Supplier obtains Plymouth Marjon University’s prior written consent (such consent not to be unreasonably withheld or delayed).

The Supplier shall:

notify Plymouth Marjon University promptly of the absence of any Key Personnel (other than for short-term sickness or holidays of 2 weeks or less, in which case the Supplier shall ensure appropriate temporary cover for that person;

ensure that any Key Role is not vacant for any longer than 10 Working Days;

give as much notice as is reasonably practicable of its intention to remove or replace any member of Key Personnel and, except in the cases of death, unexpected ill health or a material breach of the Key Personnel’s employment contract, this will mean at least 15 Working Days’ notice;

ensure that all arrangements for planned changes in Key Personnel provide adequate periods during which incoming and outgoing personnel work together to transfer responsibilities and ensure that such change does not have an adverse impact on the performance of the Services; and

ensure that any replacement for a Key Role:

has a level of qualifications and experience appropriate to the relevant Key Role; and

is fully competent to carry out the tasks assigned to the Key Personnel whom he or she has replaced.

Plymouth Marjon University Responsibilities

Plymouth Marjon University shall:

provide the Supplier with:

all necessary co-operation reasonably required in relation to this agreement to render the Services; and

all necessary access to such documentation, data and other information as may reasonably be required by the Supplier to perform its obligations under this agreement, including Plymouth Marjon University Data, security access information and any other technical information reasonably required in order to integrate the Software with any Plymouth Marjon University System or services, provided that:

such documentation, data and/or information is available to Plymouth Marjon University and is authorised for release by Plymouth Marjon University; and

where security access information is required, the Supplier complies (and procures that any Sub-Contractors and Supplier Personnel comply) with Plymouth Marjon University’s reasonable instructions and/or any policies issued by Plymouth Marjon University to the Supplier from time to time in respect of the same; and

where access, including remote access, is required by the Supplier and/or relevant Sub-Contractor to Plymouth Marjon University System the Supplier signs (or procures that the Sub-Contractor signs) Plymouth Marjon University’s standard ‘Network Access Agreement’ or any other similar documents issued by Plymouth Marjon University in respect of such use, which shall be considered ancillary to and enforceable by Plymouth Marjon University under this agreement;

provide such personnel assistance as may be reasonably requested by the Supplier from time to time;

appoint Plymouth Marjon University's Project Manager and Representative;

comply with all applicable Laws and regulations with respect to its activities under this agreement; and

carry out all responsibilities that are expressed to be Plymouth Marjon University responsibilities in this agreement or in any of the Schedules in a timely and efficient manner. For the avoidance of doubt, all obligations in this agreement in respect of the provision of the Services are the responsibility of the Supplier to perform unless, and to the extent, Plymouth Marjon University is expressly made responsible in this agreement or any of its Schedules, the Detailed Implementation Plan (including ‘RACI’) or a Change Control Note.

Charges and payment

In consideration of the provision of the Services by the Supplier in accordance with the terms and conditions of this agreement, Plymouth Marjon University shall pay the Charges to the Supplier.

The Supplier shall invoice Plymouth Marjon University for payment of the Charges at the time the Charges are expressed to be payable in accordance with Schedule 1 (Charges and Invoicing). All invoices shall be directed to Plymouth Marjon University in accordance with its required invoicing procedure, as detailed in Schedule 1 or otherwise notified to the Supplier from time to time. Subject to the Grace Period, the relevant invoices shall take into account any Service Credits which have accrued during the period.

Where the Supplier submits an invoice to Plymouth Marjon University in accordance with clause 13.2, Plymouth Marjon University will consider and verify that invoice within 7 days.

Plymouth Marjon University shall pay the Supplier any sums due under such an invoice no later than a period of 30 days from the date on which Plymouth Marjon University has determined that the invoice is valid and undisputed.

Where Plymouth Marjon University fails to comply with clause 13.3, the invoice shall be regarded as valid and undisputed 7 days after the date on which it is received by Plymouth Marjon University.

Where the Supplier enters into a Sub-Contract (which for the purposes of this clause 13.6 is as defined below), the Supplier shall include in that Sub-Contract:

provisions having the same effect as clause 13.3 to clause 13.5 of this agreement; and

a provision requiring the counterparty to that Sub-Contract to include in any Sub-Contract which it awards provisions having the same effect as clause 13.3 to clause 13.5 of this agreement,

where "Sub-Contract" means, in relation to this clause 13.6, a contract between two or more suppliers, at any stage of remoteness from Plymouth Marjon University in a subcontracting chain, made wholly or substantially for the purpose of performing (or contributing to the performance of) the whole or any part of this agreement.

Where any Party disputes any sum to be paid by it then a payment equal to the sum not in dispute shall be paid and the dispute as to the sum that remains unpaid shall be determined in accordance with clause 23 (Dispute resolution). Provided that the sum has been disputed in good faith, interest due on any sums in dispute shall not accrue until the earlier of 20 days after resolution of the dispute between the Parties.

Subject to clause 13.7, interest shall be payable on the late payment of any undisputed Charges properly invoiced under this agreement in accordance with the Late Payment of Commercial Debts (Interest) Act 1998.

The Charges are stated exclusive of VAT, which shall be added at the prevailing rate as applicable and paid by Plymouth Marjon University following delivery of a valid VAT invoice. The Supplier shall indemnify Plymouth Marjon University against any liability (including any interest, penalties or costs incurred) which is levied, demanded or assessed on Plymouth Marjon University at any time in respect of the Supplier's failure to account for, or to pay, any VAT relating to payments made to the Supplier under this agreement.

Plymouth Marjon University may retain or set off any sums owed to it by the Supplier which have fallen due and payable against any sums due to the Supplier under this agreement or any other agreement pursuant to which the Supplier or any holding company or subsidiary from time to time of the Supplier, or any subsidiary of any such holding company provides goods or services to Plymouth Marjon University, provided that Plymouth Marjon University shall give notice to the Supplier within 30 days of receipt of the relevant invoice, setting out Plymouth Marjon University's reasons for withholding or retaining the relevant Charges.

The Supplier shall make any payments due to Plymouth Marjon University without any deduction whether by way of set-off, counterclaim, discount, abatement or otherwise, unless the Supplier has a valid court order requiring an amount equal to such deduction to be paid by Plymouth Marjon University to the Supplier.

Contract management

The Parties shall comply with the provisions of:

clause 7.3.4 in respect of the Implementation Services and project governance; and

this clause  14 in relation to the general management and governance of this agreement.

The Supplier shall gather, collate and provide such information and co-operation as Plymouth Marjon University may reasonably request for the purposes of ascertaining the Supplier’s compliance with its obligations under this Agreement.

Representatives

Each Party shall have a representative for the duration of this agreement who shall have the authority to act on behalf of their respective Party on the matters set out in, or in connection with, this agreement.

The initial Supplier Representative shall be the person(s) named as the ‘Account Manager’ in Schedule 2 (Supplier Personnel).

Plymouth Marjon University shall notify the Supplier of the identity of the initial Plymouth Marjon University Representative(s) within 5 Working Days of the Effective Date, who may be the same person as Plymouth Marjon University’s Project Manager during the period in which the Implementation Services are provided. Plymouth Marjon University may, by written notice to the Supplier, appoint a new Representative(s) at any time.

Subject to clause 11.1.5, either Party may, by written notice to the other Party, revoke or amend the authority of its Representative(s) at any time.

From time to time either Party may appoint one or more substitutes or deputies to act as or for its Representative, either generally or for specified purposes or periods. When such an appointment is made, the Party’s Representative shall give notice in writing to the other Party.

All communications, documentation and materials relating to this agreement shall be sent to the relevant Representative, unless otherwise agreed or required under this agreement.

Reporting and meetings

In addition to any specific reporting requirements described in this agreement or any of the documentation agreed in relation to the Implementation Services, and any ad hoc reports required from the Supplier from time to time under the terms of this agreement, the Supplier shall submit the following regular reports to Plymouth Marjon University’s Representative:

a report, at least once every 12 months or as otherwise agreed by the Representatives, on possible improvements to the Software and/or Services in accordance with the general obligation in clause 16.2 (Best value and continuous improvement); and

the Quarterly report required under paragraph 6 of the Service Level Agreement,

together the “Management Reports”.

The Representatives and relevant Key Personnel shall meet (including via remote means) in accordance with and an agreed timetable (and no less than Quarterly) to discuss the content of the latest Management Reports and any other issues pertaining to this agreement.

Monitoring

Plymouth Marjon University may monitor the performance of the Services by the Supplier.

The Supplier shall co-operate, and shall procure that its Sub-Contractors co-operate, with Plymouth Marjon University in carrying out the monitoring referred to in clause 14.5.1 at no additional charge to Plymouth Marjon University.

Change control

General

Without prejudice to clause 15.1.2, where Plymouth Marjon University or the Supplier sees a need to change the Services or any terms of this agreement, Plymouth Marjon University may at any time request, and the Supplier may at any time recommend (or request under clause 15.2), such Change only in accordance with this clause 15 and Schedule 11 (Change Control Procedure).

The Parties acknowledge that the Supplier shall be entitled at any time to improve or update the Services in case of:

Updates necessary to fix defects, bugs, malfunctioning or errors of the Services; and/or

to cure security vulnerabilities of the relevant IT system; and/or

subject to clause 15.2, the requirements of Schedule 8 (Maintenance and Support Services) and paragraphs  2.5 and 2.6 of Schedule 11, Upgrades in relation to the application of any new Laws or in relation to the roll out of the standard product improvements (offered at no additional cost to Plymouth Marjon University, including in relation to any consequential training requirements) of the features and functionality included as part of the Services,

without the need to agree a Change Control Note.

Legislative Change

The Supplier shall neither be relieved of its obligations under this Contract nor be entitled to an increase in the Charges as a result of a:

General Change in Law;

Specific Change in Law where the effect of that Specific Change in Law on the Services is reasonably foreseeable at the Effective Date.

If a General Change in Law or a Specific Change in Law occurs or will occur during the Term (other than as referred to in clause 15.2.1(b)), the Supplier shall:

notify Plymouth Marjon University as soon as reasonably practicable of the likely effects of that change including:

whether any formal Change is required to the provision of the Services, including where the Supplier proposes to update the Services in a manner that will result in, directly or indirectly, a reduction of the functionalities or characteristics of the Services, or any adverse impact on the integration of the Services or compatibility of the Services with Plymouth Marjon University’s other information systems, and/or any increase in the Charges or any other changes to the terms of this Contract; and

whether any relief from compliance with the Supplier's obligations under the Contract is required; and

in respect of a Specific Change in Law (other than a Specific Change in Law to which clause 15.2.1 relates) requiring an increase in Charges, provide Plymouth Marjon University with evidence:

that the Supplier has minimised any increase in costs or maximised any reduction in costs, including in respect of the costs of its Subcontractors;

that the Change being requested does not result in increased profit for the Supplier and is evidenced by a full breakdown of cost impacts on the provision of the Services, as to how the Specific Change in Law has affected the cost of providing the Services; and

demonstrating that any expenditure that has been avoided, for example which would have been required under the provisions of clause 16 (Best value and continuous improvement),  has been taken into account in amending the Charges.

For the avoidance of doubt, any change in the Charges or relief from the Supplier's obligations resulting from a Specific Change in Law (other than as referred to in Clause 15.2.1(b)) shall be implemented in accordance with the Change Control Procedure.

Best value and continuous improvement

The Supplier acknowledges that Plymouth Marjon University is subject to the duty to make arrangements to secure best value and continuous improvement in the way in which its functions are exercised (having regard to a combination of economy, efficiency and effectiveness) and undertakes to assist Plymouth Marjon University in discharging its duties in this regard in relation to the Services.

The Supplier shall have an ongoing obligation throughout the Term to identify and inform Plymouth Marjon University of any new or potential improvements to the provision of the Services in accordance with this clause 15 with a view to seeking best value including by reducing Plymouth Marjon University’s costs (including the Charges) and/or improving the quality and efficiency of the Software and Services and their supply to Plymouth Marjon University, including (as applicable):

the emergence of new and evolving relevant technologies which could improve the provision of the Services, and those technological advances potentially available to the Supplier and Plymouth Marjon University which the Parties may wish to adopt;

new or potential improvements to the provision of the Software and Services including the quality, responsiveness, procedures, likely performance mechanisms and customer support services in relation to the Services;

new or potential improvements to the interfaces or integration of the Software and Services with other services provided by third parties or Plymouth Marjon University which could result in efficiency or productivity gains or in reduction of operational risk; and/or

changes to Plymouth Marjon University System or in Plymouth Marjon University’s business processes and ways of working that would enable the Software and Services to be provided at lower costs and/or at greater benefits to Plymouth Marjon University (including in respect of Plymouth Marjon University’s wider expenditure in connection with the Services).

The Supplier shall ensure that the information that it provides to Plymouth Marjon University shall be sufficient for Plymouth Marjon University to decide whether any improvement should be implemented. The Supplier shall provide any further information that Plymouth Marjon University requests.

Where appropriate, if Plymouth Marjon University wishes to incorporate any improvement identified by the Supplier Plymouth Marjon University shall request a Change in accordance with the Change Control Procedure.

Intellectual Property Rights

Allocation of title to IPR

Save as expressly granted elsewhere under this agreement:

Plymouth Marjon University shall not acquire any right, title or interest in or to the Intellectual Property Rights of the Supplier or its licensors, including, as applicable:

in the Supplier Software;

the Supplier Background IPR;

in the Third Party Software;

the Configuration Data;

in the Specially Written Software; and

subject to clauses 17.2 and 17.3, the Project Specific IPR;

the Supplier shall not acquire any right, title or interest in or to the Intellectual Property Rights of Plymouth Marjon University or its licensors, including, as applicable, the:

Plymouth Marjon University Background IPR; and

subject to clause 17.2, Plymouth Marjon University Materials.

The Parties acknowledge that Plymouth Marjon University shall own all rights, title and interest in and to all of Plymouth Marjon University Data and, save to the extent that the Supplier provides or modifies any Plymouth Marjon University Data (whether in breach of this agreement or otherwise, excluding where the Supplier modifies such data in accordance with Plymouth Marjon University’s instructions) shall be responsible for the legality, reliability, accuracy and quality of Plymouth Marjon University Data. The Supplier shall not delete or remove any proprietary notices contained within or relating to Plymouth Marjon University Data.

Where either Party acquires, by operation of Law, title to Intellectual Property Rights that is inconsistent with the allocation of title set out in clause 17.1, it shall assign in writing such Intellectual Property Rights as it has acquired to the other Party on the request of the other Party (whenever made).

Neither Party shall have any right to use any of the other Party's names, logos or trade marks on any of its products or services without the other Party's prior written consent.

Assignment of rights by the Supplier

The Supplier hereby assigns and shall procure that its Sub-Contractors assigns  to Plymouth Marjon University with full title guarantee (by way of a present assignment of future rights) all Intellectual Property Rights in and title to the following Project Specific IPR:

the Implementation Plans and any updates of such plans;

any other documents, information, data or content included in the Implementation Plans;

the High Level Solution Design;

any other documents, information, or data describing Plymouth Marjon University Systems, created by or on behalf of the Supplier.

For the avoidance of doubt, nothing in clause 17.2.1 shall affect the Supplier’s rights in respect of any Supplier Background IPR used in the creation of such Project Specific IPR.

Licenses granted by the Supplier

The Supplier hereby grants to Plymouth Marjon University or shall procure the direct grant to Plymouth Marjon University (as applicable):

of a royalty-free, non-exclusive license for the duration of the Term, including any Retention Period, to:

access the Hosting Services and use the Software, subject to Annex A of Schedule 7 in respect of the Supplier Software and any Third Party Software;

use the Configuration Data;

use the Supplier Background IPR,

including but not limited to the right for Authorised Users to use such software as a remotely accessed service from anywhere in the world;

of a perpetual, royalty-free, irrevocable, non-exclusive license to use the Project Specific IPR (including any project specific Documentation) not assigned pursuant to clause 17.2.1,

for any purpose relating to the Services or the exercise of Plymouth Marjon University’s internal business or functions, or that is incidental to the exercise of the rights granted to Plymouth Marjon University under this agreement. Plymouth Marjon University may sub-license the rights granted under this clause 17.3.1 to a third party provided that the sub-license is on terms no broader than those granted to Plymouth Marjon University and only permits the third party to use the rights granted to the extent necessary in relation to the purposes described in this clause.

License granted by Plymouth Marjon University

Without prejudice to clause 17.4.2, Plymouth Marjon University hereby grants to the Supplier a royalty-free, non-exclusive, non-transferable license during the Term, including any Retention Period, to use Plymouth Marjon University Background IPR and Plymouth Marjon University Materials solely to the extent necessary for providing the Services in accordance with this agreement, including (but not limited to) the right to grant sub-licenses to Sub-Contractors provided that:

any relevant Sub-Contractor has entered into a confidentiality undertaking with the Supplier on the same terms as set out in clause 19 (Confidentiality); and

the Supplier shall not without Plymouth Marjon University’s prior written approval use such licensed materials for any other purpose or for the benefit of any person other than Plymouth Marjon University.

Plymouth Marjon University hereby grants to the Supplier an irrevocable, royalty-free, non-exclusive, non-transferable license for the Supplier to use the know-how which exists within any Project Specific IPR assigned to Plymouth Marjon University under clause 17.2.1 for the sole purpose of improving its service offering to customers.

IPR Indemnity

In this clause 18 “IPR Claim” shall mean any claim of infringement or alleged infringement (including the defence of such infringement or alleged infringement) of any Intellectual Property Rights used to provide the Services or as otherwise provided and/or licensed by the Supplier (or to which the Supplier has provided access) to Plymouth Marjon University in the fulfilment of its obligations under this agreement (“Relevant IPRs”), excluding:

any such claim to the extent that it is caused by any use by or on behalf of Plymouth Marjon University (other than by the Supplier, a Sub-Contractor or Supplier’s Personnel acting on behalf of Plymouth Marjon University) of any Relevant IPRs in breach of any terms  of this agreement and/or for a purpose not reasonably to be inferred from the provisions of this agreement; or

the use of Plymouth Marjon University Background IPRs or Plymouth Marjon University Materials  by or on behalf of the Supplier in accordance with the terms of this agreement and/or for a purpose that can be reasonably inferred from the provisions of this agreement.

Subject always to clause 24.1, the Supplier shall at all times, during and after the Term, on written demand indemnify Plymouth Marjon University against all Losses suffered or incurred by, awarded against or agreed to be paid by Plymouth Marjon University (whether before or after the making of the demand pursuant to this indemnity) arising from an IPR Claim.

If an IPR Claim is made, or the Supplier anticipates that an IPR Claim might be made, the Supplier may, at its own expense and sole option, either:

procure for Plymouth Marjon University the right to continue using the relevant item which is subject to the IPR Claim; or

replace or modify the relevant item with non-infringing substitutes provided that:

the performance and functionality of the replaced or modified item is at least equivalent to the performance and functionality of the original item;

the replaced or modified item does not have an adverse effect on any other Services or Plymouth Marjon University System;

there is no additional cost to Plymouth Marjon University; and

the terms and conditions of this agreement shall apply to the replaced or modified Services.

If the Supplier elects to procure a license in accordance with clause 18.3.1 or to modify or replace an item pursuant to clause 18.3.2, but this has not avoided or resolved the IPR Claim, then:

Plymouth Marjon University may terminate this agreement by written notice with immediate effect; and

without prejudice to the indemnity set out in clause 18.1, the Supplier shall be liable for all reasonable and unavoidable costs of the substitute Services including the additional costs of procuring, implementing and maintaining the substitute items.

Plymouth Marjon University agrees that:

it will notify the Supplier in writing of any IPR Claim;

it will allow the Supplier to conduct all negotiations and proceedings and will provide the Supplier with such reasonable assistance required by the Supplier, each at the Supplier's cost, regarding the IPR Claim; and

it will not, without first consulting with the Supplier, agree to make any payment or make an admission relating to the IPR Claim.

The Supplier shall consider and defend the IPR Claim diligently using competent counsel and in such a way as not to bring the reputation of Plymouth Marjon University into disrepute. The Supplier shall not settle or compromise any IPR Claim without Plymouth Marjon University's prior written approval (not to be unreasonably withheld or delayed).

Confidentiality

Subject to clause 19.2, each Party shall keep the other party's Confidential Information confidential and shall not:

use such Confidential Information except for the purpose of performing its rights and obligations under or in connection with this agreement; or

disclose such Confidential Information in whole or in party to any third party, except as expressly permitted by this clause 19.

The obligation to maintain confidentiality of Confidential Information does not apply to any Confidential information:

which the other Party confirms in writing is not required to be treated as Confidential Information;

which is obtained from a third party who is lawfully authorised to disclose such information without any obligation of confidentiality;

which a Party is required to disclose by judicial, administrative, governmental or regulatory process in connection with any action, suit, proceedings or claim or otherwise by applicable Law provided that:

clause 20.2 shall apply to any disclosures required under the FOIA or the EIRs;

subject to sub-clause (a) of this clause and to the extent it is legally permitted to do so, it gives the other Party as much notice of such disclosure as possible and, where notice of disclosure is not prohibited and is given in accordance with this clause, it takes into account the reasonable requests of the other Party in relation to the content of such disclosure;

which a Party discloses to a UK law enforcement agency (without the need to first inform the other Party of such disclosure) provided that it has reasonable grounds to believe that the other Party is involved in activity that may constitute a criminal offence under UK law;

which is in or enters the public domain other than through any disclosure prohibited by this agreement;

which a Party can demonstrate was lawfully in its prior to receipt from the other party; or

which is disclosed by Plymouth Marjon University on a confidential basis to any central government or regulatory body;

to enable an audit in accordance with clause 22 (Records and audit);

to enable a determination pursuant to clause 23 (Dispute Resolution);

in the case of Plymouth Marjon University, to enable Plymouth Marjon University to comply with its obligations under clause 38 (Transparency Requirements).

A Party may disclose the other Party's Confidential information to those of its representatives who need to know such Confidential Information for the purposes of performing or advising on the Party's obligations under this agreement, provided that:

it informs such representatives of the confidential nature of the Confidential Information before disclosure; and

it procures that its representatives shall, in relation to any Confidential Information disclosed to them, comply with the obligations set out in this clause as if they were a party to this agreement,

and at all times, it is liable for the failure of any representatives to comply with the obligations set out in this clause 19.3.

This clause 19 shall survive termination of this agreement, however arising.

Freedom of information

The Supplier acknowledges that Plymouth Marjon University is subject to the requirements of the FOIA and the EIRs. The Supplier shall:

provide all necessary assistance and cooperation (at the Supplier’s expense) as reasonably requested by Plymouth Marjon University to enable Plymouth Marjon University to comply with its obligations under the FOIA and EIRs;

transfer to Plymouth Marjon University all Requests for Information relating to this agreement that it receives as soon as practicable and in any event within 2 Working Days of receipt;

provide Plymouth Marjon University with a copy of all ‘information’ (having the meaning given under section 84 of FOIA) belonging to Plymouth Marjon University requested in the Request For Information which is in its possession or control in the form that Plymouth Marjon University requires within 5 Working Days (or such other period as Plymouth Marjon University may reasonably specify) of Plymouth Marjon University's request for such Information; and

not respond directly to a Request For Information unless authorised in writing to do so by Plymouth Marjon University.

The Supplier acknowledges that Plymouth Marjon University may be required under the FOIA and EIRs to disclose Information (including Confidential Information and/or commercially sensitive information that, if disclosed by Plymouth Marjon University, would cause the Supplier significant commercial disadvantage or material financial loss) without consulting or obtaining consent from the Supplier. Plymouth Marjon University shall take reasonable steps to notify the Supplier of a Request For Information (in accordance with the Secretary of State's section 45 Code of Practice on the Discharge of the Functions of Public Authorities under Part 1 of the FOIA and the Code of Practice on the discharge of the obligations of public authorities under the EIR, issued under Regulation 16 of EIR or any replacement codes), to the extent that it is permissible and reasonably practical for it to do so but (notwithstanding any other provision in this agreement) Plymouth Marjon University shall be responsible for determining in its absolute discretion whether any Confidential Information, commercially sensitive information and/or any other information is exempt from disclosure in accordance with the FOIA and/or the EIRs.

Notwithstanding any other term of this agreement, the Supplier consents to the publication of this agreement in its entirety (including variations), subject only, and without prejudice to clause 38 (Transparency requirements), to the redaction of information that is exempt from disclosure in accordance with the provisions of the FOIA and EIRs.

Plymouth Marjon University shall, prior to publication, consult with the Supplier on the manner and format of publication and to inform its decision regarding any redactions but shall have the final decisions in its absolute discretion. The Supplier shall assist and co-operate with Plymouth Marjon University to enable Plymouth Marjon University to publish this agreement.

Data protection, security and integrity

In this clause the following definitions apply:

Data Protection Legislation: (i) the GDPR, the LED (unless and until the GDPR and LED are no longer directly applicable in the UK) and any applicable national implementing Laws as amended from time to time; (ii) the DPA 2018 to the extent that it relates to processing of personal data and privacy; (iii) and all other applicable Laws (including any replacement Laws), or any relevant guidance (including National Cyber Security Centre (NCSC) guidance) and/or codes of practice issued by the Information Commissioner or a relevant government department or regulatory authority relating to the processing of personal data and privacy;

Data Protection Impact Assessment: an assessment by the Controller of the impact of the envisaged processing on the protection of Personal Data;

Controller, Processor, Data Subject, Personal Data, Data Protection Officer take the meaning given in the GDPR;

Data Loss Event: any event that results, or may result, in unauthorised access to Personal Data held by the Supplier under this agreement, and/or actual or potential loss and/or destruction of Personal Data in breach of this agreement, including any Personal Data Breach;

Data Subject Request: a request made by, or on behalf of, a Data Subject in accordance with rights granted pursuant to the Data Protection Legislation to access their Personal Data;

DPA 2018: Data Protection Act 2018;

GDPR: the General Data Protection Regulation (Regulation (EU) 2016/679);

LED: Law Enforcement Directive (Directive (EU) 2016/680);

- Personal Data Breach: means a breach of security leading to the accidental or unlawful destruction, loss, alteration, unauthorised disclosure of, or access to, Personal Data transmitted, stored or otherwise processed;

Protective Measures: appropriate technical and organisational measures which may include: pseudonymising and encrypting Personal Data, ensuring confidentiality, integrity, availability and resilience of systems and services, ensuring that availability of and access to Personal Data can be restored in a timely manner after an incident, and regularly assessing and evaluating the effectiveness of the such measures adopted by it;

Sub-processor: any Sub-Contractor or other third party appointed to process Personal Data on behalf of the Supplier in relation to this agreement.

To the extent that the GDPR or LED cease to be directly applicable in the UK, any references in this clause 21 to GDPR or LED shall be construed as a reference to the equivalent provisions or definitions in the DPA 2018 or other applicable UK implementing legislation.

Data Protection

Both Parties will comply with all applicable requirements of Data Protection Legislation. Nothing in this clause 21 is intended to relieve, remove or replace, a Party's obligations under Data Protection Legislation.

The Parties acknowledge that for the purposes of the Data Protection Legislation, Plymouth Marjon University is the Controller and the Supplier is the Processor. The only processing that the Supplier is authorised to do is listed in Schedule 10 (Processing, Personal Data and Data Subjects) by Plymouth Marjon University and may not be determined by the Supplier.

The Supplier shall notify Plymouth Marjon University immediately if it considers that any of Plymouth Marjon University's instructions infringe the Data Protection Legislation.

The Supplier shall provide all reasonable assistance to Plymouth Marjon University in the preparation of any Data Protection Impact Assessment prior to commencing any processing and in respect of any reviews of the Data Protection Impact Assessment. Such assistance may, at the discretion of Plymouth Marjon University, include:

a systematic description of the envisaged processing operations and the purpose of the processing;

an assessment of the necessity and proportionality of the processing operations in relation to the Services;

an assessment of the risks to the rights and freedoms of Data Subjects; and

the measures envisaged to address the risks, including safeguards, security measures and mechanisms to ensure the protection of Personal Data.

The Supplier shall, in relation to any Personal Data processed in connection with its obligations under this agreement:

process that Personal Data only in accordance with Schedule 10, unless the Supplier is required to do otherwise by Law. If it is so required the Supplier shall promptly notify Plymouth Marjon University before processing the Personal Data unless prohibited by Law;

ensure that it has in place Protective Measures, which are appropriate to protect against a Data Loss Event, which Plymouth Marjon University may reasonably reject (but failure to reject shall not amount to approval by Plymouth Marjon University of the adequacy of the Protective Measures), having taken account of the:

nature, scope, context and purposes of the processing;

the Data Protection Impact Assessment;

the risk of and harm that might result from a Data Loss Event;

‘state of the art’ in terms of technological development;

all applicable Cybersecurity Requirements in relation to its network and information systems; and

cost of implementing any measures;

ensure that:

the Supplier Personnel do not process Personal Data except in accordance with this agreement (and in particular Schedule 10);

access to the Personal Data is limited to the Supplier’s Personnel who need access and only to the extent necessary to meet the Supplier's obligations under this agreement;

it takes all reasonable steps to ensure the reliability and integrity of any Supplier Personnel who have access to the Personal Data and ensure that they:

- are aware of and comply with the Supplier’s duties under this clause;

- are subject to appropriate confidentiality undertakings with the Supplier or any Sub-processor;

- are informed of the confidential nature of the Personal Data and do not publish, disclose or divulge any of the Personal Data to any third Party unless directed in writing to do so by Plymouth Marjon University or as otherwise permitted by this agreement; and

- have undergone adequate training in the use, care, protection and handling of Personal Data; and

not transfer Personal Data outside of the EU unless the prior written consent of Plymouth Marjon University has been obtained and the following conditions are fulfilled:

Plymouth Marjon University or the Supplier has provided appropriate safeguards in relation to the transfer (whether in accordance with GDPR Article 46 or LED Article 37) as determined by Plymouth Marjon University;

the Data Subject has enforceable rights and effective legal remedies;

the Supplier complies with its obligations under the Data Protection Legislation by providing an adequate level of protection to any Personal Data that is transferred (or, if it is not so bound, uses all reasonable endeavours to assist Plymouth Marjon University in meeting its obligations); and

the Supplier complies with any reasonable instructions notified to it in advance by Plymouth Marjon University with respect to the processing of the Personal Data;

subject to applicable Laws, at the written direction of Plymouth Marjon University, delete or return Personal Data (and any copies of it) to Plymouth Marjon University, where applicable in accordance with clause 21.9 (Termination, Retention Period and return of data).

Subject to clause 21.3.7, the Supplier shall notify Plymouth Marjon University without undue delay if it:

receives a Data Subject Request (or purported Data Subject Request);

receives a request to rectify, block or erase any Personal Data;

receives any other request, complaint or communication relating to either Party's obligations under the Data Protection Legislation;

receives any communication from the Information Commissioner or any other regulatory authority in connection with Personal Data processed under this agreement;

receives a request from any third Party for disclosure of Personal Data where compliance with such request is required or purported to be required by Law; or

becomes aware of a Data Loss Event, and shall comply with clause 21.8.

The Supplier’s obligation to notify under clause 21.3.6 shall include the timely provision of further information to Plymouth Marjon University in phases, as details become available.

Taking into account the nature of the processing, the Supplier shall provide Plymouth Marjon University with full assistance in relation to either Party's obligations under Data Protection Legislation and any complaint, communication or request made under clause 21.3.6 (and insofar as possible within the timescales reasonably required by Plymouth Marjon University) including by promptly providing:

Plymouth Marjon University with full details and copies of the complaint, communication or request;

such assistance as is reasonably requested by Plymouth Marjon University to enable Plymouth Marjon University to comply with a Data Subject Request within the relevant timescales set out in the Data Protection Legislation;

Plymouth Marjon University, at its request, with any Personal Data it holds in relation to a Data Subject;

assistance as requested by Plymouth Marjon University following any Data Loss Event;

assistance as requested by Plymouth Marjon University with respect to any request from the Information Commissioner’s Office, or any consultation by Plymouth Marjon University with the Information Commissioner's Office.

The Supplier shall, in accordance with Article 30(2) of the GDPR, maintain complete and accurate written records of all categories of processing activities performed on behalf of Plymouth Marjon University (as data Controller), and information to demonstrate its compliance with the same.

The Supplier shall allow for audits of its data processing activity by Plymouth Marjon University or Plymouth Marjon University’s designated auditor.

The Supplier shall designate a Data Protection Officer if required by the Data Protection Legislation.

Before allowing any Sub-processor to process any Personal Data related to this agreement, the Supplier must:

notify Plymouth Marjon University in writing of the intended Sub-processor and processing;

obtain the written consent of Plymouth Marjon University (other than in respect of any Sub-processor for whom consent is already given in Schedule 10);

enter into a written agreement with the Sub-processor which give effect to the terms set out in this clause 21.3 such that they apply to the Sub-processor (and likewise any third party appointed by the Sub-processor to carrying out specific processing activities on behalf of the Controller); and

provide Plymouth Marjon University with such information regarding the Sub-processor as Plymouth Marjon University may reasonably require.

The Supplier shall remain fully liable for all acts or omissions of any Sub-processor.

Plymouth Marjon University may, at any time on not less than 30 Working Days’ notice, revise this clause by replacing it with any applicable controller to processor standard clauses or similar terms forming part of an applicable certification scheme (which shall apply when incorporated by attachment to this agreement under the Change Control Procedure).

The Parties agree to take account of any guidance issued by the Information Commissioner’s Office. Plymouth Marjon University may on not less than 30 Working Days’ notice to the Supplier amend this agreement to ensure that it complies with any guidance issued by the Information Commissioner’s Office in accordance with the Change Control Procedure.

Without prejudice to clause 21.3.17, the Supplier shall indemnify Plymouth Marjon University against any Losses suffered by Plymouth Marjon University in relation to any breach by the Supplier (including, for the avoidance of doubt, any breach due to any acts or omissions of Supplier Personnel or Sub-processors) of its obligations under this clause 21.

Each of the Parties acknowledges and agrees that where Plymouth Marjon University or the Supplier has paid full compensation for the damages suffered by a Data Subject, where a joint liability for the infringing processing has been determined by a court of competent jurisdiction, the Party that fully compensated the Data Subject is entitled to claim back from the other Party that pro rata portion of the compensation corresponding to its portion of responsibility as determined by the court.

Security, integrity and back-ups

The Supplier shall:

implement and maintain the following security measures throughout the Term:

compliance with ISO/IEC 27001:2013 and ISO/IEC 27002:2013 and certification in ISO/IEC 27001:2013;

having due regard to Good Industry Practice, compliance with and, where available, certification in the most relevant and current national and international standards relevant to the provision of the Hosted Services;

comply with all Cybersecurity Requirements throughout the Term;

comply with its commitments, policy and information security management and vulnerability management procedures (“Security Procedures”) relating to the privacy and security of the Software, Hosting Services and Plymouth Marjon University Data, as stated in the Supplier’s Tender, and the Supplier shall provide Plymouth Marjon University with a copy of its latest documentation describing the Security Procedures, shall advise Plymouth Marjon University of any proposed changes to such policy and procedures and shall issue updates of the Security Procedures to Plymouth Marjon University whenever there is a change;

take reasonable precautions to preserve the integrity of any Plymouth Marjon University Data or other data which it processes and to prevent any corruption or loss of such data;

follow its archiving, back-up and recovery procedures for Plymouth Marjon University Data or other data as described in Schedule 6 (Hosting Services);

comply with the provisions of clause 21.7 (Breach of security) in relation to any breach of security as well as clauses 21.3.6(f) and 21.8 in relation to Data Loss Events;

without prejudice to any other rights or remedies of Plymouth Marjon University, in the event of any loss and/or destruction of Plymouth Marjon University Data that is the consequence of any breach of this agreement by the Supplier, the Supplier shall restore the data at its own expense in accordance with paragraph 9 of Schedule 6 (Hosting Services); and

if requested, submit to a data security audit in accordance with clause 22.2.1;

Security Testing

The Supplier shall from time to time and at least annually, assess and evaluate the effectiveness of the Protective Measures required under clause 21.3.5(b) and more generally the adequacy of the technical and organisational security measures in place to protect its IT network and information systems, as required under Cybersecurity Requirements, (each a “Security Test”). Such tests shall:

include penetration testing by an accredited provider in accordance with Good Industry Practice and the Supplier’s Tender and additionally after any material change or amendment to the Security Procedures;

be designed and implemented by the Supplier so as to minimise the impact on the delivery of the Services and the date, timing, content and conduct of such Security Tests shall be agreed in advance with Plymouth Marjon University. Subject to compliance by the Supplier with the foregoing requirements, if any Security Tests adversely affect the Supplier’s ability to deliver the Services so as to meet any Service Levels, the Supplier shall be granted relief against any resultant under-performance for the period of such agreed tests.

Plymouth Marjon University shall be entitled to send a representative to witness the conduct of the Security Tests. The Supplier shall provide Plymouth Marjon University with the results of such Security Tests (in a form approved by Plymouth Marjon University in advance) as soon as practicable after completion of each Security Test.

Without prejudice to any other right of audit or access granted to Plymouth Marjon University pursuant to this agreement, Plymouth Marjon University and/or its authorised representatives shall be entitled, at any time and without giving notice to the Supplier, to carry out such tests (including penetration tests) as it may deem necessary in relation to the Services and the Supplier's compliance with the Security Procedures. Plymouth Marjon University may notify the Supplier of the results of such tests after completion of each such test.

Where any test carried out pursuant to clauses 21.5.2 or 21.5.3 reveals any actual or potential breach of security, the Supplier shall promptly notify Plymouth Marjon University of any changes to the Security Procedures (and the implementation thereof) which the Supplier proposes to make in order to correct such failure or weakness. Subject to Plymouth Marjon University's prior written approval, the Supplier shall implement such changes at no cost to Plymouth Marjon University and shall carry out the required Security Tests to verify the effectiveness of such changes in accordance with a timetable agreed with Plymouth Marjon University or, otherwise, as soon as reasonably possible.

If any Security Test carried out pursuant to paragraph 21.5.4 reveals an actual or potential breach of security exploiting the same root cause failure, in breach of clause 21.7.2(a)(ii), such circumstance shall constitute a material breach of this agreement.

Compliance with ISO/IEC 27001 and 27002

If on the basis of any evidence provided by a Plymouth Marjon University security audit, it is Plymouth Marjon University’s reasonable opinion that compliance with the principles and practices of ISO/IEC 27001 and/or and ISO/IEC 27002:2013 are not being achieved by the Supplier, then Plymouth Marjon University shall notify the Supplier of the same and give the Supplier a reasonable time (having regard to the extent and criticality of any non-compliance and any other relevant circumstances) to become compliant with the principles and practices of ISO/IEC 27001 and/or and ISO/IEC 27002:2013.

If the Supplier does not become compliant within the required time then Plymouth Marjon University shall have the right to obtain an independent audit against these standards in whole or in part. If, as a result of any such independent audit the Supplier is found to be non-compliant with the principles and practices of ISO/IEC 27001 and/or and ISO/IEC 27002:2013 then the Supplier shall, at its own expense, undertake those actions required in order to achieve the necessary compliance and shall reimburse in full the costs incurred by Plymouth Marjon University in obtaining such independent audit(s).

Breach of security

Either Party shall notify the other Party without undue delay upon becoming aware of any breach of security or any potential or attempted breach of security affecting the Software or any of the Services. The Supplier’s notice under this clause may comprise the notice required under clause 21.3.6(f) in respect of a Data Loss Event where it is evident at the time of the breach that a Data Loss Event is involved.

In addition to any requirements in the security incident management process described in the Security Procedures, upon becoming aware of any of the circumstances referred to in clause 21.7.1 the Supplier shall:

without undue delay, take all reasonable steps (which shall include any action or changes reasonably required by Plymouth Marjon University) necessary to:

remedy such breach of security or any potential or attempted breach of security or protect the security and integrity of the Software, Plymouth Marjon University Data and other affected Services against any such breach of security or any potential or attempted breach of security; and

prevent a further breach of security or any potential or attempted breach of security in the future exploiting the same root cause failure; and

as soon as reasonably practicable provide to Plymouth Marjon University full details of the breach of security or the potential or attempted breach of security, including a root cause analysis where required by Plymouth Marjon University.

In the event that such action is taken in response to a breach of security or potential or attempted breach of security that demonstrates non-compliance with the Security Procedures or any other provisions of this agreement then any required change to the Software or other affected Services shall be at no cost to Plymouth Marjon University.

Data Loss Events

In addition to the requirements of clause 21.7 (Breach of security), where a Data Loss Event occurs the Supplier shall:

Include in the notice given under clause 21.3.6(f) the details of the Data Loss Event, including, where possible:

the categories and approximate number of individuals concerned; and/or

the categories and approximate number of Personal Data records concerned;

a description of the likely consequences of the Data Loss Event; and

a description of the measures taken, or proposed to be taken, to deal with the Data Loss Event including any measures taken to mitigate any possible adverse effects;

immediately take all reasonable steps required under clause 21.7.2 to prevent and remedy such breaches and to protect the security and integrity of the Personal Data against actual or potential loss or unauthorised access in the future, and the Supplier shall keep Plymouth Marjon University fully informed of such measures (to the extent that it has not been informed under clause 21.8.1(d));

ensure that all Data Loss Events are internally investigated and, where appropriate, remedial action is taken, and the Supplier shall provide a report of its investigation to Plymouth Marjon University,

and co-operate fully and assist Plymouth Marjon University to comply promptly with any requirements of Data Protection Legislation, including, its obligations to advise Data Subjects of a Personal Data Breach and/or to report such breach to the Information Commissioner or other supervisory authority.

Termination, Retention Period and return of data

Unless otherwise notified by Plymouth Marjon University prior to the termination or expiry of this agreement, the Supplier shall, for a period of 12 months from the termination or expiry date (the optional “Retention Period”) [and subject to payment of the relevant Charges]:

provide Plymouth Marjon University with read only access to all of the features and functionality of the final operational configuration of the Software as at the termination date, including the most recent form of Plymouth Marjon University Data residing on the hosting equipment (which shall be backed up by the Supplier on or prior to termination (as agreed with Plymouth Marjon University) in accordance with Schedule 4);

at the written request of Plymouth Marjon University, securely return or transfer to Plymouth Marjon University, in the manner and format stipulated in the Specification, Plymouth Marjon University’s Requirements or as otherwise agreed, a copy of all Plymouth Marjon University Data in its most recent form residing on the hosting equipment; and

subject to applicable Law, at the end of the Retention Period or as otherwise agreed by the Parties in writing, ensure that all Plymouth Marjon University Data and any other documents and/or computer records in its possession, custody or control (including all Plymouth Marjon University Materials held by the Supplier and/or Sub-Contractors) which relate to Personal Data for which Plymouth Marjon University is the Controller, are securely transferred to Plymouth Marjon University (where such transfer has not already occurred under clause 21.9.1 or 21.9.2) and any copies of such Plymouth Marjon University Data, documents and records are securely and irreversibly deleted or destroyed in accordance with Good Industry Practice. The Supplier shall provide proof thereof to Plymouth Marjon University within 5 Working Days following the expiration of the Retention Period or as otherwise agreed in writing.

Records and audit

For the duration of this agreement, and for a period of 12 years from termination or expiry of this agreement, the Supplier shall maintain full and accurate records, where applicable in accordance with ‘Generally Accepted Accounting Principles’ of:

all charges, prices, costs and expenses associated with and invoiced in respect of the Services; and

its performance against the Service Level Agreement;

any records or data created in respect of the performance of the Services, other than any records or data that the Supplier is expressly required to delete or destroy in accordance with this agreement;

its compliance with clause 5 (Compliance) and clause 29.3 (re Prohibited Acts).

Plymouth Marjon University may conduct (acting by itself or through its appointed audit agents) or be subject to an audit for the following purposes during the periods indicated:

during the Term and for a period of 18 months after the termination or expiry of this agreement:

to review the Supplier's compliance with FOIA and EIR in accordance with clause 19 (Freedom of Information) and any other legislation applicable to the Services;

to carry out audits under and to review the Supplier’s compliance with clause 21 (Data protection, security and integrity) including in respect of its processing activities, security measures and compliance with required security standards principles and practices;

to review the Supplier's Sub-Contracting arrangements and compliance with clause 34 (Sub-contracting and assignment);

during the Term and for a period of 12 years after the termination or expiry of this agreement:

to verify the accuracy of the Charges paid or payable;

to review any records or data created in respect of the performance of the Services;

to review the integrity, confidentiality and security of any confidential information or data relating to Plymouth Marjon University or any staff of Plymouth Marjon University, and

to carry out Plymouth Marjon University's internal and statutory audits and to prepare, examine and/or certify Plymouth Marjon University’s annual and interim reports and accounts.

Except where an audit is imposed on Plymouth Marjon University by a regulatory body, Plymouth Marjon University may not conduct an audit under this clause more than twice in any calendar year.

Subject to Plymouth Marjon University's obligations of confidentiality, the Supplier shall on demand provide Plymouth Marjon University and any relevant regulatory body (and/or their agents or representatives) with all reasonable co-operation and assistance in relation to each audit, including:

all information requested by the above persons within the permitted scope of the audit;

subject to clause 22.7, reasonable access to any sites controlled by the Supplier or any Sub-Contractor and to any equipment used (whether exclusively or non-exclusively) in the performance of the Services; and

subject to clause 22.7, access to Supplier Personnel.

Plymouth Marjon University shall endeavour to (but is not obliged to) provide at least 15 days notice of its or, where possible, a regulatory body's, intention to conduct an audit.

Plymouth Marjon University shall use its reasonable endeavours to ensure that the conduct of each audit does not unreasonably disrupt the Supplier or delay the provision of the Services.

Where it is not proportionate or reasonable for Plymouth Marjon University to audit the Supplier’s relevant Sub-Contractors under clause 22.4, Plymouth Marjon University may request the Supplier to:

carry out (or procure the carrying out of) an audit of any Sub-Contractor for the purposes (to the extent reasonably applicable to the Sub-Contractor) identified in  clauses 22.2.1(a) to 22.2.2 above (mutatis mutandis); or

confirm that such an audit has occurred within a 12 month period of Plymouth Marjon University’s request,

and promptly provide Plymouth Marjon University with a copy of such audit report, where appropriate on a confidential basis.

The Parties agree that they shall bear their own respective costs and expenses incurred in respect of compliance with their obligations under this clause 22, unless the audit identifies a material failure by the Supplier (or any Sub-Contractor) to perform its obligations under or in connection with this agreement in any material manner, in which case the Supplier shall reimburse Plymouth Marjon University for all Plymouth Marjon University’s reasonable costs incurred in the course of the audit.

Without prejudice to any other rights or remedies under this agreement, if an audit identifies:

that the Supplier has failed to perform its obligations under this agreement in any material manner, the Parties shall agree and implement a remedial plan as soon as reasonably possible;

Plymouth Marjon University has overpaid any Charges (including as a consequence of any Service Credits), the Supplier shall pay to Plymouth Marjon University the amount overpaid within 20 days; and

Plymouth Marjon University has underpaid any Charges, Plymouth Marjon University shall pay to the Supplier the amount of the under-payment less the cost of audit incurred by Plymouth Marjon University if this was due to a default by the Supplier in relation to invoicing within 20 days.

Dispute resolution

The Parties shall resolve Disputes arising out of or in connection with this agreement in accordance with the Dispute Resolution Procedure.

The Supplier shall continue to provide the Software and Services in accordance with the terms of this agreement until a Dispute has been resolved.

Limitation of liability

Subject to clause 24.4.1, neither Party shall be liable to the other Party, whether in contract, tort (including negligence and breach of statutory duty), or otherwise, for any loss of profits, loss of sales or business, loss of agreements or contracts, loss of anticipated savings, loss of or damage to goodwill or any indirect or consequential loss arising under or in connection with this agreement.

Notwithstanding the provisions of clause 24.1, but subject to clause 24.4, the Supplier assumes responsibility for and acknowledges that Plymouth Marjon University may, amongst other things, recover from the Supplier the following Losses incurred by Plymouth Marjon University to the extent that they arise as a result of a Default by the Supplier:

where deemed necessary in the reasonable opinion of Plymouth Marjon University, any additional costs of procuring and implementing any replacement services  in substitution for the Services for the remainder of the Term, provided such services are the same or substantially similar to the Services they are to replace, including consultancy costs, additional costs of management time and any incremental costs associated with such replacement services above those which would have been payable under this agreement for the Services they replace;

any losses incurred by Plymouth Marjon University arising out of or in connection with any claim, demand, action, investigation or proceeding by any third party (including any Sub-Contract, Supplier's Personnel, regulator, customer or service user of Plymouth Marjon University);

any fine, penalty or sanction incurred by Plymouth Marjon University pursuant to Law (whether under clause 24.2.2 or otherwise), and any costs incurred by Plymouth Marjon University in defending any claim in relation to such fine, penalty or sanction.

Each Party shall at all times take all reasonable steps to minimise and mitigate any Losses arising out of or in connection with this agreement, including any Losses for which the relevant Party is entitled to bring a claim against the other Party pursuant to the indemnities in this agreement.

Subject to clause 24.1 and clause 24.6, the Supplier's aggregate liability:

is unlimited in respect of:

any Losses under clause 24.2.3;

any breach of clause 4.1.9 and clause 18 (IP Indemnity);

any breach of clause 29 (Prevention of bribery);

the Supplier's wilful default; and

in respect of all other Losses arising under or in connection with this agreement, shall be limited:

in relation to any breach of this agreement or any other default, act, omission, negligence or statement in connection with or in relation to the subject-matter of this agreement (a “Default”) occurring during any Contract Year, to the greater of £75,000 (one hundred and fifty thousand pounds) and 125% of the total Charges payable in such Contract Year (excluding Service Credits, which are capped in accordance with the Service Level Agreement, and which shall not be taken into account when assessing whether this cap on general liability has been met or exceeded);

in relation to Default occurring after the end of the Term, an amount equal to the total Charges paid and/or due to be paid to the Supplier in the 12 month period immediately prior to the last day of the Term (excluding Service Credits).

Subject to clause 24.1 and clause 24.6, Plymouth Marjon University's aggregate liability to the Supplier for all Defaults (other than a failure to pay any of the Charges that are properly due and payable and for which Plymouth Marjon University shall remain fully liable), shall be limited in any Contract Year to £75,000.

Notwithstanding any other provision of this agreement neither party limits or excludes its liability for:

fraud or fraudulent misrepresentation;

death or personal injury caused by its negligence (or the negligence of its personnel, agents or subcontractors);

breach of any obligation as to title implied by statute; or

any other  liability for which may not be limited under any applicable law.

Insurance

The Supplier shall at its own cost effect and maintain with a reputable insurance company a policy or policies of insurance providing as a minimum the following levels of cover:

third party public liability insurance with a limit of indemnity of not less than £5,000,000 in relation to any one claim or series of claims;

employer's liability insurance with a limit of indemnity of not less than £10,000,000 in relation to any one claim or series of claims;

professional indemnity insurance with a limit of indemnity of not less than £2,000,000 in relation to any one claim or series of claims and shall ensure that all professional consultants or Sub-Contractors involved in the provision of the Services hold and maintain appropriate cover,

(the “Required Insurances”). The cover shall be in respect of all risks which may be incurred by the Supplier, arising out of the Supplier's performance of the agreement, including death or personal injury, loss of or damage to property or any other loss. Such policies shall include cover in respect of any financial loss arising from any advice given or omitted to be given by the Supplier.

The Supplier shall give Plymouth Marjon University, on request, copies of all insurance policies referred to in this clause or a broker's verification of insurance to demonstrate that the Required Insurances are in place, together with receipts or other evidence of payment of the latest premiums due under those policies.

The Supplier will notify Plymouth Marjon University as soon as possible if the Supplier becomes aware that any of the Required Insurances have been, or are due to be, cancelled, suspended, terminated or not renewed.

If, for whatever reason, the Supplier fails to give effect to and maintain the Required Insurances, Plymouth Marjon University may make alternative arrangements to protect its interests and may recover the costs of such arrangements from the Supplier.

The terms of any insurance or the amount of cover shall not relieve the Supplier of any liabilities under the agreement.

The Supplier shall hold and maintain the Required Insurances for a minimum of 2 years following the expiration or earlier termination of the agreement.

Termination

Plymouth Marjon University may terminate this agreement in whole or part with immediate effect by the service of written notice on the Supplier in the following circumstances:

if the Supplier commits a material breach of any terms of this agreement, where “material breach” includes:

any breach of the warranties in clauses 4 (re Supplier’s Warranties), and 4.1.9 (re rights in relation to the Software and Services);

any breach of clause 5 (Compliance);

any breach of clause 19 (Confidentiality);

any breach of clause 19 (Freedom of information);

any breach of clause 21 (Data protection, security and integrity);

any breach of this agreement or any part thereof continuously for twenty (20) Working Days or more;

any other breach (including an anticipatory breach) which is not minimal or trivial in its consequences for Plymouth Marjon University;

any breach of the terms of this agreement that is expressed to amount to a material breach;

a number of breaches or repeated breaches (whether of the same or different obligations and regardless of whether such breaches are remedied) which taken together constitute a material breach,

provided that where the breach is, in the reasonable opinion of Plymouth Marjon University, capable of remedy, Plymouth Marjon University shall first serve a “Remediation Notice” on the Supplier instructing the Supplier to follow the remediation process in clause 26.5 (Remediation Process), and where Plymouth Marjon University is of the view that a breach is not capable of remedy it shall consult the Supplier and have due regard to the Supplier’s reasonable views as to whether the breach is in fact capable of remedy by the Supplier;

if a Consistent Failure has occurred;

a Remediation Plan Failure;

where an act or omission by the Supplier, whether in relation to the Services and this agreement or otherwise, has caused or may cause, in the reasonable opinion of Plymouth Marjon University significant harm to the reputation of Plymouth Marjon University;

if there is an Insolvency Event in respect of the Supplier;

where a right of termination is expressly reserved in this agreement, including pursuant to:

clause 18 (IPR Indemnity);

clause 29 (Prevention of Bribery);

if there is a change of control of the Supplier within the meaning of section 1124 of the Corporation Tax Act 2010 unless:

Plymouth Marjon University has given its prior written consent to the particular change of control, which subsequently takes place as proposed; or

Plymouth Marjon University has not served its notice of objection within 6 months of the later of the date on which the change of control took place or the date on which Plymouth Marjon University was given notice of the change of control;

Plymouth Marjon University has become aware that the Supplier should have been excluded under Regulation 57(1) or (2) of the Public Contracts Regulations 2015 from the procurement procedure leading to the award of this agreement, or if any of the other grounds for termination under Regulation 73(1) of the Public Contracts Regulations 2015 apply,

each a termination for “cause”.

If this agreement is terminated by Plymouth Marjon University for cause such termination shall be at no loss or cost to Plymouth Marjon University and the Supplier hereby indemnifies Plymouth Marjon University against any such losses or costs which Plymouth Marjon University may suffer as a result of any such termination for cause (excluding any termination under Regulation 73(1)(a) where Plymouth Marjon University agreed to the modification or under 73(1)(c) of the Public Contracts Regulations 2015 or under clause 26.1.7).

The Supplier may terminate this agreement:

without prejudice to clause 13.8, in the event that any undisputed Charges exceeding £15,000.00 have been overdue for payment for a period of 60 days or more by giving not less than 60 days' written notice to Plymouth Marjon University. In the event that Plymouth Marjon University remedies the payment default in the 60 day notice period, the Supplier's notice to terminate this agreement shall be deemed to have been withdrawn;

in accordance with paragraph 2.6 of Schedule 11 where Plymouth Marjon University rejects a Change Control Note.

Either party may terminate this agreement in accordance with the provisions of clause 28 (Force Majeure).

Remediation Process

Where a Remediation Notice is served by Plymouth Marjon University:

the Supplier shall submit a draft “Remediation Plan” to Plymouth Marjon University for it to review as soon as possible and in any event within five (5) Working Days (or such other period as may be agreed between the Parties) from the date of the Remediation Notice. The Supplier shall submit a draft Remediation Plan even if the Supplier disputes that it is responsible for the material breach giving rise to the Remediation Notice;

the draft Remediation Plan shall set out:

full details of the material breach that has occurred, including a root cause analysis;

the actual or anticipated effect of the breach; and

the steps which the Supplier proposes to take to rectify the breach (if applicable) and to prevent such breach from recurring, including timescales for such steps and for the remediation of the breach (where applicable).

The Supplier shall promptly provide to Plymouth Marjon University any further documentation that Plymouth Marjon University requires to assess the Supplier’s root cause analysis. If the Parties do not agree on the root cause set out in the draft Remediation Plan, either Party may refer the matter to be determined by an expert in accordance with the Dispute Resolution Procedure.

Plymouth Marjon University may reject the draft Remediation Plan by notice to the Supplier if, acting reasonably, it considers that the draft Remediation Plan is inadequate, for example because the draft Remediation Plan:

is insufficiently detailed to be capable of proper evaluation;

will take too long to complete;

will not prevent reoccurrence of the relevant breach; and/or

will rectify the breach but in a manner which is unacceptable to Plymouth Marjon University.

Plymouth Marjon University shall notify the Supplier whether it consents to the draft Remediation Plan as soon as reasonably practicable. If Plymouth Marjon University rejects the draft Remediation Plan, Plymouth Marjon University shall give reasons for its decision and the Supplier shall take the reasons into account in the preparation of a revised Remediation Plan. The Supplier shall submit the revised draft of the Remediation Plan to Plymouth Marjon University for review within five (5) Working Days (or such other period as agreed between the Parties) of Plymouth Marjon University’s notice rejecting the first draft.

If Plymouth Marjon University consents to the Remediation Plan, the Supplier shall immediately start work on the actions set out in the Remediation Plan.

Where Plymouth Marjon University, having regarding to clause 26.5.3, is unable to consent to a revised Remediation Plan within 28 Working Days from the date of the Remediation Notice it may, at its sole discretion, give notice to terminate this agreement for a Remediation Plan Failure or refer the matter to the Dispute Resolution Procedure (including, where applicable, by an expert).

Consequences of termination

The Parties acknowledge and agree that in case of the termination or expiry of this agreement (or part thereof) for any cause:

all payments (or those that relate to the part of the agreement being terminated) payable to the Supplier or Plymouth Marjon University under this agreement (including any Service Credits) shall become due immediately on its termination, in accordance with clause 13 (Charges and payment);

except where expressly stated to the contrary or otherwise agreed, including in any Licence Agreement, all licences granted under this agreement (or the licences that relate to the part of the agreement being terminated) shall terminate at the end of the Term or any Retention Period (as applicable);

the Supplier shall, at no additional cost to Plymouth Marjon University, deliver up to Plymouth Marjon University:

Plymouth Marjon University Data and any other relevant documents and/or computer records in accordance with clause 21.9 (Termination, Retention Period and return of data); and

all other property of Plymouth Marjon University then in its possession at the end of the Term or any Retention Period (where applicable) or such other time as the Parties may require;

the Supplier shall irreversibly delete or destroy all copies of Plymouth Marjon University Data and other relevant documents and/or computer records in accordance with clause 21.9.3;

the Parties may agree any other possible activities or services connected with the expiration or termination of this agreement upon mutual agreement of the Parties on the terms and conditions of such activities.

On termination of this agreement any provisions of this agreement which expressly, or by implication, are intended to come into or remain in force on or after termination or expiry of this agreement, including during any Retention Period, shall remain in full force and effect.

Without prejudice to clause 27.2, the following provisions shall remain in full force and effect following the termination or expiry of this agreement clauses 17 (Intellectual Property Rights), clause 18 (IPR Indemnity), clause 19 (Confidentiality), clause 19 (Freedom of Information), clause 21 (Data protection, security and integrity), clause 22 (Records and audit), clause 23 (Dispute resolution), clause 24 (Limitation of liability), clause 25 (Insurance), clause 26 (Termination) in respect of the indemnity given to Plymouth Marjon University, and clause 27 (Consequences of termination).

Termination of this agreement shall not affect any rights, remedies, obligations or liabilities of the Parties that have accrued up to the date of termination, including the right to claim damages in respect of any breach of the agreement which existed at or before the date of termination.

Force majeure

Provided it has complied with the remaining provisions of this Clause 33, if a Party is prevented, hindered or delayed in or from performing any of its obligations under this agreement by a Force Majeure Event (Affected Party), the Affected Party shall not be in breach of this agreement or otherwise liable for any such failure or delay in the performance of such obligations.

The corresponding obligations of the other Party will be suspended to the same extent as those of the Affected Party. For the avoidance of doubt, where the Affected Party is the Supplier Plymouth Marjon University shall not be required to pay the pro rata portion of the Charges relating to Services which cannot be performed as a result of the Force Majeure Event, and to the extent that partial performance of the Services is possible Plymouth Marjon University shall only be required to pay an agreed amount which reasonably reflects the nature of and standard to which those Services were provided during the period in which the Force Majeure Event subsists. Where any affected Charges have been paid in advance by Plymouth Marjon University they shall, at Plymouth Marjon University’s discretion, be reimbursed to Plymouth Marjon University or deducted from any pending or future amounts payable by Plymouth Marjon University to the Supplier under this or any other agreements.

The Affected Party shall:

as soon as reasonably practicable after the start of the Force Majeure Event, notify the other Party in writing of the Force Majeure Event, the date on which it started, its likely potential duration, and the effect of the Force Majeure Event on its ability to perform any of its obligations under the agreement; and

use all reasonable endeavours to mitigate the effect of the Force Majeure Event.

An Affected Party cannot claim relief if the Force Majeure Event is attributable to the Affected Party's wilful act, neglect or failure to take reasonable precautions against the relevant Force Majeure Event. The Supplier cannot claim relief if the Force Majeure Event is one which, in accordance with Good Industry Practice, the Supplier should have foreseen and provided for the cause in question.

The Affected Party shall notify the other party in writing as soon as practicable after the Force Majeure Event ceases or no longer causes the affected party to be unable to comply with its obligations under this agreement. Following such notification, this agreement shall continue to be performed on the terms existing immediately before the occurrence of the Force Majeure Event unless agreed otherwise by the parties.

If the Force Majeure Event prevents, hinders or delays the Affected Party's performance of its obligations for a continuous period of more than 30 days, the Affected Party may terminate this agreement by giving 60 days notice to the Affected Party.

Prevention of bribery

The Supplier represents and warrants that neither it, nor to the best of its knowledge any Supplier Personnel, have at any time prior to the Effective Date:

committed a Prohibited Act or been formally notified that it is subject to an investigation or prosecution which relates to an alleged Prohibited Act; and/or

been listed by any government department or agency as being debarred, suspended, proposed for suspension or debarment, or otherwise ineligible for participation in government procurement programmes or contracts on the grounds of a Prohibited Act.

The Supplier shall not during the Term:

commit a Prohibited Act; and/or

do or suffer anything to be done which would cause Plymouth Marjon University or any of Plymouth Marjon University's employees, consultants, contractors, sub-contractors or agents to contravene any of the Bribery Act or otherwise incur any liability in relation to the Bribery Act.

The Supplier shall during the Term:

establish, maintain and enforce, and require that its Sub-Contractors establish, maintain and enforce, policies and procedures which are adequate to ensure compliance with the Bribery Act and prevent the occurrence of a Prohibited Act; and

keep appropriate records of its compliance with its obligations under clause 29.3.1 and make such records available to Plymouth Marjon University on request.

The Supplier shall immediately notify Plymouth Marjon University in writing if it becomes aware of any breach of clause 29.1 and/or clause 29.2, or has reason to believe that it has or any Supplier Personnel have:

been subject to an investigation or prosecution which relates to an alleged Prohibited Act;

been listed by any government department or agency as being debarred, suspended, proposed for suspension or debarment, or otherwise ineligible for participation in government procurement programmes or contracts on the grounds of a Prohibited Act;

received a request or demand for any undue financial or other advantage of any kind in connection with the performance of this agreement or otherwise suspects that any person or party directly or indirectly connected with this agreement has committed or attempted to commit a Prohibited Act.

If the Supplier makes a notification to Plymouth Marjon University pursuant to clause 29.4, the Supplier shall respond promptly to Plymouth Marjon University enquiries, co-operate with any investigation, and allow Plymouth Marjon University to audit any books, records and/or any other relevant documentation in accordance with clause 22 (Records and audit).

If the Supplier is in breach of this agreement under clause 29.1 and/or clause 29.2, Plymouth Marjon University may by notice:

require the Supplier to remove from performance of this agreement any Supplier Personnel whose acts or omissions have caused the breach; or

immediately terminate this agreement, and the Supplier shall indemnify Plymouth Marjon University against any and all Losses which Plymouth Marjon University may sustain or incur as a consequence of such breach.

Any notice served by Plymouth Marjon University under clause 29.6 shall specify the nature of the Prohibited Act, the identity of the person who Plymouth Marjon University believes has committed the Prohibited Act and the action that Plymouth Marjon University has elected to take (including, where relevant, the date on which this agreement shall terminate).

Non-solicitation

Neither Party shall (except with the prior written consent of the other) during the Term and any Retention Period, solicit the services of any senior staff of the other Party who have been engaged in the provision of the Services or the management of this agreement or any significant part thereof either as principal, agent, employee, independent contractor or in any other form of employment or engagement other than by means of an open national advertising campaign and not specifically targeted at such staff of the other Party.

Waiver

A waiver of any right or remedy under this agreement is only effective if it is in writing and it applies only to the Party to whom the waiver is addressed and to the circumstances for which it is given.

A failure or delay by a Party to exercise any right or remedy provided under this agreement or by Law shall not constitute a waiver of that or any other right or remedy, nor shall it prevent or restrict any further exercise of that or any other right or remedy. No single or partial exercise of any right or remedy provided under this agreement or by Law shall prevent or restrict the further exercise of that or any other right or remedy.

Rights and remedies

Except as expressly provided in this agreement, the rights and remedies provided under this agreement are cumulative, and in addition to, and not exclusive of, any rights or remedies provided by Law.

Severance

If any provision (or part of a provision) of this agreement is found by any court or administrative body of competent jurisdiction to be invalid, unenforceable or illegal, the other provisions shall remain in force.

If any invalid, unenforceable or illegal provision would be valid, enforceable or legal if some part of it were deleted, the provision shall apply with whatever modification is necessary to give effect to the commercial intention of the Parties.

Sub-Contracting and assignment

The Supplier shall not assign, novate, transfer, mortgage, charge or deal in any other manner with any or all of its rights and obligations under this agreement without the prior written consent of Plymouth Marjon University, or Sub-Contract the whole or any part of its obligations under this agreement except with the express prior written consent of Plymouth Marjon University. Plymouth Marjon University’s consent to a Sub-Contract shall not be unreasonably withheld or delayed.

In the event that the Supplier enters into any Sub-Contract in connection with this agreement it shall:

remain responsible to Plymouth Marjon University for the performance of its obligations under the agreement notwithstanding the appointment of any Sub-Contractor and be responsible for the acts omissions and neglects of its Sub-Contractors;

impose obligations on its Sub-Contractor in the same terms as those imposed on it pursuant to this agreement (including obligations equivalent to those imposed on the Supplier under clause 18.1 (Confidentiality)) and shall procure that the Sub-Contractor complies with such terms; and

provide a copy, at no charge to Plymouth Marjon University, of any such Sub-Contract on receipt of a request for such by Plymouth Marjon University’s contract manager or other authorised representative.

Plymouth Marjon University shall be entitled to novate the agreement to:

any other body which substantially performs any of the functions that previously had been performed by Plymouth Marjon University;

any legal person controlled or jointly controlled by Plymouth Marjon University for the purposes of regulations 12(1) and (3) to (6) of The Public Contracts Regulations 2015, provided that where such novation is to a company the Supplier shall have a right of termination in relation to that company on the occurrence of an Insolvency Event or change of control equivalent to Plymouth Marjon University’s right under clauses 26.1.5 and 26.1.7 (mutatis mutandis).

Plymouth Marjon University may at any time assign, transfer, mortgage, charge or deal in any other manner with any or all of its rights and obligations under this agreement. Plymouth Marjon University may subcontract or delegate in any manner any or all of its obligations under this agreement to any third party or agent.

Notwithstanding clause 18.1 (Confidentiality), a Party assigning any or all of its rights under this agreement may disclose to a proposed assignee any information in its possession that relates to this agreement or its subject matter, the negotiations relating to it and the other Party which is reasonably necessary to disclose for the purposes of the proposed assignment, provided that no disclosure under this clause shall be made until notice of the identity of the proposed assignee has been given to the other Party.

No partnership or agency

Nothing in this agreement is intended to, or shall be deemed to, establish any partnership or joint venture between any of the Parties, constitute any Party the agent of another party, nor authorise any Party to make or enter into any commitments for or on behalf of any other party.

Third party rights

This agreement does not confer any rights on any person or party (other than the Parties to this agreement and (where applicable) their successors and permitted assigns) pursuant to the Contracts (Rights of Third Parties) Act 1999.

Publicity

The Supplier shall not (and shall procure that its Sub-Contractors shall not):

make any press announcements or publicise this agreement or its contents in any way (provided that if it is tendering to do similar work for another local authority it may say that it is providing services to Plymouth Marjon University as part of its tender); or

use Plymouth Marjon University’s name, logos or trade marks in any promotion or marketing or announcement of orders,

except as required by Law, any government or regulatory authority, any court or other authority of competent jurisdiction, without the prior written consent of Plymouth Marjon University.

Transparency requirements

Notwithstanding any other term of this agreement, including clause 19 (freedom of information), the Supplier hereby:

confirms that it understands that Plymouth Marjon University routinely publishes local spending data in relation to invoices, grant payments, expenses payments and other transactions over £500, including details of contracts and tenders over £500, in accordance with the Government’s transparency programme and guidance, the ‘Local Government Transparency Code’ and the Local Government (Transparency Requirements) (England) Regulations 2014 and is required to publish information on ‘Contracts Finder’ in accordance with Part 4 of the Public Contracts Regulations 2015 (together the “Transparency Requirements”); and

agrees that Plymouth Marjon University may therefore publish details (in accordance with the Transparency Requirements) of this agreement with the Supplier and will comply with any reasonable request from Plymouth Marjon University in order to assist Plymouth Marjon University in complying with its transparency obligations under this clause 38.

Notices

Any requirement to “notify” or give “notice” under or in relation to this agreement:

shall be in writing and sent to the other Party for the attention of the contact(s) and at the postal address, DX address and/or email address/addresses referred to in clause 39.2;

shall be sent by a method listed in clause 39.4; and

unless proved otherwise is deemed received as set out in clause 39.4 if prepared and sent in accordance with this clause.

Each Party’s address and contact details shall be as follows:

Plymouth Marjon University:

Name: [Name, Job Title, Department]

Address: [ ]

Email: [

Cc: [

([Cc Name], [Job title], at the same physical address as the above.)

Supplier:

Name: [Name, Job Title, Department]

Address: [ ]

Email: [ ]

Cc: [ ]

([Cc Name], [Job title], at the same physical address as the above.)

A Party may change its contact details under clause 39.2 by giving notice, and such change shall take effect at 9.00 am on the later of:

the date, if any, specified in the notice as the commencement date for the change; or

the date 5 Working Days after deemed receipt of the notice.

Subject to clause 39.5, the following table sets out the method by which notices may be served under this agreement and the respective deemed time and proof of service provided that all other requirements in this clause have been satisfied:

| Delivery method | Deemed delivery time* | Proof of Service |
| --- | --- | --- |
| Delivery by hand. | On delivery, provided delivery is between 9.00am and 5.00pm on a Working Day. Otherwise, delivery will occur at 9.00am on the next Working Day. | Properly addressed and delivered as evidenced by signature of a delivery receipt. |
| Pre-paid: first class recorded delivery post or other next Working Day delivery service providing proof of delivery; airmail providing proof of delivery, each “recorded delivery” for the purposes of clause 39.6 below. | At the time recorded by the delivery service, provided that delivery is between 9.00am and 5.00pm on a Working Day. Otherwise, delivery will occur at 9.00am on the same Working Day (if delivery before 9.00am) or on the next Working Day (if after 5.00pm). | Properly addressed prepaid and delivered as evidenced by signature of a delivery receipt. |
| Next working day Document Exchange (DX), providing proof of delivery. | As per pre-paid post or other next Working Day delivery service above. | Properly addressed, delivered and signed for by the recipient, as evidenced by the DX service. |
| Email (subject to clauses 39.5 and 39.6). | 9.00am on the first Working Day after sending or, if earlier, the time of response or acknowledgement (excluding automated acknowledgements or responses) by the other party to the email attaching the notice. | Dispatched to the correct e-mail address / addresses without any error message. |
| * All references to time are to local time in the place of deemed receipt. |  |  |

Where the following notices are to be given by email they must be given by letter, on the Party’s letterhead paper, and sent as a pdf attachment:

any notices of termination or suspension;

any waiver of any right or remedy under the Contract;

notices served pursuant to clause 28 (Force majeure); and

a Dispute Notice.

Failure to comply with the requirements of clause 39.5 shall invalidate the service of the related e-mail transmission.

This clause 39 does not apply to the service of any proceedings or other documents in any legal action or, where applicable, any arbitration or other method of dispute resolution (other than the service of a Dispute Notice under the Dispute Resolution Procedure).

Further assurance

At its own expense, each Party shall, and shall use all reasonable endeavours to procure that any necessary third party shall, promptly execute and deliver such documents and perform such acts as may reasonably be required for the purpose of giving full effect to this agreement.

Entire agreement

This agreement, and any documents referred to in it, constitute the whole agreement between the Parties and supersede any previous arrangement, understanding or agreement between them relating to the subject matter they cover.

Each of the Parties acknowledges and agrees that in entering into this agreement it does not rely on any undertaking, promise, assurance, statement, representation, warranty or understanding (whether in writing or not) of any person (whether party to this agreement or not) relating to the subject matter of this agreement, other than as expressly set out in this agreement.

Counterparts

This agreement may be executed in any number of counterparts, each of which when executed shall constitute a duplicate original, but all the counterparts shall together constitute the one agreement.

Transmission of an executed counterpart of this agreement (but for the avoidance of doubt not just a signature page) by email (in PDF, JPEG or other agreed format) shall take effect as delivery of an executed counterpart of this agreement. If email delivery is adopted, without prejudice to the validity of the agreement thus made, each Party shall provide the other with the original of such counterpart as soon as reasonably possible thereafter.

No counterpart shall be effective until each Party has executed at least one counterpart.

Governing law and jurisdiction

This agreement and any dispute or claim arising out of or in connection with it or its subject matter or formation (including non-contractual disputes or claims) shall be governed by and construed in accordance with the Law of England.

Each Party irrevocably agrees that the courts of England and Wales shall have exclusive jurisdiction to settle any dispute or claim arising out of or in connection with this agreement or its subject matter or formation (including non-contractual disputes or claims).

The agreement has been entered into on the date stated at the beginning of it.

Signed for and on behalf of PLYMOUTH MARJON UNIVERSITY by:

Signed (Authorised Representative)		…………………………………

Print Name					…………………………………

Position					…………………………………

Signed for and on behalf of [SUPPLIER NAME] by:

Signed (Authorised Representative)		…………………………………

Print Name					…………………………………

Position					…………………………………

Charges

- General

Except as otherwise stated, the Charges in this Schedule include all costs and expenses relating to the Services and/or the Supplier’s performance of its obligations under this agreement and no further amounts shall be payable by Plymouth Marjon University to the Supplier in respect of such performance, including in respect of matters such as:

    - any incidental expenses that the Supplier incurs, including travel, subsistence and lodging, document or report reproduction, shipping, desktop or office equipment costs required by the Supplier Personnel, network or data interchange costs or other telecommunications charges; or

    - any amount for any services provided or costs incurred by the Supplier prior to the Effective Date.

- Implementation Services Charges

The ‘Implementation Services Charges’ is a total fixed price invoiced by the Supplier as Milestone Payments on successful completion of each of the Payment Milestones, as set out in the table below. The fixed price is an all-inclusive amount in respect of the Implementation Services.

| Payment Milestone ID | Description (please note that the following must reflect the agreed implementation plan) | Percentage of the total Implementation Services Charge payable on Achievement of the Payment Milestone | Milestone Payment Amount |
| --- | --- | --- | --- |
| PM1 | Upon Contract Signature | [15]% | £[ ] |
| PM2 | Provision by the Goods and Implementation of the solution in its entirety of a fully functional high-level Information Technology (IT) infrastructure, that is not only compatible with our ‘Janet’ high-speed network but ensures integration and output systems are synergised in such a way as to enable multiple simultaneous broadcast capabilities across different platforms. It is essential that this facility is both fully functional from inception and able to grow and evolve with us. Including any test documents, reports and other relevant documentation, in readiness for formal testing and training to commence. | [40%] | £[ ] |
| PM3 | Commencement of Operational Services on the Go Live Date | [30%] | £[ ] |
| PM4 | Satisfactory completion of a 3 month Intensive Support Period in accordance with the Implementation Plans and agreed rectification plans | [15%] | £[ ] |
|  | Total | 100% | £[ ] |

  - The fixed element of the Charges for implementation includes all tasks required to Achieve the Payment Milestones indicated above, as more particularly described in the Implementation Plans, and includes any contingency requirements included in the Supplier’s Tender. If the contingency requirements are not sufficient the Supplier will bear any additional costs and the total fixed price stated in paragraph 2.1 shall not be increased.

- Annual Software and Hosting Services Charges (where Applicable)

The charge for each complete Contract Year (whether during the Initial Term or any extension period under clause 2) is £[ ] for the Supplier Software and Hosting Services, as adjusted for indexation in accordance with paragraph 6 (Indexation).

[The charge for each complete Contract Year (whether during the Initial Term or any extension period under clause 2) is £[ ] for the Third Party Software, [where applicable under a Sub-Contract, [ ]] OR [as adjusted for indexation accordance with paragraph 6 (Indexation)].]

- Annual Maintenance and Support Service Charges (where Applicable)

- The charge for each complete Contract Year (whether during the Initial Term or any extension period under clause 2) is £[ ], as adjusted for indexation in accordance with paragraph 6 (Indexation).

- Invoicing

  - Payment of the ‘Annual Software and Hosting Services Charges’ shall commence on the Go Live Date, and the amounts due shall be adjusted in accordance with paragraph 5.4.

  - Payment of the ‘Annual Maintenance and Support Service Charges’ shall commence on the Go Live Date, and the amounts due shall be adjusted in accordance with paragraph 5.4.

  - The Charges in paragraphs 5.1 and 5.2 (together with any other Charges payable under paragraph 7 (Additional services) of this Schedule, unless otherwise agreed) shall be paid in arrears on a Quarterly basis (with the applicable Charges for each Quarter or part thereof calculated on a pro rata basis), and the Supplier shall raise invoices at the end of each Quarter, which shall:

    - for ease in calculating the caps on liability applicable under clause 24 (Limitation on liability), summarise the portion of the Charges payable in respect of each Contract Year including where the Quarter spans two Contract Years;

    - detail and be adjusted in respect of any Service Credits that accrued during the Quarter and any unpaid or overpaid Service Credits for previous Quarters.

The Charges for each Contract Year shall be adjusted on a pro rata basis where they are payable in respect of only part of the Contract Year.

  - The Supplier shall, in accordance with the payment profile stated in this Schedule, submit invoices directly to:

Mike Baker, Plymouth Marjon University, Derriford Road, Plymouth PL6 8BH

  - In addition to the requirements of clause 5.3, each invoice shall specify:

    - the unique contract reference: a ‘Purchase Order’ (PO) number to be advised by Plymouth Marjon University;

where applicable, the Milestone Payment and the date of the Milestone Achievement Certificate to which the invoice relates;

total value excluding Value Added Tax;

the Value Added Tax percentage;

the total value including Value Added Tax;

the tax point date relating to the rate of Value Added Tax shown.

- Indexation

In accordance with the provisions of this agreement, on the second and subsequent anniversaries of the Effective Date, the current Charges for the ‘Software and Hosting Services’, [‘Third Party Software’] and ‘Maintenance and Support Service’ shall be varied by reference to any corresponding percentage increase or decrease in the CPI during the 12 month period before the relevant anniversary.

Indexation shall not apply to the costs and charges in paragraph 7 of this Schedule.

- Additional services

Additional training costs per day on site for up to [#] delegates £[ ] (excluding any training included under paragraph 2 above).

Additional software developer, consultancy and project management service costs per day £[ ] in respect of the delivery of any Implementation Services and thereafter at the Supplier’s prevailing rates (for example, where additional services are agreed pursuant to a Change).

[Additional costs for the provision of ESCROW at £[ ] per annum during the Initial Period and any extension periods, covering the integrated HR and Payroll system provided under this agreement.]

[Additional costs to support an increase of [data storage?] at £[ ] in year 1 followed by £[ ] per annum from year 2 during the Initial Period and first and second extension periods, if applicable.]

The fixed charges of £[ ] in respect of the optional 12 month Retention Period.

[Any other????]

Supplier Personnel

- Key Personnel

| Key Role | Name of Key Personnel / Contact Details | Role / Responsibility |
| --- | --- | --- |
| Supplier’s Account Manager (and initial “Representative”) | [Name] [Address: ] [Email: [Cc email: ] [Tel: ] |  |
| Supplier’s Project Manager | [Name] [Address: ] [Email: [Cc email: ] [Tel: ] |  |
| Supplier’s Solution Architect | [Name] [Address: ] [Email: [Cc email: ] [Tel: ] |  |
| Supplier’s Consultancy Functional Subject Matter Experts | [Name] [Address: ] [Email: [Cc email: ] [Tel: ] |  |
| Supplier’s Consultancy Hosting Subject Matter Experts | [Name] [Address: ] [Email: [Cc email: ] [Tel: ] |  |
| Supplier’s Consultancy Technical Subject Matter Experts | [Name] [Address: ] [Email: [Cc email: ] [Tel: ] |  |

- Other personnel

| Role | Name of Key Personnel / Contact Details | Role / Responsibility |
| --- | --- | --- |
| [Supplier’s Company Service Manager] | [Name] [Address: ] [Email: [Cc email: ] [Tel: ] | Escalation point for service issues |
| [Supplier’s IT Director] | [Name] [Address: ] [Email: [Cc email: ] [Tel: ] | Escalation point for significant service issues |

Implementation Plans

- Introduction

  - The following definitions are used in this Schedule:

Detailed Implementation Plan: the plan developed and revised from time to time in accordance with paragraphs 3 and 4 of this Schedule;

Outline Implementation Plan: means the Supplier’s Outline Implementation Plan submitted as part of the Supplier’s Tender and included in the Annex A of this Schedule, including the Milestone Dates for each of the Milestones;

High Level Solution Design: means the Supplier’s high level end-to-end process map, which will be used by the Parties to validate changes to any part of the design, configuration and integration of or interfaces with the Software and Hosting Services, and used by the Parties to ensure solution integrity;

Intensive Support Period: means the period immediately following the Go Live Date in which enhanced support and nurture is provided to Plymouth Marjon University to assist with any further debugging of the Software and Hosting Services and the resolution of outstanding Test Issues. The Intensive Support Period ends 3 months after the Go Live Date or after the resolution of all outstanding Severity Level ‘Major’, ‘Minor’ and ‘Trivial’ Test Issues in accordance with Schedule 4 (Testing Procedures), whichever is later;

RACI: a matrix defining the respective roles and responsibilities of Plymouth Marjon University and Supplier in relation to the project described in this agreement and the related Implementation Services;

Severity Level: as defined in Schedule 4 (Testing Procedures);

Test Issues: as defined in Schedule 4 (Testing Procedures).

This Schedule:

    - defines the process for the preparation and implementation of the Outline Implementation Plan and Detailed Implementation Plan; and

    - identifies the Milestones (and associated Deliverables) including the Payment Milestones which trigger payment of a Milestone Payments following the issue of a Milestone Achievement Certificate.

- Outline Implementation Plan

  - The Outline Implementation Plan will be used in the creation of the Detailed Implementation Plan.

All changes to the Outline Implementation Plan shall be subject to the Change Control Procedure provided that the Supplier shall not attempt to postpone any of the Milestones using the Change Control Procedure or otherwise (except in accordance with clause 7.6 (Plymouth Marjon University caused Delay)).

- Development and Approval of the Detailed Implementation Plan

  - The Supplier shall work collaboratively with Plymouth Marjon University’s Project Manager and project team to agree and enable Plymouth Marjon University to submit a Detailed Implementation Plan to the Project Board for approval within 20 Working Days of the Effective Date.

  - The Parties shall ensure that the Detailed Implementation Plan:

    - incorporates all of the Deliverables, Milestones and Milestone Dates set out in the Outline Implementation Plan;

    - includes (as a minimum) the Supplier's and/or Plymouth Marjon University’s proposals (as applicable) in respect of each of the following:

      - the completion of each design document, including a High Level Solution Design developed in accordance with Plymouth Marjon University’s process maps;

      - a resource plan;

      - a communication plan;

      - the completion of the build phase;

      - the provision of Test documentation and the completion of any Supplier testing or Plymouth Marjon University acceptance Testing to be undertaken in accordance with Schedule 4 (Testing Procedures);

      - the sign-off of any Milestones, Deliverables or other tasks identified in the Implementation Plan as being associated with a Milestone but which are not subject to Testing, such Supplier testing and the production of any documents;

      - the nature and provision of enhanced support during the Intensive Support Period;

      - training and roll-out activities;

      - a lessons learnt workshop with key members of Plymouth Marjon University and Supplier project teams;

    - clearly outlines all the steps required to implement the Milestones in conformity with Plymouth Marjon University’s Requirements; and

    - incorporates a final version of the RACI based substantively on the Supplier’s tendered RACI included in 0 of this Schedule, but with any further refinements and clarification reasonably required. The RACI shall clearly outline the required roles and responsibilities of both Parties, including staffing requirements.

  - Prior to the submission of the agreed Detailed Implementation Plan in accordance with paragraph 3.1:

    - Plymouth Marjon University shall have the right to review any documentation produced by the Supplier in relation to the development of the Detailed Implementation Plan, including:

      - details of the Supplier's intended approach to the Detailed Implementation Plan and its development;

      - copies of any drafts of the Detailed Implementation Plan amended by the Supplier; and

      - any other work in progress in relation to the Detailed Implementation Plan, and

to require the Supplier to include any reasonable changes or provisions in such documents;

    - require the Supplier to review and comment on the draft Detailed Implementation Plan as soon as reasonably practicable and before the required submission date to the Project Board; and

    - the Supplier’s Project Manager shall notify Plymouth Marjon University’s Project manager whether it agrees the content of the draft Detailed Implementation Plan no later than 20 Working Days after the date on which the draft Detailed Implementation Plan is first delivered to Plymouth Marjon University.

  - Plymouth Marjon University shall promptly notify the Supplier of the Project Boards decision to approve or reject the Detailed Implementation Plan. If the Project Board approves the Detailed Implementation Plan it shall replace the Outline Implementation Plan from the date of such approval. If the Project Board rejects the Detailed Implementation Plan the Parties shall co-operate to develop and agree a revised draft for re-submission to the Project Board in accordance with the provisions of this paragraph 3.

- Updating and maintaining the Detailed Implementation Plan

  - Following the approval of the Detailed Implementation Plan in the manner required under this Schedule, any subsequent and reasonable changes to the Detailed Implementation Plan may be requested by either Party, acting in good faith, provided that:

    - any amendments to elements of the current Detailed Implementation Plan resulting in changes to the delivery schedule, costs or that represent additional risk to Plymouth Marjon University or are otherwise deemed to be ‘material amendments’ by the Project Manager require Project Board approval (or other approvals) in accordance with paragraph 3 and Schedule 5 (Project Governance);

    - in no circumstances shall the Supplier be entitled to request an alteration to the target Go Live Date except in accordance with clause 7.6 (Plymouth Marjon University caused Delay);

    - Plymouth Marjon University’s Project Manager may approve all other non-material changes to the Detailed Implementation, but may defer any changes to the Project Board for approval;

    - version control shall be applied to the Detailed Implementation Plan in accordance with Good Industry Practice.

  - Any proposed amendments to the Detailed Implementation Plan shall not come into force until they have been approved in writing by Plymouth Marjon University in the required manner.

Outline Implementation Plan

[Insert Supplier’s tendered Outline Implementation Plan]

Supplier’s Tendered RACI

The table below describes the roles and responsibilities of the Parties, using the following terms in accordance with Good Industry Practice:

- Responsible

- Accountable

- Consulted

- Informed

Testing Procedures

- Definitions

In this Schedule, the following definitions shall apply:

Material Test Issue: a Test Issue categorised as ‘Blocker’ or ‘Critical’ or a number of lessor issues (for which work arounds may exist) where the cumulative effect is to render a module unusable;

Milestone Achievement Certificate: the certificate to be granted by Plymouth Marjon University when the Supplier has Achieved a Milestone, which shall be in substantially the same form as that set out in Annex C;

Priority Level: the level of business priority assigned to a Test Issue, the criteria for which are described in Annex A;

Severity Level: the level of functional severity of a Test Issue, the categories of which are described in Annex A;

Test: any acceptance tests carried out by Plymouth Marjon University under this agreement, whether in respect of a Deliverable, Milestone, Payment Milestone or any other matter, as further described in the Detailed Implementation Plan and this Schedule, and “Testing” and “Tested” shall be construed accordingly;

Test Certificate: a certificate materially in the form of the document in Annex B, issued by Plymouth Marjon University when a Deliverable has satisfied its relevant Test Success Criteria;

Test Issue: any variance or non-conformity of a relevant Deliverable from its requirements (such requirements being set out in the relevant Test Success Criteria);

Test Issue Threshold: in relation to the Tests applicable to a Milestone, the maximum acceptable number of Test Issues with Severity Level ‘Major’, ‘Minor’ and ‘Trivial’, as set out in the relevant Test Plan;

Test Issue Management Log: a log for the recording of Test Issues as described further in Paragraph 8.1;

Test Plan: a plan:

- for the Testing of relevant Deliverables; and

- setting out other agreed criteria related to the achievement of relevant Milestones,

- as described further in paragraph 5;

Test Reports: the reports to be produced by Plymouth Marjon University setting out the results of Tests;

Test Specification: the specification that sets out how Plymouth Marjon University Tests will demonstrate that the Test Success Criteria have been satisfied, as described in more detail in paragraph 6;

Test Strategy: a strategy for the conduct of Testing as described further in paragraph 4;

Test Success Criteria: in relation to a Test, the test success criteria for that Test, developed as part of the relevant Test Plan pursuant to Paragraph 5;

Test Witness: where appropriate, any person appointed by a Party pursuant to paragraph 9; and

- Risk

The issue of a Test Certificate, a Milestone Achievement Certificate and/or a conditional Milestone Achievement Certificate shall not:

operate to transfer any risk that the relevant Deliverable or Milestone is complete or will meet and/or satisfy Plymouth Marjon University's requirements for that Deliverable or Milestone; or

affect Plymouth Marjon University's right subsequently to reject:

all or any element of the Deliverables to which a Test Certificate relates; or

any Milestone to which the Milestone Achievement Certificate relates.

Notwithstanding the issuing of any Milestone Achievement Certificate (including the Milestone Achievement Certificate in respect of the Go Live Date), the Supplier shall remain solely responsible for ensuring that:

the Software and Hosting Services as designed, developed and configured are suitable for the delivery of the Services and meet Plymouth Marjon University’s Requirements;

the Services are implemented in accordance with this agreement; and

subject to clause 8.2, the relevant Service Levels are met from the Go Live Date.

- Testing Overview

This Schedule details the process in relation to any required Supplier testing, including in relation to Achieving any Milestones, and any Plymouth Marjon University user acceptance Testing required before Operational Services can commence.

In relation to Plymouth Marjon University Testing:

the Supplier shall use reasonable endeavours to submit each relevant Deliverable for Testing or re-Testing by or before the date set out in the Implementation Plan for the commencement of Testing in respect of that Deliverable. For the purpose of this paragraph a Deliverable will not be relevant for Testing to the extent that it comprises the submission of documents or is otherwise designated as not being subject to Testing in the Implementation Plan;

the Supplier shall not submit any Deliverable(s) to Plymouth Marjon University for Testing unless:

the Deliverable has been subjected to the Supplier’s own internal quality control measures;

the Supplier is reasonably confident that it will satisfy the relevant Test Success Criteria or any other stated requirements without any prior Supplier testing and has provided the reasons why in its test exit report; or

subject to paragraph 3.3, it has tested the relevant Deliverable(s) or Milestone prior to submission to Plymouth Marjon University and is confident it will meet the Test Success Criteria or any other stated requirements; and

all Tests shall be conducted in accordance with the Test Strategy, the Test Plans and the Test Specifications.

Where the Supplier intends or is required to carry out any testing:

Plymouth Marjon University shall be permitted to send a Test Witness to witness such testing in accordance with paragraph 9;

the Supplier shall promptly provide Plymouth Marjon University with the details of any Supplier testing carried out, the results of such testing and any known issues or omissions associated with a Deliverable(s) in the form of a test exit report, and Plymouth Marjon University shall approve such testing as soon as reasonably practicable but in any event no later than 20 Working Days (or such other period as the Parties may agree in the Detailed Implementation Plan or otherwise agree in writing) prior to the start date for Testing (as specified in the Implementation Plans).

Any Disputes between Plymouth Marjon University and the Supplier regarding Plymouth Marjon University Testing or Supplier testing shall be referred to the Dispute Resolution Procedure using the Expedited Dispute Timetable.

- Test Strategy

The Supplier shall co-operate and assist Plymouth Marjon University to develop a Test Strategy in accordance with the Implementation Plan.

The Test Strategy shall include:

an overview of how Testing will be conducted in accordance with the Implementation Plan;

the process to be used to capture and record Test results and the categorisation of Test Issues;

the method for mapping the expected Test results to the Test Success Criteria;

the procedure to be followed if a Deliverable fails to satisfy the Test Success Criteria or produces unexpected results, including a procedure for the resolution of Test Issues;

the procedure to be followed to sign off each Test;

the process for the production and maintenance of Test Reports and reporting, including templates for the Test Reports and the Test Issue Management Log (as applicable), and a sample plan for the resolution of Test Issues;

the names and contact details of Plymouth Marjon University's and the Supplier's Test representatives;

a high level identification of the resources required for Testing, including facilities, infrastructure, personnel and Plymouth Marjon University and/or third party involvement in the conduct of the Tests;

the technical environments required to support the Tests; and

the procedure for managing the configuration of the Test environments.

- Test Plans

The Supplier shall co-operate and assist Plymouth Marjon University to develop its Test Plans in accordance with the timescales in the Implementation Plan and the Test Strategy.

Each Test Plan shall include (as applicable):

the relevant Test definition and the purpose of the Test, the Milestone to which it relates, the requirements being tested and, for each Test;

a detailed procedure for the Tests to be carried out, including, as applicable:

the timetable for the Tests, including start and end dates;

the Testing mechanism, including any specific requirements agreed by the Parties;

the Test Success Criteria, which shall, at Plymouth Marjon University’s discretion, be determined by Plymouth Marjon University in consultation with the Supplier;

the Test schedule;

the Test Issue Threshold;

the re-Test procedure, the timetable and the resources which would be required for re-Testing; and

the process for escalating Test Issues from a re-test situation to the taking of specific remedial action to resolve the Test Issue.

- Test Specification

Following the approval by Plymouth Marjon University of a Test Plan, Plymouth Marjon University shall develop the Test Specification for the relevant Deliverables prior to the start of the relevant Testing (as specified in the Implementation Plan).

Each Test Specification shall include as a minimum:

the specification of the Test data, including its source, scope, volume and management, a request (if applicable) for relevant Test data to be provided by Plymouth Marjon University and the extent to which it is equivalent to live operational data;

a plan to make the resources available for Testing;

Test cases / scenarios;

Test pre-requisites and the mechanism for measuring them; and

expected Test results, including:

a mechanism to be used to capture and record Test results; and

a method to process the Test results to establish their content.

- Testing

Plymouth Marjon University shall manage the progress of Testing in accordance with the relevant Test Plan and shall carry out the Tests in accordance with the relevant Test Specification. Tests may be witnessed by a Test Witnesses in accordance with paragraph 9.

Plymouth Marjon University shall notify the Supplier at least 10 Working Days (or such other period as the Parties may agree in writing) in advance of the date, time and location of the relevant Tests and the Supplier shall ensure that the Test Witnesses attend the Tests, except where Plymouth Marjon University has specified in writing that such attendance is not necessary.

Plymouth Marjon University shall provide to the Supplier in relation to each Test a Test Report including:

a summary of the Testing conducted; and

the Test Success Criteria that were satisfied, not satisfied or which were not tested (together with an explanation of why), and any other relevant categories, in each case grouped by Severity Level in accordance with paragraph 8.1.

- Test Issues

Where a Test Report identifies a Test Issue, Plymouth Marjon University will classify the Test Issue using the criteria specified in Annex A and the Test Issue Management Log shall be updated by Plymouth Marjon University with the Severity Level and Priority Level allocated to each Test Issue.

Test Issues shall be resolved by the Supplier in accordance with the Priority Level (highest first to lowest).

Plymouth Marjon University will be responsible for maintaining the Test Issue Management Log and for ensuring that its contents accurately represent the current status of each Test Issue at all relevant times.  The Test Issue Management Log shall be made available to the Supplier upon request.

Plymouth Marjon University shall confirm the classification of any Test Issue unresolved at the end of a Test in consultation with the Supplier. If the Parties are unable to agree the classification of any unresolved Test Issue, the Dispute shall be dealt with in accordance with the Dispute Resolution Procedure using the Expedited Dispute Timetable.

- Test Witnessing

Plymouth Marjon University may, in its sole discretion, require, and the Supplier may request (subject to Plymouth Marjon University’s consent, not to be unreasonably withheld), the attendance at any Test of one or more Supplier Test Witnesses each of whom shall have appropriate skills to fulfil the role of a Test Witness.

The Supplier may request, and Plymouth Marjon University may require, the attendance at any Supplier test of one or more Plymouth Marjon University Test Witnesses each of whom shall have appropriate skills to fulfil the role of a Test Witness.

The Supplier or Plymouth Marjon University (as applicable) shall give the Test Witnesses access to any documentation and testing environments reasonably necessary and requested by the Test Witnesses to perform their role as a Test Witness in respect of the relevant tests.

In relation to any Supplier testing, a Plymouth Marjon University Test Witnesses:

shall be entitled to actively review the Supplier’s test documentation;

may engage in the performance of the tests on behalf of Plymouth Marjon University so as to enable Plymouth Marjon University to gain an informed view of whether any issues may be closed or whether re-testing is required;

shall not be involved in the execution of any Supplier tests;

may produce and deliver their own, independent reports on such testing, which may be used by Plymouth Marjon University to inform and subsequent testing, including Testing carried out by Plymouth Marjon University;

may require the Supplier to demonstrate the modifications made to any defective Deliverable before Plymouth Marjon University approves the relevant test exit report.

In relation to any agreed Supplier Test Witnesses, the Supplier acknowledges that such Test Witnesses shall not be involved in the execution of any Plymouth Marjon University Testing.

The Supplier may request that Plymouth Marjon University logs Test Issues during the witnessing of any Test, and Plymouth Marjon University shall not unreasonably reject to such requests.

- Outcome of Testing

Plymouth Marjon University shall issue a Test Certificate as soon as reasonably practicable when the Deliverables satisfy the Test Success Criteria in respect of that Test without any Test Issues.

If the Deliverables (or any relevant part) do not satisfy the Test Success Criteria then Plymouth Marjon University shall notify the Supplier and:

Plymouth Marjon University may issue a Test Certificate conditional upon the remediation of the Test Issues;

where the Parties agree that there is sufficient time prior to the relevant Milestone Date, Plymouth Marjon University may extend the Test Plan by such reasonable period or periods as the Parties may reasonably agree and require the Supplier to rectify the cause of the Test Issue and re-submit the Deliverables (or the relevant part) to Testing; or

where the failure to satisfy the Test Success Criteria results, or is likely to result, in the failure (in whole or in part) by the Supplier to meet a Milestone, then, without prejudice to Plymouth Marjon University’s other rights and remedies, the Supplier shall notify Plymouth Marjon University of the details of the failure, including (as applicable):

a root cause analysis;

the actual or anticipated effect of the failure;

the steps which the Supplier proposes to take to rectify the failure (if applicable) and to prevent a re-occurrence, including timescales for such steps.

Plymouth Marjon University shall be entitled, without prejudice to any other rights and remedies that it has under this agreement, to recover from the Supplier any reasonable additional costs it may incur as a direct result of further review or re-Testing which is required for the Test Success Criteria for that Deliverable to be satisfied.

- Issue of Milestone Achievement Certificate

Plymouth Marjon University shall issue a Milestone Achievement Certificate in respect of a given Milestone as soon as is reasonably practicable following:

the issuing by Plymouth Marjon University of Test Certificates and/or conditional Test Certificates in respect of all Deliverables related to that Milestone which are due to be Tested; and/or

the performance by the Supplier to the reasonable satisfaction of Plymouth Marjon University of any other tasks identified in the Implementation Plan as associated with that Milestone (which may include the submission of Deliverables that are not due to be Tested by Plymouth Marjon University, such as Supplier testing, the production of documents or the provision of training etc).

In relation to the Supplier Achieving any Milestones, Plymouth Marjon University shall not unreasonably withhold or delay its approval of any Supplier test exit reports, provided that the Supplier has evidenced it has incorporated any test requirements in the Detailed Implementation Plan or any other reasonable requirements of Plymouth Marjon University in the scope of such testing.

Where the grant of a Milestone Achievement Certificate is in relation to a Payment Milestone the Supplier shall be entitled to invoice Plymouth Marjon University in respect of the Milestone Payment in accordance with the provisions of Schedule 1 (Charges and Invoicing).

If a Milestone is not considered by Plymouth Marjon University to have been Achieved, Plymouth Marjon University shall promptly issue a report to the Supplier setting out (as applicable):

the applicable Test Issues; and

any other reasons for the relevant Milestone not being Achieved.

If there are Test Issues but these do not exceed the Test Issues Threshold, then provided there are no Material Test Issues, Plymouth Marjon University shall issue a Milestone Achievement Certificate.

If there is one or more Material Test Issue(s), Plymouth Marjon University shall refuse to issue a Milestone Achievement Certificate.

If there are Test Issues which exceed the Test Issues Threshold but there are no Material Test Issues, Plymouth Marjon University may at its discretion (without waiving any rights in relation to the other options) choose to issue a Milestone Achievement Certificate conditional on the remediation of the Test Issues in accordance with an agreed rectification plan provided that:

any rectification plan shall be agreed before the issue of a conditional Milestone Achievement Certificate unless Plymouth Marjon University agrees otherwise (in which case the Supplier shall submit a rectification plan for approval by Plymouth Marjon University within 10 Working Days of receipt of Plymouth Marjon University’s report pursuant to paragraph 11.4); and

where Plymouth Marjon University issues a conditional Milestone Achievement Certificate, it may (but shall not be obliged to) revise the failed Milestone Date and any subsequent Milestone Date.

- Test Issues – Severity and Priority Levels

Severity Levels

Test Issues encountered during Testing are graded and assigned a Severity Level according to their impact on the system’s ability to function, as follows:

Blocker – (Functional impact score 5): a Test Issue that causes non-recoverable conditions, e.g. it is not possible to continue using any Equipment and or constituent parts of the relevant Hosting Services or the Software (a “Component”), a Component crashes, there is database or file corruption, or data loss, or which otherwise is likely (in the reasonable opinion of Plymouth Marjon University) to cause reputational harm to Plymouth Marjon University;

Critical - (Functional impact score 4): a Test Issue for which, as reasonably determined by Plymouth Marjon University, there is no practicable workaround available, and which causes a Component to become unusable, or causes a lack of functionality or unexpected functionality, or that has an impact on the current Test, or has an adverse impact on any other Component(s) or any other area of the Services, or which otherwise is likely (in the reasonable opinion of Plymouth Marjon University) to cause reputational harm to Plymouth Marjon University;

Major - (Functional impact score 3): a Test Issue which causes a Component to become unusable, or causes a lack of functionality or unexpected functionality, but which does not impact on the current Test, or has an impact on any other Component(s) or any other area of the Services, but for which, as reasonably determined by Plymouth Marjon University, there is a practicable workaround available, or which otherwise is likely (in the reasonable opinion of Plymouth Marjon University) to cause reputational harm to Plymouth Marjon University;

Minor - (Functional impact score 2): a Test Issue which causes incorrect functionality of a Component or process, but for which there is a simple, Component based, workaround, and which has no impact on the current Test, or other areas of the Services;

Trivial - (Functional impact score 1): a Test Issue for which no workaround is required, and which has no impact on the current Test, or other areas of the Services.

Priority Levels

The purpose of grading Test Issues in terms of their functional impact is to enable the Supplier to focus its efforts towards resolving the issues with the biggest impact on the functionality of the system.

However, while this is useful, especially for Test Issues with the highest functional impact, it fails to take into account the context in which the issue is encountered and the relative impact on the business. This is especially true for issues rated Major and below (which should form the majority of the issues reported during Testing).

To address this each Severity Level has a functional impact score of 5 (Blocker) down to 1 (Trivial). At the time of grading the Test Issue, a second score of 1 to 5 (low to high) is assigned representing the business priority. The relative priority or “Priority Level” of the Test Issue is calculated by multiplying the functional impact score by the business priority score. This gives a range of scores (the Priority Level) for each Test Issue as follows:

| - Severity Level | - Priority Level |
| --- | --- |
| - Blocker | - 5 – 25 |
| - Critical | - 4 – 20 |
| - Major | - 3 – 15 |
| - Minor | - 2 - 10 |
| - Trivial | - 1 - 5 |

Notes:

- It is important to realise that for all practicable purposes the functional impact of a test Issue never changes whereas the Priority Level can change during the life of the project. Examples of this would be:

- A spelling mistake on a customer facing web site may change its priority from 1 to 5 in the lead up to the launch of a web site.

- A Major issue may have its priority lowered (or raised) relative to other issues depending on how quickly it is needed. The effectiveness of a workaround or the volume of transactions using the function.

- A trivial issue can never be a higher priority than a Blocker. In all other cases it is possible to prioritise one issue over another.

Test Certificate

To:		[NAME OF SUPPLIER]

FROM:	Plymouth Marjon University

[Date]

Dear Sirs,

TEST CERTIFICATE

Deliverables: [insert description of Deliverables]

We refer to the agreement (the “Agreement”) relating to the provision of the Services between the Plymouth Marjon University (the “Plymouth Marjon University”) and [name of Supplier] (the “Supplier”) dated [date].

Capitalised terms used in this certificate have the meanings given to them in Schedule 1 (Definitions and Interpretation) or Schedule 4  (Testing Procedures) of the Agreement.

[We confirm that the Deliverables listed above have been tested successfully in accordance with the Test Plan relevant to those Deliverables.]

OR

[This Test Certificate is issued pursuant to paragraph 10.2 of Schedule 4 (Testing Procedures) of the Agreement on the condition that any Test Issues are remedied in accordance with the rectification plan attached to this certificate.]*

*delete as appropriate

Yours faithfully

[Name]

[Position]

acting on behalf of Plymouth Marjon University

Milestone Achievement Certificate

To:		[NAME OF SUPPLIER]

FROM:	Plymouth Marjon University

[Date]

Dear Sirs,

MILESTONE ACHIEVEMENT CERTIFICATE

Milestone: [insert description of Milestone]

We refer to the agreement (the “Agreement”) relating to the provision of the Services between the Plymouth Marjon University (the “Plymouth Marjon University”) and [name of Supplier] (the “Supplier”) dated [date].

Capitalised terms used in this certificate have the meanings given to them in clause (Definitions and Interpretation) or Schedule 4 (Testing Procedures) of the Agreement.

[This Milestone Achievement Certificate is granted pursuant to paragraph 11.1 of Schedule 4 (Testing Procedures) of the Agreement and we confirm that all the Deliverables relating to Milestone [number] have been Tested successfully in accordance with any relevant Test Plans [or that a conditional Test Certificate has been issued in respect of those Deliverables that have not satisfied the relevant Test Success Criteria] and/or that all other tasks in relation to the Milestone have been performed as required under the Agreement.]]*

OR

[This Milestone Achievement Certificate is granted pursuant to paragraph 11.7 of Schedule 4 (Testing Procedures) of the Agreement on the condition that any Test Issues or failure of any other requirements are remedied in accordance with the rectification plan attached to this certificate.]*

[You may now issue an invoice in respect of the Milestone Payment associated with this Milestone in accordance with the provisions of Schedule 1 (Charges and Invoicing)]*

*delete as appropriate

Yours faithfully

[Name]

[Position]

acting on behalf of Plymouth Marjon University

Project Governance

- General

  - Plymouth Marjon University’s project management and governance is based on a combination of Prince2 methodology and in house ‘Project Management Office’ standards.

  - In relation to the period of provisions of the Implementation Services, a “Key Project Documentation Pack” will be constructed, typically but not exhaustively consisting of:

    - Outline Implementation Plan;

    - Detailed Implementation Plan, including the ‘RACI’, resource plan and communication plan;

    - ‘Test Strategy’, developed and maintained in accordance with Schedule 4 (Testing Procedures);

    - ‘Test Plans’, developed and maintained in accordance with Schedule 4 (Testing Procedures);

RAID log, developed and maintained by Plymouth Marjon University’s Project Manager.

  - Supplier representation will be required at Plymouth Marjon University’s ‘Project Team’ meetings on an ad hoc basis and the project resources will be determined by the needs of the project at that time e.g. to plan and map out the implementation approach, key activities and timeline.

  - A Project Board meeting will be scheduled on no less than a monthly basis and input will consist of the latest iterations of the Key Project Documentation Pack. There may be circumstances where Supplier representation is required by Plymouth Marjon University at Project Board meetings, and where such representation is required the Supplier shall use all reasonable endeavours to ensure that any requested or otherwise appropriate Supplier Personnel attend.

- Project reports and meetings

During the period in which the Implementation Services are being provided (the “Implementation Period”) the Project Managers shall co-operate and, unless otherwise informed by Plymouth Marjon University:

meet at an appropriate venue chosen by Plymouth Marjon University’s Project Manager or in any other manner agreed:

on a regular basis (i.e. weekly or more frequently, where reasonably requested by Plymouth Marjon University) and where appropriate with other members of either party’s project teams and other key staff (as required), to discuss the Supplier’s progress in carrying out the Implementation Services in accordance with the Implementation Plan including any actual or foreseeable risks or issues arising during the Implementation Period;

meet, whenever reasonably required by Plymouth Marjon University, with one or more other third parties to another contract with Plymouth Marjon University which are relevant to this agreement; or Sub-Contractor, to co-ordinate and resolve any interrelated implementation tasks and issues;

provide weekly updates to the RAID log and the Supplier’s Project Manager shall promptly alert Plymouth Marjon University’s Project Manager as soon as any high risk issues are identified;

provide regular reporting of progress against time, cost & quality at a frequent interval to Plymouth Marjon University’s Project Manager, for dissemination to Plymouth Marjon University’s Project Board.

The Supplier acknowledges and agrees, that any issues raised at meetings of the Project Managers requiring Project Board or other approvals (in accordance with Plymouth Marjon University’s relevant decision pathway), including any changes to the Implementation Plans or any other Change, will be escalated by Plymouth Marjon University’s Project Manager or Project Board (as appropriate). Issue resolution that does not result in a material change to the Implementation Plans or any Change can be approved by Plymouth Marjon University’s Project Manager.

Where requested by Plymouth Marjon University, the Supplier shall also provide Plymouth Marjon University with any other information or reports that Plymouth Marjon University may reasonably require in respect of the Supplier’s (or any Sub-Contractor’s) activities during the Implementation Period.

Hosting Services

- Hosting set-up

The set-up phase of the Hosting Services includes those services provided by the Supplier to design, install, configure and test the Hosting Services, as well as the hosting facility and internet connectivity.

- Installation and configuration

The Supplier shall procure, install and configure the hosting equipment to provide access to the Software. This includes the rack mounting of servers and related equipment, installation of system and database software components, configuration of clustering and cross-connects, installation of the Software, and loading of initial Plymouth Marjon University Data.

- Facility

The hosting equipment shall be installed in a rack-mounted configuration inside a professional hosting facility designed for such use. The facility shall be equipped with access security, climate control, fire suppression, and managed power supply with UPS and generator back-up and shall meet the standards set out in the Implementation Plan.

- Internet connectivity

Plymouth Marjon University shall provide internet connectivity for Plymouth Marjon University to access the Software. The Supplier will ensure that relevant Authorised Users of the Software can access the Software via Plymouth Marjon University internet feed.

- Continuing Hosting Services

The continuing Hosting Services provided by the Supplier include load distribution management, security services, monitoring, back-up, release management and change control, and administration services.

- Load distribution management

The Supplier shall provide load-balancing services to distribute load and redundancy across application servers.

- Security services

The Supplier shall provide security services as follows:

facility access shall be limited to the authorised Supplier and contracted third-party personnel;

the facility shall be monitored 24 hours a day, seven days a week through closed circuit video surveillance and shall require identification for access; and

data access security shall be provided through managed firewall services with security on all web pages, a private network path for administration and SNMP monitoring, and fully hardened servers;

the Supplier shall use a comprehensive and up to date commercially available Virus checker from an industry accepted anti-virus vendor, and shall use all other reasonable efforts to ensure that the Services are unaffected by any Virus;

in accordance with any further security requirements specified in Plymouth Marjon University’s Requirements and the Supplier’s Tender.

- Monitoring services

The Supplier shall provide, 24 hours a day and seven days a week, monitoring of the computing, operating and networking infrastructure to detect and correct abnormalities. This includes environmental monitoring, network monitoring, load-balancing monitoring, web server and database monitoring, firewall monitoring, and intrusion detection.

- Back-up, archiving and recovery services

The Supplier shall develop a back-up schedule, including a regime in respect of hot back-ups to mitigate data loss, and shall perform scheduled back-ups, provide routine and emergency data recovery, and manage the archiving process. The back-up schedule shall include at least daily full back-ups. In the event of any data loss or corruption (whether in respect of Plymouth Marjon University Data, and/or Configuration Data and/or any other data used in the provision or receipt of the Software and/or Hosting Services and whatever the cause of such loss or corruption), the Supplier shall provide recovery services to try to restore the most recent back-up in accordance with its disaster recovery and business continuity plans and the Recovery Time Objective (RTO) (meaning the duration of time within which the live environment will be restored after a disruption to the Hosting Services) and Recovery Point Objective (RPO) (meaning the maximum amount of data loss as a result of a service failure, measured in time) stated in the Supplier’s Tender. In any event, the RTO shall be no more than [4] hours (as per Plymouth Marjon University’s Requirements).

- Release management and change control

Subject to any protocol agreed with Plymouth Marjon University under paragraph 2.4 of Schedule 8 (Maintenance and Support Services), the Supplier shall provide release management and change control services to ensure that versions of servers, network devices, storage, operating system software and utility and application software are audited and logged, and that new releases, patch releases and other new versions are implemented as deemed necessary by the Supplier to maintain the Hosting Services.

- Administration services

These services include the installation and administration of additional hardware, operating system and other software, and other resources as necessary to maintain the Hosting Services.

In relation to document storage, the Supplier will provide sufficient disk storage for the purposes of the in-built document storage facility that is available within the Supplier’s tendered solution (as described in the Supplier’s Tender).

- Parties responsibilities

The Supplier is providing its standard service offering with configuration settings that enable the Services to be delivered to Plymouth Marjon University’s Requirements. The document included in the Annex to this Schedule outlines the Supplier and Plymouth Marjon University responsibilities in relation to the ongoing provision of the Hosting Services over the Term of the agreement.

Software

- Supplier Software

The Supplier Software is a hosted software application that enables [FUNCTIONALITY DETAILS] via the internet. The Supplier Software consists of the following components:

- [ ]

- Third Party Software

The Third Party Software works in conjunction with the Supplier Software to enable [FUNCTIONALITY DETAILS] via the internet. The Third Party Software consists of the following components:

- [ ]

- [Terms of Use]

- Use of Supplier Software

The licence to use the Supplier Software is granted on the terms and conditions set out in this agreement, including this Annex.

Plymouth Marjon University may use the Supplier Software to provide services to an Affiliate for its own internal business purposes and may also permit the use of the Supplier Software by an Affiliate in connection with those services (subject always to paragraph 1.3). Such use by an Affiliate shall at no time create a direct contractual relationship between the Supplier and the Affiliate and any requests or communications must in all cases come directly through Plymouth Marjon University.

The Supplier is required to provide sufficient data storage capacity to meet Plymouth Marjon University’s requirements throughout the Term. No additional Charges shall apply in the event that the Supplier has to increase its allocation of storage for Plymouth Marjon University in order to provide the Services. For the avoidance of doubt, nothing shall prevent the Supplier from increasing its Charges in relation to any Change that materially affects the data storage requirements for Plymouth Marjon University’s solution.

Except as expressly permitted by this agreement or in relation to the integration of the Software with any Plymouth Marjon University System in connection with the provision or receipt of the Services, Plymouth Marjon University shall not (whether itself or through any Affiliate, agent or third party) have any supporting or other software or program written or developed for it based on any confidential information supplied to it by the Supplier or its Representatives, without the prior written consent of the Supplier, not to be unreasonably withheld or delayed.

If any unauthorised use is made of the Supplier Software and such use is attributable wholly or mainly to any act or omission of Plymouth Marjon University, then the Supplier’s sole remedy shall be for Plymouth Marjon University to pay the Supplier an amount equal to the charges which the unauthorised user would have been obliged to pay (based on the Supplier’s applicable prevailing commercial charges) had the Supplier granted a licence to the unauthorised user from the beginning of the period of the unauthorised use until the time such use ends (where applicable calculated on a pro rata basis).

- Use of Third Party Software

Subject to the other provisions of this paragraph 2 and where the Services included the provision of Third Party Software, the use of such software as part of the Services shall be subject to the terms and conditions of which [can be found on the Supplier’s website] OR [are annexed to this Schedule].

The Supplier licenses the Third Party Software to Plymouth Marjon University for use in conjunction with the Supplier Software and any Specially Written Software (as applicable). Plymouth Marjon University shall:

only use Third Party Software in conjunction with such Software; and

in its use of the Third Party Software, comply with any obligations and restrictions applicable to such software under this agreement as if such obligations and restrictions also referred to such Third Party Software.

Maintenance and Support Services

- Introduction

The following definitions are used in this Schedule:

Customer Support Contact: means a member of Plymouth Marjon University’s ‘Customer Relations Team’ or any equivalent Plymouth Marjon University personnel taking over the role of such team;

Defect Priority: the level of priority assigned to a Defect, as defined in paragraph 4.6 of this Schedule, and references to “P1”, and “P2” etc shall be construed accordingly;

Response Time: as defined in paragraph 4.7 of this Schedule;

Resolved: as defined in paragraph 4.7 of this Schedule, and “Resolve” and “Resolution” shall be construed accordingly;

Resolution Time: as defined in paragraph 4.7 of this Schedule;

Service Desk: means the facility made available by the Supplier for the submission to it of Service Requests;

Service Request: means any request by a Customer Support Contact for assistance in operating the Software or the notification of a Defect;

Support Hours: means the hours between 07.30 and 17.00 hours on a Working Day and a reference to a number of Support Hours means that number of hours falling within the range, whether measured across one or more Working Days;

Technical Assistance Call: means a call of not more than 15 minutes duration by a Customer Support Contact to the Service Desk during which Service Desk personnel provide technical advice or assistance by telephone.

- Maintenance

The Supplier shall maintain and update the Software and Hosting Services. Maintenance includes all regularly scheduled Updates, and any Upgrades to improve the features or functionality described in Plymouth Marjon University’s Requirements and/or Specifications. Additional features or functionality, or new modules may be procured by Plymouth Marjon University in accordance with the Change Control Procedure.

Should Plymouth Marjon University determine that there is a Defect, Plymouth Marjon University may at any time issue Service Requests in accordance with paragraph 4 of this Schedule, and the Supplier shall use all reasonable commercial endeavours promptly to correct any Defects. During maintenance periods, the Supplier may, at its discretion, upgrade versions, install error corrections and apply patches to the hosted systems. The Supplier shall use all reasonable commercial endeavours to avoid unscheduled downtime for Software maintenance.

The Supplier shall maintain technical support on the two most current releases of the Software and shall keep all Documentation up to date in respect of each release, Update or Upgrade of the Software (as appropriate).

Where requested by Plymouth Marjon University, the Supplier shall provide to Plymouth Marjon University, or prepare, in consultation with Plymouth Marjon University, a protocol which the Parties shall agree in relation to the approach to carrying out Updates and Upgrades, including communications and change control procedures in respect of the implementation of Updates and Upgrades.

- Maintenance Events

Maintenance of the hosting equipment, facility, Software or other aspects of the Hosting Services that may require interruption of the Software or Hosting Services (“Maintenance Events”) shall, unless otherwise agreed in writing in advance with Plymouth Marjon University (acting at its sole discretion), not be performed during the core hours of 07.00 to 18.00 on any Working Day (“Core Hours”).

The Supplier and Plymouth Marjon University will work in good faith to agree an “Annual Maintenance Plan” for scheduled maintenance outside of Core Hours within 30 days of the first Go Live Date. The Supplier shall update and publish, in consultation with Plymouth Marjon University, the Annual Maintenance Plan no later than 90 days after the first Go Live Date and thereafter 90 days prior to commencement of each Contract Year (each an Annual Maintenance Plan).

The Supplier shall notify Plymouth Marjon University of any scheduled maintenance in addition to that set out in any Annual Maintenance Plan as soon as practicable, an in any event at least 5 Working Days before the proposed date.

The Supplier may interrupt the Software and Hosting Services to perform emergency maintenance outside of Core Hours, but shall provide Plymouth Marjon University with as much notice as is reasonably possible.

Any Maintenance Events that occur during Core Hours, and which were not requested, agreed or caused by Plymouth Marjon University, shall be considered downtime for the purpose of service availability measurement and shall accrue Service Credits in accordance with paragraph 3 of Schedule 9. The Supplier shall at all times use all reasonable endeavours to keep any service interruptions to a minimum.

The Supplier may determine, at its sole discretion, that providing appropriate service levels requires additional equipment and/or bandwidth, and may install that equipment and/or bandwidth without approval from Plymouth Marjon University, provided that it does not diminish in any way the functionality, connectivity, integration or compatibility of the Services.

- Service Requests

A Service Request may be made to the Supplier by telephone or e-mail to the Service Desk during Support Hours, or logged via the Supplier’s 'out of hours' fault reporting mechanism (e.g. email, voice recording, serviced cloud) at any time. A Service Request will be deemed to be received by the Supplier at the time of the call, e-mail, or service cloud input if made or sent during Support Hours, or at 7:30am on the next Working Day if made or sent outside Support Hours. The Supplier’s Defect management system must have a tracking function (including measurement of the elapsed time from the point the Service Request was raised etc) for issues raised with the Service Desk.

Service Requests may only be made by Customer Support Contacts and not by any other member of Plymouth Marjon University's personnel.

Where a Service Request concerns a Defect or suspected Defect, the provisions of this Schedule and the Service Level Agreement shall apply.

Where a Service Request does not concern a Defect or suspected Defect, the Supplier shall be entitled to treat it as a Technical Assistance Call. Plymouth Marjon University shall be entitled to make Technical Assistance Calls which the Supplier shall undertake for Plymouth Marjon University at no additional cost during the Term of the agreement, subject always to Plymouth Marjon University’s reasonable use of the service.

Plymouth Marjon University shall provide front-line support to Authorised Users who are not Customer Support Contacts. For the avoidance of doubt, Customer Support Contacts may make Technical Assistance Calls, contact the Support Desk or otherwise log Service Requests in respect of problems reported by Authorised Users that Plymouth Marjon University's Customer Support Contacts cannot resolve themselves after they have performed a reasonable level of diagnosis.

Subject to paragraph 6 of this Schedule (re Third Party Software), the Customer Support Contacts and the Service Desk shall jointly determine the classification of any Defect, using one of following Defect Priority levels:

Defect Priority and Associated Response and Resolution times

*Please update/include your response time or indicate that you accept our proposed timescales

| Defect Priority | Description | Response Time | Resolution Time |
| --- | --- | --- | --- |
| P1 | Critical Significant loss of service for which no satisfactory workaround is available, such that Plymouth Marjon University is unable to complete its business/service function. | The Supplier’s target shall be to acknowledge the Defect within 1 Support Hour. *[Status updates after initial Response Time: At such intervals as are agreed when such Defect is notified or every 2 Support Hours until Resolution or identified Resolution is completed.] | Within 4 Support Hours. |
| P2 | Severe Loss of service with limited impact for which no satisfactory workaround is available, such that Plymouth Marjon University can continue but with some loss of business/service efficiency. | The Supplier’s target shall be to acknowledge the Defect within 1 Support Hour. *[Status updates after initial Response Time: At such intervals as are agreed when such Defect is notified or every 4 Support Hours until Resolution or identified Resolution is completed.] | Within 8 Support Hours. |
| P3 | Major Loss of service with limited impact, such that Plymouth Marjon University can continue with no loss of business/service efficiency. | The Supplier’s target shall be to acknowledge the Defect within 1 Support Hour. | Resolve such Defect within 5 Working Days. |
| P4 | Minor Defects that have a small or negligible impact on the system. Easy to recover or workaround. | The Supplier’s target shall be to acknowledge the Defect within 1 Working Day. | Resolve such Defect within 20 Working Days. |

For the purposes of the table above:

“Response Time” refers to the elapsed time from the time the initial Service Request is raised during Support Hours to the time the Supplier provides an initial response and, where specified in the table above, time intervals for subsequent status updates regarding Resolution of the Service Request.

“Resolution Time” refers to the elapsed time from the time the Service Request is raised during Support Hours to the time the Service Request is Resolved during Support Hours, for the avoidance of doubt, excluding any actual time spent resolving an issue outside of Support Hours.

“Resolved” refers to a provision of a Temporary Fix or Workaround or Permanent Fix.

“Temporary Fix or Workaround” means the communication to the relevant Customer Support Contacts of a suitable alternative means of achieving the business function using either other system functions or established manual procedures (i.e. a workaround), or some other interim solution to the Defect. The Temporary Fix or Workaround will be marked as completed by the Service Desk when a Temporary Fix or Workaround has been provided to Plymouth Marjon University. Elapsed time for testing and verification by Plymouth Marjon University is excluded from the measurement of the elapsed time to provide the Temporary Fix or Workaround.

“Permanent Fix” means the permanent provision to Plymouth Marjon University of access to amended Software or Hosted Services that permanently corrects or otherwise addresses the reported Service Request. The Permanent Fix will be marked as completed by the Service Desk when a Permanent Fix has been provided to Plymouth Marjon University. Elapsed time for testing and verification by Plymouth Marjon University is excluded from the measurement of the Supplier’s elapsed time to provide the Permanent Fix.

Plymouth Marjon University acknowledges that the Supplier may satisfy the above Resolution Times by providing a Temporary Fix or Workaround for a Service Request as long as the Temporary Fix or Workaround allows for normal services to be provided. Where a Temporary Fix or Workaround is provided the Supplier will continue to investigate the provision of a Permanent Fix and shall:

provide such fix within 30 Working Days (or such shorter period as the Parties may agree) in relation to P1 and P2 Defects  Resolved through the provision of a Temporary Fix or Workaround;

provide such fix within a reasonable agreed timescale in relation to P3 and P4 Defects  Resolved through the provision of a Temporary Fix or Workaround agree (including in respect of any reasonable estimates given by the Service Desk to the Customer Support Contacts),

and in the event that the Supplier fails to provide a Permanent Fix within the required timescale the Service Request shall be escalated in accordance with paragraph 7 of this Schedule.

Where a Defect is not persisting at the time the Service Request is raised or easily reproducible by the Supplier, unless Plymouth Marjon University can provide reasonable evidence of the Defect, the ‘Resolution Times’ in the table above for the applicable Service Request shall be extended by a reasonable period of time, agreed with the Customer Support Contacts, to allow the Supplier to investigate and analyse the Defect. The Supplier shall use all reasonable endeavours to reproduce the Defect in accordance with Good Industry Practice, and with the full assistance of Plymouth Marjon University.

- Software support standards and exclusions

Plymouth Marjon University shall:

where reasonably requested by the Supplier, provide the Supplier with a documented example of a Defect;

co-operate fully with the Supplier in diagnosing any Defect;

not request, permit or authorise anyone other than the Supplier or the Supplier Personnel to provide any support or maintenance services in respect of the Supplier Software other than as set out in this Schedule or permitted in Law.

All materials relating to the Maintenance and Support Services will be delivered or sent to Plymouth Marjon University in printed or electronic form in accordance with the Supplier's standard formats including (at the Supplier’s option) over the internet.

The Supplier shall not be obliged to provide:

support for Defects caused by using the Software otherwise than in accordance with the relevant Documentation;

support or maintenance of software, accessories, attachments, computer hardware, systems or other devices not supplied by the Supplier;

diagnosis or rectification of problems not attributable to a Defect in the Software; or

support for Service Requests or Defects caused directly or indirectly by operator error or omission.

- Third Party Software maintenance Services

The Supplier shall procure the provision of any Third Party Software maintenance services where so indicated in this agreement, on the terms and conditions contained or referred to in this agreement. Unless otherwise stated in this agreement or agreed, the Supplier shall be responsible for first and second line support in relation to Third Party Software.

- Escalation

If no progress has been made on a P1 or P2 Service Request within the relevant Resolution Time or where a Permanent Fix is not provided for any Temporary Fix or Workaround within the required time (or a reasonable time) for a Permanent Fix, the Service Request shall be escalated to the [‘Company Service Manager’] of the Supplier (as detailed in Schedule 2 (Supplier Personnel) or otherwise notified to Plymouth Marjon University). If the P1 or P2 Service Request is not Resolved or the provision of a Permanent Fix agreed within a timescale acceptable to Plymouth Marjon University, then:

in the case of a P1 or P2 Service Request, after each successive increment of the relevant Resolution Time (for example, four hours for a P1 Defect and 8 Support Hours for a P2 Defect etc), the incident shall be escalated to the [‘IT Director’] of the Supplier (as detailed in Schedule 2 (Supplier Personnel) or otherwise notified to Plymouth Marjon University), followed by the Supplier’s [CEO] (at which point the incident shall be deemed to amount to a ‘material breach’ of this agreement).

in the case of a failure to provide a Permanent Fix, the incident shall be escalated to the [‘IT Director’] of the Supplier (as detailed above) and then to the Supplier’s [CEO] (at which point the incident shall be deemed to amount to a ‘material breach’ of this agreement), and at each tier in the escalation process the relevant persons shall have 5 Working Days (or other timescale acceptable to Plymouth Marjon University) to agree the provision of a Permanent Fix before escalation to the next person in the tier.

- Monitoring

The Supplier shall provide monitoring of its Software and Hosting Services (as described in paragraph 8 of Schedule 4) 24 hours a day seven days a week. The Supplier shall directly notify Plymouth Marjon University of Maintenance Events (as defined in paragraph 3.1 of Schedule 6) that may affect the availability of the Software and Hosting Services.

- Changes affecting integration interfaces

Before the Supplier or Plymouth Marjon University make any material changes to any integration interfaces between the Software and Plymouth Marjon University Systems, the Supplier or Plymouth Marjon University shall provide a reasonable period of notice to the other in order to ensure the continued operation of any integration interfaces affected by such changes. Wherever possible, the Supplier shall provide Plymouth Marjon University, or Plymouth Marjon University shall provide the Supplier, with at least 60 days' advance notice of such changes. Such notice shall include at least the new interface specifications and a technical contact to answer questions on these changes. The Supplier or Plymouth Marjon University (as applicable) shall also provide up to 15 days of integration testing availability to ensure smooth transition from the previous interfaces to the new interfaces and Plymouth Marjon University shall pay for all such services relating to integration testing carried out by the Supplier at the Supplier's then current daily fee rates.

- Changes to the Maintenance and Support Services

Plymouth Marjon University acknowledges that the provisions of this Schedule, and in particular, paragraphs 4 to 6, include obligations based on the Supplier’s standard service obligations in relation to Maintenance and Support Services. Where the Supplier updates such service standards during the Term of this agreement, it shall provide Plymouth Marjon University with not less than 90 days' written notice (which may be in the form of a Change Control Note) and the Parties shall co-operate in good faith to agree the required Changes to this Schedule necessary to align it with the Supplier’s amended standards, provided that such Change does not materially reduce the level of Maintenance and Support Services or expose Plymouth Marjon University to any increased costs or risks.

Service Level Agreement

1.	INTRODUCTION

1.1	The following definitions are used in this Service Level Agreement (SLA)

Customer Support Contact: means a member of Plymouth Marjon University ‘Media Team’ or any equivalent Marjon personnel taking over the role of such team;

Defect Priority: the level of priority assigned to a Defect, as defined in paragraph 10.6 of this SLA, and references to “P1”, and “P2” etc shall be construed accordingly;

Response Time: as defined in paragraph 10.7 of this SLA;

Resolved: as defined in paragraph 10.7 of this SLA, and “Resolve” and “Resolution” shall be construed accordingly;

Resolution Time: as defined in paragraph 10.7 of SLA;

Service Desk: means the facility made available by the Supplier for the submission to it of Service Requests;

Service Request: means any request by a member of Plymouth Marjon University ‘Media Team’ for assistance in operating the Software or the notification of a Defect;

Support Hours: means the hours between 07.30 and 17.00 hours on a Working Day and a reference to a number of Support Hours means that number of hours falling within the range, whether measured across one or more Working Days;

Technical Assistance Call: means a call of not more than 15 minutes duration by a member of Plymouth Marjon University ‘Media Team’ to the Service Desk during which Service Desk personnel provide technical advice or assistance by telephone.

2.	MAINTENANCE

2.1	The Supplier shall maintain and update the Software and any associated Hosting Services. Maintenance includes all regularly scheduled Updates, and any Upgrades to improve the features or functionality described in Plymouth Marjon University, Requirements and/or Specifications. Additional features or functionality, or new modules may be procured by Plymouth Marjon University in accordance with written Change Control Procedures.

2.2	Should Plymouth Marjon University determine that there is a Defect, Plymouth Marjon University may at any time issue Service Requests in accordance with paragraph10 of this SLA, and the Supplier shall use all reasonable commercial endeavours promptly to correct any Defects. During maintenance periods, the Supplier may, at its discretion, upgrade versions, install error corrections and apply patches to any associated hosted systems. The Supplier shall use all reasonable commercial endeavours to avoid unscheduled downtime for Software maintenance.

2.3	The Supplier shall maintain technical support on the two most current releases of the Software and shall keep all Documentation up to date in respect of each release, Update or Upgrade of the Software (as appropriate).

2.4	Where requested by Plymouth Marjon University, the Supplier shall provide to Plymouth Marjon University, or prepare, in consultation with Plymouth Marjon University, a protocol which the Parties shall agree in relation to the approach to carrying out Updates and Upgrades, including communications and change control procedures in respect of the implementation of Updates and Upgrades.

3.	MAINTENANCE EVENTS

3.1	Maintenance of any associated hosting equipment, facility, Software or other aspects of any associated Hosting Services that may require interruption of the Software or any associated Hosting Services (“Maintenance Events”) shall, unless otherwise agreed in writing in advance with Plymouth Marjon University  (acting at its sole discretion), not be performed during the core hours of 07.00 to 18.00 on any Working Day (“Core Hours”).

3.2	The Supplier and Plymouth Marjon University will work in good faith to agree an “Annual Maintenance Plan” for scheduled maintenance outside of Core Hours within 30 days of the Go Live Date. The Supplier shall update and publish, in consultation with Plymouth Marjon University, the Annual Maintenance Plan no later than 90 days after the Go Live Date and thereafter 90 days prior to commencement of each Contract Year (each an Annual Maintenance Plan).

3.3	The Supplier shall notify Plymouth Marjon University of any scheduled maintenance in addition to that set out in any Annual Maintenance Plan as soon as practicable, an in any event at least 5 Working Days before the proposed date.

3.4	The Supplier may interrupt the Software and any associated Hosting Services to perform emergency maintenance outside of Core Hours, but shall provide Plymouth Marjon University with as much notice as is reasonably possible.

3.5	Any Maintenance Events that occur during Core Hours, and which were not requested, agreed or caused by Plymouth Marjon University, shall be considered downtime for the purpose of service availability measurement. The Supplier shall at all times use all reasonable endeavours to keep any service interruptions to a minimum.

3.6	The Supplier may determine, at its sole discretion, that providing appropriate service levels requires additional equipment and/or bandwidth, and may install that equipment and/or bandwidth without approval from Plymouth Marjon University, provided that it does not diminish in any way the functionality, connectivity, integration or compatibility of the Services or incur additional costs that have not been agreed in writing by Plymouth Marjon University.

SOFTWARE SUPPORT STANDARDS AND EXCLUSIONS

4.1	Plymouth Marjon University shall:

(a)	where reasonably requested by the Supplier, provide the Supplier with a documented example of a Defect;

(b)	co-operate fully with the Supplier in diagnosing any Defect;

(c)	not request, permit or authorise anyone other than the Supplier or the Supplier Personnel to provide any support or maintenance services in respect of the Supplier Software other than as set out in SLA or permitted in Law.

4.2	All materials relating to the Maintenance and Support Services will be delivered or sent to Plymouth Marjon University in printed or electronic form in accordance with the Supplier's standard formats including (at the Supplier’s option) over the internet.

4.3	The Supplier shall not be obliged to provide:

(a)	support for Defects caused by using the Software otherwise than in accordance with the relevant Documentation;

(b)	support or maintenance of software, accessories, attachments, computer hardware, systems or other devices not supplied by the Supplier;

(c)	diagnosis or rectification of problems not attributable to a Defect in the Software; or

(d)	support for Service Requests or Defects caused directly or indirectly by operator error or omission.

5.	THIRD PARTY SOFTWARE MAINTENANCE SERVICES

The Supplier shall procure the provision of any Third-Party Software maintenance services where required, the Supplier shall be responsible for first and second line support in relation to Third Party Software.

6.	ESCALATION

If no progress has been made on a P1 or P2 Service Request within the relevant Resolution Time or where a Permanent Fix is not provided for any Temporary Fix or Workaround within the required time (or a reasonable time) for a Permanent Fix, the Service Request shall be escalated. If the P1 or P2 Service Request is not Resolved or the provision of a Permanent Fix agreed within a timescale acceptable to Plymouth Marjon University, then:

(a)	in the case of a P1 or P2 Service Request, after each successive increment of the relevant Resolution Time (for example, four hours for a P1 Defect and 8 Support Hours for a P2 Defect etc), the incident shall be escalated to the ‘Director/CEO’ of the Supplier, (at which point the incident shall be deemed to amount to a ‘material breach’ of this agreement).

(b)	in the case of a failure to provide a Permanent Fix, the incident shall be escalated to the ‘Director/CEO’ of the Supplier (at which point the incident shall be deemed to amount to a ‘material breach’ of this agreement), and at each tier in the escalation process the relevant persons shall have 5 Working Days (or other timescale acceptable to Plymouth Marjon University) to agree the provision of a Permanent Fix.

7.	MONITORING

The Supplier shall provide monitoring of its Software and any associated Hosting Services 24 hours a day seven days a week. The Supplier shall directly notify Plymouth Marjon University of Maintenance Events that may affect the availability of the Software and any associated Hosting Services.

8.	CHANGES AFFECTING INTEGRATION INTERFACES

Before the Supplier or Plymouth Marjon University make any material changes to any integration interfaces between the Software and Plymouth Marjon University Systems, the Supplier or Plymouth Marjon University shall provide a reasonable period of notice to the other in order to ensure the continued operation of any integration interfaces affected by such changes. Wherever possible, the Supplier shall provide Plymouth Marjon University, or Plymouth Marjon University shall provide the Supplier, with at least 60 days' advance notice of such changes. Such notice shall include at least the new interface specifications and a technical contact to answer questions on these changes. The Supplier or Plymouth Marjon University (as applicable) shall also provide up to 15 days of integration testing availability to ensure smooth transition from the previous interfaces to the new interfaces and Plymouth Marjon University shall pay for all such services relating to integration testing carried out by the Supplier (upon receipt of a written cost proposal to Plymouth Marjon University).

9.	CHANGES TO THE MAINTENANCE AND SUPPORT SERVICES

Plymouth Marjon University, acknowledges that the provisions of this SLA, and in particular, paragraphs 10 to 12, include obligations based on the Supplier’s standard service obligations in relation to Maintenance and Support Services. Where the Supplier updates such service standards during the Term of this agreement, it shall provide Plymouth Marjon University  with not less than 90 days' written notice (which may be in the form of a Change Control Note) and the Parties shall co-operate in good faith to agree the required Changes to SLA necessary to align it with the Supplier’s amended standards, provided that such Change does not materially reduce the level of Maintenance and Support Services or expose Plymouth Marjon University to any increased costs or risks.

10.	SERVICE REQUESTS

10.1	A Service Request may be made to the Supplier by telephone or e-mail to the Service Desk during Support Hours, or logged via the Supplier’s 'out of hours' fault reporting mechanism (e.g. email, voice recording, serviced cloud) at any time. A Service Request will be deemed to be received by the Supplier at the time of the call, e-mail, or service cloud input if made or sent during Support Hours, or at 7:30am on the next Working Day if made or sent outside Support Hours. The Supplier’s Defect management system must have a tracking function (including measurement of the elapsed time from the point the Service Request was raised etc) for issues raised with the Service Desk.

10.2	Service Request, will predominately be made by a member of Plymouth Marjon University ‘Media Team’, but may also be made by any other member of Plymouth Marjon University personnel.

10.3	Where a Service Request concerns a Defect or suspected Defect, the provisions of SLA and the Service Level Agreement shall apply.

10.4	Where a Service Request does not concern a Defect or suspected Defect, the Supplier shall be entitled to treat it as a Technical Assistance Call. Plymouth Marjon University, shall be entitled to make Technical Assistance Calls which the Supplier shall undertake for Plymouth Marjon University at no additional cost during the Term of the agreement, subject always to Plymouth Marjon University reasonable use of the service.

10.5	Plymouth Marjon University shall provide front-line support team members who may make Technical Assistance Calls, contact the Support Desk or otherwise log Service Requests in respect of problems reported by Plymouth Marjon University ‘Media Team’ who cannot resolve issues themselves after they have performed a reasonable level of diagnosis.

10.6	Plymouth Marjon University ‘Media Team’, or any other member of Plymouth Marjon University personnel and the Service Desk shall jointly determine the classification of any Defect, using one of following Defect Priority levels:

Defect Priority and Associated Response and Resolution times

*Please update/include your response time or indicate that you accept our proposed timescales

| Defect Priority | Description | Response Time | Resolution Time |
| --- | --- | --- | --- |
| P1 | Critical Significant loss of service for which no satisfactory workaround is available, such that Plymouth Marjon University is unable to complete its business/service function. | The Supplier’s target shall be to acknowledge the Defect within 1 Support Hour. *[Status updates after initial Response Time: At such intervals as are agreed when such Defect is notified or every 2 Support Hours until Resolution or identified Resolution is completed.] | Within 4 Support Hours. |
| P2 | Severe Loss of service with limited impact for which no satisfactory workaround is available, such that Plymouth Marjon University can continue but with some loss of business/service efficiency. | The Supplier’s target shall be to acknowledge the Defect within 1 Support Hour. *[Status updates after initial Response Time: At such intervals as are agreed when such Defect is notified or every 4 Support Hours until Resolution or identified Resolution is completed.] | Within 8 Support Hours. |
| P3 | Major Loss of service with limited impact, such that Plymouth Marjon University can continue with no loss of business/service efficiency. | The Supplier’s target shall be to acknowledge the Defect within 1 Support Hour. | Resolve such Defect within 5 Working Days. |
| P4 | Minor Defects that have a small or negligible impact on the system. Easy to recover or workaround. | The Supplier’s target shall be to acknowledge the Defect within 1 Working Day. | Resolve such Defect within 20 Working Days. |

10.7	For the purposes of the table above:

(a)	“Response Time” refers to the elapsed time from the time the initial Service Request is raised during Support Hours to the time the Supplier provides an initial response and, where specified in the table above, time intervals for subsequent status updates regarding Resolution of the Service Request.

(b)	“Resolution Time” refers to the elapsed time from the time the Service Request is raised during Support Hours to the time the Service Request is Resolved during Support Hours, for the avoidance of doubt, excluding any actual time spent resolving an issue outside of Support Hours.

(c)	“Resolved” refers to a provision of a Temporary Fix or Workaround or Permanent Fix.

(d)	“Temporary Fix or Workaround” means the communication to the relevant member of Plymouth Marjon University ‘Media Team’ or other member of Plymouth Marjon University personnel of a suitable alternative means of achieving the business/service function using either other system functions or established manual procedures (i.e. a workaround), or some other interim solution to the Defect. The Temporary Fix or Workaround will be marked as completed by the Service Desk when a Temporary Fix or Workaround has been provided to Plymouth Marjon University. Elapsed time for testing and verification by Plymouth Marjon University is excluded from the measurement of the elapsed time to provide the Temporary Fix or Workaround.

(e)	“Permanent Fix” means the permanent provision to Plymouth Marjon University of access to amended Software or any associated Hosted Services that permanently corrects or otherwise addresses the reported Service Request. The Permanent Fix will be marked as completed by the Service Desk when a Permanent Fix has been provided to Plymouth Marjon University. Elapsed time for testing and verification by Plymouth Marjon University is excluded from the measurement of the Supplier’s elapsed time to provide the Permanent Fix.

10.8	Plymouth Marjon University acknowledges that the Supplier may satisfy

the above Resolution Times by providing a Temporary Fix or Workaround for a

Service Request as long as the Temporary Fix or Workaround allows for normal

services to be provided. Where a Temporary Fix or Workaround is provided the

Supplier will continue to investigate the provision of a Permanent Fix and shall:

(a)	provide such fix within 30 Working Days (or such shorter period as the Parties may agree) in relation to P1 and P2 Defects Resolved through the provision of a Temporary Fix or Workaround;

(b)	provide such fix within a reasonable agreed timescale in relation to P3 and P4 Defects Resolved through the provision of a Temporary Fix or Workaround agree (including in respect of any reasonable estimates given by the Service Desk to the Customer Support Contacts),

and in the event that the Supplier fails to provide a Permanent Fix within the required timescale the Service Request shall be escalated in accordance with paragraph 6 of this SLA.

10.9	Where a Defect is not persisting at the time the Service Request is raised or easily reproducible by the Supplier, unless Plymouth Marjon University can provide reasonable evidence of the Defect, the ‘Resolution Times’ in the table above for the applicable Service Request shall be extended by a reasonable period of time, agreed with a member of Plymouth Marjon University ‘Media Team’ or other member of Plymouth Marjon University personnel, to allow the Supplier to investigate and analyse the Defect. The Supplier shall use all reasonable endeavours to reproduce the Defect in accordance with Good Industry Practice, and with the full assistance of Plymouth Marjon University.

11.	SERVICE AVAILABILITY

11.1	The Supplier shall provide at least a 99.9% uptime service availability level (Uptime Service Level). This availability refers to an access point on the equipment, software and any associated hosting equipment set out in the Specifications applicable to the ‘live’ environment forming part of the software or associated Hosted Services. Availability does not include:

(a)	‘Maintenance Events’ that occur outside of ‘Core Hours’ (in each case as defined in paragraph 3.1) or which occur during Core Hours but have been agreed in writing in advance by Plymouth Marjon University in accordance with paragraph 3.1;

(b)	Plymouth Marjon University -caused outages; or

(c)	disruptions or outages or disruptions due to Force Majeure Events.

11.2	All measurements are performed at one-minute intervals and measure the availability of an availability test page within the Software within ten seconds. Availability measurement begins on the Go Live Date. Availability measurement shall be carried out by the Supplier using a robust and appropriate diagnostic tool agreed by the Parties and is based on the Service Period average percentage availability, calculated at the end of each Service Period as the total actual uptime minutes divided by total possible uptime minutes in the Service Period. In addition to the reporting requirements stated in this agreement, the Supplier shall keep and shall send to Plymouth Marjon University, on request, full records of its availability measurement activities under this agreement where (i) "actual uptime minutes" is the number of minutes during which the Software and/or Hosting Services are available and free from Priority 1 and Priority 2 Defects and (ii) any minute during which the Software and/or Hosting Services did not so comply is not considered to be an actual uptime minute.

12.	REPORTING

12.1	The Supplier shall measure its performance against the Service Levels and shall prepare and submit a Quarterly report to Plymouth Marjon University Representative in an agreed format including:

(a)	details of any support requests and incidents reported, including tracking information, a description of the Defect or issue, where applicable the agreed priority classification and the required and actual ‘Response Times’ and ‘Resolution Times’;

(b)	details of the Supplier’s performance against the Uptime Service Level for each Service Period during the Quarter;

(c)	details of any incidents escalated in accordance with paragraph 7; and

(d)	any other key information reasonably requested by Plymouth Marjon University.

Change Control Procedure

- General principles

Until such time as a Change is made in accordance with this Change Control Procedure, Plymouth Marjon University and the Supplier shall, unless otherwise agreed in writing, continue to perform this agreement in compliance with its terms before such Change.

Any discussions which may take place between Plymouth Marjon University and the Supplier in connection with a request or recommendation before the authorisation of a resultant Change shall be without prejudice to the rights of either Party.

Any work undertaken by the Supplier and Supplier Personnel which has not been authorised in advance by a Change, and which has not been otherwise agreed in accordance with the provisions of this Schedule shall be undertaken entirely at the expense and liability of the Supplier.

- Procedure

Discussion between Plymouth Marjon University and the Supplier concerning a Change shall result in any one of the following:

no further action being taken; or

a request to Change this agreement by Plymouth Marjon University;

a recommendation to Change this agreement by the Supplier; or

a request to Change this agreement due to a Specific Change in Law to which clause 15.2 applies.

Where a written request for an amendment is received from Plymouth Marjon University, and the Supplier shall, unless otherwise agreed, either:

give notice to Plymouth Marjon University within 5 Working Days of receipt of such request of its rejection of the request on the basis of one of the following grounds:

such Change would require the Services to be performed in a way that would lead to an infringement of Law or the rights of any third party; and/or

the proposed Change is technically impossible to implement and/or outside the scope of the Services tendered by the Supplier in connection with this agreement and/or the Supplier does not have the technical capacity and flexibility required to implement the proposed Change, provided that the Supplier is able to demonstrate such grounds to Plymouth Marjon University’s reasonable satisfaction; or

submit two copies of a Change Control Note signed by the Supplier to Plymouth Marjon University within three weeks (or such other period as the Parties agree, both Parties acting reasonably) of the date of the request.

A recommendation (or a request under paragraph 2.1(d)) to amend this agreement by the Supplier shall be submitted directly to Plymouth Marjon University in the form of two copies of a Change Control Note signed by the Supplier at the time of such recommendation. Plymouth Marjon University shall give its response to the Change Control Note within three weeks (or such other period as the Parties agree, both Parties acting reasonably).

For each Change Control Note submitted by the Supplier Plymouth Marjon University shall, within the period of the validity of the Change Control Note:

allocate a sequential number to the Change Control Note; and

evaluate the Change Control Note and, as appropriate:

request further information;

accept the Change Control Note by arranging for two copies of the Change Control Note to be signed by or on behalf of Plymouth Marjon University and return one of the copies to the Supplier; or

subject to paragraph 2.5, notify the Supplier of the rejection of the Change Control Note.

Without prejudice to Plymouth Marjon University’s general right to reject any Change Control Note that is proposed by the Supplier, Plymouth Marjon University shall only be entitled to reject a Change that is reasonably requested by the Supplier in accordance with clause 15.2 (Legislative Change) of this agreement where (in Plymouth Marjon University’s sole discretion):

such Change would result in a material increase in Plymouth Marjon University’s costs (including the Charges and/or any other consequential increases in the whole life costs of the Services for Plymouth Marjon University, whether due to the need to change Plymouth Marjon University’s business, expenditure, working practices, resources, systems, processes or any other factors); and/or

a material degradation in the nature of the Services, including but not limited to the quality, functionality or responsiveness of the Software and/or the Services,

Where Plymouth Marjon University rejects a Change Control Note in accordance with paragraph 2.5 it shall provide the reasons for its rejection in writing and the Parties shall, acting in good faith, discuss whether any alternative Change would be feasible and commercially acceptable. Where the Parties are unable to agree an alternative Change within a reasonable timescale (as may be agreed by the Parties), either Party shall be entitled to give not less than 60 Working Days’ notice (or such other period of notice as the Parties may agree) to terminate this agreement on, or where agreed with the other Party before, the date the relevant Specific Change in Law comes into force. In such circumstances the Charges shall be re-calculated on a pro rata basis up to the termination date, the Supplier shall reimburse Plymouth Marjon University in respect of any overpayment of Charges (taking into account any Service Credits due) and each Party shall bear its own costs of such early termination.

A Change Control Note signed by the Representatives of the Parties or a Party’s other authorised signatory shall constitute an amendment to this agreement.

Annex

| CCN NO.: | TITLE: |  | DATE RAISED: |
| --- | --- | --- | --- |
| CONTRACT: [REF] – [INSERT CONTRACT TITLE] |  |  | REQUIRED BY DATE: |
| REASON FOR CHANGE: |  |  |  |
| DETAILED DESCRIPTION OF CONTRACT CHANGE INCLUDING IMPACT ON EXISTING SERVICES: |  |  |  |
| DETAILS OF KEY TIMESCALES / IMPLEMENTATION PLAN: |  |  |  |
| WORDING OF RELATED CHANGES TO THE AGREEMENT AND/OR RELATED DOCUMENTS: |  |  |  |
| PROPOSED ADJUSTMENT TO THE CHARGES RESULTING FROM THE CHANGE: |  |  |  |
| DETAILS OF PROPOSED ONE-OFF ADDITIONAL CHARGES: |  |  |  |
| SIGNED ON BEHALF OF PLYMOUTH MARJON UNIVERSITY |  | SIGNED ON BEHALF OF [INSERT SUPPLIER] |  |
| Signature:_____________________ |  | Signature:_____________________ |  |
| Name:________________________ |  | Name:________________________ |  |
| Position:______________________ |  | Position:______________________ |  |
| Date:________________________ |  | Date:_________________________ |  |

Dispute Resolution Procedure

- Dispute Notices

If a Dispute arises then:

Plymouth Marjon University’s Representative or other representative and the Supplier’s Representative or other representative and shall attempt in good faith to resolve the Dispute; and

if such attempts are not successful within a reasonable time either Party may give to the other a Dispute Notice.

A Dispute Notice shall set out:

the material particulars of the Dispute;

the reasons why the Party serving the Dispute Notice believes that the Dispute has arisen; and

if the Party serving the Dispute Notice believes that the Dispute should be dealt with under the Expedited Dispute Timetable as set out in paragraph 1.6 of this Schedule, the reason why; and

whether, in accordance with the requirements of paragraph 8.2 and 8.3, the Party issuing the Dispute Notice has determined (in the case of Plymouth Marjon University) or considers (in the case of the Supplier) that the Dispute involves the Parties and one or more ‘Related Third Parties’ (as defined in paragraph 8.2) and is therefore a “Multi-Party Dispute”, in which case Clause 8 shall apply.

If a Dispute Notice specifies that the Dispute has been determined or is considered to be a Multi-Party Dispute pursuant to paragraph 8, then:

if it is served by Plymouth Marjon University it shall be treated as a ‘Multi-Party Procedure Initiation Notice’ (as defined in paragraph 8.2); and

if it is served by the Supplier it shall be treated as a ‘Supplier Request’ (as defined in paragraph 8.3),

and in each case the provisions of paragraph 8 shall apply.

Subject to paragraphs 1.5 and 2.2 1.5 and 2.2 of this Schedule and provided Plymouth Marjon University has not served a ‘Multi-Party Procedure Initiation Notice’ (as defined in paragraph 8.2) in respect of the relevant Dispute, the Parties shall seek to resolve Disputes:

first by commercial negotiation (as prescribed in paragraph 33 of this Schedule);

then, if either Party serves a ‘Mediation Notice’ under paragraph 3.2, by mediation (as prescribed in paragraph 4 of this Schedule); and

lastly by recourse to arbitration (as prescribed in paragraph 66 of this Schedule) or litigation (in accordance with clause 42.142.1 of this agreement (Governing Law and Jurisdiction)).

Specific issues shall be referred to Expert Determination (as prescribed in paragraph 5 of this Schedule) where specified under the provisions of this agreement and may also be referred to Expert Determination where otherwise appropriate as specified in paragraph 5 of this Schedule.

Unless agreed otherwise in writing, the Parties shall continue to comply with their respective obligations under this agreement regardless of the nature of the Dispute and notwithstanding the referral of the Dispute to the Dispute Resolution Procedure or proceedings under paragraph 77 (Urgent Relief).

- Expedited Dispute Timetable

In exceptional circumstances where the use of the times in this Schedule would be unreasonable, including (by way of example) where one Party would be materially disadvantaged by a delay in resolving the Dispute, the Parties may agree to use the Expedited Dispute Timetable. If the Parties are unable to reach agreement on whether to use of the Expedited Dispute Timetable within five (5) Working Days of the issue of the Dispute Notice, the use of the Expedited Dispute Timetable shall be at the sole discretion of Plymouth Marjon University.

If the use of the Expedited Dispute Timetable is determined in accordance with paragraph 1.5 or is otherwise specified under the provisions of this agreement, then the following periods of time shall apply in lieu of the time periods specified in the applicable paragraphs:

in paragraph 3.2(c), ten (10) Working Days;

in paragraph 4.2, ten (10) Working Days;

in paragraph 5.2, five (5) Working Days; and

in paragraph 6.2, ten (10) Working Days.

If at any point it becomes clear that an applicable deadline cannot be met or has passed, the Parties may (but shall be under no obligation to) agree in writing to extend the deadline. Any agreed extension shall have the effect of delaying the start of the subsequent stages by the period agreed in the extension.

- Commercial Negotiations

Following the service of a Dispute Notice, and provided Plymouth Marjon University has not served a ‘Multi-Party Procedure Initiation Notice’ (as defined in paragraph 8.2) in respect of the relevant Dispute, Plymouth Marjon University and the Supplier shall use reasonable endeavours to resolve the Dispute as soon as possible, by discussion between Plymouth Marjon University’s relevant Service Director and the Supplier’s Senior Legal Officer (until and unless otherwise advised).

If:

either Party is of the reasonable opinion that the resolution of a Dispute by commercial negotiation, or the continuance of commercial negotiations, will not result in an appropriate solution;

the Parties have already held discussions of a nature and intent (or otherwise were conducted in the spirit) that would equate to the conduct of commercial negotiations in accordance with this paragraph 3; or

the Parties have not settled the Dispute in accordance with paragraph 3.1 of this Schedule within thirty (30) Working Days of service of the Dispute Notice,

either Party may serve a written notice to proceed to mediation (a “Mediation Notice”) in accordance with paragraph 4 of this Schedule.

- Mediation

If a Mediation Notice is served, the Parties shall attempt to resolve the dispute in accordance with the ‘Model Mediation Agreement’ of the Centre for Effective Dispute Resolution of International Dispute Resolution (CEDR) which shall be deemed to be incorporated by reference into this agreement.

If the Parties are unable to agree on the joint appointment of an independent third party “Mediator” within thirty (30) Working Days from service of the Mediation Notice then either Party may apply to CEDR to nominate the Mediator.

If the Parties are unable to reach a settlement in the negotiations at the mediation, and only if the Parties so request and the Mediator agrees, the Mediator shall produce for the Parties a non-binding recommendation on terms of settlement. This shall not attempt to anticipate what a court might order but shall set out what the Mediator suggests are appropriate settlement terms in all of the circumstances.

Any settlement reached in the mediation shall not be legally binding until it has been reduced to writing and signed by, or on behalf of, the Parties (in accordance with the Change Control Procedure where appropriate). The Mediator shall assist the Parties in recording the outcome of the mediation.

- Expert Determination

If a Dispute relates to any aspect of the technology underlying the provision of the Services or otherwise relates to an ICT technical issue and the Dispute has not been resolved by discussion or mediation, then either Party may request (which request will not be unreasonably withheld or delayed) by written notice to the other that the Dispute is referred to an Expert (appointed by the Parties in accordance with paragraph 5.2 of this Schedule) for determination.

The “Expert” shall be appointed by agreement in writing between the Parties, but in the event of a failure to agree within ten (10) Working Days, or if the person appointed is unable or unwilling to act, the Expert shall be appointed on the instructions of the President of the British Computer Society (or any other association that has replaced the British Computer Society).

The Expert shall act on the following basis:

he/she shall act as an expert and not as an arbitrator and shall act fairly and impartially;

the Expert's determination shall (in the absence of a material failure to follow the agreed procedures) be final and binding on the Parties;

the Expert shall decide the procedure to be followed in the determination and shall be requested to make his/her determination within thirty (30) Working Days of his appointment or as soon as reasonably practicable thereafter and the Parties shall assist and provide the documentation that the Expert requires for the purpose of the determination;

any amount payable by one Party to another as a result of the Expert's determination shall be due and payable within twenty (20) Working Days of the Expert's determination being notified to the Parties;

the process shall be conducted in private and shall be confidential; and

the Expert shall determine how and by whom the costs of the determination, including his/her fees and expenses, are to be paid.

- Arbitration

Subject to compliance with its obligations under paragraph 4.1 and to the provisions of paragraph 5, Plymouth Marjon University may at any time before court proceedings are commenced refer the Dispute to arbitration in accordance with the provisions of paragraph 6.4 of this Schedule.

Before the Supplier commences court proceedings or arbitration, it shall serve written notice on Plymouth Marjon University of its intentions and Plymouth Marjon University shall have fifteen (15) Working Days following receipt of such notice to serve a reply (a “Counter Notice”) on the Supplier requiring the Dispute to be referred to and resolved by arbitration in accordance with paragraph 6.4 of this Schedule or be subject to the jurisdiction of the courts in accordance with clause 42.1 of this agreement (Governing Law and Jurisdiction). The Supplier shall not commence any court proceedings or arbitration until the expiry of such fifteen (15) Working Day period.

If:

the Counter Notice requires the Dispute to be referred to arbitration, the provisions of paragraph 6.4 of this Call Off Schedule shall apply;

the Counter Notice requires the Dispute to be subject to the exclusive jurisdiction of the courts in accordance with clause 42.1 of this agreement (Governing Law and Jurisdiction), the Dispute shall be so referred to the courts and the Supplier shall not commence arbitration proceedings;

Plymouth Marjon University does not serve a Counter Notice within the fifteen (15) Working Days period referred to in paragraph 6.2 of this Schedule, the Supplier may either commence arbitration proceedings in accordance with paragraph 6.4 of this Schedule or commence court proceedings in the courts in accordance with clause 42.1 of this agreement (Governing Law and Jurisdiction) which shall (in those circumstances) have exclusive jurisdiction.

In the event that any arbitration proceedings are commenced pursuant to paragraphs 6.1 to 6.3 of this Schedule, the Parties hereby confirm that:

all disputes, issues or claims arising out of or in connection with this agreement (including as to its existence, validity or performance) shall be referred to and finally resolved by arbitration under the Rules of the London Court of International Arbitration (LCIA) (subject to paragraphs (e) to (g) of this paragraph);

the arbitration shall be administered by the LCIA;

the LCIA procedural rules in force at the date that the Dispute was referred to arbitration shall be applied and are deemed to be incorporated by reference into this agreement and the decision of the arbitrator shall be binding on the Parties in the absence of any material failure to comply with such rules;

if the Parties fail to agree the appointment of the arbitrator within ten (10) days from the date on which arbitration proceedings are commenced or if the person appointed is unable or unwilling to act, the arbitrator shall be appointed by the LCIA;

the chair of the arbitral tribunal shall be British;

the arbitration proceedings shall (unless otherwise agreed) take place in London and in the English language; and

the seat of the arbitration shall (unless otherwise agreed) be London.

- Urgent Relief

Either Party may at any time take proceedings or seek remedies before any court or tribunal of competent jurisdiction:

for interim or interlocutory remedies in relation to this agreement or infringement by the other Party of that Party’s Intellectual Property Rights; and/or

where compliance with paragraph 1.1 of this Schedule and/or referring the Dispute to mediation may leave insufficient time for that Party to commence proceedings before the expiry of the limitation period.

- Multi-Party Disputes

All Multi-Party Disputes shall be resolved in accordance with the procedure set out in this paragraph 8 (the “Multi-Party Dispute Resolution Procedure”).

If at any time following the issue of a Dispute Notice, Plymouth Marjon University reasonably considers that the matters giving rise to the Dispute involve one or more of:

other third parties to another contract with Plymouth Marjon University or the Supplier which are relevant to this agreement; or

a Sub-Contract,

each a “Related Third Party”, then Plymouth Marjon University shall be entitled to determine that the Dispute is a Multi-Party Dispute and to serve a notice on the Supplier which sets out Plymouth Marjon University’s determination that the Dispute is a Multi-Party Dispute and specifies the Related Third Parties which are to be involved in the Multi-Party Dispute Resolution Procedure, such notice a “Multi-Party Procedure Initiation Notice”.

If following the issue of a Dispute Notice but before the Dispute has been referred to mediation under paragraph 4 or Expert Determination or arbitration in accordance with paragraph 6, the Supplier has reasonable grounds to believe that the matters giving rise to the Dispute have been contributed to by one or more Related Third Parties, the Supplier may serve a notice on Plymouth Marjon University (a “Supplier  Request”).

Plymouth Marjon University shall (acting reasonably) consider each Supplier Request and shall determine within 5 Working Days whether the Dispute is:

a Multi-Party Dispute, in which case Plymouth Marjon University shall serve a Multi-Party Procedure Initiation Notice on the Supplier; or

not a Multi-Party Dispute, in which case Plymouth Marjon University shall serve written notice of such determination upon the Supplier and the Dispute shall be treated in accordance with paragraphs 2 to 7.

If Plymouth Marjon University has determined, following a Supplier Request, that a Dispute is not a Multi-Party Dispute, the Supplier may not serve another Supplier Request with reference to the same Dispute.

Following service of a Multi-Party Procedure Initiation Notice a Multi-Party Dispute shall be dealt with by a board (in relation to such Multi-Party Dispute, the “Multi-Party Dispute Resolution Board”) comprising representatives from the following parties to the Multi-Party Dispute, each of whom shall be of a suitable level of seniority to finalise any agreement with the other parties to settle the Multi-Party Dispute:

Plymouth Marjon University;

the Supplier;

each Related Third Party involved in the Multi-Party Dispute; and

any other representatives of any of the Parties and/or any Related Third Parties whom Plymouth Marjon University considers necessary,

(together “Multi-Party Dispute Representatives”).

The Parties agree that the Multi-Party Dispute Resolution Board shall seek to resolve the relevant Multi-Party Dispute in accordance with the following principles and procedures:

the Parties shall procure that their Multi-Party Dispute Representatives attend, and shall endeavour to procure that the Multi-Party Dispute Representatives of each Related Third Party attend, all meetings of the Multi-Party Dispute Resolution Board in respect of the Multi-Party Dispute;

the Multi-Party Dispute Resolution Board shall first meet within 10 Working Days of service of the relevant Multi-Party Procedure Initiation Notice at such time and place as the Parties may agree or, if the Parties do not reach agreement on the time and place within 5 Working Days of service of the relevant Multi-Party Procedure Initiation Notice, at the time and place specified by Plymouth Marjon University, provided such place is at a neutral location within England and that the meeting is to take place between 9.00am and 5.00pm on a Working Day; and

in seeking to resolve or settle any Multi-Party Dispute, the members of the Multi-Party Dispute Resolution Board shall have regard to the principle that a Multi-Party Dispute should be determined based on the contractual rights and obligations between the Parties and the Related Third Parties and that any apportionment of costs should reflect the separate components of the Multi-Party Dispute.

If a Multi-Party Dispute is not resolved between the Parties and all Related Third Parties within 25 Working Days of the issue of the Multi-Party Procedure Initiation Notice (or such longer period as the Parties may agree in writing), then:

either Party may serve a Mediation Notice in respect of the Multi-Party Dispute in which case paragraph 4 shall apply;

either Party may request that the Multi-Party Dispute is referred to an Expert in which case paragraph 5 shall apply; and/or

subject to paragraph 8.9, paragraph 6 shall apply to the Multi-Party Dispute,

and in each case references to the “Supplier”, or the “Parties” in such provisions shall include a reference to all Related Third Parties.

If a Multi-Party Dispute is referred to arbitration in accordance with Paragraph 7 or a Dispute becomes a Multi-Party Dispute during the course of arbitration proceedings and either Party is unable to compel a Related Third Party to submit to such arbitration proceedings, Plymouth Marjon University or the Supplier may discontinue such arbitration proceedings and instead initiate court proceedings. The costs of any such discontinued arbitration proceedings shall be borne by the Party which is in a direct contractual relationship with the Related Third Party or, where the Related Third Party is a Sub-Contractor, by the Supplier.

Plymouth Marjon University’s Requirements

- A copy of the tender pack will be included here in the final version

Supplier’s Tender

[The Supplier’s Tender response, (and where applicable, responses to the mandatory / minimum requirements at the SQ stage) are described below, is hereby incorporated into this agreement by reference.]

For the avoidance of doubt, the scope of the Software and Services procured by Plymouth Marjon University pursuant to this agreement is outlined elsewhere in this agreement.

OR

The Supplier’s Tender Response is inserted below. For the avoidance of doubt, the scope of the Software and Services procured by Plymouth Marjon University pursuant to this agreement is outlined elsewhere in this agreement.

[Insert actual response documents.]