Annex A to Contract FTS/D/DTEC/190

STATEMENT OF WORK

| Task Title: ACQUISITION SAFETY AND ENVIRONMENTAL MANAGEMENT SYSTEM (ASEMS) REVIEW AND UPDATE PROJECT |  |
| --- | --- |
| Brief Description of Task: 1. The ASEMS Project is not just a reformatting exercise, but a fundamental move to ensuring ASEMS remains a robust Safety and Environmental Management System, introducing elements of Industry best practice currently not utilised within the DE&S User Community. 2. A full review has recently been undertaken via contract action to identify current shortcomings with ASEMS. The resultant Scoping Study also proposed how ASEMS may be updated and improved to achieve alignment with known best practice, whilst providing fresh/novel solutions in presentation and delivery. The Scoping Study additionally discussed how best to reformat all parts of ASEMS, in order to present them as a fully interactive web-based hosted standard. Enclosure 1 captures the key observations and recommendations from the Scoping Study. It is presented for information only. Whilst the Contractor may choose to adopt some or all of the proposals, the list must not be considered exhaustive or comprehensive and its use is not mandated. 3. This next stage of the Project introduces the requirement for a fundamental evaluation, update and transformation of ASEMS presentation to the User; implementing a Content Management and hosting solution that will greatly increase the ASEMS functionality. |  |
| Background/Justification: 4. ASEMS is a key system through which Safety and Environmental responsibilities, liabilities, issues and impacts associated with the acquisition and Through Life Management of capability and equipment projects are identified, evaluated and managed. Additionally this system supports the management of Safety and Environmental Risk associated with acquisition and equipment projects. ### 5. ASEMS has provided a coherent and sustainable process for the management of Safety and Environmental Protection (S&EP) within MOD acquisition projects and its underpinning principles remain aligned with the current practices and methodologies published by the internal MOD regulators through Joint Services Publications (JSPs) and MAA Regulatory Publications (MRPs). ### 6. However, there are a number of areas where the various components of ASEMS may be improved, either by revising existing content, providing additional data or changing the way the information is presented. This latter issue is probably responsible for the majority of negative feedback received from the user community, and reflects the lack of major revision over the standard’s ten year life. POSMS and POEMS in particular stick rigidly to a format which is cumbersome and contains much repetition making navigation difficult. 7. This SOW is designed to generate a future ASEMS fully utilised by the User Community, supporting those Safety Management Systems maintained by individual Domains and ultimately regarded as a best practice tool by Industry and Academia. 8. As stated, the ASEMS Project is not to be seen as reformatting exercise, but a fundamental move to ensuring a robust Safety and Environmental Management System which will introduce current Industry best practice. 9. The scope of work shall reflect the requirements to: - Update ASEMS content to achieve full alignment with recognised standards - Identify and introduce elements of Industry best practice - Reformat all parts of ASEMS to improve the user experience - Implement a Content Management and hosting solution to increase ASEMS functionality 10. The task shall require the selected Contractor to Consult with Subject Matter Experts and Stakeholders throughout the User community in order to establish the viability of the changes/updates to ASEMS. This shall be facilitated through Contractor hosted workshops and seminars culminating in presentation of the completed update to key Stakeholders. ### ASEMS Development - (throughout reference is made to current ASEMS Parts 1, 2, & 3): ### 11. The development of ASEMS shall involve: ### a. Transforming the recommendations made in the scoping study to update the content of ASEMS into a series of textual amendments. ### b. Completely revising the structure of ASEMS by adopting a presentational format which maximises ability to navigate information. The solution shall allow for upgrading to a fully interactive system at a future stage with the potential for programmable Proportionality Banding ### 12. The development work involves expanding the content of ASEMS Parts 1 and 2 to incorporate information published in the form of S&EP Leaflets and new detail on a range of areas detailed below. The format of ASEMS Part 2 (POSMS and POEMS) is to be reviewed to reduce repetition and common elements rationalised. ASEMS Part 3 is to be heavily revised to document an Assurance Process reflecting changes to ASEMS Parts 1 and 2. ### 13. A significant enhancement requires the introduction of a methodology for improving proportional application of ASEMS. The Scoping Study from project Stage 1, describes one method of how this may be achieved, i.e. Proportionality Banding. |  |
| Activities to be Undertaken: 14. The Contractor shall: - Update ASEMS content to achieve full alignment with standards including OHSAS 18001/ISO 14001, the recently updated Def Stan 00-56 and the MOD’s internal Regulatory Standards. - Identify and introduce elements of Industry best practice currently not utilised within the DE&S user community. - Reformat all parts of ASEMS, presenting them in a recognisable and easily interpreted format for the User. - Implement a Content Management and hosting solution to greatly increase ASEMS functionality. 15. The Contractor shall consult with Subject Matter Experts and Stakeholders throughout the User community in order to establish the viability of the changes/updates to ASEMS. This shall be facilitated through Contractor-hosted workshops and seminars culminating in the presentation of the completed update to key Stakeholders. ASEMS Development – (throughout reference is made to current ASEMS Parts 1, 2 & 3): 16. The Contractor shall: - Completely revise the structure of ASEMS by adopting a presentational format which maximises ability to navigate information. The solution shall allow for upgrading to a fully interactive system at a future stage with the potential for programmable Proportionality Banding. - Expand the contents of ASEMS Parts 1 & 2 to incorporate information published in the form of S&EP Leaflets and new detail on a range of areas detailed below. The format of ASEMS Part 2 (POSMS and POEMS) is to be revised to reduce repetition and common elements shall be rationalised. ASEMS Part 3 is to be fully revised to document an Assurance process reflecting the changes made to ASEMS Parts 1 and 2. - Introduce a methodology for improving proportional application of ASEMS. Detailed SOW requirements 17. ASEMS Part 1. The Contractor shall: - Expand the scope of the current ASEMS Part 1 to fully capture DE&S Acquisition Safety Policy, Environmental Policy and Governance arrangements - Subsume the policy elements of existing S&EP Leaflets into ASEMS Part 1, - Achieve alignment with overarching departmental and Regulatory requirements and principles such as the Duty Holder construct. 18. ASEMS Part 2: The review of ASEMS Pt 2 shall include, but not be limited, to the following: - Proportionality Banding: Deliver a methodology, with developed User guidance, which achieves the proportionate application of ASEMS based on project-specific factors; utilising as its basis a matrix capturing a range of project criteria which may include: - Technical complexity/novelty - Regulatory requirements - Perceived level of system/equipment risk, - Procurement strategy (COTS, bespoke, etc) - CADMID stage - Reduce the current DE&S and MOD focus of POSMS and POEMS to create documents more applicable to the wider Acquisition Community and Industry - Through a complete review of POSMS and POEMS, simplify the format and content by reducing the degree of repetition and integrating Sections 1-4. The revised format shall provide suitable guidance; define the rationale, describe the associated policy and identify an acceptable means of compliance. - Subsume the guidance elements of existing S&EP Leaflets into relevant parts of ASEMS Part 2 - Update and incorporate requirements for ISA services into ASEMS Part 2 (with policy elements incorporated into ASEMS Part 1) - Define and capture improved guidance in dealing with innovative procurement strategies and the use of foreign standards - Provide a methodology and associated guidance on the risk profiling of projects as part of the key Proportionality Assessment requirement - Expand and clarify information on Contracting for Safety and Environmental Protection services. - Fully incorporate guidance on Project /Delivery team responsibilities relating to disposal activities (through-life and end-of-life), describing how users shall effectively discharge such responsibilities; indicating both legal and regulatory accountabilities - Provide guidance to Project/Delivery teams in determining a Project’s Safety / Environmental Requirements and Acceptance Criteria across differing procurement strategies, e.g. COTS - Expand the current Safety Managers ‘Toolkit’ to include additional recognised Safety and Environmental techniques. Fully integrate the contents of the toolkit with ASEMS Part 2 - Expand POEMS to incorporate guidance aligning with Industry best practice on Sustainable Procurement, Resource Management and MOD Sustainability Tools 19. ASEMS Part 3. The Contractor shall: - Revise ASEMS Part 3 to accurately reflect the required DE&S Internal Audit and Assurance activities of the business - Incorporate additional information to reflect DE&S Business Performance Indicators and Standardised reporting requirements - Develop and incorporate a structured question set that is suitable for auditing ASEMS at differing levels: Corporate (i.e. QSEP), Operating Centre and Project/Delivery team. This shall form a question bank enabling question sets to be tailored to meet specific audit requirements - Provide an ASEMS Maturity Self Assessment Tool for utilisation by Project Teams and Operating Centres |  |
| 20. ASEMS functionality and hosting. The Contractor shall: - Create a self-contained application, hosted and visible on the RLI but with security restrictions, accessible via the internet and indexible by internet search engines - Use an open source content management system, such as DRUPAL, as the basis for the application with open source solutions (such as the rules engine and workflow solution) throughout the application architecture - Utilise a flexible set of rules that can be expanded, amended or deleted allowing selection of a document set and its contents. Its first application would be to determine Proportionality Banding for ASEMS, but must not be constrained to ASEMS - Provide a mechanism allowing users to interact with the underlying rules - Provide a security model that controls access from both within the MOD RLI networks and across the public internet. The system shall be capable of assigning Users to groups, granting access rights to those groups and allowing content to be classified for access. Additionally the system shall allow Users to grant access to other users for content they own or have administration rights to - Provision of a document repository that allows upload, amendment and sharing according to constraints imposed by the security module. The repository will be logically divided by a security model that allows multiple versions of any document (or document set) to be stored, managed and updated by a restricted set of Users with the appropriate access. Users with an appropriate level of access will be able to view and download specific versions whilst allowing a default set to be available for general Users. The repository must also be able to link directly to documents via a URL, a specific example of which could be to a MOSS document for RLI users - Provide a publishing capability that allows documents to be moved from development stages through a released phase into deprecation. This shall include workflow logic that can mark a documents lifecycle and assign an approval process for moving from one stage to another - A search facility that shall allow the user to find specific words or phrases across a document set (limited by that users access permissions). This shall be powerful enough to identify documents relevant to specific project lifecycle phase (as part of the CADMID lifecycle) or specific document or document set as part of a project that User has access to. The User shall be able to use Boolean logic to create complex searches or perform a ‘simple’ default search with minimal criteria required. The presentation of the results shall be User configurable such that the order can be specified (relevance, date, size, document name, etc.) and grouped as required (by CADMID stage, etc.). The search scope shall also be able to be expanded to search the internet using one of the Industry standard search engines (Google, Bing, Duck Duck Go, etc.) Deliverables: Outputs required milestones, reports, software, demonstrations, etc. 21. The key deliverable shall provide: - A fundamental evaluation of ASEMS, with a subsequent complete update to ASEMS guidance and policy in line with current legislation - Reformatting of the overall design / arrangement of ASEMS, presenting POSMS and POEMS in a recognisable and easily interpreted layout for the User - An ability to permit future intermediate updates by the sponsor of all areas of ASEMS, POSMS and POEMS - Implementation of a Content Management and hosting solution that shall greatly increase current ASEMS functionality. The solution shall allow for upgrading to a fully interactive system at a future stage with the potential for programmable Proportionality Banding – This crucial element of the future ASEMS shall be verified by the successful bidder during project acceptance - The final ASEMS artefact shall be distinguished as best practice by both Industry and Academia |  |
| Government Furnished Assets: N/A | Performance Targets: The suitability of the final deliverable / submission will be tested and determined as acceptable by the Sponsor using SME from DTECH QSEP and the wider Acquisition User community prior to delivery on the 31 March 16 |
| Additional Quality Requirements & Standards: On completion ASEMS shall align with OHSAS 18001 / ISO 14001 and DefStans 00-56/00-55 | Timescale/Completion Date: Contractor deliverable submission by 31 Mar 16. The final report needs to take into account the draft document process within Annex B – so that all agreed comments have been incorporated by 31 March 2016. |
| Sponsor Details: Signature: Date: 17 August 15 |  |

Enclosure 1: Supporting document to ASEMS Review and Update Project Statement of Work