Woodland Play Area Contract Tender

Cringleford Parish Council

Introduction

Cringleford Parish Council is planning to construct a woodland play and sensory trail at and just outside the woodland on Willowcroft Way, Cringleford. You are invited to apply for the contract tender.

There will be 7-9 separate pieces of equipment (see next pages) to be set either on the grass area outside the woodland, or within the woodland itself, creating a play trail which is fully accessible. The preferred material is to be wood/timber rather than metal/plastic where possible.

To arrange to view the area contact clerk@cringlefordpc.org.uk

Pricing and Contract Detail

Requirements are set out below.  Please complete this form and return per the details below.

Tender Return

Please return your tender by 5pm on Friday 25 November.  A decision will be made in December 2023 with the successful contractor advised by 20 December 2023.  We would like the work completed by the end of April 2024. 

Tenders should be emailed to clerk@cringlefordpc.org.uk with the subject line of “Woodland Trail Tender”.  If preferred the tender can be posted for the attention of the Parish Clerk, The Willow Centre, 1-13 Willowcroft Way, Cringleford, Norwich

ITEMS TO BE CONSIDERED FOR WITHIN THE WOODLAND TRAIL:

| 1 | Chimes / musical area | Supply cost £ | Installation cost £ |
| --- | --- | --- | --- |
| 2 | Wheelchair accessible exercise equipment / sensory circuit See also item 9 - to be fitted in woods or area in front of woods, depending on space available. |  |  |
| 3 | Walking Beams – 3 or 4 |  |  |
| 4 | Stepping stones – 1 or 2 sets |  |  |
| 5 | Inclusive wobble bridge *Also see item 8, below |  |  |
| 6 | Strep and stretch equipment |  |  |

ITEMS TO BE CONSIDERED FOR THE OPEN GRASS AREA / ENTRANCE

| 7 | Tunnels –wheelchair friendly tunnel | Supply cost £ | Installation cost £ |
| --- | --- | --- | --- |
| 8 | Inclusive wobble bridge Also see item 5 – to be fitted in woods or area in front of woods, depending on space available. |  |  |
| 9 | Wheelchair accessible exercise equipment / sensory circuit See also item 2 – to be fitted in woods or area in front of woods, depending on space available. |  |  |

OTHER ITEMS:

| 1 | Surfacing | Compacted bark where required (potentially not needed for all equipment in woodland) | Supply £ | Install £ |
| --- | --- | --- | --- | --- |
| 2 | Maintenance | Low, not specialised |  |  |
| 3 | Installation | To relevant standards |  |  |
| 4 | Warranty | To be supplied |  |  |
| 5 | Any other costs not detailed above |  |  |  |

| Total project price | Net | VAT | Total |
| --- | --- | --- | --- |
|  | £ | £ | £ |

LOCATION: The Willow Centre, Willowcroft Way, Cringleford, Norfolk, NR4 7JJ