# SCHEDULE 6.2

TESTING PROCEDURES

Testing Procedures (Short Form)

# DEFINITIONS

In this Schedule, the following definition shall apply:

| “Achieve” | in respect of a Milestone, the issue of a Milestone Achievement Certificate in respect of that Milestone in accordance with the provisions of this Schedule, and “Achieved” and “Achievement” shall be construed accordingly; |
| --- | --- |
| “Assurance Criteria” | in respect of a Deliverable, the assurance criteria for that Deliverable as set out in the Mobilisation Plan. |

# MILESTONE REVIEW

## The Supplier shall notify the Authority as soon as reasonably practicable after completion of any Milestone.

## Following notification of completion of a Milestone, the Authority shall undertake a review process as soon as reasonably practicable to determine whether a Milestone is Achieved.

# ISSUE OF MILESTONE ACHIEVEMENT CERTIFICATE

## The Authority shall issue a Milestone Achievement Certificate in respect of a given Milestone as soon as is reasonably practicable following:

##### achievement to the reasonable satisfaction of the Authority of all Assurance Criteria associated with that Milestone; and

##### performance by the Supplier to the reasonable satisfaction of the Authority of any other tasks identified in the Detailed Mobilisation Plan, as associated with that Milestone.

## The grant of a Milestone Achievement Certificate shall entitle the Supplier to the receipt of a payment in respect of that Milestone in accordance with the provisions of Schedule 7.1 (Charges and Invoicing).

## If the Authority, acting reasonably, considers that a Milestone is not Achieved, the Authority:

##### shall promptly issue a report to the Supplier setting out the reasons for the relevant Milestone not being Achieved;

##### may at its discretion (without waiving any rights in relation to the other options):

###### refuse to issue a Milestone Achievement Certificate and, without prejudice to the Authority’s other rights and remedies, such failure shall constitute a Notifiable Default for the purposes of Clause 27.1 (Rectification Plan Process); or

###### choose to issue a Milestone Achievement Certificate conditional on the remediation of the failure in accordance with an agreed Rectification Plan provided that:

any Rectification Plan shall be agreed before the issue of a conditional Milestone Achievement Certificate unless the Authority agrees otherwise; and

where the Authority issues a conditional Milestone Achievement Certificate, it may (but shall not be obliged to) revise the failed Milestone Date and any subsequent Milestone Date.

# RISK

## The issue of a Milestone Achievement Certificate and/or a conditional Milestone Achievement Certificate shall not:

##### operate to transfer any risk that the relevant Deliverable or Milestone is complete or will meet and/or satisfy the Authority's requirements for that Deliverable or Milestone; or

##### affect the Authority's right subsequently to reject all or any element of the Deliverables and/or any Milestone to which the Milestone Achievement Certificate relates.

## ANNEX 1: TEST ISSUES – SEVERITY LEVELS

## Severity Level 1 Test Issue: a Test Issue that causes non-recoverable conditions, e.g. it is not possible to continue using a Component.

## Severity Level 2 Test Issue: a Test Issue for which, as reasonably determined by the Authority, there is no practicable workaround available, and which:

##### causes a Component to become unusable;

##### causes a lack of functionality, or unexpected functionality, that has an impact on the current Test; or

##### has an adverse impact on any other Component(s) or any other area of the Services.

## Severity Level 3 Test Issue: a Test Issue which:

##### causes a Component to become unusable;

##### causes a lack of functionality, or unexpected functionality, but which does not impact on the current Test; or

##### has an impact on any other Component(s) or any other area of the Services;

##### but for which, as reasonably determined by the Authority, there is a practicable workaround available.

## Severity Level 4 Test Issue: a Test Issue which causes incorrect functionality of a Component or process, but for which there is a simple, Component based, workaround, and which has no impact on the current Test, or other areas of the Services.

## Severity Level 5 Test Issue: a Test Issue that causes a minor problem, for which no workaround is required, and which has no impact on the current Test, or other areas of the Services.

# ANNEX 2: TEST CERTIFICATE

To:		[NAME OF SUPPLIER]

FROM:		[NAME OF AUTHORITY]

[Date]

Dear Sirs,

TEST CERTIFICATE

Deliverables: [insert description of Deliverables]

We refer to the agreement (the “Agreement”) relating to the provision of the Services between the [name of Authority] (the “Authority”) and [name of Supplier] (the “Supplier”) dated [date].

Capitalised terms used in this certificate have the meanings given to them in Schedule 1 (Definitions) or Schedule 6.2 ([Testing Procedures]) of the Agreement.

We confirm that the Deliverables listed above have been tested successfully in accordance with the Test Plan relevant to those Deliverables.

Yours faithfully

[Name]

[Position]

acting on behalf of [name of Authority]

# ANNEX 3: MILESTONE ACHIEVEMENT CERTIFICATE

To:		[NAME OF SUPPLIER]

FROM:		[NAME OF AUTHORITY]

[Date]

Dear Sirs,

MILESTONE ACHIEVEMENT CERTIFICATE

Milestone: [insert description of Milestone]

We refer to the agreement (the “Agreement”) relating to the provision of the Services between the [name of Authority] (the “Authority”) and [name of Supplier] (the “Supplier”) dated [date].

Capitalised terms used in this certificate have the meanings given to them in Schedule 1 (Definitions) or Schedule 6.2 ([Testing Procedures]) of the Agreement.

[We confirm that all the Deliverables relating to Milestone [number] have been [tested successfully in accordance with the Test Plan relevant to this Milestone] or [that a conditional Test Certificate has been issued in respect of those Deliverables that have not satisfied the relevant Test Exit Criteria] or [been approved by the Authority.]*

OR

[This Milestone Achievement Certificate is granted pursuant to Paragraph 1.1 of Part C of Schedule 6.2 (Testing Procedures) of the Agreement on the condition that any Test Issues are remedied in accordance with the Rectification Plan attached to this certificate.]*

[You may now issue an invoice in respect of the Milestone Payment associated with this Milestone in accordance with the provisions of Schedule 7.1 (Charges and Invoicing)]*

*delete as appropriate

Yours faithfully

[Name]

[Position]

acting on behalf of [Authority]