SCHEDULE B

CONTRACTOR GOVERNANCE AND MANAGEMENT

CONTRACTOR GROUP STRUCTURE

Contractor Group Name

The name of the Contractor Group is Equinox Consortium.

Contractor Group Structure

Equinox Consortium comprises;

- An unincorporated Joint Venture between Jacobs UK Ltd (“Jacobs”) and Turner & Townsend Project Management Ltd (“Turner & Townsend”) hereinafter collectively known as the Equinox Joint Venture.

- Equinox Partners include but are not limited to TVS Ltd, Mott McDonald Ltd, Allen Webb Ltd, ARKE Ltd, Program Planning Professionals Ltd (PCubed) and DAS Ltd.

Equinox Consortium’s contractual arrangements are as follows:

- Jacobs and Turner & Townsend have signed an exclusive Memorandum of Understanding (MoU) and agreed in principle an Unincorporated Joint Venture Agreement (“the JV Agreement”). In the event of conflict between the terms concerning the relationship of the Equinox Consortium contained in this Schedule B and those contained in the JV Agreement, the JV Agreement shall take priority.

- The Equinox Joint Venture shall contract directly with the Authority for the Programme Delivery Partner (PDP) Contract. The PDP Contract will be signed by the Authority, Jacobs and Turner & Townsend.

- The Equinox Joint Venture shall manage and subcontract with the Equinox Partners in order that the Contractor Group acts as a single entity focused on the needs of the Authority.

- The Equinox Joint Venture shall subcontract directly with the Equinox Partners in accordance with paragraph 3.1.1(A) of this Schedule B. Exclusive MoUs have been signed with all Equinox Partners, copies of which are available on request by the Authority. For the avoidance of doubt, any subcontracts signed between the Equinox Joint Venture and Equinox Partners will flow down appropriate Authority Contract Terms and Conditions and distribution of tasking will be fair and reasonable, on a best athlete basis.

- In consultation and agreement with the Authority, the Equinox Joint Venture shall contract additional partners where they add value to the delivery of the PDP Services.

Contractor Ways of Working

Single Accountable Entity

- The Equinox Consortium shall provide a single integrated PDP Contractor Delivery Team (CDT) co-located with the Authority. The CDT shall be led by the Equinox SRO and subject to the Equinox governance process described in paragraph 1.3 of this Schedule B. The CDT shall promote fair selection of best athlete resource through the engagement of all Equinox Partners during the Task order process.

- The EQUINOX SRO shall be the central point of contact for the Authority for delivery of PDP Services and shall be given delegated authority by the Equinox Consortium to act on matters relating to the Contract.

- The Equinox Consortium’s governance shall provide the Authority with a united, single, accountable and empowered entity

- The Equinox Consortium’s governance structure shall consist of: the Joint Venture Board (“JV Board”); the Equinox Management Board (“EMB”); and the Equinox Resourcing Forum (“ERF”). Voting in the EMB and JV Board shall require unanimity.

- The JV Board shall provide oversight of the EMB including resolving any matters not agreed in the EMB.

- The JV board shall be attended and governed as per the JV Agreement.

- The EMB shall be accountable for the overall delivery of the Services to the Authority. As a core component of this accountability the EMB shall be responsible for enabling the Equinox Consortium to operate as a consistent and unified group.

- The EMB members shall, as a minimum, consist of:

- Equinox Senior Responsible Owner (“SRO”);

- A Jacobs executive officer;

- A Turner & Townsend executive officer; and

- A TVS executive officer.

- Voting members of the EMB shall comprise those fulfilling roles identified in paragraphs 1.3.1(H)2., 1.3.1(H)3., and 1.3.1(H)4. Where unanimity is not achieved, the matter shall be referred to the JV Board for a decision.

- The ERF shall provide the Equinox Partners with visibility of upcoming resource requirements and allow Equinox Partners to put forward candidates for Tasking consideration in addition to those put forward by the Equinox Joint Venture. Such candidates shall be assessed by the Equinox Resourcing and Security Co-ordinator on a best athlete basis to support fair distribution of tasks and remuneration amongst the Equinox Consortium.

- The ERF, which shall meet monthly or as required, shall be chaired by the Equinox SRO and attended by the Equinox Contract Lead. Each member of the Equinox Consortium shall receive an invite to the ERF.

- Consistency in governance and decision making shall be achieved through common core attendance of; the Equinox SRO at both the EMB and ERF; and, two Equinox Joint Venture executive officers at both the EMB and the JV Board.

- Flexibility shall be achieved through attendance by relevant Equinox Partners on the ERF.

- The Authority shall also be invited to attend the ERF, the EMB and the JV Board.

Financial Stability and Capacity

- The Equinox Joint Venture shall check and monitor the financial stability of new and existing Equinox Partners through use of ISO:9001 accredited processes and procedures.

- The Equinox Consortium’s Resourcing and Security Co-ordinator shall manage resource capacity through;

- Operating Equinox’s resources system to allocate staff by discipline matched to Authority requirement and location, based on Best Athlete principles;

- Liaising with the Authority on Task Order Pipeline to manage available staff and/or recruit to support new requirements;

- Delivering quality and consistency of service throughout the Contract period; and,

- Rapidly increasing resourcing activities in the event of Rapid Mobilisation or additional demand, in order that Equinox is able to prioritise and meet the needs of the Authority.

CONTRACTOR GROUP GOVERNANCE ARRANGEMENTS

Contractor Group Quality Control & Performance Monitoring

The Equinox Consortium shall work to appropriate industry recognised standards including PRINCE2, APM, MSP, P3M and other relevant standards as may be set by the MOD.

The Equinox Consortium shall apply a Quality Management System (QMS) based on the ISO 9001:2015 certified QMS of the Equinox Joint Venture parent companies to the provision of PDP Services. This shall include full monthly reviews of task performance (including task compliance) and overarching service performance monitoring aligned to Authority KPIs.

The Equinox Consortium offers to undertake a ‘360̊ quarterly service review’ with the DE&S Senior Programme Delivery Leadership Team. This shall be completed by an Equinox executive officer, independent of the CDT, to evaluate performance, highlight urgent and arising issues, and, develop and implement an action plan (as appropriate) to maintain delivery quality.

The Equinox Consortium shall conduct a twice yearly independent customer survey across the Programme Functions and Authority Demanders. Identified actions shall be reviewed and assessed at the EMB and communicated to the CDT for implementation in terms of service deliverables and Continuous Service Delivery Improvement initiatives.

The Equinox Consortium members shall have performance objectives aligned, monitored and reviewed to respective roles, either in the CDT or in relation to particular tasking order. The Equinox Consortium shall appropriately manage or take remedial action against poor performance in agreement with the Tasking Order Delivery Manager.

Where the Equinox Consortium is notified of a quality / performance issue by the Authority, remedial action shall be in accordance with Schedule C.

The Equinox SRO shall be accountable for the accuracy and timeliness of all performance monitoring, with day-to-day responsibility for management and compilation delegated to the Equinox Contract Lead.

The Equinox Consortium shall operate a consistent and effective Programme Controls service that monitors performance of the authorised deliverables and quality. The Equinox SRO, Contract Lead and Finance Manager shall work closely with the ADT during pre-mobilisation and mobilisation phases, to develop and agree the requirements for data and management information reporting. Reports shall adhere to Authority reporting requirements and suitable dashboards to assist with transparent reporting will be developed with the Authority during mobilisation.

The Equinox Consortium shall effectively and consistently manage data and information to report across the entirety of the PDP Service (at Service and individual task level) and interface with the extant DE&S systems. The CDT shall work with the ADT (through the JPMO) to create a performance measurement framework that will provide targeted and tailored reporting to enable the Authority SRO to assess Equinox against KPIs, the PDP objectives and Service Delivery requirements.

KPI incentivisation will be applied across all members of the Equinox Consortium. Should Retentions and Deductions be made through the process contained in Part B of Schedule E, they will apply to all the Equinox Consortium members in proportion to their respective workshare. Should a ‘pain-gain’ KPI mechanism be instigated across either individual tasks or PDP as a whole, incentives and penalties from such mechanisms shall also be applied proportionately in relation to workshare across the task or the Equinox Consortium respectively as appropriate.

Internal Contractor Group Dispute Resolution

At the time of entering into the Contract, there are no internal disputes that would have any potential or actual effect on Equinox performing the Services.

Non-compliance and poor performance shall be identified and rectified through the procedures identified in 2.1 and in Schedule C.

Equinox Consortium shall use a structured internal dispute resolution process to provide the Authority with confidence that the PM, PC and ILog Services will not be impacted. Disputes shall be resolved through open and collaborative working across the Equinox Consortium where possible. The following process will be invoked;

    - Stage 1 – CDT member to record non-compliance / poor performance or other issue including nature, description and service impact, alongside naming interested parties, risk assessment and proposed mitigation.

    - Stage 2 – Equinox SRO to review, speak with affected parties and seek to resolve: close or escalate to Stage 3.

    - Stage 3 – Equinox SRO to convene a special meeting of the EMB within 24 hours of escalation, if required. EMB shall seek to resolve the issue and if necessary alert the Authority as a Quality and/or Performance Issue, if appropriate. If resolved, Equinox SRO to close out issues log and close formally by communicating with all affected parties. If not resolved, the issue may be escalated to Stage 4.

    - Stage 4 – EMB to convene a special meeting of JV Board, agree final action and communicate, as required, to the Authority the action and close issue.

Equinox SRO shall be accountable for informing the Authority Contract Manager of any internal disputes that are likely to have an impact on service delivery at the appropriate monthly DE&S PDP Contract Management Meeting.

Where necessary, the Equinox SRO shall escalate matters affecting service delivery and requiring urgent attention to the Authority SRO in writing. A PDP compliance log shall be maintained to track all issues through to conclusion with the Authority Demanders and Equinox Consortium.

Change in Structure of Contractor Group

Changes to the structure of Equinox Joint Venture shall be considered in consultation with the Authority and as per the JV Agreement.

The EMB shall make recommendations for the addition or removal of Equinox Partners from the Equinox Consortium. This shall either be in the form of a paper documenting reasons for removal or a business case for the addition of an Equinox Partner. Recommendations shall be notified by the Equinox SRO to the Authority in advance of the EMB’s meeting. The EMB shall communicate decisions made concerning recommendations to the Equinox Partners within a reasonable period of time.

Any new Equinox Partners will join on the same contractual basis as existing Equinox Partner arrangements.

Contractor Group Communications

The Equinox SRO has delegated authority on behalf of Equinox Consortium to act as the formal single point of contact and accountability with the Authority on all matters related to the PDP. This will ensure one voice of authority to ensure consistency.

The Equinox SRO may delegate communication to the Equinox Contract Lead where appropriate. It is envisaged that the Equinox Contract Lead will be the routine point of contact for day-to-day delivery.

Equinox Consortium communication shall be governed by the QMS (see 2.1.2 above) to ensure consistently and adherence to Authority requirements.

MOBILISATION OF CONTRACTOR GROUP

Contractor Group Mobilisation Plan

Upon signature of the PDP Contract, Jacobs and Turner & Townsend shall execute the Equinox JV Agreement. The Equinox Joint Venture shall then:

      - Finalise negotiation with the Equinox Partners and finalise the contractual arrangements contained at 1.2.2 within a reasonable time period; and

      - Initiate activities required for the financial administration of the Equinox Joint Venture as defined in the Joint Venture Agreement

      - Commence the initial meeting of the JV Board and make arrangements for the initial EMB meeting.