- Schedule M

BUSINESS CONTINUITY PLAN

- PURPOSE AND CONTENT:

  - The purpose of the Business Continuity Plan (BCP) is to provide Equinox Consortium staff with guidance in the event of an incident occurring causing stress to the staff. It is intended to be focused, specific and easy to use and understand for those who will implement the plan.

The BCP is designed to complement other BCPs within the DE&S Programme Delivery Function and across those Domains with which our personnel may be working.

The BCP forms part of Equinox Consortium’s Programme Management Plan for the delivery of PDP.

- DOCUMENT OWNERSHIP AND MAINTENANCE:

  - The BCP shall be owned by the Equinox SRO and maintained by the Equinox Contract Lead.

The BCP shall be reviewed, updated and re-issued to the Contract Delivery Team (CDT) annually following approval by the Equinox SRO.

The review cycle shall commence in April each year and be promulgated on 1 June or when significant organisational changes occur.

The BCP contained at Appendix 1 shall be reviewed within Equinox’s first 30 Business Days of operation and issued once approved.

The Equinox Contract Lead shall ensure that Equinox staff with BCP responsibilities are briefed and trained to enable them to discharge their duties. This requirement shall be informed through liaison with the DE&S BCP Programme Team.

Equinox Consortium shall undertake a BCP exercise at irregular intervals, but at least annually. Such exercises shall be undertaken independently and Equinox shall participate with the DE&S Programme Delivery Function whenever they exercise their BCP training.

Following an incident or BCP exercise the Equinox Contract Lead shall review Equinox’s performance and identify lessons learnt to improve the resilience of Equinox’s service outputs. A Post Incident Report and Post Exercise Report shall be created and distributed to capture this learning.

- ROLES & RESPONSIBILITIES:

  - A list of Equinox Business Continuity Team roles and responsibilities can be found in the table below:

| Role | Responsibility |
| --- | --- |
| Equinox SRO | - Responsible for the delivery of an effective Equinox continuity and recovery capability, including approval of any updates to the BCM Plan. - Enforce DE&S BCM policy and strategy and determine an approach to delivery within the DE&S Project Management, Project Controls and Integrated Logistics Function’s structures, BCM-related risks, assets and sites. - Provide adequate resourcing and funding to support Equinox BCM activities. - Responsible for ensuring Equinox BCM plans are validated through an exercise on at least an annual basis and that staff at all levels with BCM roles participate. |
| Equinox Contract Lead | - Lead BCM planning, ensuring alignment to BCM Strategy and deliver against the DE&S BCM Focal Point Terms of Reference. - Put in place appropriate recovery capabilities that are aligned with the agreed DE&S approach. - Oversee the delivery of local exercises to validate BCM plans. - Support Equinox BC and Site Planners with BCM awareness and communication activity. - Represent areas of responsibility within the DE&S BCM programme, forums and related activity. - Maintain appropriate BCM records and hold appropriate BCM documentation. - Ensure all Equinox staff (including CDT members) with BCM / BCP responsibilities are briefed and trained. - Undertaking an annual review and update of the BCM Plan. - Assist the BCM programme team with BCM reporting by providing any information and documentation required by the team upon request. |
| Task Co-ordinator | - Cascade to all Equinox Task Leads. - Brief all Equinox Task Leads at the start of their assignment on their responsibilities under the BCP. |
| Resourcing and Security Co-ordinator | - Support the BCM Focal Point in developing, reviewing, exercising and maintaining BCM capabilities. - Ensure BCM capabilities consider and, where appropriate, align with other BCM plans maintained by DE&S, MOD or critical third parties. - Assist the BCM programme team with BCM reporting by providing any information and documentation required by the team upon request. - Cascade to all Equinox Resource personnel. |

- PLAN MECHANICS:

  - The Equinox Consortium BCP shall only be invoked by the Equinox SRO or in his absence / unavailability the Equinox Contract Lead. It is anticipated that this would be triggered following notification of an incident that has directly impacted upon the whole / major part of DE&S or an incident impacting only on the DE&S Programme Delivery Function and that is causing a direct disruption to business.

Upon activation, information shall be cascaded via the flow outlined in the figure below, using both phone and e-mail. The aim of the cascade is to have the minimum number of levels, to ensure it is robust and swift to operate. A register of all Equinox staff with contact details will be maintained by the Resourcing and Security Co-ordinator, who will provide each Notification Node with a list of staff that they are responsible for notifying. Part of the Induction and pre-deployment process for the CDT members and new Task Leads will include briefing them on their responsibilities under the BCP.

The Engaged Personnel who have the authority to invoke the BCP, and under what circumstances, is as defined in paragraph 4.1 above. The Equinox SRO (or the Equinox Contract Lead in his absence) shall only invoke the Equinox BC Plan following either explicit direction from and/or consultation and agreement with the Authority Delivery Team.

In the event that the Equinox BCP is invoked, the arrangements for notifying Engaged Personnel of the need to stand-down in accordance with the Equinox BCP are as per 4.1.1. The same cascade arrangements will similarly be used to notify Engaged Personnel of a return to business as usual.

The effect of invoking the Equinox BCP shall depend on the particular circumstances.

If Engaged Personnel are able to remain at ABW, then they shall continue to engage with their MOD colleagues and shall use Equinox laptops if the MOD systems are off-line. Unless individuals have secure laptops, then this latter aspect shall limit Engaged Personnel to handling electronically nothing marked above ‘Official’. Any impact on meeting task milestones shall be identified and agreed with the Authority through formal change control.

If Engaged Personnel cannot remain at ABW, then the Engaged Personnel shall continue to work from the closest, most appropriate, Equinox Consortium Member office. Again, unless individuals have secure laptops, Engaged Personnel shall be limited to handling electronically nothing marked above ‘Official’, although Engaged Personnel shall be able to use the Equinox Consortium Member List X facilities if it is necessary to handle more highly classified information. To minimise further any effect on the Services, if appropriate, then Equinox shall seek to facilitate the co-location of MOD colleagues with the PDP Engaged Personnel at the relevant Equinox Consortium Member office. Again, any impact on meeting task milestones shall be identified and agreed with the Authority through formal change control.

If the period for which these alternative arrangements need to be in place is going to be lengthy (more than 1 week), then in accordance with agreed contingency plans (see clause 7 below), Equinox shall work with MOD to explore the option of organising secure laptops for Engaged Personnel (on a prioritised basis) to minimise any effect on the Services associated with needing to handle electronically information above ‘Official’.

If the BCP is invoked and the arrangements are expected to be in force for more than 1 week, then, in accordance with agreed contingency plans (see clause 7 below), the Equinox SRO and Contract Lead shall review with the Equinox Task Co-ordinator and Resourcing & Security Co-ordinator the potential impact on all extant and imminent new tasks (Resourcing and Specific) and shall then agree with the Authority any required changes to the agreed / proposed (respectively) scope, budget and schedule. Similarly, as discussed in clause 4.4, alternative arrangements for co-locating task teams, IT and accessing electronically information classified above ‘Official’ will be developed. As appropriate, in particular in response to an incident that shall cause a lasting impact, further contingency plans shall be developed with the ADT. The goal shall be to minimise the effect on the Service. The return to ‘normal’ shall be managed with the Authority to minimise any further disruption, with any interim processes continuing until Equinox and the Authority are agreed that they are no longer required to maintain Service delivery.

- CONTACT DETAILS:

  - Below are essential contact details in the event of a disruption to the Service:

| Role | Name | Contact Details |
| --- | --- | --- |
| Equinox SRO |  |  |
| Equinox Contract Lead |  |  |
| Task Co-ordinator |  |  |
| Resourcing and Security Co-ordinator |  |  |
| Finance Manager |  |  |

The Equinox Contract Lead is responsible for ensuring that all key posts have been suitably delegated to cover periods of absence (i.e., sickness or leave).

- INCIDENT MANAGEMENT:

  - Response required to manage the initial incident and to ascertain who is responsible.

Incident Management

The Equinox Task Co-ordinator, supported by the Equinox Resourcing and Security Coordinator, shall be responsible for liaising and co-ordinating with the DE&S Programme Delivery Function in the event of an Incident.

Equinox shall develop its own Incident Management Plans – aligned with the existing Programme Delivery Function plans – to respond accordingly and these plans will include specific responsibilities for facilities access, IT and communications and HR / welfare issues.

Should DE&S initiate a site evacuation, then Equinox Engaged Personnel shall adhere to such an evacuation in accordance with DE&S plans. The Equinox Contract Lead shall coordinate Equinox’s consequential planned response. In the event that an incident occurs that precludes the use of a normal site location, a fall-back location for Equinox staff (as a part of the DE&S Programme Delivery Function) on a part of the site that is unaffected shall be agreed with the Authority. Alternatively, off-site in parent company offices in Bristol (or close to the affected site, if not Abbey Wood) / home-working shall be enabled through use of MODNET to reduce any impact to Service outputs.

On-going Engaged Personnel care

Through the Equinox Resourcing and Security Co-ordinator and Equinox Task Coordinator, Equinox shall confirm that all Engaged Personnel are accounted for and have been briefed on the situation and that their new interim working location has been agreed and recorded.

- BUSINESS CONTINUITY AND RECOVERY STRATEGY:

  - Equinox Consortium shall perform a Business Impact Analysis (BIA) to identify business critical outputs, activities that are critical to the recovery timescale and dependencies and the effect that a disruption may have on them. The BIA shall identify critical business systems and contingency plans for these systems such that minimum service requirements can be achieved.

Equinox shall develop a summary of its business-critical systems and dependencies within 30 Business Days of mobilisation and shall also develop the plan to be implemented if an incident occurs to manage what areas should be prioritised and what is required to maintain/restore them.

The BIA shall be developed in accordance with the criteria listed at A5 in the Appendix to this Schedule.

The BIA shall set out activities that are critical to the recovery timescale. Time criticality shall be assessed in accordance with the categories shown in the table below:

| Time Critical Phase | Indicator | Description |
| --- | --- | --- |
| In the first 24 hrs | Red * | What cannot be disrupted for more than a few hours (i.e., support to operational Military Capability) |
| Time Critical Phase | Indicator | Description |
| Days 1-3 | Red | What must be back in operation within the first few days |
| Days 4-7 | Amber | What cannot be delayed for more than a week |
| Days 8-21 | Green | What can stand a few weeks’ delay, but no more |
| Days 22 and beyond | Grey | Critical Objectives not so sensitive to time delay and the remaining non-critical objectives |

The BIA shall evaluate the strategic importance of each part of the Service and how any re-mobilisation shall be prioritised.

- BUSINESS CONTINUITY RISK ASSESSMENT & MITIGATIONS:

  - Equinox’s business continuity risk assessment and mitigations shall be developed and informed by Equinox’s assessment of critical outputs, BIA and dependencies. An assessment of the business risks and mitigations is captured in the table below.

| Serial | Impact |  | Examples of Causes (Threats and Hazards) | Potential Risk Mitigation |
| --- | --- | --- | --- | --- |
| 1 | Short or long-term loss of personnel |  | Industrial action: staff strikes, transport (local or national), fuel, protestors outside of bases preventing access. Bad weather: storms, flooding, snow, etc. Pandemic Influenza, Seasonal Flu, Norovirus etc. (e.g., sickness levels above normal rates over an extended period). Terrorist incidents. Accidents (including Fire). Impact of events such as the Olympics 2012. | Business continuity (BC)/Security (Sy) BC/Facilities management (FM) BC Sy & BC Safety & FM BC |
| 2 | Loss of access or damage to facilities/sites | • • - • • - • • • • | Bad weather: storms/gales, flooding (onsite or surrounding area), severe drought/heat wave, snow and ice (on-site or surrounding area). Terrorist attacks/incidents, including “white powder” incidents. Crime – vandalism, theft. Fire. Utilities failures – electricity, gas, water and sewerage, heating/cooling systems. Hazardous material spills/accidents. Biological hazards, e.g. Foot and Mouth Disease. Industrial action, protests etc. which block access to sites. Accidents, e.g., road accidents which block access to sites. Poor infrastructure maintenance. | FM/BC Sy/BC Sy Safety/FM FM/BC Safety/FM BCSy/BC BC FM |

| Serial | Impact |  | Examples of Causes (Threats and Hazards) | Potential Risk Mitigation |
| --- | --- | --- | --- | --- |
| 3 | Loss of or denial of access to IT | • • • • | Electricity failures. Cyber-Security threats, viruses, etc. Damage to IT/IS infrastructure arising from threats/hazards at [Ser 2]. Failure of the telephone network (including mobile) – as a result of bad weather (including solar weather), terrorist incidents, overloading of the network, bandwidth restrictions, etc. | FM/BC Sy FM/BC FM/BC |
| 4 | Loss of or denial of access to information | • • • • | Security breaches, leaks, unintentional and intentional losses of information. Cyber-Security threats, viruses, etc. IT/IS infrastructure failures at [Ser 3] – including loss of Data Centres and Servers. Loss/damage to paper holdings (fire, flood, accidental disposal). | Sy Sy FM/BC FM/BC |
| 5 | Loss of a key supplier, or interruption to the delivery of critical services/equipment | • • • | Threats/hazards at [Ser 1-4]. Failure/interruption of the supply chain. Financial failure/bankruptcy. | BC |

- IDENTIFICATION OF AUTHORITY DEPENDENCIES:

  - Equinox shall develop a summary of the business-critical systems and dependencies within 30 Business Days of the commencement of this Agreement. The summary of the business-critical systems shall include the plan to be implemented if an incident occurs to manage what areas should be prioritised and what is required to maintain/restore them.

Equinox shall establish the business-critical systems fully which enable Equinox to identify their business critical outputs/activities and dependencies and the effect that a disruption may have on Equinox.

Equinox shall develop contingency plans for such critical business systems to support minimum service requirements.

## APPENDIX 1 - BUSINESS CONTINUITY PLAN

- Introduction

Equinox will provide a Business Continuity Plan (BCP) in full accordance with the Authority requirement. Equinox embraces the need for effective Business Continuity Management (BCM) and Planning to ensure the continued delivery of our Service to DE&S. This is reflected in our Equinox BCP; its purpose is to encourage our resilience and ensure continuity of our critical capabilities and outputs in the event of a disturbance to the business. In terms of content, this BCP is intended to be used in the event of an incident occurring, and therefore when our people are likely to be under stress. It is focused, specific and easy to use and understand for those who will implement the plan. At all times, our overarching principle to BCM is that people’s safety and security must always be prioritised over all other activity.

Equinox embraces a culture that considers BCM to be a part of our fabric; we will encourage this through awareness, training and BCP incident and crisis management exercising.

- SCOPE:

This Equinox BCP is designed to complement BCPs within the DE&S Programme Delivery Function and across those Domains with which our personnel may be working. This BCP will list and outline where all relevant and related DE&S plans and documents can be found, including: Site Recovery Plans, Incident Management Plans, Abbey Wood Pandemic Plan, Abbey Wood Crisis Management Communications Plan, JSP 503 and departmental BCM Strategies, as appropriate.

- BCP OWNERSHIP, MAINTENANCE AND REVIEW:

The owner of this BCP is the Equinox SRO. It will be maintained by the Equinox Contract Lead, reviewed, updated and re-issued to the CDT annually following approval by the Equinox SRO. The review cycle will commence in April each year and be promulgated on 1 June, or when significant organisational changes occur. This initial BCP will be reviewed within Equinox’s first 30 Business Days of operation and issued once approved.

The development of our BCP will be influenced by existing DE&S plans for BCM (DE&S Programme Function BCP, DE&S Site Recovery Plans and Pandemic Plan) and define where division of responsibility lies. In particular:

IT: The primary IT system used by Equinox staff will be MODNET. Should the provision of this service fail, we will adopt DE&S IT contingency plans to resume our Service outputs. Should there be a protracted impact to MODNET, the potential to utilise an alternative IT system may be explored, relying upon the IT architecture of Equinox and its parent companies.

Site Recovery Plan: The Equinox BCP will complement the DE&S Programme Delivery Function BCP. This will link into the respective DE&S Site Recovery Plan arrangements for local incidents and ensure that Equinox staff are covered if working at other establishments and are contained within that Site Recovery Cascade Plan. Off-site operation in parent company offices in Bristol/home-working will be enabled through use of MODNET where possible, to reduce any impact to Service outputs.

- RISK APPETITE

During mobilisation, Equinox will align its risk appetite with that of DE&S. Those risks identified by the DE&S Programme Delivery Function will be considered to have equal value to Equinox, with a respective likelihood/impact that will be reviewed and recorded as a part of this BCP. In each case, Equinox will make reference to those identified risks and review what risk reduction or mitigation measures, if any, need to be taken. Wider risks, if appropriate, may be captured and any opportunity to strengthen the resilience of Equinox’s outputs, the DE&S Programme Delivery Function and wider will be embraced.

- CRITICAL OUTPUTS, BUSINESS IMPACT ANALYSIS (BIA) AND DEPENDENCIES

The Equinox Business Impact Analysis (BIA) will identify our Business critical outputs / activities and dependencies and the effect that a disruption may have on them. Critical business systems must be identified and contingency plans for these systems put in place to support minimum service requirements. A summary of our business critical systems and dependencies will be developed within 30 days of mobilisation and include the plan to be implemented if an incident occurs to manage what areas should be prioritised and what is required to maintain/restore them. In developing our Business Impact Analysis, the following criteria will be applied:

Our critical business systems will be identified and prioritised and plans will be developed to outline the minimum resource levels required to maintain the critical outputs in terms of:

Manpower

Accommodation

IT and communication services

Key data and files

Specialist facilities

Essential materials and consumables

Essential services.

Any disruptive event is likely to have one or more of the following impacts on our ability to deliver our critical outputs - these impacts and plans for rapid restoration will be developed:

Temporary or longer-term unavailability/loss of personnel

Loss of or damage to buildings and infrastructure (including IT, telecoms)

Loss of data/information

Damage to financial standing - Loss of key supplier

Damage to reputation.

Time criticality will be assessed in accordance with the categories shown in the table below.

| Time Critical Phase | Indicator | Description |
| --- | --- | --- |
| In the first 24 hrs | Red * | What cannot be disrupted for more than a few hours (i.e., support to operational Military Capability) |
| Days 1-3 | Red | What must be back in operation within the first few days |
| Days 4-7 | Amber | What cannot be delayed for more than a week |
| Days 8-21 | Green | What can stand a few weeks’ delay, but no more |
| Days 22 and beyond | Grey | Critical Objectives not so sensitive to time delay and the remaining non-critical objectives |

- BUSINESS CONTINUITY RISK ASSESSMENT, MITIGATIONS & DEPENDENCIES

Equinox’s business continuity risk assessment and mitigations will be developed and informed by Equinox’s assessment of critical outputs, BIA and dependencies. An assessment of the business risks and mitigations is captured in the table overleaf.

| Ser | Impact | Examples of Causes (Threats and Hazards) | Potential Risk Mitigation |
| --- | --- | --- | --- |
| 1 | Short or long-term loss of personnel | - Industrial action: staff strikes, transport (local or national), fuel, protestors outside of bases preventing access. - Bad weather: storms, flooding, snow, etc. - Pandemic Influenza, Seasonal Flu, Norovirus etc. (e.g., sickness levels above normal rates over an extended period). - Terrorist incidents. - Accidents (including Fire). - Impact of events such as the Olympics 2012. | - Business continuity (BC)/Security (Sy) - BC/Facilities management (FM) BC - Sy & BC Safety & FM BC |
| 2 | Loss of access or damage to facilities/sites | - Bad weather: storms/gales, flooding (onsite or surrounding area), severe drought/heat wave, snow and ice (on-site or surrounding area). - Terrorist attacks/incidents, including “white powder” incidents. - Crime – vandalism, theft. - Fire. - Utilities failures – electricity, gas, water and sewerage, heating/cooling systems. - Hazardous material spills/accidents. - Biological hazards, e.g. Foot and Mouth Disease. - Industrial action, protests etc. which block access to sites. - Accidents, e.g., road accidents which block access to sites. - Poor infrastructure maintenance. | - FM/BC - Sy/BC Sy - Safety/FM FM/BC - Safety/FM BCSy/BC BC - FM |
| 3 | Loss of or denial of access to IT | - Electricity failures. - Cyber-Security threats, viruses, etc. - Damage to IT/IS infrastructure arising from threats/hazards at [Ser 2]. - Failure of the telephone network (including mobile) – as a result of bad weather (including solar weather), terrorist incidents, overloading of the network, bandwidth restrictions, etc. | - FM/BC - Sy - FM/BC FM/BC |
| 4 | Loss of or denial of access to information | - Security breaches, leaks, unintentional and intentional losses of information. - Cyber-Security threats, viruses, etc. - IT/IS infrastructure failures at [Ser 3] – including loss of Data Centres and Servers. - Loss/damage to paper holdings (fire, flood, accidental disposal). | - Sy - Sy - FM/BC - FM/BC |
| 5 | Loss of a key supplier, or interruption to the delivery of critical services/equipment | - Threats/hazards at [Ser 1-4]. - Failure/interruption of the supply chain. - Financial failure/bankruptcy. | • BC |

- ROLES AND RESPONSIBILITIES

When activated, the Equinox Business Continuity Team roles and responsibilities will be as given in the table below.

| Role | Responsibility |
| --- | --- |
| Equinox SRO | - Responsible for the delivery of an effective Equinox continuity and recovery capability. - Enforce DE&S BCM policy and strategy and determine an approach to delivery within the DE&S Project Management, Project Controls and Integrated Logistics Functions structures, BCM-related risks, assets and sites. - Provide adequate resourcing and funding to support Equinox BCM activities. - Responsible for ensuring Equinox BCM plans are validated through an exercise on at least an annual basis and that staff at all levels with BCM roles participate. |
| Equinox Contract Lead | - Lead BCM planning, ensuring alignment to BCM Strategy and deliver against the DE&S BCM Focal Point Terms of Reference. - Put in place appropriate recovery capabilities that are aligned with the agreed DE&S approach. - Oversee the delivery of local exercises to validate BCM plans. - Support Equinox BC and Site Planners with BCM awareness and communication activity. - Represent areas of responsibility within the DE&S BCM programme, forums and related activity. - Maintain appropriate BCM records and hold appropriate BCM documentation. - Assist the BCM programme team with BCM reporting by providing any information and documentation required by the team upon request. |
| Task Co-ordinator | • Cascade to all Equinox Task Leads |
| Resourcing and Security Co-ordinator | - Support the BCM Focal Point in developing, reviewing, exercising and maintaining BCM capabilities. - Ensure BCM capabilities consider and, where appropriate, align with other BCM plans maintained by DE&S, MOD or critical third parties. - Assist the BCM programme team with BCM reporting by providing any information and documentation required by the team upon request. - Cascade to all Equinox Resource personnel. |

- KEY PERSONNEL CONTACT DETAILS

- During the mobilisation phase, the table below will be updated to include the contact details of key personnel for the Equinox BCT.

| Role | Name | Contact Details |
| --- | --- | --- |
| Equinox SRO |  |  |
| Equinox Contract Lead |  |  |
| Task Co-ordinator |  |  |
| Resourcing and Security Co-ordinator |  |  |
| Finance Manager |  |  |

The Equinox Contract Lead is responsible for ensuring that all key posts have been suitably delegated to cover periods of absence (i.e., sickness or leave).

- SCHEME OF MANOEUVRE

Plan Invocation

The Equinox SRO (with Equinox Contract Lead as Deputy) is to be included as part of the DE&S Senior Leadership BCM cascade for notification of an incident. The Equinox BCP will only be invoked by the EQUINOX SRO, or in his absence / unavailability the Equinox Contract Lead. It is anticipated that this would be triggered following notification of an incident that has directly impacted upon the whole / major part of DE&S or an incident impacting only on the DE&S Programme Delivery Function and is causing a direct disruption to business.

Communication Cascade Plan

Upon activation, information will be cascaded via the flow outlined in Figure A1. The aim of the cascade is to have the minimum number of levels, to ensure it is robust and swift to operate. A register of all Equinox staff will be maintained with contact details by the Resourcing and Security Coordinator, who will provide each Notification Node with a list of staff they are responsible for notifying.

Figure A1 – PDP BCP Communication Cascade

Incident Management

The purpose of Incident Management is to allow the organisation to manage the initial phase of an incident. With Equinox operating across the DE&S Programme Delivery Function, and wider, it will be necessary for our people to be considered within the context of the DE&S Programme Delivery Function’s Incident Management Plans. The responsibility for this liaison will rest with our Task Co-ordinator, supported by our Resourcing and Security Co-ordinator, will know across DE&S where Equinox staff are engaged and be able to act in unison across Equinox and DE&S to respond to an incident. In line with plans that will already exist for the Programme Delivery Function, Equinox will develop its own Incident Management Plans – BIA informed – to respond accordingly and these plans will include specific responsibilities for facilities access, IT and communications and HR / welfare issues. These plans will recognise that in some cases, activation of the incident management, business continuity and business recovery plans may occur in rapid succession or even simultaneously.

Site Evacuation

Any initiation by DE&S of a site evacuation will be followed by Equinox in accordance with DE&S plans. The Equinox Contract Lead will coordinate our consequential planned response to this. In the event that an incident occurs that precludes the use of a normal site location, a fall back location for Equinox staff (as a part of the DE&S Programme Delivery Function) on a part of the site that is unaffected will ideally be agreed. Alternatively, off-site in parent company offices in Bristol/homeworking will be enabled through use of MODNET to reduce any impact to Service outputs.

Stand-down Arrangements

The stand-down of the Equinox BCP will only be implemented by the Equinox SRO or Equinox Contract Lead in his absence / unavailability. A return to BAU activity will be implemented in accordance with details that are developed in our contingency plans and / or those plans developed in response to an incident that has caused a lasting impact.

Post Incident Procedure

Following an incident (or BCM exercise) the Equinox Contract Lead will formally review our performance and identify any lessons to improve the resilience of our Service outputs. The table below details the report required within 4 weeks of an event.

| Report | Author | Distribution |
| --- | --- | --- |
| Post Incident Report | Equinox Contract Lead | JPMO |
| Post Exercise Report | Exercise Lead | JPMO |

- Exercising the Plan

The Equinox Contract Lead will ensure that Equinox staff with BCM responsibilities are briefed and trained to enable them to discharge their duties. This requirement will be informed through liaison with the DE&S BCM Programme Team Equinox will ensure that all our staff are BCM aware within their areas, utilising our Focal Points to provide briefings as appropriate. Equinox will undertake a BCP exercise at irregular intervals, but at least annually. We will undertake such exercises independently and also play our full part within the DE&S Programme Delivery Function whenever they exercise their BCP.

PDP ITN, Schedule M.