Request for Quotation (RfQ)

Framework Agreement and Lot Description:

Crown Commercial Service RM1089 Traffic Management Technology 2 (TMT2)

Lot 2 Traffic Monitoring and Traffic Enforcement Cameras

Contract reference:

TMTii  56

ENCP – Enhanced Network Camera Programme

Contents

General	3

Information management	3

Warranties	4

Communications	4

Change of status	5

Documents	5

Quotation Submission	6

Quality Submission	6

Financial Submission	7

Assessment	8

Verification	9

Standstill and Award	10

Annex A – Indicative programme	11

Annex B – Award Criteria	12

Annex C – Marking the Quality Submission	14

Annex D - Form of Risk Register	15

Annex E – Information Assurance requirements and assessment	16

Annex F – Online forms	18

Annex G – Key People Schedule	22

# General

- This Request for Quotation (RfQ) applies to the submission of quotations for TMTii 56

ENCP – Enhanced Network Camera Programme, under Lot 2 of the Crown Commercial Service (CCS) Traffic Management Technology 2 (TMT2) Framework.

- The RfQ seeks to determine the most economically advantageous Quotation Submission for the Employer.

- The indicative timetable for this further competition is included at Annex A.

- Suppliers are required to conduct themselves in good faith in all dealings in relation to this further competition. Quotation Submissions must be made in accordance with this RfQ. Quotation Submissions and/or Suppliers not complying with this RfQ may be rejected or excluded by the Employer whose decision in the matter will be final.

- Any of the documents issued to Suppliers in connection with this further competition remain the property of the Employer. All such information issued to Suppliers may only be used for the purpose of providing a Quotation Submission. Such information should not be disclosed to persons unconnected with the Quotation Submission. These provisions apply equally to documents (the property rights of which vest in a third party) supplied for the further competition.

- This RfQ and Quotation Submission must be treated as private and confidential. Suppliers must not disclose the fact that they have been invited to submit a Quotation Submission or release details of the RfQ, other than on an “in confidence” basis to those who have a legitimate need to know or whom they need to consult for the purpose of preparing the Quotation Submission. Suppliers must not release information concerning this RfQ for publication in the press or on radio, television, screen or any other medium.

# Information management

- Under the Freedom of Information Act 2000, Public Contract Regulations 2015 (as amended) and the Environmental Information Regulations 2004 (EIR) the Employer may be obliged to disclose information relating to responses to this further competition including any Quotation Submissions received.

- Under the Cabinet Office’s Guidance Note dated May 2012 entitled “Transparency – Publication of New Central Government Contracts”, or any later revision, the Employer is obliged to publish awarded Call Off Agreements, including the information submitted to the Employer by the Supplier as part of the further competition, excluding only information which is exempt from disclosure pursuant to the Freedom of Information Act 2000 or the EIR. The Employer’s initial view is that only materials likely to be excluded from publication on this basis are as follows:

- Details of the key people listed in the Call Off Agreement Annex C Contract Data Part Two;

- Build ups of the Prices but not the Prices in the Price List.

- The Supplier is invited to identify (with reasons) those materials which they wish to see excluded from publication. The Supplier acknowledges that the final decision as to which materials are excluded rests with the Employer its sole discretion. Any request by the Supplier to exclude material is for information only and will not be taken into account in the assessment process, nor will it form part of any Call Off Agreement between the Employer and the Supplier.

- Suppliers should be aware that the Employer could receive requests for any information relating to this further competition. While the Employer reserves its discretion in responding to any such information request Suppliers are invited to request that certain information is not disclosed or published if to do so would prejudice their legitimate commercial interests or it is otherwise exempt from disclosure under the Freedom of Information Act 2000 or the EIR.  Requests for non-disclosure under the Freedom of Information Act 2000 or the EIR must accompany the Quotation Submission and include:

- Clear and substantive justification;

- A time limit when any confidential information could be disclosed.

- The terms of any confidentiality agreement would, if requested, be available for disclosure. Any request by the Supplier under this paragraph is for information only and will not be taken into account in the tender assessment process, nor will it form part of any contract between the Employer and the Supplier.

# Warranties

- This RfQ is issued by the Employer in good faith. No warranty is given as to the accuracy or completeness of the information contained in it. Any liability for inaccuracy or incompleteness is expressly disclaimed by the Employer and its advisors. Suppliers are advised to satisfy themselves that they understand all the requirements of the contract before submitting their Quotation Submission.

- Nothing in this RfQ shall be taken as constituting an offer (whether implied or otherwise), or any agreement, whether express or implied between the Employer and any other party.

- The Employer reserves the right to cancel, amend or vary the further competition at any point prior to the award of the contract (whole or in part) and with no liability on its part.

- The Employer reserves the right not to accept the lowest or any Quotation Submission for any reason.

- The Employer and/or its advisors are not liable for any costs resulting from any amendment or cancellation of this further competition nor any other costs, charges, fees, expenses, claims or disbursements (howsoever arising and including third party costs) incurred by those tendering for this contract opportunity. Suppliers submit a Quotation Submission at their own risk and expense.

# Communications

- For enquiries contact the Employer via the e-sourcing portal, at: https://highways.bravosolution.co.uk.

- Contact with the Procurement Officer must be made via the e-sourcing portal only. Suppliers must not contact any members of the Employer’s staff in relation to this RfQ. Suppliers must immediately inform the Procurement Officer via the e-sourcing portal if they have been contacted by anyone else regarding this RfQ. Failure to comply with the above may lead to the Supplier’s Quotation Submission being rejected. For the avoidance of doubt, this paragraph shall apply where any Supplier contacts any person at the Employer (including any executive directors, non-executive directors and senior managers) in relation to this further competition, other than the Procurement Officer. Failure to comply with the above may lead to your Quotation Submission being rejected.

- Any queries from Suppliers regarding the RfQ documents must be made by the final date and time shown on the e-sourcing portal.

- All Supplier queries will only be responded to via the e-sourcing portal. If any response requires a change to the RfQ or tender documents, then any amendment(s) will be issued via the e-sourcing portal.

- Tender Amendments are changes to the documents that may be made to any of the tender documents issued, and these will only be issued via the e-sourcing portal. Only in exceptional circumstances will amendments be issued after tenders have been received. In such circumstances, the Procurement Officer will notify all Suppliers of the required action.

- Highways England staff and their consultants do not have the authority to make any changes to the RfQ documents. Such changes will only be through a tender amendment issued by the Procurement Officer. If a statement is made in an amendment that a Supplier considers is not in accordance with the RfQ documents, then the Supplier should immediately refer the matter to the Procurement Officer as a query.

- Confidential queries from Suppliers shall not be accepted or responded to. If a query is received that is marked confidential, the Supplier will be asked to either re-phrase it so it can be published, or withdraw it.

- Not used.

# Change of status

- Suppliers must immediately advise the Employer if their ownership or the ownership of any member of their supply chain (or their parent company) changes, or their organisation completes the takeover of, or merges with, another Supplier that is participating in this further competition. If it is considered that a change in ownership has created a potential conflict, the Employer will seek measures to mitigate risk of conflict. A “conflict” or “potential conflict” is any circumstance which the Employer believes has or could impact on the fair, transparent and non-discriminatory nature of this further competition.

# Documents

- The RfQ includes the following documents:

- Request for Quotation (RfQ) (this document);

- Service Information

- TMTii 56 – Tranche 1 Site List

- Price List;

- Call Off Agreement, which includes:

- Annex A – Form of Agreement;

- Annex B – conditions of contract;

- Annex C – Contract Data part 1 and part 2;

- Annex D – Z clauses;

- Annex E – Service Information and annexes;

- Annex F – Price List;

- Annex G – Quality Statement;

- Annex H – Key People Schedule

# Quotation Submission

- The Quotation Submission will comprise of the Quality Submission and the Financial Submission.

- The Quality Submission must follow the structure set out and cover the items identified in the table 2 of Annex B.

- The Quotation Submissions and supporting documents must be written in English.

- Quotation Submissions must be submitted in accordance with the RfQ. Quotation Submissions must not be qualified or accompanied by statements or a covering letter that might be construed as rendering the Quotation Submission equivocal. The Employer’s decision as to whether or not a Quotation Submission complies with this RfQ will be final.

- Quotation Submissions not received by the deadline on the e-sourcing portal may be excluded from further consideration and returned to Suppliers. Quotation Submissions must remain open for acceptance for 120 calendar days from the date the Quotation Submission was submitted.

- The Quotation Submission should be returned together with the documents listed below via the Employer’s e-sourcing portal at https://highways.bravosolution.co.uk.

- Documents are to be in Microsoft Word 2010, Microsoft Excel 2010 or PDF formats.

- The following online forms are included at Annex F. Suppliers must indicate their acceptance by completing the relevant fields via the technical envelope on the e-sourcing portal:

- Anti-Collusion Certificate;

- Fair Payment Charter;

- Anti-Bribery Code of Conduct;

- Anti-Fraud Code of Conduct;

- Quotation declarations.

# Quality Submission

- Suppliers are to include in their Quality Submission, via the technical envelope on the e-sourcing portal:

- Methodology statement, in response to the quality questions in Annex B, describing the approach proposed to complete the work in the Service Information;

- A contractor’s plan showing the timing of the deliverables identified in the Service Information (10-page limit);

- Key People Schedule and CV’s;

- Risk Register identifying and describing the risk, to include the estimated effect of the risk on programme and cost. It must not include any reallocation of risks (see Annex D);

- a Parent Company Guarantee using the form provided in Service Information.  (Highways England will contact you if we require a PCG. If you are not asked, then you do not need to upload a PCG as part of the tender return);

- Information Assurance statement.

- It is important to note that commitments made by the Supplier in the Quality Submission will be incorporated into, and become an actionable term of the Call Off Agreement.

- The Quality Submission will become the Quality Statement in the Contract Data.

- The Quality Methodology Statement must not exceed the page limit, which is 25 digital A4 sized pages. Suppliers may use A3 size in lieu of A4, but each A3 sized page will be counted as two A4 pages. Text must be in Arial font and not smaller than 11 point.

- If the Quality Submission exceeds the page limit then pages beyond the limit will be disregarded. If Suppliers consider that the page limit is insufficient to provide the information required by this RfQ then a tender query should be raised via the e-sourcing portal. No guarantee can be given that the page limit will be increased.

- The page limit and font size relate to the entire Quality Submission including paper covers, title pages and annexes. Text no smaller than 8 point should be used for drawings, diagrams and flow charts. The pages of the Quality Submission must be numbered. Page numbers and other header or footer information may be included in the margin space.

# Financial Submission

- Suppliers are to include in their Financial Submission, via the commercial envelope on the e-sourcing portal:

- A completed Price List;

- An explanatory document accompanying the Price List, which explains how each of the Prices has been built up and an explanation of the Prices (rather than additional information). As a minimum, the explanatory document must explain the quantity of days utilised for each individual, their SFIA Level of Responsibility, and their day rate; unit costs for other items required to Provide the Service; any provisions for risk; and a build-up of the Supplier’s Fee percentage. The explanatory document must not exceed the digital page limit of 20 digital A4 sized pages;

- A draft Call Off Agreement with the following annexes completed:

  - Annex A – Form of Agreement (highlighted sections);

  - Annex C – Contract Data Part Two;

- A statement indicating which (if any) information the Supplier would like withheld from any transparency publication and why;

- A statement undertaking responsibility for dealing with insurance claims or parts of such claims within the excess amount;

- A statement regarding potential, actual or perceived conflicts of interest that may be relevant to the service. The Employer requires that any potential, actual or perceived conflicts of interest in respect of the service are identified in writing and that Suppliers outline what safeguards would be put in place to mitigate the risk of actual or perceived conflicts arising during the delivery of the service.

- The Financial Submission must be completed using, and in compliance with the instructions included within the Price List issued with this RfQ.

- The prices in the Price List are to be priced as per the Defined Cost, plus the Fee.

- Suppliers must note that each item set out in the Price List must be completed and separately priced.  Suppliers are not permitted to:

- Price any item or activity within another item or activity in the Price List;

- Cross subsidise any item or activity within any other item or activity in the Price List;

- Make any assumptions regarding the use or relevance of any item or activity in the Price List;

- Price any items which have been identified in the Price List as not requiring to be priced;

- Duplicate any items in the Price List; or

- Price any item or activity as £0.00.

- Suppliers who price on any other basis and/or make such assumptions will have their Financial Submission rejected.

- A Financial Submission that is based on any other basis than that set out in the Contract Data and Price List will be rejected.

- In addition to the above Suppliers must return the other information set out in Annex E

- Every Government Department is required to take suitable precautions to safeguard its information. Information Assurance is the confidence that information and communications systems will protect the information they handle, and will function as and when they need to under the control of legitimate users. Suppliers are to provide a description of their proposals for handling information, in Annex E, so that the suitability of their proposed Information Assurance solutions can be assessed.

# Assessment

- The Employer’s assessment of the Quotation Submissions will be carried out in stages.

- In the first stage the Procurement Officer will check Quotation Submission for completeness and compliance.  This will include checking:

- that correct documents & submissions have been made in accordance with submission requirements;

- the format of submitted documents is correct;

- the page count and font size in submitted documents is correct; and

- that no further documents were submitted beyond those required

A Quotation Submission that does not meet these conditions may result in the Quotation Submission being rejected.  The Employer’s decision will be final.

- In the second stage

  - the Quality Assessment Panel members will independently assess and mark the question responses in the Quality Submission; and

  - the Financial Assessment Panel members will assess the Financial Submission.

- During the second stage tender clarification questions about the Quality Submission or the Financial Submission may be issued to suppliers by the Procurement Officer. These are to allow members of the Quality Assessment Panel or the Financial Assessment Panel to clarify any ambiguous aspects. Any uncertainty, lack of clarity or potential errors in any part of the Financial Submission will be dealt with via a tender clarification question issued by the Procurement Officer.  If a response to a clarification question provides information not requested, then this information will not be disclosed to the Quality Assessment Panel or the Financial Assessment Panel as the case may be.  No further clarification questions will be issued after the individual marking is completed.  Note that a supplier may not receive any tender clarification questions.

- The Quality Assessment Panel assesses the Quality Submission by awarding marks against each of the questions in Table 2 of Annex B.  The score for each quality question is determined using Table 1 in Annex C.

- At the third stage the Quality Assessment Panel will convene for consensus marking of the Quality Submissions

- The minimum quality requirement is:

- to achieve a total weighted score of 75 (60% of the 125 Marks on offer)

A Supplier that fails to achieve the minimum quality requirements will not be considered further and have its Quotation Submission rejected.

- The fourth stage is verification of the highest scoring bidder’s Quality Submission and/or Financial Submission and may be carried out at the discretion of the Quality Assessment Panel or the Financial Assessment Panel on the highest scoring bidder in accordance with paragraphs 63 – 67 below.

- The final stage will involve confirmation of the availability of the highest scoring bidder’s key people and insurances.

- Suppliers should note that the Employer will investigate a potentially abnormally low quotation as provided for under the Public Contracts Regulations 2015 (as amended) on any aspect of a quotation and at any stage of the process.

- In scoring the Quality Submission the Supplier with the highest total quality mark is given a score of 100. The score of the other Suppliers will be calculated by deducting from 100, one point for each full percentage point by which their mark is below the highest mark, expressed to one decimal place. Any negative scores will be normalised to zero.

- In scoring the Financial Submission the Financial Assessment Panel will derive a price for each supplier from the tendered total of the Prices as stated in tab 2 of the Price List.  The Supplier with the lowest price submitted is given a score of 100. The scores of other Suppliers are calculated by deducting 1from 100 for each full percentage point by which their price is above the lowest price, expressed to one decimal place. Any negative scores will be normalised to zero.

- The quality score and the financial score will be combined in the ratio as shown in Annex B table 1 and applied to the quality and finance scores respectively. The total score will be expressed to one decimal place. The Supplier that will be considered further (the preferred bidder) will be the Supplier with highest total score.

# Verification

- At the verification stage members of the Quality Assessment Panel may review the evidence statements submitted for the applicable quality questions and may verify all or part of the evidence statements. Normally the Panel will only verify the evidence of the preferred bidder.

- During verification, a quality score for a particular quality question may either remain unchanged or be reduced, thus reducing the total quality score. If, following verification, the total quality score of the preferred bidder is reduced such that it is no longer the highest scoring Supplier, then the Quality Assessment Panel will proceed to verify the next highest scoring Supplier.  The Quality Submission cannot be modified by a Supplier during the verification stage, and marks cannot be increased above those assessed. Note that not all Quality Assessment Panel members may be involved in verification.

- In verifying the Quality Submission, the Quality Assessment Panel may use any practical means, and may approach any person or organisation named in the Quality Submission as part of the verification. The verification may include review of any submitted information, requested evidence statement, or meetings with the Supplier.

- Also at the verification stage the Financial Assessment Panel may seek further information, verification or an explanation of any elements of the Financial Submission from the Supplier. As part of this financial verification, the Financial Assessment Panel may ask to be provided with original evidence that demonstrates that:

- the Supplier will be able to deliver the requirements of the contract for the price quoted,

- the allowances and assumptions made are based on costs likely to be actually incurred,

- the Supplier is able to obtain the level of resource necessary to deliver the contract requirements.

The Financial Assessment Panel may wish to interview appropriate finance and accounting staff to provide the level of satisfaction required.

- Failure to provide satisfactory evidence to verify any part of the Quotation Submission may result in the quotation being rejected.

- Before a Call Off Agreement is awarded the Employer will require confirmation that the key people offered in Contract Data Part Two are available to start the project. Failure to offer a compliant team may lead to the rejection of the quotation.

- Prior to the award of any Call Off Agreement the Supplier must provide evidence that insurance required by the Call Off Agreement is in place.

# Standstill and Award

- When all internal governance procedures have been completed, the Procurement Officer informs all Suppliers which Quotation Submission the Employer proposes to accept (if any). The Procurement Officer starts a ten calendar day standstill period by issuing notifications and assessment feedback reports via the e-sourcing portal. Note that these will only be issued in writing and there will be no feedback meetings or phone calls during the standstill period.

- To award the Call Off Agreement, the Employer will initially issue an award letter to the successful supplier. Subsequent to that, the Procurement Officer will check, update and issue a finalised version of Annex A (Form of Agreement) of the Call Off Agreement to the Supplier, for signatures and return. Note that two signed hard copy originals must be returned via post.

- The Employer, upon receipt, will then also sign and seal Annex A of the Call Off Agreement and issue a hard copy to the Supplier.

- The Employer intends to award the Call Off Agreement but reserves the right not to proceed with any of the Quotation Submissions received in response to this RfQ.

- Details of awarded Call Off Agreements over £10k will be published on the Contracts Finder website.

# Annex A – Indicative programme

| Item | Activity | Date | Week |
| --- | --- | --- | --- |
| 1 | Issue RfQ documents |  | 0 |
| 2 | Last Date for Supplier queries |  | 3 |
| 3 | Quotation Submission Return |  | 5 |
| 4 | Marking of the Quality Submission |  | 5-7 |
| 5 | Financial Scoring |  | 7 |
| 6 | Supplier with the highest score identified |  | 7 |
| 7 | Highest scoring supplier validation* |  | 7-9 |
| 8 | Standstill period (Including written feedback) |  | 9-10 |
| 9 | Award Call Off Agreement |  | 11-12 |

* Following the highest scorer being identified, the Supplier will be requested to validate the CCTV equipment. The validation will be arranged within 1 week of notification, on a mutually agreed date between the Supplier and the Employer. The validation will ensure that the CCTV camera is in alignment with the requirements set-out in Term Service Contract SI 300.

# Annex B – Award Criteria

Table 1 – Quality and Price weightings

| Criteria | Percentage weightings |
| --- | --- |
| Quality | 60% |
| Price | 40% |

Table 2 – Quality questions

|  | Description | Mark (out of 10) | Sub Weighting | Total Mark |
| --- | --- | --- | --- | --- |
| 1 | Health and Safety Management |  |  |  |
| 1.1 | Please provide your methodology for ensuring the safe and successful installation of cameras on site with evidence of past performance and linkage to your proposed risk register. |  | x 2.0 | / 20 |
| 2 | Collaborative Behaviour |  |  |  |
| 2.1 | Explain and evidence your capability to order activities and work collaboratively to meet the requirements of Highways England, Area Teams, the Service Manager and Others |  | x 1.5 | / 15 |
| 3 | Customer & Stakeholder |  |  |  |
| 3.1 | Explain and evidence how you will manage different demands from multiple stakeholders and your approach to ensuring progress and resolution of issues. |  | x 1.5 | / 15 |
| 3.2 | Explain and evidence how will you ensure the cameras are fit-for-purpose for RCC operations, including appropriate end-to-end testing and how this will be managed throughout the contract? |  | x 1.5 | / 15 |
| 4 | Quality |  |  |  |
| 4.1 | In relation to SI 115, explain your approach to working with ONVIF and provide evidence of successful deployment of ONVIF compliant cameras |  | x 2.0 | / 20 |
| 4.2 | Explain and evidence how you will ensure the efficient front-line maintenance of the cameras, and how you will conduct training of RTMC engineers to ensure this happens. |  | x 1.0 | / 10 |
| 4.3 | In relation to SI 310, provide assurance and evidence of the performance of your cameras in similar operating environments to meet the contract requirements. |  | x 1.0 | / 10 |
| 5 | Time |  |  |  |
| 5.1 | Describe your approach to meet the supply and installation of cameras within the overall programme, including how activities will be coordinated with stakeholders and other contractors. Note the Contractors Plan will also be marked as part of this question. |  | x 1.0 | / 10 |
| 6 | Cost |  |  |  |
| 6.1 | Describe your approach to keeping the project within budget and provide evidence of effective cost management on previous projects. |  | x 1.0 | / 10 |
|  | Subtotal |  |  | / 125 |
|  | Total Quality Mark |  |  | % |

# Annex C – Marking the Quality Submission

Table 1

|  | How well does the Quality Submission meet the Call Off requirements as described in the Service Information, and demonstrate an understanding of the risks to the work? | Mark |
| --- | --- | --- |
| Weak | The Quality Submission has not considered fully the requirements of the Call Off objectives and fails to address adequately the main management and technical risks. | 1-4 |
| Acceptable | The Quality Submission demonstrates an adequate understanding of the Call Off objectives and covers the main management and technical risks to an acceptable standard. The programme and proposed resources are just sufficient for the methodology described. | 5 |
| Good | The Quality Submission demonstrates a good understanding of the Call Off objectives. It deals fully with the main management and technical risks. The programme and resources proposed are balanced against the resources and approach proposed to mitigate risks. | 6-7 |
| Very Good | The Quality Submission demonstrates a very good understanding of the Call Off objectives which give a high degree of confidence that the Call Off will be completed within the time and budget constraints and will mitigate risks. Optimal levels of resource have been allocated to the programme. | 8-9 |
| Excellent | The Quality Submission has been tailored specifically to suit the Call Off objectives and uses innovative approaches to deal comprehensively with the main management and technical risks, and is highly likely to maximise performance against key performance indicators and deliver continual improvement. | 10 |

# Annex D - Form of Risk Register

Suppliers should identify the risks addressed in their Quality Submission and describe the action proposed to deal with the risk. They should also include any identified opportunities. Add additional lines as required.

Table 5: Risk Register

| Number | Risk or Opportunity Description | Proposed Action to deal with risk | Effect of risk (or opportunity) on programme and cost |
| --- | --- | --- | --- |
| 1 | Programme certainty – scheduled dates for installation are to be confirmed and subject to change |  |  |

# Annex E – Information Assurance requirements and assessment

Suppliers are to cover the questions below, giving descriptions where appropriate. This section is not scored as such but is a straight pass/fail against all these questions generally. If Suppliers answer no to any of the questions it does not necessarily mean they would fail however they must provide enough information to show that their policies and processes would align to the Employer’s policy, and how. (The procurement officer may request further information to clarify any aspect of the response.) Yes; No. 1a) b) c); Does the Supplier have a Data handling policy? Supplier to describe their current data handling policy Supplier to provide a link to their data handling policy on their website or provide a copy. 2a) b) c); Does the Supplier have a quality management system (QMS)? Supplier to describe this system in relation to information assurance / data handling. Supplier to provide a link to their QMS or provide a copy. 3; Supplier to confirm that they have read and understood Highways England’s data handling / information assurance policy. 4; Supplier to confirm that their methods of storing data (electronic and paper based copies) meet the requirements of Highways England’s data handling policy. Supplier to describe these methods and show how they will align with Highways England’s policy.. 5; Is/ will the data be stored in an EU country? If data is being stored in EU country Supplier to state where and provide evidence to demonstrate that they are adhering to the EU Legislation and describe how they are meeting those requirements. If a non EU country Supplier to state where and provide evidence to demonstrate that they are adhering to this legislation and describe how they are meeting those requirements.. 6; Supplier to confirm that their IT equipment (including PCs, lap tops and removable media) aligns with Highways England’s data handling policy. Suppliers to describe how?. 7; Supplier to confirm that the methods of transferring data between approved parties meet the requirements of Highways England’s data handling policy. Supplier to describe how?. 8; Supplier to confirm that the retention of data files (both electronic and paper based copies) meets the requirements of the Highways England’s records management policy. Supplier to describe how?. 9; Supplier to confirm that the disposal of data (both electronic and paper based) meets the requirements of the Highways England’s records management policy. Supplier to describe how?.

# Annex F – Online forms

Highways England, working with its suppliers in good faith and in a spirit of mutual trust and respect, is committed to preventing and identifying collusion, meeting the principles of fair payment, meeting the principles of anti-bribery (as enacted by the Bribery Act 2010 and Ministry of Justice guidance), and working fairly, honestly, with integrity and transparency. Highways England seeks to gain the same commitment from Suppliers through their acknowledgement of these declarations upon submission of quotations.

Anti-Collusion Certificate

- We certify that this quotation is made in good faith, and that we have not fixed or adjusted the amount of the quotation in accordance with any agreement or arrangement with any other person(s).

- We also certify that, prior to the award of any Call Off Agreement for the work, we have not and will not:

  - communicate the amount or approximate amount of the quotation to any person outside of the parties pertaining to this quotation procedure, other than:

    - the Secretary of State (or a person duly authorised by him); or

    - where the confidential disclosure of the approximate amount of the quotation was necessary to obtain insurance premium quotations required for the Call Off Agreement.

  - enter into any agreement or arrangement with any person outside of the parties pertaining to this quotation that such person shall refrain from submitting a quotation, that they shall withdraw any quotation once offered, or vary the amount of any quotation to be submitted.

  - pay, give or offer to pay any sum of money or other valuable consideration directly or indirectly to any person outside of the parties responsible for this quotation for doing, having done, causing, or having caused to be done any act or thing of the sort described at (a) or (b) in relation to any other quotation.

- We further certify that the principles described in paragraph 2 have been, or will be, brought to the attention of all sub-contractors, suppliers and associated companies providing services or materials connected with the quotation and any Call Off Agreement entered into with such sub-contractors, suppliers or associated companies will be made on the basis of compliance with the above principles by all parties.

Fair Payment Charter

- We will strive to meet the ‘Fair Payment’ commitments set out below. We will additionally seek to embed the principles throughout our supply chain.

  - Companies have the right to receive correct full payment as and when due. Deliberate late payment or unjustifiable withholding of payment is ethically not acceptable;

  - ‘Fair Payment’ will apply equally between Highways England, the lead contractor and throughout the supply chain;

  - The process will be transparent and members of the supply chain will have certainty of how much and when they will be paid;

  - Companies will consider, where appropriate, operating relevant contracts on an open book basis;

  - The correct payment will represent the work properly carried out, or products supplied, in accordance with the contract. Any withholding of payment due to defects or non-delivery will be proportionate and demonstrably justified in line with arrangements made at the time of contract;

  - To ensure effective and equitable cash flow for all those involved, all contracts will provide for regular payments and have payment periods not exceeding 30 days from receipt of invoice;

  - In order to avoid payment delays, Highways England and all supply chain members will agree payment procedures at the outset of their contracts. Payment will be through electronic BACS transfer and will apply throughout the supply chain;

  - Monitoring compliance with these principles will be built into the performance management requirements pertaining to this Call Off Agreement.

Anti-Bribery Code of Conduct

- We confirm that we acknowledge the commitments set out below and have (and shall) maintain equivalent principles throughout our supply chain.

- We are committed to ensuring that our business operates with the upmost integrity.

- We, and those employed by us, will not:

  - Offer, promise, pay or provide bribes to any person;

  - Request, agree to accept or receive bribes;

  - Offer hospitality to Highways England staff that would breach the following requirements:

    - Gifts other than low-value items such as diaries or calendars (up to £10 in value). Calendars, diaries or other small items of office equipment may be offered and accepted but the gift must bear the company's name or insignia and can legitimately be regarded as being in the nature of advertising material;

    - Benefits and/or hospitality such as cocktail parties, receptions, presentations and conferences;

    - Invitations to social, cultural and sporting events; or

    - Overnight accommodation and travel to and from a venue at which an event is being held.

- We are committed to having robust procedures and controls in place within the parties pertaining to this quotation to minimise the risk of bribery with the aim of preventing bribery and confirm that we:

  - Have a zero-tolerance of bribery offences throughout our organisation(s);

  - Conduct risk assessments to identify and monitor potential bribery risks;

  - Adopt due diligence measures to vet and approve third parties performing services on our behalf;

  - Have clear, practical and accessible policies and procedures to address potential risks of bribery, and to prevent bribery;

  - Provide education and awareness to all our employees;

  - Have a mechanism in place to allow employees to report potential bribery issues in confidence and have a process to deal with reports protecting the reporting individual;

  - Deal effectively with any occurrences of bribery; and

  - Act at all times in good faith, impartially and in accordance with a position of trust.

Anti-Fraud Code of Conduct

- We confirm that we acknowledge the commitments set out below and have (and shall) maintain equivalent principles throughout our supply chain.

- We are committed to ensuring that our business operates with the utmost integrity.

- We, and those employed by us, will not commit any fraudulent acts or carry out any of the following acts which could amount to fraud including, but not limited to:

  - Submission of false or inflated claims or invoices for payment or reimbursement;

  - Intentional distortion of financial statements or other records;

  - False or fraudulent financial reporting or making false or fictitious entries concerning accounts, equipment or supplies;

  - Forgery or alteration of any documents such as cheque, bank draft or any other financial documents, including destruction or removal of records;

  - Impropriety in the handling or reporting of money or financial transactions;

  - Theft or misappropriation of assets or funds;

  - Disclosure of confidential information to third parties without authority for personal gain; and

  - The payment of excessive prices or fees where they are not justified.

- We agree to:

  - Keep accurate and up to date records showing all payments made and received and all other advantages given and received, and permit Highways England to inspect those records as required; and

  - Promptly notify Highways England of any breach of these principles.

Quotation declarations

- Your name

- Your position

- I confirm that I am authorised to submit quotations and acknowledge the contents of the Anti-Collusion Certificate, Fair Payment Charter, Anti-Bribery Code of Conduct and Anti-Fraud Code of Conduct on behalf of the Supplier in question.

- I confirm that this quotation and any Call Off Agreement which may result from it shall be based upon the documents listed in the RfQ. I acknowledge that Highways England is unable to enter into negotiation on the terms and conditions to be used, that any Call Off Agreement that may result from this quotation shall be subject to English law, and confirm that any resulting Call Off Agreement will be based on the model contract document as stipulated in the RfQ.

- I confirm that this quotation consists of all the relevant documents as requested in the RfQ and has been submitted in accordance with the RfQ. I have not qualified or accompanied the quotation with statements or a covering letter that might be construed as rendering the quotation equivocal. I acknowledge that quotations not complying with this RfQ may be rejected by Highways England whose decision in the matter will be final.

- I confirm that this quotation shall remain open for acceptance for 120 calendar days from the deadline for quotations.

- I confirm that this RfQ has been treated as private and confidential by all parties pertaining to this quotation and will continue to be treated in such a manner until otherwise directed by Highways England.

- I confirm that we have taken account of our legal and statutory obligations, as well as all relevant Government codes and policies (e.g. taxes, environmental protection, employment protection and working conditions) where they are applicable to our quotation.

- I acknowledge that, under the Freedom of Information Act 2000 (FOIA) and the Environmental Information Regulations 2004 (EIRs) as amended, Highways England is obliged (subject to the application of any relevant exemptions and, where applicable, the public interest test) to disclose information in response to requests for information. I acknowledge that Highways England could receive requests for any information relating to this Call Off Agreement or quotation procedure and may be legally obliged to release information.

- I confirm that if this offer is accepted we will execute such documents in the form of the Call Off Agreement within 10 days of being called on to do so.

- Please check this box if your company is an SME as per the European Commission definition.

# Annex G – Key People Schedule

Supplier should identify the key people for the listed posts and add any further key people. The minimum period of availability of each person must be stated.

A CV for each person should be included. The maximum length of CV is 2 pages of A4 size. The CV should emphasise the key skills relevant to this particular project.

Table 6: Key People List

| Post | SFIA Grade | Name | Minimum period of availability |
| --- | --- | --- | --- |
| Project Manager | Level 4 |  |  |
| Installation Manager | Level 4 |  |  |
| Technical Lead | Level 4 |  |  |

Project Manager (SFIA Level 4): Project management PRMG

Defines, documents and carries out small projects or sub-projects (typically less than six months, with limited budget, limited interdependency with other projects, and no significant strategic impact), alone or with a small team, actively participating in all phases. Identifies, assesses and manages risks to the success of the project. Applies appropriate project management methods and tools whether predictive (plan-driven) approaches or adaptive (iterative/agile) approaches. Agrees project approach with stakeholders, and prepares realistic plans (including quality, risk and communications plans) and tracks activities against the project schedule, managing stakeholder involvement as appropriate. Monitors costs, timescales and resources used, and takes action where these deviate from agreed tolerances. Ensures that own projects are formally closed and, where appropriate, subsequently reviewed, and that lessons learned are recorded.

Installation Manager (SFIA Level 4): Systems installation/decommissioning HSIN

Undertakes routine installations and de-installations of items of hardware and/or software. Takes action to ensure targets are met within established safety and quality procedures, including, where appropriate, handover to the client. Conducts tests of hardware and/or software using supplied test procedures and diagnostic tools. Corrects malfunctions, calling on other experienced colleagues and external resources if required. Documents details of all hardware/software items that have been installed and removed so that configuration management records can be updated. Develops installation procedures and standards, and schedules installation work. Provides specialist guidance and advice to less experienced colleagues to ensure best use is made of available assets, and to maintain or improve the installation service.

Technical Lead (SFIA Level 4): Systems design DESN

Designs components using appropriate modelling techniques following agreed architectures, design standards, patterns and methodology. Identifies and evaluates alternative design options and trade-offs. Creates multiple design views to address the concerns of the different stakeholders of the architecture and to handle both functional and non-functional requirements. Models, simulates or prototypes the behaviour of proposed systems components to enable approval by stakeholders. Produces detailed design specification to form the basis for construction of systems. Reviews, verifies and improves own designs against specifications.

The word 'person' includes any persons and any body or association, incorporated or unincorporated; 'agreement’ or ‘arrangement' includes any transaction, formal or informal and whether legally binding or not; and 'work' means the work in relation to which the quotation is made.

A bribe for this purpose being the provision of any financial or other advantage to encourage that person to perform their functions or activities improperly or to reward that person for having already done so.