TENDER FOR THE SUPPLY OF CONSTRUCTION WORKS TO THE PROPSED NEW COMMUNITY FACILITY, BEGGARWOOD PARK, BEGGARWOOD, BASINGSTOKE

| Buyer | Basingstoke and Deane Borough Council |
| --- | --- |
| Contract Delivery Location | Beggarwood Park, Beggarwood, Basingstoke |
| Contract Description | Construction works for the provision of the proposed new community facility in Beggarwood Park, Beggarwood, Basingstoke |
| Contract Duration | December 2016 - September 2017 |
| Minimum turnover requirement | n/a |
| Minimum insurance requirements | Employer’s Liability of not less than £10 Million. Public Liability of not less than £5 Million. Professional Indemnity of not less than £1 Million. |
| Financial checks | Dun & Bradstreet financial appraisal report http://www.dnb.co.uk |
| References required | References will be required for those suppliers invited to interview |
| OJEU Process | Below OJEU Open Tender |
| Important dates including: Date Tender was Published Last date and time for questions and answers Close date and time for tenders | Dispatch of ITT: Monday 17 Oct 16 Questions & Answers: Monday 17 Oct – Wednesday 9 Nov 16 Return of Tender: Wednesday 16 Nov 16, 16:00:00 Evaluation of Tender: Thursday 17 Nov 16 – Thursday 1 Dec 16 Interviews : Thursday 8 Dec 16 – Friday 9 Dec 16 Notification of Contract Award to Tenderers: Thursday 15 Dec 16 Commencement of Mobilisation Period: Monday 19 Dec 16 Commencement of Work on Site* : Monday 6 Feb 17 Completion of Site works & Handover*: Friday 1 Sept 17 Note*: Dates to be confirmed with successful Tenderer The Council reserves the right to change the above timetable and Tenderers will be notified accordingly where there is a change in the timetable |
| Where is the tender published? (link to portal) | South East Business Portal http://sebp.due-north.com If you need further assistance using the ProContract system please contact the PROACTIS support team quoting project ID: dn215073 Email ProContractSuppliers@proactis.com OR log a support call directly using the following link: http://proactis.kayako.com/procontractv3/Core/Default/Index |