Contract Creation Template – Suffolk Sourcing

| Title of the Contract | Rougham Hill ground works. Old Bells Contractor |
| --- | --- |
| Reference |  |
| Description of the contract | To undertake groundworks on Rougham Hill, Bury St Edmunds to create new 5 pitch Traveller site. Works to be undertaken – Sewer connection DM01 Vehicle Access onto site. Built to Suffolk County Council adoptable standards. Drainage and Manholes Water Pipe installation |
| Main contact or Contract Manager | Lee Price, Julie Baird, Charlotte McCallister |
| Contract Start Date | 23/11/2020 |
| Contract End Date | 08/01/2021 |
| Any optional Extension date Only if provisioned in your tender exercise | The contractor has stated 7 weeks for works to be completed. However as the works are being undertaken over xmas and new year this 7 weeks maybe extended. |
| Contract Managed By (WSC Service Area) – Select your service area. | Housing Strategy and Property Services |
| Contract Type – in most cases it is “conventional contract”, in some other cases, it can be “call-off” under a framework; or “grants contract” | Conventional Contract |
| Estimated Annual Value | £65,458.80 |
| Estimated Life of Contract Value – Annual Value Multiplied by number of years | 3 months |
| Contract Review Frequency – select contract review frequency | N/A |
| One Off Procurement/Ongoing Supply – select as applicable | One Off |
| TUPE? – decide if TUPE applies to this contract. If not sure – keep it blank. |  |
| “Supplier Contact Information” – Address, email, contact persons, phone number etc | Old bells construction & demolition Ltd Old Bells Farm, Wassicks Lane, Haughley, Stowmarket, Suffolk IP14 3NP 01449763351 info@oldbells.co.uk |