National Army Museum Tender Number

Date of Release:  18 August 2020

# Project Brief

2020 marks the centenary of the burial of the Unknown Warrior at Westminster Abbey.  The National Army Museum (NAM) is commemorating this event with an exhibition at the Museum that runs from 19th October 2020 – 14th February 2021 entitled Buried Among Kings: The Story of the Unknown Warrior.  In early November, we will have a pop- up exhibition at Victoria Station for 8 days on our clever frame system from 9th – 16th November.  The National Army Museum wishes to appoint a graphics contractor to print and install graphics for the National Army Museum’s temporary exhibition and for the Victoria Station pop up as detailed on Annex A, the Graphic Schedule.  The value of the tender is £8,100 for the entire package and responses should be broken down and detailed against each element in the column marked ‘Cost’ on Annex A.

The exhibition at the Museum is divided into 13 sections which chart the journey of the Unknown Warrior from the requirement to appease families whose relatives bodies could not be repatriated after WWI, the selection of the body and the journey home to England.  The exhibition also looks at commemoration through the development of the Cenotaph, which acted as a focus for the grief of the nation, through to village war memorials to local soldiers.

By contrast the Victoria Station exhibition, is routed in the train journey that was undertaken on 20 November 1920 when the carriage carrying the Unknown Soldier arrived at Platform 8 at 8.32pm.

Whilst the displays are in separate locations, with different content emphasis, they share a visual identity to unify them.

- Print production of graphics to supplied graphic Annex A;

- Supply and installation of graphics on site in the exhibition at the National Army Museum, Chelsea  5-7 October 2020;

- Supply and Installation of graphics for the Victoria Station pop up exhibibition. These need to be installed during engineering hours between 1-5am;

- Contractors are requested to read the following documentation in conjunction with the Annexs below, which form the attachment to this document.

- Graphic schedule and pricing document. Please complete the pricing column on this document;

- Focus Gallery Plan and Elevations;

# C: Drawings for the Victoria Station Pop Up Exhibition.

# All fully artworked graphic files and reproduction imagery will be supplied to the successful tenderer.

- The successful company will be responsible for:

1.1	Print and production of graphic package to specifications provided by the 2D Exhibition Designer;

1.2	Installation of printed graphics between 5-7 October on site at the Museum and 9 November at Victoria Station;

1.3	Responsibility for duty of care to building and internal structures during work.  All precautions must be taken to avoid damage including the supply/fitting of suitable protection for floor and other areas of gallery spaces if required;

1.4	Removal of waste from site.

Access notes:  Movements outside the gallery will need to be restricted to outside of opening hours.  Entry for materials to the Museum will be via the Groups Entrance, from the staff car park off Royal Hospital Road.  These doors enter the Museum on the lower ground floor level.  There is no Loading Bay or dedicated goods lift but there is a large passenger lift that will accommodate most of the movements but crucially this must be protected during use to prevent and damage.

Normal working hours are 08.00 – 18.00 Monday to Friday.

- Timetable/ Schedule

| Date for tender queries to be received by | 7 September 2020 |
| --- | --- |
| Site visits by | 5 September 2020 |
| Tender Returned for | 14 September 2020 |
| Graphic Producer Appointed | 15 September 2020 |
| Supply print sample finishes | 26 September 2020 |
| Installation of all graphics at site at the National Army Museum | 5-7 October 2020 |
| Installation of the pop up at Victoria Station | 9 November between 1am and 5am |

- Health and Safety

The company will be required to provide method statements and risk assessments for any potentially hazardous process that take place on NAM property (e.g. use of heavy lifting equipment, work at heights, etc.) and will be fully responsible for health and safety compliance for all work at lenders sites and during transit.  Note where the contractor expects CDM compliance will be required they should highlight this and the expected costs in their tender submission.

The company will be expected to comply with the Museum Contractor’s Code of Conduct which will be issued to the successful tenderer.

- Site visits

Site visits to NAM in Chelsea can be accommodated if required. To arrange site visit contact Byung Kim at bkim@nam.ac.uk.

Criteria on which tenders will be awarded

In order of relevance:

- Strength of tender (Consideration of specific needs and experience). (50%)

- Overall cost. (30%)

- Proven experience of similar projects. (20%)

- Deadline for tenders

All tender documents/electronic media are to be addressed to tenders@nam.ac.uk and annotated with “ GRAPHIC TENDER DOCUMENTS NOT TO BE OPENED BEFORE 12 noon on 14 September 2020.  On no account are the tender documents to be passed to the requesting department before the tender board date.

Two hard copy tenders are requested for reference in addition to the electronic version should be submitted.

Address for the return of hard copy tenders:

Graphics Tender not to be opened before 14 September 2020

National Army Museum

Royal Hospital Road

Chelsea

London

SW3 4HT