Appendix F – Pricing Schedule

HS2/674 Circular Economy Opportunities

1.	General Instructions

- The costs contained within the Pricing Schedule are, unless otherwise expressly agreed between the parties, firm.

- The costs entered shall be deemed to include complete provision for full compliance with the requirements of the Contract.

- The costs exclude VAT.

- The costs entered in the Pricing Schedule shall be inclusive of all travel and subsistence.

- Tenderers must include in the pricing schedules any discounts or any reduced pricing they are proposing to offer to HS2 Ltd in delivery of this requirement.

| - Deliverable | - Description | - Estimated Delivery Date | - Milestone Payment |
| --- | --- | --- | --- |
| - Kick-off, plan & programme | - A detailed plan/approach and programme for the project including identified requirements from the employer to be agreed. | - Start date + 2 weeks |  |
| - Summary of current activities and potential opportunities | - Summary submitted to the Employer for review | - October 2016 |  |
| - Recommendation of opportunities | - Recommendations submitted to the Employer for review and collaborative agreement. | - November 2016 |  |
| - Draft report submitted to the Employer for review. | - Full scope of report detailed in section 3.1.3. | - January 2017 |  |
| - Final report submitted to Employer for acceptance | - Full scope of report detailed in section 3.1.3. | - February 2017 |  |
|  |  | - Total Lump Sum Value: |  |