# Schedule 3 (Tasking Order Form)

FINAL

| Tasking Identification |  |  |  |  |
| --- | --- | --- | --- | --- |
| Unique Tasking Order Number | HOCS1c/00010 (Insert additional 9 characters Max) | Version No. & Date | V01 27 July 2015 |  |
| FATS Business Case Number | Original FBC5382 Amendment FBC (FATS team supplied) | Unique Reference Number | FATS/STS/292 |  |
| Project / Equipment for which task is in support | Operational Military Vehicle Certification Framework Scoping Study | UOR | No N/A |  |

| Task Title |  | technical SUPPORT FOR a SCOPING STUDY INTO AN OPERATIONAL MILITARY VEHICLE certification framework |  |  |
| --- | --- | --- | --- | --- |
| NCAs Selected (in accordance with MKM search) |  | NCA Numbers: 3115, 3140, 3210, 3230, 3250 |  |  |
| Please refer to FATS Customer Guidance for definition of Work Category |  |  |  |  |
|  | Directorate & PT / Organisation Title | MOD-DSA | Supplier Name | FRAZER-NASH CONSULTANCY LTD |

| PT Leader/ Project Manager | Redacted | Post | BUSINESS MANAGER |
| --- | --- | --- | --- |
| Post | DSA-DLSR-LSSR-Leg | Address | 1 LOWER LAMB STREET |
| Address | Hazel Level 1 |  |  |
|  | Mailpoint # H019 |  | BRISTOL |
|  | MOD ABW(N) |  |  |
| Postcode | BS34 8QW | Postcode | BS1 5UD |
| Telephone / Fax No | 030679 32572 | Telephone / Fax No | 0117 9226242 |
| E-mail | DSA-DLSR-LSSR-Leg@mod.uk | E-mail | j.williams@fnc.co.uk |
| ` | D0659B | CPV Code | 71356000-8 |

| Date Draft Tasking Order Issued | 28/05/2015 |  | Deadline for Authority’s receipt of Tenderer’s response to the Draft Tasking Order | 18 Jun 2015 |
| --- | --- | --- | --- | --- |

1. Schedule of Requirements

Brief summary of requirement – expand/delete rows as appropriate (full details appear below in the Statement of Requirement)

| Item No | Description | Firm Price £ (Ex VAT) |
| --- | --- | --- |
| 1 | Conduct a scoping study to examine the feasibility of implementing an Operational Military Vehicle Certification Framework (OMV CF). | 39,612.08 |
| 2 | - Provide a report detailing the options considered, the outcome of the scoping study, and how implementing an OMV CF could be best achieved. |  |
| 3 | - Produce a requirements document for implementing Phase 2 of the OMV CF project depending on the outcome of the study. |  |

STATEMENT OF REQUIREMENT

| Unique Tasking Order Number: HOCS1C/00010 | Issue Number & Date: V2-Dated 28 May 2015 |  | Unique Reference Number: FATS/STS/ |
| --- | --- | --- | --- |
| Task Title: Provision of Technical Support for a Scoping Study into the Future Delivery of an Operational Military Vehicle Certification Framework (OMV CF) |  |  |  |
| Brief Description of Task: See the attached detailed Statement of Requirement (or see attached detailed Statement of Requirement) |  |  |  |
| Background/Justification: See the attached detailed Statement of Requirement |  |  |  |
| Activities to be Undertaken: See the attached detailed Statement of Requirement |  |  |  |
| Deliverables: See the attached detailed Statement of Requirement |  |  |  |
| Key Project Indicators (KPIs): See key deliverables table below |  |  |  |
| Government Furnished Assets (GFA) (List all GFA applicable to the task in accordance with DEFCON 611 (Edn 07/10)& 694 (Edn 02/12)): Access to DSA DLSR resources, staff and selected stakeholders to enable study, interviews and data gathering. (insert here or see below Key Deliverables template) |  |  |  |
| Additional Quality Requirements & Standards: ### See AOF Quality Assurance Website: http://www.aof.dii.r.mil.uk/aofcontent/tactical/toolkit/content/topics/qual.htm |  | Timescale: Commencement Date: 10 Aug 15 Delivery Date: 2 Oct 15 |  |
| Project Manager: Redacted Signature: Original Signed Date: 16 May 2015 |  |  |  |

KEY DELIVERABLES TEMPLATE (Delete if not used)

| Task No | MKM Capability Area | Activities to be Undertaken by Supplier | Key Deliverable and Required Delivery Date | List all GFA (if required) | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| 1 | Safety and Environmental Management | Supplier to present an initial Task Implementation Plan (ITIP) during the Project Initiation meeting. Supplier to produce the minutes of meeting. | Initial Task Implementation Plan by 10 August 2015. Minutes of meeting and final TIP by 14 August 2015. | DLSR staff to provide suitable meeting room. | Initial TIP to include, but not limited to, tasks to be completed, task owner(s), deliverables and estimated dates of completion. Minutes of Project Initiation meeting to accurately capture agreements made during the meeting. |
| 2 | Safety Management Environmental Management | Liaise with Defence Land Safety Regulator (DLSR) staff to understand the relevant DLSR Regulations, Processes and the stakeholders to engage. Supplier to maintain documentary evidence of all meetings. | Documentary evidence of all meetings with staff interviewed which demonstrates the Suppliers understanding of all information received. 14 August 2015. | Access to DLSR: staff and selected stakeholders; relevant documentation and a suitable workspace. | Documentary evidence agreed by staff interviewed. All evidence to be annexed to the progress and final reports, by the required delivery dates. |
| 3 | Safety and Environmental Management | Supplier to update the ITIP with points agreed with DLSR staff at Project Initiation and produces the Final Task Implementation Plan (FTIP). FTIP to be submitted to DLSR point of contact. | Final Task Implementation Plan. 14 August 2015. | Access to DLSR: staff and selected stakeholders; relevant documentation and a suitable workspace. | Receipt of FTIP which includes agreed tasks to be completed, task owner(s), deliverables and estimated dates of completion by the delivery date. |
| 4 | Safety and Environmental Management | Identify and document all UK health, safety, environmental and automotive legislation applicable to Military Land Equipment. Identify the technical standards applicable to Military Land Equipment. | Produce a list, with synopsis, of legislation and standards applicable to Military Land Equipment. 8 September 2015. |  | A list, with synopsis, of the relevant legislation and standards applicable to Military Land Equipment. List submitted to DLSR Point of contact by the delivery date. applicable to Military Land Equipment. |
| 5 | Safety and Environmental Management | Supplier to conduct a progress meeting with DLSR staff at MoD Abbey Wood (N). | Progress Report. 8 September 2015. | DLSR staff to provide suitable meeting room. | Progress report to include updated FTIP with task status. |
| 6 | Safety Management Environmental Management | Conduct a gap analysis that compares the items on the list of legislation and standards with DLSR staff own understanding of applicable legislation, standards and areas of non-compliance. Produce a gap analysis report. | Gap analysis report. 28 September 2015. | Access to DLSR: staff and selected stakeholders; relevant documentation and a suitable workspace. | Report details the methodology used to conduct the gap analysis required by the deliverable and the results of that analysis, by the delivery date. |
| 7 | Safety and Environmental Management | Produce a final report detailing the outcome of the scoping study to determine the value of implementing an OMV CF. The report will be structured in the following order: Title Page, Executive Summary, Contents, Introduction, Main body of Report, Conclusions and Recommendations, Appendices or Annexes, References. | Final Report submitted to DLSR Point of Contact ahead of Project Closure Meeting. 30 September 2015. | N/A | Receipt of Final Report which meets the layout specified in supplier activities column, by the delivery date. |
| 8 | Safety and Environmental Management | Produce User/Systems Requirements Document with a cover paper which provides the route map for the next steps in developing an OMV CF (if recommended), highlighting any technical, training, rough order of magnitude costs and security hurdles with proposed mitigation. The brief should be annexed with stakeholder feedback. Supplier could provide these documents as annexes within the Final Report, if convenient. | User/Systems Requirements Document for Phase 2 with cover paper. 2 October 2015 | N/A | User/Systems Requirement Document which meets the layout specified in supplier activities column and enables the development, roll out and maintenance of OMV CF by the delivery date. |
| 9 | Safety Management Environmental Management | Contractor to conduct a Project Closure meeting with DLSR staff at MOD Abbey Wood (N) to present the project closure report and the User/Systems Requirements Document. | Project Closure Report and User/Systems Requirements Document for implementing the development, roll out and maintenance of OMV CF. 2 October 2015. | DLSR staff to provide suitable meeting room. | All final project documentation to meet specifications in this template. |

2. Order Conditions All conditions of the framework shall apply as supplemented by the terms selected below. The two sets of conditions become a binding contract at the time of signature on the Schedule.

| Type of Contract |  |
| --- | --- |
| Competitive Competitive Award Criteria & Weightings |  |
| Reverse Auction used? |  |
| Single Source |  |

| General Conditions |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEFCON 624 (Edn 04/10) – Use of Asbestos in Arms, Munitions or War Materials |  |  |  |  | DEFCON 603 (Edn 10/04) – Aircraft Integration and Clearance Procedure |  |  |  |  |
| DEFCON 176A (Edn 06/08) - MOD Requirements For Competition In Subcontracting (Non-Competitive Main Contract) |  |  |  |  | Additional Conditions A sheet is to be attached detailing any conditions that have been added |  |  |  |  |
| Choose one of the following: |  |  |  |  |  |  |  |  |  |
| DEFCON 92 (Edn 08/90) – Failure of Performance |  |  |  |  | DEFCON 614 (Edn 09/03) - Default |  |  |  |  |
| Special Indemnity Conditions |  |  |  |  |  |  |  |  |  |
| DEFCON 661 (Edn 10/06) – War Risk Indemnity |  |  |  |  |  |  |  |  |  |
| DEFCON 661A (Edn 05/02) – War Indemnity Risk ( Alternative Version) |  |  |  |  |  |  |  |  |  |
| DEFCON 684 (Edn 01/04) – Limitation upon Claim in Respect of Aviation Products |  |  |  |  |  |  |  |  |  |
| DEFCON 638 (Edn 12/08) – Flights Liability and Indemnity |  |  |  |  |  |  |  |  |  |
| Pricing Conditions Required |  |  |  |  |  |  |  |  |  |
| Firm Priced at Outset (this applies to all tasks other than by exception) |  |  |  |  |  |  |  |  |  |
| Exceptionally, if other than Firm Priced at Outset (include additional conditions in attachment & complete Appendix 4) |  |  |  |  |  |  |  |  |  |
| Payment Terms (Use of P2P and Payment on Completion are the default) The Authority is unable to pay T&S against this requirement. |  |  |  |  |  |  |  |  |  |
| DEFCON 522 (Edn 07/09) – Payment (If applicable attach completed Form 522A) |  |  |  |  | DEFCON 693 (Edn 04/06) – Government Procurement Card |  |  |  |  |
| DEFCON 643 (Edn 07/04) – Price Fixing (for use in Max price tasks above £250k) |  |  |  |  | Milestone/Stage Payments (see DEFCON 649 (Edn 07/99) below) |  |  |  |  |
| DEFCON 127 (Edn 10/04) – Price Fixing Condition for Contracts of Lesser Value (for use in Max price tasks below £250k) |  |  |  |  | DEFCON 649 (Edn 07/99) – Vesting (applicable to Tasks with deliverables where provision has been made for milestone/Stage payments in advance of completion) |  |  |  |  |
| DEFCON 5 (Edn 07/99) – MOD Form 640 (Advice & Inspection Note) |  |  |  |  | DEFCON 129 (Edn 07/08) – Packaging (For Articles other than Ammunition & Explosives) |  |  |  |  |
| Alternative Payment Arrangements Required (Where payment cannot be made through the MOD invoice payment department (eg for tasks placed by other Government departments), please provide full details of the payment procedure to be followed, as an attachment to this tasking form) |  |  |  |  |  |  |  |  |  |
| Milestone/Stage Payments (Expand table as appropriate) |  |  |  |  |  |  |  |  |  |
| Milestone/Stage No | Key Deliverable |  |  |  |  | Due Date | % | Value £k (ex VAT) |  |
| 1 | Final Task Implementation Plan |  |  |  |  | 14 Aug 15 |  | Redacted |  |
| 2 | Progress Meeting |  |  |  |  | 8 Sep 15 |  | Redacted |  |
| 3 | Satisfactory delivery of all work under the contract |  |  |  |  | 2 Oct 15 |  | Redacted |  |
| 4 |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  |  |
| FINAL (Payment should be subject to a reasonable retention based on % of total cost) | Satisfactory delivery of all work under the contract (Final payment will be Milestone 3 as above) |  |  |  |  | 2 Oct 15 |  | Redacted |  |

| Intellectual Property Rights Completion of this section is mandatory. Select the appropriate condition(s) by ticking the boxes below after consulting FTS/STS Customer Guidance or with DIPR, if appropriate. In the event that no boxes are ticked in this section (Intellectual Property Rights), all intellectual property generated under the Task shall be subject to the terms of DEFCON 703. |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEFCON | Tick As Applicable |  | Tasking Order Line Item ( tick as appropriate) |  |
| If DEFCON 703 does not apply then select either: |  |  |  |  |
| DEFCON 705 (Edn 11/02) |  | All | The following Item Nos. only (insert below) |  |
| OR: |  |  |  |  |
| DEFCON 14 (Edn 11/05), 15 (insert edition that applies) 21 (insert edition that applies), 126 (Edn 11/06) & DEFFORM 315 |  | All |  | The following Item Nos. only (insert below) |
| DEFCON 14 (Edn 11/05), 16 (Edn 10/04), 21 (insert edition that applies) & DEFFORM 315 |  | All |  | The following Item Nos. only (insert below) |
| DEFCON 14 (Edn 11/05), 90 (Edn 11/06) & 126 (Edn 11/06) |  | All |  | The following Item Nos. only (insert below) |
| DEFCON 14 (Edn 11/05), 91 (Edn 11/06) & 126 (Edn 11/06) |  | All |  | The following Item Nos. only (insert below) |
| Other, as specified in a special IPR condition to be applied to the Tasking Order |  | All |  | The following Item Nos. only (insert below) |
| No intellectual property conditions apply (refer to DIPR before ticking this box). |  |  |  |  |

| Issue of Government Stores |  |
| --- | --- |
| DEFCON 23 (Edn 08/09)* – Special Jigs, Tooling and Test Equipment |  |

| Controlled Information |  |
| --- | --- |
| Issue of Controlled Information (subject Condition 50 of Schedule 1) (if ticked then list Controlled Information and attach list to Tasking Form) |  |

| Payment of Customs Duty – select one box only |  |  |  |
| --- | --- | --- | --- |
| DEFCON 619A (Edn 09/97) - Customs Duty Drawback |  | Issue of Certificate in accordance with EU (Council) Regulation 150/2003 |  |

| Progress Reports |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| If ticked, progress reports must utilise the current version of DRRS Format Standards for Scientific and Technical Reports Prepared for the United Kingdom Ministry of Defence. |  |  | DEFCON 642 (Edn 06/97) – Progress Meetings |  | Frequency required |  |
| Brief Description | As per Tasking Form |  |  |  |  |  |

| Transport – select one box only |  |  |  |
| --- | --- | --- | --- |
| DEFCON 621A (Edn 06/97) – Transport (if the Authority is responsible for transport) |  | DEFCON 621B (Edn 10/04) – Transport (if the Contractor is responsible for transport) |  |

| Liquidated Damages applicable? (Refer to Condition 46 of Schedule 1) |  |
| --- | --- |
| Task Item 1 £ per day/week/month up to a maximum of £ Task Item 2 £ per day/week/month up to a maximum of £ Task Item 3 £ per day/week/month up to a maximum of £ Task Item 4 £ per day/week/month up to a maximum of £ Task Item 5 £ per day/week/month up to a maximum of £ Force Majeure Maximum period of extension of time in the case of a Force Majeure Event |  |

| Quality Assurance Conditions According to the product or scope of the work to be carried out, the Contractor shall meet the requirements of: |  |  |  |
| --- | --- | --- | --- |
| AQAP 2110 – NATO Quality Assurance Requirements for Design, Development and Production |  |  |  |
| Deliverable Quality Plan requirements |  |  |  |
| DEFCON 602A (Edn 12/06) - Quality Assurance with Quality Plan |  | DEFCON 602B (Edn 12/06) - Quality Assurance without Quality Plan |  |
| AQAP 2105 – NATO Requirements for Delivering Quality Plans |  |  |  |
| Software Quality Assurance requirements |  |  |  |
| AQAP 2210 – NATO Supplementary Software Quality Assurance Requirements to AQAP 2110 |  |  |  |
| Air Environment Quality Assurance requirements |  |  |  |
| Def. Stan. 05-100 – Ministry of Defence Requirements for Certification of Aircraft for Authorised Flight and Ground Running (Mandatory where flying and/or ground running of issued aircraft is a requirement of the Task) |  |  |  |
| Relevant MAA Regulatory Publications (See attachment for details) |  |  |  |
| Additional Quality Requirements (See attachment for details) |  |  |  |
| Warranty |  |  |  |
| Express Warranty (See attachment for details) |  | Warranty – remedies implied by general law |  |

| Security |  |
| --- | --- |
| DEFCON 659 (Edn 06/09) – Security Measures (Applies to all contracts classified ‘Confidential’ or above to be placed with a UK Contractor – attach Security Aspects Letter if appropriate) |  |

3. Price

| TOTAL CONTRACT PRICE | TYPE OF PRICING |
| --- | --- |
| £39,612.08 | FIRM |

4. Authority Tasking Order Commercial Officer Authorisation

| Name | REDACTED |  |  |
| --- | --- | --- | --- |
| Position | COMMERCIAL MANAGER |  |  |
| Signature |  |  |  |
| Date | 27 JULY 2015 | Telephone Number | 0141 224 2460 |

5. Acknowledgement by supplier

| Name |  |  |  |
| --- | --- | --- | --- |
| Position |  |  |  |
| Signature |  |  |  |
| Date |  | Telephone Number |  |

6. Record of Authorised Changes

| Change Issue Number | Date of Issue | Comments / Reason for change |
| --- | --- | --- |

7. Final Administration

Where the output of any research or study is a Technical Report, the Report is to be completed in accordance with the current version of the ATHENA Defence Research Reports Specification  - ‘Format Standards for Scientific and Technical Reports Prepared for the United Kingdom Ministry of Defence’. MOD Customers may obtain this document via the www.dstl.gov.uk.  The Contractor shall send a copy of the report on CD ROM in unlocked pdf.format to:

Dstl Knowledge & Information Services,

Bldg 247,

Dstl Porton Down,

Salisbury

Wilts SP4 0JQ.

Tel: 01980 613971

Any staff on DII can search the ATHENA system via the online science gateway to ascertain if particular research or a study already exists.  Access can be requested utilising a password (supplied) via this link: http://osg.dstl.r.mil.uk/SignIn/SignIn.aspx/

### On receipt of the order acknowledgement from the Contractor, the Authority’s Commercial Manager (who placed the task) must send a copy of the acknowledged final tasking order form together with a completed DEFFORM 57 AND DEFFORM 111 (Edn 07/12) to:

### DGFM-FMSSC

### Walker House

### Exchange Flags

### Liverpool

### L2 3YL

A copy of the acknowledged final tasking order form must be sent by the Authority’s Commercial Manager (who placed the task) electronically to the FATS team at the following address:

- DEFComrclCC-FATSCases@mod.uk

- However, if this is not possible, please send a hard copy to:

DEF Comrcl CC/FATS Cases

Larch Level 0 #2017

MOD Abbey Wood South

Bristol

BS34 8JH

| DEFFORM 111 (Edn 04/15) Appendix - Addresses and Other Information |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1. Commercial Officer Redacted, Def Comrcl CC HOCS1c Rm 2102, Level 2, Kentigern House 65 Brown Street GLASGOW G2 8EX Email: defcomrclcc-hocs1c@mod.uk |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 8. Public Accounting Authority 1. Returns under DEFCON 694 (or SC equivalent) should be sent to DBS Finance ADMT – Assets In Industry 1, Level 4 Piccadilly Gate, Store Street, Manchester, M1 2WD  44 (0) 161 233 5397 2. For all other enquiries contact DES Fin FA-AMET Policy, Level 4 Piccadilly Gate, Store Street, Manchester, M1 2WD  44 (0) 161 233 5394 |  |  |  |
|  | 2. Project Manager, Equipment Support Manager or PT Leader (from whom technical information is available) DSA-DLSR-LSSR-Leg Hazel Level 1 Midpoint # H019 MOD ABW(N) BS34 8QW Email: DSA-DLSR-LSSR-Leg@mod.uk |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 9. Consignment Instructions The items are to be consigned as follows: |  |  |  |
|  | 3. Packaging Design Authority (Where no address is shown please contact the Project Team in Box 2) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 10. Transport. The appropriate Ministry of Defence Transport Offices are: A. DSCOM, DE&S, DSCOM, MoD Abbey Wood, Cedar 3c, Mail Point 3351, BRISTOL BS34 8JH Air Freight Centre IMPORTS  030 679 81113 / 81114 Fax 0117 913 8943 EXPORTS  030 679 81113 / 81114 Fax 0117 913 8943 Surface Freight Centre IMPORTS  030 679 81129 / 81133 / 81138 Fax 0117 913 8946 EXPORTS  030 679 81129 / 81133 / 81138 Fax 0117 913 8946 |  |  |  |
|  | 4. (a) Supply / Support Management Branch or Order Manager: Tel No: (b) U.I.N. D0659B |  |  |  |  |  |  |  |  |  |  |  |  |  |  | B. JSCS JSCS Helpdesk No. 01869 256052 (select option 2, then option 3) JSCS Fax No. 01869 256837 www.freightcollection.com |  |  |  |
|  | 5. Drawings/Specifications are available from |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 11. The Invoice Paying Authority (see Note 1) Ministry of Defence  0151-242-2000 DBS Finance Walker House, Exchange Flags Fax: 0151-242-2809 Liverpool, L2 3YL Website is: https://www.gov.uk/government/organisations/ministry-of-defence/about/procurement#invoice-processing |  |  |  |
|  | 6. For contracts containing DEFCON 5, mauve Copies of MOD Form 640 are to be sent to (where no address is shown the mauve copy should be destroyed) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 12. Forms and Documentation are available through *: Ministry of Defence, Forms and Pubs Commodity Management PO Box 2, Building C16, C Site Lower Arncott Bicester, OX25 1LP (Tel. 01869 256197 Fax: 01869 256824) Applications via fax or email: DESLCSLS-OpsFormsandPubs@mod.uk |  |  |  |
|  | - Quality Assurance Representative: Commercial staff are reminded that all Quality Assurance requirements should be listed under the General Contract Conditions. AQAPS and DEF STANs are available from UK Defence Standardization, for access to the documents and details of the helpdesk visit http://dstan.uwh.diif.r.mil.uk/ [intranet] or https://www.dstan.mod.uk/ [extranet, registration needed]. |  |  |  |  |  |  |  |  |  |  |  |  |  |  | NOTES 1. Forms. Hard copies, including MOD Form 640 are available from address in Box 12., All other invoicing forms e.g. AG Forms 169 and 173, are available from the website address shown at Box 11. 2.* Many DEFCONs and DEFFORMs can be obtained from the MOD Internet Site: https://www.aof.mod.uk/aofcontent/tactical/toolkit/index.htm |  |  |  |
| For Official Use Only Recoverable YES |  |  |  |  |  |  |  |  |  |  | NO | X |  |  |  | Finance Branch | DSA-CBS-BM |  |  |
| Issue of Government Property YES |  |  |  |  |  |  |  |  |  |  | NO |  |  |  |  | RAC / LPC No / Project No |  |  |  |
| VAT Contractor - Country of Origin (delete those not applicable) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Requisition No | 10264 |  |  |
|  | UK X |  | Non-UK (non-EU Country) |  |  |  |  | Non-UK (EU Country) |  |  |  |  |  |  |  | Project Management/ Production branch reference |  |  |  |
| If EU specify country: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Place of manufacture |  |  |  |
| Outside the scope |  |  |  |  |  | Item Nos |  |  |  |  |  |  |  |  |  | Place of packaging |  |  |  |
| Exempt |  |  |  |  |  | Item Nos |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Taxable Zero Rate |  |  |  |  |  | Item Nos |  |  |  |  |  |  |  |  |  | Contractor’s Tel No | 0117 922 6242 |  |  |
| Taxable - Standard Rate |  |  |  |  | X | Item Nos |  |  |  |  |  |  |  |  |  |  |  |  |  |
| (where a contract is with a contractor whose place of business is not the UK, JSP 916 should be consulted) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |