Industry SD Plan – technical support contractor

Background

The rail industry has a set of principles (the Rail Sustainable Development Principles) which define what sustainable development means for GB rail. First published in 2009, these were updated and re-launched in May 2016. The Principles are embedded in government policy through franchising, HLOS and the 2012 command paper; and in industry plans through the CP5 Industry Strategic Business Plan and the Initial Industry Advice for CP6.

The rail industry is giving sustainable development an increasing level of priority, as seen in Network Rail’s CP5 SD strategy and increasingly ambitious franchise bids. This has been reflected in the recent RSSB member consultation which gave strong support to increased focus and resources for sustainable development in RSSB’s future activities, with 88% of members “positive about developing sustainability capacity at RSSB” and 90% of respondents “very keen to include sustainability as part of the future agenda”.

To ensure that any increase in focus and resources meets industry needs, RDG has commissioned RSSB to develop an industry sustainable development strategy. This would align sustainable development with other RSSB strategic priorities such as standards and health and safety. The remit for the strategy is to identify existing commitments, plans and ambitions against the Rail Sustainable Development Principles; identify where there are gaps; identify  the potential for more stretching ambitions; and understanding the value to the industry and the wider economy in meeting ambitions.

Tasks

We are looking for technical support to develop the plan. Specifics tasks include:

- Gap analysis:

  - Through literature reviews and stakeholder engagement, where appropriate, to identify all existing industry-level plans, ambitions and targets across each element of the Rail Sustainable Development Principles. Identify where there are gaps – ie where there are no industry plans against issues in the Principles.

  - Review whether these demonstrate good practice, this should include analysis of risk and opportunities for rail coming from market, political, environmental and regulatory factors; and review against other transport modes (automotive, bus & coach, aviation, shipping). This should include examples of good practice from other sectors where possible.

  - An initial mapping exercise of relevant plans has been developed, this is included as appendix 1.

- Identify and evidence potential stretch targets

  - Through comparison with best practice, other transport modes (automotive, bus & coach, aviation, shipping) and emerging technology identify and provide evidence supporting potential ‘stretch’ targets against priority areas of the Principles.

  - Priorities will be developed following the gap analysis but should be assumed to cover no more than ten issues from the Principles

- Review data availability and implementation

  - Identify any plans that exist to implement plans, ambitions and targets identified as priorities through the gap analysis and any data and metrics that exist to measure progress, including whether this is currently monitored, who owns data and where it is kept

- Assess value for money:

  - Develop value for money assessments for delivering existing and potential stretch targets above. These should include high level narrative and where possible financial and economic assessments of costs and benefits based on reviews of existing evidence.

- Stakeholder review workshops: To develop and facilitate up to three stakeholder workshops to review findings. Venue will be provided by RSSB.

Deliverables should include full report and summary slide decks.

Outline project plan

Scope

| In scope | Out of scope |
| --- | --- |
| Issues cover in Rail Sustainable Development Principles | Individual company plans, ambitions and targets |
| Industry level plans, ambitions and targets | Reviews with industry groups |
| Passenger, freight and infrastructure elements of rail | Drafting of plan |
|  | Development of new economic assessments |

Critical success factors (tenders will be evaluated against these factors)

- In depth understanding of structure of rail sector and industry groups

- Expertise across all Rail Sustainable Development Principles

- Experience in strategy development

- Experience working in multi-stakeholder environment

- Experience of workshop design and facilitation

Tender requirements

Please provide a proposal to include an outline method statement, proposed team members and CVs, examples of relevant experience.

Please provide prices for each deliverable, to include breakdown of who would deliver and day rates.

Timing and budget

We are looking for a support to start immediately and run through to March 2018. Timings for individual tasks are as follows:

- Gap analysis – draft report by 4 October, final report by end October

- Stretch targets – report by mid November

- Value for money, data and implementation – draft report by mid November, final report end November

- Stakeholder workshop – January/February

Appendix 1

| Principles | Issue | Industry Group | Plans |
| --- | --- | --- | --- |
| Customer driven | Understanding and responding to customer needs (quality) | RDG Customer Board | Station vision (RDG) Heartbeat (RDG) RTS |
|  | Reliability | RDG National Task Force | IIA |
|  | Safety | SSRG | Leading health and safety (RSSB) |
| Putting rail in reach of people | Accessibility | RDG Customer Board (RDG Station Steering Group) | Stations vision LTRSS Railway for everyone |
|  | Customer Information | RDG Customer Board | PIDD (ORR) |
|  | Affordability | RDG Customer Board |  |
| Providing an end to end journey | Infrastructure | RDG stations strategy group | Station vision (RDG) |
|  | Timetabling/connectivity |  |  |
|  | Information and ticketing | RDG Customer Board |  |
| Being an employer of choice | Skills and development | Rail HR Directors Group NSAR Board | Skills plan (NSAR) Sector strategy (RSG) |
|  | Health and wellbeing | Health and wellbeing Policy Group | HWB roadmap (RSSB) |
|  | Equality and diversity | Rail HR Directors Group |  |
| Reducing our environmental impact | Waste | SDSG | IIA |
|  | Resource use (inc water) | SDSG | IIA |
|  | Biodiversity | SDSG | IIA |
|  | Noise | SDSG | IIA |
|  | Air emissions | SDSG | IIA |
| Carbon smart | Traction | SDSG VTE SIC | LTRSS (RDG) IIA RTS Electrification network study (NR) |
|  | Non-traction | SDSG | IIA |
|  | Embodied | SDSG | IIA |
| Having a positive social impact | Community and local engagement | Community Rail Steering Group |  |
|  | Asset use | RDG Station strategy group | Regenerating stations (RDG) Socially enterprising railway (Acorp) |
|  | Local economic impact |  | Rail contribution to the economy (RDG) |
| Supporting the economy | Economic impact | RDG RSG | Rail contribution to the economy (RDG) |
|  | Freight | RDG freight WG | Rail contribution to the economy (RDG) Freight Network study (NR) |
|  | Performance | NTF | IIA |
| Optimising the railway | Capacity | Planning oversight group | IIA RTS (RSSB) |
|  | Climate adaptation | Network Rail |  |
|  | Value for money | Planning oversight group | IIA RTS Rail contribution to UK economy Sector strategy (RSG) |
| Transparency | SD performance | SDSG |  |
|  | Performance | NTF |  |