MODEL AGREEMENT FOR SERVICES SCHEDULES

- SCHEDULE 2.2

PERFORMANCE LEVELS

Performance Levels

DEFINITIONS

  - In this Schedule, the following definitions shall apply:

| “Available” | has the meaning given in Paragraph 1.1 of Part B of Annex 1; |
| --- | --- |
| “End User” | any person authorised by the Authority to use the IT Environment and/or the Services; |
| “Help Desk” | the single point of contact help desk set up and operated by the Supplier for the purposes of this Agreement; |
| “Non-Available” | in relation to the IT Environment or the Services, that the IT Environment or the Services are not Available; |
| “Performance Monitoring Report” | has the meaning given in Paragraph 1.1(a) of Part B; |
| “Performance Review Meeting” | the regular meetings between the Supplier and the Authority to manage and review the Supplier's performance under this Agreement, as further described in Paragraph 1.5 of Part B; |
| “Repeat KPI Failure” | has the meaning given in Paragraph 3.1 of Part A; |
| “Satisfaction Survey” | has the meaning given in Paragraph 6.1 of Part B of Annex 1; |
| “Service Availability” | has the meaning given in Paragraph 2 of Part B of Annex 1; |
| “Service Downtime” | any period of time during which any of the Services are not Available; and |

- : Performance Indicators and Service Credits

- PERFORMANCE INDICATORS

  - Annex 1 sets out the Key Performance Indicators and Subsidiary Performance Indicators which the Parties have agreed shall be used to measure the performance of the Services by the Supplier.

  - The Supplier shall monitor its performance against each Performance Indicator and shall send the Authority a report detailing the level of service actually achieved in accordance with Part B.

  - Service Points, and therefore Service Credits, shall accrue for any KPI Failure and shall be calculated in accordance with Paragraphs 2, 3 and 5.

- SERVICE POINTS

  - If the level of performance of the Supplier during a Service Period achieves the Target Performance Level in respect of a Key Performance Indicator, no Service Points shall accrue to the Supplier in respect of that Key Performance Indicator.

  - If the level of performance of the Supplier during a Service Period is below the Target Performance Level in respect of a Key Performance Indicator, Service Points shall accrue to the Supplier in respect of that Key Performance Indicator as set out in Paragraph 2.3.

  - The number of Service Points that shall accrue to the Supplier in respect of a KPI Failure shall be the applicable number as set out in Annex 1 depending on whether the KPI Failure is a Minor KPI Failure, a Serious KPI Failure or a Severe KPI Failure, unless the KPI Failure is a Repeat KPI Failure when the provisions of Paragraph 3.2 shall apply.

- REPEAT KPI FAILURES AND RELATED KPI FAILURES

Repeat KPI Failures

  - If a KPI Failure occurs in respect of the same Key Performance Indicator in any two consecutive Measurement Periods, the second and any subsequent such KPI Failure shall be a “Repeat KPI Failure”.

  - The number of Service Points that shall accrue to the Supplier in respect of a KPI Failure that is a Repeat KPI Failure shall be calculated as follows:

SP = P x 2

where:

SP = 	the number of Service Points that shall accrue for the Repeat KPI Failure; and

P =  	the applicable number of Service Points for that KPI Failure as set out in Annex 1.

Worked example based on the following Service Points regime for Service Availability:

| Service Availability Severity Levels | Service Points |
| --- | --- |
| Target Performance Level: 99.99% | 0 |
| KPI Failure: <99.99% | 1 point for every 0.1% increment below the Target Performance Level threshold (rounded to the nearest 0.1%) |

Example:

If the Supplier achieves Service Availability of 99.5% in a given Measurement Period, it will incur a KPI Failure for Service Availability in that Measurement Period and accordingly accrue 5 Service Points (99.99% – 99.5% = 0.49%). If, in the next Measurement Period, it achieves Service Availability of 99.7%, it will incur a further KPI Failure and accordingly accrue 3 Service Points (99.99% – 99.5% = 0.29%), but as the failure is a Repeat Failure, this amount is doubled and so the Supplier will incur 6 Service Points for the failure (i.e. SP = 3 x 2). If in the next Measurement Period it achieves Service Availability of 99.7%, the Supplier will again incur 6 Service Points.

- PERMITTED MAINTENANCE

  - The Supplier shall be allowed to book a maximum of [insert number] hours Service Downtime for Permitted Maintenance in any one Service Period which shall take place between the hours and on the day specified in the Maintenance Schedule unless otherwise agreed in writing with the Authority.

- SERVICE CREDITS

  - Schedule 7.1 (Charges and Invoicing) sets out the mechanism by which Service Points shall be converted into Service Credits.

  - The Authority shall use the Performance Monitoring Reports provided pursuant to Part B, among other things, to verify the calculation and accuracy of the Service Credits (if any) applicable to each Service Period.

- : Performance Monitoring

- PERFORMANCE MONITORING AND PERFORMANCE REVIEW

  - Within 10 Working Days of the end of each Service Period, the Supplier shall provide:

      - a report to the Authority Representative which summarises the performance by the Supplier against each of the Performance Indicators as more particularly described in Paragraph 1.2 (the “Performance Monitoring Report”); and

      - a report created by the Supplier to the Authority’s senior responsible officer which summarises the Supplier’s performance over the relevant Service Period as more particularly described in Paragraph 1.3 (the “Balanced Scorecard Report”).

Performance Monitoring Report

  - The Performance Monitoring Report shall be in such format as agreed between the Parties from time to time and contain, as a minimum, the following information:

Information in respect of the Service Period just ended

      - for each Key Performance Indicator and Subsidiary Performance Indicator, the actual performance achieved over the Service Period, and that achieved over the previous 3 Measurement Periods;

      - a summary of all Performance Failures that occurred during the Service Period;

      - the severity level (where appropriate) of each KPI Failure which occurred during the Service Period and whether each PI Failure which occurred during the Service Period fell below the PI Service Threshold;

      - which Performance Failures remain outstanding and progress in resolving them;

      - for any Material KPI Failures or Material PI Failures occurring during the Service Period, the cause of the relevant KPI Failure or PI Failure and the action being taken to reduce the likelihood of recurrence;

      - the status of any outstanding Rectification Plan processes, including:

        - whether or not a Rectification Plan has been agreed; and

        - where a Rectification Plan has been agreed, a summary of the Supplier’s progress in implementing that Rectification Plan;

      - for any Repeat Failures, actions taken to resolve the underlying cause and prevent recurrence;

      - the number of Service Points awarded in respect of each KPI Failure;

      - the Service Credits to be applied, indicating the KPI Failure(s) to which the Service Credits relate;

      - the conduct and performance of any agreed periodic tests that have occurred, such as the annual failover test of the Service Continuity Plan;

      - relevant particulars of any aspects of the Supplier’s performance which fail to meet the requirements of this Agreement;

      - such other details as the Authority may reasonably require from time to time; and

Information in respect of previous Service Periods

      - a rolling total of the number of Performance Failures that have occurred over the past six Service Periods;

      - the amount of Service Credits that have been incurred by the Supplier over the past six Service Periods;

      - the conduct and performance of any agreed periodic tests that have occurred in such Service Period such as the annual failover test of the Service Continuity Plan; and

Information in respect of the next Quarter

      - any scheduled Service Downtime for Permitted Maintenance and Updates that has been agreed between the Authority and the Supplier for the next Quarter.

Balanced Scorecard Report

  - The Balanced Scorecard Report shall be presented in the form of an online accessible dashboard and, as a minimum, shall contain a high level summary of the Supplier’s performance over the relevant Service Period, including details of the following:

      - financial indicators;

      - the Target Performance Levels achieved;

      - behavioural indicators;

      - performance against its obligation to pay its Sub-contractors within thirty (30) days of receipt of an undisputed invoice;

      - performance against its obligation to pay its Unconnected Sub-contractors within sixty (60) days of receipt of an invoice;

      - Milestone trend chart, showing performance of the overall programme;

      - sustainability and energy efficiency indicators, for example energy consumption and recycling performance; and

      - Social Value (as applicable).

  - The Performance Monitoring Report and the Balanced Scorecard Report shall be reviewed and their contents agreed by the Parties at the next Performance Review Meeting held in accordance with Paragraph 1.5.

  - The Parties shall attend meetings on a monthly basis (unless otherwise agreed) to review the Performance Monitoring Reports and the Balanced Scorecard Reports. The Performance Review Meetings shall (unless otherwise agreed):

      - take place within 5 Working Days of the Performance Monitoring Report being issued by the Supplier;

      - take place at such location and time (within normal business hours) as the Authority shall reasonably require (unless otherwise agreed in advance); and

      - be attended by the Supplier Representative and the Authority Representative.

  - The Authority shall be entitled to raise any additional questions and/or request any further information from the Supplier regarding any KPI Failure and/or PI Failure.

- PERFORMANCE RECORDS

  - The Supplier shall keep appropriate documents and records (including Help Desk records, staff records, timesheets, training programmes, staff training records, goods received documentation, supplier accreditation records, complaints received etc) in relation to the Services being delivered.  Without prejudice to the generality of the foregoing, the Supplier shall maintain accurate records of call histories for a minimum of 12 months and provide prompt access to such records to the Authority upon the Authority's request.  The records and documents of the Supplier shall be available for inspection by the Authority and/or its nominee at any time and the Authority and/or its nominee may make copies of any such records and documents.

  - In addition to the requirement in Paragraph 2.1 to maintain appropriate documents and records, the Supplier shall provide to the Authority such supporting documentation as the Authority may reasonably require in order to verify the level of the performance of the Supplier both before and after each Operational Service Commencement Date and the calculations of the amount of Service Credits for any specified period.

  - The Supplier shall ensure that the Performance Monitoring Report, the Balanced Scorecard Report (as well as historic Performance Monitoring Reports and historic Balance Scorecard Reports) and any variations or amendments thereto, any reports and summaries produced in accordance with this Schedule and any other document or record reasonably required by the Authority are available to the Authority on-line and are capable of being printed.

- PERFORMANCE VERIFICATION

  - The Authority reserves the right to verify the Availability of the IT Environment and/or the Services and the Supplier’s performance under this Agreement against the Performance Indicators including by sending test transactions through the IT Environment or otherwise.

: Key Performance Indicators and Subsidiary Performance Indicators

- : Key Performance Indicators and Subsidiary Performance Indicators Tables

The Key Performance Indicators and Subsidiary Performance Indicators that shall apply to the Operational Services are set out below:

Key Performance Indicators

| Key Performance Indicator No. | Key Performance Indicator Title | Definition | Frequency of Measurement | Target Performance Levels | Service Points | Publishable Performance Information |
| --- | --- | --- | --- | --- | --- | --- |
| KPI 1 | Service Availability -Tier 1 | See Paragraph 1, 2 and 3 of Part B of this Annex and Annex 2 | Quarterly | 99.99% |  | Yes/No |
|  | KPI Failure |  |  | ≤99.99% | 1 points for every 0.1% increment below the Minor KPI upper threshold |  |
| KPI 2 | Service Availability – Tier 2 | See Paragraph 1, 2 and 3 of Part B of this Annex and Annex 2 | Quarterly | 99.99% |  | Yes |
|  | KPI Failure |  |  | ≤99.99% | 1 points for every 0.1% increment below the Minor KPI upper threshold |  |
| KPI 3 | Incident Fix Times – Tier 1 | See Paragraph 3 and 4 of Part B of this Annex and Annex 2 | Monthly |  |  | Yes |
|  | P1 |  |  | ≤1 hr | 1 Service Point Per minute over Target |  |
|  | P2 |  |  | ≤4 hrs | 1 Service Point Per minute over Target |  |
|  | P3 |  |  | ≤8 hrs | 1 Service Point Per minute over Target |  |
|  | P4 |  |  | ≤36 hrs | 1 Service Point Per minute over Target |  |
| KPI 4 | Incident Fix Times – Tier 2 | See Paragraph 3 and 4 of Part B of this Annex and Annex 2 | Monthly |  |  | Yes |
|  | P1 |  |  | ≤4 hrs | 1 Service Point Per minute over Target |  |
|  | P2 |  |  | ≤8 hrs | 1 Service Point Per minute over Target |  |
|  | P3 |  |  | ≤24 hrs | 1 Service Point Per minute over Target |  |
|  | P4 |  |  | ≤36 hrs | 1 Service Point Per minute over Target |  |
| KPI 5 | Incident Response Times | See Paragraph 5 of Part B of this Annex | Monthly |  |  | Yes |
|  | P1 |  |  | ≤30 Mins | 1 Service Point Per minute over Target |  |
|  | P2 |  |  | ≤1 hr | 1 Service Point Per minute over Target |  |
|  | P3 |  |  | ≤4 hrs | 1 Service Point Per minute over Target |  |
|  | P4 |  |  | ≤8 hrs | 1 Service Point Per minute over Target |  |
| KPI 6 | Problem Management Diagnostic Times | See Paragraph 6 of Part B of this Annex | Monthly | 100% |  | Yes |
| Provision to the Authority of a report detailing the root cause of the Problem and capable of being Approved by the Authority within 5 days | P1 |  |  | 99.99% - ≤99.00% | 1 Service Points per whole percentage point below Target Performance Level |  |
| Provision to the Authority of a report detailing the root cause of the Problem and capable of being Approved by the Authority within 10 days | P2 |  |  | 99.99% - ≤99.00% | 1 Service Points per whole percentage point below Target Performance Level |  |
| Provision to the Authority of a report detailing the root cause of the Problem and capable of being Approved by the Authority within 15 days | P3 |  |  | 99.99% - ≤99.00% | 1 Service Points per whole percentage point below Target Performance Level |  |
| KPI 7 | Problem Management Fix Times | See Paragraph 6 of Part B of this Annex | Monthly |  |  | Yes |
| Remediation actions completed within agreed timescales | P1 |  |  | 100% - ≤99.000% | 1 Service Points per whole percentage point below Target Performance Level |  |
| Remediation actions completed within agreed timescales | P2 |  |  | 100% - ≤99.000% | 1 Service Points per whole percentage point below Target Performance Level |  |
| Remediation actions completed within agreed timescales | P3 |  |  | 100% - ≤99.000% | 1 Service Points per whole percentage point below Target Performance Level |  |
| KPI 8 | Change Requests | See Paragraph 7 of Part B of this Annex | Monthly |  |  | No |
| Provision of Change Proposal for review |  |  |  | ≤10 working days | 1 Service Points per whole percentage point below Target Performance Level |  |
| Implementation of Change Request following acceptance of Change Proposal and receiving the authority to proceed from the Contract Manager |  |  |  | ≥98% fulfilled within lead time as agreed between the Supplier and the Authority. | 1 Service Points per whole percentage point below Target Performance Level |  |

Subsidiary Performance Indicators

| No. | Subsidiary Performance Indicator Title | Definition | Frequency of Measurement | Severity Levels | Publishable Performance Information [Guidance: It is HMG’s intention to publish the top KPIs in the vast majority of contracts. The Authority must select at least three KPI/PIs which shall be publishable] |
| --- | --- | --- | --- | --- | --- |
| PI1 | Service Requests (Tier 1) | See Paragraph 3 and 8 of Part B of this Annex and Annex 2 |  | Target Performance Level: 99% | No |
|  |  |  |  | Service Threshold: ≤24 hrs |  |
| PI2 | Service Requests (Tier 2) | See Paragraph 3 and 8 of Part B of this Annex and Annex 2 |  | Target Performance Level: 99% | No |
|  |  |  |  | Service Threshold: ≤8 hrs |  |

OPTIONAL SERVICES – NOT USED

The Key Performance Indicators and Subsidiary Performance Indicators that shall apply to the Optional Services are set out below:

Key Performance Indicators

| No. | Key Performance Indicator Title | Definition | Frequency of Measurement | Severity Levels | Service Points | Publishable Performance Information [Guidance: It is HMG’s intention to publish the top KPIs in the vast majority of contracts. The Authority must select at least three KPI/PIs which shall be publishable] |
| --- | --- | --- | --- | --- | --- | --- |
| KPI1 | [ ] | [ ] |  | Target Performance Level: [ ] | 0 | [YES/NO] |
|  |  |  |  | Minor KPI Failure: [ ] | [1] |  |
|  |  |  |  | Serious KPI Failure: [ ] | [2] |  |
|  |  |  |  | Severe KPI Failure: [ ] | [3] |  |
|  |  |  |  | Service Threshold: [ ] | [4] |  |

Subsidiary Performance Indicators – NOT USED

| No. | Subsidiary Performance Indicator Title | Definition | Frequency of Measurement | Severity Levels | Publishable Performance Information [Guidance: It is HMG’s intention to publish the top KPIs in the vast majority of contracts. The Authority must select at least three KPI/PIs which shall be publishable] |
| --- | --- | --- | --- | --- | --- |
| PI1 | [ ] | [ ] |  | Target Performance Level: [ ] | [YES/NO] |
|  |  |  |  | Service Threshold: [ ] |  |

- : Definitions

- AVAILABLE

  - The IT Environment and/or the Services shall be Available when:

End Users are able to access and utilise all the functions of the Supplier System and/or the Services; and

the Supplier System is able to process the Authority Data and to provide any required reports within the timescales set out in the Services Description as measured for Tier 1 Services and/or for Tier 2 Services as defined below; and

all Performance Indicators other than Service Availability are above the KPI Service Threshold.

SERVICE AVAILABILITY

  - Service Availability shall be measured as a percentage of the total time in a Service Period, in accordance with the following formula:

Service Availability % = 	MP-SD ×100MP

where:

MP = 	total number of minutes, excluding Permitted Maintenance, within the relevant Service Period; and

SD =	total number of minutes of Service Downtime, excluding Permitted Maintenance, in the relevant Service Period.

  - When calculating Service Availability in accordance with this Paragraph 2:

Service Downtime arising due to Permitted Maintenance that is carried out by the Supplier in accordance with Clause 9.4 (Maintenance) shall be subtracted from the total number of hours in the relevant Service Period; and

Service Points shall accrue if:

any Service Downtime occurs as a result of Emergency Maintenance undertaken by the Supplier; or

where maintenance undertaken by the Supplier exceeds [insert number] hours in any Service Period.

  - For the purposes of measuring Service Availability, a failure of an independent Service Element shall not affect the Service Availability of the remainder of the Services. The unavailability of any other Service Elements (those on which other Service Elements are dependent) shall deem the entirety of the relevant Services to be unavailable.

  - Service Availability shall be calculated for each Service Element in each Measurement Period as a percentage mathematically rounded to three (3) decimal places.

- SERVICE TIERS

3.1	Tier 1 refers to periods of enhanced operation which will operate on notification from the Authority. This could be in response to an environmental incident and stood down when the environmental incident is considered to have passed, but also includes specific data sets as outlined in Annex X.

Tier 1 - 24 hours daily on every day of the year – 24x7x365(6)

Tier 2 refers to the “standard” operational service which will operate at all other times.

- Tier 2 - 08:00hrs to 17:30hrs Monday to Friday excluding statutory national holiday in England and Wales

- INCIDENT FIX TIMES

  - The “Fix Time” of a Service Incident is the period from the time that the Service Incident has been reported to the Supplier to the point of its Resolution and “Resolution” means in relation to a Service Incident either:

      - the root cause of the Service Incident has been removed and the Services are being provided in accordance with the Services Description and Service Levels; or

      - the Authority has been provided with a workaround in relation to the Service Incident deemed acceptable by the Authority.

Fix Times for Incidents shall be measured in Operational Hours.

Worked example: if the Operational Hours for a fault are 0800-1730, then the clock stops measuring Fix Time at 1730 in the evening and restarts at 0800 the following day).

The Supplier shall measure Fix Times as part of its service management responsibilities and report periodically to the Authority on Fix Times as part of the Performance Monitoring Report.

For the purposes of this Paragraph 5, the following expressions shall have the meanings set opposite them below:

| “Operational Hours” | In relation to any Service, the hours for which that Service is to be operational as set out in Schedule 2.1 (Services Description); |
| --- | --- |
| “Service Incident” | a reported occurrence of a failure to deliver any part of the Services in accordance with the Authority Requirements or the Performance Indicators; |
| “Priority 1 Service Incident” (P1) | a Service Incident which, in the reasonable opinion of the Authority: - constitutes a loss of the Service which prevents a large group of End Users from working; has a critical impact on the activities of the Authority; causes significant financial loss and/or disruption to the Authority; or results in any material loss or corruption of Authority Data; constitutes a Breach of Security breach which has the potential to cause the degradation of Services for all End Users causes or is likely to cause significant reputational impact to the Authority and/or severely damages or is likely to damage public confidence in the Government. Non-exhaustive examples: a loss of power to a data centre causing failure of Services; or a failure of the Services to provide user authentication service; |
| “Priority 2 Service Incident” (P2) | a Service Incident which, in the reasonable opinion of the Authority has the potential to: - have a major (but not critical) adverse impact on the activities of the Authority and no workaround acceptable to the Authority is available; have a major (but not critical) adverse impact on the activities of the Authority and no workaround acceptable to the Authority is available; or cause a financial loss and/or disruption to the Authority which is more than trivial but less severe than the significant financial loss described in the definition of a Severity 1 Service Failure; be categorised as a security breach which is serious but not critical and which has the potential to impact a business group of Users, disrupt non-essential services, breach network security policy, or adversely affect the reputation of Government bodies and services. Non-exhaustive examples: corruption of organisational database tables; or loss of ability to update Authority Data. |
| “Priority 3 Service Incident” (P3) | a Service Incident which, in the reasonable opinion of the Authority has the potential to: - have a major adverse impact on the activities of the Authority which can be reduced to a moderate adverse impact due to the availability of a workaround acceptable to the Authority; or have a moderate adverse impact on the activities of the Authority; to be categorised as a breach of security which is not critical or serious and which can be handled by local IT and security offices. These Incidents do not typically impact IT services such as unsuccessful denial-of-service attacks or the majority of network monitoring alerts. Non-exhaustive example: inability to access data for a class of customers; |
| “Priority 4 Service Incident” (P4) | a Service Incident which, in the reasonable opinion of the Authority has the potential to have a minor adverse impact on the provision of the Services to End Users Non-exhaustive example: inability to access data for a single customer; and |

### 4.5	The Authority reserves the right to determine (itself or through an Authority Agent) an Incident Fix Priority for any Incident different to that assigned by the Supplier in the first instance, and the Supplier shall accept the Authority mandated Incident Fix Priority.

4.6	The Incident Fix Performance Indicators and Service Thresholds are as set out in Annex A, Part A, Table 1 of this Schedule (aligned to the Service Tiers for Service Elements)

- INCIDENT RESPONSE TIMES

  - Measurement of Incident Response Times will be based on the time taken for a Help Desk operative to answer a call. Calls receiving an automated response or placed into a queuing system shall be deemed not to have been answered.

  - The Supplier shall monitor the Help Desk response times and shall provide the results of such monitoring to the Authority in accordance with the provisions of Part B of this Schedule.

- PROBLEM MANAGEMENT

### 6.1	The Authority shall assign the priority of a Problem in accordance with the Authority's Problem Management Process, as defined in Schedule 2.1 (Services Description) and Annex A, Part A, Table 1 of this Schedule:

| “Priority 1 Problem” (P1) | A Problem for which: (a) an unsustainable workaround has been identified; and (b) the re-occurrence of the Incident would have a major impact on the Authority’s ability to deliver its business functions and presents a high risk to Availability of Service. |
| --- | --- |
| “Priority 2 Problem” (P2) | A Problem for which: (a) there is a medium-level of risk to Availability of Service or medium-level impact on the Authority; and - (b) a sustainable workaround has been identified without the root cause being identified. |
| “Priority 3 Service Incident” (P3) | A Problems for which: (a) there is a low-level risk to Availability of Service or low-level impact on the Authority; and - (b) a sustainable workaround has been identified without the root cause being identified. |

- CHANGE REQUESTS

For the purposes of measuring Change Requests, the Supplier shall measure and record Change Proposal and Implementation times for all Change Requests. The Supplier shall implement Change Requests to timescales agreed between the Supplier and the Authority for the delivery of each Change Request.

- SERVICE REQUESTS

### 8.1	The Supplier shall measure and record all fulfilment times for all Service Requests. For the purposes of calculating the performance of the Supplier in their fulfilment of Service Requests, the Supplier shall calculate the arithmetic mean fulfilment time for each Service Request

### 8.2	The following formula shows the calculation to be used in measuring the performance of the Supplier in the fulfilment of Service Requests:

8.3      Service Requests for which the Target Performance Levels are not set shall be delivered according to agreed fulfilment timeframes on an individual basis once agreed by the Authority.

| “Service Request” | a Service Request is defined as rectifying a flaw which is cosmetic and, as such, does not undermine the End User’s confidence in the information being displayed; Non-exhaustive examples: spelling error; or misalignment of data on screen display. |
| --- | --- |

- SATISFACTION SURVEYS

  - In order to assess the level of performance of the Supplier, the Authority may undertake satisfaction surveys in respect of End Users or various groups of End Users (each such survey a “Satisfaction Survey”), the results of which may be reflected in the Balanced Scorecard Report.  The subject matter of Satisfaction Surveys may include:

      - the assessment of the Supplier’s performance by the End Users against the agreed Key Performance Indicators and Subsidiary Performance Indicators; and/or

      - other suggestions for improvements to the Services.

  - The Authority shall reflect in the Balanced Scorecard Report any aspects of the Supplier’s performance of the Services which the responses to the Satisfaction Surveys reasonably suggest are not meeting the Services Description.

- VIRTUAL LIBRARY COMPLETENESS

10.1	The Virtual Library shall be complete where all of the information required under Schedule 8.4 (Reports and Records Provisions) Annex 3 (Virtual Library) has been uploaded to the Virtual Library in accordance with Paragraph 3 of that Schedule.

###### Annex 2 - Tier 1 Datasets

The below datasets have been identified as “Tier 1”

Administrative Boundaries - Environment Agency and Natural England Public Face Areas

Administrative Boundaries - Public Face Areas

Administrative Boundaries - Water Management Areas

Flood Alert Areas

Flood Map for Planning (Rivers and Sea) - Areas Benefiting from Flood Defences

Flood Map for Planning (Rivers and Sea) - Flood Storage Areas

Flood Map for Planning (Rivers and Sea) - Flood Zone 2

Flood Map for Planning (Rivers and Sea) - Flood Zone 3

Flood Map for Planning (Rivers and Sea) - Spatial Flood Defences (without standardised attributes)

Flood Warning Areas

Historic Flood Map

Recorded Flood Outlines

Risk of Flooding from Rivers and Sea

Risk of Flooding from Rivers and Sea (Postcode)

Risk of Flooding from Rivers and Sea (Property)

Spatial Flood Defences (including standardised attributes)

Risk of Flooding from Reservoirs - Maximum Flood Extent

Risk of Flooding from Reservoirs - Maximum Flood Depth

Risk of Flooding from Reservoirs - Maximum Flood Speed

In addition to the following Flood Monitoring APIs:

Flood warnings and alerts currently in effect

The flood warning/alert spatial areas to which the warnings/alerts apply

Near-real time telemetry for river and groundwater levels and, in some cases, flow rates

Near-real time telemetry for rain gauges

Near-real time telemetry for tide gauges

All other datasets are classified as “Tier 2” unless agreed in writing between the parties.