# Annex A

| Title of Project | Ocean Country Partnership Programme: Vanuatu Development of the Department for Environmental Protection and Conservation Data Management System |
| --- | --- |
| Date and Time for Return of Bids | Wednesday 24 January 2024 @ 16:00 GMT |
| Contract Reference Number | C23-0604-1848 |
| Address for Bid Submission | 1 electronic copy to be sent to TenderResponse@jncc.gov.uk PLEASE DO NOT SEND BIDS DIRECTLY TO IZZY HASSALL OR DORA IANTOSCA VIA THEIR WORK EMAIL ADDRESSES AS THIS WILL INVALIDATE YOUR BID. Bids must be less than 10 MB in size. On receipt of your bid, you will receive an automated e-mail to confirm receipt by the JNCC Support Co. If you do not receive this automated email, please contact the number below: +44 1733 866988 Please note that the JNCC office is closed between Monday 25th December 2023 and Tuesday 2nd January 2024. Any queries made during this time will be responded to as soon as possible on reopening the office. |
| Contacts for Technical Information relating to this Project Specification | Joint Nature Conservation Committee Name: Izzy Hassall Email: Izzy.Hassall@jncc.gov.uk Telephone: +44 1733 866982 / +44 7799534283 (WhatsApp) |
| Contact for Queries Regarding the Procurement Procedure | Joint Nature Conservation Committee Email: contractqueries@jncc.gov.uk Telephone: (+44) 01733 866894 |
| Proposed Start Date | Monday 5th February 2024 |
| Proposed End Date | Friday 28th March 2025 |

Ocean Country Partnership Programme: Vanuatu

Development of the Department for Environmental Protection and Conservation Data Management System

Contents

1.	Project Background	3

2.	Project Aims & Objectives	3

3.	Project Objectives: Detailed Tasks	5

4.	Project management	6

5.	Product Specification	6

6.	Timescale	9

7.	Potential Follow-On Work	10

8.	Dissemination	10

9.	Instructions for Bid Submission	10

10.	Evaluation Criteria	11

11.	Payment	12

12.	Additional Requirements	12

## Project Background

Background to JNCC can be found on JNCC’s website at: https://jncc.gov.uk/about-jncc/

JNCC co-leads the Biodiversity loss theme of the Ocean Country Partnership Programme (OCPP), a UK government-led programme under the Blue Planet Fund. For the past year, OCPP has been supporting Vanuatu Government with priority areas, including data management within the Department of Environmental Protection and Conservation (DEPC).

The Ocean Country Partnership Programme (OCPP) supports countries to:

- strengthen marine science expertise

- develop science-based policy and management tools

- create educational resources for coastal communities

This contract sits under the “Marine Biodiversity” strand of the Ocean Country Partnership Programme, which aims to support countries to develop the skills and expertise needed to establish well-managed and enforced marine protected areas, promoting healthy ecosystems with thriving biodiversity and fisheries that communities rely on for food and livelihoods.

This contract is being delivered on behalf of the Vanuatu Department of Environmental Protection and Conservation (DEPC). DEPC have requested support to develop a data management system to facilitate storage and access to data across the divisions within the department. Currently, data are stored on laptops/PCs with limited data sharing, cataloguing and retention. DEPC staff feel data accessibility within DEPC and between Government departments is limiting DEPC’s ability to justify decisions with evidence. The need for an effective data management system has been identified as a key priority for DEPC, and there has been a prototype developed for the Biodiversity & Conservation division. However, a more holistic solution is required to facilitate data sharing between divisions, creating a harmonised and transparent workflow across the department.

JNCC have undertaken user research to define and understand user requirements that will inform this development, discussing functionality with DEPC staff and technical infrastructure with the Office of Government Chief Information Officer (OGCIO). A copy of the user research report is attached to this Invitation to Tender.

## Project Aims & Objectives

This project aims to assist the DEPC by developing a data management system for use across divisions within the department. The development aims to facilitate data access and use across DEPC, support data sharing with community stakeholders and other government departments, and promote sustainable data management to enable effective retention and continued use of datasets.

Different data types are collected and collated by DEPC divisions – Biodiversity & Conservation, Environmental Impact Assessment (EIA), Environmental Protection, and Provincial Outreach. Each division requires collated datasets for their work areas. For example, bringing together biodiversity assessment point data from multiple surveys/sources into one dataset would support the Biodiversity & Conservation division in Community Conservation Area monitoring, and visualising all pending and approved developments would support the EIA division in keeping track of permits. The aim of the data management system is to bring together division-specific collated datasets for division staff and to facilitate data sharing between divisions. For example, visualising biodiversity assessment data points alongside locations of waste pollution incidents will help DEPC to assess the impact of pollution on ecosystems and action mitigation or enforcement measures.

In developing an effective data management solution to facilitate easy access to data required across the department, this project will support DEPC staff in making evidence-based decisions to ensure effective protection of Vanuatu’s environment.

The objectives of the project are:

- To create a simple, user-friendly data management and visualisation system that integrates different data types from across the department and meet the requirements summarised in the attached user research report and Section 4.

- To utilise existing and open-source software where possible.

- To work with OGCIO to identify a sustainable server-based hosting solution.

- To ensure the system links with existing data systems in place where possible, promoting data sharing across government departments.

- Provide training and guidance documentation to support DEPC staff in using the system.

## Project Objectives: Detailed Tasks

To achieve the objectives, the following work packages have been outlined.

WP1 – Conceptual design of a data management system to meet requirements identified in the user stories.

WP1.1 – Complete additional user research as required to fully understand existing data types, estimated data volume, and data flows within the department and between other government/regional systems.

WP1.2 – Review and user-led prioritisation of requirements specification and user stories.

WP1.3 – Determine server-based hosting solution with OGCIO, including backups/recovery options and ensuring adherence to any security or accessibility requirements/legislation.

WP1.4 – Delivery of system design and wireframes, including software details for each component and demonstrating linkages between components, and a conceptual data model.

WP2 – Development of a server-based data management system that meets the requirements agreed in WP1.

WP2.1 – Delivery of system against the agreed functional specification from WP1.

WP2.2 – User testing and training of the system, gathering user feedback.

WP2.3 – Adjustments and reprioritisation as required to integrate feedback and deliver outstanding functionality to ensure requirements are met.

WP3 – Supporting migration of data from existing storage into the new system (the migration will be carried out by interns at DEPC, but advisory involvement from the contractor will be required).

WP4 – Continued support and maintenance of the delivered system, including capacity building guidance for OGCIO (as required, potentially including software updates and functionality amendments. Maintenance of the infrastructure will be completed by OGCIO).

WP1.1 and 1.2 will be delivered within financial year 2023/24 (by the end of March 2024), with WP1.3 and 1.4 to follow by the end of April 2024. WP2 and WP3 are expected to start from financial year 2024/25 (April 2024 onwards), and WP4 is expected to start from financial year 2025/26 and is dependent on the previous delivery and will be defined by system requirements. We envisage that these work packages could be replaced by a more detailed project plan provided by the prospective supplier.

The outputs would include:

- Conceptual system design documentation, including wireframes/diagrams, details of software used and linkages between components, and conceptual data model;

- Training and user guidance materials for DEPC staff and external users;

- Onboarding and training of DEPC staff;

- The source code for the development;

- System build as agreed in the functional specification, integrating feedback from the user testing phase;

- Advisory support for data migration and ingestion;

- An appropriate hosting solution, as agreed with OGCIO and DEPC;

- An appropriate support and maintenance plan in place.

## Project management

The contractor shall nominate a project manager, who shall be responsible for ensuring the project is completed satisfactorily and who shall be the main point of contact for JNCC.

JNCC’s main contact points will be:

Name: Izzy Hassall

Email:  Izzy.Hassall@jncc.gov.uk

Telephone: +44 1733 866982 / +44 7799534283 (WhatsApp)

## Product Specification

The following specifications have been developed through the user research process with DEPC. The development of the data management system will meet the following functional and non-functional requirements. The contractor will review and prioritise these requirements, informed by DEPC preferences, to design the system build. Please refer to the user research report that is included in the Invitation to Tender.

### Functional requirements

- Interactive map interface

A key requirement for the system is to enable DEPC staff to visualise spatial data from across divisions. Through an interactive map, users will be able to visualise biodiversity data monitoring points (particularly species distributions), CCA boundaries, baseline data, etc. Users need to be able to toggle layers on and off.

- Search function and data catalogue

- User-friendly indexing and search functions to assist in cataloguing all available data across DEPC and ensuring they are easily accessible to anyone. This catalogue includes the function to add scanned paper agreements/reports/contracts to the system to ensure these resources are retained and findable.

- Integration of Live & Learn Vanuatu ranger toolkit data

- The ongoing development of a ranger toolkit and app to collect data from communities needs to be integrated into the system, allowing data submitted to be ingested via a streamlined data flow. JNCC are supporting Live & Learn Vanuatu to continue developing and expanding the ranger toolkit and app in 2024, so will be able to facilitate coordination and ensure the app development aligns with the data management system. Similarly, the system needs to consider the data flow for data submitted by provincial officers via KoboToolbox forms or provide an alternative solution to gather data from provinces.

- Indication of data confidence

- The ability to rate and highlight data confidence, for example showing non-validated points in a different colour on a map.

- Data analytics and results export

- To be further defined through discussions with DEPC. Basic analysis within the platform to auto-generate graphs/maps and an export figure function to feed into reports and indicator generation.

- User accounts

- The system will require user accounts to define different user types and access controls for certain components, for example upload/edit/view/download controls.

- Landing page

- All DEPC staff access this page and navigate to division-specific page from here.

- Controlled access to certain datasets

- Ability to categorise data based on their sensitivity, for example using a traffic light system, and have access to sensitive data enforced by user logins. Potential options could include ensuring metadata are available but not the full dataset as appropriate or blurring the resolution of sensitive data.

- Standardised data entry

- Data fields will be standardised by drop-down menus, using standardised names, and ensuring metadata are included.

- Ability to attach additional information to records

- The system will include the functionality to attach reports or anecdotal evidence gathered through community discussions to spatial data/permit applications etc.

- Ability to interact with other key data systems

- The DEPC system should have the functionality to link to other Government departments’ reporting systems, such those in Vanuatu Bureau of Statistics, and regional databases wherever possible. Understanding the feasibility of linking to other Government systems will require additional research as part of WP1.1. If not possible, an alternative solution for DEPC staff to be able to select and download relevant data in a compatible format for other Government/regional databases could be explored.

- Public facing information centre

- A public-facing element of the data management system to provide information regarding developments, CCA boundaries and regulations, pollutant/waste information/guidance, species distribution map (at an appropriate resolution), and outreach materials. The public-facing page will include an FAQ section to direct users to information and a contact form for users to submit queries or report incidents to the relevant division within DEPC.

- Public facing application system

- The system will provide an online portal for development application completion and submission. This will include a workflow system to ensure applications are fully complete prior to submission and ideally will include a task tracking element to assign next steps to the responsible member of staff. Similarly, the system will include an application process to register new CCAs, aligned with IUCN categories, to allow community members to submit information required to classify areas as a CCA. The functionality for CCA rangers to submit annual reports and associated data will also need to be incorporated.

### Non-functional requirements

Through the user research discussions, the following non-functional requirements (system qualities) of the data management system development have been identified.

- Accessibility

- The system will adhere to accessibility guidance and legislation in Vanuatu. The system needs to be simple to use and understand and the community-focused external-facing components may need to have the option to view in Bislama, including controls and data content. Translation to Bislama could be undertaken through a different contract/provider as required.

- Usability

- The system will be user-friendly and clearly documented, with information required to use all aspects of the system provided. The interfaces will follow a clear layout and be described clearly.

- Backups/recovery

- Working closely with OGCIO, a sustainable process of regular backups of data stored needs to be established.

- Future proofing

- The system will be developed using maintained “off-the-shelf” software, with a strong preference for open-source, that is easily updated. Continued support will be secured for maintenance of the system.

- Hosting

- An appropriate hosting system will be agreed with OGCIO. Discussions with DEPC indicate a preference for hosting the system on local servers, managed by OGCIO.

- Training and guidance

- To ensure the effective use of the system by DEPC, there will be a comprehensive testing and training phase led by the contractor and JNCC. During WP2.3 the contractor will integrate user feedback into the system development. Simple user guidance, for example documents and training videos, will be generated by the contractor and accessible through the system as required/appropriate.

- Compliance

- The system will comply with all legislation and governance procedures employed by the Vanuatu Government, including managing sensitive data and considering the associated risks and legal responsibilities.

- Standardised protocols

- JNCC will provide support and technical input into the development of standardised protocols, including data collection methodology protocols, metadata templates, data sharing agreements etc., and these will be accessible through the system interface.

The contractor will not publish any information, by any means of publication, resulting from this contract without written consent from JNCC and the Government of Vanuatu Department of Environmental Protection and Conservation.

Collection of personal data to meet the outputs of this contract should be handled in line with JNCC’s OCPP Privacy Notice.

## Timescale

Provisional dates for delivery of the contact outputs are set out below. Exact dates are to be agreed at the start-up meeting based on contractor and JNCC staff availability.

| Output | Provisional Date |
| --- | --- |
| Start-up meeting (via video call) | Monday 5th February 2024 |
| Any additional user research and requirement prioritisation | Friday 22nd March 2024 |
| System design and wireframes, and proposed workplan for the development, are provided by contractor | Friday 26th April 2024 |
| System build starts | Monday 29th April 2024 |
| Import of sample data | Monday 5th August 2024 |
| First build of system delivered | Monday 2nd September 2024 |
| User testing of system | As required throughout the build if Agile style is preferred. Monday 9th September 2024 |
| Integration of feedback and addressing outstanding functionality starts | Monday 4th November 2024 |
| Second build of system delivered | Monday 6th January 2025 |
| User testing of system and onboarding training of users | Monday 13th January 2025 |
| Final system delivered along with user guidance | Monday 3rd February 2025 |

In agreeing exact dates please note that the potential for work under this contract to be funded into financial years 2024/25 and 2025/26 is subject to availability of funds.

In developing a project plan, the potential contractor may well provide alternative milestones which will be considered, assuming that the final deliverables are met by the end of the project. If the prospective contractor proposes working in the Agile project management style, their tender response would preferably outline proposed development sprints including interim user acceptance testing points.

## Potential Follow-On Work

Bidders should be aware that there is the potential for the successful bidder to be requested by JNCC to undertake additional work on this contract into the financial year 2025/26.

Please note however that the potential for additional work to be undertaken is subject to a continuing need, availability of funds and satisfactory contractor performance. For the avoidance of doubt, no guarantee can be given that you will be asked to undertake the potential additional work outlined within this Annex A document. Bidders are not asked to provide detailed project plans for these follow-on aspects at this stage.

## Dissemination

If appropriate all code used within this project should be retained under source-control, the location of which will be agreed between JNCC and the successful contractor at project start-up.

There is a requirement for the system to be built on open-source libraries and frameworks where possible, with novel code either made open-source or owned by Vanuatu Department for Environmental Protection and Conservation/JNCC in order to minimise risk of proprietary software becoming unsupported or unavailable to use during the system’s lifespan.

## Instructions for Bid Submission

The bid submission should include the following:

A brief summary of the bidder’s experience in relation to the requirements of this contract;

A proposed approach for achieving the objectives of the contract and delivering the detailed tasks identified within each objective. This should be sufficiently detailed to allow assessment against the evaluation criteria (Section 10), potentially including suggestions for suitable software or approaches as appropriate;

Any identified risks associated the potential project and mitigations against them;

A project plan and an estimate of time required to achieve each objective;

Details of the Project Team including their roles and experience;

Overall quote for the contract (in GBP or USD) should include:

  - Daily rates for all members of the Project Team

  - Attending virtual start-up, interim and final meetings with JNCC project team

  - Costs and time allocation should be clearly allocated to specific tasks within this contract/project

  - Any software and user access licences

The following documentation:

  - If your company includes more than 5 employees, please provide copies of health and safety policy statements where available or a note regarding such items as lone working, emergency procedures and accident reporting;

  - Copies of current public and employer liability insurance certificates.

  - Copies of any appropriate risk assessments.

  - Copies of your company's modern slavery and or safeguarding statement or policy should you have them.

  - Copies of any environmental policies should you have them.

In addition, note that the bid submission should provide sufficient information to allow assessment against the evaluation criteria outlined in Section 10.

For information on how we handle personal data please see our Privacy Notice at https://jncc.gov.uk/about-jncc/corporate-information/privacy-statement/

## Evaluation Criteria

JNCC is not bound to accept the lowest priced or any bid. Having the technical expertise and experience to complete the work to a high standard and being able to complete it within the timescale are of the essence for this contract.

The bid evaluation may be undertaken by JNCC staff. For transparency, JNCC will check with the Vanuatu Department for Environmental Protection and Conservation for their approval before award of contract.

Bids will be evaluated using the following criteria:

|  | EVALUATION CRITERIA | Maximum Score | Score |
| --- | --- | --- | --- |
| 1. Quality of Bid (50% of the total for the three assessment categories) |  |  |  |
| 1 | Clarity of proposal particularly work programme and deliverables | 15 |  |
| 2 | Understanding of and relevance to the requirements, in particular the adequacy of outputs and understanding of similar data management systems, and specific tailoring to the detail and user stories specified | 15 |  |
| 3 | Soundness and logicality of methods | 10 |  |
| 4 | Identification and proposed solution to potential risks/issues | 5 |  |
| 5 | Serious weaknesses which threaten success | 5 |  |
|  | Sub Total | 50 |  |
| 2. Details of Contractor (20% of the total for the three assessment categories) |  |  |  |
| 6 | Expertise, experience, and balance of team | 10 |  |
| 7 | Relevant experience of developing data management systems in Vanuatu and understanding of cultural and engagement values in Vanuatu | 20 |  |
|  | Sub Total | 30 |  |
| 3. Cost (30% of the total for the three assessment categories) |  |  |  |
| 8 | Transparency and correctness of presentation | 10 |  |
| 9 | Fairness/reasonableness for the level of work and expertise required | 10 |  |
|  | Sub Total | 20 |  |
| Total Score |  | 100 |  |

## Payment

PLEASE NOTE: All quotes and all payments must be based on British Pounds (£) or US Dollars ($). If alternative currency payments are needed, please raise this at the earliest opportunity during the bid process so we can explore options.

Payment will be made on completion of the objectives, or at interim milestones on agreement with the contractor, following the submission of invoice(s) and based on the satisfactory undertaking of the contractual elements to the agreed standard of the JNCC Project Officer.

Alternative payment release points would be considered based on the contractor’s project management style (e.g. Agile).

## Additional Requirements

All bidders are requested to carefully read the Terms and Conditions applying to this contract. Payment will only be made upon delivery of key outputs.

It is assumed that all costs associated with the production of figures, reproduction of photographs and the final report are accounted for within the rates/fees given.

The bidder is expected to supply all necessary equipment, software, licences, etc. to carry out the obligations required under the contract.

## Procurement Timetable (which may be subject to change)

| Activity | Date |
| --- | --- |
| Publication of Contract Notice on Contracts Finder | Tuesday 19 December 2023 |
| JNCC Christmas Office shut down | Monday 25 December to 1 January 2024. Reopen on 2 January 2024 |
| Reduce Procurement staff capacity | 21-22 December 2023 |
| Last date for receipt of clarification questions | Thursday 18 January 2024 |
| Final submission date for bids | Wednesday 24 January 2024 @ 16:00 hours GMT |
| Evaluation of bids | 26-31 January 2024 |
| Post-tender negotiation/clarification | 26-31 January 2024 |
| Formal award of contract | w/e 2 February 2024 |
| Start of project | 5 February 2024 |