Schedule 2 – SCOPE to the INVITATION TO PARTICIPATE for the provision of HIGHWAYS & TRANSPORT PROFESSIONAL SERVICES CONSULTANCY CONTRACT for Wokingham Borough Council January 2018

Wokingham BC

Highways Professional Services Consultancy Contract

SCOPE

.

CONTENTS

SI 100	DESCRIPTION OF THE SERVICES	4

SI 200	GENERAL CONSTRAINTS ON HOW THE CONSULTANT PROVIDES THE SERVICES	4

SI 300	CONSULTANTS DESIGN	7

SI 400	CONSULTANTS PROGRAMMES	7

SI 500	QUALITY MANAGEMENT	8

SI 600	AUDITS, TESTS AND INSPECTIONS	8

SI700	MANAGEMENT OF THE SERVICES	9

SI 800	WORKING WITH THE EMPLOYER AND OTHERS	10

SI900	SERVICES AND OTHER THINGS TO BE PROVIDED	11

SI1000	HEALTH AND SAFETY	12

S 1100	SUBCONTRACTING	12

S 1200	NOT USED	13

SI1300	ACCOUNTS AND RECORDS (Options C and E)	13

SI1400	PARENT COMPANY GUARANTEE (Option X4)	13

SI1500	PERFORMANCE BOND (Option X13) – NOT USED	13

SI 1600	WORK CALL OFF ARRANGEMENTS	13

SI 1700	TASK ORDER (OPTION X19)	13

SI 1800	EMPLOYER’S SERVICE SPECIFICATION AND DRAWINGS	14

SCHEDULE 1	– DESCRIPTION OF THE SERVICES	15

SCHEDULE 2	– AREA NETWORK INFORMATION	16

SCHEDULE 3	– PREMISES TO BE PROVIDED BY THE EMPLOYER	18

SCHEDULE 4	–  EMPLOYER’S OBJECTIVES FOR THE SERVICE	19

SCHEDULE 5	–  GENERAL CONSTRAINTS	21

SCHEDULE 6	–  EMPLOYER’S AND OTHER’S POLICIES	22

SCHEDULE 7	–  STAFF COMPETENCY AND TRAINING	23

SCHEDULE 8	–  EMPLOYER’S MANAGEMENT PROCEDURES	24

SCHEDULE 9	–  CONSULTANTS PLANS	29

SCHEDULE 10	–  SERVICES AND OTHER THINGS TO BE PROVIDED	30

SCHEDULE 11	–	FORM OF PARENT COMPANY GUARANTEE 	31

# SI 000	IDENTIFIED AND DEFINED TERMS

# For the purposes of the Scope, the following definitions apply:

# The Contractor is the contractor employed by the Employer to carry out improvement and maintenance services for the Area Network.

The Area Network is described in Schedule 2

The Quality Statement is the document produced by the Consultant in response to the Instructions for Tenderers as part of the tender submission.

# SI 100	DESCRIPTION OF THE SERVICES

## SI 105	Description of the services

The services are the provision of transport planning, asset management, design and other professional services relating to the management, operation, maintenance, improvement and development of the highway and transport network and other infrastructure within the boundaries of Wokingham Borough Council.

Neighbouring highway authorities may instruct professional services similar to the services for their respective highway and transportation networks via this contract.

A detailed description of the services is contained in schedule 1.

## SI 110	Overall objectives

- The Employer’s objectives for the services are described in schedule 4.

# SI 200	GENERAL CONSTRAINTS ON HOW THE CONSULTANT PROVIDES THE SERVICES

## SI 201	Use of the Employer’s Premises

- The Employer provides the Premises described in schedule 3 for the Consultant to utilise to Provide the Services.

- The Consultant may use the Premises either for “hot desking” of staff when visiting the Employer’s Premises or for more extended periods of co-location for the duration of Tasks. The Employer consults with the Consultant about the use of the Premises prior to issuing a Task Order. No parking facilities are available at the Employer’s Premises for the use of the Consultant.

- The Consultant uses the project office and the collaborative working area provided by the Employer within the Premises to hold meetings, workshops and collaborative planning sessions with the Employer, the Contractor and Others into order to maximise the benefits of collaborative working.

- The Consultant enters into a licence for the Employer’s Premises in the form prescribed by the Employer the same time as entering into the contract. The Consultant uses the Premises in accordance with the licence.

## SI 205	General constraints

- Access to the Employer’s Premises is restricted to normal working hours Monday to Friday unless otherwise agreed by the Employer.

- The Consultant takes into account the General Constraints in Schedule 5 when planning the services.

## SI 210	Confidentiality

- The Consultant complies with the confidentiality requirements of the conditions of contract.

## SI 211	Employer’s policies

- The Consultant complies with the Employer’s policies as notified to the Consultant or otherwise available on the Council’s website from time to time.

## SI 213	Contract branding

- The Employer, the Consultant and the Contractor consult with one another about contract branding immediately after the Contract Date. The Consultant complies with the Employer’s requirements for contract branding from the starting date or such other date as the Employer instructs.

## SI 220	Security and identification of people

- The Consultant complies with the Employer’s policy on security and identification of employees.

- The Consultant discloses to the Employer the names, addresses and sufficient information, including any applicable criminal convictions of which the Consultant is aware, about an employee, or any Subconsultant to enable appropriate checks to be made on a person before they are involved in Providing the Services.  The Consultant discloses to the Employer any applicable criminal convictions of an employee, or Subconsultant used in Providing the Services of which the Consultant becomes aware.

- If the nature of the services means that any employee of the Consultant or Subconsultant are exempt from Section 4(2) of the Rehabilitation of Offenders Act 1974 (Exceptions) Order 1975 the Consultant ensures that that employee or Subconsultant provide information in accordance with the Act and (Exception) Order about any convictions which would otherwise be deemed to be spent.

- The Employer may require any employee or Subconsultant who has any current criminal convictions or are exempt from Section 4(2) of the Rehabilitation of Offenders Act 1974 (Exceptions) Order 1975 to be removed from the Affected Property or any other Premises owned or occupied by the Employer.

- The Consultant ensures that all employees involved in Providing the Services are eligible to work in the United Kingdom.

- The Consultant undertakes appropriate checks to confirm the identity of their employees.

- The Employer may require the Consultant to confirm that these checks have been completed prior to the Employer giving an employee access to either their physical assets or their IT systems.

## SI 225	Protection of Employer’s Premises

- The Consultant takes appropriate measures to prevent unauthorised access to the Premises. The Consultant complies with the Employer’s security policy, including measures to ensure compliance with the Data Protection Act 1984.

- The Consultant will report an unauthorised access to an Employer’s Premises on each occurrence to the Employer within one working day.  The Consultant will report the event to the Employer immediately when the unauthorised access could have resulted in or led to the Employer’s data being accessed.

## SI 227	Permits and licences

- The Consultant obtains all necessary permits and licences required through legal obligation or through their own health and safety process to enable the services to be undertaken.

## SI 255 	Control of Consultant’s personnel

- The Consultant’s personnel Provide the Services with consideration to the needs of all users of the highway and adjoining property.  Special attention will be given to the needs of those with sight, hearing, mobility and mental difficulties.

- The Consultant’s personnel carry out the services in a respectable and safe standard of dress. Lewd or derogatory behaviour and language will not be tolerated under threat of severe disciplinary action.

- The Consultant complies with the Employer’s policy on Drugs and Alcohol.

## SI 256	Staff competency and training

- The Consultant ensures that all staff employed in Providing the Services are competent for the role that they are undertaking.

- The Consultant maintains records to demonstrate that all staff employed in Providing the Services are competent persons for the role that they are undertaking either through qualification, knowledge or prior experience, and maintain their competence through appropriate training and development.  The Consultant holds these records so they are available for inspection by the Employer.

- These records will include copies of all relevant qualifications or certificates held by staff employed to deliver the services, in compliance with this clause.

- The Consultant complies with the Employer’s requirements for staff training, including joint training initiatives, detailed in schedule 7.

## SI 260 	Cleanliness

- The Consultant maintains the area where they are working in a clean and tidy condition.

- The Consultant maintains any vehicle used in Providing the Services in a clean and smart condition.

# SI 300	DESIGN

## SI 305	Design submission procedures

The Consultant implements design development, review, checking and submission procedures in accordance with Good Practice and the law.

## SI 310	Employer’s requirements

The Consultant complies with any design submission requirements that the Employer may require from time to time to enable the Employer to comply with its own requirements or the requirements of Others e.g. DfT, Local Enterprise Partnership etc.

# SI 400	CONSULTANT’S PROGRAMMES

## SI 405	Programme requirements

- The Consultant prepares an integrated programme showing all of the Tasks instructed by the Employer. The programme shows the information required by clause 31 of the conditions of contract.

The programme shows all Tasks instructed by the Employer. The programme is updated at least every 5 weeks or when new Tasks are instructed.

## SI 406	Task Order Programmes

- The Consultant prepares a programme for a Task Order when instructed by the Employer. The Employer consults the Consultant about the requirements of a Task Order programme before issuing a Task Order. The requirements of a Task Order programme are proportionate to the nature and complexity of the work included in the Task Order.

## SI 410	Methodology statement

- The Consultant prepares methodology statements for the delivery of the services and / or a Task when instructed by the Employer.

## SI 415	Work of the Employer and Others

- The Consultant details in the Consultant’s programmes how work will be managed to integrate with that of the Employer, the Contractor and Others.

## SI 420	Collaborative Planning and Visual Management

- The Consultant works with the Employer, the Contractor and Others to plan and programme the services using collaborative planning and visual management techniques. The Consultant displays his programmes using visual management techniques in the collaborative working area provided in the Premises.

# SI 500	QUALITY MANAGEMENT

## SI 510 	Quality Plan

- The Consultant Provides the Services in accordance with the Quality Plan.

During the mobilisation period, the Consultant develops the Quality Statement submitted as part of the tender submission in order to:

- Develop the proposals in the tender submission into processes and procedures for Providing the Services

- to include all those aspect of the services which were not covered by the Quality Statement submitted as part of the tender.

The Consultant reviews and updates the Quality Plan at least annually to ensure that it remains up to date and relevant to the services.

## SI 515 	Quality Management System

- The Consultant operates a quality management system for Providing the Services in accordance ISO 9001.

# SI 600	AUDITS, TESTS AND INSPECTIONS

## SI 615	Employer’s audits

- The Consultant grants to the Employer and its audit team authority to enter any premises used by the Consultant at any time and to have access to all correspondence, documents, books, property, employees or other records relating to the provision of the services.

- The Employer may take copies of any material including computer data held by the Consultant relating to the provision of the services and as necessary to verify the delivery of the services in accordance with the contract.

- The Employer normally provides 7 days’ notice of such audits to the Consultant; however, the Employer reserves the right to undertake unannounced audits.

- Employer’s audits are additional to and do not in any way supersede the requirement for Consultant’s audits.

## SI 616	Consultant’s own accreditation and internal audits

- All accreditation certificates are submitted to the Employer within one month of receipt.  Reports and results from both internal and external accreditation audits will be shared with the Employer within one month of receipt.

- If accreditation to a prescribed accreditation body is rescinded or a major non-conformance is identified in an audit, the Consultant notifies the Employer within one week of notification.  The Consultant also provides details of the proposed remedial action plan to address the issues raised in the audit or to re-attain accreditation to a prescribed accreditation body and agrees a programme with the Employer for the remedial actions

# SI700	MANAGEMENT OF THE SERVICES

## SI 703	Meetings

- The planned meetings for which the Consultant is expected to provide suitable attendees are detailed in schedule 8.

- The Consultant will be expected to support the Employer with suitable attendees at ad-hoc meetings related to the provision of the services, when instructed by the Employer. The Consultant will also provide relevant documentation and other information to support any ad hoc meetings when requested by the Employer

## SI 705	Management team

- The proposed management structure for the contract including the Employer’s management structure is detailed in schedule 8.

- The Employer’s management structure may change during the term of the contract Period; the Employer advises the Consultant of any proposed changes. The Consultant advises the Employer in advance of any changes to the Consultant’s management structure.  Any changes to the Employer’s or Consultant’s key people, as included in Contract Data Part two, shall be undertaken in accordance with the contract.

## SI 710	Communications

- The Consultant follows the communication procedures detailed in schedule 8.

## SI 711 	Dispute management

- The Employer expects the Parties to take a collaborative attitude in resolving disputes to minimise abortive time and costs being incurred by all.

- The Parties follow the dispute resolution hierarchy detailed in schedule 8 to resolve any difference or disputes. Any informal dispute resolution methods included in the dispute resolution hierarchy do not affect either Parties’ right to use the dispute resolution methods detailed in the contract.  Any informal dispute resolution method is to be completed within 2 weeks.

## SI 715 	Payment provisions

- The Consultant will comply with the Employer’s requirements for the assessment, certification, invoicing and payment of the services detailed in schedule 8.

## SI 716 	Forecasts

The Consultant will provide financial forecasts for the Employer for the provision of the services at the intervals stated in the conditions of contract.

## SI 717	Performance management

- The Consultant will monitor, record and report its performance in Providing the Services against the contract performance measures (CPM) requirements detailed in schedule 8.  The Consultant will maintain sufficient performance records to allow all performance reporting and CPM scores to be fully audited.  These records will be available for inspection and audit by the Employer. The Employer will instruct the Consultant to amend the performance reporting if the records do not substantiate the Consultant’s performance reporting or CPMs scores.

# SI 800	WORKING WITH THE EMPLOYER AND OTHERS

## SI 801	Working with Others

- The services affect and are affected by Others including:

- Network users – drivers, cyclists, pedestrians, horse riders, bus companies, haulage companies;

- Adjacent property owners / occupiers – residents, businesses;

- Interest groups – business representation groups, special interest groups, action groups, parish councils, district councils, MPs, MEPs etc.

- The Consultant in Providing the Services complies with the Employer’s requirements on working with Others.  The Consultant undertakes all the tasks identified to be undertaken by the Consultant and assists the Employer in completing any task identified for completion by the Employer, such as but not limited to the provision of information and data, and attending meetings.

## SI 802	Working with Others – adjacent highway authorities

- The Employer shares administrative borders with a number of other highway authorities. The Consultant liaises and works with these authorities in Providing the Services to minimise the disruption to the Area Network, the neighbouring highway authority’s network and the network users.

## SI803	Working with Others – other contractors

- The Employer has a number of other contractors which provide services within the Area Network.  The Consultant co-operates with these other contractors to ensure that their service continues to be provided in a safe, efficient and timely manner.

# SI900	SERVICES AND OTHER THINGS TO BE PROVIDED

## SI 901	Office accommodation

- The Consultant provides additional office accommodation, beyond the Premises provided by the Employer, as required to Provide the Services. Any additional office accommodation, depots and storage areas shall be in accordance with the Consultant’s proposals included in the Quality Statement.

## SI 905	Services and other things for the use of the Employer or Others to be provided by the Consultant

- The services and other things for the use of the Employer and Others to be provided by the Consultant are detailed in schedule 10.

## SI 910 	Services and other things to be provided by the Employer

- The Employer provides services and other things as detailed in schedule 10.

- The Consultant uses any services provided by the Employer in an efficient and appropriate manner to benefit the provision of the service.

## SI 915	Retention and access to information

- The Consultant retains copies of information relating to the services (e.g. drawings, calculations, specifications, correspondence etc) in readily accessible and commonly used electronic formats e.g. Word, Excel, pdf, dwg, jpeg etc). The Consultant promptly provides copies of information to the Employer when requested by the Employer.

# SI1000	HEALTH AND SAFETY

## SI 1001	Incident and claim notification

The Consultant informs the Employer of an incident resulting in reportable injuries under the Reporting of Injuries, Diseases and Dangerous Occurrences Regulations 1995 (RIDDOR) to any person working to deliver the service as soon as possible after the incident (and in any event within 24 hours).

If a claim is made against the Consultant arising out of or in connection with Providing the Service, the Contactor notifies the Employer of the claim within 7days of its receipt and includes full details of the claim.

## SI 1002	Near miss reporting

- The Consultant undertakes the collection of data on ‘near miss’ reports arising out of or in connection with the service and submits a monthly summary report to the Employer.

## SI 1005	Health and safety requirements

The Consultant complies with the Employer’s policy on health and safety.

## SI 1010	Method statements and risk assessments

- The Consultant prepares detailed method statements and risk assessments for submission to the Employer for acceptance for Tasks when instructed in the Task Order.

## SI 1015 	Legal requirements

- The Employer is a commercial client under the CDM Regulation 2015.

- The Consultant when instructed to undertake design works as part of a Task Order undertakes the role of Principal Designer under CDM Regulations 2015.

## SI 1020	Health and safety inspections

- The Consultant arranges for at least quarterly inspections of the service to be carried out by their safety officer/advisor and for a written report of each inspection to be submitted to the Employer. These reports also record any other health and safety inspections undertaken.

- Where other inspections for health and safety purposes are undertaken by the Consultant these are notified to the Employer, if remedial actions are required.

# SI 1100	SUBCONTRACTING

## SI 1105 	Restrictions or requirements for subcontracting

- No additional requirements over and above those set out in the contract

# SI 1200	Not Used

# SI1300	ACCOUNTS AND RECORDS

## SI 1305 	Additional records

- The Employer’s requirements for accounts and records to be kept by the Consultant are detailed in schedule 8.

# SI1400	PARENT COMPANY GUARANTEE (Option X4)

If required, the Consultant completes the parent company guarantee at the same time as entering into the contract using the form in schedule 11.

# SI1500	PERFORMANCE BOND (Option X13)

Not required

# SI 1600	WORK CALL OFF ARRANGEMENTS

.Not used

# SI 1700	TASK ORDER (OPTION G)

## SI 1705	Issuing Task Orders

The Employer issues a Task Order to the Consultant when instructing the services to be undertaken under the contract.

- The Employer may issue Task Orders to the Consultant at any time prior to the Completion Date as amended in accordance with the contract.

## SI 1715	Programme and Methodology statement

- The Consultant complies with the Employer’s requirements for Task Order programmes and methodology statements as detailed in SI 400.

## SI 1720	Work of the Employer and Others

- Where the work of the Employer or Others is required to complete a Task Order the Consultant identifies:

- The work to be carried out by the Employer or Others,

- Contact details for the work and

- Its potential effect on the Task Order and programme in terms of:

  - Cost,

  - Time,

  - Additional risks,

  - Additional health and safety liabilities during the works,

  - Any mitigation measures agreed, and

  - Any residual risk to the Task Order or Affected Property.

# SI 1800	EMPLOYER’S SERVICE SPECIFICATION AND DRAWINGS

## Not used

# SCHEDULE 1	–	DESCRIPTION OF THE SERVICES

The services are the provision of professional services for the management, operation, maintenance, improvement and development of the highway and transport network and other infrastructure within the boundaries of Wokingham Borough Council.

The services include but are not limited to

Service and account management

Support the Highways Alliance partnership including promoting innovation, supporting and developing the alliance performance management framework, assisting with service review and continual improvements initiatives, providing relationship management, governance, regulatory requirements and compliance, service and resource management, capacity to attending various partnership, service and project inception meetings, supervision and management of staff delivering professional consultancy services, compliant health and safety and CDM requirements, staff development and wellbeing initiatives, training and providing service resourcing to ensure a compliant and effective service delivery aligned to the objectives of the Highways Alliance partnership. Account management activities are likely to include, but are not limited to, sourcing and securing resources to meet fluctuating service and projects demands, agreeing initial programme and projects costs estimates, producing and maintaining service risk registers, producing and maintaining service/performance management reports, providing and maintaining an auditable cost capture IT system to record time and other cost bookings. For the avoidance of doubt larger commissioned services/projects will require their own specific delivery, cost, programmes and risk management requirements which would be supplied and funded as part of the specific task orders. All wider costs including travel and parking at the Employer’s Premises or other sites within the borough of Wokingham should be included within this service and/or rates.

Transportation policies and strategies support

Advise the Employer on national, regional, sub-regional issues and opportunities relating to national transport legislation, policy and strategy, related environmental, economic, financial and land-use policy, regional transport strategy, strategic rail issues, Heathrow Airport and cross-authority transport matters. This will also include advice on transport matters relating to DfT, Thames Valley Berkshire Local Enterprise Partnership, Rail Delivery Group, Train Operating Companies, specialist groups, environmental groups and other similar organisations. Specific consideration is to be given to any implications for Wokingham Borough Council its policies and programmes including support on the development of its Local Plan and Local Transport Plan.

Transport planning and transport modelling

Undertake studies in support of the Local Plan and Local Transport Plan and new development that may extend considerably outside the borough of Wokingham for strategic projects including LEP projects. This may include but is not limited to surveying existing conditions, policies, objectives and data and then undertaking data collection, problem identification, stakeholder engagement, partnership working, option identification, evaluation, environmental assessment, option recommendation, funding options and detailed costings. Maintenance, development and testing of Wokingham’s strategic transport model is also included for both studies and also on a call-off basis to support other programmes of work and service areas.

Traffic Management Studies including design

Includes network, route and project studies assessing existing data including accident statistics, local issues, including congestion problems and safety concerns. Development of project and initiatives from feasibility assessing existing and forecast traffic flows and local conditions. Development of schemes and projects from preliminary design through to detailed design.

Traffic signal service, maintenance and upgrades

Develop and maintain an inventory of all traffic signals and associated underground cable systems within the borough. Develop improvement programme considering asset renewal, move to low energy technology and cyclic maintenance regime. Manage and ensure compliance of the traffic signal maintenance contract (Berkshire wide contract) undertaking assessments and inspections of signals faults as required following reports from the public, Members, signal fault reporting and as a result of collisions. Operate the signal fault reporting system. Produce an annual schedule of maintenance works against agreed priorities and budgets. Attendance at planning and project-related meetings.

Flood modelling and flood support

Provide flood modelling services to support the Council’s planning and project requirements including land use planning assessments to support strategic requirements such as the development and delivery of the Local Plan, and supporting major highway and transportation projects including those emerging from the LEP. Support the Council in its role as Lead Local Flood Authority bidding from opportunities with stakeholders such as the EA and Thames Water. Provide services to support the Councils SUDS strategy ensuring both the Council’s and developers projects are designed in a sustainable manner with appropriate attenuation and environmental benefits provided in design. Provide ad hoc support to the Council for drainage schemes and support for s19 flood investigations.

Business case and bidding opportunities

Support the Council in sourcing funding opportunities locally and nationally and developing business cases for major schemes and projects which will attract external funding. This will include Strategic Outline Business Case, Outline Business Case and Full Business Case in line with Department for Transport requirements and LEP requirements but may vary in size and complexity under certain circumstances. Where the potential for funding opportunities arise as a result outside of the Local Transport Plan bid, the consultant is to advise the Employer indicating the further work necessary to prepare a proposal, and the timescale and cost estimate.

Major traffic/transportation schemes

Provide services including the ability to implement major traffic and transportation schemes including but not limited to new link roads, junction improvements including traffic signals, signalised crossing facilities, route treatments, traffic calming, public realm projects, equestrian, cycling and walking routes from the  delivery of feasibility (including topographic and other surveys, environmental studies, statutory undertaker requirements, land requirements, consultation and associated steps), early contractor involvement, cost estimates, preliminary design, consultation, detailed design, supervision supporting with appropriate communication and PR.

Planning services – outline applications, reserved matters

Provide infrastructure related planning services, support and technical expertise relating to development of Council policy, infrastructure projects including transportation (including producing transport assessments), highways, structures and environmental services (including flood risk). Provide support services to the Council to support its ability to provide pre-application advice, and assess planning applications in a timely manner advising of impacts of transportation, highways and environmental impacts including support as required to ensure planning gain is secured by the LPA via CIL, s106 and any site specific highway requirements are secured via s278/38 agreements.

Environmental services

Call-off support from various environmental specialisms including but not limited to air quality, noise, landscape, ecology, arboriculture and archaeology. This will be to provide specialist services to in-house teams and also to support the consultant and maintenance and construction contractor on larger projects and schemes.

Structures inspections and maintenance management

Provide call-off support for major structures projects including design for Council projects, and technical checking/assurance for developers and third parties including Highways England and Network Rail developing infrastructure in the borough. Host and manage the Council’s structures asset database aligned with asset management best practice including but not limit to major and minor bridges, timber bridges, subways, retaining walls, reservoirs, culverts, safety barriers and large signs ensuing an up to date inventory, and support with long term programming considering life cycle planning. Provide an maintain an inventory of the structures across the borough, undertaking cyclic bridge inspections in accordance with national requirements agreed with the Council. Provide the services relating to control and routing of the boroughs abnormal loads.

Scheme project management, design and site supervision

Project management associated with the development, design and site supervision of highways and transportation schemes and projects. This will include but is not limited to feasibility (including surveys, environmental studies, statutory undertaker requirements, land requirements, consultation and associated steps), early contractor involvement, cost estimates, preliminary design, consultation, detailed design and supervision. All projects to be managed in line with WBC internal governance processes with associated reports and project boards throughout the project lifecycle including supporting and ensuring effective commination with stakeholders and residents.

CDM Services

Fulfil the role of Principal Designer under the CDM Regulations 2015. This includes, amongst other matters, advising and assisting the Employer in discharging their duties under the CDM Regulations, attendance at progress meetings and liaison with contractors, assisting the Employer with notifying the Health and Safety Executive of any notifiable work, identifying and collating pre-construction information and checking compliance with Health and Safety requirements.  Refer to HSE document ‘Industry guidance for Principal designers’ 2015 for guidance on the role and duties.

Other Services

When instructed by the Employer, the Consultant provides professional services including designs for other departments of the Wokingham Borough Council such as housing, parks and property.

Ordering of Services by Named Authorities.

The Employer has entered into a Service Level Agreement with Slough Borough Council, Bracknell Forest Council, Reading Borough Council and West Berkshire Borough Council (the Named Authorities) to use this contract to instruct services similar to the services.

A Named Authority may notify the Employer that it wishes to use this contract to instruct services from the Consultant. If the Employer agrees, the Named Authority may request the Consultant to provide services to the Named Authority. If the Named Authority and the Consultant agree, the Named Authority may issue Task Order directly to the Consultant and the terms of this contract apply between the Named Authority and the Consultant. The Employer and the Consultant have no rights or obligations to one another in respect of services instructed by a Named Authority.

The Named Authorities pay a fee (the Access Fee) to the Employer for the use of this contract in accordance with the Service Level Agreement. The Contractor applies the relevant Access Fee amount to the invoice to the Named Authority and pays the amount of the Access Fee to the Employer on receipt of the amount from the Named Authority.

# SCHEDULE 2	–	AREA NETWORK INFORMATION

The Area Network Information is summarised in the table below. Further details are available [link to asset quantities to be provided when available]:

| Asset Group | Quantity |  | Estimated Value (cost of a like-for-like replacement) |
| --- | --- | --- | --- |
| Roads and footways | 736 km of roads (including 8 km of motorway) 764 km of roadside footways 5 km of linking footpaths 53 km of off-road cycleways 9 km of on-road cycleways 322 traffic-sensitive streets |  | £1,100M |
| Drainage | 29,879 road gullies Sustainable drainage systems (SUDS) Critical drainage assets, including ditches and other structures |  |  |  |
| Structures | 249 structures (including 166 bridges) |  | £175M |
| Street lighting | 16,113 columns |  | £25M |
| Traffic management | 40 junctions, 61 pedestrian crossings |  | £5.5M |
| Street furniture | Signs, fencing, bins, bollards, benches, street name plates, cycle stands, etc. |  | £10.6M |
| Land | Carriageway and footway land area, soft landscaping, grass verges, etc. |  | £2,700M |

# SCHEDULE 3	–	PREMISES TO BE PROVIDED BY THE EMPLOYER

Details of the Premises to be provided by the Employer for the Consultant’s use is detailed as follows:

| Property Name | Location | Occupancy Dates | Outline Description |
| --- | --- | --- | --- |
| Shute End Offices | Wokingham, RG40 1BN | From the starting date to end of the contract | Office accommodation for “hot desking” and co-location for Tasks as agreed with the Employer. Project office and collaborative working areas for joint use with the Employer and the Contractor |
| Toutley Road Depot | Wokingham, RG40 5QP | From the starting date to end of the Service Period | “Hot desking” arrangements and meeting areas |

# SCHEDULE 4	– 	EMPLOYER’S OBJECTIVES FOR THE SERVICE

The Employer’s vision and objectives for the service are detailed as follows:

| Our vision for Wokingham Borough |  |  |  |
| --- | --- | --- | --- |
| “A great place to live and an even better place to do business” |  |  |  |
| The Transport Vision |  |  |  |
| “The Council’s vision to 2036 is to deliver and maintain a safe, reliable and joined-up transport system that connects new and existing communities, businesses, commercial centres while providing leisure opportunities. The vision will future-proof the transport network for new and emerging technology; reduce social exclusion; improve network resilience; accommodate climate change; reduce congestion and improve productivity”. |  |  |  |
| Objectives |  |  |  |
| Infrastructure | Environment | Social | Technological |
| - To optimise connectivity, accessibility and productivity through an integrated approach to land use and infrastructure. - To invest in infrastructure enabling and promoting walking, cycling and the use of public transport. - To provide new roads alongside new developments enhancing economic growth. - To create innovative ways of funding for maintaining infrastructure. - To provide well maintained roads by adopting a whole life approach. - To optimise investment by collaboratively working with neighbours and partners, for a seamless journey. - To address congestion pinch points. | - To provide safe, accessible alternative travel options to the car, giving health, air quality and carbon benefits. - To maximise the use of low cost renewable energy in operating and maintaining transport assets, minimising the Council’s carbon footprint. - To provide greenways for walking and cycling, and green corridors with active biodiversity integral to the travel network. - To adapt to climate change and ensure that our transport networks are resilient to severe weather events. | - To future proof travel networks to meet a more aged and diverse population whilst meeting the expectations of new generations. - To provide a transport system that can accommodate the travel needs of communities, commercial and retail businesses and the leisure sector. - To create well connected communities through enabling sustainable travel within and between existing and new housing. - To enhance the health and well-being of communities and their residents, through quality social infrastructure, and access to facilities, through alternatives to the car. - To reduce long commutes. | - To provide a future-proofed travel network that can assimilate emerging and new technologies such as Connected Autonomous Vehicles. - To provide an improved customer journey experience, through optimising use of Big Data. - To enable dynamic travel choices and optimised network performance, through the provision of borough wide availability of real-time travel information. - To allow all travellers to access information on travel opportunities through technological enhancements. - Connected council and alliance partners enabling value-added decision making on-site. |

# SCHEDULE 5	– 	GENERAL CONSTRAINTS

The Consultant takes into account the following constraints when Providing the Services.

Events Affecting the Area Network

The following events are known to affect the operation of the Area Network. This list is indicative only and does not provide a comprehensive list of events, their extent and/or their dates and duration

| Event | Extents over which the restriction will apply |  | Date/Duration |  |
| --- | --- | --- | --- | --- |
| Henley Royal Regatta | Remenham Lane, Remenham Church Lane and Aston Lane |  | June/July, yearly |  |
| Rewind Festival | Remenham Lane, Remenham Church Lane and Aston Lane |  | August Bank Holiday, yearly |  |
| Wokingham Half Marathon | A321 Twyford Road, Bell Foundry Lane, Warren House Road, Maidenhead Road, B3018 The Straight Mile, Hinton Road, Broadcommon Road, Islandstone Lane, Nelsons Lane, Pound Lane, Broadcommon, Hungerford Lane, Darvills Lane and Pound Lane |  | February, yearly |  |
| Wokingham May Fayre |  | Wokingham Town centre |  | First May Bank Holiday, yearly |
| Wokingham Winter Carnival |  | Wokingham Town Centre |  | End of November, yearly |

Other Highway Authorities

The Consultant takes into account the requirements of other highway authorities that may impact on the services and the Area Network

| Authority | Requirements |
| --- | --- |
| Highways England | M4 junctions 8/9, 10 and 11 |
| Bracknell Forest Council Address: Market Street, Bracknell, Berkshire RG12 1JD Contact | East and South Eastern borough boundaries |
| Hampshire County Council - Hart District Council Address: Hart District Council, Harlington Way, Fleet, Hampshire, GU51 4AE Contact | Southern borough boundary |
| West Berkshire Council Address: Council Offices, Market Street, Newbury, RG14 5LD Contact | Eastern borough boundary |
| Reading Borough Council Address: Civic Offices, Bridge Street, Reading, RG1 2LU Contact | North western borough boundary |
| Oxfordshire County Council – South Oxfordshire District Council Address: 135 Eastern Avenue, Milton Park, Milton, OX14 4SB Contact | Northern borough boundary |
| Royal Borough of Windsor and Maidenhead Address: Town Hall, St Ives Road, Maidenhead, SL6 1RF Contact | North eastern borough boundary |

# SCHEDULE 6	– 	EMPLOYER’S AND OTHER’S POLICIES

Not Used

# SCHEDULE 7	– 	STAFF COMPETENCY AND TRAINING

Staff Competency

The Consultant ensures that people employed by the Consultant and subconsultants of any tier have the required training and qualification for the type of work that they are required to carry out the work.

The Consultant demonstrates that people have the required training and qualifications through the application of the Construction Skills Certification Scheme or an equivalent method.

Joint Training

The Consultant proposes training and development initiatives to be carried out jointly with the Employer and the Contractor. The proposals include details of the initiatives, the benefits that will result and the cost of the initiatives and how the costs will be borne. The joint training and development initiatives are implemented if instructed by the Employer.

Apprenticeships and Training Opportunities

The Consultant actively seeks to provide opportunities for training and employment in the Borough. These initiatives include:

- The provision of apprenticeships and other formalised training programmes e.g. the CITB Apprenticeship Programme,

- Professional training contracts e.g. Institution of Civil Engineers

- The promotion of STEM subjects and opportunities for young people

- Training and employment opportunities for “hard to reach groups” including ex-offenders, ex- armed forces and long term unemployed persons.

A copy of the WBC Employment Skills Plans Guidance for Tenderers document is attached for your reference.
Note: this is a draft document. The methods statement and tender requirements that it refers to will be discussed with the successful tenderer during the mobilisation period. A mutually acceptable approach will be agreed and subsequently become a contractual commitment.

# SCHEDULE 8	– 	EMPLOYER’S MANAGEMENT PROCEDURES

## A 	-	Management of the Service

## A1 	-	Management Team

The Employer, the Consultant and the Contractor work to together to form an Alliance with the purposes of delivering:

- the Employer’s Vision and Objectives

- an economic, efficient, effective and equitable service for the customers of Wokingham BC

- a commercially sustainable contract for all parties

Prior to the starting date, the Employer, the Consultant and the Contractor work together to devise and implement Alliance management structures and procedures that maximise the achievement of the above. The initial structure is set out below and is regularly reviewed and developed by the parties during the contract to ensure it remains relevant and effective.

The Employer, the Consultant and the Contractor work together to achieve accreditation of the highway service in Wokingham BC to IS0 44001 within 12 months of the starting date.

Initial Structure

The Employer proposes to implement a three level management structure:

- Quarterly Alliance Board

- Monthly Partnership Meetings

- Operations Meetings (as required)

The Alliance team members may set up specific Working Groups and/or Task and Finish groups to address specific matters that will improve the service.

Alliance Board

        - Purpose: The Alliance Board:

- Provide the Alliance with a strategic review and directional steer,

- Take ownership of and commitment to the success of the Alliance,

- Provide the mechanism through which the Employer’s Vision and Objectives are actioned,

- Provide a link to Council Executive,

- Take a strategic view of the impact of relevant issues affecting the Alliance,

- Develop and promote the Annual and Medium-Term Plans

- Reviews and implement policies and procedures

- Monitor and review the contract Risk and Opportunity Register,

- Propose changes to the contract where this is in the interests of deriving best value,

- Drive effective performance management throughout the range of services,

- Stimulate continuous improvement in planning and delivery,

- Champion effective working relationships across the Alliance and with other stakeholders,

- Monitor achievement against defined programmes and milestones and ensure timely action to implement improvement

- Develop a strong culture for the management of Health, Safety and Welfare

Composition: The Alliance Board has senior members from the Employer, the Contractor and the Consultant to represent the interests of their respective organisation in respect of the strategic requirements for the delivery of highway and transportation services in Wokingham.  The representatives on the Alliance Board are of the level and responsibility that are able to make decisions on behalf of their organisation.

Where it may add value, the Alliance Board may wish to consider inviting an independent person or body to join the Alliance Board to act in a non-executive capacity to drive and facilitate strategic thinking, collaboration, and avoid operational involvement, enhancing the Alliance Board’s functions.

        - The members of the Alliance Board act in a spirit of mutual trust and co-operation.

Agenda: The Alliance Board will meet quarterly or as otherwise agreed. The members of the Alliance Board agree and set the Agenda.

Partnership Meetings

Purpose: The Partnership Meeting is responsible for partnership operational matters and will:

Provide the management, control and monitoring of the Alliance,

- Take ownership of the strategies, standards and polices for the Alliance,

- Act as point of reference for the Alliance Board,

- Develop, monitor and review the Annual and Medium-Term Plans,

- Monitor Performance of performance measures,

- Regularly report to Alliance Board,

- Ensure that changes are managed in accordance with the contract,

- Review, manage and monitor performance of the delivery of services,

- Promote the development and improvement of the Alliance,

- Consider, prioritise and approve business cases for developments to be included within the Annual and Medium Term Plans,

- Develop, publish and own the Medium Term Plan in line with the Employer’s strategic direction and policies,

- Implement and monitor a risk management regime throughout the partnership,

- Ensure a proactive approach to the management of health, safety and welfare

- Review, approve and monitor “Continuous Improvement” initiatives,

- Discuss and escalate issues to the Strategic Board as appropriate,

- Co-ordinate staff development and

- Review contract administrative process and procedure.

Composition: The attendees of the Partnership Meetings are senior members of the Employer, the Contractor and the Consultant who are responsible for the day to day delivery of their respective organisation’s services in Wokingham.

        - The attendees of the Partnership Meeting act in a spirit of mutual trust and co-operation.

Agenda: The Partnership Meeting will meet monthly or as otherwise agreed. The attendees of the Partnership Meeting agree and set the Agenda.

Operations Meetings

Purpose: Operation meetings will be established to deal with specific areas of the service or Task Orders in order to:

- Provide the budgetary, programme, delivery and performance control of the service / Task Order,

- Provide the management of the process and procedure for the individual service / Task Order,

- Reporting of performance and issues to the Partnership Meeting and/or Alliance Board,

- Ensure collaboration and project delivery complying with programme, brief and Task Orders,

- Formulate initiatives to promote the development and improvement of the service,

- Operate a risk management regime,

- Implement Continuous Improvement initiatives,

- Management of specialist’s processes, procedure and performance

Composition: The attendees of the Operation Meetings are members of the Employer and Consultant teams with responsibility for the day to day delivery of the relevant service / Task Order. Where appropriate, representatives of the Contractor may be invited to be a member of an Operation Meeting

Agenda: The Operation Meeting(s) will be held at a frequency appropriate to the service or Task. The attendees of the Operation Meeting agree and set the Agenda.

## A2 	-	Communication Procedures

The Employer and the Consultant communicate using communication forms to be agreed within 6 weeks of the Contract Date.

## A3 	-	Meetings

The meetings that the Consultant’s representatives are to attend as part of Providing the Services are detailed as follows:

| Meeting | Subject | Frequency / Duration | Attendees |
| --- | --- | --- | --- |
| Alliance Board |  | Quarterly |  |
| Partnership Meeting |  | Monthly |  |
| Operation Meetings |  | As required |  |
| Progress / Programme / Task Finish Groups |  | Ad Hoc |  |

## A4 	-	Delegation of Powers – Employer’s Agent

The following actions will be delegated to the Employer’s Agent, or the Employer’s Agents staff, by the Employer at the commencement of the contract:

| Clause | Delegated Action | Person Responsible |
| --- | --- | --- |
|  | To be developed during mobilisation |  |

The Employer’s Agent’s delegated functions will be reviewed and amended as required by the Employer during the Service Period.

## A6	-	Dispute Management

Any dispute arising in connection with the service is referred to the appropriate Board set out in A1. If the Board is unable to resolve the dispute it is escalated to the next Board in the hierarchy.

## C	–	Financial management

## Payment provisions

The Employer’s requirements for assessment, certification, invoicing and payment of the works under the contract are detailed as follows:

Prior to each assessment date the Consultant provides to the Employer an assessment of the amount due and to intended to be invoiced and calculations showing how the amount due has been assessed.

The calculation shows the

- The amount due

- Price for Services Provided to Date for each Task comprising:

- The Time Charge for each Task completed on a time basis showing the time properly expended by each person and their staff rate

- The proportion of the work completed each Task on a lump sum basis

- A commentary showing the amount of work done in each Task against the Price for Services Provided to Date and the forecast cost to Task Completion

## D	–	Contract performance management

The Employer’s requirements for performance management from the Consultant are detailed as follows: Note to tenderers: To be developed and included in tender documents issued with Invitation to Submit Initial Tenders.

# SCHEDULE 9	– 	CONSULTANT’S PLANS

SEE SI 400

# SCHEDULE 10	– 	SERVICES AND OTHER THINGS TO BE PROVIDED

The Employer provides the services and other things for the Consultant’s use in Providing the Services as detailed in the documents listed below:

- Access to the Premises in accordance with SI 200

# SCHEDULE 11	– 	FORM OF PARENT COMPANY GUARANTEE

PARENT COMPANY GUARANTEE

DATED	[                                ] 201_

(1) [EMPLOYER]

AND

(2) [PARENT COMPANY GUARANTOR]

PARENT COMPANY GUARANTEE

In relation to

[Highways Consultancy Services]

[for …………………………………………………………..]

between

[Employer] and [Consultant]

THIS PARENT COMPANY GUARANTEE is dated [             ]201_

BETWEEN:

(1)	The Council of [………………………………………………………..] (the “Employer”); and

(2)	[GUARANTOR] (registered in England and Wales under company number […………………….]) whose registered office is at [……………………………………………………………..] (the “Guarantor”)

NOW IT IS AGREED as follows:

1	DEFINITIONS AND INTERPRETATIONS

1.1	In this guarantee where the context so admits:

- The following expressions shall have the following meanings:

“Contract”

means the [professional services contract] dated on or about the date of this guarantee between the Employer and the Consultant for the provision of services by the Consultant in relation to the Employer’s highway and transportation network,

“Consultant”

means [insert name of Consultant],

“Expiry”

means an expiry of the Service Period as defined in the Contract,

“Service”

means the services to be provided by the Consultant in accordance with the Contract.

1.2	Successors in Title

The Employer and the Guarantor shall include both parties’ successors in title and assigns.

1.3	Headings

The headings in this guarantee are inserted for convenience only and shall be ignored in construing the terms and provisions hereof.

1.4	Joint Tenants

Where there are two or more persons included in the expressions “Guarantor” or “Employer” then such expressions shall include the plural number and any obligations expressed to be made by or with such Party hereunder or pursuant hereto shall be deemed to be made and undertaken by such persons jointly and severally.

2	GUARANTEE AND INDEMNITY

2.1	The Guarantor guarantees to the Employer that in the event of a breach of the Contract by the Consultant (which for the purposes of this guarantee shall include any default, occurrence or omission by the Consultant which results in the termination of the Contract or the determination of the Consultant’s employment under the Contract and shall not be limited to a breach per se of any term of the Contract) the Guarantor shall, subject to the provisions of this guarantee, satisfy and discharge the loss, debt, damage, interest, cost or expense sustained or incurred by the Employer as established and ascertained pursuant to and in accordance with the provisions of or by reference to the Contract. For the avoidance of doubt the decision of a court or tribunal of competent jurisdiction or agreement reached between the Consultant and the Employer shall be binding on the Guarantor.

2.2	If the Consultant fails to observe or perform any of its duties or obligations to the Employer under the Contract (which for the purposes of this guarantee shall include any default, occurrence or omission by the Consultant which results in the termination of the Contract or the determination of the Consultant’s employment under the Contract and shall not be limited to a breach per se of any term of the Contract), or if the Consultant fails to pay any sum, loss, debt, damage, interest, cost or expense due from the Consultant to the Employer under or in connection with the Contract, the Guarantor (as a separate and independent obligation and liability from its obligations and liabilities under clause 2.1) shall indemnify the Employer from and against all loss, debt, damage, interest, cost or expense sustained or incurred by the Employer by reason of any such failure or non-payment.

3	AMENDMENTS TO THE CONTRACT

3.1	The Contract may be modified, amended or supplemented in any way (including, but not limited to, the scope of the Service) without the Guarantor’s consent and references to the Contract in this guarantee shall include all such modifications, amendments or supplements whether made before or after the date hereof. The Guarantor’s liability under this guarantee (which includes the Consultant’s duties, obligations and liabilities under the Contract as modified, amended or supplemented) shall not be affected by:

3.1.1	any such modification, amendment or supplement or

3.1.2	any invalidity, avoidance or unenforceability for any reason whatsoever or termination of the Contract or

3.1.3	any waiver, concession, allowance of time, compromise or forbearance given to, or made with, the Consultant. The terms of this guarantee shall apply to the terms of any such compromise as they apply to the Contract.

4	LIMITATION ON GUARANTOR’S LIABILITY

4.1	The Employer hereby agrees that the Guarantor’s liability under this guarantee shall be limited to and shall not exceed the obligations or liabilities assumed by the Consultant under the Contract.

5	ASSIGNMENT

5.1	The Employer shall be entitled to assign the benefit of this guarantee to any party to whom it assigns its interest under the Contract but not otherwise without the Guarantor’s prior written consent provided the Guarantor and Consultant shall be entitled to receive notice of such assignment in writing within a reasonable period of the assignment taking place.

6	DURATION

6.1	The obligations of the Guarantor under this guarantee shall be released and discharged absolutely upon Expiry save in respect of a demand made in writing by the Employer prior to such date.  For the avoidance of doubt the establishment and ascertainment pursuant to clause 2 above of the loss, debt, damage, interest, cost or expense sustained or incurred by the Employer may occur subsequent to such demand which may be validly given notwithstanding any lack of particulars of breach of the Contract or of the loss, debt, damage, interest, cost or expense sustained or incurred by the Employer.

7	JURISDICTION

7.1	This guarantee and any dispute or claim arising out of or in connection with it or its subject matter or formation (including non-contractual disputes or claims) shall be governed by and construed in accordance with the law of England.

7.2	The parties irrevocably agree that the courts of England shall have non-exclusive jurisdiction to settle any dispute or claim that arises out of or in connection with this guarantee or its subject matter or formation (including non-contractual disputes or claims).

IN WITNESS whereof this guarantee has been duly executed and delivered as a deed on the date stated above.

EXECUTED as a DEED by

THE EMPLOYER by the signatures of:

Authorised Signatory

Authorised Signatory

EXECUTED as a DEED by

THE GUARANTOR by the signatures of:

Director

Director/Company Secretary