Area 3 Asset Support Contract

Service Information

Annex 15

Performance Management

SERVICE INFORMATION FOR AREA 3 ASC

ANNEX 15

CONTENTS AMENDMENT SHEET

| Amend. No. | Issue Date | Amendments | Initials | Date |
| --- | --- | --- | --- | --- |
| 0 | August 2012 | First Issue | SOS | 21/08/12 |

LIST OF CONTENTS

15	Performance MANAGEMENT	4

15.1	Introduction	4

15.2	The Employer’s Responsibilities	4

15.3	The Provider’s Responsibilities	5

15.4	Targets for Asset Performance	6

15.5	Audit of Performance	6

15.6	Area Specific Amendments to Asset Management Requirements	6

# Performance MANAGEMENT

## Introduction

### Delivering (and evidencing that delivery) of value-for-money is key to the Employer. While unacceptable performance is addressed via the Quality Management Points (QMPs) and associated procedures, the Provider must also comply with and operate the Performance Management Framework (PMF) to ensure that it is doing the right things (i.e. that the Provider has adopted strategies and processes that deliver the Employer’s outcomes).

### The PMF contains a range of measurements that the Employer will use to:

        - Identify opportunities for continual improvement;

        - Assess the performance of the Area Network;

        - Assess the effectiveness of the Provider’s management Processes; and

        - Measure compliance with the requirements of the contract

### The Employer’s Asset Management Office (AMO) is the Employer’s custodian of the formalised process, systems and data requirements relating to the PMF.  Specific restrictions are placed on any amendments to this Annex as detailed in Clause 15.6.

### The AMO has produced the Network Development & Delivery Performance Management Framework (NDD PMF) Methodology document and the ASC Performance Management Manual (ASC PMM) to provide clarity on both the PMF and the supporting data requirements. The Methodology document covers background on the PMF, how it operates, generic roles and responsibilities and an outline of the six-step scoring process; as such it applies to PMF as used across NDD. The ASC PMM covers requirements specific to the ASC Performance Management Framework (ASC PMF).

### This Annex sets out the requirements in relation to the performance management arrangements for the provision of the Services.

### The performance management arrangements are designed to enable the Provider to demonstrate accountability in the delivery of the Services.  It is the intent of the Employer to use the results of the PMF to measure the relative performance of Providers.

### The Employer may introduce a Performance Management Information System (PMIS) for the recording and reporting against the requirements of this Annex.  When/if provided, the Provider is to provide performance data directly into the PMIS.

## The Employer’s Responsibilities

### The Employer will, during the course of the contract, review (and update as appropriate) the performance management arrangements twice yearly. These reviews may include:

- The use of a single unified repository for all performance information

- The introduction of new requirements or procedures to gather consistently high quality data fit for their intended purposes

- The introduction of new capabilities to monitor and deliver improved performance metrics

- The introduction of new iterations of the NDD PMF Methodology document and/or the ASC PMM.

### The ASC PMM contains:

- ASC  PMF and overarching instructions for usage

- Supporting guidance for complying with the ASC PMM

- Governance arrangements for performance management for the ASC

- Performance metrics

- Time, quality & data requirements and definitions

- National minimum targets for performance

## The Provider’s Responsibilities

### The Provider shall:

- Recognise that the performance information is the property of the Employer and the Provider will provide any performance information upon request of the Employer in line with the NDD PMF Methodology document and/or the ASC PMM and associated documents as added to or amended from time to time.

- Be responsible for full compliance with the ASC PMM and associated documents as added to or amended from time to time.

- Employ competent people to deliver the requirements as laid down in the NDD PMF Methodology document and/or the ASC PMM.. The requirements for competency are laid down in Annex 25.

- Treat performance information as a significant asset ensuring it is accurate and complies with the requirements laid down in the ASC PMM.

- Provide performance information requested by the Employer to the quality requirements and reporting timescales as laid down in the ASC PMM.

- Provide any deconstructed operational or source data requested by the Employer to the quality requirements and reporting timescales as laid down in the ASC PMM.

- Provide any data requested by the Employer to report performance on any new measures included into the ASC PMM, including the requirements of item (6) above.

- Provide performance information used internally by the Provider to construct performance metrics as requested by the Employer to the quality requirements and reporting timescales as laid down in the ASC PMM.

- Update data accurately in line with the ASC PMM and shall ensure that performance data is entered precisely against the relevant fields and attributes in the PMIS. If any data formatting requirements are unclear the Provider is to seek clarification from the Employer’s AMO via the Service Manager.

## Targets for Asset Performance

### Over the life of the contract the Employer reserves the right to introduce or modify targets for Provider performance.

### Targets pertaining to the provision of information are contained within the ASC PMM.

### Any amendments to the measures, targets or similar, must be obtained as per Clause 15.6.

## Audit of Performance

### Performance of the PProvider against the requirements of this Annex will be included into the audit process as per contract clause 41. The Service Manager may opt to utilise the AMO (or other parties) to undertake the audit on behalf of the Employer.

### Failure to provide any data as required within this Annex (or the ASC PMM) shall be treated as a “Failure to make records available for inspection by the Service Manager” failure within the QMP’s accrual table (refer to Contract Data).

## Area Specific Amendments to Asset Management Requirements

### The process for seeking amendments to any of the requirements (including to the performance targets set, or the measures themselves) within this Annex is:

- The Provider shall submit any proposed Area Network specific amendments to the adoption of Annex 15 to the Service Manager. The Service Manager will submit these to the Employer’s AMO for approval.

- On receipt of approval or otherwise by the AMO, the Service Manager will issue written confirmation of the decision to the Provider.

- The Provider does not proceed with any proposed amendment until in receipt of both the Service Manager’s approval and the accompanying approval from the AMO.