Request for Expressions of interest in RSSB research project T1129 Discontinuous Electrification

RSSB are seeking to investigate the feasibility of discontinuous electrification.

Background

A large cost challenge for electrifying GB Railway is running electrified line through existing restrictive structures which often requires costly civil engineering works, services diversion and extensive possessions. Discontinuous (or discrete) electrification is the concept of not applying electrification to particular sections of railway which incur disproportionate costs, in order to reduce the total costs of the scheme in a way which also reduces whole industry long-term costs. Discontinuous electrification is not a new concept but has not yet been implemented. Previous RSSB research Energy Game Changer (T966) which included a cost benefit analysis of various discontinuous electrification scenarios concluded discontinuous electrification was either unviable, or at best marginal, based on numerous factors which included:

- The requirement to manually raise and lower the pantograph was deemed an unacceptable operational risk, in particular from a failed pantograph lowering operation leading to a collision between it and a structure such as a low bridge.

- In many cases, coasting through a gap was the most cost-effective solution, but this was not deemed operationally feasible due to the potentially very large operational cost of being stranded in a non-electrified gap.

- Battery costs at the time were deemed too high. Although, the report states that “With a 54% reduction in today's battery costs and 3-4 years between replacement, discrete and discontinuous electrification could start to show a whole life cost saving.”

Six years has passed since the publication of T966 and developments in recent years have made a significant impact on the potential viability of discontinuous electrification, in some cases, directly addressing the limitations above, specifically:

- Packet 44, RFID or Automatic Power Control (APC) magnets offer a potential solution to facilitate automatic and seamless raising and lowering of pantographs.

- Improvements in on-board energy storage capabilities, specifically a very large reduction of costs per kWh in battery technology has been achieved.

- The improvement in the capability of bi-modes, their increasing availability and the observed trend in shorter rolling stock life-cycles for some vehicle subsystems means legacy and cascading of rolling stock is less likely to be an issue.

Based on the above, the Industry believes there is potential for discontinuous electrification to significantly lower the Railway’s whole system and whole life costs. Ultimately this could lead to significant savings for planned projects and tip the balance of more marginal cases and encourage further electrification in future.

This project is funded by the DfT’s research grant and  supports the delivery of the Rail Technical Strategy’s Capability Delivery Plan: KC05: Optimum Energy Use.

Objectives

The high level aims of the project are to:

- Determine how the GB rail industry can deliver more cost effective and sustainable passenger and freight electric traction services by exploiting discontinuous electrification by establishing the operational concept(s) for discontinuous electrification

- Put the rail industry in a position such that it can meaningfully consider discontinuous electrification for routes which are not currently electrified.

- Identify the technical requirements that need to be met to operate under discontinuous electrification and assess GB rail’s capability to do so. Where there is further requirement, establish a plan for developing or demonstrating this capability.

- Create a path to fully demonstrate the railway’s capability to deliver and operate under discontinuous electrification.

- If discontinuous electrification can be shown to have significant whole system benefit, encourage the rail industry and its funders to consider discontinuous electrification as an option for new schemes.

The hypothesis is that, by combining:

- Discontinuous electrification - where gaps, both physical and electrical in the overhead contact line, avoid electrification of discrete segments of a route containing high cost / high risk physical features; for example, gauge constrained overbridges, tunnels, stations, viaducts, crossovers, complex junctions, listed structures, and areas of natural beauty.

- Electric vehicles equipped with a supplementary on-board energy sources -  for example, battery or fuel cell, diesel etc, including new-build and by retro-fitting vehicles.

- The ability to automatically manage, the transition between the available traction energy sources during normal and degraded operation over a discontinuously electrified route.

- The AC electrification of existing DC third rail routes which may allow increases in capacity and availability by for example improving line speeds, and exploitation of rolling stock acceleration capabilities, reduced exposure to snow and ice problems and for fully exploiting regeneration capabilities.

It may be possible to achieve the desired transportation and environmental outputs using a discontinuous electric railway at a significantly lower whole industry, and whole life cost than would be possible with conventional continuous electrification.

Methodology

It is recognised that before discontinuous electrification can be adopted, further work is required to give confidence to government and duty holders who may wish to implement it; additionally, as the work is very multi-disciplinary in its nature, likely requiring expertise in areas ranging from gauging, energy, operations, economics, rolling stock traction and command control & communications. It is proposed that to meet the aims of this project that the work be split into the suggested work packages:

- Work Package 1: Option Analysis and Concept Definition

Review of previous and ongoing work in the area and consider the options available for discontinuous electrification. Through undertaking a “day in the life approach” analysis, including degraded modes, define the operational approach to discontinuous electrification. This may require some high-level business analysis and will require strong operational input. Identify both the high level technical requirements for enabling this mode and potential impacts/considerations on operations.

- Work Package 2: Case Study Selection and Benefit Analysis

Based on appropriate criteria, select a GB mainline route for a detailed analysis, and carry out a detailed cost benefit analysis for the route. The analysis should include both full AC electrification on the latest understanding of costs and for the discontinuous scenario as defined in work package 1. Compare both these cases on a whole life whole system basis and comment on the feasibility.

- Work package 3: Technical Requirements and Gap Analysis

Based on the technical requirements identified in Work Package 1, evaluate the current Rail Industry Readiness Levels (RIRL) of the technical systems and subsystems. For those considered to be fully ready, these should be evidenced accordingly; for those which are not, identify key routes and duty holders for making them so.

- Work Package 4: Specification of Demonstration Work

Create full specification for the technical systems identified in Work Package 4 as requiring further development. Agree these specifications with the relevant duty holders and put together a plan for the work to be carried out.

- Work Package 5: Reporting and Implementation Support

Reporting and presentation of all the work packages to key duty holders for progression of the further development work of technical systems and potential plans continuation of discontinuous electrification scheme analysis.

It should be noted that the above structure is a suggestion to suppliers and is currently in draft. The supplier may wish to suggest an alternative approach to meet the aims of the project.

Requested information in response

We are inviting suppliers to provide us a short summary of their capabilities and experience in this subject area to help us deliver a successful project.  We would be pleased to receive a short response (no more than 4 pages) by Tuesday 15th May 2018 setting out your potential interest, and specifically, consideration to the following questions:

- What, if any, considerations do you think are missing from the project?

- Which parts of the project do you think represent the most challenging aspects?

- Does the project structure suitably meet the objectives of the project?

- Would you consider entering this project in a consortia/partnership to achieve the project objectives?

- Is 6 weeks enough time to put together a considered, thorough and competitive response for this project?

- Could this project be delivered within a year?

- Can the project objectives be fully achieved within a budget of £250k?

- Next steps

- Please email your response to andrew.gleeson@rssb.co.uk with your feedback on the above issues.

- We will review your feedback and advise when the tender documents are available.

Discontinuous is often used to describe small gaps in electrification whereas discrete tends to be used to describe isolated areas of electrification.

The Technical Strategy Leadership Group’s ‘Energy Game Change – Low cost and discontinuous electrification model’ (2012

“European Train Control System: The Management of Packet 44” - Railway Group Standard GERT8064 (January 2017)