Appendix B – Service Description

CONTENTS

1.	INTRODUCTION	2

2.	Background to requirement/OVERVIEW of requirement	2

3.	KEY MILESTONES	2

4.	kEY PRICIPLE OF THE PROGRAMME	3

5.	scope of initial requirement	4

6.	future requirements	4

7.	service levels and performance	5

8.	Location	5

9.	BUDGET	5

# INTRODUCTION

## For the provision of the ESTATES PROGRAMME CREATIVE CAMPAIGN.

# Background to requirement/OVERVIEW of requirement

## As part of the DH 2020 Plan for Change, which was launched to colleagues in February 2016, the DH Estates team has been tasked with the redesign of Leeds and London DH properties to provide environments which enable colleagues to work in a better and more efficient way by incorporating flexible and smart working principles.

# KEY MILESTONES

# 3.1	The programme has two key milestones which will have an immediate effect on colleagues:

# 1. The relocation of all London based employees from Richmond House and Wellington House to 39 Victoria Street in September 2017;

# 2. The redesign of Quarry House in Leeds by March 2018.

## The Internal Communications team has already started implementing an extensive Estates Communications Strategy (see Annex A below) ahead of these milestones, which has been split into the below phases:

## Completed - Phase 1 – January – March:

## Demonstrate to colleagues that the Workplace Task and Finish Group have listened to their feedback and provide final opportunities for colleagues to shape their future workspaces.

## Phase 2 – April – June:

## Raise awareness of the Estates Programme; its key milestones and principles; and showcase the new building designs which have been build based on colleagues feedback.

## Phase 3 - July – December:

## Signpost London-based colleagues to information needed to support a successful move to 39VS and showcase the new building to all DH colleagues.

## Phase 4 – September onwards:

## Review phase 2 and 3 activity to determine the best communication and engagement approach for the QH revamp / Continue to raise awareness of the Estates Programme by showcasing 39VS to demonstrate the wider benefits across the DH estate to all colleagues.

# kEY PRICIPLE OF THE PROGRAMME

## Since February 2016, when the Plan for Change was launched, we have been engaging with colleagues to understand their requirements and what they would like to see in their newly designed workspace. Taking this feedback into consideration, the Estates team has based its redesign plans around the concept of ‘Activity Based Workspaces’ which is defined as:

Organisation of the workplace into a range of shared spaces designed for different work activities. Colleagues choose the most appropriate work setting for the task they are currently undertaking. This goes beyond role based profiling into activity based profiling.

## The ‘Activity Based Workspaces’ required in DH have been categorised into eight areas:

- Formal Collaboration;

- Informal Collaboration;

- Task Desks;

- Quiet Desks;

- Standing Desks;

- Project Tables;

- Touchdown Tables;

- Social Space.

## Additional information including images representative of the above areas can be found attached in Annex B (below):

# scope of initial requirement

## Internal communication and engagement channels and mechanisms have been in place since the launch of the plan in February 2016; however as we approach the first milestone of moving from our current London offices into 39 Victoria Street, we would like to make this campaign more visually appealing for our colleagues.

## We are looking for a creative agency to develop a creative concept which:

# Grabs colleagues’ attention and is memorable so they know that communications with the concept applied relate to the Estates Programme;

# Can be applied to key principles, such as ‘Activity Based Workspaces,’ to visually enable colleagues to clearly understand the concepts;

# Is compatible with the channels outlined in the Estates Communications Strategy and new channels introduced in the new buildings (e.g. TV screens where content is driven by a content management system);

# Fits with the current DH brand. (Please see below for brand guidelines).

# future requirements

## 6.1	Developing the theme is just the start. Our new environments will provide a number of opportunities for the brand to be applied, for which we don’t have in-house capability to deliver. Our ideas include:

## Digital mock ups showcasing new working spaces;

## Creation of building guide/brochure;

## Interactive floor maps for use on the intranet;

## Production of time lapse videos;

## Production official opening film;

## Wall art;

# Printed / digital signage designs (including content management system templates);

# Opening day promotional materials, such as lanyards.

# service levels and performance

## The Contractor and the Authority will decide on appropriate levels of contract monitoring and management information following contract award.

# Location

## The location of the Services will be carried out at the London and Leeds Offices as detailed above.

# BUDGET

## We expect the total value of the contract to be a maximum of £40,000.

## Prices should be inclusive of expenses and exclusive of VAT.