# Annex A

| Title of project: | Marine Recorder Online Support & Hosting – 2025 onwards |
| --- | --- |
| Date and time for return of Bids | 13th February 2025@16:00 hours |
| Contract Reference Number: | C24-0405-1998 |
| Address for Bid Submission: | 1 electronic copy to be sent to TenderResponse@jncc.gov.uk PLEASE DO NOT SEND BIDS DIRECTLY TO (name of project officers) OR A MEMBER OF THE JNCC PROCUREMENT TEAM VIA THEIR WORK EMAIL ADDRESSES AS THIS WILL INVALIDATE YOUR BID. Bids must be less than 10 MB in size. On receipt of your bid, you will receive an automated e-mail to confirm receipt by the JNCC Support Co. If you do not receive this automated email, please contact the number below; (00 44 1733 866 988) |
| Contacts for technical information relating to this Project Specification: | Procurement Team Joint Nature Conservation Committee Email: contractqueries@jncc.gov.uk Telephone: 01733 866826 |
| Contact for any queries regarding the Procurement Procedure | Procurement Team Joint Nature Conservation Committee Email: contractqueries@jncc.gov.uk Telephone: 01733 866826 |
| Proposed start-date: | Tuesday 1st April 2025 |
| Proposed end-date: | Wednesday 31st March 2027 |

Marine Recorder Online Hosting & Support – 2025 onwards

Contents

1.	Joint Nature Conservation Committee	3

2.	Project Aims	3

3.	Project Background	3

4.	Project Objectives	9

5.	Process	12

6.	Work Packages	12

7.	Budget	13

8.	Potential follow-on work	13

9.	Reporting	13

10.	Timescale	13

11.	Health and safety	14

12.	Product specification	14

13.	Support management	14

14.	Instructions for Bid Submission	15

15.	Evaluation Criteria	16

16.	Payment	17

17.	Additional Requirements	17

18.	Procurement Timetable (which may be subject to change)	17

## Joint Nature Conservation Committee

The Joint Nature Conservation Committee (JNCC) is the statutory adviser to the UK Government and devolved administrations on UK and international nature conservation.

Our role is to provide scientific evidence, information, and advice to inform decisions to protect the natural environment. Our specific role is to work on nature conservation issues that affect the UK as a whole and internationally, by:

advising Government on the development and implementation of policies for, or affecting, nature conservation in the UK and internationally.

providing advice and disseminate knowledge on nature conservation issues affecting the UK and internationally.

establishing common standards throughout the UK for nature conservation, including monitoring, research, and the analysis of results; and

commissioning or supporting research which it deems relevant to these functions.

Background to JNCC can be found on the JNCC intranet: https://jncc.gov.uk/about-jncc/

## Project Aims

The UK Statutory Nature Conservation Body’s (SNCBs) (JNCC, Natural England, NatureScot, Natural Resources Wales, DAERA), along with key marine NGOs, have developed and launched a new online application to collect high quality marine benthic survey data. This application, Marine Recorder Online (MRO), is hosted in a Microsoft Azure Cloud environment. The MRO Steering Group, led by JNCC, is inviting bidders to host and support the Marine Recorder Online application as it moves into the next phase of legacy data migration and live use.

## Project Background

Marine Recorder Online is an online platform with the vision of:

“A modern, centralised, web-based platform providing the primary source for supplying, updating and accessing quality, analysis-ready UK marine sample data, with a focus on the benthic environment; a central data system shared between the UK statutory agencies and involved stakeholders, easing data sharing across the UK marine community.

The system will build on the successes of Marine Recorder 5, maintaining a single consistently formatted architecture, whilst improving system usability and intuitiveness, streamlining workflows by improving administrative and time-saving tools. This will enable users to drive the supply of evidence for sustainable management of the UK’s natural resources and the UK’s statutory obligations, whilst reducing staff resource requirements in administration and publication of marine data.

The system will enable users to improve public engagement by enabling the flow of data to wider UK and international systems, fulfil their open data obligations, and ensure the persistence of their data by working alongside and integrating with current data infrastructures and standards.”

The platform is a replacement for the old “Marine Recorder” desktop application, which is at end-of-life and no longer sustainable for business use. It is used by all of the UK SCNBs (JNCC, Natural England, NatureScot, Natural Resources Wales, DAERA), along with key marine NGOs, who provide high quality marine benthic survey evidence.

The old Marine Recorder was developed in the 2000s and was showing its age in both the software used, and data model, making maintenance and support unsustainable in the long term, in addition to the quantity of stored data nearing software limitations within Microsoft Access itself. A review of the current system was carried out in 2016, under the Streamlining Marine Advice innovation lab.

The geospatial biodiversity and accessory data within the platform will be curated under the custodianship of a closed list of custodian organisations, the only route for data into the system being via one of these organisations who will provide the overall responsibility of quality control and data entry.

Data within the system is key to a wide variety of UK and international marine and conservation reporting objectives and forms the backbone of many policy decisions and further informative datasets across all countries in the UK. As such, it contains a reporting application, to provide key stakeholders the ability to query and extract final data in the system for their public task needs, and to their level of data access.

Data entry to the system is currently via UI and spreadsheet import, with Restful JSON API planned for development shortly.

Marine Recorder Online is multi-tenant, providing each custodian their own domain for their data management application in which they manage their own data according to their internal business needs and data release practices. All relevant final data are subsequently pooled in the reporting system to provide a full UK view of marine biodiversity data, but with access defined by row level permissions on the data to match the end user’s access level. The system itself is administrated by a designated organisation, currently JNCC, in charge of managing the users, internal dictionaries, configuration updates, triaging new support tickets and responding to Tier 1 support.

The application currently receives hosting and support for Tier 2, 3 and 4 issues under contract, this ITT seeks to provide continued support and hosting for the application moving forward.

### Marine Recorder Online Technology Stack

Marine Recorder Online has been developed using the following Technology Stack:

| Area | Component Group |
| --- | --- |
| Infrastructure | Azure SQL Database |
|  | SQL Data Sync |
|  | Azure Blob Storage |
| Overall Framework | .Net Core 8 |
| Key Packages | AutoMapper |
|  | Amazon Web Services (eMail Services) |
|  | Dapper |
|  | Dapper Plus |
|  | EPPlus |
|  | Hangfire |
|  | Html Sanitizer |
|  | ASP .Net Core |
|  | Multi Tenancy (Microsoft Azure Elastic Scale) |
|  | Leaflet, Wicket, NetTopologySuite |
|  | Serilog |
|  | Swashbuckle |
|  | Telerik |
|  | Testing (Coverlet, Fluent Assertions, Microsoft .NET Test, Moq, Xunit) |
|  | SQLite, SpatiaLite, GeoPackage |

The Marine Recorder Online system has had its MVP management and reporting applications released, and is currently live but still undergoing major developments to cover additional functionality (subject to a separate contract). As such, the source code will be made available as a snapshot on request for bidders to review.

The following are a sample of screenshots of Marine Recorder Online to give bidders an indication of the system:

Screenshot 1 – Management Application, home screen

Screenshot 2 – Management Application, edit form for a Sample Event

Screenshot 3 – Biotope Reference Dictionary

Screenshot 4 – Reporting application Query Tool

Screenshot 5 – Reporting application REST API

Below are attached, two additional screenshots of a Search Query and a Sample Event Report (too large to display directly).

### Marine Recorder Online Tech Architecture Diagrams

| The basic solution live system architecture of the application is shown below, illustrating the multi-tenant architecture: Basic Solution Architecture The ‘catalog’ database is used to direct data access requests from the application to the relevant tenant database. The ‘catalog’ database is implemented using Microsoft’s elastic scale client library and is also referred to as the shard map management database. Most system administration tasks are performed in the ‘reference’ database, which is also accessed using the same application, meaning that users will not be aware that data is stored in multiple databases. The ‘template’ database would serve as a basis for adding new tenants (organisations) but this is planned as a future feature only. One database then exists for each tenant. A nightly process will copy data into a dedicated reporting database served by the reporting application. A further ‘sync db’ database is used (not pictured above) by the Azure SQL Data Sync feature of Azure SQL Server to synchronise common data from the ‘reference’ database to each custodian database and the reporting database.. Elastic Pools - All the custodian databases are contained within an elastic pool, which allows databases to share resources and is an effective way to reduce overall cost (while ensuring a good level of performance). These are especially useful when databases see relatively infrequent spikes of high activity. The elastic pool can be configured with an amount of resources provisioned to satisfy the spike in activity of any one tenant and can offer a considerable cost saving versus provisioning resources individually to each tenant. Additionally, it will be feasible to create more than one elastic pool to group together tenants based on expected resource usage and then to allow cross-charging based on a proportion of the cost of the elastic pool to which the tenant belongs. Per Tenant Database Restore - By adopting a database-pre-tenant approach, restoring data on a per-tenant basis is achieved by restoring from that tenant’s database backup files and would not affect any other tenant. The infrastructure diagram of the current system can be seen below: Azure Infrastructure Diagram Alongside the Live environment, the hosting and support also covers a “staging” environment used for testing of newly developed functionality, fixes and other user testing without impacting the live site. The staging environment will be as live with one exception, there is a limit of one Data Sync Manager database. There is a restriction on the SQL Data Sync service that means you can only have one of these per subscription per region (https://learn.microsoft.com/en-us/azure/azure-sql/database/sql-data-sync-data-sql-server-sql-database?view=azuresql#overview). The decision taken was to create this in the live environment for use by dev/staging too. The system infrastructure is made up of: 1 App Service Plan, containing 5 App Services: - The Data Management web application - The Data Management APIs - Hangfire web application - The Reporting web application - The Reporting APIs 1 SQL Server, containing multiple databases, likely to be grouped into 2 elastic pools: - Admin (central resource for the solution) - Shard Map Manager (for multi-tenancy management) - Data Sync Manager (for data synchronisation) - Hangfire (used by the Hangfire web application) - Template custodian database (planned future feature) - Custodian databases (one per custodian x 9) - Centre for Environmental Data and Recording (CEDaR, Northern Ireland); - Data Archive for Seabed Species and Habitats (DASSH); - Dorset Wildlife Trust - Joint Nature Conservation Committee (JNCC); - Natural England; - Natural Resources Wales; - Porcupine Marine Natural History Society; - NatureScot; - Marine Conservation Society (Seasearch); - Reporting (collated data from the custodian databases) A storage account (primarily used for database backups), also, various metric, audit and diagnostic resources: Azure Monitor; Application Insights; Log Analytics; Additional services/functions under support: - Facility to allow the sending of eMails; - SSL Certificates deployment; - App Service Domain; - IP Restricted Access for Development; - Front Door for Marine Recorder landing page (live only); - Maintenance of Disaster Recovery and Business Continuity processes and procedures; - Appropriate support and administration structures and resources |  |
| --- | --- |

## Project Objectives

To meet the overall aim of this project (Section 2), the objectives are to provide:

### Application Support

Marine Recorder Online continues to be developed based on additional requirements gathered by its users and steering group. As such it will continue to require regular updates, maintenance, and support. We are looking for bidders to provide top level support for the application when issues arise or when new developments (developed outside of this contract) need to be deployed. This needs to be included in the scoping, as does potential software changes and associated costs.

We are looking to capture appropriate package/levels of support for a system of this size. We will be looking for support in the areas of:

- Development Tools Upgrade Management;

- Software Licence Costs;

- Day / Hourly rate for Application Support (which will include but not limited to):

  - Identification of route cause and resolving of bugs in current system relating to released functionality;

  - Maintenance of background libraries and frameworks used in development to prevent unsupported dependencies;

  - New feature rollout as supplied by development;

  - Identify and/or respond to reports of slow or degrading performance.

We expect bidders to note, and submit their proposal in relation to, support Tiers 2-4, as shown below:

| Tier | Summary | Responsible Party |
| --- | --- | --- |
| Tier 0 | Self-help and user-retrieved information | Marine Recorder Custodians |
| Tier 1 | Basic help desk resolution and service desk delivery | JNCC |
| Tier 2 | In-depth technical support | Bidder |
| Tier 3 | Expert product and service support | Bidder |
| Tier 4 | Outside support for problems not supported by the organisation (e.g., hosting services) | Bidder |

We expect the successful bidder to develop and agree an SLA to contain the following main sections:

- Agreement Overview

  - Introduction

  - Definitions, Conventions, Acronyms & Abbreviations

- Purpose, Goals & Objectives

- Stakeholders

- Periodic Review

- Service Agreement

  - Service Scope, KPIs & Metrics

  - Service Level, Rankings & Priority

  - Service Response

  - Exceptions & Limitations

  - Responsibilities

  - Technical Experience and Skills of the Support Team

- Service Management

  - Service Availability

  - Issue Capture and Tracking (e.g. via a Case Management System)*

* Bidders are invited to detail how they will capture and track issues or requests that are raised to the (e.g. via a case management system).

### Application Hosting

Marine Recorder Online is a centralised Software as a Service (SaaS) database system, cloud hosted with appropriate data access control, it requires regular security patches and updates, frequently backed up together with a tested disaster recovery and business continuity plan.

As a web-based solution the project incurs costs for hosting and ongoing support. As part of the tender response, we require bidders to provide costs for hosting of the system as per the indicated architecture with the following environments:

- Development (potentially required on demand);

- Test/Staging (potentially required on demand);

- Live.

To help with estimating hosting costs:

- The new system is expected to have a final data size of approximately 2.5-3gb and from that data 200-300gb may be downloaded (egress) each month – note that not all legacy data is yet mobilised;

- There are estimated to be 50-100 data managers and editors (who use the system once a week) and 200-250 data viewers (who would use the system once a month);

The cloud hosting solution for the system is Microsoft Azure, the hosting solution must use UK-based infrastructure. We are currently looking for the bidder to host the solution.

The hosting and associated support costs must be transparent and detailed as there may be a requirement to cross-charge the custodian organisations for these costs, based on their usage. Regular reporting of these costs, including the production of optimisation and cost-saving reports, is a key requirement. In terms of monitoring costs, we ask bidders to provide options for cost analysis that will help with cross-charging between tenancies.

Domain names of marine-recorder.com and marine-recorder.org.uk and relevant subdomains have been registered for this new system and JNCC are the DNS managers.

### Hosting Support

We are looking to the bidder to propose the appropriate package/levels of support for a system of this size.

It should be noted that Marine Recorder is not a 24x7x365 system, therefore the support required will be 8am-6pm Mon-Fri. Due to the variety of stakeholders and pan-UK nature of the system, not all custodians share the same public holidays and therefore support is expected to be provided during public holidays. Thus any dates where support will not be provided must be agreed as part of a Service Level Agreement (SLA).

The tender must detail support in the areas of:

- Hosting support

  - Proactive security patches and anticipated maintenance schedules;

  - Backup, disaster recovery and business continuity;

  - Management of outage incidents (Planned or unplanned);

  - Transparency of billing;

  - Day / Hourly rate for Hosted Environment Support:

  - Identification of route cause and resolving of issues in current system relating to the hosted environment;

  - Maintenance of the hosted environment;

  - Identify and/or respond to reports of slow or degrading performance.

As per the table under ‘Application support’ above, we expect the successful bidder to provide Tier 2-4 support, and to develop and agree an SLA to cover the hosting support items listed above.

### Legacy data migration

Legacy data from the original desktop Marine Recorder application will continue to be migrated into the new online system. JNCC has set up an FME workbench to do the data transformation required between the two data models and the initial validation of the data. The workbench outputs CSVs in a schema mimicking the internal MRO data model.

The successful bidder will be responsible for loading these data into the staging database (currently via SQL Server Data Tools), validating them against the new model before then being loaded into the live system. Iterative feedback between the support provider and JNCC for any validation errors identified allows for data cleansing to take place.

Legacy data are expected for each of the nine custodian organisations within the system, with some custodians requiring multiple separate data loads representing different originating databases.

Time towards data migration is to be costed against the standard support hours.

### Offboarding and porting

To cover us against a risk of the MRO application becoming unsuitable or unviable in the future, there must be the ability to offboard the data (including user and access information) from the system, in a format that will allow the import of that data into another system relatively easily.

There is also the potential for JNCC (or a third party) to take ownership of and self-manage the Azure-environment during the course of the contract. This is not expected to come as a detriment to the successful bidder, as Azure hosting costs are to be passed on “as-is” as part of this contract. However, there may be a piece of support work required (to be taken out of the agreed support hours) to move the infrastructure to a JNCC-owned Azure Environment, and aiding JNCC IT to setup relevant configurations and permissions as necessary.

### Non-Functional Considerations

Marine Recorder Online will have several non-functional requirements that will need to be considered:

- Analytics. Must be able to provide Cloud Hosting and Server Performance analytics.

- Backups/Disaster recovery. Must have the ability to recover from severe data corruption/loss through a backup system. Backups should be taken at a regular frequency with adequate retention.

- Support Contact. Must have a clear contact point (telephone number/email) for support. Either a named person or role or group email.

- Future proofing. The hosted and supported system must be kept up to date through regular application of patching and upgrades to the environment and underlying technology stack.

- Legislation. The hosted solution must be compliant with the NCSC – National Cyber Security Centre – 14 Cloud Security Principles and be GDPR compliant by design.

- Performance. The system must be appropriately available, excepting downtime for development, maintenance, and scheduled tasks, which will be agreed with the stakeholders. It should provide adequate performance levels for a user to access, manage and analyse their data without significant impairment.

- Permissions/security. Must be secure against the most common forms of attack (e.g., DDoS). The hosted system should maintain an audit trail of access to the hosting environment.

- Responsiveness. Must reflect any changes or updates made to the hosted system (when saved) immediately and available to others.

- Scalability. Must be scalable in its architecture to allow for additional data to be held without the need for architectural change, and to be able to cope with an increase in the numbers of users quickly and easily, such as simply increasing the capacity of a hosting service.

- Compliance. The system will need to comply with the various governance procedures employed by the stakeholders (e.g. Government Digital Standards, Scottish Government Digital Directorate principles such as “Design to maximise uptime”, “Tell users about downtime” and, “Processing and recording issues”).

## Process

It is expected that the successful bidder will engage with staff in the JNCC Marine Evidence and Digital and Data Solutions teams, along with other stakeholders such as members of the Marine Recorder Working Groups, to capture and confirm any IT requirements and the predicted costs.

It is expected that these engagements will take place remotely using Microsoft Teams to minimise carbon expenditure. Access to Teams meetings and relevant sites and channels to access information and documents will be given to the successful bidder.

The Marine Recorder Online Steering Group will agree Points of Contact with the successful bidder to liaise with on day-to-day communications.

## Work Packages

The project will be split into several work packages we are looking for cost estimates for:

| WP1 | Deployment of Marine Recorder Online updates to the Staging and Live hosting environments. | Part of this tender |
| --- | --- | --- |
| WP2 | Hosting of Marine Recorder Online, and the management of staging and live hosting environments, on Microsoft Azure. | Part of this tender |
| WP3 | Tier 2-4 application and hosting support, migration of legacy data, and maintenance tasks such as back-ups, disaster recovery and business continuity, renewal of software licenses, software package upgrades, and patching. This is to be implemented through an agreed Service Level Agreement (SLA). | Part of this tender |

## Budget

The overall budget for this project is up to a maximum spend of £65,000 per annum including VAT, with approximately 60% of this value for hosting and software costs and 40% for support. This will be an initial 2-year contract and therefore a 2-year value up to £130,000 including VAT.

It should be noted that, as some of this project’s work could be chargeable as time and materials by the bidder (i.e. “as required”), the full budget may not necessarily be spent. JNCC will include quarterly spend review checkpoints as part of the contract to ensure costs are remaining under budget throughout the course of the contract; these will be in addition to an annual performance review.

It is anticipated that the budget will be sufficient to deliver all the requirements identified. If the budget is a challenge for delivering the entire set of requirements, JNCC will explore opportunities to secure additional funding (as far as practicably possible), otherwise JNCC and the MRO Steering Group will consider de-scoping to remain within the maximum budget outlined above.

Initial staff rates and costings should be provided as part of the tendering exercise. JNCC would be willing to accommodate a change in general price base for the second year of the contract, aligning with the annual movement of the Consumer Prices Index (including Owner Occupiers' Housing Costs; CPIH). Any increase in per unit costs must be agreed with JNCC project management and procurement team and may not result in an increase to the overall budget.

## Potential follow-on work

Tenderers should be aware that there is the potential for the successful bidder to be requested by JNCC to undertake support and hosting for up to one additional year (from March 2027).

Please note, however, that the potential for additional work to be undertaken is subject to a continuing need, availability of funds, and satisfactory contractor performance. For the avoidance of doubt, no guarantee can be given that the bidder will be asked to undertake the additional year of work, and JNCC maintains the right to extend the contract by less than the 1 year, as it sees fit.

Bidders are not asked to provide details beyond indicative costs for these follow-on aspects at this stage.

## Reporting

The successful bidder will need to provide quarterly reports on:

- Overall current hosting spend and predicted forecast;

- Overall software license spend and predicted forecast;

- Overall application and hosting support spend;

- Optimisation suggestions to reduce hosting spend;

- Issues raised and their status;

- Any decisions required on prioritising and authorising system changes;

- Any hosting outages, reasons, and corrective future actions;

## Timescale

Provisional dates for delivery of the contract outputs are set out below. Exact dates are to be agreed at start-up meeting based on Contractor and JNCC staff availability.

| Milestones | Provisional dates |
| --- | --- |
| Tender Close Date (UK) | 13th February 2025 |
| Start-up meeting (UK) | w/c 24th March 2025 |
| Commencement of Support and Hosting services (UK) | 1st April 2025 |
| Year 1 Annual performance review | end March 2026 |
| Year 2 Annual performance review | end March 2027 |
| Migration of Marine Recorder Online to JNCC hosting environment | (As necessary – TBC) |

The potential for follow-on work beyond March 2027 is subject to need, availability of funds, and satisfactory contractor performance.

## Health and safety

The successful bidder is expected to follow appropriate Health & Safety procedures including adhering to JNCC’s policy on safeguarding. For further information  https://jncc.gov.uk/about-jncc/corporate-information/safeguarding/ and to be able to undertake appropriate risk assessments, evidence of which should be supplied to JNCC. (NB under no circumstances should any work or service commence prior to the receipt of written approval of the risk assessment by the JNCC H&S Advisor).

Any incidents occurring within the contract should be immediately reported to JNCC.

## Product specification

JNCC is committed to making its publicly available resources and documents accessible, in accordance with the Public Sector Bodies (Websites and Mobile Applications) (No. 2) Accessibility Regulations 2018.

Making material accessible means making sure it can be used by as many people as possible. This includes those with:

- impaired vision

- motor difficulties

- cognitive impairments or learning disabilities

- deafness or impaired hearing

The outputs and material that JNCC publishes online should be compliant with the Web Content Accessibility Guidelines version 2.1 AA standard.

## Support management

The successful bidder shall nominate a support manager, who shall be responsible for ensuring the project is completed satisfactorily and who shall be the main contact point for JNCC.

JNCC’s main contact points will be:

Hugh Wright – Project Officer

Email: Hugh.Wright@jncc.gov.uk

Tel: 00 44 1733 866842

Anna Deasey – Technical Project Manager

Email:  Anna.Deasey@jncc.gov.uk

Tel: 00 44 1733 943156

## Instructions for Bid Submission

The bid submission should include the following:

A brief summary of the bidder’s experience in relation to the requirements of this contract and their experience with similar projects and systems.

A proposed approach for achieving the objectives of the contract (and delivering the detailed tasks identified within each objective). This should be sufficiently detailed to allow assessment against the evaluation criteria (Section 15).

Details of the Project Team, including their roles and experience, an estimate of their time input into each task, and CVs of all personnel involved in the contract/project.   In order for JNCC to meet our GDPR retention policy, all CVs MUST be attached as a PDF document separate from the proposal.

Availability of the Project Team for a start-up meeting to be held virtually by Microsoft Teams.

Overall quote for the contract, to include:

  - Daily rates for all members of the Project Team and allocation of staff time against the proposed budget

  - Software license costs and infrastructure and hosting costs against the proposed budget.

  - A breakdown of the overall contract price into support, hosting and software costs.

  - clear allocation of costs and time allocated to specific tasks within this contract, including the ratio of senior to junior staff with clarity of each team member’s contribution and value added.

  - VAT if applicable. The contractor is to specify whether VAT at the prevailing rate would be applicable to this project and to provide their company’s VAT registration number.

A draft Service Level Agreement (SLA) covering the items described in Section 4 above (under Application Support and Hosting Environment Support)

The following documentation:

  - Copies of health and safety policy statements where available or a note regarding such items as lone working, emergency procedures and accident reporting.

  - Copies of current public, professional and employer liability insurance certificates.

  - Copies of any appropriate risk assessments.

  - Copies of any environmental policies should you have them.

  - Copies of any additional relevant information such as security certifications e.g. ISO 27001, Cyber Essential Plus and any data management polices they have in place.

In addition, note that the tender submission should provide sufficient information to allow assessment against the criteria outlined in Section 15.

## Evaluation Criteria

JNCC are not bound to accept the lowest priced or any bid.  Having the technical expertise and experience to complete the work to a high standard, and being able to complete it within the timescale, are of the essence for this contract.

The evaluation will be undertaken by a panel consisting of JNCC staff and staff members from The Marine Biological Association, Natural Resources Wales, NatureScot and Seasearch (Marine Conservation Society) representing the external project groups.

Unless otherwise stated in your bid submission, bids will be forwarded to these agencies for evaluation purposes only.  There may be a requirement for the evaluation Panel to invite bidders to a short presentation. Should this be the case, email invite notifications will be issued.

For information on how we handle personal data please see our Privacy Notice at http://jncc.defra.gov.uk/privacypolicy

Bids will be evaluated using the following criteria:

|  | EVALUATION CRITERIA | Max Score | Score |
| --- | --- | --- | --- |
| 1. Quality of proposal, (40% of the total for the three assessment categories) |  |  |  |
|  | Clarity of proposal (particularly work plan and deliverables) | 10 |  |
|  | Understanding of, and relevance to, the requirements (in particular, the adequacy of proposed outputs and understanding of any best practice) | 30 |  |
|  | Sub Totals | 40 |  |
| 2. Details of Contractor (40% of the three assessment categories) |  |  |  |
|  | Expertise, experience and balance of team | 30 |  |
|  | Risks if important team members drop out | 5 |  |
|  | Adequacy of subcontractors (if any) | 5 |  |
|  | Sub Totals | 40 |  |
| 3. Cost (20% of the total for the three assessment categories) |  |  |  |
|  | Overall cost | 20 |  |
|  | Sub Totals | 20 |  |
| Total score |  | 100 |  |

## Payment

Unless a payment schedule is stated in your submission and agreed by the JNCC Project Officer, payment will be made monthly, one month in arrears following the submission of an invoice and based on the satisfactory undertaking of the contractual elements to the agreed standard of the JNCC Project Officer. The invoice is expected to itemise support, hosting and software costs separately, but with costs for “staging” and “live” environments combined.

Microsoft hosting costs for the Azure environment and software licensing costs for other components of the tech stack must be invoiced transparently and “as is”, i.e. without additional overhead charges from the successful bidder.

## Additional Requirements

All bidders are requested to carefully read the Terms and Conditions applying to this contract. Payment will only be made upon delivery of key milestones.

It is assumed that all costs associated with the production of figures, reproduction of photographs and the final report are accounted for within the rates and fees given.

The bidder is expected to supply all necessary equipment, software, licences etc. to carry out the obligations required under the contract.

## Procurement Timetable (which may be subject to change)

| Activity | Date |
| --- | --- |
| ITT Issued | 17th January 2025 |
| Last date for receipt of clarification questions | 6th February 2025 |
| Final submission date for bids | 13th February 2025 |
| Evaluation of bids | w/c 17th February 2025 |
| Post-tender negotiation/clarification and or presentation if required | w/c 24th February 2025 |
| Start of project | Tuesday 1st April 2025 |