The following sets out the key delivery milestones for the proposed contract.

|  |  |
| --- | --- |
| **Milestones** | **Dates** |
| Contract Sign off | 25th March 2025 |
| Contract start date | 1st April 2025 |
| Solution availability and Set up | 1st April 2025 – 30th May 2025 |
| Delivery of Solution | 1st May 2025 – 31st March 2025 |
|  |  |

Please note the above represent provisional milestones and the dates may change.