Overseas Capital Framework

Booklet 3 – Part 1

Technical Requirements

Ref Number - 700723368

Version V 1.0

# Document Version Control

| Date Issued | Version | Status | Distribution | Reason for Issue |
| --- | --- | --- | --- | --- |
| 15 Feb 21 | 1.0 | Final | Tenderers | For ITT Issue |

Contents

Document Version Control	2

Introduction	4

Schedule Structure	4

Scope Of Services Required	4

Lots 2.1 to 2.4 - South Atlantic Islands	5

Lots 3.1 to 3.4 – Operational Estate	5

Lots 4.1 to 4.4 – Rest of the World	6

Project And Service Descriptors	6

Standard Requirements	7

Management	9

Mobilisation	10

Supply Chain Management	10

Quality Control	11

Risk Management	12

Estate And Asset Management	12

Permits And Consents	12

Business Continuity	13

Security	13

Governance – Meetings	13

Stakeholder Management	14

Value Engineering	14

Waste Management	15

Social Value	15

Whole Life Value For Money	18

Data Management And Management Information	19

Success Measures And Target Management	20

Key Performance Indicators	20

Non-Standard Requirements	21

Commercial Governance – Project Bank Accounts And Fair Payment	22

Sustainability And Environmental Management	22

Lean Approaches To Design And Project Programming And Delivery	23

Modern Methods Of Construction	24

Whole Life Cycle Consideration	24

Warranties	24

Collateral Warranties	25

Operations & Maintenance Manual	25

Cyber Essentials Scheme	25

Working In Existing Assets And Facilities	26

Salvaging Materials	26

Delivery	26

Annex A - Works And Services – Project Type	27

Annex B - Works And Services – Service Requirements	28

Annex C – Procurement Routes	29

Annex D – Key Performance Indicators	30

# Introduction

- This Framework outlines the Technical Requirements applicable to the Overseas Capital Framework (OCF) scope of works and services and is applicable to all Lots and Value Bands. This Framework Document is part of the ITT Terms and Conditions Booklet 3 which provides a Technical guidance in support of the Overseas Capital Framework.

- The works and services and any Standards set out in this Framework shall be refined by the Framework Demanders at Project Call Off stage to reflect the required works and services necessary for a particular Project.

- The Success Measures and Targets of implementing this Framework are set out in Booklet 3 of the Overseas Capital Framework ITT Terms and Conditions.

- This Framework is broad in its approach to allow for the provision of works and services across each of the Lots and Value Bands. Please note the requirements set out in this Schedule are not exhaustive.

- The specific requirements and supplementary agreements for each Project shall be defined by the Framework Demanders at Project stage and will be set out in the Framework Award Schedule 8.

# Schedule Structure

6.	Technical requirements have been categorised as “Standard” and “Non-Standard”.

7.	Standard technical requirements are those requirements which are mandatory across all Projects and are required to be met throughout the Framework Period and at Project stage.  The Standard technical requirements are mandated for all works and services unless noted in writing by the Client and/or any Framework Demander.

8.	Non-standard technical requirements include those requirements defined by the Framework Demander at Call-Off Stage.

9.	The Contractor must provide copies of the organisation’s up-to-date accreditation certificates (as noted below) or evidence of their equivalent operating systems. If not accredited the Contractor shall achieve such accreditation (or evidenced equivalent) no later than six (6) months of the Framework Award date. Failure to do so will result in termination of the Overseas Capital Framework between the Client and the Contractor.

a.	ISO 9001 - Quality Management or equivalent.

b.	ISO 14001 - Environmental Management or equivalent.

# Scope Of Services Required

10.	The works and services available through the Overseas Capital Framework will provide to the Client and Framework Demanders a range of works and Service arrangements that will allow and enable the effective development and maintenance of their built asset(s) and their wider property and estates requirements.

11.	This Overseas Capital Framework is complemented by other Client contracting vehicles, which support the total provision of related services that enable Framework Demanders to effectively manage the full life cycle to support their built asset and associated strategies.

12.	The following Lot descriptions are aligned to the works and services and project descriptors available detailed within Annex A and Annex B.

Lots 1.1 to 1.5 – Cyprus

13.	The Client in Lots 1.1 to 1.5  shall provide to Framework Demanders a range of Contractors who will undertake the full suite of either building or civil engineering related works and services.

14.	The value bands for Cyprus are:

- Lot 1.1 : 0 - £5M (note OPC guaranteed works limit set at under £500k)

- Lot 1.2 : £5M - £10M

- Lot 1.3: £10M - £35M

- Lot 1.4 : £35M - £75M

- Lot 1.5: £75M+

## Lots 2.1 to 2.4 - South Atlantic Islands

15.	The Client in Lots 2.1 to 2.4 shall provide to Framework Demanders a range of Contractors who will undertake the full suite of either building or civil engineering related works and services.

16.	The value bands for the South Atlantic Islands are:

- Lot 2.1: 0 - £10M (note OPC guaranteed works limit set at under £1M)

- Lot 2.2: £10M - £35M

- Lot 2.3: £35M - £75M

- Lot 2.4: £75M+

## Lots 3.1 to 3.4 – Operational Estate

17.	The Client in Lots 3.1 to 3.4 shall provide to Framework Demanders a range of Contractors who will undertake the full suite of either building or civil engineering related works and services.

18.	The value bands for the Operational Estate are:

- Lot 3.1: 0 - £10M

- Lot 3.2: £10M - £35M

- Lot 3.3: £35M - £75M

- Lot 3.4: £75M+

## Lots 4.1 to 4.4 – Rest of the World

19.	The Client in Lots 4.1 to 4.4 shall provide to Framework Demanders a range of Contractors who will undertake the full suite of either building or civil engineering related works and services.

20.	The value bands for the Rest of the World are:

- Lot 4.1: 0 - £10M

- Lot 4.2: £10M - £35M

- Lot 4.3: £35M - £75M

- Lot 4.4: £75M+

# Project And Service Descriptors

21.	The works and services provided by the Contractor under this Overseas Capital Framework will support the Client and Framework Demanders in the delivery of, but not limited to, the types of construction projects and/or programmes indicated in Annex A.

22.	The existing estate and new build requirements, refurbishments, alterations and maintenance within the Client and Framework Demanders estates may vary widely, and are likely to range from historic buildings, structures and infrastructure through to modern ‘state of the art’ buildings, structures and infrastructure. Projects may include traditional to modular forms of construction and may include, but not be limited to, the works and services outlined within Annex B.

23.	The scope required for each Project will be specified at Project stage by or on behalf of the Client and Framework Demanders.

24.	The Contractor shall deliver all requirements as defined in each Framework Demanders Project. These requirements will be agreed on a project by project arrangement.

25.	The services below may be required and will be defined for each Project:

a.	Construction Contractor;

b.	Construction Manager;

c.	Architectural Design;

d.	Lead Designer;

e.	Building services Engineering Design;

f.	Civil Engineering Design;

g.	Structural Engineering Design;

h.	Principal Contractor;

i.	Principal Designer;

j.	Building Information Manager

k.	Building Information Co-ordinator

l.	Environmental Design;

m.	BREEAM Assessment;

n.	Catering Design;

o.	AV Design;

p.	IT Design;

q.	Security Design;

r.	Acoustic Design;

s.	Project Management;

t.	Structural Design;

u.	Fire Strategy and Fire Safety Design; and

v.	Building Control / Approved Inspector.

26.	The above list is not comprehensive of all services that may be required.

27.	Indicative works and services matrixes are available at Annex A (Works and Services – Project Type) and Annex B (Works and Services – Service Requirements).

28.	Procurement routes available across all lots under the Overseas Capital Framework can be found at Annex C (Procurement Routes).

# Standard Requirements

29.	This section outlines the minimum requirements across all Projects.

30.	The Contractor shall ensure that their works and services are at all times compliant with the Law.

31.	The Contractor shall ensure that their works and services comply with all Government Guidance and Policy Requirements including but not limited to:

a.	Government Construction Strategy 2016-20;

b.	Construction Strategy 2025;

c.	Common Minimum Standards for procurement of the built environment in the public sector;

d.	Government Buying Standards;

e.	The Government Buying Standard for Construction Projects;

f.	Article 6 of the Energy Efficiency Directive;

g.	Greening Government Commitments (relating to greenhouse gas emissions, operational waste and water consumption);

h.	Common Minimum Standards (CMS) for the procurement of the built environments in the Public Sector;

i.	Procurement Policy Note – Supporting Apprenticeships and Skills Through Public Procurement;

j.	General Data Protection Regulation (GDPR);

k.	Building Information Modelling (BIM);

l.	Government Soft Landings; and

m. 	Legislation and Policy / Health and Safety / Construction (Design and Management) Regulations 2015.

32.	Documents will from time to time be updated, amended and withdrawn. The Contractor will be expected to adhere to the latest edition of these documents.

33.	Some Client and Framework Demanders documentation will be protectively marked and/or may contain potentially sensitive information.  The Contractor shall protect such data in accordance with the security classification and shall also ensure that GDPR compliant data management systems are in place.  Further information for Client and Framework Demanders Client requirements in respect of sensitive data will be provided for each Project.

34.	The Contractor shall support the Client and Framework Demanders in ensuring compliance with all regulations, including the implementation of any relevant procedures.

35.	The Contractor shall support the Client and Framework Demanders requirements for delivery by the adoption of measures to improve the efficiency of and value for money including the Government Construction Strategy, Government Soft Landings (GSL) and achieving Building Information Modelling (BIM) Level 2 as required.

36.	The Government Construction Strategy has a number of key priorities. The Contractor shall provide support for improving efficiency and value for money through measures such as:

a.	strengthening client capability;

b.	advancing digital and data capability;

c.	using and developing fully collaborative digital construction, with appropriate early contractor involvement;

d.	improving skills and attracting skilled employee;

e.	better utilisation of supply chains;

f.	use of fair payment mechanisms;

g.	leadership in whole-life approaches; and

h.	increased use of Modern Methods of Construction and Design for Manufacture and Assembly (DfMA) approaches.

37.	The Contractor shall manage health and safety in line with the Client and Framework Demanders requirements, as defined for each Project. This may include but is not limited to:

- undertaking, managing and monitoring risk assessments;

- the provision of safe systems of work, including method statements and permits to work;

- applying for permits to work;

- monitoring site works to ensure compliance with legal requirements at all times;

- ensuring that all relevant documentation is available on site at all times;

- conducting regular site inspections;

- reporting of hazards and risks;

- monitoring, following up and reporting on corrective actions and non-conformances as they are identified;

- monitoring and reviewing incident reports, third-party reports (i.e. HSE) and complaints;

- holding regular health and safety meetings with all relevant stakeholders as required;

- ensuring that adequate resources are available to undertake works in compliance with all Law and the Client and Additional Clients health and safety policies;

- ensuring that all of their employees have the correct training, knowledge and equipment to carry out the works safely (including relevant induction);

- ensuring that its supply chain has the correct training, knowledge and equipment to carry out the works and services safely (including relevant induction);

- conducting and reporting on regular safety inspections as required;

- co-ordinating and co-operating with the Additional Clients representatives as required;

- establishing and maintaining effective housekeeping to support a safe environment;

- disseminating site inductions to all relevant parties, including but not limited to all employees, any subcontractors and any authorised visitors to site;

- ensuring that subcontractors are competent (undertaking a relevant health and safety assessment to establish this); and

- managing its supply chain engaged on the works.

38.	The Contractor shall fully understand their duties under Construction (Design and Management) Regulations 2015 and must discharge these duties accordingly.

39.	Application of Construction (Design and Management) Regulations 2015 will be identified for each Project, the requirements of which shall be implemented accordingly.

40.	 Where specified the Contractor shall act as the Principal Contractor and Principal Designer.

# Management

41.	The Client and Framework Demanders shall encourage the Contractor to take part in early project participation work with any delegated third party contracted by the Client and Framework Demanders under ancillary or complimentary works.

42.	The Contractor shall be responsible for ensuring Client and Framework Demanders satisfaction is maintained for the duration of the Works Contract and work collaboratively with the Client and Framework Demanders to resolve issues which may affect satisfaction.

43.	The Contractor shall respond to all Client and Framework Demanders queries in a timely manner.

44.	The Contractor shall manage the complaints handling procedure so that complaints are resolved to the satisfaction of the Client and Framework Demanders and where necessary propose recommendations, answer queries, handle complaints and provide technical support.

45.	The Contractor shall ensure all Client and Framework Demanders queries received are dealt with in accordance with requirements set out in the Overseas Capital Framework Agreement.

46.	The Contractor shall ensure that all works and services undertaken in respect of this Overseas Capital Framework fully comply with the Client and Framework Demanders policies and procedures, which will be set out by the Client and Framework Demanders under the works Contract.

47.	The Contractor shall undertake all reasonable measures to ensure continuity of personnel, irrespective of size and scope of the Client and Framework Demanders Project.

48.	The Contractor shall ensure that personnel have appropriate knowledge of the relevant safety and environmental standards, relevant to the works and services.

49.	In the event of the absence of personnel previously allocated, the Contractor shall ensure that subsequent replacement personnel shall be of the same level of relevant experience and have the required level of security clearance. The Contractor shall ensure that any replacements are agreed with the Client and Framework Demanders and that suitable arrangements are made for handover to enable a smooth transition, minimise any detrimental effect and avoid any additional costs to the Client and Framework Demanders.

50.	Where additional costs may arise as a result of change of personnel requested by the Client and Framework Demanders, the Contractor shall obtain prior written consent from the Client and Framework Demanders, unless otherwise agreed by the Parties; any additional costs will be agreed between the Contractor and the Client and Framework Demanders prior to the change.

51.	Where the Client and Framework Demanders has specialist requirements relating to individual projects and/or service provisions, these will be specified by the Client and Framework Demanders for each Project. For example, such specialist requirements may include, but are not limited to:

a.	specific security clearances;

b.	sector specific requirements and/or experience and other provisions; and

c.	standards connected to delivery of the works and services to the Client.

# Mobilisation

52. 	The Contractor shall appoint a Framework Contract mobilisation team, to ensure that the Contractor has met all of its obligations as outlined within the Specification, within 30 calendar days of the Framework Contract commencement date.

53.	The Contractor shall prepare a Framework Contract mobilisation plan that is scalable and flexible to reflect any degree of urgency, complexity and/or sensitivity associated with particular requirements, and any change needed in the Contractor organisation and/or its Supply Chain and/or any required training that will be provided to the Contractor or its Supply Chain personnel.

# Supply Chain Management

54.	The Contractor shall ensure the co-ordination of all outputs provided by its supply chain in the delivery of the works and services and shall effectively manage all interface risks to provide a seamless service to the Client and Framework Demanders.

55.	The Contractor shall establish and develop relationships and contractual arrangements with its supply chain that are complementary to the relationships and contractual arrangements under the Overseas Capital Framework and any works Contract.

56.	The Contractor shall manage its supply chain to ensure that the required standards for the delivery of the works and services are consistently achieved.

57.	The Contractor shall work with its supply chain to achieve continuous improvement in the delivery of the works and services as set out in the Overseas Capital Framework and any works Contract.

58.	The Contractor shall have robust processes in place to ensure Success Measures and Targets capture the performance of its supply chain. The Contractor’s supply chain will be required to align to the Objectives and Measures included within each works Contract and the Overseas Capital Framework.

59.	Supply chain performance management shall include measurement of Success Measures and Targets in relation to cost, programme and quality of the works and services delivered. The Contractor shall also measure ‘rework’ and any ‘added value’ provided by its supply chain in the delivery of the works and services, including but not limited to, research and development contributions, improved sustainability and improved employment and skills.

60.	The Contractor shall manage its supply chain to ensure that the required standards for the delivery of the works and services are consistently achieved ‘first time’.

61.	The Contractor shall appoint a responsible duty holder to be accountable for the performance of its supply chain and shall advise the Client and Framework Demanders as to who this is. This appointment will be required throughout the term of the contract and the Client shall be informed of any change of personnel.

# Quality Control

62.	The Contractor and its supply chain are required to carry out and complete all works and services with reasonable skill and care, to the satisfaction of the Client and Framework Demanders.

63.	The Contractor shall develop a Framework Quality Plan and submit to the Client within 3 months of Framework Award.  This Framework Quality Plan will cover, but not be limited to, the following areas:

- roles and responsibilities;

- communications and governance;

- monitoring and control;

- supply chain management;

- project specification controls;

- inspections;

- reporting; and

- detailing sign-off and audit.

64.	On each Framework Works Contract award the Contractor shall submit and implement a Quality Plan detailing how specific aspects of quality will be implemented in compliance with the Works Contract.

65.	The Contractor shall be required to test the works and services against specification and performance requirements. In addition to Contractor administered inspections and quality control, the Client and Framework Demanders shall also inspect the works and services being delivered.  Such inspection(s) may be undertaken by a third party on behalf of the Client and Framework Demanders.  The Contractor may also be subject to third party inspections including but not limited to those undertaken by:

- health and safety executive;

- building control

- planning inspectorate(s);

- insurance inspections;

- environmental health officer;

- fire officer;

- Crown Property Fire Inspection Group

- archaeologists; and

- funding bodies.

66.	Where deficiencies in quality are identified, the Contractor will rectify at its own cost and implement improvement plans to address any performance gap.

# Risk Management

67.	The Contractor and its Supply Chain are required to carry out and proactively manage project risks through a Framework Risk Management Plan.

68.	The Contractor shall develop a Framework Risk Management Plan and submit to the Client within 3 months of Framework Award.

69.	The Contractor shall work with its Supply Chain on each Works Contract award to and proactively manage project risks through value engineering and value management to deliver mutual benefits and the most successful outcome for the works Contract.

70.	The Contractor shall work with its Supply Chain to identify and rank the risks identified, agree a risk management strategy and prepare a risk register for each works Contract, which reflects the risk allocation to be utilised within the Works Contract, which reflects the risk allocation to be utilised within the Works Contract and the roles and responsibilities set out therein.

71.	The Contractor shall review and update the risk register with his Supply Chain, not less frequently than a monthly basis, or as otherwise set out in the Works Contract.

# Estate And Asset Management

72.	In addition to the requirements of this Overseas Capital Framework, the Contractor shall fully comply with the Client and Framework Demanders estate and asset management strategy.

73.	Upon request the Contractor will provide the Client and Framework Demanders with relevant information to update property and asset records. Requirements for the data architecture of this information will be defined by the Client and Framework Demanders for each Project.

# Permits And Consents

74.	The Contractor shall obtain all necessary permits, consents, licences and approvals where required for the proper execution and completion of the works and services for each Project.

75.	The Contractor shall liaise will all relevant stakeholders in obtaining the permits, consents, licenses and approvals required.

76.	Defined responsibilities for the obtaining of permits, consents, licences and approvals will be detailed by the Client and Framework Demanders for each Project.

77.	When a Host Nation does not have a system for permits, consents or licences the Contractor will work to UK standards.

# Business Continuity

78.	The Contractor shall have a robust business continuity plan in place to maintain the delivery of works and services and shall share this plan (including any updates) with the Client and Framework Demanders upon request.

79.	The Contractor shall maintain its readiness with a Business Continuity Plan, in accordance with the principles and operation of ISO:22301 and ISO:22313 and any new or emergent or updated relevant standards.

80.	The business continuity plan shall be comprehensive and detail the processes by which significant disruptions will be managed to support the Client and Framework Demanders in the event of disruptions of significant scale and impact.

81.	In the event of an emergency or crisis management situation, the Contractor shall notify the Client and Framework Demanders immediately. The details of the Contractor’s process for the management of the potential emergency shall be clearly defined in the Business Continuity Plan.

82.	The Business Continuity Plan shall be reviewed annually and after any major incident by the Contractor.

# Security

83.	The Contractor shall comply with, and shall ensure that its key personnel comply with, the Client and Framework Demanders specific security requirements as defined for each project.

# Governance – Meetings

84.	The Contractor shall attend regular meetings as required in line with their roles and responsibilities for the full lifecycle of the project. This may include, but may not be limited to the following meetings:

- procurement;

- programme review;

- programme / project board;

- progress;

- Client reporting;

- design / development;

- best Practice - Alliance forums;

- commercial (including value management and engineering);

- stakeholder liaison;

- supply chain;

- health and safety

- environmental and sustainability;

- management; and

- any other meeting necessary to progress and deliver the works and services.

85.	The Contractor and its relevant supply chain shall attend and actively participate in the above meetings.

86.	The Contractor shall prepare, collate and issue to the Client and Framework Demanders and all other parties all required documentation and pre-reading in good time prior to each meeting.

87.	The Contractor is responsible for documenting and keeping comprehensive records of all meetings attended, this includes but is not limited to administrative support. These records must be made available to the Client and Framework Demanders upon request.

# Stakeholder Management

88.	The Contractor shall develop a Stakeholder Management Plan (SMP) for the lifecycle of each Project.

89.	The SMP will identify all stakeholders (internal and external) including their interest; level of impact; change readiness; issues, opportunities and risks; and strategies and actions to address issues, risks and opportunities.

90.	The Contractor shall at all times consult with the Client and Framework Demanders with regard to managing and communicating with stakeholders.

# Value Engineering

91.	The Contractor shall make reasonable efforts to identify changes to enhance efficiency, accelerate the construction schedule, reduce the cost of construction or achieve alternative benefits. The Contractor shall propose such changes to the Client and Framework Demanders, including any resulting changes to the works schedule.

92.	The Contractor shall engage with the Client and Framework Demanders in undertaking Value Engineering to ensure overarching project objectives and specifications are not put at risk. Where products or materials specified are to be substituted, the Contractor is required to consult with the Client and Framework Demanders Design teams to ensure no deficiency in design occurs.

93.	The Contractor shall receive sign-off from the Client and Framework Demanders prior to implementing any design / specification changes. Decisions regarding Value Engineering remain solely at the Client and Framework Demanders discretion.

# Waste Management

94.	The Client is committed to minimising adverse impacts that construction has on the environment. The Contractor shall support the Client and Framework Demanders specific requirements and principles, in achieving this goal across the lifecycle of the project through the design process, materials selection, construction techniques and construction methods implemented.

95.	The Contractor shall align with the Client and Framework Demanders Environmental and Sustainability policy. The Contractor shall also work with the Client and Framework Demanders and supply chain members in order to deliver against Project objectives to reduce waste and use materials efficiently.

96.	The Contractor shall operate a Waste Management System which adheres to the Client and Framework Demanders requirements, which may include exceeding regularity requirements. Any requirements shall be defined for each Project.

97.	The Contractor shall as part of each Project:

  - consider and propose methods for designing our waste and designing for destruction;

  - provide a Site Waste Management Plan; and

  - report on waste performance. This may be direct to the Client and Framework Demanders, or where required via an online tool.

98.	Potential Contractors should note that in the Falkland Islands there is no facility for the disposal of Construction Waste within the local waste system.

# Social Value

98.	The Client and Framework Demanders are committed to embedding social value within this Overseas Capital Framework. The specific Social Value requirements will be specified for each Project. However, this may include:

- utilisation of the Social Value Procurement Calculator;

- utilisation of the Social Value Measurement Calculator; and

- implementing initiatives under the Constructing Excellence Social Value Task Group.

99.	The Client and Framework Demanders may require completion of social value outcomes via a central system, in addition to any works Contract requirements. The Contractor will be expected to complete updates as requested.

100.	Examples of Social Value issues, outcomes and measures can be found in the National Themes Outcomes and Measures (TOMs) Framework 2018 for social value measurement published on The Social Value Portal.

101.	Where required the Contractor shall report to the Client and Framework Demanders on a monthly basis, or as otherwise agreed. The Contractor shall ensure that returns are compiled and uploaded within the agreed timescales.

102.	Where implemented the Social Value Calculator may include but not be limited to reporting on:

  - promoting local skills and employment (e.g. local people in employment, opportunities for disadvantaged people, skills for local people);

  - supporting growth of responsible regional business (e.g. opportunities for SMEs, staff well-being, ethical procurement);

  - healthier, safer and more resilient communities (e.g. crime reduction, healthier communities, working with the community);

  - protecting and improving our environment (e.g. climate impact reduction, reduction in air pollution, sustainable procurement); and

  - promoting social innovation.

103.	For each Works Contract, Framework Demanders have the flexibility to refine the Competitive Award Procedure Criteria, including the weighting given for Social Value benefits where this is provided for in the Overseas Capital Framework.

104.	The Contractor may be requested to identify Social Value benefits which the Contractor believes are relevant and proportionate to the Client and Framework Demanders requirements. The Contractor shall set out how they will work with the Client and Framework Demanders to deliver these benefits.

105.	The Client may allocate a percentage of the mark at award stage to proposals for working with Framework Demanders at Project stage to identify relevant Social Value opportunities and deliver benefits.

106.	In line with the Public services (Social Value) Act 2012 the Client and Framework Demanders are committed to embedding social value within this Overseas Capital Framework as a means of enabling community engagement, economic value and sustainable development.

107.	Ongoing Social Value benefits shall be monitored, captured are reported by the Contractor as part of the regular performance and contract management meetings in line with the requirements of each Project. This information shall be made available to the Client and Framework Demanders request.

108.	The Contractor shall ensure that the Client and Framework Demanders obtain the optimal social, environmental and economic benefits from Contracts in line with Social Value legislation.  The Contractor shall work with the Client and Framework Demanders to deliver measurable benefits, as set out at Project stage the continuous improvement plan in respect of the Social Value priorities identified by the Client and Framework Demanders and, at least, the following:

  - Addressing the risk of Modern Slavery and exploitation in construction supply chains associated with the Service, in line with the principles set out in the Chartered Institute of Building: Building a Fairer System Tackling Modern Slavery in Construction Supply Chains.  All employers involved in the construction industry should make proper background checks on the agencies who supply them with labour, including where the agency is operating in a supervisory role.

  - The Contractor shall work with the Client and Framework Demanders to deliver measurable benefits, as set out in their tender / continuous improvement plan in respect of the identified Social Value priorities.

  - The Public services (Social Value) Act requires public authorities to have regard to economic, social and environmental wellbeing in connection with public services contracts and for connected purposes as well as allowing for national and local strategies around this area.

  - The Contractor shall be required to identify proposed social value initiatives, proportionate and relevant to the Works Contract for each Project.

  - The Contractor shall be responsible for recording and reporting performance against agreed Social Value scorecards. These initiatives shall include:

    - Creating supply chain opportunities for Small Medium Enterprises (SME);

    - Appointment of apprenticeships;

    - Providing additional opportunities for individuals or groups facing greater social or economic barriers;

    - Supporting work placements to school children and young adults;

    - Recruitment of locally engaged labour;

    - Recruitment of long-term unemployed labour;

    - Recruitment of Young People Not in Education, Employment or Training (NEET) labour;

    - Recruitment of local supply chain partners;

    - Procurement and sourcing of sustainable services and products;

    - Encouraging ethical and fair-trade procurement; and

    - Encouraging community engagement.

  - The Contractor shall ensure that they adopt a positive stance on delivering Community Benefits throughout the life of the Framework Period and any works Contracts.

  - The Public Sector in the UK is committed to the Delivery of high-quality public services and recognises that this is critically dependent on a workforce that is well rewarded, well-motivated, well-led, has access to appropriate opportunities for training and skills development, is diverse and is engaged in decision making. These factors are also important for workforce recruitment and retention, and thus continuity of service.

  - Public bodies in the UK are adopting fair work practices, which include:

    - A fair and equal 'pay policy' that includes a commitment to supporting the Living Wage, including, for example being a 'Living Wage Accredited Employer';

    - Clear managerial responsibility to nurture talent and help individuals fulfil their potential, including for example, a strong commitment to 'Modern Apprenticeships' and the development of the UK’s young workforce;

    - Promoting equality of opportunity and developing a workforce which reflects the population of the UK in terms of characteristics such as age, gender, religion or belief, race, sexual orientation and disability;

    - Support for learning and development; stability of employment and hours of work, and avoiding exploitative employment practices, including for example no inappropriate use of zero hours contracts;

    - Flexible working (including for example practices such as flexitime and career breaks) and support for family friendly working and wider work life balance;

    - Supporting progressive workforce engagement, for example Trade Union recognition and representation where possible, otherwise alternative arrangements to give staff an effective voice; and

    - Ensuring the highest Standards of service quality and expecting Contractors to take a similarly positive approach to fair work practices as part of a fair and equitable employment and reward package.

# Whole Life Value For Money

109.	The Client and Framework Demanders aspire to improve the way in which major projects and infrastructure are delivered, including achieving improved infrastructure performance and value for money.

110.	In order to achieve this the Contractor shall be required to undertake works, data collection and benchmarking in line with industry best practice and guidance. This includes but is not limited to that emerging from the Infrastructure and Projects Client (IPA) Transforming Infrastructure Performance (TIP) plan to increase effectiveness of investment in social and economic infrastructure.

111.	The Contractor shall monitor, capture and report to the Client and Framework Demanders on Success Measures and Targets indicating Value for Money for each Project being delivered.

112.	In line with the National Audit Office and HM Treasury approach, Good Value for Money is the optimal use of resource to achieve the intended outcomes. ‘Optimal’ means ‘the most desirable possible given expressed or implied restriction or constraints’. Value for Money is not about achieving the lowest initial price.

113. 	To assist with the delivery of the foregoing the Contractor shall identify means to improve health and safety performance, accelerate the construction schedule, enhance efficiency and/or reduce the cost of construction, maintenance, occupation and operation and/or achieve alternative benefits to the extent required as set out in each Project Brief while ensuring that overarching project objectives and specifications are delivered and to effectively manage any risks.

114.	The Contractor shall undertake the services for the scope of the life cycle requirements set out in each Project Brief to achieve value for money. The Contractor shall note that this may require the adoption of different approaches to support the following:

a.	lower building energy consumption over the operational life span of the project;

b.	a reduction in maintenance requirements/frequency;

c.	extended service lives of services infrastructure/systems and/or building fabric resulting in fewer replacement intervals and operational disruption; and

d.	dismantling and recycling or reuse of building components.

115.	The Contractor shall note that the opportunity to optimise whole life value for money is greater the earlier in the design stage that this is considered.

116. 	When the Contractor is required to provide services for a number of life cycle stages, this may require the Contractor to contract on terms and conditions appropriate for each stage as detailed in the relevant works Contract used for example NEC3, JCT, PPC etc.

117.	Reporting requirements will be detailed for each Project, these may cover the three criteria used by the National Audit Office (NAO) in assessing value for money of government spending:

- economy (spending less)

- efficiency (spending well); and

- effectiveness (spending wisely).

118.	The Success Measures and Targets implemented shall include the measurement of the value of product delivered. The Product Value calculation may include but not be limited to a breakdown of labour / materials / preliminaries (supply chain members and main contractor) and other site-specific enablers – such as security escorts etc. The Success Measures and Targets will provide a ratio of procurement / design / preliminaries etc. to actual materials and associated labour to highlight the effective expenditure of client budgets. This methodology is based on the Lean approach to construction value.

119.	Where the Client has agreed a fixed price contract the contract sum should be in the RICS New Rules of Measurement (NRM2) format for benchmarking purposes.

# Data Management And Management Information

120.	The Contractor shall provide the Client and Framework Demanders with project data. This may cover a number of elements, including but not limited to Social Value and Value for Money.

121.	Specific reporting requirements will be determined for each Project.

122.	The Contractor shall provide data upon request and within the required timeframe to enable timely decision making, preventing adverse impact upon the delivery of the project. Where data is to be provided by the supply chain members or Third Parties the Contractor shall ensure that adequate notices are given to allow for the timely provision of data.

123.	The Contractor shall ensure that all data held is up-to-date and accurate. Where breach of this requirement is identified the Contractor shall notify the Client and Framework Demanders immediately and update the records accordingly.

124.	All data held by the Contractor shall be held on a secure system.

125.	The Contractor shall as a minimum meet the requirements of the Government Digital Service Open Standards.

126.	The Contractor shall provide the Client and Framework Demanders with data, as requested, to assist with Third Party enquiries.

127.	The Client and Framework Demanders shall collect project data from the Contractors. This data will be utilised to monitor trends and performance in a standardised manner across the Overseas Capital Framework. All data will remain with the Client and Framework Demanders on a secure web-based system and will not be accessible by other Contractors.

128.	Commercial confidentiality will be maintained where summarised data is made available to other Parties for the purposes of reporting and benchmarking.

# Success Measures And Target Management

129.	The Client and Framework Demanders seeks to benchmark performance of projects procured under this Overseas Capital Framework through the implementation of Success Measures and Targets. These will include but not be limited to:

- time / cost predictability;

- cost benchmarking;

- health and safety incidents;

- use of SMEs;

- social Value;

- value for money;

- opportunities for apprentices;

- sustainability initiatives;

- end user feedback; and

- product value.

130.	The Contractor shall manage, collect and collate data and provide reporting on Success Measures and Targets in line with the Overseas Capital Framework and Project specific requirements.

131.	Supply chain members will be required to align to the Success Measures and Targets included within the Overseas Capital Framework and each Works Contract. The Contractor shall manage supply chain members accordingly.

132.	The Client shall manage the performance of Contractors engaged under the Overseas Capital Framework at call off by:

- setting out the areas for measurement of performance and encouraging continuous improvement, and

- ensuring appropriate action is taken should the Contractor score a 1 or 2 on any of the KPIs or should the Contractor Performance Score (CPS) fall below the desired level.

133.	The Contractor shall comply with the requirements of the call off KPIs and fully participate in the capture and reporting of data within the prescribed timescales.

# Key Performance Indicators

134.	A Key Performance Indicator is an aspect of performance by the Contractor for which a target is stated in the Works Contract KPI Schedule.

135.	From the commencement of the Works Contract until the Defects Certificate has been issued, the Contractor shall report to the Project Manager his performance against each of the Works Contract Off Key Performance Indicators. Reports shall be provided at the intervals stated in the Contract Data and include the forecast final measurement against each.

136.	If the Contractor’s forecast final measurement against a Works Contract KPI will not achieve the target stated in the Works Contract KPI Schedule, he shall submit to the Project Manager his proposals for improving performance.

137.	The Contractor is paid the amount stated in the Works Contract KPI Schedule if the target stated for a KPI is improved upon or achieved. Payment of the amount is due when the target has been improved upon or achieved.

138.	The Client may add a KPI and associated payment to the Works Contract Schedule but may not delete or reduce a payment.

139.	An example of the Works Contract KPI Schedule and template is included at Annex D.

140.	The template is designed to support the Client in assessing and measuring the performance of the Contractor in the delivery of Project requirements.

141.	The KPI model is made up of common industry measures designed to assess performance in a fair and transparent manner, measuring aspects of project delivery and project specific measures. These measures can be refined and adjusted as required, and focus on criteria linked to project delivery, timings, costs, quality and Health & Safety, which are commonly identified as essential areas that enable projects to be delivered successfully. Bespoke KPIs enable the Client to develop further performance metrics to ensure project specific requirements and special areas of performance can be considered and measured.

142.	The template schedule is intended to be completed by the Client and/or the Contractor following regular feedback and agreed at the point of call off. Scoring approach and scoring rationale can be agreed between the Client and the Contractor on a project by project basis. Some areas that may be considered in addition to the set KPIs in this template could include: Productivity, Building Information Modelling, Social Value, Inclusivity & Diversity, Client Satisfaction, Carbon Reduction etc.

143.	A suggested baseline has been included against each KPI measure for information purposes only, linked to common criteria outputs and potential delivery levels. Expectations will differ on a project by project basis, so it is advised that any baseline measurements are reviewed. Additional KPI measures can be developed and included within the template that may cover specialist requirements linked to performance.

144.	It is the responsibility of the Client to agree levels of performance and frequency of recording KPI performance with each Contractor. Early agreement of KPIs is recommended to enable performance against project requirements. Incentivisation and/or Pain/Gain share mechanisms can be applied to the KPI model and mechanisms applied linked to performance. This will need to be addressed by the Client and based on project specific requirements addressed in the Works Contract KPI Schedule.

# Non-Standard Requirements

145.	Building Regulations and Fire Safety for Buildings over 18m tall.

146.	The Contractor shall ensure that their works and services meet any findings and recommendations, as required, identified by the independent review of Building Regulations and Fire Safety. The Contractor and any supply chains members are expected to be familiar with the recent Dame Judith Hackitt report – Building a Safer Future, and be able to deploy the themes of fire safety intent and audit and the information data ‘Golden Thread’ - collecting fire safety data throughout the project ensuring it is validated and providing a full audit of signed of systems and details for issue at the end of the project.

# Commercial Governance – Project Bank Accounts And Fair Payment

147.	The Contractor will, when required by the Client and Framework Demanders provide support in implementing Project Bank Accounts (PBAs) in order to support the Government’s Fair Payment guidelines under the GCS. Requirements relating to PBAs will be identified for each Project.

148.	The Client and Framework Demanders ambition is to align with the Infrastructure and Projects Client construction team and Fair Payment Working Groups guidance in realising the full benefits of PBA’s in enabling faster payments through the supply chain.

149.	Unless stated otherwise in the Project Brief, the Contractor will implement a Project Bank Account (PBA) in order to support the Government’s Fair Payment Guidelines under the Government Construction Strategy (GCS). Requirements relating to the PBA will be identified in each Project Brief.

150.	If not already a signatory to the Construction Supply Chain Payment Charter, the Contractor shall, within 7 days of Framework Contract Award, become a signatory to the Charter and remain a signatory to the Charter for the duration of the Framework.

151.	The Contractor shall apply the Fair Payment commitments in its dealings with its supply chain, agree to be monitored for the purposes of compliance and consider the performance of its supply chain when awarding contracts.

# Sustainability And Environmental Management

152.	The Government is committed to sustainability and places great importance on working with Contractors to deliver contracts with sustainability incorporated.

153.	Any project awarded under this Framework will comply with whichever of the UK or Host Nation Sustainability and Environmental legislation is more stringent.

154.	For each Project the Client and Framework Demanders may require the Contractor to meet or give consideration to additional standards, guidelines, best practice and policies including but not limited to:

  - Government Buying Standards that specify standards for purchasing decisions;

  - The Green Construction Board policy;

  - Supply Chain Finance scheme;

  - Project Bank Accounts (PBAs);

  - Timber Procurement Policy;

  - Digital Built Britain, including Building Information Modelling (BIM);

  - Considerate Contractor Scheme;

  - Government Soft Landings requirements;

  - BREEAM criteria; and

  - The WELL Building Standard; and

  - Carbon neutrality.

155.	The Contractor shall implement construction approaches, taking into account the following aspirations of wider government policy:

  - reducing greenhouse gas emissions across the government estate by 50% by 2025 and 80% by 2050 (Green Construction Board Policy);

  - reducing the amount of waste generated and diverting waste from landfill;

  - reducing water consumption and increasing water recycling;

  - adopting whole life cycle approaches to design;

  - purchasing of sustainable and efficient products;

  - use of sustainable drainage system (SUDs) where appropriate;

  - promoting, conserving and enhancing biodiversity, including implementation of Biodiversity Action Plans (BAPs); and

  - supporting green economic growth through use of green technologies.

  - Carbon Zero by 2050.

# Lean Approaches To Design And Project Programming And Delivery

156.	The ‘Construction 2025’ report lays out the efficiency challenges targeted by Central Government. The targets of 50% Quicker, 33% (Whole Life-Cycle Costing) cheaper and 50% Greener (set against 2010 benchmarks) are challenging deliverables and will require different approaches to design and project delivery. It is therefore a requirement that Contractors have a commitment to implementing new Lean delivery approaches when requested by the Client and Framework Demanders.

157.	As such under this Overseas Capital Framework Contractors are expected to understand the concepts of Lean and commit to their deployment in focusing on a ‘real time’ managed focus on waste (time) reduction and activity tracking such that prompt and insightful activity data can be used to drive an enhanced level of project reporting, supporting timely and focused interventions designed to maintain ‘on time delivery’ of the projects, and support a continuous improvement learning cycle.

158.	In order to benchmark approaches to design and project programming and delivery, the Contractor may be required to provide a cost component breakdown providing the Client and Framework Demanders with a ratio of procurement / design / preliminaries to materials and associated labour, demonstrating the effective expenditure of client budgets. The cost component breakdown may include:

- materials;

- constructor risk and fees;

- site overheads / preliminaries (management, plant and supply chain);

- constructor overheads and profit;

- supply chain overheads and profit;

- client risk and feed (excluding and including design); and

- security escort costs.

159.	Reporting / commercial requirements will be defined by the Client and Framework Demanders for each Project.

# Modern Methods Of Construction

160.	The Government targets Modern Methods of Construction across all of its programmes.

161.	In line with the Government's aspiration to build good quality buildings more quickly and efficiently, this Overseas Capital Framework requires Contractors to consider Modern Methods of Construction in order to achieve best value.

162.	The Contractor shall consider such approaches for each Project and be proficient in deploying such methods where implemented. This includes but is not limited to:

  - use of panelised units produced off-site and assembled on-site;

  - volumetric construction – the production of three-dimensional modular units prior to transportation to site;

  - hybrid techniques combining panellised and volumetric approaches; and

  - other MMC such as roof or floor cassettes, pre-cast concrete foundation assemblies, pre-formed wiring looms and mechanical engineering composites.

# Whole Life Cycle Consideration

163.	The Contractor shall undertake whole life cycle approaches as agreed for each Project in order to support the support the following:

  - lower building energy consumption over the operational life span of the project;

  - a reduction in maintenance requirement/frequency;

  - extended service lives of services infrastructure/systems and/or building fabric resulting in fewer replacement intervals and disruption; and

  - dismantling and recycling or reuse of building components

164.	The opportunity to optimise life cycle costing is greater the earlier in the design stage that this is undertaken, the Client aspires to promote the use of whole life cycle to be initiated but the Contractor and the Client and Framework Demanders at the initial appraisal / design brief stage.

165.	Specific requirements relating to whole life cycle will be agreed for each Project.

# Warranties

166.	The Client and Framework Demanders may require the Contractor and supply chain members to provide warranties for the works and services delivered.

167.	Where the works and services are Sub-Contracted by the Contractor to supply chain members the extent to which the Contractor is liable for defects will depend on the specific Good and services being delivered.

168.	Specific warranty requirements will be defined for each Project.

# Collateral Warranties

169.	Where required by the Client and Framework Demanders, the Contractor and supply chain members shall provide collateral warranties.

170.	Specific requirements will be defined for each Project.

# Operations & Maintenance Manual

171.	The Contractor shall provide an operation and maintenance manual, the contents of which will be prescribed for each Project, this will include the following as a minimum:

  - detailed maintenance information;

  - building decommissioning and demolition information;

  - non-technical building user’s guidance;

  - building logbook;

  - performance requirements;

  - strategy for energy metering; and

  - requirements of energy rating schemes e.g. LEED, BREEAM or Ska.

172.	The Operations & Maintenance manual shall be developed by the Contractor during the design and construction phase. This will be handed over to the Client and Framework Demanders in the pre-handover meetings held between the project team and the facilities management team and will be deemed to be a condition precedent to achieving Practical Completion on each Works Contract.

# Cyber Essentials Scheme

173.	The Cyber Essentials Scheme and the related Assurance Framework both indicate that there are two levels of protection in dealing with cyber security risks. These include a more basic level of assurance which is known as “Cyber Essentials” and a more advanced level of assurance known as "Cyber Essentials Plus".

174.	Level of certification under the Cyber Essentials Scheme will be defined for each Project.

175.	Where Cyber Essentials Certification is required by the Client and Framework Demanders, the Contractor shall ensure that its supply chain members comply with the same provisions placed upon the Contractor.

# Working In Existing Assets And Facilities

176.	The responsibility for maintenance of the existing infrastructure rests with incumbent maintenance contractor (Facilities Manager) unless instructed otherwise by the Client and Framework Demanders. The Contractor may be requested to manage the base build services for a fee to be agreed between the Client and Framework Demanders and the Contractor, this may include but is not limited to 24hr security on site during the construction phase.

177.	The Contractor shall liaise with the maintenance contractors or their representatives and share the working area with them to the extent that allows the required maintenance to be completed.

178.	When in possession of a site, the Contractor shall take all reasonable measures to prevent damage or deterioration of the existing infrastructure which could lead to an increase in maintenance over and above that which could be reasonably expected.

# Salvaging Materials

179.	In the demolition or removal of existing building and site features, the Contractor shall with the Client and Framework Demanders in order to identify any items considered to be of specific value (monetary, cultural, heritage or other).

180.	Specific requirements regarding the salvaging of materials, ownership of salvaged materials and storage / removal of salvaged materials will be defined by the Client and Framework Demanders for each Project.

# Delivery

181.	The Contractor must utilise a well-maintained, fully roadworthy and operationally effective fleet of vehicles to carry out delivery.

182.	Delivery vehicles must comply with all prevailing Health and Safety legislation.

183.	The Contractor shall comply with the transportation, delivery and loading requirements identified for each Project by the Client and Framework Demanders.

184.	The Contractors supply chain members shall comply with the Client and Framework Demanders requirements. The Contractor shall provide any supply chain members with information to ensure that they comply with any relevant requirements.

# Annex A - Works And Services – Project Type

1.	Within the Framework Agreement there are 4 overarching Lots linked to works and services provision, each providing access to specific works and services requirements the project types outlined below:

- Major/Minor Construction

- Major/Minor infrastructure

- New build

- Demolition

- Maritime & Coastal

- Runways & Airfields

- Fuel Storage

- Refurbishment

- Regeneration

- Housing Programmes

- Environmental services

- Government Secure Facilities

- Alterations/extension

- Conservation and Preservation of Buildings and/or Structures

- Security/counter terrorism defence

2.	The indicative projects/programme types outlined within in this Annex A provide an indication only of the requirements that may be procured through the Framework Agreement and which Lot(s) the requirements may be accessed from.

# Annex B - Works And Services – Service Requirements

1.	The indicative works and service types that can be accessed through the Framework Agreement are listed below, but please note that the list is not exhaustive and does not limit the requirements that may be procured:

- Airfield pavement construction work

- Architectural and related services

- Architectural design services

- Architectural, construction, engineering and inspection services

- Breakwater construction work

- Building construction work

- Building Installation Work

- Construction Management services

- Construction work

- Construction work for airfields, runways and manoeuvring services

- Construction work for airports

- Construction work for buildings relating to law and order or emergency services and for military buildings

- Construction work for buildings relating to water transport

- Construction work for military buildings and installation

- Construction work for pipelines, communication and power lines

- Construction work for pipelines, communication and powerlines, for highways, roads, airfields and railways; flatwork

- Construction work for waterways

- Construction works for water projects

- Consultative engineering and construction services

- Demolitions, site preparation and clearance work

- Dismantling works for military installations

- Electrical machinery, apparatus, equipment and consumables; Lighting?

- Engineering design services

- Engineering design services for industrial process and production

- Engineering design services for mechanical & electrical installations for buildings

- Engineering design services for the construction of civil engineering works:

- Engineering works and construction works

- Installation services

- Port and waterways operation services and associated services

- Runway construction works

- Waterway operation services

- Waterways except canals

- works for complete or part construction and civil engineering works

# Annex C – Procurement Routes

- The Contractor shall ensure that it complies with the Government Guidance and Best Practice as set out in the Government Construction Strategy 2016 - 2020.

2.	An overview of the procurement routes and the Government Construction Strategy 2016 - 2020 can be found by accessing the link below:

https://www.gov.uk/government/publications/government-construction-strategy-2016-2020

3. 	This Contractor shall facilitate the utilisation of different RIBA construction procurement types and align to the principles of the following approaches, as required:

a.	design and build: single stage

b.	design and build: two stage

c.	traditional

d.	two stage open book

e.	cost led procurement

f.	Integrated Project Insurance

4. 	Alternative procurement routes may be available by agreement.

5. 	The Contractor shall support the Government Construction Strategy drive to deliver better value from design and construction, maintenance and operation, and by engaging with the Client and Framework Demanders early and promoting collaborative working.

6.	The Client and Framework Demanders and Contractors shall comply with the Common Minimum Standards for procurement of the built environment in the public sector. This sets out the relevant mandatory standards which construction project team members in Government should implement to reflect existing government policy, and can be found by accessing the link below:

https://www.gov.uk/government/publications/common-minimum-standards

# Annex D – Key Performance Indicators

|  |  | Overseas Capital Framework (OCF) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Key Performance Indicators - For use at Works Contract level |  |  |  |  |  |  |  |
|  |  | KPI Used | KPI Owner | KPI Measure | Purpose | Performance Measure | Typical Baseline Example | Actual Baseline Adopted (insert number only) |  |
| Project Delivery Measurement - Safety Compliance and Performance |  |  |  | Number of Hazards Identified | It has been demonstrated that increasing the number of hazards | Number of Hazards Identified during the month/ number of operative weeks worked during the month | 1 |  |  |
|  |  |  |  | Number of Hours worked since the last "RIDDOR incident" | Measure of safe working performance | Total site hours worked since last RIDDOR incident or over day incapacitation / total site hours worked | 1 |  |  |
|  |  |  |  | Accident Frequency Rate (AFR) | Measure of safe working performance | AFR = No of lost time accidents x 100,000 / No of man hours | 0 |  |  |
|  |  | KPI Used | KPI Owner | KPI Measure | Purpose | Performance Measure | Typical Baseline Example | Actual Baseline Adopted (insert number only) |  |
| Project Delivery Measurement - Time |  |  |  | Project Planning | Regular provision and agreement of contract programme has been shown to lead to more predictable outcome of completion date | Number of months to agree the contract programme / number of months contract programme unchanged / Number of months to agree a changed programme | 1 |  |  |
|  |  |  |  | Time Predictability | This measure focuses on behaviour performance measuring how reasonable the contractor is in initial claimed extensions of time | Total number of initial Contractor estimated extensions of time / total agreed extensions of time | 1 |  |  |
|  |  |  |  | Early Warnings (1) Quantity of Early Warnings issued to the Client that are prior to an event occuring during project delivery | Early shared visability of issues has been shown to improve contract measures to be applied | Number of Early Warnings issued prior to event occuring / Number of early warnings issued after the event occuring | 1 |  |  |
|  |  |  |  | Early Warnings (2) - Time taken on average, between agreeing action from Early Warning event occuring. | The sooner that a mitigation is agreed, the better the outcome for the Client, Stakeholder and project | Average time taken to agree mitigation action following submission of an early warning(s | 21 Days (Subject to specific form of Contract |  |  |
|  |  | KPI Used | KPI Owner | KPI Measure | Purpose | Performance Measure | Typical Baseline Example | Actual Baseline Adopted (insert number only) |  |
| Project Delivery Measurement - Cost |  |  |  | Cost Predictability | Accurate early cost forecasting by contractor allows for early decision making on deliverability. | Cost Predictability within agreed range | 1 |  |  |
|  |  |  |  | Average time to agree time and cost impact of change | Accurate early cost forecasting by contractor indicates positive and collaborative behaviours and allows for better final cost forecasting | Contractor initial claimed cost of change / agreed cost of change | 60 dyas |  |  |
|  |  |  |  | Growth | Measure degree of unaticipated change and cost growth | Forecast of out-turn cost / initial contract sum | 10% |  |  |
|  |  | KPI Used | KPI Owner | KPI Measure | Purpose | Performance Measure | Typical Baseline Example | Actual Baseline Adopted (insert number only) |  |
| Project Delivery Measurement - Quality |  |  |  | Number of defect notices issued | Number of defect notices identified and issued in relation to project or programme | Number of defect notices identified and issued in relation to project programme | 0 |  |  |
|  |  |  |  | Average time to correct notified defects | This drives compliance with contract requirements to rectify defects within set timescales | Percentage of notified defects within the contract timescales | 100% |  |  |
|  |  |  |  | work package | Decision for key agreed subcontract work packages | Percentage of works packages approved before award | 100& |  |  |
|  |  | KPI Used | KPI Owner | KPI Measure | Purpose | Performance Measure | Typical Baseline Example | Actual Baseline Adopted (insert number only) |  |
| Bespoke Project Specific Measures |  |  |  | EG - Productivity, Inclusivity and Diversity, Social Value, Client Satisfaction, Carbon reduction. |  |  |  |  |  |