| CHANGE CONTROL NOTICE (CCN) |  |  |  |
| --- | --- | --- | --- |
| Contract Title: | Contract for the Provision of PPG and BAU Interim Support (The Contract) |  |  |
| Contract Reference: | CCZN24A05 | Contract Change Number: | CCZN24A05-1 |
| Date CCN issued: | 22/7/2024 | Date Change Effective from: | 1/8/2024 |
| Between: The Crown Commercial Service (The Buyer) and Brickendon Consulting Limited (The Supplier) - The Contract is varied as follows: - The buyer has utilised the extension option and the contract has been extended by six (6) months. The new end date is 30th January 2025. - The contract value has been increased as a result of this extension option and the breakdown is as follows: Original contract value = £439,000.00 (Initial 6 month term) excluding VAT 6 month extension value = £330,000.00 excluding VAT Total Contract Value including Extension Option = £769,000.00 excluding VAT. - There has also been a change of scope at no additional cost as a result of discussions with the supplier. The change in scope is as follows: - Rules and Hooks included in service - The main deliverables required have been identified below to address critical security/Auth0 changes and keeping the lights on support. - Continuous Security Patches (Critical) - Auth0 changes readiness for Nov 2024 (Critical) - BAU support (Tickets needs to be prioritised in order to focus on above 2 items)/ DevOps delivery. - Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract. - The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice. |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal Information REDACTED TEXT under FOIA Section 40, Personal Information Change authorised to proceed by: (Buyer’s representative): 23/07/24 Signature Print Name and Job Title Date |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal Information REDACTED TEXT under FOIA Section 40, Personal Information 24/07/24 Authorised for and on behalf of the Supplier: Signature Print Name and Job Title Date |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal Information REDACTED TEXT under FOIA Section 40, Personal Information 26/07/24 Authorised for and on behalf of the Buyer: Signature Print Name and Job Title Date |  |  |  |