Request for Proposal (RFP)

DS01-246

CUSTOMER REQUIREMENTS

CONTENTS

WHATS INCLUDED WITHIN THIS RFP

OVERVIEW

LOTTING STRUCTURE

TIMESCALES

KEY DELIVERY DATES

TEST & DEVELOPMENT REQUIREMENTS

TERMS AND CONDITIONS

CAPABILITIES AND ROLES

EVALUATION STAGES, MINIMUM PASS MARKS & PRICE EVALUATION

# WHATS INCLUDED WITHIN THIS RFP

Appendix A – Customer Requirements (this document)

Appendix B – Pricing Matrix (template to be completed)

Appendix C – Award Questionnaire (template to be completed)

Appendix D – Order Form and Call-Off Contract (Customer specific)

# OVERVIEW

| ## CCS Project Lead: | ## Lucy McCormack |
| --- | --- |
| ## Customer: | ## Department of Health |
| ## Delivery Location: | ## London – no co-location but regular catch ups weekly, if not daily |
| ## Phase(s): | ## Discovery, Alpha, Beta, Live |
| ## Project: | ## DS01- 246 |
| ## Required Capabilities: | Front-End Design and Interaction Design Software Engineering and Ongoing Support System Administration and Web Operations User Research |
| ## Subcontracting Permitted? | ## Yes |
| ## Supplier Partnering Permitted? | ## No |
| ## Contract Charging Mechanism (Discovery Phase): | ## Fixed Price |
| ## Contract Charging Mechanism (Alpha Phase): | ## Fixed Price |
| ## Contract Charging Mechanism (Beta Phase): | ## Capped Time and Materials |
| ## Contract Charging Mechanism (Live Phase): | ## Capped Time and Materials |
| ## RFP Start Date: | ## 25/06/2015 |
| ## RFP Response Deadline | ## 14/07/2015 |
| ## Proposed length of phase: | ## Discovery: 03/08/15 – 11/09/15; Alpha: 11/09/15 – 06/11/15; Beta: 09/11/15 – 18/12/2015; Live: 21/12/15 – 02/08/16 |
| ## Proposed Commencement Date of Project: | ## 03/08/2015 |

# LOTTING STRUCTURE

## The Customer has structured this procurement as follows:

| Lot 1 | User research |
| --- | --- |
| Lot 2 | Front End design Interaction design |
| Lot 3 | Software Engineering and Ongoing Support and System Admin & Web Operations |

TIMESCALES

The Customer or CCS may change this timetable at any time. The Potential Provider will be informed by email if there are any changes to this timetable.

## It is the Potential Provider’s responsibility to monitor the online messaging facility (e-Sourcing).

| DATE | WHO | ACTIVITY |
| --- | --- | --- |
| 25/06/2015 | CCS | Publish RFP to Potential Providers Clarification period starts |
| 01/07/2015 | CCS, Customer & Potential Providers | Live Clarification Webinar 14:00 Invite to webinar will be issued via the CCS eSourcing Suite. All questions and responses will be published via eSourcing Suite. |
| 08/07/2015 | Potential Providers | Clarification Question period closes Please submit all clarification questions by 23:59hrs |
| 09/07/2015 | CCS & Customer | Clarification Response period closes Responses to all Clarification questions will be published via e-Sourcing |
| 14/07/2015 | Potential Providers | Submission Deadline Potential Provider must upload submission to the Authority via eSourcing suite by 12:00noon |
| 24/07/2015 | Potential Providers & Customer | Supplier Presentations |
| 28/07/2015 | CCS | Final Award Notification |
| 03/08/2015 | Customer | Expected "Commencement Date" for Call-Off Contract/s |

# KEY DELIVERY DATES

We propose an 8 week Alpha phase to confirm user research against product backlog priorities, and interpret the outcomes into development work. We will run user testing on the Alphas, then iterate and retest in Beta before releasing to the Live system.

| ## PROJECT PHASES | ## START DATE | ## COMPLETION DATE |
| --- | --- | --- |
| Discovery | 03/08/2015 | 11/09/2015 |
| Alpha | 11/09/2015 | 06/11/2015 |
| Beta | 09/11/2015 | 18/12/2015 |
| Live | 21/12/2015 | 02/08/2016 |

CURRENT SITUATION / BACKGROUND INFORMATION

Current artifacts

Product Backlog

| Area / Theme | Description | User Story | Priority (High/Medium/Low) |
| --- | --- | --- | --- |
| Internal services | Integration of internal services | As an end user I want to be able to access all of the tools I need to do my work in one place so that I can work more efficiently | H |
| User centred design | Review of design and UX | As an end user I want to have a high quality experience at a level I expect from external services so that I have confidence in the DH | H |
| Editorial Process | "Second eyes" approval process Prompt for pages to be reviewed when a related page is updated | As an editor I want to be able to check and approve content that has been created/updated by other editors so that I can ensure the quality of content As an editor I want to be confident that information related to the content I am editing is up to date so that there is only one version of the truth | H |
| Online forms Security | Increasing security level to OFFICIAL SENSITIVE | As a business owner (e.g. HR professional) I want to be able to collect information from staff in a simple and straightforward manner so that I can get the information I need to do my job | H |
| Calendar / event booking | Senior leader - book a 2 week Connecting placement at a front-line service (pick place & time) | As a senior leader I want to book my Connecting placement quickly and efficiently through the Intranet | M |
| Content format | Corporate calendar | As an event organiser I want to see what events the Department has scheduled so that I don't book my event for the same time As an end user I want to see all the upcoming events run by the Department so I can find events I'm interested in and sign-up to attend | M |
| In Your Building | Option to add a date to a building news story | As an end user I want to be aware of building news on the day it's happening | M |
| Images | Wrap text around images | As an end user I want to read stories that are integrated seamlessly with images | M |
| Emergency Banner | Emergency banner - Triage process for what counts as an Emergency - Colour coding by severity - Link through to emergency post page with more info | As an end user I want to know about an urgent issue that affects me | M |
| To Do List and In Your Building | Ability to add pictures | As an end user I want to see rich content, with text enhanced by images | L |
| Templates | Add ability to feature YouTube video (and 'play button' oevrlay) in 'featured image' slot on news stories | As an end user I need to see that a story includes a video, so that I know the video will play when I open the news story | L |
|  | In WordPress dashboard, change "Checklist items" to "To do items" | As an editor I want to see menu items that correspond with items on the front-end | L |
| Editorial Process | Content templates | As an editor or content owner after go-live, I only need access to templates related to content input – for instance, ‘default page’ – but not ‘directorate’, so I can’t accidentally put content in the wrong format. | L |
| Editorial Process | Ability for a Lead Editor to delete editorial comments thread before a document is published | As an editor I need to be confident that internal discussions are not seen by contributers to the page | L |
| Security | Help DH simplify editorial roles: confirm what each active 'role capability' in the 'Roles' screen on WP entails | As an admin I need to be confident of which users have what levels of access | L |

Project summary

Since going into Live Beta in September 2014, the DH Intranet has changed the way its staff engage with information, each other, and the world beyond Whitehall (and Leeds). The new Intranet has delivered an improved service that is 4 times faster, 5 times smaller and 90% cheaper than its predecessor ‘Delphi’.

This has been a joint project between the Digital and Internal Comms teams and won the DH Recognition Award for ‘Working Differently and Better’ in January 2015.

We have a commitment to uphold the 26 points in the Service Standard and to continually iterate the service to meet evolving needs of users.

The development contract has now come to an end and this proposition seeks approval to go back to market for continuous development resource.

Background

In the 7 months since launch of the Live Beta on 10th September 2014 the DH Intranet has:

- Undergone 3 further Sprints to develop design, content and functionality in response to user feedback

- Achieved up-take of 2,196 users (out of 2,500 staff) who have created profiles and signed up for personalised email alerts

- Engaged 300+ staff in ongoing user testing, including all Assisted Digital users

- Been showcased as an exemplar digital project at the Ministry of Justice, Dept for Transport, Land Registry, Ministry of Defence, HMRC, Public Health England, NHS England, Construction Industry Training Board, Driver and Vehicle Standards Agency, Dept for Business Innovation and Skills, UK Trade and Investment

- Published the code openly for others to use on GitHub

- 1,212,717  unique pageviews of the homepage, an average of 485 per user

Benefits realisation

- Achieved 61% user satisfaction rate, compared to 27% with Delphi

- Reduced the average time to find a page to 6 seconds from 20 seconds, saving £1.4m in staff time savings

- Saved £300k in annual development and running costs compared with Delphi

## Existing team roles

- Product Manager

- Delivery Manager

- Web Operations manager

- Business Analyst

- Content team (Internal Communications team)

## Current Technologies and Languages

WordPress platform PHP and MySQL

## REQUIRED OUTCOMES

There are a number of ideal alpha projects we wish to undertake at the beginning of a new continuous development contract. The user stories we want to explore (as noted in the Product Backlog) are:

| User | User need | Expected research areas |
| --- | --- | --- |
| End user | As an end user I want to be able to access all of the tools I need to do my work in one place so that I can work more efficiently | Room bookings People Finder (contact information) |
| Business owner | As a business owner (e.g. HR professional) I want to be able to collect information from staff in a simple and straightforward manner so that I can get the information I need to do my job | Online forms Personal data security |
| End user | As an end user I want to have a high quality experience at a level I expect from external services so that I have confidence in the DH | Look and feel Search |
| Editor | As an editor I want to be able to check and approve content that has been created/updated by other editors so that I can ensure the quality of content | Editorial workflow |

We propose running 6 further 2-week development Sprints over the course of 12 months, much of which will consist of the outcomes of the above research.

Ideally we would prefer to procure a single supplier with the capability to undertake both the research phase and the development phase. However if this proves unrealistic we can consider going to market for each phase separately, with a requirement for the 2 suppliers to work closely together.

# TEST & DEVELOPMENT REQUIREMENTS

We will require access to a test environment for User Acceptance Testing before any code releases can be made to the Live environment.

Inline with the Service Standard the code is published openly on GitHub and developers will be expected to release code updates after each iteration. We will grant access to the DH GitHub repository for this purpose.

# TERMS AND CONDITIONS

Please note that Customer specific Terms and Conditions apply to this agreement.  Please refer to the Call-Off Agreement for further information.

# CAPABILITIES AND ROLES

| ## Current Roles and Responsibilities of the Customer |  |
| --- | --- |
| Role | Responsibilities |
| Product Manager | Managing the product vision and product backlog |
| Delivery Manager | Managing the team’s resources, tracking and estimating projects |
| Web Operations | Hosting management, bug fixing, support and maintenance |
| Business Analyst | Analysing propositions, defining skill requirements and resource |
| Content team | Internal Communications team responsible for creating and publishing content |

Below is an outline of the capabilities and roles we believe we will require to deliver this project. We are open to the supplier proposing alternative team roles and structure based on our requirements:

| ## Required Capabilities and Outcomes of the Supplier |  |  |
| --- | --- | --- |
| Capabilities | Roles | Outcomes |
| User Research | Researcher | Qualitative and quantitative product research; focus groups, interviews, surveys, data collection and analysis, desk research. |
| Software engineering and ongoing support | Developer (WordPress) | Redevelopment of the existing platform according to prioritised user needs. Writing code, testing, adapting, maintaining and supporting to continually improve the service. |
| Front-end Design and Interaction Design | Designer | Redesign of the look and feel and overall user experience. Interaction and graphic design for a user-centred product. |
| System administration and Web Operations | Security Specialist | Analysis and implementation for storage of personal data. Help development team to build software that is secure and scalable. |

# EVALUATION STAGES, MINIMUM PASS MARKS & PRICE EVALUATION

## Evaluation Stages:

| ## Stage 1: Technical & Cultural evaluation | ## This will evaluate the Potential Provider’s proposed technical solution together with the makeup of the proposed team, including number, type and level of role and duration of key personnel including CVs of key personnel; and availability of the delivery team Roles at the Customer’s required location. ## Potential Providers should include all Roles proposed to deliver the Customer’s required Capabilities over the duration of the Project, as the Price (day rates and travel and subsistence expenses) will be set at Call-Off Contract for any Schedule of Works (SOW) under that Call-Off Contract. Cultural fit will evaluate the Potential Provider’s cultural fit through their proposed approach, working as part of a cross functional, multi-supplier/customer delivery team. ## All Potential Providers who achieve the required Minimum Pass Mark for the written Technical questions will be eligible to continue to the Cultural Presentation |
| --- | --- |
| ## Stage 2: Cultural Presentation Evaluation | All Potential Providers who achieve the required Minimum Pass Mark for the Cultural Presentation Evaluation will be eligible to continue to the Pricing Evaluation. The purpose of the presentation sessions is limited to demonstrating the criteria outlined in Appendix C – Section C. The presentation sessions will not be an opportunity to modify the written tender submission in any way or add any information in regards to the written criteria in Sections A and B. The presentation will be evaluated and scored in isolation to the written submission and in line with the marking scheme outlined in Appendix C – Section C. Each evaluator shall carry out the same process for each presentation in Section C. When this process has been completed the marks awarded by each evaluator will be reviewed in accordance with the Consensus Marking Procedure. The presentations will last 45 minutes: 25 minutes for the presentation and 20 minutes for Q&A regarding the content presented. All Potential Providers who qualify will be given the same opportunity to respond. Details of these presentations will be issued to those who have qualified post evaluation of Sections A and B, via the e-sourcing suite. |
| ## Price Evaluation | Detailed below within the ‘Price Evaluation’ |

## Minimum Pass Marks:

## In order for Potential Providers to progress within the process, they must achieve or exceed the Minimum Pass Marks, as defined in the Award Questionnaire. In order for Potential Providers to progress beyond the Technical and Cultural evaluation stage of the process, Potential Providers must pass Section A (Availability) and must achieve the minimum pass mark for every criteria in Section B (Technical Solution). These Potential Providers will be invited to a presentation. For the avoidance of doubt, any potential supplier who does not pass Section A and does not achieve the minimum pass marks in Section B will not be invited to the Supplier Presentations. Pricing will only be evaluated for those suppliers who pass Section A and achieve the minimum pass mark for every criteria in Section B are invited to presentations.

## Price Evaluation:

## The Customer has selected the following mechanisms for Price Evaluation:

Combined evaluation:  Price evaluation will be conducted by applying inverse proportion to the best price, which will obtain maximum marks (8%), see Combined evaluation part 1 below for more details.  The remaining 12% of the available score for price will be awarded by evaluating the overall cost of delivery of the customer’s requirement, based on provision by an average team, working an average number of days, using the suppliers’ day rates and discounts (if applicable) stated in their pricing matrix. The combined pricing mark thereby obtained will be combined with the marks from stage 1 (moderated by Stage 2 if applicable) in accordance with the weighting factors defined in the Award Questionnaire (Appendix C)

“Combined evaluation part 1 ”:

## Part of the Potential Provider’s price mark for each Lot will be evaluated by comparing the Total Price offered against all other total prices submitted by other Potential Providers. ## The Potential Provider who offers the lowest Total Price for a Lot will achieve the maximum score available (8%). Every Potential Provider will, for each Lot, be awarded a percentage of the maximum score on a reducing basis based on the following formula: Lowest Price Submitted Per Lot; x 100. Potential Provider’s Price Per Lot. = % of the maximum score, rounded to 2 (two) decimal places.

“Combined evaluation part 2”:

## Part of the Potential Provider’s price mark for each Lot will be evaluated by comparing the overall cost of delivery of the Customer’s requirement by an average team, working an average number of days. The average team size will be worked out by taking the average size, having compared all of the supplier bids. The average number of days will be worked out by taking the average number of days in the same way. ## The Potential Provider who offers the lowest cost of delivery using an average team size will achieve the maximum score available (12%). Every Potential Provider will, for each Lot, be awarded a percentage of the maximum score on a reducing basis based on the following formula: Lowest Price of delivery by an average team per Lot; x 100. Potential Provider’s price of delivery by an average team per Lot. = % of the maximum score, rounded to 2 (two) decimal places.

## The pricing score, following the price evaluation; will be added to the scores already recorded for Sections A and B of the Award Questionnaire (Appendix C) to arrive at a final total score

For the avoidance of doubt, depending on the results of the evaluation, the outcome of this procurement could consist of a single Potential Provider being awarded all Lots, or each individual Potential Providers each being awarded one of the Lots.