Network Delivery and Development Directorate Asset Management Office ASC Performance Management Manual

Date: 1 May 2012	Version: 1.1

Document Control

| Document Title | ASC Performance Management Manual |
| --- | --- |
| Author | Tod Wood |
| Owner | Janet Sivorn |
| Distribution | Members of Performance Management Advisory Group (PMAG) Asset Delivery Managers |
| Document Status | Live |

Revision History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 0.1 | 7 February 2012 | First Draft | Tod Wood |
| 1.0 | 31 March 2012 | April release | Tod Wood |
| 1.1 | 1 May 2012 | Correction of typos, etc. | Tod Wood |

Reviewer List

| Name | Role |
| --- | --- |
| Tod Wood | PMF Coordinator – Asset Management Office |
| Janet Sivorn | Team Leader – Asset Management Office Performance |

Approvals

| Name | Title | Date of Issue | Version |
| --- | --- | --- | --- |
| Janet Sivorn | Team Leader – Asset Management Office Performance | 1/5/12 | 1.1 |
| Richard Arrowsmith | Group Leader – Asset Management Office | 1/5/12 | 1.1 |

The original format of this document is copyright to the Highways Agency.

Table of Contents

Page

1.	Introduction	4

2.	ASC PMF Requirements	5

2.1	Documentation	5

2.2	ASC Mobilisation PMF	6

2.3	Categorisation of Aspects	6

2.4	Operational Data (O)	7

2.5	Constructed Provider data (CP)	7

2.6	Constructed Highways data (CH)	7

2.7	Evidence-based scores	7

2.8	Roles and Responsibilities	7

2.9	Reports to aid further analysis	7

2.10	Timetable	9

2.11	Non-Conformity Reports (NCRs)	9

2.11.1	General	9

2.11.2	In relation to PMF	10

2.12	Clarifications to the PMF Scoring Guidance	10

Appendix A – Primary PMF Documentation	11

Appendix B – Performance Metrics Information	12

Appendix C – Data Standards	13

Appendix D – PMF Scores Data Entry Sheet Template	14

Appendix E – ASC Contract Extension Metrics and OPI	15

Appendix F – Related Documents	16

Appendix G – Glossary	17

## Introduction

This document covers the requirements, roles, responsibilities and timelines specific to the ASC Performance Management Framework. For background on the PMF, how it operates, generic roles and responsibilities and an outline of the six-step scoring process, please refer to the Performance Management Framework Methodology document.

In 2010/11 the previous methods for monitoring our Service Provider performance were developed into a more useful performance management tool in the form of the MAC Performance Management Framework (PMF).

The Asset Management Office (AMO) has applied the same PMF methodology to the ASC.

The ASC PMF covers a number of Aspects previously included in the MAC PMF. However, it also includes new Aspects in relation to performance measures in the ASC Asset Maintenance and Operational Requirements (AMOR). Furthermore, 16 of the Aspects relate to the ASC Contract Extension Metrics, as used in the ASC Operational Performance Index (OPI) to determine whether a contract gains or loses an extension (or stays the same).

## ASC PMF Requirements

Below are the requirements specific to the ASC PMF.

### Documentation

The following documents are required in order to use the ASC PMF (Table 1).

Table 1. PMF documents

| Document | Purpose | Appendix Ref |
| --- | --- | --- |
| Performance Hierarchy Poster with Weightings | Sets out the structure of the PMF | A1 |
| PMF Scoring Guidance | Details the criteria for obtaining Green, Amber or Red Aspect scores | A2 |
| Weightings 2012-13 Apr Release | Describes the relative weightings of the Sublevers and Aspects | A3 |
| Performance Hierarchy Poster with Weightings - Mobilisation | Sets out the structure of the PMF for mobilisation | A4 |
| PMF Scoring Guidance - Mobilisation | Details the criteria for obtaining Green, Amber or Red Aspect scores for mobilisation | A5 |
| ASC Operational Data Definitions | Details how operational data metrics for Incidents and Schemes are calculated | B1 |
| ASC Constructed Provider (CP) Metrics Handbook – in development | Details: - Definitions of terms where required - What data will need to be entered into the spreadsheet - How metrics are calculated | B2 |
| ASC Constructed Highways (CH) Metrics Handbook – in development | - What the data sources are - Definitions of terms where required - What data will need to be entered into the spreadsheet - How metrics are calculated | B3 |
| Scheme Data Standard | Sets out the format by which ASCs must send the AMO their operational data in relation to Schemes | C1 |
| Incident Data Standard for ASC (IDSA) | Sets out the format by which ASCs must send the AMO their operational data in relation to Incidents for Part 3 of AMOR | C2 |
| Asset Defect Data Standard for ASC (ADDS) | Sets out the format by which ASCs must send the AMO their operational data in relation to asset defects for Parts 5-16 of AMOR | C3 |
| Data Quality Guide | Explains the data quality flags used when loading operational data into the PMF-Plus validation database | C4 |
| ASC PMF Data Entry Sheet | Template used to input monthly evidence-based PMF scores | D1 |
| ASC Constructed Provider (CP) Spreadsheet – in development | Template used to input monthly constructor provided PMF scores | D2 |
| ASC Constructed Highways (CH) Spreadsheet – in development | Template used to input monthly Highways provided PMF scores | D3 |
| ASC PMF Data Entry Sheet – Mobilisation | Template used to input monthly evidence-based PMF scores for mobilisation period | D4 |
| ASC Contract Extension Metrics and OPI | Sets out the calculation for determining whether extensions are gained, lost or neither and the underlying metrics | E1 |
| ASC CEM Service Manager Guidance | Provides guidance on the CEM calculations | E2 |
| CEM Data Entry Spreadsheet | Spreadsheet template to enter data-driven CEM scores | E3 |
| CEM Data Entry Guidance | Provides guidance on the data-driven CEM calculations – may be combined with E2 | E4 |

### ASC Mobilisation PMF

A separate ASC Mobilisation PMF has been created to address the requirements specific to the mobilisation period. This should be scored monthly and scores submitted to the AMO Performance Team by COP WD5 in May, June and July. Submissions should be sent to NPU@highways.gsi.gov.uk.

### Categorisation of Aspects

The Aspects in the PMF have been re-categorised using the following abbreviations which can be found on the Performance Hierarchy Poster and Scoring Guidance:

O – Operational Data collected through use of data standards

CP – Constructed Provider data e.g. Customer Complaints

CH – Constructed Highways data e.g. SRW

EC&ES – Scores determined by agreement between provider and Service Manager based on evidence provided

### Operational Data (O)

Operational data to support a number of the Aspects is to be provided in the form of a data feed. Data Standards (Appendix C) define the format of these data feeds. The calculations and definitions that support these Aspects are included in the Operational Data Definitions document (Appendix B1).

Note if operational data is not received such that it can be loaded into PMF-Plus without error at the first attempt then the related Aspect shall be scored No Data.

Note for operational data PMF-Plus will calculate the related Aspect WRAGM score so therefore these do not need to be entered on the Data Entry Sheet.

### Constructed Provider data (CP)

All Aspects that are marked CP will be scored by ASCs entering constructed data into one spreadsheet. This is to replace the use of eContrack but also to extend the number of Aspects that are scored through hard data. The spreadsheet will be used in a similar way to eContrack in that summary data will be entered onto the spreadsheet and then PMF-Plus will calculate the related metric and Aspect scores.

The CP spreadsheet template (Appendix D2) will be distributed to ASCs in due course. This will be supplemented by a metrics handbook (Appendix B2).

Since for CP data PMF-Plus will calculate the related Aspect WRAGM score these do not need to be entered on the Data Entry Sheet.

### Constructed Highways data (CH)

All Aspects that are marked CH will be scored by the AMO Performance Team entering constructed data into one spreadsheet and then PMF-Plus will calculate the related metric and Aspect scores.

The CH spreadsheet template (Appendix D3) will be supplemented by a metrics handbook  (Appendix B3) which will be available to ASCs in due course.

Since for CH data PMF-Plus will calculate the related Aspect WRAGM score these do not need to be entered on the Data Entry Sheet.

### Evidence-based scores

All Aspects that are marked EC or ES will be scored by agreement between the provider and Service Manager based on evidence provided

These Aspects will be scored through the Data Entry Sheet (Appendix D1). The Data Entry Sheet will only include those Aspects that are scored through this evidence-based process. The new template will be sent to ASCs in due course.

### Roles and Responsibilities

Please refer to the Performance Management Framework Methodology document.

### Reports to aid further analysis

After all Areas’ monthly scores have been imported into the PMF-Plus database, the AMO will export data back into three spreadsheets and distribute to Regional Contract & Performance Teams:

- ASC PMF Analysis Master FY 2012-13 – Shows all Aspects’ scores and commentary for all Areas to enable other Regional Contract & Performance Teams to understand how performance differs across the Areas. Note: Due to the commercial sensitivity of some comments included in the Data Entry Sheet this spreadsheet should not be sent to Service Providers.

- ASC PMF Scores 2012-13 – Shows all Aspects’ scores (no commentary) for all Areas to enable other Regional Contract & Performance Teams and Service Providers to understand how performance differs across the Areas.

- ASC MST Scores 2012-13 – Sets out the monthly Sublever MST scores for each Area

### Timetable

The timetable for monthly submissions and reporting is shown below (Table 2). Submissions should be sent to NPU@highways.gsi.gov.uk.

Table 2. PMF Timetable

| WD | ASC Contracts |
| --- | --- |
| 1 | Operational Data available |
| 2 | Scores compiled and agreed |
| 3 |  |
| 4 |  |
| 5 | Data Entry Sheets and Operational Data submitted to AMO. Relevant scores entered into eContrack. |
| 6 |  |
| 7 |  |
| 8 |  |
| 9 |  |
| 10 | Area and National PMF reports sent to Regional Contract & Performance Teams |
| 11 | Reports Reviewed |
| 12 |  |
| 13 |  |
| 14 |  |
| 15 | Deadline for Areas and Regions to add commentary and context to results (if required) |
| 16 | Performance discussed at NDDPG |
| 17 |  |
| 18 |  |
| 19 |  |
| 20 |  |
| 21 |  |
| 22 |  |

### Non-Conformity Reports (NCRs)

### General

- Any element of performance that does not fulfil the Highways Agency’s requirements is a Non-conformity.

- Non-conformities may be highlighted as a result of any or all of the following:

  - Monthly recording of performance using the PMF

  - Failure to meet any target set

  - Routine audits carried out by either the Employer or the Provider

  - Additional audits carried out by the Employer

  - Supplementary audits carried out by either the Service Manager or the Provider.

- The Provider maintains an up to date register recording all Non-conformities as described in Annex 19.

- For each Non-conformity, the Provider prepares a statement and corrective action report as described in Annex 19. Should any corrective action be deemed by the Service Manager to be urgent then this should be carried out immediately. The Provider takes the actions described in the corrective action report and eliminates the cause(s) of the Non-conformity within the stated timescale, returning performance to the required level, and agrees this with the Service Manager.

- The Service Manager reviews the Provider’s management of performance and continual improvement, and produces an annual report on the Provider’s performance based upon the monthly performance reports.

### In relation to PMF

An NCR should be raised for each Aspect scored Red or White (assuming an NCR has not already been raised for the same issue). Furthermore, an NCR should be raised for any Aspect scored Amber for three months in a row. (An NCR could be raised for an Amber score straight away if it was felt it related to a clear contract non-conformance.)

The exception to this is if the Regional Contract & Performance Team and Service Provider feel a non-Green PMF score should not give rise to an NCR – because for example an NCR already exists – then a log should be kept of the decision and its reasons. This should be available for inspection in the event of an audit.

The reason(s) the NCR has been raised should be articulated as a description of what HA ‘requirement’ is not being fulfilled (which is the definition of a non-conformity) and the Service Provider should immediately place that issue on its NCR register.

The list of Aspects should not be considered exhaustive, i.e. if there is a non-conformity under the general heading of the Lever or Sublever, that is not covered by an Aspect listed under that Lever or Sublever, that should not prevent it from being raised as a non-conformity – the list of Aspects could never cover every eventuality in terms of the HA’s requirements.

The Exceptions Log should be used where agreed action plans have not been successful and all other options have been exhausted.

### Clarifications to the PMF Scoring Guidance

The latest version of the Scoring Guidance will be held on HA Supply Chain. This will include changes made between April and October as a result of clarifications required.

## Appendix A – Primary PMF Documentation

This section relates to the current ASC Service Provider PMF in use from 1 April 2012. The PMF is scheduled to be updated twice a year and the next update would therefore take effect from 1 October 2012.

Appendix A covers the following documents:

| Appendix Ref | Document | Version / Date |
| --- | --- | --- |
| A1 | ASC Performance Hierarchy Poster with Weightings | V1.1, May 2012 |
| A2 | ASC PMF Scoring Guidance | V1.1, May 2012 |
| A3 | ASC PMF Weightings 2012-13 Apr Release | V1.0, April 2012 |
| A4 | ASC Performance Hierarchy Poster with Weightings - Mobilisation | V1.0, April 2012 |
| A5 | ASC PMF Scoring Guidance - Mobilisation | V1.0, April 2012 |

## Appendix B – Performance Metrics Information

This section relates to documents about the various performance metrics.

| Appendix Ref | Document | Version / Date |
| --- | --- | --- |
| B1 | ASC Operational Data Definitions | To follow |
| B2 | ASC Constructed Provider (CP) Metrics Handbook – in development | To follow |
| B3 | ASC Constructed Highways (CH) Metrics Handbook – in development | To follow |

## Appendix C – Data Standards

The following Data Standards have been published.

| Appendix Ref | Data Standard | Version / Date |
| --- | --- | --- |
| C1 | Scheme Data Standard for ASC | V1.5 April 2012 |
| C2 | Incident Data Standard for ASC (IDSA) | V1.0 April 2012 |
| C3 | Asset Defect Data Standard for ASC (ADDS) | V1.0 April 2012 |
| C4 | Data Quality Guide | To follow |

## Appendix D – PMF Scores Data Entry Sheet Template

The Data Entry Sheet records the monthly evidence-based WRAGM scores of the Service Provider.  The current Data Entry Sheet is version 1.0. This is supplemented by the ASC Constructed Provider Spreadsheet and the ASC Constructed Highways Spreadsheet.

| Appendix Ref | Document | Version / Date |
| --- | --- | --- |
| D1 | ASC PMF Data Entry Sheet | To follow |
| D2 | ASC Constructed Provider (CP) Spreadsheet – in development | To follow |
| D3 | ASC Constructed Highways (CH) Spreadsheet – in development | To follow |
| D4 | ASC PMF Data Entry Sheet – Mobilisation | V1.0 April 2012 |

## Appendix E – ASC Contract Extension Metrics and OPI

The current ASC Contract Extension Metrics and OPI is Issue 1.5 dated April 2011.

The following documents will be published.

| Appendix Ref | Data Standard | Version / Date |
| --- | --- | --- |
| E1 | ASC Contract Extension Metrics and OPI | V1.6 March 2012 |
| E2 | ASC CEM Service Manager Guidance | To follow |
| E3 | CEM Data Entry Spreadsheet | To follow |
| E4 | CEM Data Entry Guidance | To follow – may be combined with E2 |

## Appendix F – Related Documents

This manual focuses on the performance management and measurement processes. Reference is made to contract documents, guidance documents and other Agency documents, where they influence or specify aspects of the performance management approach.

A list of key documents that refer to the Performance Management Framework is provided in Table E1.

Table E1. References to Performance Management

| Topic | Document | Description |
| --- | --- | --- |
| PMF Documents | Performance Management Framework Methodology | Background on the PMF, how it operates, generic roles and responsibilities and an outline of the six-step scoring process |
| Contract Documents | Service Information Annex 1, Vision Goals and Key Objectives | Sets out the context for the required outcomes. |
| Contract Documents | Service Information Annex 14, Continual Improvement | Describes the required continual improvement processes |
| Contract Documents | Service Information Annex 15, Performance Management and Measurement Framework | Performance Management Model for the provision of the Services, which facilitates the linkage between the Highways Agency’s key business deliverables and the activities controlled by the Provider, together with the HA Regional Contract & Performance Team. |
| Contract Documents | Service Information Annex 19 Reports | Identifies reports which are to be submitted by the Provider to the Agency. |
| Contract Documents | Service Information Annex 24, Quality Plan Structure | This Annex represents a Framework which the Highways Agency requires the Provider to adopt in preparing, implementing and updating its Quality Plan. |
| Contract Documents | ASC Asset Maintenance and Operational Requirements (AMOR) | Sets out the Agency’s requirements in relation to the carrying out of maintenance and operational services on the Area Network under the ASC. |

## Appendix G – Glossary

| Term | Meaning |
| --- | --- |
| AMO | Asset Management Office |
| AMOR | Asset Maintenance and Operational Requirements |
| API | Area Performance Indicator (now discontinued) |
| ASC | Asset Support Contract |
| CEM | Contract Extension Metric |
| HA | The Highways Agency, sometimes shortened to the Agency |
| KPI | Key Performance Indicator |
| MAC | Managing Agent Contract |
| MCD | Model Contract Documents |
| NCR | Non-Conformity Report |
| NDD | Network Delivery and Development Directorate |
| NDDPG | NDD Performance Group (chaired by the NDD Director) |
| OPI | Operational Performance Index (covering ASC Contract Extension Metrics) |
| PAF | Performance Audit Function |
| PMAG | Performance Management Advisory Group |
| PMF | Performance Management Framework |
| RCPT | Regional Contract & Performance Team |
| SHARE | The Agency’s electronic document filing system |
| WD | Working Day |
| WRAGM | White/Red/Amber/Green/Mauve scoring system |