Authority to Proceed

Item 8 of the Schedule of Requirements (Emergent Tasking)

9.3.1 Any requirement for additional tasks under Item 8 of the Schedule of Requirements shall be defined by the Authority’s Project Manager by completing Part I of the Task Approval Form (TAF) at Annex C to the Contract. On completion of Part I, the TAF will be forwarded to the Contractor, by the Authority’s Commercial Officer, for their consideration.

9.3.2	For the purposes of identifying individual tasks, the Authority will allocate a discrete sequential reference number, which is to be used by the Contractor. The first such reference number shall be 001. These reference numbers shall be quoted in all associated correspondence and documentation, including claims for payment. The Contractor should note that no work should be undertaken on compiling a quotation, until the Contractor is in receipt of a TAF bearing a unique reference number and signed by the Authority’s Project Manager and Commercial Officer.

9.3.3	Within 10 working days of receipt of a TAF or as otherwise agreed by both parties, the Contractor shall complete Part II and return it to the Authority’s Commercial Officer with a Firm Price Quotation. The Firm Priced Quotation shall utilise the rates agreed at Annex D and include a full breakdown of costs including subcontract and material costs. It shall contain sufficient detail to enable a full assessment of the price to be undertaken by the Authority.

9.3.4	Where it is not possible to provide the Authority with a Firm Price Quotation within 10 working days then the Contractor shall at the earliest opportunity within the 10 day period advise the Authority’s Commercial Officer of the reason for the delay and provide a firm date for when a quotation will be supplied.

9.3.5	If the Authority is content with the Firm Price Quotation and wishes to proceed with the task then the Authority will provide authority to proceed with the Task by completing Part III of the TAF. Upon authorisation of Part III by the Authority a Contract shall be created as per the details of the TAF and the Contractor shall undertake the work as defined in the TAF and in accordance with the specifications/technical requirements referred to in the Contract. The Contractor shall acknowledge receipt of the Part III within 5 working days of receipt. The Contractor shall not undertake any work relating to the task until Part III has been signed by both the Authority’s Project Manager and the Authority’s Commercial Officer.

9.3.6	Authorised Tasks will be formally added to Annex B of the Contract when the next amendment to Contract is raised, or on completion of the Task, whichever occurs first.

9.3.7	Tasks shall be completed within the period specified in each task issued under Item 8. If no period is specified the Contractor shall contact the Authority to confirm the required timescale. If it becomes obvious that delivery will not be achieved within the specified timescale, the Contractor shall notify the Authority’s Project Manager and Commercial Officer of the cause of the delay together with a forecast completion date. Such information shall be supplied without prejudice to the Authority’s rights under the Contract. In the event that the Authority agrees to the revised delivery date it shall forthwith issue an amendment to the task.

9.3.8	In addition to the Authority’s rights of termination under other Conditions, any individual Task placed under this Contract may be terminated by the Authority at any time subject to notice in writing to the Contractor. Where appropriate, the Authority may require the Contractor to furnish a report covering work done to the date of termination with such recommendations as may be possible at that stage. The Authority’s liability shall be confined to payment as if the Task has been terminated under DEFCON 656A – Termination for Convenience (Contracts Under £5M).

9.3.9	Any additional tasks raised by completion of Part I of the TAF, up to and including the expiry of the Contract, shall be delivered by the Contractor in accordance with this clause.