SPSCM/01044

Schedule 10 - Statement of Work (SoW)

Issued by

SPECIAL PROJECTS SEARCH AND COUNTER MEASURES DELIVERY TEAM

(SPSCM DT)

Conditions for Release

The information provided within this document is supplied without commitment or prejudice and is SUBJECT TO CONTRACT.

This information is released by the UK Government for Defence purposes only. It must be accorded the same degree of security protection as that accorded thereto by the UK Government

# Foreword

THIS DOCUMENT IS THE PROPERTY OF HER BRITANNIC MAJESTY'S GOVERNMENT, and is for information of such persons as only required to know its contents in the course of their official duties.  Any persons finding this document should immediately hand it in to a British Consulate, British Forces Unit or to a UK Police Station for its safe return to the Ministry of Defence, D MoD Sy, London, SW1A 2HB, with particulars of how and where it was found.  THE UNAUTHORISED RETENTION OR DESTRUCTION OF THE DOCUMENT IS AN OFFENCE UNDER THE UK OFFICIAL SECRETS ACTS OF 1911-1989.  (When released to persons outside Government Service, this document is issued on a personal basis and the recipient to whom it is entrusted in confidence, within the provisions of the UK Official Secrets Acts 1911-1989 or national legislation, is personally responsible for its safe custody and for seeing that its contents are disclosed only to authorised persons).

If additional copies of this document are required, they must be obtained from either the SPSCM Project Manager or SPSCM DT.  The Project Manager should keep registered holders informed of any amendments subsequently issued.

References in this document to any other requirement, specification, drawing or document refer to the latest issues of those documents.

The contents of this document in no way absolve the supplier or the user from statutory obligations relating to health and safety at any stage of development, manufacture or use.

This document has been devised for use within the Ministry of Defence and by its Contractors in the execution of contracts for the Ministry and subject to the Unfair Contract Terms Act 1977, the Ministry will not be liable in any way whatever (including, but without limitation, negligence on the part of the Ministry, its servants or agents) where the plan is used for other purposes.

# DOCUMENT CONFIGURATION CONTROL

This document is managed by SPSCM DT DELIVERY TEAM 4b2 (DES LE STSP-SPSCM-4b2).

This document shall be amended by issue of complete main section, annex or appendix.  Amendment status shall be recorded in the footer information of affected pages.

| Version No | Date | Affected Pages | Description of Change | Amendment Incorporated by |
| --- | --- | --- | --- | --- |
| (a) | (b) | (c) | (d) | (e) |
| 1.0 | 3/7/17 |  | Version 1.0 | AW |

# CONTENTS

Foreword	1

DOCUMENT CONFIGURATION CONTROL	2

CONTENTS	3

APPLICABLE DOCUMENTATION	4

ABBREVIATIONS	5

1.	Introduction	6

2.	Management	7

3.	Authority Trials and Acceptance	10

4.	Integrated Logistics Support	13

5.	In-Service Support	18

# APPLICABLE DOCUMENTATION

| British Standards |  |  |  |  |
| --- | --- | --- | --- | --- |
| BS 9000 | General Requirements for a System for Electronic Components of Assessed Quality |  |  |  |
| Defence Conditions |  |  |  |  |
| Defence Standards http://www.dstan.dii.r.mil.uk/ |  |  |  |  |
| DEFSTAN 00-003 |  |  | 4 | Design Guidance for the Transportability of Equipment |
| DEFSTAN 00-040, Pt 1 |  |  | 7 Am 1 | Reliability and Maintainability (R&M). Management Responsibilities and Requirements for Programmes and Plans |
| DEFSTAN 00-042, Pt 1 |  |  | 2 | Reliability and Maintainability Assurance Activity. One Shot Devices |
| DEFSTAN 00-042, Pt 3 |  |  | 4 | Reliability and Maintainability Assurance Guide. R&M Case |
| DEFSTAN 00-042, Pt 4 |  |  | 3 | Reliability and Maintainability Assurance Guide. Testability |
| DEFSTAN 00-042, Pt 6 |  |  | 3 | Reliability and Maintainability Assurance Guide. Maintainability Demonstration |
| DEFSTAN 00-042, Pt 7 |  |  | 1 | Reliability Testing |
| DEFSTAN 00-044 |  |  | 2 Am 1 | R&M Data Collection and Classification |
| DEFSTAN 00-045, Pt 1 |  |  | 3 | Using RCM to Manage Engineering Failures. Requirements for the Application of RCM |
| DEFSTAN 00-045, Pt 3 |  |  | 2 | Using RCM to Manage Engineering Failures. Guidance on the Application of RCM |
| DEFSTAN 00-049 |  |  | 3 | Authority Guide to R&M Terminology Used in Requirements |
| DEFSTAN 00-088 |  |  | 3 | Packaging for Ammunition and Explosives |
| DEFSTAN 00-600 |  |  | 3 | Integrated Logistic Support. Requirements for Authority Projects |
| DEFSTAN 05-057 |  |  | 6 | Configuration Management of Defence Materiel |
| DEFSTAN 05-135 |  |  | 1 | Avoidance of Counterfeit Materiel |
| DEFSTAN 59-411, Pt 1 |  |  | 1 | Electromagnetic Compatibility |
| DEFSTAN 81-041 Pt 1-6 |  |  | 9 | Packaging of Defence Materiel |
| Miscellaneous Standards/Documentation |  |  |  |  |
| GR-77 |  | The Applied Reliability & Maintainability Manual for Defence Systems |  |  |

# ABBREVIATIONS

| ALARP | As Low As Reasonably Practicable |
| --- | --- |
| AESP | Army Equipment Support Publications |
| AR&M | Availability, Reliability and Maintainability |
| CDR | Critical Design Review |
| COSHH | Control of Substance Hazardous to Health |
| COTS | Commercial Of The Shelf |
| CQS | Corporate Quality Strategy |
| DSA | Disposals Services Authority |
| DSAT | Defence Systems Approach to Training |
| GFI | Government Furnished Information |
| ILS | Integrated Logistics Support |
| ISP | Integrated Support Plan |
| ITAR | International Trade Agreement Regulations |
| ITEAP | Integrated Test Evaluation and Acceptance Plan |
| ITT | Initiation To Tender |
| JSP | Joint Service Publication |
| LORA | Level Of Repair Analysis |
| NATO | North Atlantic Treaty Organisation |
| OEM | Original Equipment Manufacturer |
| PMP | Project Management Plan |
| PQMP | Project Quality Management Plan |
| PRM | Project Review Meetings |
| PSEP | Project Safety and Environmental Panel |
| S3 | Safe and Suitable for Service |
| SA | Supportability Analysis |
| SECR | Safety and Environmental Case Report |
| SEMP | Safety and Environmental Management Plan |
| SME | Subject Matter Experts |
| SoTR | Statement of Technical Requirement |
| SOW | Statement of Work |
| SQEP | Suitably Qualified and Experienced Personnel |
| T3 | Train the Trainer |
| TCM | Technical Compliance Matrix |
| UK NCB | UK NATO Codification Bureau |

## Introduction

  - This Statement of Work (SoW) defines the scope of the work that the Contractor shall undertake throughout the duration of the Contract.

All Documentation shall:

- Be delivered in electronic format either through RLI or delivered to the Authority on a disc format.

- Encrypted if delivered to the Authority on a disc format.

- Be compatible with Microsoft Word 2010;

- Use UK English;

## Management

| SERIAL No. | STATEMENT OF WORK ELEMENT | TENDER DELIVERABLES | CONTRACT DELIVERABLES | ACCEPTANCE CRITERIA | DELIVERY AND FREQUENCY | COMPLIANCE MATRIX |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Management Elements |  |  |  |  |  |
| 1.1 | - The Contractor shall deliver a Project Management Plan (PMP). The PMP shall contain sufficient detail to satisfy the Authority that a practical and feasible Management Plan has been finalised for the Project and the key review dates have been identified. The Authority requires evidence that the Contractor has satisfactory plans in place to manage the Project from Contract Award through to Contract end. The Authority will achieve this through visibility of the Contractor’s PMP. The PMP shall include, but not be limited to, the following: - The Project Management Organisational Structure. This shall include details of the assigned Project Manager along with other key personnel, detailing their relevant experience and the qualifications they hold; - A Risk and Opportunities Register that shall identify the cost, time and performance implications of the Risks or Opportunities, including the mitigation actions that shall be undertaken to manage them; - Stakeholder Matrix and Analysis. To include sub-contractor details, what they shall provide and their management (if applicable); - Management interaction and Project Review Meetings with the Authority; - Dependencies on parties external to the Contractor to provide components or services e.g. the Authority (for GFA), or Component Suppliers. - The Contractor shall update the PMP documentation when there are any significant Project changes, for example a change in the Contractor Project Manager. These changes must then be approved by the Authority. | N/A | A fully populated PMP. | Delivery and content acceptance by the Authority of the Contractors PMP. The Contractors PMP meets the requirement detailed in paragraph 1 of this element. | Within twenty (20) Business Days post contract award. The Contractor shall maintain the PMP throughout the duration of the Contract, making it available to the Authority after any major updates to the document have taken place. | Tenderer to populate |
| 1.2 | - The Contractor shall deliver a Project Schedule. The Project Schedule shall provide the Authority with the Contractor’s timelines for the delivery of a System and training for Acceptance Trialling, and the first batch of accepted Systems, as defined in Schedule 11 – Statement of Technical Requirement. - The Project Schedule shall define the activities relating to the delivery of the Project. Updates shall be delivered by the Contractor to keep the Authority up to date with production and delivery activities to inform stakeholders of the progress of the Project. - The Project Schedule shall be updated and delivered to the Authority following any significant Project changes. | N/A | A fully populated Project Schedule. | Delivery and content acceptance by the Authority of the Contractors Project Schedule. The Contractors Schedule meets the requirement detailed in paragraphs 1 and 2 of this element. | Within twenty (20) Business Days post contract award. | Tenderer to populate |

## Authority Trials and Acceptance

| SERIAL No. | STATEMENT OF WORK ELEMENT | TENDER DELIVERABLES | CONTRACT DELIVERABLES | ACCEPTANCE CRITERIA | DELIVERY AND FREQUENCY | COMPLIANCE MATRIX |
| --- | --- | --- | --- | --- | --- | --- |
| 2 | Authority Trials |  |  |  |  |  |
| 2.1 | - Authority Assessment Trials will be conducted during the Tender process in order to evaluate the Tenderer’s Systems. Further details can be found in Annex D to DEFFORM47 – Tender Evaluation Methodology (TEM). | One System (as defined in Schedule 11 – Statement of Technical Requirement Section 6.1, with sufficient consumables to process fifty (50) samples. Training necessary to operate the System for these assessment trials. Further details can be found in the TEM. | N/A | N/A | Week commencing 31st of July. Further detail can be found in the TEM. | Tenderer to populate |
| 2.2 | - The Acceptance process consists of verifying that the stated compliance in the returned Schedule 11 – Statement of Techincal Requirement (SoTR) for each System Requirement has been met. The methods used to verify this are defined in section 8 of the SoTR. Information obtained during the Authority Assessment Trials detailed in SoW element 2.1 may also be used for acceptance purposes. | N/A | - The Contractor shall provide support to the Authority’s System Acceptance process. This shall include: - •The provision of technical information in support of the Stated Compliance in the SoTR. - • Support to Acceptance trials including provision of one (1) System for trialling within five (5) business days of contract award. - • Provision of training and technical expertise in support of trialling. | Delivery of Systems and Acceptance of the provided System meeting the stated compliance in the SoTR by the Authority. Systems purchased after the completion of the Acceptance process, as defined in paragraph 1 of this element of the statement of work, shall be manufactured to the same build standard as the initial accepted system. Any variation from that build standard shall be agreed in advance by the Authority. | Five (5) Business Days post contract award. | Tenderer to populate |
| 3 | Other Support - Acceptance |  |  |  |  |  |
| 3.1 | - During the acceptance process, the Contractor shall provide the Authority with support, if required, the production of a Project Safety and Environmental Case report or a Safe System of Work statement. | N/A | - The Contractor shall provide support to the Authority with all safety documentation in accordance with CDR01, which is relevant to the safety of the System produced during the development of the System’s software and hardware by the Contractor. | Delivery and content acceptance by the Authority. The safety documentation and support provided by the Contractor is sufficient to produce a suitable Safety Case or similar in order for the System to be brought into service. | Within twenty (20) business days post Contract Award. | Tenderer to populate |

## Integrated Logistics Support

| SERIAL No. | STATEMENT OF WORK ELEMENT | TENDER DELIVERABLES | CONTRACT DELIVERABLES | ACCEPTANCE CRITERIA | DELIVERY AND FREQUENCY | COMPLIANCE MATRIX |
| --- | --- | --- | --- | --- | --- | --- |
| 4 | Integrated Logistic Support Elements |  |  |  |  |  |
| 4.1 | - The Contractor shall produce an Integrated Support Plan (ISP) which details their response to the Authority ILS requirements. The ISP shall address ILS as a holistic approach in support of the Project, including the interaction between each ILS element, to ensure all areas of support have been addressed as an Integrated Support solution, as per the Project Integrated Logistic Support Plan (ILSP), DEFSTAN 00-600 and the Contract. This shall include, but not be limited to: - The Contractor’s ILS and logistic support management structure. - A nominated ILS manager and detail their Terms of Reference. - How sub-contractors shall be managed and co-ordinated. - How ILS Elements will be developed and interact to form a holistic support solution. - An ILS Schedule which may be a subset of the Project Schedule, showing how the delivery of ILS and support elements will interface with the Project Schedule. - Inclusion of equipment information on the following elements: - Supportability Analysis (SA) - Availability, Reliability and Maintainability Case - Technical Information Management - Training - Maintenance Plan - Supply Support Plan - Support and Test Equipment - Codification - Packaging and Labelling - Obsolescence Management Plan - Disposal Plan - Support to the Authority Logistic Demonstration, which will include an Ease of Maintenance Assessment and samples of Packaging and Labelling. | A draft ISP of no more than fifteen (15) A4 pages, that provides enough detail on the overall ILS package to provide a holistic ILS view of support interaction and on the separate ILS elements of your suggested support solution, to give the Authority confidence that support for this capability will be addressed to a suitable level. Your Draft ISP is to cover all the elements of the ISP. | A fully populated ISP in accordance with CDRL02. Any changes discussed at contract negotiation must be implemented prior to the submission of the ISP deliverable. | Delivery and content acceptance by the Authority of the Contractors ISP, in accordance with the ILSP and DEFSTAN 00-600. The Contractors ISP meets the requirement detailed in paragraph 1 of this SoW element. | Deliver ISP forty (40) Business Days post Contract Award. Update ISP as required throughout the duration of the contract. | Tenderer to populate |
| 4.2 | - The Contractor shall produce Reliability & Maintainability (R&M) Case Reports in accordance with the Project ILSP and DEFSTAN 00-042 Part 3, providing a summary of the AR&M activities that have been conducted in support of the equipment to assure the Authority that Project AR&M requirements will be met. | N/A. | R&M Case Reports, as per paragraph 1 and in accordance with CDRL04. | Delivery and content acceptance by the Authority of the Contractors R&M Case Reports developed in accordance with the ILSP and DEFSTAN 00-042 Part 3. The R&M Case Reports meet the requirement detailed in paragraph 1. | Deliver R&M Case Report forty (40) Business Days post contract award. Further R&M Case Reports as required. | Tenderer to populate |
| 4.3 | - The Contractor shall provide Technical Information to DEFCON 117 requirements to allow the Authority to undertake NATO Codification in support of the main equipment’s and Spare Parts in accordance with their Supply Support Plan and Technical Information Management Plan, to meet the Authority ILSP and DEFSTAN 00-600. - The Technical Information shall include all Manufacturers Safety Data Sheets (MSDS) as required by the Authority. | N/A. | NATO Codification data as required by the Authority, as per paragraphs 1 and 2 and in accordance with CDRL03. | Delivery and content acceptance by the Authority of the Contractors Technical Information, provided in accordance with the ILSP and DEFSTAN 00-600. The Contractors Technical Information meets the requirement detailed in paragraphs 1 and 2 of this element. | Technical Information for Codification purposes to be supplied within thirty (30) Business Days post contract award. | Tenderer to populate |
| 4.4 | - The Contractor shall provide Commercial Technical Publications on the use and maintenance of the equipment to meet the Authority ILSP and DEFSTAN 00-600. | N/A. | Technical information, as detailed in paragraph 1, as required by the Authority and in accordance with CDR02. | Delivery and content acceptance by the Authority of the Contractors Commercial Technical Publications, which meet the requirement detailed in paragraph 1 of this SoW element. | Deliver the Technical Publications within thirty (30) Business Days post contract award. | Tenderer to populate |
| 4.5 | - The Contractor shall provide Train the Trainer (T3) Courses, including Training Course Material in accordance with their ISP, to meet the Authority ILSP and DEFSTAN 00-600. - Training Course Material shall be presented to the Authority for assessment prior to conduction the training Courses. Material shall be assessed of suitability by the Authority prior to conduction of the T3 courses. - The Training Material shall include but will not be limited to: - A Presentation - Presentation Notes - Course Background Data - Training Equipment - Training Course Material shall be delivered in a compatible format with the Authority DII and MODNET IT systems and be in a suitable format to allow trainers to work with information to deliver further cascade training in-service. - All training elements associated with the training of supplied equipment shall be DSAT compliant. - CVs of staff to deliver training shall be provided to the Authority to agree suitability. | N/A. | T3 Courses, including Training Course Material as required by the Authority, as per paragraphs 1, 2 3, 4, 5 and 6. | Delivery and content acceptance by the Authority of the Contractors T3 Courses, including Training Course Material, provided in accordance with CDRL01 the ILSP and DEFSTAN 00-600. The T3 Courses and Course Material meet the requirement detailed in paragraphs 1-6 of this SoW element. | Deliver initial Training Course Material thirty (30) Business Days post contract award. Deliver initial T3 Courses within fifty (50) Business Days post contract award. | Tenderer to populate |
| 4.6 | - The Contractor shall provide Packaging and Labelling samples for the main equipment’s and spare parts in accordance with DEFSTAN 81-41 and DEFCON 129, as required for delivery to Authority storage facilities, in support of the Project and in accordance with their ISP, to meet the Authority ILSP and DEFSTAN 00-600. | N/A. | Packaging and Labelling as required by the Authority, as per paragraph 1. | Delivery and acceptance by the Authority of the Contractors Packaging and Labelling, provided in accordance with the ILSP and DEFSTAN 00-600. | Packaging and Labelling samples to be provided eighty (80) Business Days post contract award. As part of the Ease of Maintenance Assessment (EMA). | Tenderer to populate |

## In-Service Support

| SERIAL No. | STATEMENT OF REQUIREMENT | TENDER DELIVERABLES | CONTRACT DELIVERABLES | ACCEPTANCE CRITERIA | DELIVERY AND FREQUENCY | COMPLIANCE MATRIX |
| --- | --- | --- | --- | --- | --- | --- |
| 5 | In-Service Support Elements |  |  |  |  |  |
| 5.1 | - The Contractor shall: - Nominate a Project Manager, and in his or her absence a deputy, who shall be the primary Point of Contact (POC) during normal Contractor working hours. - Acknowledge any Authority query eight working hours and respond with written correspondence within three (3) Business Days of acknowledgment unless otherwise agreed by the Authority. - The Contractor shall arrange, organise and host a Project Initiation Meeting at the Contractor’s premises within three (3) months of contract award. - The Contractor shall arrange, organise and host quarterly Progress Meetings every three (3) months from contract award. The location of these meetings shall alternate between the Authority’s and the Supplier’s premises. The Authority will chair these meetings. - The Contractor shall provide to the Authority written quarterly Progress Reports (PR). Ensuring the content of each report, as a minimum, includes updated details of the following points: - Main Issues (Failure Rates and Types of Failure) - Equipment Failure Reports - Potential Future Issues - Repair Task Issues - Technical Support Hours Consumed - Financial Summary - Obsolescence - Configuration Management - Quality Assurance Summary - Stock provisioning status (including consumables). - Risks - Disposals. - Defect sentencing and any resulting liability issues. - Warranty work. - If there is Nothing to Report against any of the above, a statement of Nothing to Report (NTR) will suffice. | N/A | Quarterly Progress Reports | Delivery and content acceptance by the Authority. Progress Reports meet requirement detailed in paragraphs 4 and 5 of this SoW element, and are delivered on schedule and contain sufficient information for the Authority to have confidence that any risks and issues have been identified. | Project Manager nominated within twenty (20) Business Days post contract award (to be included in PMP). Progress reports every three (3) months after Contract Award. . | Tenderer to populate |
| 5.2 | - The Contractor shall: - Repair non-warranty Systems for the the repair cost breakdown, which shall include but may not be limited to: survey/in-inspect duration of the contract. For each repairable item, the contractor shall provide, repair, test, out-inspect, pack, and deliver. A report to be supplied every three (3) months detailing repair work that has been carried out in that period. - If repair is required, the Contractor shall be responsible for holding adequate spares to meet its obligation to achieve Repair Turnaround Times (RTT) as stated in the Statement of Technical Requirement. - The RTT shall Start on receipt of item at the Contractor’s premises and the RTT shall Stop on confirmation of task completion. - Repair activity is to be authorised by the Authority, this process is not included within the RTT. - Repair an item, or when repair is not economic the contractor shall replace an item so that on its return to the Authority it will meet its performance and functional requirements for a period of not less than twelve (12) months. Where the repair cost is >75% of the cost of a new item this shall be considered to be Beyond Economic Repair (BER) and this shall be reported to the Authority. The Authority shall confirm in writing that the item is BER and is to be disposed of in the best interests of the Authority. - The contractor shall not dispose of any Authority owned item without prior written agreement of the Authority - A single quarterly invoice, in arrears, shall be submitted to the Authority on the first working day of the following month. The invoice shall provide details of the Repair Task to include: - Task Number - NSN - PR Number - Serial Number - Repair Task - Firm Price - Start Date - Finish Date - Achieved Date - Action Discrepancy Reports in accordance with the processes defined within the Defence Logistics Framework (DLF). | N/A | Repair Progress Reports every three (3) months, if repairs have been carried out during that period. Quarterly invoices. | Delivery and content acceptance by the Authority, requirement detailed in paragraphs 1-4 of this SoW element are met. Reports contain sufficient information to give the Authority confidence that RTT will be met. | Quarterly. | Tenderer to populate |
| 5.3 | - Ad-Hoc Tasks - There may be a requirement to discuss issues regarding the ISS of the Project other than at the Management Meetings. At the Authority’s request arrange, host and attend ad-hoc meetings conducted via Teleconference. - Ad-Hoc Tasking shall include, but not be limited to: - Documentation/Publications - Safety & Environmental - Obsolescence/Obsolete Issues - Training - Configuration - Customer Repair Requests | N/A | N/A | N/A | N/A | Tenderer to populate |