Schedule 18 – Milestone Payment Plan

| Milestone | Key Deliverable | Acceptance Critera | Due Date | Total % of SoR items 1-4 | Value £k (ex VAT) |
| --- | --- | --- | --- | --- | --- |
| 1 | Accepted delivery of initial R-DNA device for user acceptance testing, as described in line item 1 of Schedule 2 (SoR). Accepted delivery of initial consumables for user acceptance testing, as described in line item 2 of Schedule 2 (SoR). | Acceptance shall be in accordance with Schedule 8 (Acceptance Procedure) | Contract Award + 2 Months | 40% |  |
| 2 | Accepted delivery of three (3) additional R-DNA Devices, as described in line item A of Schedule 2 (SoR). Accepted delivery of Train the Trainer course and associated documents as described in line item 3 of Schedule 2 (SoR). Accepted delivery of project support activites, as described in line item 4 of Schedule 2 (SoR). | Acceptance shall be in accordance with Schedule 8 (Acceptance Procedure) | Contract Award + 5 Months | 60% |  |