## Cornwall Together for Families Data System Project Plan

| Task | Date | Payment Milestone |
| --- | --- | --- |
| - Phase 1 Design and configuration confirmed |  | - 40% |
| - Phase 2 Migration of data completed and phased utilisation |  | - 20% |
| - Phase 3 Documentation and Staff training completed |  | - 10% |
| - Phase 4 Final testing and acceptance |  |  |
| - Phase 5 Together for Families software system full ‘Go live’ utilization |  | - 20% |
| - Phase 6 Post ‘live’ support and error correction |  | - 10% |