## Cornwall Together for Families Data System Project Plan

| Task | Date | Payment Milestone |
| --- | --- | --- |
| - Phase 1 Design and configuration confirmed | 15/09/16 | - 40% |
| - Phase 2 Migration of data completed and phased utilisation | 17/10/16 | - 20% |
| - Phase 3 Documentation and Staff training completed | 25/11/16 | - 10% |
| - Phase 4 Final testing and acceptance | 25/11/16 |  |
| - Phase 5 Together for Families software system full ‘Go live’ utilization | 28/11/16 | - 20% |
| - Phase 6 Post ‘live’ support and error correction | 29/11/16- 30/12/16 | - 10% |