Request for Proposal (RFP)

DS01-215

User Research

CUSTOMER REQUIREMENTS

CONTENTS

WHATS INCLUDED WITHIN THIS RFP	1

OVERVIEW	2

LOTTING STRUCTURE	2

TIMESCALES	3

KEY DELIVERY DATES	3

TEST & DEVELOPMENT REQUIREMENTS	4

TERMS AND CONDITIONS	4

CAPABILITIES AND ROLES	5

EVALUATION STAGES, MINIMUM PASS MARKS & PRICE EVALUATION	6

# WHATS INCLUDED WITHIN THIS RFP

Appendix A – Customer Requirements (this document)

Appendix B – Pricing Matrix (template to be completed by supplier)

Appendix C – Award Questionnaire (template to be completed by supplier)

Appendix D – Order Form and Call-Off Contract (Customer specific)

Appendix E – Existing Products

Appendix F – General Conditions and Further Information

Appendix G – Discovery Findings

Appendix H – General Information

# OVERVIEW

| ## CCS Project Lead: | ## Amy Retallack and Emilia Cedeno |
| --- | --- |
| ## Customer: | ## Human Fertilisation and Embryology Authority |
| ## Delivery Location: | Finsbury Tower 103-105 Bunhill Row ## London EC1Y 8HF |
| ## Phase(s): | ## Alpha, Beta, Live |
| ## Project: | ## DS01- [215] |
| ## Required Capabilities: | ☒User Research |
| ## Subcontracting Permitted? | ## ☒Yes |
| ## Supplier Partnering Permitted? | ## ☒Yes |
| ## Contract Charging Mechanism (Alpha Phase): | ## Capped Time and Materials |
| ## Contract Charging Mechanism (Beta Phase): | ## Capped Time and Materials |
| ## Contract Charging Mechanism (Live Phase): | ## Capped Time and Materials |
| ## RFP Start Date: | ## 09/04/2015 |
| ## RFP Response Deadline | ## 30/04/2015 |
| ## Proposed length of phase: | ## Supplier to determine |
| ## Proposed Commencement Date of Project: | ## 01/06/2015 |

# LOTTING STRUCTURE

## The Customer has structured this procurement as follows:

| Lot 1 | User Research |
| --- | --- |

# TIMESCALES

The Customer or CCS may change this timetable at any time. The Potential Provider will be informed by email if there are any changes to this timetable.

## It is the Potential Provider’s responsibility to monitor the online messaging facility (e-Sourcing).

# KEY DELIVERY DATES

We expect an initial planning meeting (sometimes referred to as sprint zero) to start within two weeks of award of contract. Sprint zero will involve suppliers from all lots awarded to ensure shared understanding of integration approaches and dependencies.

Suppliers must propose project phases as part of their response to question AQB3 High-level Release Plan within Appendix C Award Questionnaire.

## CURRENT SITUATION / BACKGROUND INFORMATION

# Background Information

## About the HFEA

The Human Fertilisation and Embryology Authority (HFEA) was established in 1991 under legislation and is an arms-length body (ALB) sponsored by the Department of Health (DH). The HFEA is the UK government regulator of IVF clinics in the UK, employs 65 people and has revenues of about £6 million per annum.

Clinics that provide assisted reproduction technology (ART) treatments must be licensed by the HFEA. The majority of clinics receive a four-year license and are inspected once every two years, although more frequent inspections may be made when there are concerns about a clinic’s compliance. HFEA inspectors monitor clinics’ performance throughout the four-year licensing cycle.

Once a license is in place, the law requires the HFEA to collect and hold information from clinics about patients and the treatment they have. A clinic must notify the HFEA with registration and treatment details of patients undergoing treatment (subject to certain conditions). There are a number of timescales that clinics have to comply with for submitting information to the HFEA and the HFEA receives information of about 60,000 treatments per year from around 85 clinics.

Around 35 research and storage centres hold an HFEA license but do not need to submit information, while around 16 clinics carrying out basic treatment need only submit information annually. Around 40% of clinics are NHS organisations with associated strict rules and controls relating to data and system access.

In addition to licensing clinics, the legislation requires the HFEA to provide information to patients and egg and sperm donors about the fertility clinics that it licenses. This duty includes:

- providing prospective patients with information about available fertility services, the quality of the service and treatment outcomes

- providing prospective donors with information about how they can donate, what is involved and their rights and responsibilities

- providing donor-conceived adults with access to information about their donor and possible contact with donor-conceived half siblings.

The projects will be overseen by the IfQ Programme Board but managed by the allocated project manager. The project team will consist of a number of different skill sets including digital design and communications and IT developers provided by either the supplier or the HFEA.

The selected supplier will be required to maintain good communication on a regular basis through the product owner and project manager of the respective area.  This will include status updates on the project timeline, suggestions, issues or deviation from the last agreed outcomes and any queries on the implementation of the design or HFEA brand image.

Some of our team have not worked previously on an agile projects and therefore the supplier is expected to bring best practice agile and Scrum approaches and generally to embed agile working in the project teams.

## REQUIRED OUTCOMES

## User research

### Project objective

As part of the delivery of a modernised HFEA product suite we need to be able to measurably demonstrate that we have successfully met the needs of the users that each product serves.

Through user research we are aiming to ensure that the user needs identified from the discovery work detailed in section 9 of this RfP are accurately translated into the products being developed in each of the RfPs for the Information for Quality programme. In addition to implementing these changes, agile working methodologies should see the outputs modified during the development process to ensure it is fit for purpose and accommodates user research findings from each development stage.

The production of these channels is split into multiple RfPs which can be reviewed in the appendices provided separately to this document.

As this project will use agile methodology the supplier will be required to work in parallel with one or more supplier(s) to articulate the outputs of the user research into the build of the product solutions.

### Outline specification

The HFEA serves multiple audiences both external and internal. The range and diversity of our audiences will require a flexible solution that will make the end user feel as if the site has been created to cater for their specific needs.

The Government Service Design Manual helps set out the key criteria that we as a public sector body should be working towards. The ‘Know your users’ page contains information that the proposing supplier should be mindful of in their proposal submission.

The user research supplier is to provide a body of research that directs the product output as well as documents the findings for review and approval by the HFEA and the Department of Health. Research is to be delivered in a range of methods that suit the product and documents’ in a range of formats that illustrate qualitative measures.

User research deliverables

- Accurate evidence based user profiles (actors) created

- Information architecture proposals based on user profiles/journeys

- Sample content audit for existing channels (including tone and delivery methods)

- Evidence based results of testing for each of the HFEA products against the respective primary users

- Proposals for providing a tailored user experience for the respective channels (including investigating the appropriateness of an integrated solution across [relevant] products)

- Attitudinal and objective data to understand ongoing areas for improvement

- Proposals for appropriate assisted digital support

- Proposals for new delivery methods of information/data for products

- Work schedule with appropriate milestones for checkpoint meeting and sign-off

The proposal should detail how the work will be realised and what methods of research testing will be carried out to ensure that the overall and product objectives are met.

A full list of user stories (product backlog) has been defined and should be referenced in the response.

# REQUIREMENTS

### Requirements

# The feedback from Department of Health highlighted a few areas that they felt were lacking. This was not a fault of the research itself, more to do with getting numbers and delivering the findings in a particular way. I am calling this piece of work discovery+ as it is feeding into alpha but not the alpha work itself.

# Pre-Alpha (discovery+)

# To meet this requirement we would like to get costs to fulfil this requirement. The scope would be as follows:

# Investigation of user needs across the fertility sector (ie. not limited to simply interactions with HFEA, including GPs, peer networks etc) – this can be done as 1-2-1 interviews divorced from any hands on usability testing.

# Demonstrable evidence of people investigated who are at different points of their journey (eg. currently undergoing treatment, thinking about treatment, post-treatment etc)

# Representative sample set of audience types (ie. 5 individuals per audience type)

# Journey map of these different user interactions across the fertility sector

# Detailing the triggers and motivators of audience interactions across the sector and identifying the gaps of information/needs they experience

# Research proposals should adhere to GDS user testing standards.

# This works is expected feed directly into the alpha.

## Alpha, Beta, Live

The product output from the programme will be a range of new functionality that will need to be tested for suitability and ease of use. User testing therefore should consider the output of such functionality of which will comprise of (but not limited to):

- Testing against multiple prototypes

- Testing of the suitability for a navigation structure specific to each product

- Testing against language, tone and content type provided

- Testing against the appropriateness and usefulness of information delivery through video/audio streaming and other rich media

- Testing against new proposed functional tools and devices such (but not limited to) as quick polls, tagged content (for quick cross-referencing of similarly themed content), diary/calendar features et

- Administration and management of participants required for testing

- Suitable technical setup for testing and recording the findings of usability testing.

- Suitable testing and recording of products against best practice for assisted digital.

- Analysis of research distilled to production teams in actionable steps for change/product development

- Tested visual presentation and appropriateness for look and feel to be consistent across (not necessarily uniform)  HFEA products

- Compliance with the GDS service manual guidelines https://www.gov.uk/service-manual

## Objectives

Website

- Informing and testing the proposed site structure for each respective product

- Identify the appropriate tone of voice for the product

- Establish the suitability of the information provided by each product ensuring it is appropriate in content, relevance and style for the respective audiences.

- Testing channel specific functionality against users’ needs.

- Understand and test the methods of information delivery best suited to the audience (e.g. the appropriateness of treatment information delivered in a rich media format).

- Establish the expectation from the user types of information provided and how that should be delivered to meet their needs

CaFC

- Validate the type of information proposed that users find most useful and relevant for their needs

- Identifying the most important pieces of information wanted by the end user.

- Testing for the preferred look and feel of the interface for all users

- Testing for best methods of integrating the tool into the main website and how tailored patient and clinic experiences can be delivered.

- Test and validate what elements/functionality would be most appropriate for users accessing information on different platforms at different times

- Identifying the best way in which clinics use the data to benchmark/monitor performance

- Clarification against information that can be omitted in order to provide a clearer understanding of results/data.

Clinic Portal

- Ascertain the most suitable content structure that aids the clinics in delivering on their obligations to the HFEA.

- Test look and feel for clinics preferred way of accessing the clinic portal (device)

- Define and test current platform and structure suitability in delivering key information from the HFEA to the clinics appropriately

- Test new functionality with clinics for this product

EDI (internal systems)

- Validate reduction in issues experienced by users of EDI

- Test areas for redeveloped by priority/value to end users

# DELIVERABLES

### Delivering through agile methodology

Suppliers are expected to work in accordance with agile working methodology and GDS best practice. We anticipate 3 phases (alpha, beta and Live) and for sprints to be of two weeks each.

Consistent with agile development methodology, the exact stories and order of their delivery will be determined as part of the sprint planning process. Outcomes of each phase are as follows:

## Alpha phase

The purpose of this section is to articulate the expectations and requirements for the Alpha phase

The goal of the alpha phase is to:

- Produce a proof of concept

- Planning for Beta or beta termination

Proof of concept

- Development of low fidelity functional prototypes that will be tested and iterated based on the feedback of actual users.

- The proof of concept must:

  - demonstrate that the new design will meet the above user needs

  - address the issues identified in our user research of existing systems (problems with existing Clinic Portal & EDI)

  - validate the integration approach for information from other HFEA systems

  - enable the selection of the appropriate technologies consider options for assisted digital support (if appropriate)

Beta planning

The alpha phase must also:

- Have a clear idea of what is required to build the beta and what it will cost

- Refine the product backlog to determine user stories for the minimum viable product

- Articulate the non-functional requirements of the service

- Identify and quantify any risks (e.g. design, process & technology) for the beta stage and how we will manage these risks

- Understand how legacy systems fit into the solution, how they will be wrapped or integrated

- How we will measure success (e.g. KPIs)

- Plan for beta and running of the live service

- Pass the GDS service assessment

- Enable a decision to be made as to whether to progress to the beta phase or alpha termination

Quality criteria

The alpha must demonstrate that it meets the following quality criteria:

- Demonstrates that we have a sufficient understanding of user needs

- Evidence of compliance with GDS assisted digital guidelines

- The alpha demonstrates that the solution is appropriate, viable

- Meets the requirements articulated in the RFP

- Meets the GDS service assessment standard

- The alpha phase is completed quickly (e.g. in line with GDS best practice timescales for Alpha)

- Finalise the beta phase brief

## Beta Phase

The objective of the beta phase will be to build a fully working prototype to test with users. The prototype to be continuously improved through the beta phase until it is ready for ‘go-live’ replacing and/or integrating with other HFEA systems.

The Beta phase will be used to deliver:

- an end-to-end Clinic Portal fully working prototype

- a working system that can be used by real users

- demonstration of a seamless integration and/or transition between existing systems and other lot products.

- a responsive and accessible prototype

- a programme of prioritised work to be done;

- a user testing plan

- a plan for service go live

- GDS service assessment

## Live Phase

The objective of the live phase will be to ensure:

- a fully resilient Clinic Portal for all end users (i.e. before beginning a phased roll-out) has been developed;

- security and performance standards have been met

- analytics and monitoring of KPIs are in place;

- transition for outgoing clinical portal plan and execution is in place;

- Digital by Default Service Standard approval

- measurable confirmation of delivery to identified user needs (from discovery, alpha and beta phases)

- a plan for GDS service assessment

- GDS Service assessment

## Post-launch Phase

The objectives will be to ensure the following are in place:

- monitoring of system performance and optimisation of the code, bug fixing

- development support will be provided by external suppliers

- technical and user task-focused reviews

- ensuring the service remains secure

- operational support  may be provided in-house or by the supplier (to be determined)

Knowledge and skills transfer to our internal teams or parties will be made by suppliers to the HFEA internal team as required throughout the project

# TERMS AND CONDITIONS

Please note that Customer specific Terms and Conditions apply to this agreement. Please refer to the Call-Off Agreement for further information and Appendix F for customer specific General Conditions.

# CAPABILITIES AND ROLES

| ## Current Roles and Responsibilities of the Customer |  |
| --- | --- |
| Role | Responsibilities |
| SRO | Senior responsible owner – Authority Executive responsible for the delivery of the IfQ Programme |
| Programme Manager | Accountable for the IfQ Programme on a day to day basis |
| Head of IT | Responsible for providing knowledge of existing IT systems and future ownership of systems. |
| IfQW Project Sponsor | Responsible for approval of IfQW to sign-off standard |
| IfQW Product Owner | Responsible for directing the shape of the output of the IfQW products and product development liaison with the selected suppliers. |
| IfQW Project Manager | Responsible for managing IfQW deliverables by HFEA teams and liaising with the selected suppliers. |
| IfQCP Project Manager | Responsible for managing IfQCP deliverables by HFEA teams and liaising with the selected suppliers |
| IfQIS Project Manager | Responsible for managing IfQIS deliverables by HFEA teams and liaising with the selected suppliers |

| ## Required Capabilities and Outcomes of the Supplier |  |
| --- | --- |
| Capabilities | Outcomes |
| User Research | Researcher |

# EVALUATION STAGES, MINIMUM PASS MARKS & PRICE EVALUATION

## Evaluation Stages:

## This RFP will be evaluated following a two stage approach:

## Technical & Cultural evaluation

## Pricing evaluation

## Minimum Pass Marks:

The following paragraph applies if a short-listing first stage is used:

## In order for Potential Providers to progress beyond the Short List stage of the process, they must achieve or exceed the Minimum Pass Mark, as defined in the Award Questionnaire, in the evaluation of the first stage

| ## Stage 1: Technical & Cultural evaluation | ## All Potential Providers who achieve the required Minimum Pass Mark for a Lot will be added to the Short List, and will be eligible to continue to Stage 2. |
| --- | --- |
| ## Stage 2: Pricing evaluation | Detailed below within the ‘Price Evaluation’ |

## Price Evaluation:

## The Potential Provider’s price mark for each Lot will be evaluated by comparing the Total Price offered against all other total prices submitted by other Potential Providers. ## The Potential Provider who offers the lowest Total Price for a Lot will achieve the maximum score for that Lot. Every Potential Provider will, for each Lot, be awarded a percentage of the maximum score on a reducing basis based on the following formula: Lowest Price Submitted Per Lot; x 100. Potential Provider’s Price Per Lot. = % of the maximum score, rounded to 2 (two) decimal places.. ## The pricing score, following the price evaluation; will be added to the scores already recorded for Sections A and B of the Award Questionnaire (Appendix C) to arrive at a final total score ## For the avoidance of doubt, depending on the results of the evaluation, the outcome of this procurement could consist of a single Potential Provider being awarded all Lots, or each individual Potential Providers each being awarded one of the Lots.