INVITATION TO TENDER

&

STATEMENT OF REQUIREMENT

Options for capacity measures/metrics

CPV Code:  71311230, 79000000, 73000000

Tender Reference: ORR/CT/15-54

Purpose of document

- The purpose of this document is to invite proposals for options for capacity measures/metrics for the Office of Rail and Road (ORR).

- This document contains the following sections:

- 1. 	Introduction to the Office of Rail and Road

- 2.  	Statement of Requirement

- 3.	Tender Proposal & Evaluation Criteria

- 4.	Procurement Procedures

- 1. Introduction to the Office of Rail and Road (ORR)

- The Office of Rail and Road is the independent safety and economic regulator of Britain’s railways we now also hold Highways England to account for its day-to-day efficiency and performance, running the strategic road network, and for delivering the five year road investment strategy set by the Department for Transport (DfT).

- ORR currently employs approximately 300 personnel and operates from 6 locations nationwide. The majority of personnel are located at ORR’s headquarters, One Kemble Street, London.

- Our strategic objectives

- 1. Drive for a safer railway:
Enforce the law and ensure that the industry delivers continuous improvement in the health and safety of passengers, the workforce and public, by achieving excellence in health and safety culture, management and risk control.

- 2. Support a better service for customers:
Use our powers to hold the industry to account for performance and standards of service across the railway network, for passengers and freight. Promote on-going improvement in the experience of passengers by encouraging the industry to work together, including to provide greater transparency of information.

- 3. Secure value for money from the railway, for users and funders:
Strengthen incentives for the whole industry to work together to drive greater efficiency from the use and maintenance of existing railway capacity, and more cost-effective investment in the network.

- 4. Promote an increasingly dynamic and commercially sustainable sector:
Support sustainable economic growth by promoting innovation and efficient long-term investment across the rail industry through the appropriate development of effective markets and regulatory intervention.

- 5. Secure improved performance and value for money from the strategic road network:

- Secure improved performance, including efficiency, safety and sustainability, from the strategic road network, for the benefit of road users and the public, through proportionate, risk-based monitoring, increased transparency, enforcement and robust advice on future performance requirements.

- 6. Be a high-performing regulator:
Develop and apply proportionate and risk-based regulation, taking a whole sector approach. Make more effective use of our resources across safety and economic functions, maximise the value of our regulation while minimising the costs of compliance for the industry.

- Supplying ORR

- The ORR procurement unit is responsible for purchasing the goods and services necessary for ORR to achieve its role as the economic and health & safety regulator of the rail industry.

- The ORR Procurement unit subscribes to the following values:

- to provide a modern, efficient, transparent and responsible procurement service;

- to achieve value for money by balancing quality and cost;

- to ensure contracts are managed effectively and outputs are delivered;

- to ensure that processes have regard for equality and diversity; and

- to ensure that procurement is undertaken with regard to Law and best practice.

- For further information on ORR please visit our website: www.orr.gov.uk

- Small and Medium Enterprises

ORR considers that this contract may be suitable for economic operators that are small or medium enterprises (SMEs) and voluntary organisations. However, any selection of tenderers will be based on the criteria set out for the procurement, and the contract will be awarded on the basis of the most economically advantageous tender.

Small and Medium Enterprises and Voluntary Organisations:

| Enterprise Category | Headcount | Turnover | or |  | Balance Sheet Total |
| --- | --- | --- | --- | --- | --- |
| Micro | <10 | ≤ € 2 million |  | ≤ € 2 million |  |
| Small | <50 | ≤ € 10 million |  | ≤ € 10 million |  |
| Medium | <250 | ≤ € 50 million |  | ≤ € 43 million |  |
| Large | >251 | > € 50 million |  | > € 43 million |  |

Please ensure that you indicate how your organisation is categorised on the Form of Tender document which should be submitted along with your proposal.

2. Statement of Requirement

2.1 Background to the project

This requirement has arisen as a result of preparatory work for Periodic Review 2018 (PR18) which will set the funding and outputs for Network Rail for Control Period 6 (CP6) from 2019 to 2024. This is a cross office project involving ORR’s Railway Planning and Performance (RPP), Railway Markets and Economics (RME) and Railway Safety Directorate (RSD) departments. We note that there are a number of reviews currently underway in the rail industry which may affect how the periodic review is conducted (in particular, the Shaw review and the Department for Transport’s (DfT’s) review of ORR). However, we think the issues to which this work relates are somewhat separate from these reviews and are likely to be important whatever the outcomes are. Background to the periodic review Periodic reviews are one of the principal mechanisms by which ORR holds Network Rail to account, and secures value for money for users and funders of the railway. At the heart of any periodic review is our assessment of what Network Rail must achieve in the control period, the funding it requires for this, and the incentives needed to encourage delivery and outperformance. The review will also look at how Network Rail should work with train operators, suppliers and others to reduce costs and deliver more for customers, taxpayers and industry. PR18 is currently at an early stage of development. More information on objectives, timetables and stakeholder engagement will be made available on our website here. Capacity in PR18 For CP6, we believe it is desirable to gain an improved understanding of capacity, and of the relationship between capacity and Network Rail’s wider performance (factors such as punctuality, reliability, availability of the network, journey time etc), including at a route level. We are interested in understanding how well capacity is being provided, allocated and used. We want consultants to develop potential measures of capacity provision and use, which will help us, Network Rail, funders and the wider industry improve our understanding in this area. These measures need to have practical effect and support our regulation of Network Rail, rather than being an academic exercise in measuring some abstract notion of capacity. We are not interested in measuring capacity for its own sake. Capacity allocation is a complex process. Firstly, governments influence how network capacity is used through the franchising process. The ORR is responsible for allocating capacity through its track access application process. This process allocates access rights to franchised passenger, open access passenger and freight operators, which have varying levels of flexibility. Network Rail then implements this allocation of capacity through the timetabling process. We are currently gathering evidence around how effective these processes are at maximising the level and value of services running on the network. The existence of metrics in this area would allow us and industry to understand whether these processes are improving or not. We are currently undertaking some initial work to consider the issues and opportunities with the way allocation of capacity is currently undertaken, as part of the wider work on system operation (see our system operation consultation for further information). Capacity is Network Rail’s main product, and a number of activities it undertakes affect the amount of capacity available for operators to run services and for Network Rail itself to take possessions. Capacity is not something that is currently easily quantified. But, equally, a reasonably reliable indicator of capacity could support and improve our regulation, even if that measure is not ‘perfect’. Developing practical measures or metrics for capacity may enable us to strengthen incentives on Network Rail, to encourage it to better understand the capacity available on the network and, where possible, to improve the allocation and use of that capacity. We will use the term “measures” rather than “measures/metrics” for simplicity in the rest of this document, but note that while some use these terms interchangeably, others consider there is a substantive difference in what these terms mean. ORR could choose from a range of tools available to it to incentivise Network Rail, for example setting regulated outputs and/or charges, using the financial incentives. Whichever approach is taken, having one or more capacity measures would facilitate a better understanding for all parties of what capacity is available on the GB rail network, and the extent to which it is used. Capacity measures need to be designed for a particular purpose, but – in principle - developing such measures could serve a number of purposes: - To enable a clearer view of whether Network Rail is delivering as much capacity out of the network as possible, given available funding, the requirements established by funders, regulatory directions for access sales and the established franchise regime, and ensuring the network runs safely; - To incentivise Network Rail to ensure existing capacity is being put to best use, given demand (including from Network Rail as infrastructure manager) and what it costs to provide it; - To also incentivise operators to make better use of capacity (through improved information about available capacity and trade-offs between capacity, wider performance and cost). - To strengthen incentives on Network Rail in relation to its system operation activities, particularly with respect to encouraging it to better understand its key product, capacity. We would like to ensure that Network Rail continually assesses and improves the way it provides capacity on the network through innovation, improved processes and, only where these are exhausted, by proposing physical enhancement of the network. This better understanding of capacity should then enable a more informed discussion of the wider performance impacts of increased use of capacity, with a view to assessing the trade-offs in this area. - To complement and strengthen other mechanisms for incentivising Network Rail such as the charging regime. We have just issued an initial consultation on the structure of charges for PR18 (here). There are a number of challenges in creating one or more capacity measures: - The GB rail network is a mixed use railway – i.e. a combined use of freight and passenger services at different speeds, as well as a combination of fast and stopping passenger services; - There are a number of variables that affect how capacity is provided and used. The more that are included in any measure, the lower the absolute level of capacity measured is likely to become and the more complex the task becomes. This also means that the more that are excluded, the more theoretical (and less realistic in terms of what can actually be achieved) but simpler the measure will be; - In some parts of the network, industry systems’ information about the physical and geographical design and capability of the network does not match the reality; and - Network Rail is not solely responsible for the level of capacity provided or the level of capacity use. Governments and ORR play a role (e.g. DfT/Transport Scotland’s role through franchising influences how capacity is used; ORR’s role in allocating access rights influences capacity allocation). As noted above, there are a number of ways that we could incentivise Network Rail, either via regulated outputs, charges or the financial incentives. Whichever approach is taken, having a measure (or measures) of capacity would facilitate a better understanding for all parties of what capacity is available on the GB rail network, and the extent to which it is used. We expect that any measure(s) will not be perfect, and is unlikely to be an ‘academically pure’ measure of capacity. We are, however, interested in whether the measures support an improvement in outcomes and are sufficiently accurate and reliable to support improved regulation. To support our analysis for CP6, and our system operation consultation, we have differentiated between the following aspects of capacity provision and use, which the consultants should refer to (and may choose to change or improve upon) in their analysis. Note that these are updated definitions from those included in our August system operation consultation document. We are interested to understand whether capacity measure could be developed which would allow a better understanding of these different aspects of capacity: Notional capacity: - Physical characteristics of the infrastructure, such as the signalling system, stations and junctions and/or the existence of single/double track, affect the number of trains that can run - We define the number of trains that could potentially run on a route, at a minimum safe distance and as a result of the physical nature of the infrastructure, as the notional capacity of a route - This assumes the best-performing rolling stock available is deployed, one standard train length and no stops Plannable capacity: - Network Rail is responsible for developing a set of Timetable Planning Rules (TPRs) – e.g. minimum time between services (planning headways), junction margins, station dwell times at the terminal station - The number of trains that could run over a route, during a specific time period, based on the TPRs is the plannable capacity of that route - This assumes best-performing rolling stock available is deployed and a standard train length, and no stops Capacity in use - A high proportion of passenger services are currently specified by government through the franchising process. The ORR allocates capacity through track access agreements for franchised, open access and freight operators through its decisions on access agreements - Network Rail is responsible for timetabling these services, as well as those which are not specified by government - The final timetable produced has to take account of the rolling stock available, service stopping patterns, frequencies, departure times and/or the departure time ranges - Some of these parameters such as calling patterns and frequency, are affected by market demand. We call this capacity in use Throughput - This is the services that actually run on any given day, taking into account the timetable produced by Network Rail, but also any additional unexpected requests accommodated, any cancelled services due to incidents on the network and that actual length of the trains Further information highlighting some areas where information about the capacity of the UK network can be found in appendix A – Current capacity management in GB rail.

- Project Objectives & Scope

What does the project set out to achieve? The aim of this project is to identify a number of viable options for capacity measures which would provide an understanding of how much capacity is available on the GB rail network, and how effectively that capacity is used (i.e. allocated to users). This could be achieved by identifying options for one single measure or metric for capacity, or a small number of measures that should be taken together to provide a picture of capacity on the GB rail network, or that are designed for particular aspects of ORR’s oversight of Network Rail. Ideally measures should be aligned to take account of the definitions above. What are the key tasks In undertaking this project, we would expect the consultant to deliver the following: - To set out criteria for assessing what a good measure of capacity would look like (drawing on your understanding of effective measures, including best practice from other railways and other sectors), which will be for the consultants to define, but might include factors such as: - Where and how the measure could be used e.g. what regulatory task would the measure support and, related to this, whether there are some measures which might be best used to identify capacity at pinch points or high value parts of the network, or whether there are some measures which might provide an understanding of the amount of capacity available on the network as a whole. - How responsive and reliable the measure is, i.e.: - What are the degrees of confidence in the measure(s)? - Can changes in the level of the measure(s) be reliability attributed to a particular action undertaken by Network Rail? - Can changes in the measure(s) due to external factors be identified? - Does the measure move in a predictable direction as a result of action? - If the measure goes up, has capacity increased? If there is a capacity enhancement scheme and the measure doesn’t move, if something changes and the level of the measure doesn’t move, is that necessarily bad? (Type 1 and type 2 errors) - How robust the measure is, i.e.: - Is it possible to capture the entire network and/or particular parts of the network? - Is the measure sufficiently robust that a charge or other financial incentive could be attached to it? - How effective it could be at providing the information needed to drive incentives on Network Rail. - Provide advice on the opportunities for future improvements and development of capacity measures. This analysis would seek to overcome any current limitations (e.g. availability of accurate data), to identify what one or more measure(s) of capacity would be on the current mixed use GB rail network, taking into account the four definitions of notional capacity, plannable capacity, capacity in use, and throughput set out above. The purpose of this is to set out a goal or end state that we can move towards, assuming that there may be gaps in the quality of data or information currently available. This may include more theoretical approaches to measures but should be targeted at understanding capacity on the GB rail network (as opposed to a simplified network) and still be linked to the goal of improving the regulation and performance of Network Rail. - To identify and assess workable practical options for measures of capacity, reflecting the proposed definitions of capacity (as discussed above) that are likely to be deliverable for CP6 and that would allow Network Rail and users to understand what capacity is available and the extent to which that is being used. In doing this, set out: - How the measure is calculated, and what sources of data would be required - An assessment of each measure against the criteria established - Consideration of how any of the measures proposed could be combined to provide an understanding of capacity - Where the data is available, provide worked examples of how the measure could be applied to current capacity problems - The potential application of this measure to the regulation of Network Rail - The possible cost implications of gathering the data and developing the metric. - Where there are constraints due to availability or reliability of data currently, to provide an insight into these constraints and what realistic solutions could be (or is due to be) deployed to improve the technology / quality of data What is excluded from the scope of the project Full verification of the robustness of source data. What will the outcome of the project be One or more viable, workable capacity measure(s) that could be used to incentivise Network Rail in CP6, ideally aligned or developed taking account of the four definitions of capacity (however improved upon). How long do we anticipate the project taking Four months.

2.3 Project Outputs, Deliverables and Contract Management

Outputs and deliverables The consultant is to deliver: - Interim workshop presentation to ORR (and potentially wider stakeholders including Network Rail and DfT) of criteria for assessing a good measure (and other progress) – by end of March - Presentation of emerging findings to ORR (and wider stakeholders) – by early May - Draft report for comment which details the findings, conclusions and recommendations – by early June - Final report to include all options considered and recommendations, which incorporates the amendments from the ORR not later than two weeks after receipt of comments from ORR. In addition to the full report, any supporting data should be provided in spread sheet form, which is capable of being manipulated - A presentation of the findings and recommendations to the ORR and wider stakeholders – end of June We expect to publish the final report, and therefore the consultant may need to redact some elements of the report (in particular, if they are commercially confidential) so that it is suitable for publication. Contract management requirements The supplier will be required to attend at least four face-to-face project management meetings (initiation stage, progress report stage, draft report stage and final report stage), at ORR’s Central London head office, across the lifetime of the commission. At least one of these meetings is likely to include external parties, such as Network Rail and Department for Transport.

2.4 Project Timescales

The provisional project timetable is as follows: - Start up meeting and commencement w/c 29 February 2016 - Monthly updates on progress and any issues (which may coincide with the milestones below) - Interim workshop presentation to ORR (and potentially wider stakeholders including Network Rail and DfT) of criteria for assessing a good measure (and other progress) – by end of March - Draft report for comment which details the findings, conclusions and recommendations – by early June - Final report which incorporates the amendments from the ORR not later than two weeks after receipt of comments from ORR - Final report: A presentation of the findings and recommendations to the ORR –end of June 2016

2.5 Budget and Payment Schedule

We are looking at a budget range for this piece of work between £60k and £100k (inc. of expenses, exc. of VAT). We expect at minimum task 1 (criteria) to be presented for discussion by end of March, with evidence of further progress. This will attract an initial payment.

2.6 Further project related information for bidders

- Intellectual Property Rights - ORR will own the Intellectual Property Rights for all project related documentation and artefacts including the draft and final report. - Transparency requirements - Please note ORR is required to ensure that any new procurement opportunity above £10,000 (excluding VAT) is published on Contracts Finder, unless the ORR is satisfied it is lawful not to. Once a contract has been awarded as a result of a procurement process, ORR is required to publish details of who won the contract, the contract value and indicate whether the winning supplier is a SME or voluntary sector organisation. - Confidentiality - All consultants working on the project may be required to sign a confidentiality agreement and abide by the Cabinet Office’s protective marking guidelines, which ORR uses to protectively mark a proportion of its information. In addition, the consultant may be required to sign additional confidentiality agreements as required by external stakeholders. - Sub-Contractors - Contractors may use sub-contractors subject to the following: - That the Contractor assumes unconditional responsibility for the overall work and its quality; - That individual sub-contractors are clearly identified, with fee rates and grades made explicit to the same level of detail as for the members of the lead consulting team. - Internal relationships between the Contractor and its sub-contractors shall be the entire responsibility of the Contractor. Failure to meet deadlines or to deliver work packages by a subcontractor will be attributed by ORR entirely to the Contractor. - Appendices - We have provided some further information based on our research to date - this is not intended to be exhaustive. Contractors should consider this information, and other research that they may also be aware of. - Appendix A – Current capacity management in GB rail

3. Tender Response & Evaluation criteria

3.1 The Tender Response

The proposals for this project should include an outline of how bidders will meet the requirement outlined in section (ii) “Statement of Requirement”. The following information should be included: a) Understanding of customer's requirements - Demonstrate an understanding of the requirement and overall aims of the project. b) Approach to customer's requirements - Provide an explanation of the proposed approach and any methodologies bidders will work to; - Details of your assumptions and/or constraints/dependencies made in relation to the project - A project plan to show how outputs and deliverables will be produced within the required timescales, detailing the resources that will be allocated; - An understanding of the risks, and explain how they would be mitigated to ensure delivery - What support bidders will require from ORR; c) Proposed delivery team - Key personnel including details of how their key skills, experience and qualifications align to the delivery of the project including how your team will balance operational and theoretical skills to deliver the required output; and - Project roles and responsibilities - Some relevant examples of previous work that bidders have carried out (eg. case studies) d) Pricing A fixed fee for the project inclusive of all expense. This should include a breakdown of the personnel who will be involved with the project, along with associated charge rates and anticipated time inputs that can be reconciled to the fixed fee.

3.2 Evaluation Criteria

Tenders will be assessed for compliance with procurement and contractual requirements which will include: - Completeness of the tender information - Completed Declaration Form of Tender and Disclaimer - Tender submitted in accordance with the conditions and instructions for tendering - Tender submitted by the closing date and time - Compliance with contractual arrangements. Tenders that are not compliant may be disqualified from the process. We reserve the right to clarify any issues regarding a Bidder’s compliance. It will be at ORR's sole discretion whether to include the relevant Bidder’s response in the next stage of the process. - The contract will be awarded to the Bidder(s) submitting the ‘most economically advantageous tender’. Tenders will be evaluated according to weighted criteria as follows: - Methodology (25%) - The proposal should set out the methodology by which the project requirement will be initiated, delivered and concluded. In particular, it must (in order of importance): - Explain how your organisation will utilise both economic theory and operational expertise to develop viable options for capacity measures - Explain how the analysis undertaken will demonstrate awareness of current measurement of capacity in the GB rail network (with reference to the additional information provided in Appendix A), and awareness of best practice internationally and in other comparable industries? - Explain the methodology and delivery mechanisms to ensure that the requirements of this specification are met in terms of quality; - Explain how your organisation will work in partnership with ORR’s project manager to ensure that the requirement is met - Delivery (25%) - The proposal should set out how and when the project requirement will be delivered. In particular, it must: - a) Explain how this work will be undertaken and delivered to timescale and how milestones will be met, detailing the resources that will be allocated to each stage; - Explain the resources that will be allocated to delivering the required outcomes/output, and what other resources can be called upon if required. - Demonstrate an understanding of the risks, and project dependencies and explain how they would be mitigated to ensure project delivery; - Experience (25%) - The proposal should set out any experience relevant to the project requirement. In particular, it must: - a) Provide CVs of the consultants who will be delivering the project; - b) Highlight the organisation’s relevant experience for this project, submitting examples of similar projects, and reflecting the mix of operational and economic expertise - Cost / Value for money (25%) - A fixed fee for delivery of the project requirement (inclusive of all expenses), including a full price breakdown for each stage of the project and details of the day rates that will apply for the lifetime of this project. Name of consultant; Grade; Role; Day rate; Number of days; Total cost (ex VAT). Please note that consultancy grades should align with the following definitions: Grade; Requirement. Junior consultant; Demonstrable experience in a wide range of projects in their specialist field. Evidence of client facing experience and support services to wider consultancy projects.. Consultant; Notable experience and in-depth knowledge of their specialist field. Evidence of a wide range of consultancy projects and client facing experience. Support work in process and organisational design and leading workshops and events.. Senior Consultant; Substantial experience in their specialist field and in a consultancy/training role. Previous experience in project management and working in a wide range of high quality and relevant projects. Familiarity of the issues/problems facing public sector organisations.. Principal Consultant; Substantial experience in their specialist field and in a consultancy/training role. Sound knowledge of the public sector and current policy and political issues affecting it. Previous experience in project management on at least three major projects, preferably in the public sector and using the PRINCE2 or equivalent method.. Managing Consultant; Substantial experience in their specialist field and in a consultancy role. In depth knowledge of the public sector and of current policy and political issues affecting it. Previous experience in project management on at least 5 major projects, preferably in the public sector and using PRINCE2 or equivalent methods.. Director / Partner; Extensive experience in their specialist field, in which they are nationally or internationally renowned as an expert. Extensive experience of leading or directing major, complex and business critical projects; bringing genuine strategic insight. In depth knowledge of the public sector and of current policy and political issues affecting it.. Marking Scheme Please note that scores of 2 and 4 may be given where the response provided falls between the stated definitions for 1,3 and 5 below. Score 0; Unanswered or totally inadequate response to the requirement. Complete failure to grasp/reflect the core issues. 1; Minimal or poor response to meeting the requirement. Limited understanding, misses some aspects. 3; Good understanding and interpretation of requirements, providing clear evidence of how the criterion has been met. 5; Excellent response fully addressing the requirement and providing significant additional evidence of how the criterion has been met and how value would be added.

- 4. Procurement procedures

- Tendering Timetable

- The timescales for the procurement process are as follows:

| - Element | - Timescale |
| --- | --- |
| - Invitation to tender issued | - Wednesday 13 January |
| - Deadline for the submission of clarification questions | - Wednesday 20 January |
| - Deadline for submission of proposals | - Friday 5 February 2016 @ 13:00 |
| - Shortlisted suppliers notified | - Wednesday 10 February |
| - Interviews and presentations* | - Wednesday 17 February |
| - Award contract | - Monday 22 February |
| - Project Inception Meeting | - W/C 29 February |

- *Please ensure that the Project Manager and other key consultants who will be delivering this work are available to give presentations on the interview date

Tendering Instructions and Guidance

Amendments to ITT document

- Any advice of a modification to the Invitation to Tender will be issued as soon as possible before the Tender submission date and shall be issued as an addendum to, and shall be deemed to constitute part of, the Invitation to Tender. If necessary, ORR shall revise the Tender Date in order to comply with this requirement.

Clarifications & Queries

- Please note that, for audit purposes, any query in connection with the tender should be submitted via the ORR eTendering portal. The response, as well as the nature of the query, will be notified to all suppliers without disclosing the name of the Supplier who initiated the query.

Submission Process

- Tenders must be uploaded to the ORR eTendering portal no later than the submission date and time shown above. Tenders uploaded after the closing date and time may not be accepted. Bidders have the facility to upload later versions of tenders until the closing date/time.

- Please submit the Form of Tender and Disclaimer certificate along with your proposal

- An evaluation team will evaluate all tenders correctly submitted against the stated evaluation criteria.

- By issuing this Invitation to Tender ORR does not undertake to accept the lowest tender, or part or all of any tender. No part of the tender submitted will be returned to the supplier

Cost & Pricing Information

- Tender costs remain the responsibility of those tendering. This includes any costs or expenses incurred by the supplier in connection with the preparation or delivery or in the evaluation of the tender. All details of the tender, including prices and rates, are to remain valid for acceptance for a period of 90 days from the tender closing date.

- Tender prices must be in Sterling.

- Once the contract has been awarded, any additional costs incurred which are not reflected in the tender submission will not be accepted for payment.

- References

- References provided as part of the tender may be approached during the tender stage

- Contractual Information

Following the evaluation of submitted tenders, in accordance with the evaluation criteria stated in this document, a contractor may be selected to perform the services and subsequently issued with an order.

Any contract awarded, as a result of this procurement will be placed with a prime contractor who will take full contractual responsibility for the performance of all obligations under the contract. Any sub-contractors you intend to use to fulfil any aspect of the services must be identified in the tender along with details of their relationship, responsibilities and proposed management arrangements.

Any contract arising from this procurement will be based upon ORR’s standard Terms & Conditions (see Form of Agreement attached). Bidders should state in their proposal that they are willing to accept these Terms & Conditions. ORR does not expect to negotiate individual terms with bidders and expects to contract on the basis of those terms alone. If bidders do not agree to the Conditions of Contract then their tender may be deselected on that basis and not considered further.

- If there are any areas where bidders feel they are not able to comply with the standard ORR terms and conditions, then details should be submitted as a separate annex to their proposal using the following format:

| - Clause Number | - Existing Wording | - Proposed Wording | - Rational for amendment |
| --- | --- | --- | --- |

Any services arising from this ITT will be carried out pursuant to the contract which comprises of:

- ORR Terms & Conditions;

- Service Schedules;

- this Invite to Tender & Statement of Requirement document; and

- the chosen suppliers successful tender.

## ORR’s Transparency Obligations and the Freedom of Information Act 2000 (the Act)

- The ORR is a central Government department and as such complies with the Government’s transparency agenda.  As a result, there is a presumption that contract documentation will be made available to the public via electronic means.  The ORR will work with the chosen supplier to establish if any information within the contract can be withheld and the reasons for withholding such information from publication.

- In addition, as a public authority, ORR is subject to the provisions of the Freedom of Information Act 2000.  All information submitted to a public authority may need to be disclosed by the public authority in response to a request under the Act.  ORR may also decide to include certain information in the publication scheme which it maintains under the Act. If a bidder considers that any of the information included in its proposal is commercially sensitive, it should identify it and explain (in broad terms) what harm may result from disclosure if a request is received and the time period applicable to that sensitivity.  Bidders should be aware that even where they have indicated that information is commercially sensitive ORR may be required to disclose it under the Act if a request is received.  Bidders should also note that the receipt of any material marked “confidential” or equivalent by the public authority should not be taken to mean that the public authority accepts any duty of confidence by virtue of that marking.   If a request is received ORR may also be required to disclose details of unsuccessful bids

- Please use the following matrix: to list such information:

| - Para. No. | - Description | - Applicable exemption under FOIA 2000 |
| --- | --- | --- |

APPENDIX A – Current capacity management in GB rail

The following sets some information about how capacity is currently managed in GB rail – it is not expected that this is exhaustive but is provided for background.

Capacity metric in CP5

For CP5  a “Capacity Metric” was set in the HLOS in relation to Birmingham, London, Manchester and ‘other urban areas’   The capacity metric established expected demand (in terms of passenger numbers) at the outset of CP5 and the additional demand to be met by the end of the control period.  This was broken down into the regional cities listed above, and broken down to the Network Rail managed stations for London.  The capacity metric was also couched in terms of increases to capacity, and in the context of physical enhancement to the network.

Long Term Planning Process

Capacity of the network as a whole is currently most closely assessed and addressed via the various market, route and national studies that comprise the long term planning process.  This involves Network Rail leading a wide stakeholder based assessment of the requirements on the network, supported by its technical assessments of demand.  The long term planning process revolves around the “conditional outputs” set by the market studies – aspirations for the number of services and speeds for services in different markets.  These are “conditional” on funder decisions.  The route studies then seek to identify gaps between the current state of play and the conditional outputs and present options for the funders to address these gaps.  These are set out across a number of publicly-available documents.

Current measures of capacity

The following information relating to capacity is currently published:

CP5 Charges

CUI

The capacity utilisation index (CUI), is a measure of capacity utilisation of a section of track. Network Rail defines CUI as “an indicative measure of how much of the planning capacity of a section of railway is being utilised by the current timetable”. The CUI is expressed as a percentage and represents the % of planned capacity utilised by the trains using a particular section of track, in a particular time period.

A dataset of CUI values across the network was developed for the PR13 recalibration of the capacity charge. CUI values were calculated for each constant traffic section (CTS).

In order to calculate the CUI, time intervals between the trains using a CTS in a given time band are ‘compressed’ to the minimum applicable planning headway, and the total compressed time, expressed as a percentage of the overall duration of the time band, gives the corresponding CUI.

Network Rail currently uses the CUI in the calculation of the capacity charge. The calculation of the capacity charge tariff is based on a set of relationships used to predict extra congestion-related delay (CRRD) from CUIs

ORR’s data portal:

http://dataportal.orr.gov.uk/

ORR currently publishes, through its portal, a number of data sets which may help inform any capacity measures.

Network Rail’s open data feed:

http://www.networkrail.co.uk/data-feeds/ includes a number of data sets which may provide information on capacity.

DfT published data

Again, this information may provide information on the level of throughput in GB rail:

https://www.gov.uk/government/collections/rail-statistics

- Passenger numbers and crowding (including PIXC)

http://orr.gov.uk/consultations/policy-consultations/closed-consultations/closed-consultations-2015/system-operation-consultation