ITP Technical: Panel Instruction

| Multidisciplinary | ITP No: # MC/MIDL/MIDW/87 |  |
| --- | --- | --- |
|  | Consultant Instruction No: |  |
|  | File Reference: | Date: 15/11/2016 |
|  | Program: |  |
|  | Location: |  |
|  | Project / Site Title: Druids Heath Housing Masterplan and options investment strategy |  |
| To: AMEC Lingfield Point, Darlington, County Durham, DL1 1RW | Office: Birmingham |  |
| Details of work required: 1. The successful consultant will be expected to co-ordinate the services of a multi-disciplinary team. 2. Undertake an assessment of the strategic context of Druids Heath and a review of the baseline information (to be provided by BCC) and preliminary planning and urban design assessments contained in appendix 1. i) The findings of the assessment and review will be distilled into the key factors that will drive regeneration and address identified core issues and will in turn inform the options appraisals. ii) The findings, key factors, core issues and methodology of the assessment and review will be set out in an illustrated report. iii) Desktop studies will be required to support options. 3. Produce two Masterplans and two option appraisals within the red line boundary, provide development layouts; clearance and refurbishment plan a report outlining the benefits and disadvantages of each a cost plan and a delivery method statement. 4. Produce a third Masterplan and option appraisal whereby the DH site and land to the south of Birminghams boundary would come forward as one wider site should Bromsgrove District Council revise the Green Belt boundary in this area. Consideration should be given to the infrastructure that would be required to facilitate this, the benefits / opportunities of combining the two projects and the timescales for the two projects to ensure opportunities for collaboration arent missed. Information on the extent of the land available to the south of Birminghams boundary will be provided. Please note that this element of work is to be kept highly confidential due to sensitivities with the current status of the Bromsgrove DC Local Plan. Option 1 Druids Heath Maximum Intervention Option 2 Druids Heath Minimum Intervention Option 3 (This option will be private & confidential) Druids Heath & Maypole Green Belt land Maximum Intervention 5. Agree a Preferred Masterplan that includes a more detailed development layout; clearance and refurbishment plan a report outlining the benefits and disadvantages of each, a cost plan and a delivery method statement. 6. Production of a Delivery Programme commencing April 2019, which takes into account the elements highlighted in section 12 of this brief. 7. The consultant will be required to produce a 30 year Housing Revenue aligned investment Plan that allows sensitivity analysis to be undertaken. The plan will provide a sound financial analysis on the various options proposed and how it can be delivered through the Councils HRA, General Fund, prospective developer(s) and other funding agencies, and provides a basis against which Birmingham City Council can apply for funding; this will be based on one of the options appraisals. The plan must address all this issues in the finance and delivery model in section 11 of this brief. 8. Undertake consultation on the documents in line with the working arrangements and study process in section 10 of this brief. 9. Critical to delivering workable layouts will be background technical information relating to highway, site levels (the estate has varying topography, severe in places), flooding, ground conditions and contamination, tree surveys, areas where development is restricted and areas where non-residential uses may be required including public open space. Agreed payment terms: Payment 1  Presentation of the findings  Focus group 1 Payment 2  presentation of the outline proposals focus group 2 Payment 3  Post consultation work focus group 3 Payment 4 - Final scheme design Focus group 4 Payment 5 - Draft Report to project board Payment 6 - Project completion |  |  |
| Is this confirmation of verbal request? No | Original Target Date: 30/06/2017 Latest Target Date: 30/06/2017 |  |
| Notes: | Original Target Cost: 148000 Latest Target Cost: 148000 |  |
|  | Purchase Order Number: IT72246 |  |
| Originator Ref/Contact: Paul Gascoine | Prepared By: Paul Gascoine |  |
| Previous References: |  |  |
| CDM Linked Instruction? N |  |  |