## Annex C

# Actual Procurement Timescales Template

|  |
| --- |
| Actual Procurement Timescales |
| Department / organisation | DSTL |
| Title of procurement | Flotech 2: Supply of MP84 Platform Walk surface  |
| Start date | 25/10/2023 |
| Planned date of contract award | 25/11/2023 |
| Actual Date of contract award  | 05/12/2023 |

Notes:

1. Start Date – This is when the ITT was issued to the supplier
2. Planned date of contract award - This is the estimated date of Contract award stated after receiving the quotation from the supplier.